No.: 276-13/3-2017

Date:   23. 8. 2017

# PUBLIC TENDER DOCUMENTATION

# Contracting Authority: 	Kontrola zračnega prometa Slovenije d.o.o., Zg. Brnik 130n, 4210 Brnik –aerodrom, Slovenija

Object of the tender: 	WAM System

Tender no:	276-13

Type of tender procedure: 	Open tender published in Official Journal of the European Union and on Slovenian national portal of public procurement – www.enarocanje.si

CONTENT

I.	INVITATION TO TENDER	3

1.	Basic information on Contracting Authority and public procurement	3

2.	Submission of bids, deadline and opening of the bids	3

3.	Additional explanation of tender documentation	5

II.	INSTRUCTION ON PREPARATION OF THE BID – GENERAL PART	6

4.	Applicable law and regulation	6

5.	Bidders	6

6.	Fundamental obligations	6

7.	Form of a bid in the public procurement process	7

8.	Exclusion from procurement procedure	10

9.	Variant and alternative bids	11

10.	Joint tender of a group of contractors	11

11.	Bid with sub-contractors	12

12.	Termination and suspension of the procurement procedure, rejection of all bids	13

13.	Withdrawal of the bid and checking of the bid	13

14.	Additional procurement	14

15.	Reduction of the scope of the contract	14

16.	Information on decision on awarding public procurement and request for additional explanation	14

17.	Conclusion of the contract	14

18.	Audit of the procurement procedure	14

III.	INSTRUCTION ON PREPARATION OF THE BID – SPECIAL PART	16

19.	Object of the public procurement – general description	16

20.	Obligatory content of the bid – conditions	16

21.	Validity of the bid	20

22.	Selection criteria	21

23.	Pricing	22

24.	Payment terms	22

25.	Delivery	23

IV.	BID	24

V.	APPENIXES	26

26.	Appendix – forms from D/1 to D/16	26

27.	Forms from E1 to E2	61

Envelope - form G	64

# INVITATION TO TENDER

## Basic information on Contracting Authority and public procurement

In accordance to Article 40 of the Public Procurement Act (hereinafter: ZJN-3 Official Gazette of the Republic of Slovenia, No 91/2015, 30th November 2015)  Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik – Aerodrom, Slovenia, registration No 1913301, VAT ID number SI18930492 (hereinafter: Contracting Authority) invites bidders to submit a written bid prepared under the conditions laid down in this tender documentation for the implementation of the public procurement for a “WAM System” (hereinafter: public procurement).

The tender information is defined in this tender documentation and in the publication of a contract notice in the Official Journal of the European Union and on the Slovenian national portal of public procurement (www.enarocanje.si). Technical specifications of the procurement in question is appended to the tender documentation and is available to the bidders (TECHNICAL SPECIFICATION AND REQUIREMENTS.pdf). The tender documentation and the technical specifications are published on the Slovenian national portal of public procurement (www.enarocanje.si) and on the Contracting Authority’s web site (https://www.sloveniacontrol.si/en/public-tenders). Part of the technical specifications and of the tender documentation is also the excel file “SLOWAM Sites”, which is published ONLY on the Contracting Authority’s web site (https://www.sloveniacontrol.si/en/public-tenders).

Public procurement is not divided into lots. Bidder is allowed to submit a bid only for complete public procurement.

The Contracting Authority will sign a contract with selected bidder for WAM System.

All costs for preparing the bid and bidding documentation lay solely on the bidders.

## Submission of bids, deadline and opening of the bids

The bidders shall send their bid, changed bid or withdrawal of the bid via registered mail to the address of the Contracting Authority:

Kontrola zračnega prometa Slovenije, d.o.o.

Slovenia Control, Slovenian air navigation services, Limited,

Zg. Brnik 130n

4210 Brnik - Aerodrom

SLOVENIA

or deliver by hand to the Contracting Authority's administrative office (“vložišče”) each working day between 9am and 2pm until the deadline for the submission of the bids.

Bids shall be submitted by 29th of September 2017, 12:00 Central European Time (CET) the latest. Bids submitted after expiration of this deadline (irrespective of the date of posting and/or untimely delivery of bid in case of delivery by courier service) will be excluded from the public procurement procedure and will be returned unopened to the bidder.

Bids shall be sent in a sealed envelope with filled Form G attached to the face of the envelope.

Opening of the received bids shall be public.

Public opening of the received bids will take place on 29th of September 2017 at 12:30 (CET) at the premises of the Contracting Authority. Representative of the bidder, who submits written power of attorney, given by the bidder, can give statements on behalf of bidder on public opening of the bids.

Contracting Authority shall keep the minutes of the opening of the bids. Attending bidders shall receive it on site, non-attending bidders shall receive it by mail.

## Additional explanation of tender documentation

Bidder is allowed to obtain additional information regarding preparation of the bid and explanations of the tender documentation from the Contracting Authority. Said written requests and questions for explanation of the tender documentation shall be posted electronically via Slovenian’s national portal for public procurement (www.enarocanje.si) till 20th of September 2017, 10:00 hour CET. Bidders post question to the Contracting Authority by using link “Pošlji vprašanje naročniku”.  The Contracting Authority is going to respond to such requests not later than 20th of September 2017, 17:00 hour CET. Explanations are going to be published on the Slovenian national portal for public procurement (www.enarocanje.si) and on the Contracting Authority’s web page (www.sloveniacontrol.si).

Contracting Authority guarantees only for giving answers / explanations posted via Slovenian’s national portal for public procurement accessible on the internet site www.enarocanje.si.

Explanatory notes, changes and amendments to the tender documentation shall be published solely on the Slovenian portal for public procurements www.enarocanje.si and on the web page of the Contracting Authority. Bidders will not be informed personally on any explanatory notes, changes and amendments to the tender documentation. The bidders alone are responsible for monitoring publications on Slovenia’s national portal www.enarocanje.si on which answers to posted questions/additional explanations are going to be published.

Contracting Authority retains the right to change partly the tender documentation, to supplement the tender documentation or to prolong the deadline for submitting the bid. All changes, supplementations to the tender documentation and answers to submitted questions become a part of tender documentation no matter if the Contracting Authority prepare a fair copy of the tender documentation or not.

Contracting Authority is not responsible for explanations, interpretations and supplements, which have been passed orally to bidders during the public procurement procedure. Any additional explanations, interpretations, supplements and information which have not been issued through www.enarocanje.si are not binding for Contracting Authority.

Ljubljana, 23th of August 2017

Contracting Authority:

Slovenian control Slovenian air navigation services, Limited

Franc Željko Županič, Ph.D.

Chief Executive Officer

# INSTRUCTION ON PREPARATION OF THE BID – GENERAL PART

## Applicable law and regulation

The legislation of the Republic of Slovenia shall apply to this public procurement:

- Public procurement Act

- Legal protection in the public procurement procedure Act

- Obligation Act

- Lawsuit procedure Act

- All valid legislation and regulation or other applicable documents, which are governing the area of this public procurement

Bidders have to comply with all requirements stipulated by acts or regulations governing the object of public procurement. In regards to the objective of this public procurement, bidder is required to fulfil and follow all the provisions, which are prescribed by the legislation in force, sub-legislation acts, regulations, standards, ordinances and other regulations which refer to the object of this public procurement and are valid in Republic of Slovenia and in EU. Selected bidder is obliged to respect all legislation in force as all changes if they may occur.

## Bidders

Bidders can be legal or natural persons registered for performing services that are the object of this public procurement and who fulfil all conditions for implementing the public procurement. A bidder may also be a consortium of legal or natural persons who together meets the conditions of implementing the public procurement.

One bidder can present only one bid for the implementation of the public procurement. If a bidder takes part in more bids as leading bidder/partner in the consortium all bids in which such bidder acts are going to be disqualified from the public procurement procedure.

Bidder cannot present bid as leading bidder/partner in the consortium and as a contractor or subcontractor in the other bid. In such case all bids in which such bidder acts are going to be disqualified from the public procurement procedure.

Persons can be subcontractor in more than one bid under the condition that in all bids has a status of subcontractor but not at the same time as a contractor (bidder) or partner in joint venture.

The bid has to be prepared according to the requirements laid down in this tender documentation.

## Fundamental obligations

All bidders agree and state that they:

- are going to implement the public procurement according to the all applicable professional requirements/rules and all legislation in force, as well as technical instructions, recommendations and standards should they have been selected for the implementation of the public procurement;

- are going to implement the public procurement with professionally trained and skilled personnel should they have been selected for the implementation of the public procurement;

- agree with and accept all conditions stated in this tender documentation without any restrictions;

- have carefully examined the complete tender documentation during the preparation of the bid;

- considered all needed material to implement the public tender even if not specifically enlisted when prepared the bid

- are fully aware of the scale, scope and complexity of the public procurement;

- are not going to claim any compensation regarding expenses for preparing the bid from the Contracting Authority should they not win the contract;

- considered all obligations towards their sub-contractors when they prepared the bid;

- made only true and authentic statements in the bid.

Selected bidder will have to present after the Contracting Authority request the followed data within 8 days:

- who are the founders, owners, stakeholders, sleeping partner and others who own selected bidder as well as their portion,

- other legal persons which can be linked with the selected bidder according to the Companies Act.

## Form of a bid in the public procurement process

The Contracting Authority prepared tender documentation in English language. Contracting Authority prepared tender documentation in English language because there are no bidders in the Republic of Slovenia that carry out the activity that is subject of this public contract. There is also lack of specific terminology related to the object of the contract. Because of said reasons Contracting Authority prepared tender documentation only in English language.

Contracting Authority will lead the Public procurement procedure in Slovenian language as official language of this procedure.

Language

Bids can be prepared in English or in Slovenian language. In case of submission of bids in English and Slovene and any discrepancies between English and Slovenian language English version shall prevail if the discrepancies are in parts, where tender documentation is prepared solely in English language. In case if Contracting Authority requests any translation of any part of the submitted bid into Slovenian or English language, all such costs, related to such translation, shall be covered by the bidder.

The Contracting Authority has the right to demand that the translation is prepared by a Slovenian sworn court interpreter. The Contracting Authority shall decide on a deadline for the delivery of mentioned translation. In case of translation from English to Slovene for the evaluation of the bid the official Slovenian translation is relevant. If the bidder does not present the requested official translation by the deadline, the bid is going to be excluded from the public procurement procedure.

Costs incurred by translation shall be covered by the bidder and are not refundable.

Other requirements:

The bid has to be made by filling in the forms that are part of this tender documentation or by using forms created by the bidder that are substantially the same as the forms from the tender documentation or by filling the ESPD, where applicable. All requested appendixes have to be enclosed to the bid. Where the signature of the bidder is requested such signature has to be made by the person vested with the bidder’s commercial power of attorney.

All forms constituting the bid have to be filled with all requested information, dated undersigned and stamped. All corrections in the original forms have to be stamped and undersigned by the bidder as well.

All services/deliveries that are part of the public procurement have to comply with all requests stated in the tender documentation. If the bidder does not offer all services/deliveries requested in the tender documentation or if the offered services/deliveries do not comply with the requirements given in the tender documentation, the bid of such bidder is going to be excluded from the public procurement procedure.

All forms have to be completed, undersigned and stamped by the bidder except where it is provided that the subcontractor is the one to sign it.

All submitted documents shall prove the actual status of the bidder (status and conditions at the moment of the submission of the bid). All statements have to be probative. This applies also to photocopies of the presented documents unless the original is expressly requested.

In case that documents which are part of the contract for performing the public procurement and the contract itself differs or contain any kind of disparity the solution which is most suitable for the Contracting Authority shall apply. Such a solution has to meet all requirements set in tender documentation.

Contracting Authority expects that:

- all pages of the bid are numbered;

- the bidder enlists the number of pages of the bid in the accompanying letter;

- all documents constituting the bid are bound with a string;

- the bid is prepared in such a way that it is impossible to add or remove any documents constituting the bid without visible traces;

- it is possible to examine the tender documentation without damaging the string that connects all documents constituting the bid and that it is possible to scan the bid without damaging the string;

The whole bid including all appendix shall be presented in printed form to which shall be enclosed an e-version on CD or USB (PDF).

E-version of the bid shall include clearly defined all elements of the bid so no protection or hidden fields are allowed. If Contracting Authority will detect any discrepancy between printed bid and e-version of the bid the printed version shall prevail.

The bidders have to present the bids in a sealed envelope so that it is possible to check on public opening if the bid is closed exactly the same as it was at the moment it was handed over to the Contracting Authority. On envelop shall be fitted fulfilled FORM G.

The bidders cover all costs related to the preparation and presentation of the bid. The Contracting Authority is not going to refund any costs related to the preparation of the bid.

If it is requested to present formal evidences, a photocopy of the requested documents can be provided, but the Contracting Authority has the right to request submission of the original.

Where the Member State or country in question does not issue the required documents or certificates, or where these do not cover all the cases specified in the requirements of this tender documentation, they may be replaced by a declaration on oath or, in Member States or countries where there is no provision for declarations on oath, by a solemn declaration made by the person concerned before a competent judicial or administrative authority, a notary or a competent professional or trade body, in the Member State or country of origin or in the Member State or country where the economic operator is established.

All documents of the bid which have to be considered as confidential shall be marked as CONFIDENTIAL. According to the Article 35 of the ZJN-3 certain data shall not be classified as confidential. According to the ZJN-3 public information are: specifications of the goods, works or services and the quantity from of this specification, the unit price, the value of each item and the total value of the bid and all those data that have affected the ranking of bids in the context of other selection criteria.

Documents which are correctly labelled as confidential or business secret will be used only for the purpose of public procurement and will not be available to anyone outside circle of people working on procurement in question.

Contracting Authority shall treat as business secret such documents and data, which are correctly labelled as “BUSINESS SECRET” or “CONFIDENTAL” and takes no responsibility for confidentiality of data, which are not labelled as mentioned, except data, which is treated according valid regulation as business secret, confidential information or personal information.

European Single Procurement Document (ESPD)

Filled in and printed ESPD or appropriate FORMS provided by the Contracting Authority in this tender documentation shall be attached to the bid.

ESPD consist of an updated self-declaration as preliminary evidence in replacement of certificates issued by public authorities or third parties confirming that the bidder fulfils the following conditions:

- it is not in one of the situations referred to in Article 75 of ZJN-3 in which bidders shall or may be excluded

- it meets the relevant conditions that have been set out pursuant to Article 76 of ZJN-3

Where the bidder relies on the capacities of other entities, the ESPD shall also contain the information in respect of such entities. When joined bid is submitted, each of the partners shall submit separate ESPD form. When bidders have subcontractors, separate ESPD for each subcontractor shall be submitted.

The ESPD shall consist of a formal statement by the bidder that the relevant ground for exclusion does not apply and/or that the relevant condition is fulfilled and shall provide the relevant information as required by the contracting authority.

The ESPD shall further identify the public authority or third party responsible for establishing the supporting documents and contain a formal statement to the effect that the bidder will be able, upon request and without delay, to provide those supporting documents. Where the contracting authority can obtain the supporting documents directly by accessing a database, the EPSD shall also contain the information required for this purpose, such as the internet address of the database, any identification data and, where applicable, the necessary declaration of consent.

The ESPD shall be drawn up on the basis of a standard form, established by the Commission, based on second paragraph of Article 59 2014/24/EU Directive. More information available on web page http://www.enarocanje.si/_ESPD/ or https://ec.europa.eu/growth/single-market/public-procurement/e-procurement/espd_en.

Bidder may reuse an ESPD which has already been used in a previous procurement procedure, provided that they confirm that the information contained therein continues to be correct.. Where the bidder has been guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the conditions, has withheld such information or is not able to submit the supporting documents required pursuant to Article 79 of ZJN-3, the Contracting Authority will exclude such bidder from participation in a procurement procedure.

Verification of the ESPD

The Contracting Authority reserves the right to request the bidder at any time during public procurement to submit all or part of the supporting documents related to statements in ESPD. If the Contracting Authority has not requested this from bidder during the ongoing procurement, it will, before awarding the contract, require to submit up-to-date supporting documents form the bidder to which it has decided to award the contract.

Where the Member State or country in question does not issue the required documents or certificates, or where these do not cover all the cases specified in the requirements of this tender documentation, they may be replaced by a declaration on oath or, in Member States or countries where there is no provision for declarations on oath, by a solemn declaration made by the person concerned before a competent judicial or administrative authority, a notary or a competent professional or trade body, in the Member State or country of origin or in the Member State or country where the economic operator is established.

Acquisition of evidence by the Contracting Authority

Bidder shall not be required to submit supporting documents or other documentary evidence where and in so far as the contracting authority has the possibility of obtaining the certificates or the relevant information directly by accessing a national database in any Member State that is available free of charge, such as a national procurement register, a virtual company dossier, an electronic document storage system or a prequalification system. The bidder shall also not be required to submit supporting documents where the contracting authority having awarded the contract or concluded the framework agreement already possesses these documents and if these documents are still valid or support the statements from ESPD.

Contracting Authority is allowed to find all pertinent documents and evidence in mutual information system, which contains database of bidders and their bids (e-Dosje - http://ejn.gov.si/e-dosje).

## Exclusion from procurement procedure

Bid which has been submitted by bidder and for which there are no grounds for exclusion which fulfils all the conditions set by the Contracting Authority for the participation in the public procurement and at the same time meets all needs and demands of the Contracting Authority, set in the technical specification and the tender documentation, arrived timely, no collusion or corruption have been demonstrated, it was not assessed as abnormally law and the price does not exceed the available funds of the contracting authority (see point 29 od Article 2 of ZJN-3), is considered to be an admissible bid. Inadmissible bid will be rejected by the Contracting Authority and is eliminated from public procurement processes.

Where information or documentation to be submitted by the bidder is or appears to be incomplete or erroneous or where specific documents are missing, contracting authorities reserves the right to request the bidder concerned to submit, supplement, clarify or complete the relevant information or documentation within an appropriate time limit, provided that such requests are made in full compliance with the principles of equal treatment and transparency.

Missing documents or information can be submitted, completed supplemented, corrected or clarified only in relation to the elements of the bid, which existence can be objectively verified before the final date for submitting the bids. If bidder fails to submit, complete, supplement, correct or explain information or documents, the Contracting Authority is obliged to exclude it from public procurement.

Unless it is a correction or complementation of apparent error, if correction or complementation does not represent a new offer, bidders are not allowed to complement or correct the following:

- Price per unit without VAT , item value without VAT, total value without VAT, unless total value changes in accordance with paragraph 7 of Article 89 of ZJN-3 and bid within the frame of given contract award criteria;

- Part of the bid related to the technical specifications of particular public procurement;

- Those elements of the bid, which influence or could have influence on different ranging of the bid in regards to other bids which Contracting Authority has received during public procurement.

Regardless of previous paragraph, only the Contracting Authority is, with written consent by the bidder, allowed to correct calculation errors discovered at examination and evaluation of the bids, whereby the quantity and price per unit without VAT shall not change. If calculation errors are due to erroneous mathematical formulae set by Contracting Authority, the Contracting Authority may with written consent by the bidder, correct calculation error, by taking into account the price per unit excluding VAT and quantities offered by the bidder, and calculating the value of the bid, observing the correct mathematical formulae. The Contracting Authority is also allowed with written consent by the bidder, to correct wrong VAT rate in the bid.

If the bidder in the above explained cases does not give the consent to Contracting Authority, such bid will be rejected and excluded from the public procurement.

Anti-corruption clause

This public procurement or contract is void if anyone acting on behalf or for the account of the Contractor promises offers or gives any kind of non-allowed benefit to the representative of the Contracting Authority or agent of the Contracting Authority for:

- Awarding the contract or;

- Concluding the contract under more favourable conditions or;

- Omission of requested supervision on the implementation of the obligations from the contract or;

- For any other act or omission which causes damage to the Contracting Authority or enables acquisition of the non-allowed benefit to the representative of the Contracting Authority, agent of the Contracting Authority, to the Contractor or his representative or his agent.

## Variant and alternative bids

Variant and alternative bids are not permitted.

## Joint tender of a group of contractors

A joint bid is a bid for the implementation of the public procurement in which more bidders act equally.

The group of bidders in a joint bid shall enclose a concluded Cooperation agreement with the following content:

- appointment of the managing contractor in the joint bid;

- mandate to the managing contractor for undersigning the joint bid for the implementation of the public procurement;

- deliveries/services that are going to be performed by the individual bidders in the joint bid and their responsibilities;

- statement of the bidders in the joint bid that they are familiar with the instructions for bidders and with the terms and conditions of the tender, as well as with the criteria for the award of the contract, and that they agree with them;

- statement that they are familiar with the payment conditions from the tender documentation,

- statement on the joint and separate liability of all bidders in the joint bid.

All bidders in the joint bid shall prove the fulfilment of the terms and conditions for the participation in the public procurement procedure related to the grounds of exclusion.

Terms and conditions for recognizing economic and financial standing and technical and professional ability of the bidders can be cumulated, thus enabling all contractors together to meet the required terms and conditions, except where it is stated differently in this tender documentation.

Aforementioned agreements between the bidders have to be valid for the complete period of implementation and warranty phase of the public procurement.

If a contract is awarded to a group of contractors, the change of a member of a joint venture is not allowed in the phase of execution of contract, except permitted by ZJN-3.

## Bid with sub-contractors

The bidder can appoint a subcontractor for the implementation of the part of the public procurement. Solely the bidder (main contractor) is liable for the implementation of the public procurement to the Contracting Authority regardless of the number of sub-contractors.

If bidder intends to perform public tender together with the subcontractors, he has to submit in the bid:

- a list of all sub-contractors and each part of the public procurement that is going to be implemented by the sub-contractors.

- contact information and legal representatives of the enlisted subcontractors,

- fulfilled ESDP or appropriate FORMS provided by the Contracting Authority in this tender documentation and

- enclose the request of the subcontractor for direct payment, where the subcontractor request it.

Direct payments to sub-contractors are mandatory only where the subcontractor request it. If the bidder intends to cooperate with sub-contractors, which request direct payments:

- the bidder shall authorize the Contracting Authority to directly pay the sub-contractors based on the enclosed approved invoices or specifications,

- the bidder shall submit the written consent of each sub-contractor which forms the basis for the Contracting Authority’s direct payment to the sub-contractor instead of the contractor,

- the main contractor shall enclose confirmed invoices or specifications of his sub-contractors to any invoice issued to the Contracting Authority.

The bidder and all listed sub-contractors have to fulfil all conditions related to the grounds of exclusion Terms and conditions for economic and financial standing and technical and professional ability of the bidders and sub-contractors can be cumulated, thus enabling all contractors together with the sub-contractors to meet the required terms and conditions, except where it is stated differently in this tender documentation.

If the bidder is not going to co-operate with the sub-contractors, such bidder shall give a statement on FORM D/2 that he acts alone.

During the implementation of the public procurement the main bidder shall inform the contracting authority about changes of the information provided in accordance to the second paragraph oh Article 94 and submit the information about the new subcontractors, which the main contractors intends to include in the implementation of the public procurement within 5 days after the change. In the case the main contractor includes new subcontractors, it shall together with the notice submit also the information and documents from the second, third and fourth indent of the second paragraph of Article 94 of ZJN-3.

The contracting authority reserves the right to dismiss the subcontractor according to paragraph 4 of Article 94 of ZJN-3.

In case that the main contractor is fulfilling a condition for participation with a certain subcontractor, which he intends to change during the implementation of the public procurement, he shall ensure, that the said condition is fulfilled by the main contractor itself or together with the newly included subcontractor.

## Termination and suspension of the procurement procedure, rejection of all bids

The Contracting Authority may at any time prior opening of the submitted bids suspend public procurement procedure. Such decision will be published on the Slovenian national portal of public procurement and in the Official Journal of the European Union. Already submitted bids will be returned unopened to the bidders who will be informed about the termination of the procedure at the same time.

Contracting Authority may reject all received bids after expiration of the deadline for opening. In such case Contracting Authority will inform all the bidders, who submitted the bid in written about rejection of the bids and the reasons as well as if new public tender will be performed.

The decision on the rejection of all bids is going to be published on the Slovenian national portal of public procurement and in the Official Journal of the European Union.

After accepting the decision on awarding the public procurement and prior to concluding the contract for the implementation of the public procurement, the Contracting Authority may withdraw from the implementation of the public procurement on grounds set in the eighth paragraph of Article 90 of ZJN-3.

In any case the Contracting Authority is not going to refund any costs to the bidders which incurred in connection with the participation in the public procurement procedure. In case of termination of the public procurement by the Contracting Authority due to any reasons whatsoever (e.g. even if no special reason for termination of the public procurement procedure exist / occurs) bidders are not entitled to demand reimbursement of any costs, related to the participation of such terminated public procurement procedure, neither are they entitled to demand any damages, related, inter alia, to the non-concluded contract and/or non-awarded public procurement.

## Withdrawal of the bid and checking of the bid

Bidders can withdraw the bid for the implementation of the public procurement until expiration of the deadline for submission of the bids.

In case of withdraw of the bid after expiration of the deadline for submission of the bids the Contracting Authority will liquidate financial security for serious of the bid (bid bond), if such financial security is requested and provided by the bidder. The same applies in case if selected bidder refuses to undersign contract on implementation of the public procurement.

In case that Contracting Authority have some suspicions about authentication of the document or statement set in the bid the Contracting Authority has the obligation to announce such a fact to the National Review Commission for Reviewing Public Procurement Award Procedures minor offence.

## Additional procurement

The Contracting Authority reserves the right to award additional public procurements in the negotiation procedure without prior notice if the legal conditions for such conduct are met. In said case the Contracting Authority concludes with the selected bidder an annex to the concluded contract or concludes a new contract.

The value of the additional works is going to be determined according to the concluded contract between the Contracting Authority and the selected bidder.

## Reduction of the scope of the contract

The Contracting Authority reserves the right to reduce the scope of the object of the contract during implementation of the contract. In such case the contractual value is reduced in scope to the extent of the reduction of the object of the contract.

## Information on decision on awarding public procurement and request for additional explanation

The Contracting Authority shall accept the decision on awarding the contract in time, as defined in article 89 of ZJN-3 within the deadlines specified in the article 90 of ZJN-3.

The decision on awarding the contract shall be reasoned and also contain the legal notice regarding exercise of the right to legal protection. The decision on awarding the contract will be published on the Slovenian national portal of public procurement.

## Conclusion of the contract

The selected bidder will be invited to undersign the contract on the implementation of the public procurement with the Contracting Authority. If the selected bidder does not undersign the contract on the implementation of the public procurement within 10 (ten) working days after receiving the invitation to said signing, it is presumed that the bidder withdraws his bid for the implementation of the public procurement, and the Contracting Authority shall liquidate the bid bond, if requested and submitted.

Contract will be concluded with the selected bidder only if all requirements set in legislation governing the Contracting Authority shall be fulfilled.

The contract on the implementation of the public procurement shall be concluded only in case, if:

- Supervisory Board of the Contracting Authority provides necessary consent, needed for the conclusion of the contract on the implementation of the public procurement;

- All other precondition for the conclusion of the contract are fulfilled.

## Audit of the procurement procedure

According to the Act On Legal Protection In Public Procurement Procedures (in further ZPVPJN), any interested person may file request for revision of public procurement procedure if said person has or might have suffered any damage because of the acts of the Contracting Authority in the course of the public procurement procedure. The request for revision may be filed in all phases of the public procurement procedure against any act of the Contracting Authority, unless provided otherwise by the ZPVPJN or ZJN-3.

Deadline for filing request for revision against tender documentation is 8 working days after publishing of tender documentation / publishing of any modification of tender documentation. Together with request for revision fee for request for revision shall be paid according to the Article 71 of ZPVPJN in amount of 3.500,00 EUR on account SI56 0110 0100 0358 802, opened by the Banka Slovenije, Slovenska 35, 1505 Ljubljana, Slovenia, SWIFT code BS LJ SI 2X, details of payment 11 16110-7111290- xxxxxxLL (number has 8 digits, first 6 is number of publishing, last 2 are for the year, i.e. tender is published under number 2098 at www.enarocanje.si in year 2014, the right number is: 00209814).

The request for audit has to include all requirements described in ZPVPJN. Request for audit shall be submitted in written directly to the Contracting Authority via registered mail or with return registered mail. Interested party is required to submit copy of request to the ministry, which has jurisdiction for the public procurement.

# INSTRUCTION ON PREPARATION OF THE BID – SPECIAL PART

## Object of the public procurement – general description

Delivery of WAM System at premises of Contractnig Authority shall include delivery of the system, training, installation and the connection of the WAM System, related software (SW) license and warranty and other obligations according to the contract, Technical specification and requirements for the supply of WAM system and this tender documentation. The warranty period shall be at least 7 years from the date of the successfully completed Site Acceptance Test (hereafter: SAT).

The WAM System shall be delivered no later than 15th of May 2018 and SAT shall be successfully completed no later than 14th of December 2018.  The Contracting Authority reserves the right to unilaterally prolong in written, because of the operating reasons, the deadline for delivery and/or the deadline for the successful completion of SAT. The Contracting Authority will announce this in written to the Contractor at least 30 days prior the deadline for the delivery and/or the deadline for the successful completion of SAT. The overall maximum prolongation of the single deadline by the contracting Authority shall not exceed 6 months. The contractor cannot object the unilateral decision of the Contracting Authority about the prolongation. Because of the prolongation, the Contracting authority does not bear any additional cost and therefore the contractual price may not be changed. Any potential cost incurred due to the prolongation shall be borne by the Contractor. The Contractor is not entitled to any compensation due to the prolongation.

Object of the contract is described in details in enclosed document Technical specification and requirements for the supply of WAM system, No 276-13/4-2017 dated 23. 8. 2017 (file: TECHNICAL SPECIFICATION AND REQUIREMENTS.pdf). Part of the technical specifications is also the excel file “SLOWAM Sites”, which is published ONLY on the Contracting Authority’s web site (https://www.sloveniacontrol.si/en/public-tenders). These documents shall form integral parts of this tender documentation.

## Obligatory content of the bid – conditions

Absence of all grounds of exclusion and fulfilment of all the conditions set by the Contracting Authority for the participation in the public procurement is requested.

Bidder has to fulfil all requirements set in this tender documentation, where it can relay with regard to criteria relating to economic and financial standing and to criteria relating to technical and professional ability on the capacities of other entities, regardless of the legal nature of the links (i.e. including subcontractors, partners in the joint bid), except where it is stated differently in this tender documentation

If original document which prove some fact is not especially requested, bidder can present the copy of the document. If Contracting Authority will request original document later bidder will have to present original document otherwise such bid will be excluded from the public tender. All documents shall prove actual status of the bidder.

Table below does not list all documents that shall be submitted in the bid for the implementation of the public procurement.

|  | Bidder is obliged to prepare an offer (Form IV. BID) |
| --- | --- |
|  | About ESPD see point 7 of this tender documentation. For fulfil ESPD form use, to this tender documentation, attached: - file espd-request-eng_WAM.xml in English language via https://ec.europa.eu/growth/tools-databases/espd/filter?lang=en |
| 2.1. | Information on bidder (ESPD or FORM D/1) In the case of a consortium of bidders, each of the members of a consortium shall fill and sign the ESPD or FORM D/1 |
| 2.2. | Participation of sub-contractors (ESPD or FORM D/3), in case that bidder is going to subcontract a certain part of object of the contract to sub-contractors. If bidder is not going to sub-contract any part of the object of the contract he has to give statement that he is not going to subcontract any part of the object of the contract. (ESPD or FORM D/2). |
|  | Suitability to pursue the professional activity and exclusion grounds |
|  | Registration of the bidder by the competent court or other state body for performing the activity that is the object of the contract. Evidence: Statement of the bidder on registration at competent court or other state body for performing the activity that is the object of the contract (ESPD or FORM D/4). |
|  | Statement of the Bidder that the bidder(s) was/were not convicted by final judgment of the criminal offences set in Article 75 of the Public procurement Act (ZJN-3). Evidence: Statement of the Bidder (ESPD or FORM D/5). If bidder enclosed to bid ESPD form in English language then the bidder shall include to the bid also form D/5. |
|  | Statement of the Bidder that the bidder’s representative(s) as listed in Article 75 of the Public procurement Act (ZJN-3) was/were not convicted by final judgment of the criminal offences set in Article 75 of the Public procurement Act (ZJN-3). Evidence: Statement of all representatives as listed in Article 75 of the Public procurement Act (ZJN-3) on ESPD or FORM D/6. All representatives of the Bidder as listed in Article 75 of the Public procurement Act (ZJN-3) (i.e. member of the administrative, management or supervisory body of the Bidder or person having powers of representation, decision or control therein) shall give statement on the ESPD or FORM D/6. The bidder shall clearly indicate the role for each of the representatives on ESPD or FORM D/6. If bidder enclosed to bid ESPD form in English language then the bidder shall include to the bid also form D/6. |
|  | No compulsory composition procedure, insolvency procedure, liquidation procedure, other procedure the consequence or purpose of which may result in the bidder’(s)’ closing of operations or other similar procedure instituted against him in accordance with the regulations of the country in which he is established has been introduced or initiated against him. Evidence: Statement of the bidder (ESPD or FORM D/7). |
|  | The bidder holds a license for performing the object of the contract if such license is necessary according to legislation. Evidence: Statement of the bidder (ESPD or FORM D/8). |
|  | According to Paragraph 2 Article 75 of Public procurement Act (ZJN-3) the Bidder shall settle all obligations relating to the payment of taxes and other obligatory contributions in accordance with the legal provisions of the country in which he is established (ESPD or FORM D/9); and – in case the bidder is registered abroad –with the legal provisions of the Republic of Slovenia (ESPD or FORM D/9a). The bidder fulfils this condition if the amount of unpaid taxes and other obligatory contributions on the date of the submission of the application does not exceed 50 EUR or more. It is considered that the Bidder does not fulfil its obligations under Paragraph 2 Article 75 of Public procurement Act (ZJN-3) (i.e. has not settled all obligations relating to the payment of taxes and other obligatory contributions), if on the date of the submission of the application the Bidder had not submitted all the calculations of withholding tax on income from employment for the period of last five years to the date of the submission of the application. Evidence: Statement of the Bidder (ESPD or FORM D/9 and FORM D/9a) |
|  | Consent to the acquisition of personal data. According to the legislation in force, the Contracting Authority alone shall inspect the fulfilment of fulfilment of certain conditions. Since such information represents personal data, the Contracting Authority requests an authorization for the inspection of the above-mentioned conditions. Evidence: Consent to acquisition of personal data. (ESPD or FORM D/10). Consent shall be provided by bidder (bidder as legal person) and by all representatives of the bidder as physical persons. |
|  | The Bidder was not fined twice for a minor offence in relation to labour payment by a final decision of the competent authority of the Republic of Slovenia or another Member State or third country in the last three years prior to the deadline for submission of application. The Bidder is not enlisted to the list of bidders with negative references according to Article 110 of ZJN-3 on the deadline for the submission of the application. Evidence: Statement of the Bidder (ESPD or FORM D/11) If bidder enclosed to bid ESPD form in English language then the bidder shall include to the bid also form D/11. |
|  | The Bidder has not unduly influence the decision-making process of the contracting authority, to obtain confidential information that may confer upon it undue advantages in the procurement procedure or has not negligently provide misleading information that may have a material influence on decisions concerning exclusion, selection or award. The Bidder has not been engaged in grave professional misconduct, which renders its integrity questionable. The Bidder is not guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the conditions, has not withheld such information and is able to submit the supporting documents required pursuant to Article 79 of ZJN-3, The Bidder comply with applicable obligations in the fields of environmental, social and labour law established by Union law, national law, collective agreements or by the international environmental, social and labour law. The Bidder has not shown significant or persistent deficiencies in the performance of a substantive obligation under a prior public contract with the contracting authority which led to early termination of that contract by the contracting authority, the claiming of damages from the contracting authority or other comparable sanctions Evidence: Statement of the bidder (ESPD or FORM D/12). Contracting Authority has the right to inspect the fulfilment of this condition by appropriate means (interviewing previous business partners of the bidder, etc.). |
|  | Technical and professional ability |
| 4.1. | The bidder is reliable, capable of managing his tasks, avails of experience and employs staff capable of performing the object of the contract. The bidder has a power of disposal over the technical capabilities needed to perform the object of the contract. The Bidder shall provide evidence to Contracting Authority that it has well documented personal training plans (PTP) for their employees including personal certificates of training and training records according to the Commission implementing regulation (EU) No 1035/2011 dated 17 October 2011 laying down common requirements for the provision of air navigation services. Evidence: Statement on technical and administrative qualification and list of employee who will implement the object of the public procurement with evidence (i.e. diploma, certificate, etc.) that enlisted person(s) successfully finished training in current year or plan of the training during public procurement will be performed. Statement of the bidder on documenting personal training plans (FORM D/13) |
| 4.2. | References of the bidder: The bidder shall have at least 2 references for successfully completed WAM projects - system installed and integrated into ANSP’s centres which includes at least 10 remote unites (WAM ground station) and having more then 100 000 Instrument flight rules IFR operations per year. The Contracting Authority shall accept references that were successfully completed over the past 3 years prior the publication of this public tender. Explanation: In the case of a joint tender the criteria requiring two reference projects can be met by all partners together (any entity may contribute its own reference that complies with the above requirements). In the case of subcontracting the two references criterion can be met by the main tenderer and the subcontractors together (any entity may contribute its own reference that complies with the above requirements). Reference projects conducted by an entity that does not participate in the tender (either as a tenderer or as a partner in the joint venture or as a subcontractor) cannot be listed as references. Evidence: Completed FORM D/14 Contracting Authority has the right to check listed references. It has to be clear from the enlisted references that bidder fulfil with this condition. |
| 4.3. | Verification of compliance with Technical specification and requirements for the supply of WAM system (document No 276-13/4-2017 dated 23. 8. 2017; file: TECHNICAL SPECIFICATION AND REQUIREMENTS.pdf) Evidence: Fulfilled Matrix of Compliance Technical specification and requirements for the supply of WAM system (document No 276-13/4-2017 dated 23. 8. 2017; file: TECHNICAL SPECIFICATION AND REQUIREMENTS.pdf) with all the requested documentation and other evidences in the Matrix of Compliance Technical specification and requirements for the supply of WAM system and Technical specification and requirements for the supply of WAM system. |
| 4.4. | The bidder has to complete the sample of the contract. The sample of the contract has to be initialled on every page of the sample and has to be stamped and undersigned by the bidder. The Candidate/Bidder with signature of this Sample of the contract takes note and confirming, that in accordance with Slovenian legislation, contract must be published in national public procurement portal, only personal data are protected. Evidence: Sample of the contract (FORM D/15). |
|  | Bid with sub-contractors |
| 5.1. | In case of a bid with sub-contractor(s), the ESPD have to be enclosed to the bid. For every sub-contractor the ESPD, fulfil from sub-contractor, have to be enclosed to the bid or following documents: - Statement on registration (FORM D/4), - Statement on non-conviction for certain criminal offences (FORM D/5), - Statement on non-conviction of sub-contractor’s legal representative for certain criminal offenses (FORM D/6), - Statement of the sub-contractor that against him no procedure was started the purpose of which is termination of conducting business (FORM D/7); - Statement (FORM D/8) - statement on settled taxes and other duties (FORM D/9 and FORM D/9a); - Consent to acquisition of personal data. (FORM D/10); - Statement of the bidder of the ownership of the bidder and associated company(s) (FORM D/16); |
| 5.2. | In case of a bid with sub-contractors it is necessary to enclose information on the sub-contractors. Evidence: Information on sub-contractors (ESPD or FORM E/1) |
| 5.4. | Statement of all sub-contractors that they are going to fulfil their part of the contract and cooperate with the leading contractor in case the public procurement is awarded to the leading bidder. Evidence: Statements of sub-contractors (FORM E/2). |
| 6. | Special request |
| 6.1. | Statement of the bidder of the ownership of the bidder and associated company(s). Evidence: Statement of the bidder (FORM D/16). |

## Validity of the bid

Bid shall be valid at least 180 days from the public opening of the bids. All bids with shorter validity are going to be excluded from the public procurement procedure.

The Contracting Authority has the right to request a prolongation of the period in which the bid is opened (prolongation of the validity of the bid). Such request has to be made in written form. Bidders should respond to such request in written form. The bidder has the right to refuse such request of the Contracting Authority.

If the bidder prolongs the validity of the bid, such bidder is going to change only the term of validity of the bid. The bidder is not entitled to make any other modifications to the bid.

## Selection criteria

The Contracting Authority is going to award public procurement to the bidder, who will present economically most advantageous bid for the implementation of the public procurement according to criteria hereunder.

Bid can receive at most 100 points. The bid which is going to achieve the most points, will be the economically most advantageous bid.

Received bids are going to be evaluated with the following criteria:

Number of points received by the bid is sum of points received according to criteria from A to C.

- TOTAL price for implementing the public procurement “WAM System”

According to this criterion bid can receive maximum 85 points.

Contracting Authority is going to calculate the number of points that bid receives according to this criterion with the following formula:

PYS= PYS (lowest)PYS evaluated x 65

PYS = number of points awarded to the bid that is evaluated

PYS (lowest) = the lowest total price for implementing the public procurement “WAM System” (excluding VAT)

PYS (evaluated) = total price for implementing the public procurement “WAM System” (excluding VAT) in the bid that is evaluated

- Horizontal position Accuracy  assessment

According to this criterion bid can receive maximum 20 points.

Contracting Authority is going to calculate the number of points that bid receives according to results (=AREA COVERAGE PERCENTAGE) resulting from the WAM Coverage Analysis (reference in Technical requirements: 6.1 WAM coverage analysis, especially see Proj.Sim-05 and Proj.Sim-07)) of Sector B - Service Low at FL125, where the evaluation of the bids (relating to the percentage of covered geographical area with respect to the sector A) will be done  at 50m accuracy all sensors operational. Contracting Authority is going to calculate the number of points resulting from the analysis at 50 m accuracy all sensors operational of Sector B – Service Low at FL 125 according to this criterion using following formula:

PYC= PYC (evaluated)PYC highest x 20

PYC = number of points awarded to the bid that is evaluated

PYC (highest) = the highest percentage of covered geographical area of Sector B - Service Low at FL125 at 50m accuracy all sensors operational with respect to the volume of sector A – service TOP (Perf.Cov.Sp.–1)

PYC (evaluated) = percentage of geographical area covered of Sector B - Service Low at FL125 at 50m accuracy all sensors operational of the bid with respect to the volume of sector A – service TOP (Perf.Cov.Sp.–1) that is being evaluated

- EXTRA WARRANTY PERIOD

According to this criterion bid can receive a maximum of 15 points. Bidders will get additional points for warranty period above basic seven (7) years warranty period:

The bidder shall offer warranty period in whole (full) years.

| WARRANTY PERIOD | POINTS |
| --- | --- |
| 7 years | 0 |
| 8 years | 5 |
| 9 years | 10 |
| 10 years and more | 15 |

## Pricing

All prices, listed in the bid for the implementation of the public procurement shall be stated in EUR and shall include all expenses related to the implementation of this public procurement. The tender price shall include all possible other charges (taxes (except VAT), customs charges, etc.) in relation with the implementation of the public procurement.

In case if Contracting Authority shall pay any additional expense related to the implementation of the public procurement that is not included in the TOTAL price for implementing public procurement “WAM System” as specified in IV. BID (e.g. according to the legislation in force Contracting Authority shall perform certain procedure related to the implementation of the public procurement which results in additional expenses for the Contracting Authority) the bidder shall refund such costs to the Contracting Authority in 8 days after recipient of the written request.

If the bidder offers any kind of discount, this discount shall be calculated in the tender Price for implementation the public procurement in which all taxes (except VAT) and other duties are taken into account.

All prices are fixed for the whole period of implementation of this public procurement.

## Payment terms

Contracting Authority is going to pay to the contractor for delivery of the WAM System a total firm price (SW, delivery, training, installation, validation, etc.)

- 25 % of the TOTAL price for implementing the public procurement “WAM System” after successfully completed FAT;

- 25 % of the TOTAL price for implementing the public procurement “WAM System” after delivery;

- 25 % of the TOTAL price for implementing the public procurement “WAM System” after successfully completed SAT;

- 20 % of the TOTAL price for implementing the public procurement “WAM System” after successful integration of the WAM System in  Contracting Authority operational environment;

The Contracting Authority will withheld 5% of the TOTAL price for implementing the public procurement “WAM System” for the period of the warranty period as a security for the proper and timely fulfilment of the warranty obligations.

Contracting Authority is going to pay the invoice within 30 days after recipient.

## Delivery

Delivery is as per DDP excluding VAT, Airport Jožeta Pučnika Ljubljana, Zg. Brnik 130n, 4210 Brnik-aerodrom (ATCC building), INCOTERMS 2015. VAT is cost of Contracting Authority.

# BID

Bidder:				_______________________________________

Address:			_______________________________________

Registration No.. :		_______________________________________

Identification number:	             _______________________________________

No. of the bid:		            _______________

Date:				________________

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

Present the following

| # | Subject | Quantity | Price in EUR (excluding VAT) |
| --- | --- | --- | --- |
| A | TOTAL price for implementing the public procurement “WAM System” | 1 cpl |  |

The price is fixed. The Contracting Authority is not going to accept any price increases.

The total price includes all costs related to the implementation of the public procurement except VAT. If applicable VAT shall be borne and paid by the Contracting Authority in addition to the contractual price to the competent authorities as and when due and shall hold the Contractor harmless from the consequences of any delayed payments, short payments and/or non-payments of VAT.

The total price includes all costs related to the implementation of the public procurement meaning that the Contracting Authority bears no other additional costs (except VAT as specified above) in connection with the implementation of the public procurement.

In case if Contracting Authority shall pay any additional expense or additional costs incurs related to the implementation of the public procurement that is not included in the total price, the Contractor shall refund such costs to the Contracting Authority in 8 days after recipient of the written request.

B Horizontal position Accuracy assessment

| Percentage of covered geographical area for Sector B - Service Low at FL125 at 50m accuracy all sensors operational | ___________ % (percentage value number (rounded on 2 decimal points)) |
| --- | --- |

C EXTRA WARRANTY PERIOD

| Warranty period | - ______________ years (at least 7 years) after SAT |
| --- | --- |

| Validity of the bid | _______________(at least 180 days from the public opening of the bids) |  |
| --- | --- | --- |
| Place and date: |  | Bidder: |  |
|  |  | Stamp and signature: |  |

NOTE: The Matrix of compliance is an integral part of the bid.

# APPENIXES

## Appendix – forms from D/1 to D/16

FORM D/1

INFORMATION ON BIDDER

| COMPANY: |  |
| --- | --- |
| ADDRESS OF BIDDER: |  |
| CONTACT PERSON: |  |
| E-MAIL OF A CONTACT PERSON: |  |
| TELEPHONE: |  |
| TELEFAX: |  |
| IDENTIFICATION NUMBER OF BIDDER: |  |
| REGISTRATION NUMBER OF BIDDER: |  |
| ACCOUNT – BANK (SWIFT and IBAN code): |  |
| AUTHORIZED PERSON FOR SIGNING THE TENDER AND CONTRACT: |  |

| Place and date: | Bidder: |
| --- | --- |
|  | Stamp and signature: |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

FORM D/2

STATEMENT OF BIDDER THAT HE DOES NOT ACT WITH SUB-CONTRACTOR

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

_______________________________________________________________________

(name and address of the bidder)

herewith we declare that we are not going to sub-contract any part of the object of the contract. We are going to implement the public procurement on our own.

NOTICE: Bidder gives this statement only in case if he is not going to subcontract any part of the object of the contract to sub-contractors.

| Place and date: | Bidder: |
| --- | --- |
|  | Stamp and signature: |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be filled by the leading bidder of the joint venture for the whole joint venture.

FORM D/3

INVOLVEMENT OF SUB-CONTRACTORS

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the bidder)

we herewith declare that we are going to sub-contract (a) part(s) of the object of the contract to the following sub-contractors:

| Sub-contractor (name, full address, legal representative, identification number, contact person and contact e-mail and telephone number, VAT number and bank account) | Services/ deliveries that shall be performed by the sub-contractor |
| --- | --- |

The following subcontractors has requested direct payments (give the name and full address of those subcontractors):

- _________________________________________

- _________________________________________

- _________________________________________

| Place and date:; Tenderer:. :; Stamp and signature:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be filled by the leading bidder of the joint venture for the whole joint venture.

FORM D/4

STATEMENT OF BIDDER, THAT HE IS REGISTERED WITH THE COMPETENT COURT OR OTHER STATE BODY

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

_______________________________________________________________________

(name and address of the bidder)

Herewith we declare that we are registered for following activities:

| Activity number | The title of the activity |
| --- | --- |

The activity that is the object of the contract is one of the activities that we are registered for.

NOTICE: This form can be photocopied if that is necessary.

| Place and date:; Tenderer:. :; Stamp and signature:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be filled by the leading bidder of the joint venture for the whole joint venture.

FORM D/5

STATEMENT OF THE BIDDER ON NON-CONVICTION FOR CERTAIN CRIMINAL OFFENCES

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

_______________________________________________________________________

(name and address of the bidder)

herewith declare that we have not been convicted by final judgment of any of the criminal offences set in Article 75 of the Slovenian Public Procurement Act (ZJN-3).

i.             Terrorism (Article 108)

ii.            Financing of Terrorist Activities (Article 109)

iii.          Incitement and Public Glorification of Terrorist Activities (Article 110)

iv.           Conscripting and Training for Terrorist Activities (Article 111)

v.            Enslavement (Article 112)

vi.           Trafficking in Human Beings (Article 113)

vii.          Acceptance of bribes in elections (Article 157)

viii.        Violation of Fundamental Rights of Employees (Article 196)

ix.           Fraud (Article 211)

x.            Unlawful restriction of competition (Article 225)

xi.           Infliction of bankruptcy by fraud or uncontentious business (Article 226)

xii.          Harm inflicted to the creditors (Article 227)

xiii.         Business fraud (Article 228)

xiv.         Fraud inflicting harm to the European Union (Article 229)

xv.          Deceit upon obtainment or use of a loan or benefits (Article 230)

xvi.         Deceit in dealings with securities (Article 231)

xvii.        Deceit of the buyers (Article 232)

xviii.       Unlawful use of a trade mark or model of another person (Article 233)

xix.         Unlawful use of an invention or topography of other person (Article 234)

xx.          Forgery or destruction of an official document (Article 235)

xxi.         Issuing and unlawful obtainment of a business secret (Article 236)

xxii.        Misuse of an information system (Article 237)

xxiii.       Misuse of an internal information (Article 238)

xxiv.      Misuse of financial instruments (Article 239)

xxv.       Misuse of a position or confidence in trust in economic activity (Article 240)

xxvi.      Prohibited acceptance of gifts (Article 241) and Prohibited giving of gifts (Article 242)

xxvii.     Money forgery (Article 243)

xxviii.    Forgery or use of forged securities or vouchers (Article 244)

xxix.      Money laundering (Article 245)

xxx.       Misuse of non-cash means of payment (Article 246)

xxxi.      Use of a forged non-cash means of payment (Article 247)

xxxii.     Making, obtaining or misappropriating instrumentalities for counterfeiting (Article 248)

xxxiii.    Tax fraud (Article 249)

xxxiv.    Smuggling (Article 250)

xxxv.     Abuse of Office or Official Duties (Article 257)

xxxvi.    Causing damage to public funds (Article 257a)

xxxvii.   Submitting of classified data (Article 260)

xxxviii.  Accepting bribes (Article 261)

xxxix.    Giving bribes (Article 262)

xl.           Accepting benefits for illegal referral (Article 263)

xli.          Giving of gifts for illegal referral (Article 264)

xlii.         Criminal association (Article 294).

We herewith declare that we agree that the Contracting Authority obtains information on the fulfilment of this condition from official records. We also agree that the Contracting Authority obtains personal data in accordance with this condition.

| Place and date:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

FORM D/6

STATEMENT OF LEGAL REPRESENTATIVE OF BIDDER ON NON-CONVICTION FOR CERTAIN CRIMINAL OFFENCES

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(Name and surname of the representative of the Bidder)

(Position of the representative of the Bidder)

(Adress of the representative of the Bidder)

I have never been convicted by final judgment of any of the criminal offences set in Article 75 of the Slovenian Public Procurement Act (ZJN-3).

i.             Terrorism (Article 108)

ii.            Financing of Terrorist Activities (Article 109)

iii.          Incitement and Public Glorification of Terrorist Activities (Article 110)

iv.           Conscripting and Training for Terrorist Activities (Article 111)

v.            Enslavement (Article 112)

vi.           Trafficking in Human Beings (Article 113)

vii.          Acceptance of bribes in elections (Article 157)

viii.        Violation of Fundamental Rights of Employees (Article 196)

ix.           Fraud (Article 211)

x.            Unlawful restriction of competition (Article 225)

xi.           Infliction of bankruptcy by fraud or uncontentious business (Article 226)

xii.          Harm inflicted to the creditors (Article 227)

xiii.         Business fraud (Article 228)

xiv.         Fraud inflicting harm to the European Union (Article 229)

xv.          Deceit upon obtainment or use of a loan or benefits (Article 230)

xvi.         Deceit in dealings with securities (Article 231)

xvii.        Deceit of the buyers (Article 232)

xviii.       Unlawful use of a trade mark or model of another person (Article 233)

xix.         Unlawful use of an invention or topography of other person (Article 234)

xx.          Forgery or destruction of an official document (Article 235)

xxi.         Issuing and unlawful obtainment of a business secret (Article 236)

xxii.        Misuse of an information system (Article 237)

xxiii.       Misuse of an internal information (Article 238)

xxiv.      Misuse of financial instruments (Article 239)

xxv.       Misuse of a position or confidence in trust in economic activity (Article 240)

xxvi.      Prohibited acceptance of gifts (Article 241) and Prohibited giving of gifts (Article 242)

xxvii.     Money forgery (Article 243)

xxviii.    Forgery or use of forged securities or vouchers (Article 244)

xxix.      Money laundering (Article 245)

xxx.       Misuse of non-cash means of payment (Article 246)

xxxi.      Use of a forged non-cash means of payment (Article 247)

xxxii.     Making, obtaining or misappropriating instrumentalities for counterfeiting (Article 248)

xxxiii.    Tax fraud (Article 249)

xxxiv.    Smuggling (Article 250)

xxxv.     Abuse of Office or Official Duties (Article 257)

xxxvi.    Causing damage to public funds (Article 257a)

xxxvii.   Submitting of classified data (Article 260)

xxxviii.  Accepting bribes (Article 261)

xxxix.    Giving bribes (Article 262)

xl.           Accepting benefits for illegal referral (Article 263)

xli.          Giving of gifts for illegal referral (Article 264)

xlii.         Criminal association (Article 294).

I herewith declare that I agree that the Contracting Authority obtains information on the fulfilment of this condition from official records. I also agree that the Contracting Authority obtains personal data in accordance with this condition.

NOTE: The representatives that have to sign this statement are member of the administrative, management or supervisory body of that Bidder or has powers of representation, decision or control therein.

The representative undersigns this statement as a physical person and not as the legal representative of the bidder.

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them for all their representatives.

| Place and date:. | Name and surname (WITH CAPITAL LETTERS): Signature: |
| --- | --- |

FORM D/7

STATEMENT OF BIDDER – PROCEDURES FOR TERMINATION OF BUSINESS

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

_______________________________________________________________________

(name and address of the bidder)

we herewith declare that none of the procedures listed below has been introduced or initiated against us:

- compulsory composition procedure,

- insolvency procedure,

- liquidation procedure,

- other procedure the consequence or purpose of which may result in the closing of our operations,

- other similar procedure instituted against us in accordance with the regulations of the country in which we are established.

We herewith declare that we agree that the Contracting Authority obtains information on the fulfilment of this condition from official records.

| Place and date:; Tenderer:. :; Stamp and signature:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

FORM D/8

STATEMENT OF BIDDER THAT HE HAS A LICENCE FOR PERFORMING THE ACTIVITIES THAT ARE THE OBJECT OF THE CONTRACT

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - Aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the bidder)

we herewith declare that :

- we hold a license for performing the activity that is the object of the contract;

- a special license for performing the activity that is the object of the contract is not necessary.

(Circle to indicate)

We herewith declare that we agree that the Contracting Authority obtains information on the fulfilment of this condition from official records.

| Place and date:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be filled by the leading bidder of the joint venture for the whole joint venture.

FORM D/9

STATEMENT ON SETTLED TAXES AND OTHER DUTIES

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the bidder)

We hereby declare that in accordance with the legal provisions of the country in which we are established we fulfil the condition on the payment of the taxes and other obligatory contributions as the amount of unpaid taxes and other obligatory contributions on the date of the submission of the application does not exceed 50 EUR.

We herewith declare that we agree that the Contracting Authority obtains information on the fulfilment of this condition from official records.

| Place and date:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

FORM D/9a

STATEMENT OF THE FOREIGN BIDDER THAT HE HAS SETTLED TAXES AND CONTRIBUTIONS IN THE REPUBLIC OF SLOVENIA

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the Bidder)

We hereby declare that in accordance with the legal provisions of the Republic of Slovenia we fulfil the condition on the payment of the taxes and other obligatory contributions as the amount of unpaid taxes and other obligatory contributions on the date of the submission of the application does not exceed 50 EUR.

We herewith declare that we agree that the Contracting Authority obtains information about the fulfilment of this condition from official records. We also agree that the Contracting Authority obtains personal data in accordance with this condition.

NOTE: This form has to be completed only by bidders registered abroad.

| Place and date:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

FORM D/10

CONSENT FOR OBTAINING PERSONAL DATA

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the bidder)

we herewith declare that we give our consent to the Contracting Authority, Kontrola zračnega prometa Slovenije, d.o.o., Zg. Brnik 130n, 4210 Brnik - aerodrom, in accordance with Article 22 of the Personal Data Protection Act, that it may, if necessary for the performance of this public procurement, obtain data from the Ministry of Justice that we and our Representatives have not been convicted of any criminal offences referred to in ZJN-3.

| 1. | Bidder: |  |
| --- | --- | --- |
|  | Street: |  |
|  | Postcode and place: |  |
|  | Tax number: |  |
|  | Identification number: |  |
| 2. | Representative of Bidder: |  |
|  | Street (permanent residence): |  |
|  | Postcode and place: |  |
|  | Personal identification number: |  |
| 3. | Representative of Bidder: |  |
|  | Street (permanent residence): |  |
|  | Postcode and place: |  |
|  | Personal identification number: |  |

_____________________________________

(signature of the Representative of Bidder under the sequence No. 2)

_________________________________________________

(signature of the Representative of Bidder under the sequence No. 3)

| Place and date: | Bidder: |
| --- | --- |
|  | Stamp and signature: |

NOTICE: In case that Bidder has more than two Representative, this form must be photocopied. If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of the representative.

FORM D/11

STATEMENT OF THE BIDDER IN RELATION TO LABOUR PAYMENTS AND LIST OF NEGATIVE REFERENCES

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the Bidder)

we herewith declare that we were not fined twice for an minor offence in relation to labour payment by a final decision of the competent authority of the Republic of Slovenia or another Member State or third country in the last three years prior to the deadline for submission of application.

We herewith declare that we are not on the list of the bidders with negative references according to Article 110 of ZJN-3 on the deadline for the submission of the application.

We herewith declare that we agree that the Contracting Authority obtains information on the fulfilment of this condition.

| Place and date:. | Bidder: Stamp and signature: |
| --- | --- |

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

FORM D/12

STATEMENT OF THE BIDDER

In accordance with the public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

(name and address of the bidder)

we herewith declare:

- we did not unduly influence the decision-making process of the contracting authority, to obtain confidential information that may confer upon us undue advantages in the procurement procedure or negligently provide misleading information that may have a material influence on decisions concerning exclusion, selection or award;

- we did not engage in grave professional misconduct, which renders our integrity questionable;

- we are not guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the conditions, have not withheld such information and we are able to submit the supporting documents required pursuant to Article 79 of ZJN-3;

- that we comply with applicable obligations in the fields of environmental, social and labour law established by Union law, national law, collective agreements or by the international environmental, social and labour law;

- we have not shown significant or persistent deficiencies in the performance of a substantive obligation under a prior public contract with the contracting authority which led to early termination of that contract by the contracting authority, the claiming of damages from the contracting authority or other comparable sanctions.

We herewith declare that all data in the bid for this public procurement are true and that photocopies of the attached documents correspond to the originals. The bidder / representative of the bidder assumes personal responsibility for the correctness of all data contained in the bid and for the credibility of all copies including all possible consequences.

We also declare that we agree that the Contracting Authority obtains information on the fulfilment of this condition.

NOTE: The statement has to be signed by the representative of the bidder.

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

| Place and date:. | Bidder: Stamp and signature: |
| --- | --- |

FORM D/13

STATEMENT ON TECHNICAL AND ADMINISTRATIVE QUALIFICATION

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

______________________________________________________________________,

(name and address of the bidder)

we herewith declare that we fulfil all required formal, working and technical conditions and provide over all necessary authorizations, professional and technical abilities, financial resources and other support, management capacity, reliability and the necessary personnel to perform the works of the tender.

We declare that our personnel that is going to participate in implementing the contract is appropriately qualified to assure the high-quality and professional implementation of the relevant public procurement.

We herewith declare that we have well documented personal training plans (PTP) for our employees including personal certificates of training and training records according to the Commission implementing regulation (EU) No 1035/2011 dated 17 October 2011 laying down common requirements for the provision of air navigation services.

List of persons who will implement the object of the public procurement:

|  | Name and last name | Position and responsible for | Personal certificates |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |

| Place and date:; Tenderer:. :; Stamp and signature:. | Bidder: Stamp and signature: |
| --- | --- |

FORM D/14

REFERENCES

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

______________________________________________________________________,

(name and address of the bidder)

We successfully delivered, installed and integrated:

| Successfully completed WAM projects - system installed and integrated into ANSP’s centres which includes at least 10 remote unites (WAM ground station) and having more then 100 000 Instrument flight rules IFR operations per year. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | ANSP (name and address) | Airport / country | Number of IFR operations per year of the ANSP’s centre | Number of remote unites (WAM ground station) | Date of successful implementation of the WAM system | Name of the contact person of the ANSP and contact information (e.g. phone, e-mail) |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |

| Place and date:; Tenderer:. :; Stamp and signature:. | Bidder: Stamp and signature: |
| --- | --- |

FORM D/15

SAMPLE OF THE CONTRACT

| CONTRACTING AUTHORITY |  |
| --- | --- |
| Name and address | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenija |
| VAT identification No. | SI18930492 |
| Registration No. | 1913301 |
| Account No. | SI56 1010 0004 3347 840 Banka Koper d.d. SI56 2900 0005 5404 414, UniCredit Banka Slovenija d.d. |
| Tel. No. | + 386 4 20 40 000 |
| Fax No. | + 386 4 20 40 001 |
| e-mail | info@sloveniacontrol.si |

| Supervisor of the contract |  |
| --- | --- |

| Signatory | Franc Željko Županic, Ph.D. Chief Executive Officer |
| --- | --- |

and

| BIDDER / CONTRACTOR |  |
| --- | --- |
| Name and address |  |
| VAT identification No. |  |
| SWIFT Code |  |
| Account No./IBAN |  |
| Tel. No. |  |
| Fax no. |  |
| e-mail |  |

| Contact person |  |
| --- | --- |

| Signatory |  |
| --- | --- |

Conclude the following

Contract on purchase

of WAM System No. 276-13/_-2017

- Article

(Opening provisions)

- Contracting Authority performs air navigation services in the territory of the Republic of Slovenia;

- the Contracting Authority is obliged to act according to Public Procurement Act (hereinafter PPA-3);

- the Contracting Authority performed, according to the Slovenian legislation in force, public procurement “WAM System”, No. of public procedure 276-13 (hereinafter: public procurement);

- Contracting Authority published open tender on Slovenia national portal of public procurements (www.enarocanje.com) under No. __________ and in Official Journal of the European Communities No. ______________;

- Contracting Authority awarded Public procurement to the Contractor with the decision No. ____________ , dated __________ ;

- Decision of the Contracting Authority on awarding public procurement became final;

- Supervisory board of the Contracting Authority approved conclusion of this contract with the decision no. _________, dated ________;

- Contractor has all necessary skills, permissions, technical and other ability for the implementation of the public procurement;

- Contractor has submitted to the Contracting Authority prior signing this contract the Statement of the bidder on the participation of natural and legal persons in the bidder’s ownership, including the participation of silent partners and on business entities that are considered to be companies affiliated with the bidder under the provision of law on companies.

- Article

(Documents that constitute this Contract)

Following documents are an integral part of this contract:

- Tender documentation for public procurement with all modifications, including Technical Specifications and requirements for the supply of WAM system;

- Final bid of the Contractor for implementation of the public procurement;

- all other documents that regulate the object of the contract and should be delivered and respected during implementation of this contract.

If the Contract itself or the documents that are part of this Contract, are in any way non-compliant or inconsistent, the solution that is to the Contracting Authority benefit shall be applied, provided that such a solution meets all the requirements for the execution of the awarded contract.

- Article

(Object of the Contract)

The Contractor shall perform all deliveries and services constituting the public procurement that are arising from this contract, tender documentation including Technical Specifications and requirements for the supply of WAM system and Contractor’s Bid, that was accepted by Contracting Authority.

- Article

(Purpose and Scope)

The scope of the contract is the delivery of WAM System at premises of Contracting Authority which shall include delivery of the system, training, installation and connection of the WAM System, related software (SW) license and warranty and other obligations according to the contract, Technical specification and requirements for the supply of WAM system and the tender documentation.

- Article

(Definitions)

Following terms used in this Contract shall have the following meanings if not explicitly stated otherwise:

WAM System	the supplied system, including hardware, software, all licenses which are integral part of the software and other requirements according to tender documentation and the TS;

Documentation:	means all written material that is associated with the WAM System, e.g. manuals, documents on warranties and licenses etc.;

Supporting documentation:	the documentation related to tests performed on the WAM System (FAT, SAT etc.);

TS: 	Technical Specifications and requirements for the supply of WAM System which are part of the tender;

˝Services˝                      	services to be provided by Contractor related with supply of the WAM System; for example: the delivery, training, installation and connection of the WAM System, the delivery of Documentation, obligations during warranty period and  other obligations (including  equipment required for the provision of all the obligation) in accordance with this Contract and documents that are integral part of this Contract;

FAT	means factory acceptance test according to the TS;

SAT 	means Site acceptance test according to the TS;

Defect: 	means any condition or characteristic of the WAM System that does not perform adequately or does not confirm to the technical specifications (TS), claims and warranties and other documentation which is integral part of this contract;

Intellectual Property rights 	are all rights that are defined in the Intellectual Property rights in Slovenia legislation as well as the following rights (listed examples): trade secret rights, technical information, know-how, License and equivalents of the foregoing.

License 	means permission for the use of the WAM System as software under the conditions stipulated in this Contract;

- Article

(sub-contractors)

This Article applies only in case if Contractor is acting with sub-contractor(s).

Sub-contractor(s) is/are going to perform following services during implementation of this contract:

| Sub-contractor (name, full address, identification number, VAT number and bank account) | Services / deliveries that shall be performed by the sub-contractor | Object, quantity, value, place and deadline for implementation of services / deliveries |
| --- | --- | --- |

The Contractor shall during the implementation of this Contract:

- in connection with declared subcontractors inform the Contracting Authority of any changes to the information contained in the second paragraph of Article 94 of PPA-3 (the

name, contact details, and legal representatives of its subcontractors, involved in such works or services),

- whether it intends to subsequently involve new subcontractors to send the information referred to in the second paragraph of Article 94 of PPA-3 in respect of new subcontractors,

all within five days after the change or before adding a new subcontractor.

Replacing a subcontractor or appointing a new sub-contractor in the execution of the contract is possible only if the contracting authority gives a prior written consent. The Contracting Authority shall refuse the consent, in case in relation to proposed subcontractor exist reasons to exclude subcontractors, as set out in the tender documentation. The Contracting Authority can refuse the proposal on replacement of the subcontractor or appointment of a new subcontractor, if this may affect the implementation or completion of the works. If the Contractor fulfilled the conditions for participation together with subcontractors and in the course of implementation of the works or services proposes the replacement of such a subcontractor, it must ensure that he fulfils these conditions or that he fulfils necessary conditions with the newly appointed subcontractor.

In case of rejection of replacement or appointment of new subcontractor by the Contracting authority, the Contracting authority shall inform the Contractor at the latest within 10 days of receipt of the Contractor's complete proposal (this means that all the documents were submitted in accordance with this Article, needed for the assessment of the Contracting Authority).

Direct payments to each subcontractor are mandatory, if the subcontractor explicitly demanded direct payments in writing or in the application to the tender of the Contractor, or in the application provided under the third paragraph of this Article (ie. appointment of a subcontractor during Contract execution).

For the obligatory direct payments to the subcontractors, the Contractor by signing this Contract authorizes the Contracting Authority to pay directly to such a subcontractor the invoice or the situation that has been acknowledged by the Contractor. The Contractor must enclose the invoice and the situation, which he had previously endorsed, to his invoice or situation.

The Contractor shall for the purposes of implementing the mandatory direct payment, submit to the Contracting Authority the approval of the individual contractor, on the basis of which the Contracting Authority shall settle the subcontractor's claims against the Contractor. The Contracting Authority can obtain this consent directly from a subcontractor.

If direct payment to subcontractors in accordance with this Article is not required, the Contractor shall, no later than 60 days from the payment of the final invoice or situation, send to the Contracting Authority a written statement of the subcontractor, that the subcontractor has received full payment for work performed or goods supplied.

- Article

(Joint-venture)

This Article applies only in case if Contractor is acting in joint-venture.

Members of joint-venture are going to perform following services during implementation of this Contract:

| Member of joint-venture (name, full address, identification number, VAT number and bank account) | Services / deliveries that shall be performed by the member of joint-venture | Object, quantity, value, place and deadline for implementation of services / deliveries |
| --- | --- | --- |

During the performance under this Contract no changes of joint-venture members are allowed. In case that one of the members of joint-venture has been introduced or initiated against:

- compulsory composition procedure,

- insolvency procedure,

- liquidation procedure,

- other procedure the consequence or purpose of which may result in the closing of the operations,

- other similar procedure in accordance with the regulations of the country in which we are established;

Contracting Authority retains the right to terminate the contract.

- Article

(Detailed description of the Services of the Contractor)

Contractor is going to deliver WAM System at the premises of the Contracting authority and perform other obligations in accordance with the TS and documentation that is integral part of this contract, which shall inter alia include:

- Delivery, installation and connection of WAM System, including all the equipment and certain spare parts according to the TS and the equipment required for the provision of all the obligation;

- verification and validation of the WAM System;

- delivery of Documentation;

- elimination of Defects and dysfunctions and technical support related with the functioning of the WAM System during warranty period;

- access to additional technical information relating the functioning of the WAM System during lifetime period, which is 15 years after SAT;

- providing any new software or firmware upgrade of the WAM System during warranty period;

- training for the technical personnel of the Contracting authority which shall include theoretical and practical training for the whole WAM system covering installation and maintenance and the coverage analysis and planning tool as defined in the TS.

The contractor is going to deliver the spare parts also in case the contracting Authority will decide to upgrade the system. In such a case the Contracting Authority would request an offer with an written order, where the price for the separate spare parts shall be according to the valid price list.

- Article

(Contractual value)

Contractual price for the implementation of the public procurement “WAM System” according to the Contract and all the documents that are an integral part of this contract is: ___________________ EUR (VAT excluded).

The delivery is DDP excluding VAT, Airport Jožeta Pučnika Ljubljana, Zg. Brnik 130n, 4210 Brnik-aerodrom (ATCC building), INCOTERMS 2015).

The contractual value is fixed and cannot be amendment during validity of this contract.

The contractual price includes all costs, expenses, discounts related to the implementation of the public procurement except VAT. If applicable VAT shall be borne and paid by the Contracting Authority in addition to the contractual price to the competent authorities as and when due and shall hold the Contractor harmless from the consequences of any delayed payments, short payments and/or non-payments of VAT.

The contractual price includes all costs related to the implementation of the public procurement meaning that the Contracting Authority bears no other additional costs (except VAT as specified above) in connection with the implementation of the public procurement.

In case if Contracting Authority shall pay any additional expense related to the implementation of the public procurement that is not included in the contractual price, the Contractor shall refund such costs to the Contracting Authority in 8 days after recipient of the written request.

- Article

(Contractual price, Method of payment and Invoicing)

The Contracting Authority will pay the contractual price to the Contractor in portions; Contractor issues the invoice accordingly:

- 25 % of the TOTAL price for implementing the public procurement “WAM System” after successfully completed FAT;

- 25 % of the TOTAL price for implementing the public procurement “WAM System” after delivery;

- 25 % of the TOTAL price for implementing the public procurement “WAM System” after successfully completed SAT;

- 20 % of the TOTAL price for implementing the public procurement “WAM System” after successful integration of the WAM System in Contracting Authority operational environment.

The Contracting Authority will withheld 5% of the Contractual price for implementing the public procurement WAM System for the period of the warranty period as a security for the proper and timely fulfilment of the obligations – Services as defined in this Contract in the warranty period. If the warranty period is extended, also the Contracting Authority can withhold funds for the extended period. The Contractor is not entitled to any delayed interests during this period. The withheld funds shall be paid within 15 days after the expiration of the warranty period and a corresponding extension of the warranty period under this contract, only in case the Contractor will fulfil all his obligations or Services. However, the Contractor can deliver within 10 days after successfully completed SAT the financial security for the elimination of defects during the warranty period according to the Uniform Rules for Demand Guarantees (URDG), 2010 Revision, ICC Publication No. 758 in the amount of 5% (five percent) of the Contractual price for implementing the public procurement WAM System for the period of the warranty period. If the warranty period is extended, also the financial security shall be extended for the extended period. The guarantee shall serve to Contracting Authority as security for due fulfilment of the Contractor 's obligations towards the Contracting Authority during the warranty period. The irrevocable and unconditional financial security for the elimination of defects during the warranty period shall be payable upon the first appeal without a court order, without the right to object and free of costs for the Contracting Authority. The Contracting Authority is entitled to call on the financial security for the elimination of defects during the warranty period if the Contractor fails to fulfil the obligations regarding the elimination of defects and other obligation, Services during the warranty period. If the Contractor submits the financial security for the elimination of defects during the warranty period according to this Contract, the Contracting Authority is going to pay 25 % of the TOTAL price for implementing the public procurement “WAM System” after completed testing of the WAM System by Contracting Authority and will not withheld the 5% of the Contractual price for implementing the public procurement WAM System as a security for the proper and timely fulfilment of the obligations – Services as defined in this Contract in the warranty period.

After fulfilment of the conditions for each portion of the contractual price as specified above, the Contractor issues an invoice for the corresponding portion of the contractual price.

The Contracting Authority shall pay the issued invoice within 30 days after receiving a properly formulated invoice based on the faultless completion of the Contractor’s obligations. If the invoice is not pay within 30 days the Contracting Authority is obligated to pay interest on late payment.

The invoice shall at least contain the following data:

- the Contract identification data;

- the complete information on the issuer (name, address, contact information, register data, VAT number, bank account number);

- the complete information on the Contracting Authority (name, address, contact information, register data, VAT number);

- date of issue;

- due date;

- subject (or list of subjects) of the payment (brief description and quotation of appendices – take-over protocols and other relevant documentation);

- unit price if it is appropriate and total amount excluding VAT;

- total price DDP exclusive of VAT Contracting Authority.

If the invoice and Supporting documentation (statement/confirmation of FAT/SAT/completed testing of the WAM System by Contracting Authority) are not issued as described in this Contract, the Contracting Authority will reject the invoice and supporting documentation within 8 days after receipt of the invoice and supporting documents.

- Article

(Dates of successful completion, Testing and take-over of the system)

The WAM System, which is object of this public procurement, shall be delivered no later than 15th of May 2018 and SAT shall be successfully completed no later than 14th of December 2018. The Contractor shall in coordination with Contracting authority within one (1) month after contract award, prepare the main time schedule as required in the TS.

The Contractor shall in the same period deliver to the Contracting Authority the Documentation and perform all other deliveries and services, as described in this contract and tender documentation.

The delivery and/or completion may be rejected if any Documentation that should be part of the delivery and/or completion of WAM System does not correspond with the requests defined in this Contract and the documents, which are an integral part of this Contract.

The Contracting Authority reserves the right to unilaterally prolong in written, because of the operating reasons, the deadline for delivery and/or the deadline for the successful completion of SAT. The Contracting Authority will announce this in written to the Contractor at least 30 days prior the deadline for the delivery and/or the deadline for the successful completion of SAT. The overall maximum prolongation of the single deadline by the contracting Authority shall not exceed 6 months. The contractor cannot object the unilateral decision of the Contracting Authority about the prolongation. Because of the prolongation the Contracting authority does not bear any additional cost and therefore the contractual price may not be changed. Any potential cost incurred due to the prolongation shall be borne by the Contractor. The Contractor is not entitled to any compensation due to the prolongation.

The parties may consensually prolong the deadlines for the delivery/successful completion of SAT or other deadlines, agreed between the parties in the time schedule and/or according to the TS. The prolongation shall be in written. In case of consensual prolongation the Contracting authority does not bear any additional cost and therefore the contractual price may not be changed. Any potential cost incurred due to the prolongation shall be borne by the Contractor. The Contractor is not entitled to any compensation due to the prolongation.

The FAT, the take-over and SAT shall be carried out as described in TS.

The Contractor has the possibility to repeat unsuccessful FAT or SAT at maximum for two times, where the deadlines shall be nevertheless respected, unless otherwise agreed between the parties during the implementation of the object of this Contract.

The FAT can be accepted by the Contracting Authority also in case of certain minor defects, if an agreement on FAT report for elimination of defects is signed by both parties.

The Contractor’s liability for the full operability of the system shall not cease or be partly transferred to the Contracting Authority on the basis of Contracting Authority approval of any component or product during the testing procedure and take-over procedure (FAT and/or SAT).

The Contractor shall support Contracting Authority in the successful completion of operational integration/configuration of the WAM System and synchronization with the existing environment by on-site presence if requested.

- Article

(Guarantees, Warranties and Response time of the Contractor in case of Defects)

The Contractor guarantees that:

- delivered WAM System works and that there are no legal or other rights of the third parties on said WAM System exists (i.e. on HW and on SW);

- delivered WAM System is in accordance with all technical requirements, characteristics and specifications set in documentation which is integral part of this Contract, especially in TS;

- delivered WAM System will assure compatibility with Contracting Authority existing systems.

Materials and Workmanship - all hardware delivered under this contract shall be new and shall conform to all requirements of materials and workmanship specified.

Design and Manufacture - system delivered under this contract shall conform to all design and manufacturing requirements specified.

When performing obligations under this Contract, the Contractor has to deliver to the Contracting Authority maintenance manuals/instructions, notice on existing warranties, substance of warranties, duration of warranties and instructions for notifications of possible Defects of the WAM System.

The Contractor agrees to indemnify and hold harmless the Contracting Authority and its officers and employees from and against all losses, liabilities, judgments, awards and costs (including legal fees and expenses) arising out of or relating to: (1) services performed by the Contractor; (2) breach of this Agreement by the Contractor; or (3) the use of the subject matter by the Contractor or by the Contracting Authority, to the extent that such subject matter is provided by the Contractor, and of which the Contractor knows or reasonably should know that others have rights in.

Within 2 days of the date on which the Contractor first discovers that a defect may exist in delivered equipment the Contractor shall notify the Contracting Authority on such possible defect in writing, unless the Contracting Authority has first notified the Contractor of the same defect. If the Contracting Authority discovers that a defect may exist in any equipment accepted under this contract, it shall claim such possible defect in writing, unless the Contractor has first notified the Contracting Authority of the same defect.

Warranty period for the WAM system/delivered equipment is ___ (at least 7 years) from the date of successful SAT.

The Contractor hereby agrees to eliminate the Defects and dysfunctions, deficiencies and malfunctions of the WAM System/delivered equipment and to provide technical support related with the functioning of the WAM System during warranty period, at his own cost.

The Contractor shall perform its warranty obligation as specified in this Contract and in the documents that constitute integral part of this Contract.

During the warranty period the Contractor has to implement all the corrections and necessary upgrades on the WAM System, which needed for the required functioning of the WAM System by Contracting Authority. Contracting Authority shall receive all updates and corrections by the Contractor during warranty period, free of charge.

The Contractor will, without additional charge to the Contracting Authority, make all modifications to and perform other services on the WAM System/delivered equipment as may be necessary to correct any Defects or malfunction or perform needed corrections and updates reported to the Contractor by the Contracting Authority during the warranty period. If the Contractor is unwilling or unable to make the required modifications/other services (elimination of defects / dysfunctions / deficiencies / malfunctions) on the WAM System/delivered equipment, the Contracting Authority reserves the right to make the required modifications/other services (elimination of defects / dysfunctions / deficiencies / malfunctions) at the cost of the Contractor. The Contracting Authority can set-off the withheld 5% of the Contractual price for implementing the public procurement WAM System for the period of the warranty period or extended warranty period or can call on the bank guaranty, with the costs it has suffered for the modifications/other services (elimination of defects/dysfunctions/deficiencies/malfunctions), without prejudice to claim the costs that would exceed the 5% of the Contractual price.

The Contractor shall be bound to ensure the provision of all spare parts of the WAM system within 15 years after successful SAT or at least 2 years after warranty period expire (clause which is more favourableness for the Contracting Authority prevails). If he fails to meet the obligations , the Contractor shall be bound to repay the Contracting Authority any additional costs and damage.

Malfunction, defects, dysfunctions, deficiencies on the delivered equipment/WAM system which occurs during warranty period shall be eliminated within ______ (less than 96) hours since Contracting Authority informs Contractor on malfunction, defects, dysfunctions, deficiencies.

In case if elimination of the malfunction, defects, dysfunctions, deficiencies is not possible in the premises of the Contracting Authority, the Contractor shall at his own costs take malfunctioned/defected equipment/part to his premises where he shall eliminate malfunction, defects, dysfunctions and/or deficiencies. If so required by the Contracting Authority the Contractor shall deliver alternative equipment for the period of the elimination of the malfunction, defects, dysfunctions and/or deficiencies at no costs for Contracting Authority. In any case costs of transport and costs related to the transport of the malfunctioned equipment/part of the WAM system to the premises of the Contractor and such costs incurred with returning the equipment/part of the WAM system to the Contracting Authority shall be born and paid by Contractor.

In case of malfunctions, defects, dysfunctions, deficiencies during the warranty period the warranty period is extended for the time of the repair.

In case if the malfunction, defects, dysfunctions, deficiencies during warranty period occurs three times on an item the Contractor shall replace such item of the equipment with the new item.

- Article

(Training)

The Contractor shall instruct/train the technical personnel, appointed by the Contracting Authority in order to be able to monitor/evaluate the performance, maintain, operate and configure the WAM system, within the frame of the maintenance concept and other as defined in the TS.

Training shall be organized and performed in accordance with the TS.

The costs of the training shall be included in Contractual price. The costs for arriving and accommodation of the Contracting Authority’s personnel to or at the place where the training will be performed are borne by the contracting Authority

Prior training Contractor shall submit to the Contracting Authority program of training that shall be reviewed by the Contracting Authority. Contracting Authority has the right to request modification of such program. Such modifications shall be respected by the Contractor without additional costs for Contracting Authority. Contracting Authority shall confirm submitted program in writing.

- Article

(Other obligations of the Contractor)

The Contractor undertakes that:

- he is fully responsible for the operability of the WAM Systems delivered and installed by this Contract;

- that he will perform all Services under this Contract with due diligence, in accordance with professional standards applicable standards and regulations;

- the Services will fully meet all description, characteristics and specifications, required by the Contracting Authority according to this Contract and the documentation which is an integral part of a Contract;

- will perform its contractual obligations within the agreed deadlines;

- will give the necessary explanations and proposed solutions;

- will immediately notify the Contracting Authority in writing of the circumstances, which may make it difficult or impossible for quality and proper performance of the WAM System;

- even after the termination of the Contract cooperate with Contracting Authority and its request, especially providing updates and corrections, providing technical support and help remedying Defects.

The Contractor is responsible for any potential damage to the facility and the equipment at premises of the Contracting Authority, where its obligations or Services are provided and undertakes to eliminate any such damage. If the damage is not remedied within the time limit set by the Contracting Authority, the Contracting Authority may provide it itself at the expense of the Contractor.

The Contractor with the signing of this contract confirms that he is aware of the fact that the Contracting Authority is acting in aviation, where all the interventions in the technology are subject to prior notification and approval by the Contracting Authority, as well as professional diligence in planning and delivery of goods and services.

The Contractor is aware that the Contracting Authority premises are under a special protection regime, which applies to all the natural persons who will carry out work at the Premises of the Contracting Authority, who shall execute the necessary authorizations and collect the personal data, in so far as this is necessary for security checks.

The Contractor undertakes to provide to Contracting Authority the information, also personal information and other necessary information of workers, who will have access to areas with special protection regime.

- Article

(The obligations of the Contracting Authority)

The Contracting Authority undertakes to provide the Contractor:

- access to the equipment necessary to perform Services and the remote access to the equipment if remote access is possible and agreed between the parties;

- technical staff of the Contracting Authority if needed;

- all necessary documentation for the needs of the Services performed;

- all other professional assistance of Contracting Authority for the proper performance of Services.

- Article

(Intellectual property rights)

Contractor grants the license from date of the successful delivery of the WAM System, which shall not expire.

The Source Code is not subject to this Contract, but the Contractor shall enable the Contracting Authority to buy the Source Code from the Contractor in case of  insolvency proceeding, termination of business of the Contractor or elimination of the Contractor from the court register, or other form of proceeding which will preclude the Contractor to perform Services under this Contract (e.g. the absence of legal successor etc.) and according to the documentation which is integral part of this Contract, before such a proceeding initiates. The contractor shall provide to the Contracting Authority the Source Code on electronic media or otherwise agreed.

Contractor grants Contracting Authority and the Contracting Authority accepts a perpetual, non-exclusive, non-transferable license to install and use and alter the delivered WAM System and related documentation and to use Source Code if acquired under terms of this Article (excluding third party software) solely for Contracting Authority own internal business use.

Contracting Authority will be entitled to make a reasonable number of copies of the WAM System and Source Code if acquired under terms of this Article and related documentation for backup, disaster recovery and development purposes or archival purposes only for the internal use.

The Contracting Authority is entitled to modify, adapt and further develop the WAM System and Source Code if acquired under terms of this Article and related documentation to use such modified or adapted WAM System and Source Code and documentation under the terms as set out in this Article. The original parts of the WAM System, Source Code and related documentation remain the intellectual property of Contractor. The modified WAM System, Source Code and related documentation remain the intellectual property of Contracting Authority.

The contractor shall not be liable for any damages or claims whatsoever, arising out of non-authorized (without Contractor's prior written consent) Source Code modifications (if acquired under terms of this Article) or the use of the WAM System after non-authorized Source Code modification by the Contracting Authority.

This Contract grants a license only on WAM System and transfers to Contracting Authority no ownership interest. Contractor reserves all rights not expressly granted.

- Article

(Contractual damages)

In case of any delays in the performance of services/deliveries by the Contractor within the deadlines according to this contract and as agreed between the parties, which are not attributable to the Contracting Authority, the Contracting Authority is entitled to request payment of contractual penalties from the Contractor in the amount of 0.5 % of the Contractual price for the implementation of the public procurement “WAM System” for each calendar day of delay, however, a maximum of 20 % of the Contractual price for the implementation of the public procurement “WAM System” for each delay.

When the deadline for the fulfilment of certain Service is agreed in hours (e.g. warranty obligations) the Contractor shall pay  in case of delay for the performance of such a service to the Contracting Authority the contractual penalty in the amount of 0,5% of the Contractual price for the implementation of the public procurement “WAM System” for each completed hour of delay, however, a maximum of 20 % of the Contractual price for the implementation of the public procurement “WAM System” for each delay.

The contractor shall pay the contractual penalty in the amount of 20 % of the Contractual price for the implementation of the public procurement “WAM System to the Contracting authority also in the event of non-performance of services/deliveries.

The above specified contractual penalty in the amount of 20% of the Contractual price for the implementation of the public procurement “WAM System also in case the FAT or/and SAT has been unsuccessful successively for two times.

The Contracting Authority has the right to demand a contractual penalty irrespective of the actual damage. If the actual damage incurred due to the delay or failure exceeds the amount of contractual penalty, shall be payable by the Contractor, the Contractor shall be obliged to reimburse the difference between the contractual penalty and the extent of the damage.

The Contracting Authority upon any payment under this Contract can offset the contractual penalty and any damages arising from the delay.

- Article

(Termination of the Contract)

The Contracting Authority has the right to terminate this Contract for no particular reason with two months’ notice period. The Contracting Authority may terminate this Contract in writing, with a notice by registered letter with acknowledgment of receipt, sent to the Contractor. The notice period shall run from the date on which the Contractor received notice of termination of the Contract.

The Contracting Authority may without prior notice and in writing terminate this Contract if the Contractor fails to comply with the contractual obligations or violates the terms of this Contract, and does not comply with the contractual obligation or continues to breach the Contract or does not eliminate the consequences in the additional period, granted to him in written or by e-mail by the Contracting Authority or its contact person or representative. The Contractual parties agree, that the Contracting Authority has the right to terminate this Contract as defined in this paragraph, nevertheless a contractual penalty for delays or failure is agreed/executed – the Contracting Authority has the right to terminate this Contract after giving to the Contractor additional period to perform the Services, and can claim the contractual penalty from the day of the delay or failure of the Contractor, until the day of the termination of this Contract because of non-fulfillment of the obligations in additional period by the Contractor.

The Contractor has no right to cancel this Contract before its expiry, except in cases where the Contracting Authority unreasonably delays with the payment and the payment is not carried out even in the additional period granted to him by the written notice of the Contractor. In this case, the Contractor may terminate this Contract by giving one month's notice period, which shall run from the date of receipt of written notice of termination of the Contract by contracting party.

Contracting Authority has the possibility to terminate the Contract during its term, where:

(a) the Contract has been subject to a substantial modification, which would have required a new procurement procedure;

(b) the Contractor has, at the time of awarding the Contract, been in one of the situations due to which he should have been excluded from the public procurement procedure if known at the time of public procurement procedure or awarding this Contract;

(c) the Contract should not have been awarded to the Contractor in view of a serious infringement of the obligations under the Treaty on European Union and Treaty on the Functioning of the European Union and the PPA-3 that has been declared in a procedure pursuant to Article 258 TFEU.

This Contract is terminated as soon as the Contracting Authority is aware that the competent national authority or court in connection with the implementation of this Contract by the Contractor or its subcontractor, regardless of whether the subcontractor is registered contractor, finds with a final decision an infringement of labor, environmental or social legislation.

The Contracting Authority has the right to terminate this Contract without notice period, in case the Contractor does not manage to perform successfully FAT or SAT for three times successively.

In any of the above cases, where the reason for the termination of the contract is due to the fault of the Contractor, the contractor shall pay a contractual penalty in the amount of 20% of the Contractual price for the implementation of the public procurement “WAM System and full damages. The contractor is obliged to pay the contractual penalty within 8 days of receipt of the of the contracting authority’s written request. The contracting authority may offset the damages and contractual penalty against due and unpaid obligations to the contractor under this contract.

- Article

(Reduction of the scope of the Contract)

The Contracting Authority reserves the right to reduce the scope of the object of the contract during implementation of the Contract. In such case the Contractual value is reduced in scope to the extent of the reduction of the object of the Contract.

- Article

(Dispute resolutions; relevant law; competent court)

Contractual parties agree that they are going to try to resolve all disputes arising from this Contract or connected to this Contract in peaceful way without intervention of the court.

If such settlement of the dispute is not possible contractual parties agree that the competent court in Ljubljana, Republic of Slovenia is going to decide on the dispute.

This Contract shall be governed by and construed in accordance with the laws of the Republic of Slovenia.

Contractual parties agree that for this Contract and all relations related to these contract laws of the Republic of Slovenia exclusively applies. Rules of Slovenian international private law shall not apply.

- Article

(Confidentiality)

Neither contractual party shall disclose any information related to this Contract or related to the implementation of this Contract without the prior consent of the other contractual party.

First paragraph of this Contract does not apply in cases that such information is specifically required by law or by authorities in which case the other party will be notified accordingly.

Contracting Authority shall treat as business secret such documents and data, which are correctly labelled as “BUSINESS SECRET” or “CONFIDENTAL” and takes no responsibility for confidentiality of data, which are not labelled as mentioned, except data, which is treated according valid regulation as business secret, confidential information or personal information.

- Article

(Anti-corruption clause)

This Contract is void if anyone acting on behalf or for the account of the Contractor promises, offers or gives any kind of non-allowed benefit to the representative of the Contracting Authority or agent of the Contracting Authority for:

- awarding the Contract or;

- concluding the Contract under more favorable conditions or;

- omission of requested supervision on the implementation of the obligations from the Contract or;

- for any other act or omission which causes damage to the Contracting Authority or enables acquisition of the non-allowed benefit to the representative of the Contracting Authority, agent of the Contracting Authority, to the Contractor or his representative or his agent.

- Article

(Force majeure)

Force majeure shall be considered as any unforeseen event which did not arise by the fault either of the Contracting Parties and which prevent the timely fulfilment of contractual obligations, and which is recognized as force majeure also by the Code of Obligations (OZ; Official Gazette of the Republic of Slovenia, No. 97/2007).

Any Contracting Party affected by force majeure shall inform the other Contracting Party in writing of the occurrence or cessation of force majeure. This shall be done within 3 days from the occurrence or cessation of force majeure and the submission of credible proof of the existence and duration of force majeure. Contractual deadlines shall be extended by no less than the period of duration of force majeure. The Contracting Parties shall set new deadlines mutually.

- Article

(Notices, changes of this Contract)

Any notice, request or consent according to this Contract shall be in writing. Notice shall be deemed properly given if sent by registered letter, confirmed telex or fax, to the respective head of the other party.

Modification of this Contract are valid only in case that both contractual parties agree with such change of the Contract and that modification of the Contracts is made in form of written annex to this Contract undersigned by both contractual parties.

- Article

(Contact person)

Contact person for implementation of this contact is:

- On the side of Contracting Authority

_________________ (name and surname)

Tel: 		______________

Fax: 		______________

e-mail: 	______________

- On the side of Contractor

_________________ (name and surname)

Tel: 		_______________

Fax:	 	_______________

E-mail: 	_______________

- Article

(Miscellaneous)

This Contract is drawn up in two identical copies. Each contractual party receives one copy of this Contract.

| Contracting Authority: |  | Contractor: |
| --- | --- | --- |
| SLOVENIA CONTROL, SLOVENIAN AIR NAVIGATION SERVICES, LIMITED |  |  |
| Franc Željko Županič, Ph.D. Chief Executive Officer |  |  |
| Date: |  | Date: |

Appendix:

- Technical specification and requirements (document No 276-13/4-2017 dated 23. 8. 2017; file: TECHNICAL SPECIFICATION AND REQUIREMENTS.pdf).

BUSINESS SECRET / CONFIDENTIAL

FORM D/16

# STATEMENT OF THE BIDDER

In accordance with 14 (6) article of Law on Integrity and Prevention of Corruption, the Contracting Authority that is committed to public procurement procedures to keep in line with the regulations governing public procurement, before the conclusion of contracts worth over 10,000 euros excluding VAT on the service provider to ensure transparency of the transaction and prevent corruption risks required to obtain a declaration or data on the participation of natural and legal persons in the ownership of this, including the participation of silent partners, as well as on economic operators, which, according to the provisions of the law governing companies, deemed to be a related company to providers. This statement or information has the authority or public sector organization at its request, be obliged to submit to the Commission. For natural persons, a statement containing the name and surname, address of residence and share ownership. If a tenderer submits a false statement or false information to the mentioned facts, this results in nullity of the contract.

___________________________________________________________

(Company name and address)

In accordance with 14 (6) article of Law on Integrity and Prevention of Corruption (Official Gazette of RS, Nos. 69/11 - official consolidated text) we herewith declare that:

- FOLLOWING NATURAL PERSONS INCLUDING SILENT PARTNERS ARE:

| Name are surname | Address | Share in * % | Silent partner (YES / NO) |
| --- | --- | --- | --- |

* For joint-stock company enlist only stakeholder with more than 5% of shares.

- FOLLOWING CORPORATE ENTITIES INCLUDING SILENT PARTNERS ARE:

| Company name and address | Legal Representative | Share in** % | Silent partner (YES / NO) |
| --- | --- | --- | --- |

** For joint-stock company enlist only stakeholder with more than 5% of shares.

- ASSOCIATED COMPANIES ARE:

| Company name and address | Legal Representative | Type of relation |
| --- | --- | --- |

As Associated companies for purpose of this tender is considered company which is in relationship with other   company as follow:

-	Company A has a mayor shares of Company B;

-	Company A is affiliated by Company B;

-	Company A and B have shares of each other;

-	Company A and B have contracting relationship as follow:

-	Company A control Company B;

-	Company’s A profit is transfer to Company B

-	Company A and B combine the profit

-	Company A have a tenancy or transfer on Company’s B production facility.

| Bidder |  |
| --- | --- |
| Name and Surname of legal representative of the Bidder |  |
| Signature |  |
| Stamp |  |
| Date |  |

Important:

Contracting Authority has the entire contents of this form determined as Business Secret, as it contains both personal information as well as commercial data, not all of which are publicly available and could by disclosing this information cause damage.

Contracting Authority shall use data from this form only for the purposes of the implementation of procedures concerning the award of this public procurement.

View of contents of this form by third parties is only possible based on an appropriate legal basis.

NOTE:

If a group of the bidders submit the joint venture bid this form shall be copied and filled by each of them.

## Forms from E1 to E2

FORM E/1

INFORMATION ON SUB-CONTRACTOR

| TITLE OF THE SUB-CONTRACTOR: |  |
| --- | --- |
| ADRESS: |  |
| CONTACT PERSON: |  |
| TELEPHONE: |  |
| TELEFAX: |  |
| IDENTIFICATION NUMBER OF THE SUB-CONTRACTOR: |  |
| TRANSACTION ACCOUNT : (SWIFT and IBAN code) |  |
| AUTHORIZED PERSON FOR SIGNING THE CONTRACT: |  |

NOTE: Statement shall be attached only in the case of the bid with sub-contractors

In the case of multiple number of the sub-contractors the FORM E/3 shall be photocopied

| Place and date:; Tenderer:. :; Stamp and signature:. | Bidder: Stamp and signature: |
| --- | --- |

FORM E/2

STATEMENT OF THE SUB-CONTRACTOR

In accordance with public procurement

| Contracting Authority: | Slovenia Control, Slovenian Air Navigation Services, Limited, Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia |
| --- | --- |
| Public procurement: | WAM System |
| Internal number of the public procurement: | 276-13 |

______________________________________________________________________,

(name and address of the sub-contractor)

we herewith declare that we shall cooperate in the implementation of the public procurement with the works in a value of _____________________ in accordance with the conditions of the public procurement.

During performing the public tender we will perform works or deliver supplies as set below:

- (enlist the works or goods that shall be delivered or performed)

- ___________________________________________

We declare that the leading bidder has no outstanding liabilities to us in previous public procurement procedures.

NOTE:

FORM E/2 has to be attached only in the case of the bid with sub-contractors.

In the case of multiple numbers of the sub-contractors the FORM E/2 shall be photocopied.

| Time and place: | Sub-contractor: |
| --- | --- |
|  | Stamp and Signature: |

Consent for direct payments (THIS CONSENT SHALL BE SUBMITTED/SIGNED BY A SUB-CONTRACTOR WHICH IS REQUESTING DIRECT PAYMENT)

We request direct payments and agree that the Contracting Authority Kontrola zračnega prometa Slovenije, d.o.o., Zg. Brnik 130n, 4210 Brnik - aerodrom, Slovenia instead of the main contractor with which we are cooperating in implementation of the public procurement Tower simulator settles our claims for the performed services related to the public procurement to us directly.

| Time and place: | Sub-contractor: |
| --- | --- |
|  | Stamp and Signature: |

## Envelope - form G

| Sender: __________________________ __________________________ Contact person :_____________ Tel.:_______________________ Faks:_______________________ e- mail:_____________________ |  |  |
| --- | --- | --- |
| bid change of the bid withdraw of the bid |  |  |
| NE ODPIRAJ – PONUDBA DO NOT OPEN – BID »WAM SYSTEM« No.: 276-13 Due date: 29. 9. 2017 12:00 (CET) (to be fulfilled by the Contracting Authority): Date of arrival:_________________ Time of arrival: ________________ Signature: ____________________ |  | Address: Kontrola zračnega prometa Slovenije, d.o.o. Slovenia Control, Slovenian Air Navigation Services, Limited Zg. Brnik 130n 4210 Brnik – aerodrom SLOVENIA |