Report

Preliminary analysis

Export data format

Version 1.0

Created for:

DARS d.d. Družba za avtoceste v Republiki Sloveni

Ulica XIV. divizije 4

3000 Celje

Author:

Martin Leitner

Content

1.	Introduction	4

2.	Proposed approach to export	5

3.	The export processes	6

4.	The export domains	7

5.	The export structure	12

6.	Appendix 1 – export structure	13

7.	Appendix 2 – data	14

| H&S Heilig und Schubert Software AG Goldschlagstraße 87-89 AT 1150 Wien UID-Nr.: ATU44135903 FN 121836 x, Handelsregister Wien www.hs-soft.com | H&S Heilig und Schubert InformationsManagement GmbH O‘ Brien Straße 3 DE 91126 Schwabach UID-Nr.: DE213309477 AG Nürnberg HRB 19707 |
| --- | --- |

© 2021 - H&S Heilig und Schubert Software AG.

All rights reserved. Reprinting and other use, including excerpts, are only permitted with the written consent of

H&S Heilig und Schubert Software AG.

inPoint is a trademark of H&S Heilig und Schubert Software AG. Microsoft, Windows, Microsoft Windows and Microsoft SQL Server are registered trademarks of Microsoft Corporation in the USA. Other product names and logos are used to identify the products and are registered trademarks of the respective manufacturers. Subject to change without notice. Warranties for products and services are described exclusively in the corresponding warranty statement associated with the product/service. From the

No further warranty claims can be derived from this document.

Gender statement: For reasons of better readability, the language form of the generic masculine is used in this brochure.

It is pointed out at this point that the exclusive use of the masculine form is to be understood as gender-independent.

# Introduction

This document represents the report on DARS existing Document System preliminary analysis. The findings of the analysis will be used as a basis for preparing binding offer for executing export of data from existing DARS document management system. The exported data will be used by a new document management system implementor to facilitate the data and document import.

The analysis was conducted based on stated requirements from DARS and regulative settings. The analysis was performed on snapshot of data provided by DARS (only data on documents was provided, no access to actual documents was enabled).

The report has the following structure:

- The proposed approach to data export

- Export process

- The modules definition for all identified modules in the existing document management system

- The data export format definition

# Proposed approach to export

Based on the data analysed we propose to do "Point in time export". We propose to export data for a certain content domain (one or more modules) in one step.

This means that we propose to take the system out of production at a certain time (out business hours) and execute the export. After the export is done, the existing document management system can be put back in production mode, but the exported content domain should be degraded to read-only functionalities.

This does not mean we have to export the entire domain of the existing document management system in one step, but the export domains have to be chosen so that there will be minimal or no inter-relation to other modules / content domains.

The reason for this proposal is the fact the data is highly inter-related within the modules and it will not be feasible to develop the export software that would deal also with the time dependent data modifications in between two or more export steps.

We also propose to use single encoding for the data and documents. Although multiple encodings can be identified in the database data, we propose to build the export software so that all encodings will use UTF-8 without BOM. All needed transformations will be done in export software.

We propose that all open tasks in existing DMS are to be closed (regularly or administratively) prior to the export process and that only document data and their statuses are exported. When documents are imported, tasks in the new system should be created (this is the responsibility of the importer).

We suggest that workflow execution data is not exported and that documents be placed in workflows and proper states upon importing into the new document system.

The reason for this proposal is two-fold. Firstly, this will create a clean (as far as it is possible) and clear separation between the two systems and for the users there will be only one transition from old to new system and the new system will take over the WF execution immediately.

By this approach we will also simplify the export and import procedure as the new system implementor will be able to initiate any new WF under new system, not needing to map processes between the two systems.

At the same time, this approach will ensure that all data consistency and data access rights can be defined according to the rules of the new system.

# The export processes

The export process for a content domain (one or more “modules”) is as follows:

- The DMS is taken out of production.

- The export software is initiated.

- Export software build a list of all entities and related documents to be exported.

- An XML file with data for each entity is created.

- Exported objects (documents, attachments) are transferred to the folder (for each entity separate folder is created).

- Links to the exported files are added to the XML file.

- Exported data for each entity includes:

  - Document data (type, classification, metadata, status)

  - Document version information

  - Links to related entities or documents

  - Access rights information

  - Attachment information (of objects & files)

  - Document validity data (verification at the document entry)

- Export software prepares export log file to ensure full traceability of export procedure for any given entity / document

# The export domains

During the analysis we have identified several different content domains (aka “modules”). In this section we will describe the most important findings from the export and import process implementation.

This information should be used by new DMS implementor in order to fully understand the extend of work needed to import the content domains and individual entities to the new system.

The data presented here should also be used with the proposed export process in mind – agreeing to the proposed export process and simplifications, the work will be easier to execute.

We have taken data for each individual content domain from the snapshot and it is very possible that the actual numbers will differ at the time of actual export execution.

Please note the any changes made to the existing DMS system from the date of the snapshot (22.04.2021) are not included in analysis and results.

The following modules and entities are planned for exporting:

- Incoming invoices (150.000 invoices, 25.000 annual increments)

  - Entities: Bar code (10 data fields, 6 statuses, realized history recording), Incoming invoice (15 data fields, 23 statuses, realized history recording, realized audit trail), Annex (8 data fields, 6 statuses, realized history recording, realized audit trail)

  - Related to: sender (partner), liquidator (employee), supervisor (employee), status (invoice status), classification plan

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself. Special feature – implemented system of protection of business secrets & classified information.

  - Roles: scanner operator, indexer

  - Groups: KPF, Accounting, Internal Audit, Management, Admin

  - Integrations: Navision (data integration – mail book)

  - Searchable (indexed) elements: all data

- Record contracts (5.000 record contracts, 1.500 annual increments)

  - Entities: Record contract (41 data fields, 18 statuses, realized history recording, realized audit trail), Offer (16 data fields, 6 statuses, realized history recording, realized audit trail), Annex (8 data fields, 6 statuses, realized recording of history, realized audit trail)

  - Related to: bar code, custodian (employee), preparer (employee), type of order, CPV code, planning item, source of financing, selection criterion, partner (supplier, selected supplier), financial insurance requirements, required financial insurance, employee (several roles), contract, reason for cancellation, classification plan

  - Access rights system: an Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself.

  - Roles: Contract Custodian, OJN supervisor, DK custodian, OJN employee

  - Groups: DK, OJN, Internal Audit, Management, Admin

  - Integrations: Navision (data integration - code lists)

  - Searchable (indexed) elements: Record contract (set of 11 fields), Offer (set of 6 fields), Annex (set of 4 fields)

- Financial insurance (8.000 insurances, 1.000 annual increase)

  - Entities: Financial insurance (27 data fields, 8 statuses, realized history recording, realized audit trail), Appendix (8 data fields, 6 statuses, realized history recording, realized audit trail)

  - Related to: bar code, employee (multiple roles), external custodian, partner, bank, type of financial insurance, type of financial collateral, status

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself.

  - Roles: indexer, custodian

  - Groups: KPP, Internal Audit, Management, Admin

  - Integrations: Navision (data integration for financial insurance, two-way)

  - Searchable (indexed) elements: Financial insurance (set of 9 fields), Annex (set of 4 fields)

- Dashboard contracts (25.000 contracts, 1.500 annual increments)

  - Entities: Financial indicator (13 data fields, 2 statuses, realized history recording),

  - Related to: Contract, Annex, Invoice, Credit, Financial Insurance, Partner, Type of legal document.

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself.

  - Roles: contract owner, contract reviewer

  - Groups: Internal Audit, Management, Admin

  - Integrations: Navision (data integration, one-way)

  - Searchable (indexed) elements: financial indicator (3 fields), contract (6 fields), annex (6 fields), invoice (9 fields), credit (9 fields), financial insurance (4 fields), partner (6 fields)

- Recall module (125.000 recalls, 40.000 annual increments)

  - Entities: Recall (26 data fields, 8 statuses, realized history recording, realized audit trail), Appendix (8 data fields, 6 statuses), received e-mail (12 data fields, 2 statuses, realized history recording, realized audit trail)

  - Related to: bar code, employee (several roles), type of order, source of financing, partner, contract, invoice, recipient (partner)

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself.

  - Roles: indexer, DK indexer, preparer, reviewer, custodian

  - Groups: DK, DK admin, Internal Audit, Management, Admin

  - Integrations: Navision (data integration, financial data, recall proposal)

  - Searchable (indexed) elements: recall (set of 7 fields)

- Contract Management module (25.000 contracts, 1.500 annual increments)

  - Entities: Contract (24 data fields, 9 statuses, realized history recording, realized audit trail), Annex (8 data fields, 6 statuses, realized history recording, realized audit trail)

  - Related to: bar code, partner (several roles), employee (several roles), subject of the contract

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself. Special feature – implemented system of protection of business secrets & classified information.

  - Roles: indexer, contract indexer, contract owner

  - Groups: Head Office, KPP, DK, DK admin, Internal Audit, Management, Admin

  - Integrations: Navision (data integration)

  - Searchable (indexed) elements: contract (20 data), annex (4 fields)

- Purchase order module (10.000 purchase orders, 1.500 annual increments)

  - Entities: Purchase order (26 data fields, 8 statuses, realized history recording, realized audit trail), Appendix (8 data fields, 6 statuses, realized history recording, realized audit trail), received e-mail (12 data fields, 2 statuses), realized recording of history, realized audit trail)

  - Related to: bar code, employee (several roles), type of order, source of financing, partner, contract, invoice, recipient (partner)

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself.

  - Roles: indexer, DK indexer, preparer, reviewer, custodian

  - Groups: DK, DK admin, Internal Audit, Management, Admin

  - Integrations: Navision (data integration, financial data, recall proposal)

  - Searchable (indexed) elements: recall (set of 7 fields)

- Invoice folder module (150.000 invoice, 25.000 annual increments)

  - Entities: Invoice folder (18 data fields, 9 statuses, realized history recording, realized audit trail)

  - Related to: invoice, contract, annex, incoming mail, outgoing mail, partner, employee (several roles), currency, order, type of document

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself.

  - Roles: same as in other corresponding modules

  - Groups: same as in other corresponding modules

  - Integrations: N/A

  - Searchable (indexed) elements: Invoice folder (set of 5 fields)

- Incoming mail module (700.000 entities, 25.000 annual increments)

  - Entities: Incoming mail (26 data fields, 12 statuses, realized history recording, realized audit trail), Appendix (8 data elements, 6 statuses, realized history recording, realized audit trail)

  - Related to: bar code, partner, classification plan, document type, employee (several roles), contract, financial insurance, level of confidentiality, type of mail, urgency of mail

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself. Special feature – implemented system of protection of business secrets & classified information.

  - Roles: holder, sender

  - Groups: scanner operator, indexer, copy recipient, Internal Audit, Management, Admin

  - Integrations: N/A

  - Searchable (indexed) elements: incoming mail (19 data), Appendix (8 data elements, 6 statuses)

- Outgoing mail module (250.000 documents, 20.000 annual increments)

  - Entities: Outgoing mail (22 data fields, 12 statuses, realized history recording, realized audit trail)

  - Related to: bar code, employee (several roles), partner, type of mail, classification, type of document, contract, financial insurance, invoice

  - Access rights system: An Access List for the module is defined. The Access List right is granted to users or user groups or user group hierarchies. Allocation of rights is performed for each state of the entity and/or related entities and additionally specified users or groups directly on the entity itself. Special feature – implemented system of protection of business secrets & classified information.

  - Roles: holder, sender

  - Groups: scanner operator, indexer, recipient, copy recipient, Internal Audit, Management, Admin

  - Integrations: N/A

  - Search (indexed) items: outgoing mail (8 data)

# The export structure

Based on the preliminary analysis we propose to use the data structure as described in this section.

The data in the export structure adhere to the requirements stated from Archive RS regarding the data export. We have provided data placeholders for all required data.

Please note that all the data is not available in all content domains. As the data does not exist in existing DMS, these placeholders will be left blank (but will not be omitted from the structure). This means that in each XML file there could be various number of data placeholders, which means every XML file is different. This means that every XLM file will have to be processed separately.

As we stated before, we propose to use XML file to hold data for a single entity (object or document). Each XML file will have unique name (using type and identifier in the existing DMS) and will provide all data needed to import the entity into new system.

The structure of the XML file is defined in Appendix 1 of this document. It is documents as an XML schema (comments provide the description of each data placeholder). We have also provided a simple example of data export.

For the implementor to be able to perform assessment, we have also provided a dump of the most relevant components of the data in Appendix 2.

# Appendix 1 – export structure

The file defines the XML schema for the export. All documents will be exported in the same structure (the extent of the content will be adapted to each individual object exported).

Only current state of the document will be exported and the document needs to be put in the appropriate state in the new workflow or set in special workflow state “imported”. Note that the import needs to resolve the documents that are not in one of the end states.

(see structure.xml and structure schema.xml)

# Appendix 2 – data

In this file the sample dump of data entities, groups and ACLs is prepared. Use this file in cooperation with the structure schema.xml to identify the full export data structure.

(see data.xml)

### ENDE DOKUMENT ###