| Naročnik: NACIONALNI INŠTITUT ZA BIOLOGIJO Večna pot 111, 1000 Ljubljana davčna številka: SI 83534784 matična številka: 5055784000, ki ga zastopa direktorica Maja Ravnikar (v nadaljevanju: naročnik) In Izvajalec: zastopnik: direktor transakcijski račun št: sklepata naslednjo | Contracting Authority: NACIONALNI INŠTITUT ZA BIOLOGIJO Večna pot 111, 1000 Ljubljana tax number: SI 83534784 registration number: 5055784000, representative: Maja Ravnikar, director and Contractor: current account no: hereby enter into |
| --- | --- |

| POGODBO št. : za dobavo in montažo karantenskega rastlinjaka - UVODNE DOLOČBE - člen (Uvodna določba) Pogodbeni stranki ugotavljata, da je naročnik na Portalu javnih naročil dne ________ pod številko objave _________ objavil javno naročilo za »dobavo in montažo karantenskega rastlinjaka«, v postopku katerega je kot najugodnejšega ponudnika izbral navedenega izvajalca. Stranki na podlagi izvedenega razpisa in odločitve naročnika o oddaji javnega naročila sklepata to pogodbo. Pogodbeni stranki uvodoma ugotavljata, da je predmet te pogodbe oz. predmetna investicija sofinancirana s strani Republike Slovenije, Ministrstva za izobraževanje, znanost in šport in Evropske unije, iz Evropskega sklada za regionalni razvoj. Operacija se izvaja v okviru Operativnega programa za izvajanje evropske kohezijske politike v obdobju 2014-2020, prednostna os: Mednarodna konkurenčnost raziskav, inovacij in tehnološkega razvoja v skladu s pametno specializacijo za večjo konkurenčnost in ozelenitev gospodarstva; prednostna naložba: Krepitev infrastrukture za raziskave in inovacije ter zmogljivosti za razvoj odličnosti na tem področju, pa tudi spodbujanje pristojnih centrov, zlasti takšnih, ki so evropskega pomena; specifični cilj: Učinkovita uporaba raziskovalne infrastrukture ter razvoj znanja/kompetenc za boljše nacionalno in mednarodno sodelovanje v trikotniku znanja. - PREDMET POGODBE - člen (Predmet pogodbe) Predmet te pogodbe je dobavo in montažo karantenskega rastlinjaka - ………………….., proizvajalca …………………., tip/model/oznaka: ……………………., skladno s tehničnimi in drugimi zahtevami po specifikaciji iz ponudbene dokumentacije izvajalca z dne _______ (v nadaljnjem besedilu: ponudba), Izvajalec bo dobavo izvedel na lokaciji naročnika: nova stavba Biotehnološkega stičišča Nacionalnega inštituta za biologijo (BTS-NIB) v Ljubljani, Večna pot, 1000 Ljubljana (v nadaljevanju: lokacija naročnika). Predmet te pogodbe je tudi dobava potrebne inštalacijske opreme oziroma dobava osnovnega potrošnega materiala za montažo in zagon opreme na lokaciji naročnika ter usposabljanje osebja naročnika za delo z opremo na lokaciji naročnika in v obsegu: - vsaj 6 uporabnikov, čas trajanja usposabljanja je najmanj 3 dni in učenje na daljavo dodatnih 60 ur - Izvajalec mora zagotavljati servisne storitve in rezervne dele še najmanj 10 let od dneva končne primopredaje. Stroške nadomestnih delov bo izvajalec kril le v primeru, da gre za okvaro, krito z garancijo. - člen (Priloge k pogodbi) Dela iz drugega člena pogodbe se izvajalec zaveže opraviti na osnovi te pogodbe in ob upoštevanju naslednjih dokumentov: - OBR-Tehnična specifikacija in ostali dokumenti razpisne dokumentacije, objavljene v postopku oddaje javnega naročila, - ponudbena dokumentacija izvajalca z dne _______ (v nadaljnjem besedilu: ponudba), - podrobni terminski plan, - morebitna soglasja podizvajalcev za neposredna plačila. V prejšnjem odstavku navedeni dokumenti so priloga k tej pogodbi in se štejejo za njen sestavni del. III. VREDNOST POGODBENIH DEL IN OBRAČUN - člen (Vrednost pogodbe) Skupna vrednost storitev iz te pogodbe iz 2. člena pogodbe znaša: brez DDV; EUR. + DDV (22%); EUR. Skupaj z DDV; EUR. z besedo: en milijon petsto dvaindvajset tisoč tristo dvainsedemdeset EUR ___/100. DDV se obračuna po veljavni zakonodaji. Pogodbena cena je fiksna, vanjo pa je zajeta oprema, dostava na lokacijo naročnika, priključitev, montaža in vsi drugi stroški, povezani z dobavo predmeta pogodbe (prevoz, material, montaža pri naročniku, popusti in rabati, stroški skladiščenja in zavarovanj, itd.), fco. nova stavba BTS-NIB, Večna pot, 1000 Ljubljana. - člen (Obračun storitev vzdrževanja) Stroški vzdrževanja (ponudnik mora navesti ceno preventivnega in izrednega vzdrževanja) Ocena stroškov vzdrževanja se pripravi v skladu s spodnjimi opredelitvami: 1. Preventivno vzdrževanje: pomeni zagotavljanje rednega vzdrževanja. Število rednih vzdrževalnih del se izvaja po navodilih proizvajalca (vsaj enkrat letno). Preventivno vzdrževanje vključuje vse rezervne dele, potrošni material, stroške dela in potne stroške ter letno kalibracijo nameščenih merilnih naprav. Preventivno vzdrževanje se izvaja v vnaprej določenih obdobjih in v skladu z opredeljenimi proizvajalčevimi merili (protokol), da se zagotovi nemoteno delovanje, zmanjša možnost okvare in zagotovi neprekinjeno optimalno delovanje. 2. Izredno vzdrževanje: pomeni servisna popravila / odpravljanje napak z zamenjavo obrabljenih, okvarjenih delov in postavitev rastlinjaka / komor v način pravilnega in brezhibnega delovanja. - člen (Rok za plačilo obračuna) Izvajalec bo izvedena dela obračunaval z začasnimi mesečnimi situacijami glede na stopnjo izvedenosti del, kot je opredeljena v tem členu in s končno situacijo. Izvajalec bo najpozneje do pričetka operativnih del (dobave) na lokaciji izdelal podroben ponudbeni predračun, ki bo usklajen s podrobnim terminskim planom. Skupna vrednost del mora biti enaka kot je opredeljena v Ponudbenem predračunu z dne _________. Podroben ponudbeni predračun bo podlaga za obračunavanje in izstavitev mesečnih obračunskih situacij. Začasne obračunske situacije se izstavljajo na podlagi dejansko izvedenih del v posameznem mesecu, evidentiranih in potrjenih s strani naročnika ali nadzornika. Obračunsko obdobje je od prvega do zadnjega dne v tekočem mesecu. Izvajalec in naročnik sta dolžna situacije pred njihovo izstavitvijo pregledati in jih po potrebi korigirati in uskladiti. Na osnovi uskladitve se izstavi dejanska situacija. Situacija se naročniku vroči v elektronski obliki (eRačun) preko UJP. Priloga k vsaki mesečni situaciji je tudi poročilo o napredovanju in opravljenih delih v mesecu, za katerega se pripravlja obračun. Pri izstavitvi začasnih in končne situacije se mora izvajalec sklicevati na številko te pogodbe. Izvajalec je dolžan do vsakega 5. (petega) v mesecu za pretekli mesec sestaviti in vročiti naročniku v potrditev posamezno usklajeno mesečno situacijo v dveh izvodih, ki bo vsebovala izvršena obračunana dela. Naročnik je dolžan situacijo pregledati v roku 15 (petnajst) dni po prejemu in jo potrditi oziroma zavrniti. Naročnik je dolžan en izvod potrjene mesečne situacije vrniti izvajalcu v roku 20 (dvajset) dni od prejema. Če naročnik v roku 20 (dvajset) dni situacije ne potrdi niti ne zavrne, se po preteku tega roka šteje, da je situacija potrjena. V kolikor mesečna situacija ni izstavljena v skladu s prejšnjim odstavkom tega člena, se šteje, da je izstavljena v naslednjem mesecu. V kolikor bi kljub predhodnemu pregledu in uskladitvi ostale oz. bi se pri začasni situaciji pojavile sporne postavke ali, če izvajalec ne bi izvedel del v zahtevanem časovnem obdobju v skladu s terminskim načrtom, je naročnik dolžan izplačati nesporni del zneska. Sporni del zneska sta do predložitve naslednje situacije izvajalec in naročnik oz. nadzorni organ naročnika dolžna rešiti. Plačilo se bo izvršilo na izvajalčev transakcijski račun št. ………………………….…. pri …………………………………..…banki. V primeru nepravočasnega plačila je naročnik dolžan plačati zakonske zamudne obresti. Naročnik bo na zahtevo izvajalca odobril predplačilo, in sicer bo v roku 30 dni po prejemu računa plačal največ 300.000 EUR na račun dobavitelja št. __________________________, odprt pri ______________. IV. ROK DOBAVE IN PREVZEM - člen (Rok dobave) Skrajni rok za dobavo in montažo karantenskega rastlinjaka ter vzpostavitev funkcionalnosti slednjega, je 5 mesecev od podpisa pogodbe (tj. od dneva podpisa s strani zadnje pogodbene stranke). Naročnik si, upoštevajoč terminski plan napredovanja z GOI deli na objektu, pridržuje pravico spremeniti roke za dokončanje posamezne faze oz. podroben terminski plan. Izbrani izvajalec bo dolžan predložiti terminski plan v roku 3 tednov po podpisu pogodbe ter svoja dela usklajevati in koordinirati tako z naročnikom kakor z izvajalcem gradbenih del. - člen (Prevzem) Izvajalec bo opremo dobavil na lokacijo: nova stavba BTS - NIB v Ljubljani, Večna pot, 1000 Ljubljana. Prevzem opreme se opravi z obojestranskim podpisom prvega zapisnika o prevzemu. Končni primopredajni zapisnik bosta naročnik in ponudnik podpisala, ko bo ponudnik zagotovil brezhibno delovanje in montažo dobavljene opreme in njegovo funkcionalno uporabo, kar pomeni uporabo na način, ki bo omogočal učinkovito uporabo vseh njenih funkcij ter nemoteno in pravilno delovanje dobavljene opreme z vsemi lastnostmi, ki so navedene v razpisni dokumentaciji ter opravil usposabljanje osebja naročnika, ki je predvideno v okviru navedenega roka in opravil druge obveznosti, ki so v tej razpisni dokumentaciji predvidene pred podpisom končnega primopredajnega zapisnika. Kakovost opreme mora ustrezati deklarirani kakovosti v ponudbi in spremljajočim dokumentom. V kolikor izvajalec ob dobavi ne more zagotoviti ustrezne kakovosti opreme, deklarirane v ponudbi, lahko naročnik blago vrne. - člen (Odprava napak) Naročnik opravi ob primopredaji kvalitativni in količinski prevzem opreme. V primeru ugotovljenih nepravilnosti, naročnik določi rok za odpravo nepravilnosti. Izvajalec mora takoj pristopiti k reševanju reklamacije. Odzivni čas mora biti največ 24 ur ter čas za popravilo 5 delovnih dni od prijave napake po telefonu ali elektronski pošti. Ponudnik je dolžan zagotavljati pomoč preko telefona ali primerljivih oblik komunikacije, ki naj vsebuje tudi dajanje navodil ponudnika glede načina delovanja naprave. V. POGODBENE OBVEZNOSTI NAROČNIKA - člen (Obveznosti naročnika) Naročnik se obvezuje: - tesno sodelovati z izvajalcem s ciljem, da se storitev izvrši v dogovorjeni vsebini, pravočasno in kvalitetno, - pravočasno obvestiti izvajalca o vseh spremembah in novo nastalih situacijah, ki bi lahko imele vpliv na izvršitev prevzetih obveznosti, - tekoče spremljati in nadzirati izvedbo storitve, - dati na razpolago izvajalcu vse razpoložljive informacije, dokumentacijo in gradivo, ki je potrebno za izvedbo storitve po tej pogodbi. VI. PODIZVAJALCI - člen (Podizvajalci) Izvajalec odgovarja naročniku za sodelavce in podizvajalce, kot če bi dela opravil sam. Odgovornost izvajalcev nasproti naročniku je solidarna. Izvajalec bo pogodbena dela izvedel v sodelovanju z naslednjimi podizvajalci, skladno z navedbo podizvajalcev v OBR-Podizvajalci iz ponudbene dokumentacije izvajalca: - _________________________ Izvajalec mora med izvajanjem pogodbenih del naročnika obvestiti o morebitnih spremembah informacij iz prejšnjega odstavka in naročniku poslati informacije o novih podizvajalcih, ki jih namerava naknadno vključiti v izvajanje storitev, in sicer najkasneje v petih dneh po spremembi. V primeru vključitve novih podizvajalcev mora izvajalec naročniku skupaj z obvestilom posredovati tudi podatke o podizvajalcu iz prejšnjega člena ter izpolnjene in podpisan obrazec OBR-Izjava podizvajalca ter priložiti zahtevo podizvajalca za neposredno plačilo, če podizvajalec to zahteva. Naročnik bo zavrnil vsakega podizvajalca, če zanj obstajajo razlogi za izključitev iz prvega, drugega ali četrtega odstavka 75. člena ZJN-3. Naročnik lahko zavrne predlog za zamenjavo podizvajalca oziroma vključitev novega podizvajalca tudi, če bi to lahko vplivalo na nemoteno izvajanje ali dokončanje del in če novi podizvajalec ne izpolnjuje pogojev, ki jih je postavil naročnik v dokumentaciji v zvezi z oddajo javnega naročila. Naročnik mora o morebitni zavrnitvi novega podizvajalca obvestiti izvajalca najpozneje v desetih dneh od prejema predloga. Izvajalec pooblašča naročnika, da na podlagi potrjenega računa oziroma situacije neposredno plačuje podizvajalcem, ki to pisno zahtevajo. Podizvajalci, ki podajo pisno zahtevo za neposredna plačila, soglašajo, da naročnik namesto glavnega izvajalca poravna podizvajalčeve terjatve do glavnega izvajalca. Izvajalec mora svojemu računu oziroma situaciji obvezno priložiti račune oziroma situacije svojih podizvajalcev, ki jih je predhodno potrdil. Kadar namerava izvajalec izvesti javno naročilo s podizvajalcem, ki zahteva neposredno plačilo v skladu s tem členom, mora: - podizvajalec predložiti soglasje, na podlagi katerega naročnik namesto izvajalca poravna podizvajalčevo terjatev do izvajalca, - izvajalec svojemu računu ali situaciji priložiti račun ali situacijo podizvajalca, ki ga je predhodno potrdil. Če podizvajalci niso pisno zahtevali neposrednih plačil, mora izvajalec naročniku najpozneje v 60 dneh od plačila mesečne situacije poslati svojo pisno izjavo in pisne izjave vseh podizvajalcev, ki niso bili neposredno plačani, da je podizvajalec prejel plačilo za izvedene storitve. VII. KOMUNIKACIJA MED STRANKAMA - člen (Predstavniki pogodbenih strank) Pooblaščeni predstavnik naročnika za izvajanje te pogodbe je: __________________, ki je hkrati skrbnik te pogodbe. Nadomestni predstavnik naročnika je: ____________________. Pooblaščeni predstavnik izvajalca za izvajanje te pogodbe je: ____________ (e-mail: ______________, telefon: _____________). Nadomestni predstavnik izvajalca je: ___________ (e-mail: ______________, telefon: _____________). O morebitni zamenjavi navedenih predstavnikov, se pogodbeni stranki pisno obvestita. Vsa komunikacija med naročnikom in izvajalcem mora potekati v slovenskem ali angleškem jeziku. VIII. GARANCIJA IN POGODBENA KAZEN - člen (Vrste garancij) Izvajalec mora investitorju dostaviti naslednje garancije: - bančno garancijo ali kavcijsko zavarovanje zavarovalnice za dobro in pravočasno izvedbo pogodbenih obveznosti ter - bančno garancijo ali kavcijsko zavarovanje zavarovalnice za odpravo napak v garancijskem roku. - člen (Garancija za dobro in pravočasno izvedbo obveznosti) Izvajalec mora najkasneje v 14 dneh od prejema izvoda podpisane pogodbe s strani naročnika, kot pogoj za veljavnost pogodbe naročniku izročiti bančno garancijo ali kavcijsko zavarovanje za dobro in pravočasno izvedbo pogodbenih obveznosti v zahtevani obliki glede na vzorec iz razpisne dokumentacije v višini 10% od pogodbene vrednosti brez DDV in z veljavnostjo še vsaj 60 dni pod roku za dokončanje del. V primeru prekoračitve pogodbenega roka je dolžan izvajalec podaljšati veljavnost garancije v skladu z novim dogovorjenim rokom v dodatku k tej pogodbi na način, da bo garancija veljala še vsaj 30 dni po roku za dokončanje del. V primeru, da izvajalec ne podaljša veljavnosti garancije vsaj 7 dni pred iztekom veljavnosti obstoječe garancije, lahko naročnik unovči obstoječo garancijo za dobro in pravočasno izvedbo pogodbenih obveznosti. Naročnik lahko unovči predloženo bančno ali zavarovalniško garancijo za dobro in pravočasno izvedbo pogodbenih obveznosti tudi pod naslednjimi pogoji: - če se bo izkazalo, da izvajalec del ne opravlja v skladu s pogodbo; - če se bo izkazalo, da izvajalec dela opravlja s podizvajalcem, za katerega ni pridobil soglasja s strani naročnika; - če bo naročnik pogodbo razdrl zaradi kršitev na strani izvajalca; - če bo naročnik razdrl pogodbo zaradi zamud ali - če bo dosežena najvišja pogodbena kazen, predvidena s to pogodbo. - člen (Garancijski rok) Garancijski rok za kvalitetno izvedena dela je: - Tri leta za vso vgrajeno tehnološko opremo. - Na vsako naročnikovo zahtevo mora izvajalec na lastne stroške v roku 5 dni ali v dogovorjenem roku odpraviti napake, zajete v garancijskem roku. Izredne primere pa mora izvajalec nemudoma odpraviti. Za vsako odpravo napak, daljših od 10 dni, se garancijsko obdobje ustrezno podaljša. Za vsako odpravo napak, daljših od 3 mesecev, začne garancijski rok teči od začetka, razen v primeru višje sile, npr. karantene. - Zamenjava z novo opremo: če popravilo v garancijskem roku traja več kot 45 dni od prijave napake, se izbrani ponudnik zaveže, da bo v 8 tednih zamenjal pokvarjeno napravo z enako novo. - člen (Garancija za odpravo napak v garancijskem roku) Izvajalec bo kot garancijo za odpravo napak v garancijskem roku dostavil naročniku bančno ali zavarovalniško garancijo za odpravo napak v garancijskem roku, z veljavnostjo do konca garancijske dobe, podaljšano za 1 dan in v višini 5 % skupne vrednosti vseh izvedenih del (brez DDV) po tej pogodbi. To garancijo izvajalec dolžan izročiti naročniku vsaj 10 dni pred potekom veljavnosti bančne garancije za dobro in pravočasno izvedbo pogodbenih obveznosti, s klavzulo, ki onemogoča istočasno unovčenje obeh garancij. Garancijo za odpravo napak v garancijskem roku po izteku njene veljavnosti naročnik vrne izvajalcu. - člen (Zamenjani deli v garancijski dobi) Za zamenjane dele v garancijski dobi prične z dnem zamenjave teči nov garancijski rok, v kolikor v prejšnjem členu ni določeno drugače. Stroške za material, delo, nadomestne dele, opremo ter transportne stroške pri odpravljanju napak ali nadomestitvi izdelka z novim na podlagi garancije, plača izvajalec. - člen (Skrite napake) V primeru, da se pozneje, v roku 24 mesecev, pri uporabi napake pokaže skrita napaka, ki jo pri prevzemu ni bilo mogoče odkriti, se naročnik lahko sklicuje nanjo pod pogojem, da o njej obvesti izvajalca najkasneje v šestih mesecih od takrat, ko je bila odkrita. Naročnik, ki je pravilno obvestil izvajalca, da ima oprema neko napako, ki onemogoča namensko uporabo le-te, lahko zahteva od izvajalca odpravo napake in mu za to določi tudi primeren rok. Naročnik ima tudi pravico do povrnitve škode, ki jo je zaradi takih napak utrpel. - člen (Pogodbena kazen) V primeru zamude pri izvajanju obveznosti po tej pogodbi plača izvajalec za vsak teden zamude 0,5% od pogodbene vrednosti, vendar največ 5% pogodbene vrednosti brez DDV. Če je zamuda taka, da bi zaradi nje imel naročnik večjo škodo ali bi se zaradi nje znatno zmanjšal pomen dobave, lahko naročnik odstopi od pogodbe in unovči garancijo za dobro izvedbo pogodbenih obveznosti. Obračun pogodbene kazni ne izključuje unovčitev garancije za dobro izvedbo. VIII. SPREMEMBA ALI RAZVELJAVITEV POGODBE - člen (Razlogi na strani naročnika) Naročnik lahko pred ali med izvedbo enostransko odstopi od pogodbe. V tem primeru je izvajalec upravičen do odškodnine skladno z veljavno zakonodajo. - člen (Razlogi na strani izvajalca) Naročnik ima pravico razveljaviti oz. razdreti pogodbo v primerih če: - izvajalec huje krši določila iz te pogodbe in zaostaja z napredovanjem del po svoji krivdi za več kot 1 mesec glede na rok za dobavo,izvajalec ne opravlja del po tej pogodbi v skladu s pravili stroke, tudi po pisnem opominu naročnika, - pride do spremenjenih okoliščin, - iz razloga navedenega v poglavju (Podizvajalci) te pogodbe. V primeru prekinitve pogodbe zaradi gornjih vzrokov ima naročniki pravico obračunati izvajalcu od računa plačilo pogodbene kazni in plačilo za storjeno škodo zaradi neizpolnjevanja pogodbenih obveznosti in unovčiti dane garancije. V primeru, da škodo ni možno ugotoviti, se ta obračuna v višini 10 % od pogodbene vrednosti. - člen (Razlogi na strani partnerja in solidarna odgovornost) V primeru, da katerikoli od partnerjev iz kakršnegakoli vzroka ni sposoben izvesti in dokončati del po tej pogodbi v skladu z dogovorjenim rokom dobave, morajo partnerji ali vodilni partner nadaljevati in opraviti vsa tista dela, ki bi jih po delitvi del moral partner oziroma vodilni partner izhajajoč iz neomejene solidarne odgovornosti med njimi. - člen (Razvezni pogoj) Ta pogodba je sklenjena pod razveznim pogojem, ki se uresniči v primeru izpolnitve ene od naslednjih okoliščin: - če bo naročnik seznanjen, da je sodišče s pravnomočno odločitvijo ugotovilo kršitev obveznosti delovne, okoljske ali socialne zakonodaje s strani izvajalca ali podizvajalca ali - če bo naročnik seznanjen, da je pristojni državni organ pri izvajalcu ali podizvajalcu v času izvajanja pogodbe ugotovil najmanj dve kršitvi v zvezi s: - plačilom za delo, - delovnim časom, - počitki, - opravljanjem dela na podlagi pogodb civilnega prava kljub obstoju elementov delovnega razmerja ali v zvezi z zaposlovanjem na črno in za kateri mu je bila s pravnomočno odločitvijo ali več pravnomočnimi odločitvami izrečena globa za prekršek, in pod pogojem, da je od seznanitve s kršitvijo in do izteka veljavnosti pogodbe še najmanj šest mesecev oziroma če izvajalec nastopa s podizvajalcem pa tudi, če zaradi ugotovljene kršitve pri podizvajalcu izvajalec ne nadomesti ali zamenja tega podizvajalca, na način določen v skladu s 94. členom ZJN-3 in določili te pogodbe v roku 30 dni od seznanitve s kršitvijo. V primeru izpolnitve okoliščine in pogojev iz prejšnjega odstavka se šteje, da je pogodba razvezana z dnem sklenitve nove pogodbe o izvedbi javnega naročila za predmetno naročilo. O datumu sklenitve nove pogodbe bo naročnik obvestil izvajalca. Če naročnik v roku 30 dni od seznanitve s kršitvijo ne začne novega postopka javnega naročila, se šteje, da je pogodba razvezana trideseti dan od seznanitve s kršitvijo. - člen (Prenehanje pogodbe v primeru uresničitve razveznega pogoja) Ta pogodba je sklenjena pod razveznim pogojem, ki se, v primeru izpolnitve okoliščin iz prejšnjega člena, uresniči z dnem sklenitve nove pogodbe o izvedbi javnega naročila za predmetno naročilo. O datumu sklenitve nove pogodbe bo naročnik obvestil izvajalca. - člen (Spremembe in dopolnitve pogodbe) Vsaka pogodbena stranka lahko kadarkoli predlaga spremembe ali dopolnitve pogodbe, ki se dogovorijo in uredijo pisno v obliki aneksov k tej pogodbi. IX. PREHODNE IN KONČNE DOLOČBE - člen (Reševanje sporov) Pogodbeni stranki se zavezujeta, da bosta morebitne spore, ki bi izhajali iz te pogodbe, reševali sporazumno. V primeru neuspele sporazumne rešitve je za reševanje v tej zadevi pristojno stvarno pristojno sodišče v Ljubljani. - člen (Izključitveni razlogi) Ta pogodba skladno s četrtim odstavkom 67. člena ZJN-3 preneha veljati, če je naročnik seznanjen, da je pristojni državni organ ali sodišče s pravnomočno odločitvijo ugotovilo kršitev delovne, okoljske ali socialne zakonodaje s strani izvajalca pogodbe o izvedbi javnega naročila ali njegovega podizvajalca. - člen (Protikorupcijska klavzula) Nična je pogodba, pri kateri kdo v imenu ali na račun druge pogodbene stranke, predstavniku ali posredniku organa ali organizacije iz javnega sektorja obljubi, ponudi ali da kakšno nedovoljeno korist za: - pridobitev posla ali - za sklenitev posla pod ugodnejšimi pogoji ali - za opustitev dolžnega nadzora nad izvajanjem pogodbenih obveznosti ali - za drugo ravnanje ali opustitev, s katerim je organu ali organizaciji iz javnega sektorja povzročena škoda ali je omogočena pridobitev nedovoljene koristi predstavniku organa, posredniku organa ali organizacije iz javnega sektorja, drugi pogodbeni stranki ali njenemu predstavniku, zastopniku ali posredniku. - člen (Končna določba) Izvajalec se zavezuje, da bo pri izvedbi del upošteval vse predpise, vezane na investicije, ki so sofinancirane s strani EU (označitev gradbišča in dokumentacije, hramba dokumentacije, ipd.), vodil dokumentacijo in gradišče v skladu z zahtevami naročnika, omogočil kontrolo nadzornim organom na gradbišču ter zagotavljal revizijsko sled. Ta pogodba stopi v veljavo z dnem, ko jo podpišeta obe pogodbeni stranki. Izvajanje pogodbenih obveznosti pa se začne z dnem …………………. Ta pogodba je sestavljena v slovenskem in angleškem jeziku. V primeru neskladja med obema verzijama, se upoštevajo določbe pogodbe, ki je pripravljena v slovenskem jeziku. Ta pogodba je sestavljena v štirih enakih izvodih od katerih prejme vsaka pogodbena stranka po dva izvoda. | CONTRACT No… for DELIVERY and assembly Quarantine greenhouse - INTRODUCTORY PROVISIONS Article 1 (Introductory provision) The contracting parties note that the Contracting Authority has published on the Public Procurement Portal on _________ under the publication number _______________ a call for tenders for the “supply and installation of a quarantine greenhouse”, in the process of which it selected the Contractor listed above as the most economically advantageous tenderer. Based on the performed procurement procedure and the decision of the Contracting Authority, the contracting parties shall conclude this Contract. The contracting parties initially state that the subject of this contract or the subject investment is co-financed by the Republic of Slovenia, the Ministry of Education, Science and Sport and the European Union, from the European Regional Development Fund. The operation is implemented within the Operational Program for the Implementation of European Cohesion Policy in the period 2014-2020, priority axis: International competitiveness of research, innovation and technological development in accordance with the smart specialization for greater competitiveness and greening of the economy; Priority investment: Strengthening research and innovation infrastructure and capacity to develop excellence in this field, as well as promoting competent centers, especially those of European importance; Specific objective: Effective use of research infrastructure and development of knowledge / competences for better national and international cooperation in the knowledge triangle. - SUBJECT OF THE CONTRACT Article 2 (The subject matter of the Contract) The subject matter of this Contract is supply and installation of quarantine greenhouse - …………………, by manufacturer …………………., Type / model / mark: ……………………., pursuant to the technical and other requirements according to the specification from the bidding documents of the Contractor on date ______) (hereinafter: the Offer), The Contractor will deliver at the Contracting Authority’s location: the new building of the Biotechnological Junction of the National Institute of Biology (BTS-NIB) in Ljubljana, Večna pot, 1000 Ljubljana (hereinafter: the Contracting Authority’s location). The subject matter of this Contract is also the supply of the necessary installation equipment or the supply of basic consumables for installation and commissioning of equipment at the Contracting Authority’s location and training of the Contracting Authority’s staff to operate the equipment at the Contracting Authority’s location and to the extent: - at least 6 users, the duration of the training shall last at least 3 days and distance learning an additional 60 hours, - The Contractor must provide service and spare parts for at least 10 years from the date of final takeover. The cost of the spare parts will be assumed by the contractor only if the failure is covered by the warranty. Article 3 (Annexes to the Contract) The Contractor undertakes to perform the works referred to in Article 2 of the Contract on the basis of this Contract and subject to the following documents: - Technical specification and other documents of the tender dossier published in the public procurement procedure, - the Contractor’s bidding documents dated _________ (hereinafter: the Tender), - detailed timetable, - possible consents of subcontractors for direct payments. The documents referred to in the previous paragraph shall be annexes to this Contract and shall be considered an integral part thereof. III. VALUE OF THE CONTRACT WORKS AND SETTLEMENT OF ACCOUNTS Article 4 (The Contract value) The total value of the services under this Contract referred to in Article 2 of the Contract is: Without VAT; EUR. Value of VAT; EUR. Including VAT; EUR. with the word: ____________________________ EUR ___/100. VAT shall be calculated pursuant to the applicable legislation. The Contract price shall be fixed and shall include equipment, delivery to the Contracting Authority’s location, connection, installation and all other costs related to the delivery of the subject matter of the Contract (transport, material, installation at the Contracting Authority’s location, discounts and rebates, storage and insurance costs, etc.), FCO new BTS-NIB building, Večna pot, 1000 Ljubljana. Article 5 (Maintenance services billing) Maintenance costs (the tenderer should specify the price of preventive and extraordinary maintenance). An estimate of maintenance costs shall be made in accordance with the definitions below: 1. Preventive maintenance: means ensuring that regular maintenance is performed. The number of regular maintenance services shall be performed as instructed by the manufacturer (at least once a year). Preventive maintenance shall include all spare parts, consumables, labour and travel costs and the annual calibration of the measuring devices installed. Preventive maintenance shall be performed in pre-determined periods and in accordance with the defined manufacturer’s criteria (protocol), to ensure smooth operation, reduce the possibility of failure and ensure continuous optimal operation. 2. Extraordinary maintenance: means service repairs / elimination of defects by replacing worn, defective parts and setting up the greenhouse / chambers into the mode of correct and flawless operation. Article 6 (Time-limit for payment of the settlement) The Contractor will charge for the work performed with temporary monthly situations according to the level of work performed, as defined in this Article, and with the final situation. The Contractor will prepare a detailed price quotation by the commencement of the operational works (delivery) at the site at the latest, which shall be harmonised with the detailed timetable. The total value of the works must be equal to the value defined in the Price Quotation dated __________. A detailed price quotation shall be the basis for billing and issuing monthly billing situations. Temporary accounting situations shall be issued based on actually performed works in an individual month, recorded and confirmed by the Contracting Authority or the supervisor. The accounting period shall be from the first to the last day of the current month. The Contractor and the Contracting Authority shall be obliged to review the situations before issuing them and, if necessary, to correct and coordinate them. Based on the coordination, the actual situation shall be set out. The situation shall be served on the Contracting Authority in electronic form (eInvoice) via Public Payments Administration of the Republic of Slovenia. Attached to each monthly situation shall also be a report on the progress and works performed in the month for which the statement is being prepared. When issuing temporary and final situations, the Contractor must refer to the number of this Contract. By every 5th (fifth) day of the month for the previous month, the Contractor is obliged to compile and submit to the Contracting Authority for approval an individual harmonised monthly situation in two copies, which will contain the performed calculated works. The Contracting Authority is obliged to review the situation within 15 (fifteen) days of receipt and confirm or reject it. The Contracting Authority is obliged to return one copy of the confirmed monthly situation to the Contractor within 20 (twenty) days of receipt. If the Contracting Authority fails to confirm or reject the situation within 20 (twenty) days, after the expiry of this period, the situation shall be deemed confirmed. If the monthly situation is not issued pursuant to the previous paragraph of this Article, it shall be deemed to be issued in the following month. If, despite the preliminary inspection and coordination, the disputed items remain or appear in the temporary situation, or if the Contractor fails to perform the work within the required time pursuant to the timetable, the Contracting Authority is obliged to pay the undisputed part of the amount. The Contractor and the Contracting Authority or the supervisory body are under an obligation to resolve the disputed part of the amount until the submission of the next situation. Payment will be made to the Contractor’s bank account no. _____________, Code: __________________. In case of late payment, the Contracting Authority shall be obliged to pay statutory default interest. At the request of the Contractor, the Contracting Authority will authorize an advance payment. The Contracting Authority shall pay no more than 300.000 EUR within 30 days after receipt of the invoice to the Supplier's account No. __________________________, opened with ______________. IV. DELIVERY AND TAKEOVER PERIOD Article 7 (Delivery period) The time limit for delivery and installation of the quarantine greenhouse and establishing the functionality of the latter shall be 5 months from the signing of the Contract (i.e. from the date of signature by the last contracting party). The Contracting Authority, taking into account the schedule of progress with construction and craft works (hereinafter: GOI works) on the facility, reserves the right to change the time limits for the completion of each phase or detailed timetable. The selected Contractor will be obliged to submit a timetable within 3 weeks after signing the Contract and to harmonise and coordinate their work with both the Contracting Authority and the construction contractor. Article 8 (Takeover) The Contractor will deliver the equipment to the location: new BTS – NIB building in Ljubljana, Večna pot, 1000 Ljubljana. Acceptance of equipment shall be done by the mutual signing of the first report of acceptance. The final handover report will be signed by the Contracting Authority and the Tenderer when the Tenderer ensures the flawless operation and installation of the delivered equipment and its functional use, which means use in a way that will enable efficient use of all its functions and smooth and correct operation of the delivered equipment as specified in the tender dossier and have completed the training of the Contracting Authority’s staff provided for within the specified time limit and performed other obligations provided for in this tender dossier prior to the signing of the final handover report. The quality of the equipment must correspond to the declared quality in the bidding documents and the accompanying documents. If the Contractor fails to ensure the appropriate quality of the equipment declared in the bidding documents upon delivery, the Contracting Authority may return the goods. Article 9 (Fault resolution) Upon delivery, the Contracting Authority shall perform a qualitative and quantitative acceptance of the equipment. In the event of identified faults, the Contracting Authority shall set a time limit for the elimination of the faults. The Contractor must immediately proceed to resolve the complaint. The response time must be a maximum of 24 hours, and the time for the fault resolution 5 working days from the reporting of the fault by phone or e-mail. The Contractor shall be obliged to provide assistance by telephone or comparable forms of communication, which should also include giving instructions by the Contractor regarding the mode of operation of the device. V. CONTRACTUAL OBLIGATIONS OF THE CONTRACTING AUTHORITY Article 10 Obligations of the Contracting Authority The Contracting Authority undertakes: - To work closely with the Contractor with the aim of providing the service in the agreed content, in a timely and quality manner; - To inform the Contractor in a timely manner of any changes and new situations that could impact the performance of the liabilities assumed; - To continuously monitor and control the performance of the service; - To make available to the Contractor all available information, documentation and materials necessary for the performance of the service under this Contract. VI. SUBCONTRACTORS Article 11 (Subcontractors) The Contractor shall be responsible to the Contracting Authority for its workers and subcontractors as if the work had been performed by itself. The contractors shall bear a joint and several liability vis-à-vis the Contracting Authority. The Contractor will perform the contract work in cooperation with the following subcontractors, in accordance with the indication of subcontractors in the Subcontractors form under the Contractor’s bidding documents: - ______________________ During the performance of contractual works, the Contractor must notify the Contracting Authority of any changes in the information referred to in the previous paragraph and send the Contracting Authority information on new subcontractors it intends to include in the provision of services no later than five days after the change. In case of inclusion of new subcontractors, the Contractor must provide the Contracting Authority with information on the subcontractor from the previous Article and the completed and signed Subcontractor Declaration form and attach the request of the subcontractor for direct payment if the subcontractor so requests. The Contracting Authority will reject any subcontractor if grounds for exclusion exist as listed in Articles 75(1), 75(2) or 75(4) of the Slovenian Public Procurement Act (ZJN-3). The Contracting Authority may reject the proposal for replacement of the subcontractor or the inclusion of a new subcontractor, also if such replacement could affect the smooth performance or completion of the works and if the new subcontractor fails to meet the criteria defined by the Contracting Authority in the tender dossier. The Contracting Authority shall notify the Contractor of any rejection of the new subcontractor within ten days of receipt of the proposal. The Contractor shall authorise the Contracting Authority to pay directly to subcontractors who so request in writing on the basis of a confirmed invoice or situation. The subcontractors submitting a written request for direct payments shall agree that the Contracting Authority, instead of the main Contractor, will settle the subcontractor’s claims against the Main Contractor. The Contractor must attach to its invoice or situation the invoices or situations of its subcontractors, which he has previously confirmed. Where the Contractor intends to contract with a subcontractor requesting direct payment pursuant to this Article: - The subcontractor shall submit an agreement whereby the Contracting Authority settles the subcontractor’s claim against the Contractor; - The Contractor shall attach to its invoice or situation the invoice or situation of the subcontractor previously confirmed. If the subcontractors have not requested direct payments in writing, the Contractor shall send to the Contracting Authority no later than 60 days after the payment of the monthly situation its written statement and written statements of all subcontractors who have not been paid directly that the subcontractor has received payment for services rendered. VII. COMMUNICATION BETWEEN THE PARTIES Article 12 (Representatives of the contracting parties) The authorised representative of the Contracting Authority for the performance of this Contract shall be: ________________________, who is also the administrator of this Contract. The alternate representative of the Contracting Authority shall be: ____________________. The authorised representative of the Contractor for the performance of this Contract shall be: _________________________ The alternate representative of the Contractor shall be: _____________________ (e-mail: _______________). The Contracting Parties shall notify each other in writing in the case of replacement of those representatives. All communication between the Contracting Authority and the Contractor must be in the Slovene or in English language. ## VIII. WARRANTY AND LIQUIDATED DAMAGES ## Article 13 ## (Types of guarantees) ## The Contractor must provide the investor with the following guarantees: - A bank performance bond or an insurance company suretyship insurance, and ## A bank defect liability bond or an insurance company suretyship insurance. ## Article 14 ## (Performance bond) ## The Contractor must, no later than 14 days from the receipt of a copy of the signed Contract by the Contracting Authority, as a condition for the validity of the Contract, provide the Contracting Authority with a bank performance bond or suretyship insurance in the required form pursuant to the sample from the tender dossier in the amount of 10% of the Contract value without VAT and validity for at least another 60 days after the time limit for completion of works. ## In case of exceeding the contractual term, the Contractor shall be obliged to extend the validity of the bond in accordance with the new agreed term in the annexe to this Contract in such a way that the bond would have a validity of at least 30 days after the time limit for the completion of works. If the Contractor fails to extend the validity of the bond at least 7 days before the expiry of the existing bond, the Contracting Authority may redeem the existing performance bond. ## The Contracting Authority may redeem the submitted bank performance bond or insurance also under the following conditions: - If it turns out that the Contractor is failing to perform the work pursuant to the Contract; - If it turns out that the Contractor is performing work with a subcontractor for whom it has failed to obtain the consent by the Contracting Authority; - If the Contracting Authority terminates the Contract due to breaches on the part of the Contractor; - If the Contracting Authority terminates the Contract due to delay; or - If the maximum contractual penalty provided for in this Contract is met. ## Article 15 ## (Warranty period) ## The warranty period for quality work shall be: - Three years for all installed technological equipment. - At each request of the Contracting Authority the Contractor shall be obliged to eliminate the defects covered by the warranty period at its own expense within 5 days or within an agreed period. However, exceptional cases must be rectified immediately by the Contractor. For each elimination of defects taking longer than 10 days, the warranty period shall be extended accordingly. For each elimination of defects longer than 3 months, the warranty period shall commence from the beginning, except in the case of force majeure, e.g. quarantine. - Replacement with new equipment: if the repair within the warranty period lasts more than 45 days from the reporting of the defect, the selected tenderer undertakes to replace the defected device with the same new one within 8 weeks. ## Article 16 ## (Warranty for the elimination of defects within the warranty period) ## As a guarantee for the elimination of defects within the warranty period, the Contractor shall deliver to the Contracting Authority a bank or insurance defect liability bond, valid until the expiry of the warranty period, extended by 1 day and amounting to 5% of the total value of all executed works (VAT excl.) under the Contract. ## The Contractor shall deliver the defect liability bond to the Contracting Authority at least 10 days before the expiry of the bank performance bond, with a clause that prevents the simultaneous realisation of both guarantees. The Contracting Authority shall return the defect liability bond to the Contractor after its expiry. ## Article 17 ## (Replaced parts during the warranty period) ## For replaced parts during the warranty period, a new warranty period shall commence on the day of replacement, unless otherwise provided in the previous Article. The costs of materials, work, spare parts, equipment and transport costs for eliminating defects or replacing the product with a new one under warranty shall be borne by the Contractor. ## Article 18 ## (Latent defects) ## If a latent defect that could not be detected at the time of handover is subsequently detected within 24 months of the application of the defect, the Contracting Authority may invoke it, provided that it notifies the Contractor no later than six months after the defect was discovered. ## The Contracting Authority, which has correctly informed the Contractor that the equipment has a defect preventing its intended use, may request the Contractor to remedy the defect and set a reasonable time limit for this. The Contracting Authority also reserves the right to compensation for damages suffered as a result of such defects. ## Article 19 ## (Liquidated damages) ## In the event of a delay in the performance of obligations under this Contract, the Contractor shall pay for each week of delay 0.5% of the Contract value, but not more than 5% of the Contract value excluding VAT. If the delay is of such magnitude as to cause greater damage to the Contracting Authority or to significantly reduce the importance of the deliveries, the Contracting Authority may withdraw from the Contract and redeem the performance bond. The calculation of the liquidated damages shall not preclude the realisation of the performance bond. ## VIII. AMENDMENT OR ANNULMENT OF THE CONTRACT ## Article 20 ## (Grounds on the part of the Contracting Authority) ## The Contracting Authority may unilaterally withdraw from the Contract before or during the performance. In this case, the Contractor is entitled to compensation in accordance with applicable law. ## Article 21 ## (Grounds on the part of the Contractor) ## The Contracting Authority shall have the right to annul or terminate the Contract in cases where: - The Contractor gravely breaches the provisions of this Contract and falls behind the timetable of the works through its own fault for more than 1 month according to the delivery time limit, the Contractor fails to perform works under this Contract pursuant to the professional rules, even after written notice; - Changed circumstances arise; - For the reason stated in the Subcontractors section of this Contract. ## In the event of termination of the Contract due to the reasons above, the Contracting Authority has the right to deduct from the Contractor’s account the liquidated damages and payment of damages due to non-performance of contractual obligations and to redeem the bonds. If the damage cannot be ascertained, it shall be charged at 10% of the contract value. ## Article 22 ## (Reasons on the part of the partner and joint and several liability) ## If any of the partners for any reason is unable to perform and complete the works under this Contract and pursuant to the agreed delivery date, the partners or the lead partner must continue and perform all the works that the partner or lead partner should have performed under unlimited joint and several liability between them. ## Article 23 ## (Resolutory condition) ## This Contract shall be concluded under the resolutory condition, which shall be deemed fulfilled upon the occurrence of one of the following circumstances: - If the Contracting Authority becomes aware that the court has found a breach of the obligations of labour, environmental or social legislation on the part of the Contractor or subcontractor by a final decision, or - If the Contracting Authority is informed that the competent state authority has identified at least two breaches with the Contractor or subcontractor during the performance of the Contract in relation to: - payment for work, - working hours, - rest, - performing work under civil law contracts despite the existence of elements of an employment relationship or in connection with undeclared employment ## and for which it has been fined for a minor offence by a final decision or several final decisions, ## And provided that at least six months remains from the date of notification of the breach and until the expiry of the Contract, or if the Contractor subcontracts or if the Contractor fails to replace or change that subcontractor due to the breach, as determined under Article 94 of the Public Procurement Act and provisions of this Contract within 30 days of becoming aware of the breach. ## If the circumstances and conditions referred to in the preceding paragraph are met, the Contract shall be deemed terminated on the day of concluding the new contract on the performance of the public procurement for the contract in question. The Contracting Authority shall inform the Contractor about the date of concluding the new contract. ## If the Contracting Authority fails to initiate a new public procurement procedure within 30 days of becoming aware of the breach, the Contract shall be deemed to be rescinded the thirtieth day after becoming aware of the breach. ## Article 24 ## (Termination of the Contract in the case of materialisation of the resolutory condition) ## This Contract shall be concluded under the resolutory condition, which, in the event of materialisation of the circumstances referred to in the previous Article, shall be realised on the day of concluding a new contract on the performance of the public procurement for the Contract in question. The Contracting Authority shall inform the Contractor about the date of concluding the new contract. ## Article 25 ## (Amendments to the Contract) ## Either Contracting Party may at any time propose amendments to the Contract, which shall be agreed and arranged in writing in the form of annexes to this Contract. ## IX. TRANSITIONAL AND FINAL PROVISIONS ## Article 26 ## (Dispute resolution) ## The parties undertake to resolve any disputes arising from this Contract amicably. In the event of a failed amicable settlement, the court with jurisdiction rationae materiae in Ljubljana, Slovenia, shall have jurisdiction in this case. ## Article 27 ## (Exclusion grounds) ## Pursuant to Article 67(4) of ZJN-3, this Contract shall terminate if the Contracting Authority becomes aware that the competent state body or court has determined by a final decision a violation of labour, environmental or social legislation by the Contractor or its subcontractor. ## Article 28 ## (Anti-corruption clause) ## A Contract shall be deemed null and void where someone, on behalf or for the account of another contracting party, ## promises to the representative or intermediary of the public sector body or organisation ## offers or provides any illicit benefit for the purpose of: - obtaining business or - concluding business under more favourable terms and conditions or - omitting due supervision over the implementation of contractual obligations or - any other act or omission which causes a public sector body or organisation damage or by which the representative or the agent of the public sector body or organisation or the other contracting party or its representative, agent or intermediary are put in a position to obtain an undue advantage; ## Article 29 ## (Final provision) ## The Contractor undertakes to comply with all regulations related to investments co-financed by the EU (marking the construction site and documentation, storage of documentation, etc.), manage documentation and construction site in accordance with the client's requirements, enable control by supervisory authorities, construction site and provide an audit trail. ## This Contract shall enter into force on the day when signed by both parties. The performance of contractual obligations shall commence on the day ………………………. ## This contract is concluded in Slovene and English. In case of discrepancies between the two language versions, the provisions of the contract, prepared in the Slovene language shall be observed. ## This Contract is drawn up in four identical copies, of which each contracting party shall receive two copies. |
| --- | --- |
| Ljubljana, dne ____________ N A R O Č N I K : Nacionalni inštitut za biologijo Direktorica: Maja Ravnikar |  |  | Place and date ___________ CONTRACTOR: |  |