GAP Analysis for Implementation of Patents and SPC in SISPBO Solution

GAP Analysis

Version 1.2 – 04/04/2022

| Status | APPROVED |  | 09.12.2021 |  |
| --- | --- | --- | --- | --- |
| Authors | MP | Matjaž Praprotnik | SIPO | IT Expert and SISPBO Project Manager |
| Contributors |  |  |  |  |

| Version | Date | Revision | Revised By |
| --- | --- | --- | --- |
| 0.1 | 13/09/2020 | First Draft | MP |
| 0.2 | 25/10/2020 | Second draft | MP |
| 0.3 | 08/11/2020 | Added reused and new SISPBO features | MP |
| 0.4 | 09/11/2020 | Added new implementations | MP |
| 0.5 | 03/01/2021 | Updated new implantations and draft of MVP | MP |
| 0.6 | 05/08/2021 | MVP, risk | MP |
| 0.7 | 10/08/2021 | Updated SISPBO views | MP |
| 0.8 | 13/08/2021 | Added legacy support system analysis and risks | MP |
| 0.9 | 02/12/2021 | Update MVP | MP |
| 1.0 | 07/12/2021 | Added migration and results of other projects (IPUIR, CSHF) | MP |
| 1.1 | 09/03/2022 | Updated current SIPO schema | MP |
| 1.2 | 04/04/2022 | Updated new implementations | MP |

Table of Contents

1.	Introduction	4

2.	Vision and Objectives	4

3.	Current BO for patents and SPC	6

4.	SISPBO	7

5.	GAP Analysis	8

5.1	SISPBO reused	8

5.1.1	SISPBO Dossiers and WF	8

5.1.2	SISPBO Inbox	9

5.1.3	SISPBO Sections	9

5.1.4	SISPBO Features	9

5.1.5	SISPBO sIM	9

5.1.6	SISPBO User managing and authentication	9

5.1.7	SISPBO build, deploy, quality control, source	9

5.2	New implementations	10

5.2.1	New dossier and WF	10

5.2.2	New inbox tabs	10

5.2.3	New sections	11

5.2.4	New features	12

5.2.5	New users and groups	12

5.2.6	Integrations	12

5.3	Changes in Legacy support systems	13

5.3.1	Replacing existing solution	13

5.3.2	Reuse existing modules	14

5.4	CSHF	14

5.5	IPUR	14

5.6	Data Migration	14

6.	Minimum Viable Product	15

7.	Preliminary Risk Assessment	15

8.	Training Needs	17

9.	Reporting Requirements	17

10.	Additional Comment	17

# Introduction

Slovenian Intellectual Property Office (SIPO) is in currently implementing SP Back Office with support from EUIPO for trademarks (TM) and designs (DS) - SISPBO. FGL for TM and DS is scheduled for 01/2021. After FG, SIPO is planning to implement other rights, namely patents and special protective certificate (SPC) on same platform as well.

This document contains GAP analysis comparing existing BO solution for patents and SPC in SIPO with coming SISPBO. GAP analysis for Front Office (FO) is described in [1].

# Vision and Objectives

Vision

SIPO strides toward quality and efficiency of provided services for the users. In order to achieve constant improvements on satisfaction of its users, SIPO needs to secure working environment supported by modern IT tools.

Objectives

SIPO wants to transform its business processes from paper based to digital. Digital world allows for higher transparency, better accessibility and higher effectiveness. Most of this will be achieved with new SISPBO for TM and DS. SIPO plans to do the same for patents and SPC as well. Since SIPO is small office, and processes for granting patents and SPC are similar to the one for granting TM and DS (as well as recordals, cancellations, appeals), SIPO want to have one platform for all rights, integrated with external tools common for all types of rights (correspondence module, financial module, publication module) and FO for all rights (currently, SIPO has FO for TM and DS, for patents and SCP see [1]).

Figure 1 - high level context picture of desired SIPO BO

# Current BO for patents and SPC

Current BO for patents and SPC legacy (same as for TM and DS before migrating to SISPBO). It uses same libraries and shares common interfaces. It is tightly integrated with correspondence, publication and financial module, SIPO external public database (SIPO-DS. It is also tightly integrated with special integrations for patents and SCP, namely:

- Exporting and importing translations of abstract;

- Support for EPO post grant procedure;

- Support for importing EPO data via EBD database;

- International Patent Classification (IPC) integration;

- Support for INPADOC legal status and data exchange;

- Support for EPO register;

- Support for lapsed patents due to not being maintained;

- Integration with SI-publication server (www3.uil-sipo.si)

Current BO high level schema together with existing integrations can be seen on picture below. More detailed description is available in [2].

Figure 2 - high level schema of current BO together with integrations

SIPO also used dedicated application for PCT applications, however this was replaced with WIPO solution. Question remains, what should SIPO do with dossiers, handled in this applications, that have not been migrated to WIPO solution.

# SISPBO

As mentioned in introduction, SIPO is implementing SISPBO for TM and DS. Full scope of implementation is available in feasibility analysis document [3].

Short abstract of this is below:

Figure 3 - architecture of SISPBO

Scope of SISPBO functionalities:

- Access to complete lifecycle data of the national and international Trade marks (Applications, Oppositions, Recordals, Renewals, Cancellations when applicable) and Designs (Applications, Recordals, Renewals).

- Workflow engine and support for the business process.

- Document templates, in order to facilitate examiners in the preparation of the outgoing notifications.

- Dossier/task management, so that system allows granted users to assign particular dossiers or tasks to particular users or group of users.

- Support communication between SIPO with their clients by facilitating manipulation with incoming and outgoing documents, which is managed in SIPO Correspondence system.

- Preparation of Trademarks and Designs for the publication, which is then executed in SIPO Publication system.

- Support Reporting and Statistics, logging process related data, which then may be collected by ad-hoc separate tools.

- Support integration with user management systems, through the LDAP standard.

- Provide historical trace of all user activities and data changes, so that information about the time and reason of a change, entity performing the change, etc. is always available in the system.

- Data exchange with the SI SP Front Office.

- Integrations with:

  - SI SP Front Office,

  - Existing SIPO systems: Publication system, Fee management system, Correspondence system, LDAP-AD, SIPO information databases (SIPO DS - www2).

  - TMview and DesignView.

# GAP Analysis

GAP analysis is based on comparison of existing BO and SISPBO together with existing integrations. We started with analysis of what could be reused from existing SISPBO (in sense of functionalities), what has to be implemented as new features, dossier types and sections (not implemented in current SISPBO). We continue with GAP analysis of integrations where we first list what can be reused and what has to be developed. We finish with some questions that remain open.

## SISPBO reused

### SISPBO Dossiers and WF

New types of dossier will have to be implemented (patents and SPC – see below), as well as certain related dossiers (grant procedure), however some related dossier could be reused, namely:

- Recordals: most of recordals are same for all type of rights, with exception of renewals, which should be handled differently (see below);

- Appeals: appeals (administrative and civil) can be reused;

- Cancellations: cancellations are similar to cancellations in design, so those could be reused for patents as well;

For related dossier most of WF could be reused with added new path for inventors.

Part of WF from TM and DS dossier could also be reused, namely ad-hoc tasks, service tasks, and certain sub-WF, since processes and logic or these are similar:

- Ad-hoc WF:

  - Withdrawal of application;

  - Continue after delay;

  - Return to Previous state;

  - Check incoming letter and check new payment;

  - Sign and sent letter;

  - Repetition of registration;

  - Request valid representative;

  - Waiting for delivery.

- Sub-WF:

  - Waiting for delivery

  - Waiting for reply

- Service tasks:

  - Set status (application,);

  - Create/recalculate fee;

  - Create publication;

### SISPBO Inbox

Some features within tabs could be reused namely:

- Task inbox:  searching and assigning task in inbox;

- Search: search criteria and interface;

### SISPBO Sections

Common sections and features for all types of dossiers could be reused, namely:

- Correspondence: reusing existing implementation with external editor (word), digital signatures and integration with correspondence system;

- Fees: reusing existing implementation of fees;

- Files section: reusing current implementation of files handling together with external file repository (Alfresco);

- Task section: section in dossier for handling tasks;

- Person sections, including applicant, correspondent, representatives, courts;

- Publications: reusing current implementation for displaying and managing publications;

- Annotations: reusing current implementation for annotations, internal and public;

- History: reusing current handling of history and displaying in dossier;

- Related dossiers; reusing current display of related dossier information (recordals, appeals, cancellations);

- Claims: reusing current implementations for handling priority request;

### SISPBO Features

Following features could be reused for patents and SPC:

- Calculating application number: same logic applies for all types of dossier regarding calculating application number, so existing algorithms and implementation could be reused;

- Create incoming and outgoing letters:  same implementation can be used, external editor, upload/download and sign&sent;

- Fee recalculate: same implementation with different rules;

- Business rules: controls in WF (fee payed,…), publications rules;

- Batch procedures:  batch procedures/processes for setting statuses, creating letters (609, 699), publications checking,

### SISPBO sIM

Most of sIM can be reused, special for common sections and features of SISPBO. Some co-types will have to be created (see below).

### SISPBO User managing and authentication

Current implementation (integration with AD) could be reused (see integrations), new groups and roles should be added (see new users and groups).

### SISPBO build, deploy, quality control, source

Build and deployment remains as for SISBPO, since SIPO plans to have one application for all rights and not separated on same platform. Criteria for quality control remains as it was for SISPBO for TM and DS (Sonar), repository and code source remain as it is (Git – Bitbucket remote).

## New implementations

Certain new features specific for patents and SPC will have to be implemented.

### New dossier and WF

Four new dossiers are foreseen for new rights, namely:

- Patents: patent type dossier will include national patents, YU transfers (migration only), EPO extensions (migration only), EP designations and PCT designation (migration only). This can be done in one dossier – patent, where type of dossier (EPO, National) is selected before creating dossier (similar as recordals). Based on type numbering system and WF will be used. Alternative to this is multiple type of dossiers if logic and rules could not apply to one type of dossier.

- SPC: SPC are special type of dossier, since for SPC, patent has to exists. SIPO could reuse IA for TM type of dossier with additional features and controls. This type of dossier would not be type of opposition/cancellation, appeal or recordal but special. However, recordals for SPC would have to be implemented as well (see below).

- Granting procedure: SIPO has special process for granting patents, and for that, special dossier would have to be created. It would be similar to recordal, since completing dossier positive would resolve in patent being granted. However, this would not be recordal, but special type of dossier, where certain features from Recordals could be reused.

- Recordals on SPC: if SPC is done on similar way as IA, SIPO would need to implement recordals on SPC, since recordals in IA does not exist.

- Recordals for changed patent claims: new Recordals for changed patent claims (T2, T9) will have to be implemented.

Regarding WF, for each new type of dossier, main WF would have to be defined. Synergies for this are foreseen in EPO WG process mapping. Deliverables of this project could be reused for SISPBO for Patents and SPC, however, some changes would be required, since logic in those process models is a bit different then for SISPBO. Common WF (as described in 5.1.1) could be reused. Additional ad-hoc WF for extending SPC should be included as well.

Note:

Dossier types should be aligned with FO. E-services should be mapped to recordals and granting procedures, new filling to patents and SCP (see also FO GAP).

### New inbox tabs

In inbox of SISPBO, two new tabs would have to be created (MVP). This would include patents and recordals + other related dossiers and SPC and recordals + other related dossiers. Search criteria could be reused, specific search for new types of dossier should be added.

New inbox tab for Publications will have to be created, similar as tab for tasks. Search and extraction of result will have to be implemented for publications, since short to midterm, publications for patents will remain similar as current.

### New sections

Certain new sections will have to be implemented in each new type of dossier, namely:

- Patents:

  - Basic section: basic section for patents, including sIM for patents (see below) will have to be implemented. Basic sections should contain information specific for patents plus additional information like EP numbers, EP dates, YU numbers and dates, PCT numbers and dates,

  - Abstract section with translations: abstracts are part of basic patens information, however due to translations, this would be in new specific sections for patents;

  - Claims: (this are nor priority claims) – claims for patent protections could be new section, this should be aligned with FO (see FO GAP_) and should be optional, since for existing data, we don’t have this information as meta data (they are included in document/files with low probability and high cost of extraction). For claims, similar features as for designs in DS dossiers and G&S in TM dossier could be used (accepted, rejected claims). Link with files should also be implemented;

  - Description: description of patents could be new section, depending on migration and FO. Links with files, similar as for claims should be implemented.

  - Figures: special dedicated section for figures could be implemented with links to files;

  - IPC: patents use IPC (International paten Classification), so new section for this should be implemented, based on dossier and not claim. Integration with IPC should be included (see integrations below) together with support for reclassification (see new features below) and IPC version.

  - Related dossier: similar as for IA in TM, special part of section (basic or general) should be implemented, to clearly mark, that SPC was requested on this patent.

  - Inventors: inventors are similar as designer in DS dossier, so this could be reused as for are other person section (see above 5.1.3).

- SPC:

  - Basic section: basic section for SPV, including sIM for SPC will have to be implemented. Basic section should contain information for specific SPC (dates,..), link to patent that present basic for SPC:

  - Description: description of content of SPC in SI and EN language.

  - Permits: dates and numbers of permit for medication and indication which one is first, together with dates of delivery of permit to holder. According to data in this section, maximum valid date in basic section should be calculated;

  - Patents related information: information about patent (dates, description, status, owner of patent at the time of filling of SPC)

  - Information about extension: section containing information about extension of validity of SPC. Extension could be performed as recordal and result stored here or as part of procedure on SPC (see open questions).

- Grant procedure dossier:

  - Basic section: basic section containing dates of filling, status,

  - Patent related info: information about  patent at the time of filling of grant request;

  - Grant procedures specific info: information about grant procedures, contain links to relevant files.

- Recordals on Patents:

  - Patents related info: for every recordal, similar information about patents as for TM and DS (with exception of renewal – no recordal for renewal planned).

  - Sections for specific recordal: divisional patent and change of inventor is new, others are more or less the same as for TM and DS.

- Recordals on SPC:

  - SPC related info: for every recordal, similar information about SPC as for TM and DS (with exception of renewal – no recordal for renewal planned).

  - Sections for specific recordal: extension of patent is new recordal (if extension done via recordals), other are similar as for TM and DS with exception of renewal.

### New features

Some new features will have to be implemented for patents, SPC and related dossiers. Most of them are related to integrations (see below for more details).

- Batch procedures: new batch procedures for maintenance of patents and SPC (setting fee, recalculating fee, setting status, creating and sending 444 letters, checking if patent base for SPC is valid (similar to 5-year dependency for IA).

- Support for EP procedures: T and B documents for patents;

- Support for confidential content:  patents are similar as design regarding confidentiality, however this will probably have to be improved.

- Support for returning feedback about EP designations to EBD DB: after importing data from EBD database (see below), feedback should be stored in EBD DB as well (during saving newly created dossier or as a request).

- Support for IPC classification: IPC classification is updated on yearly, so support for reclassification and importing new classification is new feature. Classifications for TM and DS (Vienna and Locarno) are not updated yearly.

- Publications tab and search: publications for patents will be handeled similar as now after FGL, so new feature supporting extacting data for publications will have to be implemented. This can be implemented in scope of TM and DS maintenance and merged to patents.

- Application abstract: for purpose of publications, application abstract will have to be created, similar as certificate now (without need for digital signature).

### New users and groups

Since SISPBO is connected to AD, users are fetched from there, however new groups will have to be defined for patent department and new roles for users for both SPC and patents.

### Integrations

Integrations present biggest effort in implementing patents and SPC in SISPBO. Following integration will have to be developed as either part of BO or as external integrations consuming data or services from BO or providing service or data for SISPBO to consume.

- Exporting and importing translations of abstract: this could be done as part of BO in sections for translations, where simple copying should be enough, together with possible support for files.

- EBD database: weekly download and importing data from EBD files. Due to size of data this should probably be external database, together with all analytics and linked via service to SISPBO. Certain data should be filled when creating new EP designation. EBD database should also include feedback information (information about dossier based on this data should be stored in database as well for faster post grant procedures – see new feature above. EBD data has to be migrated from legacy system, so some modification regarding default schema has to be considered.

- Support for EPO post grant procedure: post grant procedure should run as independent tool, connected to SISPBO via service or directly to replicated database and should also include migrated data from legacy system.

- Support for importing EPO data via EBD database: as EBD data is external, SISPBO has to consume service providing this data and return feedback regarding data imported and dossier created.

- International Patent Classification (IPC) integration: similar as Nice or Locarno, IPC classification has to be developed, however, IPC is yearly based and beside importing IPC classification, support for adding new version and reclassification should be implemented as part of SISPBO or external tool (like extraction of data or importing seniority for TM)

- Support for INPADOC legal status and data exchange: monthly export of changes in legal statuses. This would be external service, similar as TMDSview and info DB in SISPBO. However it would have to find events, where status has been changed in time period.

- Support for EPO register: similar extraction of data as for TMDSView and Info DB (see also export for Info DB)

- Support for lapsed patents due to not being maintained: this would be batch procedure, where certain type of letter (444) would be created in case patent is lapsed.

- FO integrations: full integrations with new FO for patents and SPC;

- Integration with SI-publication server (www3.uil-sipo.si): export of data for preprint publications for www3 has to be implemented. Currently, documents and Meta data are uploaded to www3, this could be part of export service similar as tmdsview or new feature in BO where those documents would be created and then provided to www3.

- Publications integrations: similar integration as planned for SISPBO with additional types of publications.

- Export of data for Info DB: similar as now for tmdsView and info DB.

## Changes in Legacy support systems

Regarding changes in legacy support system (correspondence and financial module), SIPP has two options:

- Replace existing mainframe solution with new;

- Reuse existing solution, similar as for SISPBO for TM and DS.

Due to tight schedule and lack of resources, 2. Option would be safer. Replacing existing solution can be done later, after FGL for patents and SPC.

### Replacing existing solution

Replacing two existing module with new one would require a lot of changes, not just for patents and SPC, but also for existing SISPBO for TM and DS.

For correspondence module, it would be useful to check for existing modern solutions, that can be integrated with SISPBO (TM, DS and also patents and SPC) and also with existing Document management System (Government Connect – GC).

For financial module, SIPO would have to implement its own due to SPIO’s specific (codes, deposit accounts…).

### Reuse existing modules

If SIPO decides to reuse existing modules, then changes would be minor, since solution for integration with SISPBO already exists. We could reuse connection from financial module (improved with upcoming changes) to SISPBO and existing solution for sending outgoing letters.

## CSHF

For TM and DS SIPO has used results of ECP CSHF project, namely around 550k scanned documents. For patents and spc, something similar should be advisable to achieve digitalization. Approach and extraction support used for CSHF for TM and DS can be reused.

## IPUR

For TM and DS, cleaning and merging of persons data has been performed in ECP3 IPUR project. Tool is suitable also for patents, although minor modification in model would be required. Support for extracting and importing data can be reused.

## Data Migration

Data migration of all patents and spc records in legacy system is MUST for FGL. Approach developed for TM and DS can be reused together with lessons learned. Scope of migration depends on results from 5.4and 5.5. If both improvements are completed in time, then same approach as for TM and DS can be used. If CSHF is not completed or started, scanned documents can be imported later with similar approach as being developed for TM and DS in SISPBO. Regarding users, at least one iteration would be advisable. Migration can be done without IPUR, however from lessons learned, a lot of duplicates would be migrated without using IPUR tools.

Scope of digitalized documents (scanned patent for www3) has to be analysed. However, it is advisable that those documents are also migrated to new SISPBO, at least as files together with annotations (to explain purpose and to avoid possible deletion by users).

Regardless of scope, activities for migration should start as soon as possible, to avoid similar situations as for TM and DS. Similar tool as for TM and DS regarding checking quality of migrated data should be delevloped.

# Minimum Viable Product

Since possibility to implement this with support from EPO is being considered and since new agile approach is being developed, Minimum Viable Product (MVP) has to be defined if this approach would be adopted.

MVP should contain all features marked as mandatory. Most of features and integrations described above are mandatory with following possible expectation (see open questions):

- Integration with FO:  Integrations with FO for patents and SPC is subject to FO being available (implemented). Since currently no FO for patents and SPC exists, this could be omitted from MVP;

- IPC classification: for MVP implementation similar as Locarno or Vienna could be enough. Reclassification and importing of new could be done on DB layer (for certain period of time);

- Recordals for SPC: some recordals could be implemented later (licences, extension – if done within SPC dossier).

- Post grant procedure: this is mandatory, however integration with BO could be simplified (only service for fetching patent data, including payments based on EP or national number);

- Granting procedure: it could be implemented as recordal and not special type of dossier.

- Publications support: new tab for publications, abstract of application.

Some features or integrations can be done within a month or more after FGL (not critical for FGL):

- Support for INPADOC legal status and data exchange: this can be implemented after FGL max 2 months after FGL;

- Publications integrations: first publication can be done on data retrieved from legacy system, second (2 months after FGL) should be done with data retrieved from SISPBO. Similar approach has been done for TM and DS after FGL.

- Support for lapsed patents due to not being maintained: this can be started up to two months after FGL. Before FGL, last cases should be done on legacy. Something similar was done in last two years due to covid-19.

Some features could have reduced scope (not implemented everything, just mandatory). One of those is EBD database: we could implement same scope of data, currently used and upgrade after FGL to all data needed for future use (depending ob scope of sIM for patents).

MVP would also implement option 2 in changes in legacy support system (reuse of existing modules).

Regarding migration, data from legacy system is must. Without full migration, FGL is not advisable. Regarding other data:

- Persons can be migrated without IPUR, however large number of duplicates is expected;

- Letters can be scanned later (FGL does not depend on those), however expected benefits (digitalization) won’t be achieved without scanned letters.

# Preliminary Risk Assessment

Most risk are associated with resources available in SIPO. SIPO is small office and for certain area, only one person is available for implementation (publications, migrations,…). Some of the risk are dependent on situation that are out of the scope of the projects (legislation), while others are strategic (implementation approach – agile or waterfall).  Most of the risk can be mitigated with proper organization and commitment by stakeholders.

| Risk | Description | Possible mitigation |
| --- | --- | --- |
| MANAGMENT | Lack of support from SIPO management | Management of SIPO must be involved firmly in project in executive role |
| RESOURCES | Lack of human resources, especially for certain task like migration, publication and integration with SIPO Info DB, where only one person is available for each task. | Planning (slack for those activities) and assigning operational task from those personnel to others. |
| LEGISLATION | Current law is paper based, optimization in digitalization of process difficult, change of law required - changes might be slow or not at all. | Use planed changes (eIDAS, unitary patent) and integration of other services (SI-CAS,…) as an argument for other changes, convince legal department and ministry. |
| KNOWLEDGE | Lack of process modelling knowledge and lack of experience from working on projects. Different technology used for SP-BO then one used for current BO. | Process modelling basic skills will be handed over to the SIPO by EPO (some experienced from SISPBO project). External support (Business Analyst) for modelling and updating documentation. |
| INTEGRATION | Integration of existing services. | Integration should start at the very beginning of implementation, once specification (DB and services) are known. |
| MIGRATION | First full migration should be done as soon as possible, to avoid delays later in project | Due to lack of resources, planning should include this – see also KNOWLEDGE risk). |
| MAINTENANCE AND KNOWLEDGE TRANSFER | Transfer of knowledge might not succeed, possible issues with maintenance after go live and further development - depending on contract and outsourced resources. Possible risk of centralization and leaving this to MJU. | Define scope and method of outsourcing carefully, prepare argument for MJU (if necessary), long term strategy for development and maintenance of software should be considered. |
| VERSION DEPENDENCY | Implementation is planned on v3 of SISPBO (current version is 2.4). Later adoption of v3 could delay project. | Implementation of v3 should be prioritized. |
| TESTING | Lessons learned from SISPBO shown, that SIPO is not well equipped with resources for testing release. | External support for testing (SAT, sanity tests) and for drafting test scenarios for pre-UAT and UAT. |
| LEGACY SYSTEMS | In case of replacing legacy support system, risk of dependency on new and untested or not completed solution would be very high. | Due to lack of resources only possible mitigation is for correspondence module, where similar external solution could be used. For financial system, implementation should start immediately with possibility for additional developer internal resources. |

# Training Needs

| Profile | Number of participants | Training needs | Justification |
| --- | --- | --- | --- |
| SIPO Users | 10 - 55 | How to use the new BO system in daily work. Separate training for different business profiles: (1) Patent Examiners, (2) Profiles dealing with received applications and incoming/outgoing letters/documentation, (3) Profiles dealing with Recordals. | To be maximally efficient in daily use of the new BO system |
| SIPO IT Staff | 4 - 5 | Become familiar with the architecture and code of SP BO system. How to maintain the SP BO system. | To be more efficient in maintenance of implemented SP BO. |
| External Developers | 3 - 5 | Become familiar with the architecture and code of SP BO system. How to adapt SP BO system to the specific needs of an IP Office. |  |

# Reporting Requirements

Reporting is essential in order to align all stakeholders involved in the project. Information is the key to coordinating the project, foreseeing its risks, keeping motivation levels high and fostering the sense of belonging amongst all the parties. Accurate and transparent information must be maintained throughout the project’s life cycle and, in addition, this should be adapted and customised depending on the repositories where the information is stored.

The actual reporting will be executed via two different methods:

- Highlight report (including benefits monitoring) will be created by the Project Manager, following the SIPO methodology when requested. Nevertheless, it can be triggered by a number of circumstances to be defined at a later stage (i.e. major changes in timing, major changes in budget etc.).

- Yearly report on the benefits materialisation progress will be created by the Senior User.

# Additional Comment

It is highly recommended to use in the SIPO BO Modernisation projects the Atlassian tools, which implemented in SIPO during the Cooperation Fund programme:

- JIRA for Issue & Project Tracking

- Confluence as a source of project documentation

Picture is before migrating TM and DS to new SISPBO. Patens and SPC presentation is however still OK.

Claims, descriptions and figures could be part of basic section, new joint section or as described above. Final scope should be aligned with FO and should consider migration possibilities.