ECP2 Major Improvements Back Office - Release 1

SAT Security Test Approach– Version 1.00 – 03/09/2018

| Project/Service | Quality Assurance and Control |  |  |
| --- | --- | --- | --- |
| Status | APPROVED |  |  |
| Approved by owner | JT | Juan José TORRES | Non-Functional Test Leader |
| Authors | AF | Ainhoa FERNÁNDEZ | Security Test Analyst |
| Contributors |  |  |  |

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 23/02/2017 | Quality Control Provider | Document creation |
| 1.00 | 06/03/2017 | Quality Control Provider | Document delivered to PM |

References

| Ref. | Version | Date | Filename |
| --- | --- | --- | --- |
| R1 | 1.6 | 18/07/2014 | Security Test Scenarios.pdf |
| R2 | 1.1 | 08/02/2017 | SP Back Office - Security Assessment v1.1.pdf |
| R3 | 0.25 | 05/12/2016 | Software Package DD |
| R4 | 1.00 | 06/12/2016 | SP Back Office DD |
| R5 | 0.2 | 03/03/2017 | EUIPO-DTOIS-ECP2 Major Improvements Back Office-MTA-EN.docx |
| R6 | 0.4 | 14/04/2016 | EUIPO Test Strategy Draft |
| R7 | 0.4 | 08/07/2016 | Project Brief - ECP2 Major Improvements to Back Office |

Table of Contents

1.	Introduction	4

2.	Objectives	5

3.	Scope of Testing	5

3.1	Remarks	7

4.	Security Test Approach	8

4.1	Detail of the activities to perform	8

4.1.1	Security Tests Scenarios	9

4.2	Entry and Exit Criteria	11

4.3	Test Environment	12

4.4	Test Data	12

5.	Risks	12

6.	Deliverables and Communication Plan	12

7.	Acceptance Criteria	13

Table of tables

Table 1- Testing Activities in and out of Scope	7

Table 2 – Risk table	12

Table 3 – Acceptance criteria	13

Table 4 – Acceptance criteria security perspective	13

LIST OF FIGURES

Figure 1 – Context Model	4

# Introduction

According to the project brief document [R7] this project aims to assemble the best of the improvement ideas gathered during the implementation of the Cooperation Fund Back Office project, identifying those with the greatest potential to deliver significant benefits in terms of efficiency, transparency, and legal certainty in central industrial property offices in the Member States and the Benelux Office for Intellectual Property (hereafter “IPOs”), and build these collaboratively with Network IP offices.

Figure 1 – Context Model

# Objectives

Security Testing is a process to determine that an information system protects data and maintains functionality as intended. Primary purpose of security testing is to identify vulnerabilities and subsequently fix them.

The purpose of this document is to define a first overall approach to the Security Testing of ECP2 Major Improvements Back Office - Release 1.

The goal of the test to perform is checking that the security level of ECP2 Major Improvements Back Office is aligned with EUIPO security standards whose comply with ISO27001.

Security testing will be focused in the following areas:

- Confidentiality: Ensuring that information is accessible only for those with authorized access and to prevent information theft.

- Integrity: A measure intended to allow the receiver to determine that the information which is providing is correct.

- Authentication: The process of establishing the identity of the user.

- Availability: Assuring that information and communications services will be ready for use when expected.

- Authorization: The process of determining that a requester is allowed to receive a service or perform an operation.

- Non-Repudiation: a measure intended to prevent the later denial that an action happened or a communication that took place.

# Scope of Testing

The scope of the security test to carry out on ECP2 Major Improvements Back Office is based on the Security Test Scenarios v1.6 [R1] provided by EUIPO security department and Security assessment of the application [R2]. The following table shows the security tests in scope:

| Security Domains | Security Sub-Domains | In Scope |
| --- | --- | --- |
| User Management | User Registration Testing |  |
|  | User Login Testing |  |
|  | User Logout Testing |  |
|  | Account Change/Password Reset Testing |  |
|  | User Account Locking and Unlocking Test |  |
|  | User Account Cancellation Test |  |
|  | Quality of User Identification Test |  |
| Session Management | Session Token and Cookies Test |  |
|  | Parallel Sessions Test |  |
|  | Single Sign On Integration Test |  |
|  | Sensitive Information on client PC Test |  |
|  | Error Message Information Test |  |
| Security Access Control | Access Control Test |  |
|  | Role Based Access Control Test |  |
|  | Database Security Test |  |
|  | Secure Data Storage Test |  |
|  | Active X Test |  |
|  | Second Factor Authentication |  |
| Secure Channels | HTTP/HTTPS Server Distribution Test |  |
|  | Secure Communication Channels Test |  |
|  | Web Service Security Test |  |
| Secure Data Initialization and Release | Data Initialization and Release Test |  |
| Secure Data Validation | Input Data Validation Test |  |
|  | Secure Upload and Download Test |  |
|  | Output Data Validation Test |  |
|  | SQL Injection Test |  |
|  | Code Injection Test |  |
|  | XSS, CSRF and ClickJacking Test |  |
|  | Unvalidated Redirects and Forwards |  |
| Secure Data Management | Buffer Overflow Test |  |
|  | Race Condition Test |  |
|  | Denial of Service and Brute Force Attacks Test |  |
|  | Random Number Generation Test |  |
|  | Safe Program Logic Test |  |
|  | Secure Payment Card Data Test |  |
| Secure Monitoring | Secure Log Records Test |  |
| Infrastructure Tests | Web Server Fingerprinting |  |
|  | Web Application Fingerprinting |  |
|  | Robots.txt |  |
|  | Application Server Security Tests |  |
|  | Known Vulnerabilities |  |
| Business Continuity | Application Continuity Test | * |
| Additional Security Tests | General Security Tests |  |
|  | Packaged Software Modifications Test |  |

Table 1- Testing Activities in and out of Scope

According to this scope, the number of test cases which apply to this application is 166. It should be taken into account that some test cases could change to N/A during the security testing because of technical implementation.

* Application continuity test domain is out of scope of the security testing for release 1 due to the fact that according to MTA document [R5] the configuration during the security SAT testing is standalone mode.

## Remarks

- Access control:

As established in the Design Document [R3, R4], authentication of internal users will be delegated to the participating Offices (PO).

Furthermore, the standard should be followed to implement a role-based access control system, providing a pre-defined set of rights to each user depending on their role.

- Application continuity:

Based on the design documents [R3, R4], this standard is considered applicable. The documentation describes a reference solution for High Availability, but as clarified by the Project Manager, Participating Offices are in no obligation to implement High Availability in the manner described by the documentation’s reference model.

- Security Log Records:

For the purposes of security, the following transactions must be logged, in addition to any other transaction that is already logged:

  - Changes on DS application status

  - Modified application data

In addition to the remarks mentioned, it should be taken into account that after the revision of the  assessment by architects and reconfirmed with Pilot Offices as per request of Security Department, the following standards are agreed as out of scope of the project:

- Secure Communication Channels

- Secure Data Storage

- Secure Upload and Download

- Web Service Security

# Security Test Approach

## Detail of the activities to perform

The Quality Control provider will implement different types of Security testing in order to execute EUIPO Security Test Plan (using different tools):

- Static Security Test

A security review of the source code is going to be performed, analysing the code of the application.

- Dynamic Security Test

Dynamic security test is going to be performed both manually and by automated tools.

Manual tests will be performed by the security tester, and then automated tools will be launched in order to find the vulnerabilities of the application. These automated tools include:

Burp Suite and OWASP Zed Attack Proxy (ZAP): they are easy to use integrated transparent proxies and penetration test tools  for finding vulnerabilities in web applications.

WireShark: is a network packet analyser that tries to capture network packets and to display that packet data as detailed as possible.

SoapUI: is a Functional Testing tool for SOA and Web Service Testing.

Skipfish: Is an active web application security reconnaissance tool. It prepares an interactive sitemap for the targeted site by carrying out a recursive crawl and dictionary-based probes.

Dirbuster: Is a multi-threaded java application designed to brute force directories and files names on web/application servers.

ZAP, Burp suite and Skipfish Tools will generate a report with the vulnerabilities found and the possible solution. These vulnerabilities found will be checked manually in order to find real vulnerabilities and false positives.

### Security Tests Scenarios

#### Session Management

Session Token and Cookies Test

These test cases will check how the session token is transmitted to the user and how session cookies are managed.

Single Sign On Integration Test

These test cases will check that SSO mechanisms are correctly implemented.

Sensitive Information on Client PC Test

These test cases will check that sensitive information won’t be stored on session cookie, temporary internet files or cache.

Error Message Information Test

These test cases will check that the error messages of the application, error messages explicitly sent to the user and error pages for default HTTP status codes won’t give system information.

#### Security Access Control

Access Control Test

These test cases will check that access to URLs, admin areas and server locations are restricted to users who require it.

Role Based Access Control Test

These test cases will check access control policies, privileges management and information access restriction.

Database Security Tests

These test cases will check access control policies, privileges management and information access restriction to data bases.

Active X Test

This test case will check that Active X controls are not used on the application.

#### Secure Data Initialization and Release

Data Initialization and Release Test

These test cases will check control of internal processing: validation checks shall be incorporated into applications to detect any corruption of information through processing errors or deliberate acts.

#### Secure Data Validation

Input Data Validation Test

These test cases will check that data input to the application is validated to ensure that this data is correct on all instances.

Output Data Validation Test

These test cases will check that data output of the application is validated to ensure that the processing of stored information is correct and appropriate to the circumstances.

SQL Injection Test

These test cases will check that SQL Injection Attacks are not successful and SQL Key words are not allowed.

Code Injection

These test cases cover the injection in the data input field of malicious codes different that javascript (XSS) and SQL (SQLi).

Cross site Scripting (XSS), Cross Site Request Forgery (CSRF) and ClickJacking Test

These test cases will check that all input and output data are validated in order to prevent XSS attacks. It will check too that XSS attacks are rejected.

Unvalidated Redirects and Forwards

These test cases will check that it is not possible that the web application accepts untrusted input that could cause the web application to redirect the request to a URL contained within untrusted input.

#### Secure Data Management

Buffer Overflow Test

These test cases will check that all input forms have restricted length in order to prevent buffer overflows.

Race Condition Test

These test cases will check that race conditions must be avoided as much as possible, unless the unexpected behaviour of the shared resource has no influence on business logic.

Denial of Service (DoS) and Brute Force Attacks Test

These test cases will check that unnecessary port or protocols are not available, that multiple submits are not allowed and brute force attacks are rejected in order to prevent denial of service.

Safe Program Logic Test

These test cases will check that whenever complex program logic is performed, the program should be able to handle all possible outcomes, and when using multiple case statements, do not omit breaks after each case.

#### Security Monitoring

Security Log Records Test

These test cases will check that upload and download files, access to sensitive data, and all successful and unsuccessful attacks are in logs. These test cases will also check that sensitive information is not recorded in logs and how logs are configured for rotation, compression and storage in order to comply with log4j libraries.

#### Business Continuity

Application Continuity Test

These test cases will check that business continuity is ensured; therefore the applications must be able to run in high availability architectures, and in case of an incident, applications should be portable enough that they can be moved to a different site and continue operations without compromising integrity and with minimal loss of data.

## Entry and Exit Criteria

As stated in the MTA document [R5] the system has been classified by the PM as Critical System; according to the test strategy [R6].  The entry/exit criteria for critical projects of type II categorization are applicable to this project. The exception considered does not affect the security testing.

## Test Environment

Security testing will be carried out in TEST environment.

## Test Data

Test data needed to execute the Test Cases in scope can be summarized as follows:

- Users with different roles

- Access to Logs

- Name of the machines used for the installation

- Information of the application database

# Risks

According to MTA document [R5] the associated risk taking into account the security perspective is as detailed in the following table:

| Test Goal | Description | Probability | Impact | Risk Class | Argumentation |
| --- | --- | --- | --- | --- | --- |
| SP BO Security | Check that the application is compliant with the Security Assessment. | LOW | LOW | LOW | The Risk Class is set to LOW since the improvements are not going to be integrated in the generic Package. Also, they have been already implemented in some National Offices. |

Table 2 – Risk table

# Deliverables and Communication Plan

Documentation generated by Quality Control provider regarding the testing phase of the project can be found at:

... > Q QPRM > Q06 Quality Management > Q0610 Quality Assurance > ITD > e. Quality Check Team > b. Deliverables > FSP Back-Office TM and DS (IS154-alive)

Jira is the tool used to manage all the issues found by the Quality Control provider during testing phase. The project where the issues will be created is Back Office, with project key SPBOTMPO:

https://jira.euipoqaportal.eu/jira/browse/SPBOTMPO

Detailed information on how to use Jira can be found at:

PRMP003I - Current JIRA Workflow and Procedures Definition v1.5.doc

# Acceptance Criteria

Quality Acceptance criteria to apply to SAT testing are defined in the MTA document [R5] as follow:

| Quality Assurance Acceptance Criteria |  |  |  |
| --- | --- | --- | --- |
| Id | Description | Development involvement | Covered by: |
| QA1 | Entry and exit criteria for all test levels have been reached | YES | Entry and Exit criteria section of MTA document. |
| QA2 | Acceptance criteria for automated test cases are fulfilled | YES | Test automation section of MTA document. |
| QA4 | Regression tests defined and executed based on risks analysis | YES | To be covered in Test specification and test execution deliverables. |
| QA6 | Code churn fulfils EUIPO standards | YES | Adherence with Standards. Check that the quality characteristics follow EUIPO standards including the specific documentation requirement |
| QA8 | Automated tests validation and execution is part of SAT |  | Test automation section of MTA document. |

Table 3 – Acceptance criteria

Taking into account the security perspective, the following criteria included in the MTA document [R5] should be accomplished:

| OiS Security Acceptance Criteria |  |  |  |
| --- | --- | --- | --- |
| Id | Description | Development involvement | Covered by: |
| SEC1 | All security requirements indicated in the Security Assessment [R2] must be implemented | YES | Security Testing |
| SEC2 | No security issues detected during the site acceptance tests that have a severity higher than “Minor”. | YES | Exit Criteria for SAT |
| SEC3 | For any security issue higher than “Minor”, an explicit acceptance by the Project Owner of the associated risk would be necessary before allowing to go into production | YES | Exit Criteria for SAT |

Table 4 – Acceptance criteria security perspective