Integration Analysis for SI SP BO for Patents and SPC

Version 0.6 – 28/09/2022

| Status | APROOVED |  | 28/09/2022 |  |
| --- | --- | --- | --- | --- |
| Authors | MP | Matjaž Praprotnik | SIPO | Project Manager |
| Contributors |  |  |  |  |

| Version | Date | Revision | Revised By |
| --- | --- | --- | --- |
| 0.1 | 30/05/2022 | First Draft | MP |
| 0.2 | 15/06/2022 | Structure of analysis document defined | MP |
| 0.2 | 16/06/2022 | Analysis of integrations where no or minor changes are required in existing integrations | MP |
| 0.3 | 20/06/2022 | Analysis of integrations where major changes are required in existing integrations | MP |
| 0.4 | 21/06/2022 | Completing Analysis of integrations where major changes are required in existing integrations | MP |
| 0.5 | 16/08/2022 | Added EBD DATA integration (draft) | MP |
| 0.6 | 28/09/2022 | Completed analysis | MP |

Table of contents

1.	INTRODUCTION	4

2.	ANALYSIS OF INTEGRATIONS WHERE NO OR MINOR CHANGES ARE REQUIRED IN EXISTING INTEGRATIONS	6

2.1	PERSONS INTEGRATIONS	6

2.2	FEES INTEGRATIONS	8

2.3	AUTHENTICATION SERVICE LDAP	9

2.4	DIGITAL SIGNATURES AND PDF STAMPING	9

2.5	BO INTEGRATION WITH MONITORING TOOL	10

2.6	SMTP INTEGRATION	10

2.7	PDF SERVICE (CERTIFICATE)	10

2.8	GENERAL POWER OF ATTORNEY	10

3.	ANALYSIS OF INTEGRATIONS WHERE MAJOR CHANGES ARE REQUIRED IN EXISTING INTEGRATIONS	12

3.1	CORRESPONDENCE INTEGRATIONS	12

3.2	BO INTEGRATION WITH STATISTICAL/REPORTING SYSTEM	13

3.3	PUBLICATION INTEGRATION	13

3.4	BO INTEGRATION WITH IMPLEMENTATION OF SIPO INFORMATION DATABASE	14

3.5	INTEGRATION WITH THE SIPO IMPLEMENTATION OF  PATENT SERVICES	15

4.	ANALYSIS OF INTEGRATIONS NOT INCLUDED IN PROVIDED CONTRACTS	16

4.1	INTEGRATION WITH THE SIPO IMPLEMENTATION OF SLOVENIAN PATENT DOCUMENTS	16

4.2	SISPBO INTEGRATION WITH EBD DATA	16

4.3	SISPBO INTEGRATION WITH INPADOC	18

4.4	SISPBO INTEGRATION WITH POSTGRANT PROCEDURE	18

5.	ANALYSIS OF INTEGRATION NOT LISTED IN SETUP COST	20

5.1	ALFRESCO	20

5.2	MS SQL	20

5.3	MS Word	20

# INTRODUCTION

This document contains analysis done by SIPO for SI SP BO project integrations. For patents and SPC

In first version of setup cost, SIPO exposed 17 specific integrations essential for SI SP BO. Integrations list is in Table 1 - specific integration list.

| Item | Integration | Required? |
| --- | --- | --- |
| 1 | Fee management System | Yes |
| 2 | Persons | Yes |
| 3 | General power of attorney register | Yes |
| 4 | Digital signatures and PDF stamping | Yes |
| 5 | Correspondence System | Yes |
| 6 | Authentication service LDAP | Yes |
| 7 | SMTP integration | Yes |
| 8 | PDF service (certificates) | Yes |
| 9 | Publications integration | Yes |
| 10 | Integration with the SIPO implementation of patent services | Yes |
| 11 | Integration with the SIPO implementation of Slovenian Patent Documents | Yes |
| 12 | SISPBO Integration with EBD data | Yes |
| 13 | SISPBO integration with INPADOC | Yes |
| 14 | SISPBO integration with Postgrant procedure | Yes |
| 15 | BO integration with implementation of SIPO information database | Yes |
| 16 | BO integration with statistical/reporting system | Yes |
| 17 | BO integration with monitoring tool | Yes |

Table 1 - specific integration list

Descriptions of each integrations is in Table 2 - descriptions of specific integrations

| Item | Integration | Description |
| --- | --- | --- |
| 1 | Fee management System | SIPO Fee management system is one point for entry of all payments (debits and credits - double entry bookkeeping is used). Most of the payments (80%) are from deposit accounts, some are from online filling, cash payments, and rest is based on payments on SIPO account. SP BO should provide services for SIPO applications to access fees (get) and set fees (put). |
| 2 | Persons | SIPO has functional IP Representative register and external correspondence person database. SP BO should provide support for creating and updating persons either from external correspondence system or from external representative repository. |
| 3 | General power of attorney register | Integration with external general power of attorney register (each representative must sent power of attorney, it can be specific for applications or general for IP user). |
| 4 | Digital signatures and PDF stamping | Digital signature should be implemented for signing documents (similar as in EE - unless this functionality will be implemented in DMS), decisions/actions by users (if necessary) and checking signed documents/XML/decisions/actions. |
| 5 | Correspondence System | SIPO has fully functional correspondence system (CS) for incoming and outgoing mail. SP BO should be integrated with this system in similar way as Fee management system (get, put). |
| 6 | Authentication service LDAP | User authentication and authorization should be done via Active Directory - AD (users, groups). Additional data about users (title, initials,) will also be provided by AD. |
| 7 | SMTP integration | Integration with existing mail server (Exchange) for notifications (users, system...). |
| 8 | PDF service (certificates) | Creating certificates in PDF form. |
| 9 | Publications integration | Integration with existing system for publication system (PS) should provide extraction of data from SP BO according to business rules in predefined format (XML) (get) and access for writing data back to SP BO from PS (put) in similar way as Fee management system and Correspondence system. |
| 10 | Integration with the SIPO implementation of patent services | SISPBO should provide daily extraction of data necessary for patent services either by request or automatically to predefined folder. |
| 11 | Integration with the SIPO implementation of Slovenian Patent Documents | SISPBO should provide monthly extraction of data necessary for Slovenian Patent Documents either by request or automatically to predefined folder. |
| 12 | SISPBO Integration with EBD data | SP BO should provide integration with daily CTM download for seniority (daily download is currently processed and data for seniority is provided to current BO). |
| 13 | SISPBO integration with INPADOC | SISPBO should provide monthly extraction of data necessary for INPADOC either by request or automatically to predefined folder. |
| 14 | SISPBO integration with Postgrant procedure | SISPBO should provide integration with postgrant service, run quarterly for collecting and exchanging data with EPO regarding postgrant procedure |
| 15 | BO integration with implementation of SIPO information database | SP BO should provide daily extraction of data necessary for SIPO information database, either by request or automatically to predefined folder. |
| 16 | BO integration with statistical/reporting system | SP BO should provide access to data for statistical and reporting needs. Data should be accessible and structure fully documented (relational…). This can be done directly in SQL DB. |
| 17 | BO integration with monitoring tool | SP BO should provide information for monitoring via nagwin (windows version of nagios) in similar way as is current online filling. |

Table 2 - descriptions of specific integrations

SIPO already has following list of integrations developed for SISPBO for TM and DS:

| Item | Integration | Required? |
| --- | --- | --- |
| 1 | Fee management System | Yes |
| 2 | IP User Repository | Yes |
| 3 | IP Representatives register | Yes |
| 4 | Digital signatures | Yes |
| 5 | Time Stamps | Yes |
| 6 | Correspondence System | Yes |
| 7 | Numbering system (application number generator) | Yes |
| 8 | Authentication service LDAP | Yes |
| 9 | SMTP integration | Yes |
| 10 | PDF service (certificates) | Yes |
| 11 | Publications integration | Yes |
| 12 | Integration with the SIPO implementation of TMview | Yes |
| 13 | Integration with the SIPO implementation of DSview | Yes |
| 14 | BO Integration with CTM download for seniority data | Yes |
| 15 | BO integration with implementation of SIPO information database | Yes |
| 16 | BO integration with statistical/reporting system | Yes |
| 17 | BO integration with backup tool | Yes |
| 18 | BO integration with monitoring tool | Yes |

Table 3 - integrations for SISPBO for TM and DS

This document contains analysis for each of integrations in Table 1 - specific integration list. It is divided in three parts:

- First part contains integrations where no or minor changes are required in existing integrations for SISPBO;

- Second part contains integrations, where major changes or updates will be required in existing SISPBO integrations;

- Third part contains integrations that will have to be implemented fully. For this integrations, current solution will also be described.

This is not limited just to SISPBO, but also to legacy system that will still be operational after FGL for patents and SPC.

# ANALYSIS OF INTEGRATIONS WHERE NO OR MINOR CHANGES ARE REQUIRED IN EXISTING INTEGRATIONS

## PERSONS INTEGRATIONS

### Current solution for Patents and SPC

SIPO currently stores person data (applicant, owner, recipient of letter, sender of letter)  in same format (name, address, country) in different databases (Figure 6 - current SIPO BO), depending on use. The picture below provides a high-level view of SIPO systems involved in the management of IP Users as part of the application and examination of IP Rights. Systems highlighted in blue represent databases where IP Users details are stored / maintained in some form.

Figure 6 - current SIPO BO

Main integration is for correspondence and representatives.

#### Correspondence

In case SIPO needs to send correspondence, IP user details are copied into the Correspondence DB, which includes a hash table containing details for all IP users that are involved in correspondence with SIPO. In Correspondence database not only recipient of outgoing letters, but also senders of incoming letters are stored.

When SIPO sends outgoing letters, it use this database for person details. When incoming letter is stored, person details are written in this database (or reused, if person already exists).

#### Representatives

All representatives need to register with SIPO before they can act on behalf of applicants and manage IP rights. Their user details are stored in Representative database and unique Representative ID is assigned. Based on this unique identifier the information for each representative is referenced by both FO and BO tools. Only unique ID is stored, together with information about power of attorney in application, no other details about representatives (names, addresses…) are stored.

For outgoing or incoming mail for or from representatives, current details (name, address, country) is stored in correspondence database and id from this database is then used for information about recipient or sender.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Integrations service for person in current SISPBO for TM and DS are described in SIPO Integration Specification for Persons Management, v0.1 – 10/04/2018. Since representatives and Correspondence will remain in legacy system (magggie BO), this will remain as it is.

Regarding changes in legacy system, nothing will change.

## FEES INTEGRATIONS

### Current solution for Patents and SPC

Current BO stores information about fees and payments (double bookkeeping). Information about each fee/payment contains following data:

| Field name | Field type | Description |
| --- | --- | --- |
| Kind | Integer | Kind of record (1 fee, 2 payment) |
| Amount | Decimal | Amount of fee or payment |
| Date | Date | Date of payment or fee |
| Type | Integer/Integer | Type of payment (application, registration, renewals – for each year/decade unique type…) |
| Source | Char | Different characters for source (without notification, error, sufficient despite late date…) |
| PersonId | Integer | ID of person who payed (used only for deposit accounts) |
| Currency | Char | S – tolars, E - euros |

Each Patent or SPC have both records, fees and payments. Fees are mostly created in either batch procedures or as a result of task (usually creating letter or preforming some user task). Payments are entered from external system (record is kept in both system).

External system requires following operations:

- GET: returns all fee and payments data on application;

- INSERT: inserts new payment or fee data in application;

- UPDATE: updates existing fee or payment data in application.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Integrations service for fees in current SISPBO for TM and DS are described in SIPO Integration Specification for Fees Management, v0.1 – 05/04/2018.  Although, there will be some changes regarding fees handling for Patents and SCD, this won’t impact services exposed by SISPBP described in SIPO Integration Specification for Fees Management, v0.1 – 05/04/2018.

Regarding changes in legacy system (FIN_DEP on Maggie and deposit services), following changes are foreseen:

- For payments and fees with codes 3/n (renewals), payment won’t create new N-record, instead it will be transferred to main patent dossier.

- Same will apply for SPC as well.

- In e-deposit account, renewals for Patents and SPC won’t accept Recordals numbers (yyyy16nnnn).

- In FIN_DEP, renewals payments won’t accept Recordals number (for payment from deposit done manually).

For other fee codes, same logic will apply as in current solution. Changes foreseen in existing applications are:

- Redirect payment transfer from current patent and SPC DB to existing service (same as for TM & DS) in FIN_DEP and deposit maint applications.

## AUTHENTICATION SERVICE LDAP

### Current solution for Patents and SPC

Each user (employee) has an account on mainframe with username and security identifiers (same as groups in active directory or similar LDAP system). Those identifiers are used for controlling access to database, allowing performing certain actions etc. Beside user system on mainframe, additional database is provided with unique identification code, position name within the organization, initials and level of access according to law. Key in this table is id, username is used as a way to extract this data and should be unique in this database, however for employees no longer at the office, users are disabled, and username are deleted, only mail address of user responsible for applications of ex-employee is saved.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Current authentication implementation in SISPBO for TM and DS is based on community version of possible authentication provider described in Cooperation Fund Software Package  - Integration Specification for Authentication Management, v1.0 – 16/01/2015. SISPBO is connected to designated LDAP service, where user data and credentials are stored. They also include roles and groups.

Same approach will be used for Patents and SPC with following changes in SISPBO and LDAP:

- New roles will be introduced in BO, namely:

  - SISPBO_Patent_Clerk

  - SISPBO_Patent_Examiner

  - SISPBO_Patent_head_of_department

  - SISPBO_EP_Clerk

  - SISPBO_EP_Examiner

- Same roles will be added to LDAP.

- New groups for WF will be introduced in BO, namely:

  - Patent_SPC_department

  - Patent_examination_department

  - SPC_examination_department

  - EP_validation_department

- Same groups will be added to LDAP

Final definition of groups is subject to final version of WF.

Users currently assigned to roles SISPBO_Supervisor will have same rights on Patent and SPC as on TM and DS (and all related dossiers). Same applies for SISPBO_Clerk, SISPBO_fees, SISPBO_GA_clerk, SISPBO_GA_examiner, SISPBO_GA_head_of_department, SISPBO_LA_Examiner, SISPBO_LA_head_of_department, SISPBO_View and SISPBO_Administrator. Current rights on those roles are either for key in dossiers, adding correspondence data or handling related dossier that result in changes in main dossers.

Similar logic will apply to following groups: APPEALS, CANCELLATIONS, general_affairs_department, legal_department, registration_department, receiving_department and SUPERV (for WF), since most of activities in WF for related dossiers will remain unchanged.

## DIGITAL SIGNATURES AND PDF STAMPING

### Current solution Patents and SPC for Patents and SPC

Currently all letters are printed and signed manually by examiners, so no digital signature is implemented in legacy system. Letters are stamped (date, number,..) during creation.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Currently SIPO uses special component (proXSign) for digitally signing letters. Outgoing letters are converted from odt format to PDF, stamped with date, classification number, letter type and reference just before being digitally signed with proXSign and user’s personal digital certificate (USB token or smart card) and after successful signing send to external correspondence system. Once correspondence system receives letter, it return postal number (see ******) Postal number, date and correspondence number are stored if all steps are successful. . If any of steps above fails, entire process is roll backed. Attachments to letters are not digitally signed.

Same solution is foreseen for patents and SPC dossiers, so no change regarding this integration.

## BO INTEGRATION WITH MONITORING TOOL

SIPO currently use Nagios (NagWin) for monitoring services, disk space and responses (get). For integration with existing system, services, addresses for response (get request) and other parameters essential for system performance should be provided.

Since patents and SPC will run on same server, no changes are foreseen regarding monitoring.

## SMTP INTEGRATION

Integration with existing mail server (Exchange) for notifications (users, system...).

### Current Solution for SPC for Patents and SPC

In current BO (Maggie), mail server is used for notifying users about certain actions that were done during the night (in batch procedures), changes in statuses or delays on applications  assigned to user and for notifying administrators about errors, statuses of batch procedures,….

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Most of information and notification about dossiers is done via Task, so need for mail server integration is low. It is mostly confined to notifications about batch procedures. Same solution as implemented now will be used for Patents and SPC, so no changes are foreseen there.

## PDF SERVICE (CERTIFICATE)

Creating certificates in pdf form.

### Current Solution for SPC for Patents and SPC

In current BO (Maggie) certificates are created in similar way as letters (WP or MS Word). Certificates are usually not stored in correspondence section, unless as an attachment to official reply on request for certificate by customer.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Something similar is also present in SISPBO with letter type certificate. Result is PDF version of letter digitally signed by creator. Although not all features are yet available (history, related dossiers details…) this will be implemented in scope of regular maintenance and can be adjusted for patents and SPC as well. However, analysis required for creating template will have to be performed due to different types of related dossiers.

## GENERAL POWER OF ATTORNEY

Link to general power of attorney site.

### Current Solution for SPC for Patents and SPC

In current BO (Maggie), information about power of attorney are stored together with id of representative and possible number of general power of attorney. Register for general power of attorney is kept on Maggie.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Something similar is also present in SISPBO where each representative on dossier has information about power of attorney. If general power of attorney is referenced, SISPBO creates link with predefined prefix and number of general power of attorney. Same solution will be used for patents and SPC as well.

# ANALYSIS OF INTEGRATIONS WHERE MAJOR CHANGES ARE REQUIRED IN EXISTING INTEGRATIONS

## CORRESPONDENCE INTEGRATIONS

Since legacy Correspondence system, currently integrated with SISPBO via exposed services and with existing BO for patents and SPC, will remain and won’t be migrated to new platform in scope of this project, certain modification will be required.

### Current solution for Patents and SPC

SIPO Correspondence module is used for incoming and outgoing mail (paper, fax, mail – not e-mail server), creating envelopes and delivery notifications, managing delivery and receipts from recipients.

It is currently integrated with existing BO for patents and SPC with following main functionalities:

- Get: gets data about outgoing mail (type, dates, numbers, recipients,…) by application number and correspondence number, gets list of all letters in BO by application number;

- Update: updates correspondence data in BO by application number and correspondence number (updates status and fills additional data – post number, date of receipt);

- Insert: insert new incoming letters by application number;

- GetCorrespondence: service provided by Correspondence module for BO to get data about incoming mail (used for checking if correct mail number was used);

- UpdateCorrepondence: service provided by Correspondence module for BO to update incoming mail data (insert application number and change status).

All outgoing and incoming letters are keyed in manually.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Current solution is integrated with SISPBO via exposed services and has some additional features:

- Central point for printing all outgoing letters

- Automatic key in outgoing letters in correspondence system once signed & sent in SISPBO

Detailed description of services, printing point and correspondence system are available in:

SIPO Specification for correspondence service, v0.1, 30.5.2022SISPBO: Correspondence, user documentation, SISPBO: Correspondence, technical documentation and Cooperation Fund Software Package  - Integration Specification for Correspondence Management, v1.02 – 16/01/2015

All described functionalities will be reused, procedure for keying in incoming mail will be implemented as for TM and DS. For outgoing letters, same approach will be used with one major change described below. For reusing existing integrations, following changes will be required in SIPO correspondence system:

- Adjusting incoming mail for patents and SPC, similar as for TM and DS;

- Adjusting outgoing mail (manually key in and automatic creation of outgoing mail), similar as for TM and DS.

Major change in SIPO correspondence system will be for letters 401. For TM and DS, this is implemented as for all other outgoing letters. For patents this is different, since this types of letters are sent in different format. For implementing this, we have two options:

- Create 401 as normal letter (accompanying letter) and add existing format of 401 as attachment that is created independent, similar as letters 100 and certificate currently used in BO. By implementing in this way, we can reuse existing solution with modifications, since letter 401 will be sent together with attachment once properly formatted. If we choose this approach, then this is minor change in existing integration.

- OR, create 401 same as is now and implement queuing system for transforming to proper format. This simplifies work of examiners, however, dedicated que for waiting has to be implemented in SIPO correspondence system and depending on que implementation, also possible new service in SISPO which will allow updating existing letters.

Final decision is subject to further analysis.

## BO INTEGRATION WITH STATISTICAL/REPORTING SYSTEM

### Current Solution for patents and SPC

SIPO has currently special applications that provides most of reports and statistics required by users. It also provides search for simple queries. This application will be useless for Patents and SPC after migration, therefore something similar should be implemented for SP BO.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

SIPO has implemented reporting module based on ELK stack together with EUIPO (SP BO R4). This is currently used for three types of reports, namely:

- Administrative report (yearly based)

- Business report (yearly based)

- Operational reports (monthly based)

Anything ad-hoc is resolved with queries on DB. SIPO will improve and update this module for TM and DS in future.

Same solution can be used for Patents and SPC as well. Following adaptations and additional implementations will be required:

- Reports containing TM and DS dossier will have to be updated or new reports/dashboards created for patents and SPC;

- Report containing common related dossiers (Recordals, appeals, cancellations) will have to be updated or new reports/dashboards created for patents and SPC

Requirements for all updates or new reports/dashboards will have to be analysed before implementation. Implementation is subject of final version of SISPBO Database for patents and SPC and can be completed after FGL of SISPBO for patents and SPC (stabilization or later). Until then, similar approach as before SP BO R4 has been implemented at SIPO for TM and DS can be used (direct queries on DB by SIPO IT).

## PUBLICATION INTEGRATION

### Current Solution for patents and SPC

SIPO publishes new information once a month in official gazette. In the begging of the month, users send request for publications, provided by current BO (in paper, signed, mainly due to control). Same list is provided for publications system, which extracts data needed from BO and prepares them in XML format for publication in gazette.

Together with list of publication, examiners prepare documents to be published for scanning and publication.

Gazette is the prepared in third party tool with scanned document and extracted data and published on SIPO web page last working day in month.

Once data is published, publications system updates BO database with information about published data (type of publication, subtype, date, reference to correspondence…).

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Current solution for TM and DS in SISPBO consist of following components:

- WF that trigger creation of publication order (not part of integration);

- Service exposed by SISPBO that allows fetching list of pending publications and accompanying data (biblio data in XML format, images of TM and DS), formatting of publication XML provided by SISPBO and updating data in SISPBO – described in GetPublicationWS specifications, version  1.0 Septemeber 2019 and SIPO Integration Specification for Publication Management, v0.1 – 06/04/2018

- Client consuming exposed services and providing material for third party tool and updating SISPBO via exposed service -  described in SIPO Specification for Publication client, V1.0 – 14/04/2020

- Client updating publication order in SISPBO with reference and date (using same exposed service by SISPBO) – described in SIPO Specification for Publication client, V1.0 – 14/04/2020

- Third party tool for creating gazette (not part of integration).

Same approach will be usedd for patents with additional features, namely:

- Publication tab in SISPBO: similar tab as for task, it displays users pending publications with possibility to extract data in CSV format (not part of integration, but part of features of SISPBO – see sFAD for patents and SPC). This feature will be implemented in scope of SISPBO improvements and will be reused for patents and SPC as well.

- Additional service/method for fetching patent documents (currently in paper). This part can be done within client, similar as for fetching images of TM and DS if publication XML contains relevant information

- Additional service/method for uploading publications files back to SISPBO via client

- Additional/updated existing client for uploading publication files back to SISPBO.

Existing solution (service and clients) will have to be adapted for new types of publications.

## BO INTEGRATION WITH IMPLEMENTATION OF SIPO INFORMATION DATABASE

### Description of information database

Information database (SIPO.DB) is public available web application for searching TM, DS, patents and SPC. It is one of the most used SIPO’s applications and therefore essential for users.

### Current Solution for Patents and SPC

Daily (during the night) in batch procedures, SIPO extracts data (cumulative) of all changed records, stores this data in XML file with special structure and transfers this data to application, where changes are added to existing data.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Current solution for TM and DS has similar approach as described in SIPO Integration Specification for TMView, DSView and InfoDB, Version 1.01 – 28/05/2021. It contains following components:

- Exposed application for providing dump of entire TM and DS DB in XML format – described in TMDSViewAndInfoDB specifications, version  1.0, April 2020;

- Client consuming this services, parsing XML and fetching TM and DS images and packing altogether in zip format

- Services and applications, that consumes packed zip and update web application.

All components will have to be adapted/new components for patents and SPC.  More detailed requirements are part of additional analysis and will be available after completion of analysis.

## INTEGRATION WITH THE SIPO IMPLEMENTATION OF  PATENT SERVICES

### Description of patent service

SIPO provides services for EPO Federated register (https://www.epo.org/searching-for-patents/legal/register/documentation/federated-register.html).

### Current Solution for Patents and SPC

Daily (during the night) in batch procedures, SIPO extracts data (cumulative) of all changed records, stores this data in XML file with special structure and transfers this data to application, where changes are added to existing data. This is then source for SIPO’s federated service and also for SIPO informational database.

### Current solution for SISPBO for TM and DS and changes for Patents and SPC

Current solution for TM and DS does not have support for such dedicated service, however, similar approach can be used as for 3.4 BO INTEGRATION WITH IMPLEMENTATION OF SIPO INFORMATION DATABASE. Extraction of data for this service will also cover Federated services’ source.

# ANALYSIS OF INTEGRATIONS NOT INCLUDED IN PROVIDED CONTRACTS

Out of 17 integrations required by SIPO (Table 1 - specific integration list), 8 will require minor or no changes (1, 2, 3, 4, 6, 7, 8, 17), 5 will require major changes (5, 9, 10, 15, 16) and 4 integrations are new and not yet developed by SIPO. This section contains analysis of this 4 integrations.

## INTEGRATION WITH THE SIPO IMPLEMENTATION OF SLOVENIAN PATENT DOCUMENTS

### Description of integration

SIPO will require new service that will provide patent documents files from National patent dossiers and from EP patent dossiers as well. Input for service will be application number of dossier, result will contain Meta data for each patent document, together with link to retrieve actual file.

For national patents (NP) dossiers, this includes following categories:

- Patent description

- Paten figures

- Patent claims

For EP patent dossiers, this includes only Translations of patent claims.

Service can be either SOAP or REST (in case of REST, result is either XML or JSON containing data described above).

Final Integration contract will be provided once service is implemented. Saving files to predefined folders will be done by SIPO client consuming service.

### Current solution

All this files are currently handled manually (in paper) and are scanned and prepared before publications. No IT support from existing BO is provided for this.

### Current solution for TM and DS

Current SISPBO for TM and DS does not have dedicated service like this. However, links to files, namely presentations of TM and DS is provided in daily extraction (see 3.4 BO INTEGRATION WITH IMPLEMENTATION OF SIPO INFORMATION DATABASE= so similar link can be used as link for files in service described above. However, this is new service, since extraction of data for patents does not require links or information about patent documents.

## SISPBO INTEGRATION WITH EBD DATA

### Description of integration

SISPBO should provide integration with external EBD data. This integration includes services exposed by SISPBO and services exposed by SIPO and consumed by SISPBO. Exposed services by SISPBO should provide functionality for updating EP publications section in EP patent dossiers. Consumed service are required for EP patent dossier and SPC dossiers. Description of this features is available in [Slovenia SP Back Office for Patent- Functional Analysis] and [Slovenia SP Back Office for SPC- Functional Analysis] documents.

### Current solution

Current BO and EBD data are currently connected. EBD data is imported on request from EP dossiers. Publications are retrieved from EBD data and are not stored in EP dossiers. Updating of EBD data with application number is done in batch procedure running daily.

### SISPBO exposed service

Service exposed by SISPBO should have two three methods:

- GetEPPublications: returns list and information about all EP publications on dossier. Parameter for calling this service is application number of dossier. Service should return only result from EP dossier, if no EP dossier exist or application number not in right format (yy(yy)3nnnn), then return error. If dossier exist, then return list of all EP publications on that dossier, containing all information according to information model (see also sIM document).

- InsertEPPublication: this method inserts new EP publication on dossier. Similar as get, it should check first if application number in right format and EP dossier exist. If, then insert new EP publication with containing all data as required in sIM. If successful, it should confirm insert by returning new id of inserted EP publication.

- UpdateEPPublication: this method updates existing EP publication in EP dossier. Parameter for calling is application number of dossier and existing publication object (similar as object returned or inserted by previous methods) If successful, return conformation, else error.

### SISPBO consumed service

There are three different external services, consumed by SISPBO.

- GetEBDData: SOAP service exposed by SIPO. Parameter for calling service is EP publication number. Service returns following information:

  - EP or Unitary patent information containing application number, publication number, dates,…;

  - EP publications data;

  - Inventors data;

  - Applicants/owners data;

  - IPC classification data.

If no data exist it returns error. Final integration map will be avaliable later. Information model returned by this service will be aligned with information model regarding inventors, applicants, IPC classification and EBD data in sIM for patents and SPC.

- InsertAppNumber: SOAP service exposed by SIPO. Parameters for calling service are EP publication number and Application number of dossier. It return either true (insert OK) or false (insert fails).

- RemoveAppNumber: SOAP service exposed by SIPO. Parameters for calling service are EP publication number and Application number of dossier. It return either true (insert OK) or false (insert fails).

First service is consumed twice, namely:

- In EP patents dossier in feature: adding EBD data;

- In SPC dossiers in feature: add patent data (if base for SPC is unitary patent, not included in SISPBO as dossier).

Second and third services are consumed only when either adding of EBD data to EP dossier is successful (first service) or when removing EBD data from EP patent dossier (second).

### Current solution for TM and DS

No such dedicated services exist or are used in SISPBO. Only service consumed by SISPBO is correspondence (see 3.1 CORRESPONDENCE INTEGRATIONS), so this should be implemented similar (same architecture).

## SISPBO INTEGRATION WITH INPADOC

### Description of integration

This integration should provide data necessary for INPADOC data exchange. This included changes of legal statuses as well as other changes, like licences, rights in rem, and publications of A, B or T documents. This is provided once monthly or by request (all events after certain date or by application number).

### Current solution

In current Bo for patents and SPC (Maggie), this is done once monthly per request, Service returns cumulative data for all events from certain date on in XML format.

### Integration analysis

Since this is done on monthly base and after publication, same integration as for 3.4 BO INTEGRATION WITH IMPLEMENTATION OF SIPO INFORMATION DATABASE can be used for this integration. This means, that data for INPADOC will be extracted from those files by SIPO and no additional service is needed in SISPBO.

If above won’t be implemented, then format and events described in [Priprava podatkov o dodatnih varstvenih certifikatih za bazo Inpadoc-LS] document will be used. Service will be similar as one described in 3.4 BO INTEGRATION WITH IMPLEMENTATION OF SIPO INFORMATION DATABASE.

## SISPBO INTEGRATION WITH POSTGRANT PROCEDURE

### Description of integration

SISPBO should provide integration with postgrant service, run quarterly for collecting and exchanging data with EPO regarding postgrant procedure. Postgarnt service will run as scheduled task in SIPO external system, however some services will be required on SISPBO site (exposed).

### Current solution

SIPO currently runs this procedure queerly, 4 times per year. Procedure contains dedicated database with information used in reports. It is connected to existing EBD data and to existing EP patent dossier data, however it is not part of current BO, it is external application.

### Integration analysis

Postgrant procedure will continue to run as an external application, developed ana maintained by SIPO. It will be connected to external EBD database, however for collecting data from SISPBO, new exposed service will be required by SIPO.

### SISPBO exposed service

SISPBO exposed service will be called by single parameter – Application Number of EP patent dossier. Service will return following information about EP patent dossier:

- Information about current status, status date, end date, valid until date, and other information described in sIM and sFAD documents in section “Basic information”.

- List of all fees on dossiers, together with payments added to those fees.

If application number is wrong and no EP dossiers exist, then return error. Same control as in 4.2 SISPBO INTEGRATION WITH EBD DATA regarding format of parameter – application number should exist as well.

Exposed service can run either as SOAP or as REST (in case of REST, result can be either in XML or JSON format).

# ANALYSIS OF INTEGRATION NOT LISTED IN SETUP COST

Some integrations were not specify listed in list of integrations, but have been mentioned as requirements or identified via integration analysis. Three are listed here, namely integration with MS SQL database server, Alfresco document repository and integration with MS Word editor.

## ALFRESCO

SIPO has chosen Alfresco (Alfresco Content Service) for document repository as for TM and DS. Reasons are legal (Alfresco is certified as suitable solution for document repository in SI) and due to synergies with other systems, namely future document management system.

Alfresco will be installed as standalone server (outside of wildfly), it is same instance as for TM and DS.

## MS SQL

SIPO uses MS SQL 2012 as their main RDMS Database for patents and SPC should be the same as for TM and DS.

## MS Word

SIPO uses MS Windows as there operating system on workstation. One of tools widely used is MS Word editor. All outgoing letters should be editable with this editor, with exceptions of certificates and similar, which are created as PDF and digitally signed by user after creation.