Communication Management Strategy for SISPBO for Patents and SPC

Version 0.2 – 25/03/2022

| Status | DRAFT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Approved by owner | SISPBO Project Board |  |  |  |  |
| Authors | MP | Matjaž Praprotnik | SIPO | SISPBO Project Manager |  |
| Contributors | MA | Marko Aškerc | SIPO | Head of Project Management Office |  |

| Version | Date | Revision | Revised By |
| --- | --- | --- | --- |
| 0.1 | 24/03/2022 | First Draft | MP |
| 0.2 | 25/03/2022 | Reviewed draft, updated roles | MA, MP |

Contents

1.	Introduction	3

1.1	Purpose	3

1.2	Objectives	3

1.3	Scope	3

2.	Stakeholder Analysis	3

3.	Project Communication Plan	5

3.1	Tools and Techniques	5

3.2	Records	5

3.3	Reporting and Timing of Communication Activities	6

4.	Good Practice	9

# Introduction

## Purpose

A Communication Management Strategy contains a description of the means and frequency of communication to parties, both internal and external stakeholders of the project.

## Objectives

The objective of this Communication Management Strategy is to provide an agreed and clearly understood method of communication throughout the project, which gives consistency of communications where practical across all interested parties.

## Scope

The scope is restricted to communication in SISPBO Project.

  - Responsibility for this document

The responsibility for the creation, maintenance and periodic reviews and updates of this Communication Management Strategy is held by the SIPO Project Manager. If necessary, it can be reviewed on a monthly basis and approved by the Project Board.

# Stakeholder Analysis

The following groups have been identified as interested parties in the SISPBO Project:

| Interested party | Description | Current Relationship | Desired Relationship | Interfaces | Key Messages |
| --- | --- | --- | --- | --- | --- |
| SIPO Management | SIPO Director and Heads of Departments (for details see http://www.uil-sipo.si/sipo/office/about-us/organisation/) | Some members of the project board are also members of SIPO Management. | Resolves issues that cannot be resolved by the project board. | Meetings (regular SIPO management meetings and special meetings requested by Project Board), email, Confluence. Zoom | Status on project progress. Status on project risks and issues. Impacts of a project and future new BO system on SIPO operations. |
| SIPO Project Management Office | Responsible for monitoring the project progress, risks, issues | Oversees project progress, risks and issues. | Oversees project progress, risks and issues and updates project portfolio dashboard | Meetings with SIPO Project manager, written reports (email) | Status on project progress, pending risks and issues. |
| SISPBO Project Board | For detail description see SISPBO Patents and SPC SCD, Chapter 9 – Project organisation | Oversees project progress and risks, approves strategies, project plan and other key project documents and makes decisions. | Facilitate active communications between project team and SIPO management. Reporting to SIPO Management. | Meetings, email, SIPO JIRA, Confluence, Zoom | Status on project progress. Status on project risks and issues. Elaborated proposals for decisions and change requests exceeding tolerances. |
| SIPO Project Manager | For detail description see SISPBO Patents and SPC SCD, Chapter 9 – Project organisation | Ensures that the project output is fit for use and fit for purpose. Manage the project and project risks . Approves SIPO BO team resources and jointly organized events (like kick-off, onsite workshops etc.) | Reports to Project Board and SIPO Project management Office. Oversees the implementation. Organize, motivate and control project resources to implement project execution plan. Work with stakeholders as needed. Offers project support. Approves deliverables that are provided by SIPO resources contributing on SISPBO implementation project. | Meetings, SIPO JIRA, Confluence, email, GIT, Zoom | Decisions from Project Board. Inputs from other stakeholders (where applicable) on progress of tasks and proposed change requests. Feedback on user satisfaction. |
| SIPO Project Team | For detail description see SISPBO Patents And SPC SCD, Chapter 9 – Project organisation | Do tasks in accordance with received instructions, report to project manager, log work on tasks in SIPO Jira. | Do tasks as defined by project plan and coordinated by project manager | SIPO JIRA, Meetings, email, Confluence, working folder, Zoom | Clear assignments, instructions and expectation from SIPO Project Manager. |
| All SIPO Employees |  | Participate in given SISPBO presentations (e.g. as a part of Workshops). Provide requirements. Involved in testing. | Follow progress on project, Participate in trainings and final UAT | Information dissemination through Confluence, Meetings with employees, Zoom | Follow progress on project, welcome to give constructive suggestions and comments. |
| External provider Executive | Responsible for contract between SIPO and external provider, represents external provider See SISPBO Patents And SPC SCD, Chapter 9 – Project organisation | Confirms handover documents from SIPO, represents external provider | Resolves issue together with SIPO Management and Senior Suppliers, that cannot be resolved by project managers of both teams | Meetings, email, , Zoom | Status on project progress. Status on project risks and issues. |
| External provider project Team | For detail description see SISPBO Patents And SPC SCD, Chapter 9 – Project organisation | N/A | Implement SI SP BO Application according to project plan and tender. Collaborate with SIPO experts. Report to SIPO Project Manager. Log work on tasks in Common Jira. | Meetings, Common JIRA, SIPO JIRA, EUIPO GIT, email, direct communications, Zoom, Skype | Clear requirement and due dates for implementation. |

Table 1 – Stakeholder Analysis

# Project Communication Plan

## Tools and Techniques

In order to optimize communication with the project stakeholders, different means of communication will be used for each step in the communication process:

- meetings;

- email;

- Confluence;

- JIRA (SIPO);

- GIT;

- VICOs (Zoom, Teams);

- Skype;

- direct communication.

## Records

The following types of communication records will be maintained:

- Status brief reports for SIPO Management (ad hoc, in Slovene language)

- Status on project progress, risks and issues for Project management Office (monthly, in Slovene language)

- Risk and Issue Log

- Project documentation and presentations;

- Functional documentation

- Technical documentation

- Test scenarios and test plan

- User guidelines

- JIRA tasks;

- GIT commit messages;

- Meeting notes and agendas;

- Change requests records and change request reports;

- Recorded Zoom meetings;

- Bills from external provider.

Reports, briefs, project documentation, presentations, and meeting notes will be stored in SIPO Confluence Project Space (latest version only), SIPO S disk, SIPO GIT. GIT commit messages will be stored in GIT repository. JIRA tasks will be stored in special JIRA project. Risk records will be stored in Risk register in SIPO JIRA. Risk reports will be part of regular report unless High or Extreme priority, in that case special reports will also be stored in Confluence as project documentation. Change request will be stored in SIPO JIRA as Change request Issues as described in Configuration Management Strategy document. Change reports for implemented changes will also be stored in Confluence as project documentation. If tool provided by external provider for sharing documentation (Alfresco Share or similar) is issued, documentation intended for external provider can be stored and exchange there as well.

For confirmation of functional documentation, handover notes, bills from external provider, test reports and final report, SIPO GC could also be used (or will be used at least for bills from external provider).

## Reporting and Timing of Communication Activities

Below is defined how communication to different stakeholder groups will be executed. Each section represents communication to specific stakeholder. “Information required” field describes required information by stakeholder, “information provider” describes role providing required information, “frequency” describes frequency of providing information and “method of communication” describes communication channels.

- Communication to SIPO Management

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Issues that cannot be resolved by project board. | SISPBO Project Board | As required | Email, Meetings |
| Financial reports | SISPBO Project Board | Yearly | Email |
| Interdependency issues | SISPBO Project Board, Project Manager | As required | Meetings |
| Status brief | SISPBO Project Board | Monthly | Meetings |
| Presentations | Project Manager | When requested |  |

- Communication to SISPBO Project Board

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Regular reports (highlights, key achievements, milestones) | SIPO Project Manager | Monthly | Email, Meetings, SIPO JIRA, Confluence |
| Risks and issues reports | SIPO Project Manager | As required | Email, Meetings, SIPO JIRA, |
| Status brief | SIPO Project Manager | Monthly | Email, Meetings, Confluence |
| Meeting notes | SIPO Project Manager | Per meeting | Email, Confluence |
| Meeting Agendas | SIPO Project Manager | Per meeting | Email |
| Change request reports, proposals, solutions | SIPO Project Manager | As required | Email, Meetings, SIPO JIRA |

- Communication to SIPO Project management Office

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Progress, risk and issues Reports | SIPO Project manager | monthly, as required | Email, meetings |

- Communication to SIPO Project Manager

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Progress Reports | SIPO Project Team Members, SIPO External Project Team Lead | Weekly, as Required | Email, Meetings, SIPO JIRA, Common JIRA, Zoom, Skype |
| Meeting Notes of Team Meetings | SIPO Project Team Members, SIPO External Project Team Lead | Weekly, as Required | Email, Meetings, Zoom |
| Risks and Issues | Project Team Members SIPO External project Team Leads | Ad hoc on discovery | Email, SIPO JIRA, |
| Highlight Reports | SIPO Project Team Leads, SIPO External Project Team Lead, Deployed Project Manager | Every 14 days | Email, SIPO JIRA, Meetings, VICOs |
| Change Requests | SIPO Project Team Members, SIPO External Project Team Lead, Deployed Project Manager | As Required | Email, SIPO JIRA, Meetings, Zoom |

- Communication to SIPO Project Team

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Requirements, Task | SIPO Project Manager, SIPO Project Team Leads | As required | SIPO JIRA, Email, Meetings, Zoom |
| Highlight Reports | SIPO Project Manager | Every 14 days | Email, Meetings, Zoom |
| Team Meetings | SIPO Project Manager | Weekly, As required | Email, Meetings, Zoom |
| Risk | SIPO Project Manager | Ad hoc on discovery | Email, SIPO JIRA, Meetings, Zoom |
| Change request solutions and implementations | SIPO Project Manager | As required | SIPO JIRA, Email, Meetings, Zoom |

- Communication to SIPO External Project Team

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Requirements, Tasks | SIPO Project Manager/Senior supplier | At start stage, update stage, As Required | Email, Meetings, Common JIRA, SIPO JIRA, VICOs, Skype |
| Technical Documentation | SIPO Project Manager, SIPO Senior supplier | At start stage, update stage, As Required | Email, Meetings, , VICOs, Skype |
| Issues, Risks | SIPO Project Manager | As Required | Email, Meetings, SIPO JIRA, , VICOs, Skype |
| Feedback on delivered code | SIPO Project Manager, SIPO Senior supplier | Weekly | Email, SIPO JIRA, Skype |
| Change Requests | SIPO Project Manager, SIPO Senior supplier, | As required | Email, Meetings, SIPO JIRA, Skype, Zoom |

- Communication to future Users of SISPBO system

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Status brief | SIPO Project Manager | Monthly | Meetings, Confluence, Zoom |
| SISPBO Presentations | SIPO Project manager, SIPO Key Business Users | As Required | Meetings, Workshops, Zoom |
| SISPBO Guidelines | SIPO Key Business Users | In the scope of Trainings, As Required | Training, Confluence, Zoom |
| SISPBO Training | SIPO Key Business Users | Before pre-UAT/ UAT/FGL, As Required | Workshops, Zoom |

- Communication to All SIPO Employees

| Information Required | Information Provider | Frequency of Communication | Method of Communication |
| --- | --- | --- | --- |
| Status brief | SIPO Project Manager | As Required | Meetings, Confluence, Zoom |
| Project Documentation | SIPO Project manager | Monthly | Confluence |
| SISPBO Presentations | SIPO Project manager, SIPO Key Business Users | As Required | Meetings, Workshops, Zoom |

# Good Practice

- All SIPO side stakeholders have been identified and consulted for their communication requirements. - There is agreement from all SIPO side stakeholders about the content, frequency and method of communication. - PRINCE2 methodology for communication has been considered - The time, effort and resources required to carry out the identified communications have been allowed - The formality and frequency of communication is reasonable for the project’s importance and complexity.