Configuration Management Strategy for SISPBO for patents and SPC Project

Version 0.1 – 24/03/2022

| Status | DRAFT |  |  |  |
| --- | --- | --- | --- | --- |
| Approved by owner | SISPBO Project Board |  | SIPO |  |
| Authors | MP | Matjaž Praprotnik | SIPO | SI SP BO Project Manager |
| Contributors |  |  |  |  |

| Version | Date | Revision | Revised By |
| --- | --- | --- | --- |
| 0.1 | 24/03/2022 | First Draft | MP |

Table of contents

1.	Introduction	3

1.1	Purpose	3

1.2	Objectives	3

1.3	Scope	3

1.4	Responsibility of this document	3

1.5	Intended audience of this document	4

2.	Configuration Management Procedure	4

2.1	Configuration Management Plan	4

2.2	Configuration Identification	6

2.3	Configuration Control	6

2.4	Configuration Status Accounting	6

2.5	Release Management and Delivery	7

3.	Issue and Change Management Procedure	7

3.1	Issue and Change Request Process Flow	7

3.2	Dealing with Project Issues	8

3.3	Issue Form and Issue Management Log	8

3.4	Evaluating and Authorizing Project Issues	8

4.	Tools and techniques	9

5.	Records	9

6.	Reporting	10

7.	Timings	11

8.	Roles and Responsibilities	11

9.	Scales for Priority and Severity	12

10.	References	12

Appendix A – Issue/Change Request/Off-Specification Form	14

Appendix B – Issue/Change Request/Off-Specification Data	15

Appendix C – Configuration Item Register Form	16

Appendix D – Product Status Account Form	17

# Introduction

The SIPO considers configuration management as a key mechanism in order to ensure that:

- Code and integration which is/will be provided by the developers is built in a consistent and functionally adequate release candidate/package according to the SIPO specific functional requirements.

- Each release candidate/package is accompanied with release notes before ready for testing and deployment.

Changes may occur during the project, hence change management is part if this Configuration Management Strategy [CnMS].

## Purpose

The purpose of the CnMS is to define how and by whom the project’s deliverables will be versioned, controlled and protected for ensuring the successful achieving of the project’s outputs, as stated in the Setup Cost Document [SCD].

In order to have issues and changes under the control, change management ensures documenting and tracking all necessary information that is required to effectively manage project change from project inception to delivery.

## Objectives

The objectives of the CnMS are to establish the configuration management procedure, issue and change control procedure, tools and techniques, to establish guidelines on the records, reporting, timing, roles and responsibilities, and scales for priority and severity with regards to configuration management activities.

## Scope

The scope of this CnMS is restricted to the SISPBO for Patents and SPC Project (hereafter “the project”) and can be categorised in three main groups:

- Project documentation.

- SISPBO Code (Package and Integration).

- Change Request.

The required configuration management standards and techniques for each of the three groups are described in this document.

The configuration management approach described in this document is used in SI SP BO project by SIPO and all External Providers involved in the project.

The modifications done to SIPO legacy systems as consequence of the project are out of scope of this document.

## Responsibility of this document

The responsibility for the creation, maintenance and keeping this CnMS up-to-date and fit-for-purpose is held by SIPO Project Manager (hereafter “the Project Manager”). If necessary, it can be reviewed on an ad-hoc basis as required, and no more than once per month.

Any changes to this CnMS shall be approved by the Project Board at SIPO. All changes should be communicated to all interested parties as stated in the Communication Management Strategy [CMS].

## Intended audience of this document

- SISPBO project team members.

- Members of the SISPBO Project Board.

- All External Providers involved in the project.

# Configuration Management Procedure

The Configuration Management Procedure defines the activities to be performed in order to apply administrative and technical procedures throughout the life cycle of the project deliverables: planning, identification, control, status accounting and verification and audit.

## Configuration Management Plan

The configuration management plan describes the configuration management activities, procedures and schedule for performing these activities and the roles responsible for performing these activities.

### Versioning

Subject of versioning are the following areas:

- Project documentation – Each project document includes version number, date of the last update and status either in the name of the document or on the first page/tab of the document. Where possible document should also contain owner, authors, contributors and version history.

- SISPBO Code (Package and Integration) – All code will be stored in Git Repository; the main remote is SIPO Git Repository, external provider will have a clone of the main remote. Versioning of changes in Git is done by including reference to Jira tasks for each commit, versioning of Release Candidates [RC] and production version of SISPBO are done by Git Masters with Git tags.

### Branching

Subject of branching is all SISPBO Code (Patents & SPC Package, Integration). For branching of SISPBO code, similar structure of rules is applied as displayed in Figure 1.

Figure 1: SIPO Code Repository - Branches

Note: In SISPBO, feature branches are considered as developer branches. Fixes branches so far are not used in SISPBO, since they are related to maintenance of the system after go-live. In production branch will be a stable version for production.

The following structure applies for SIPO remote:

- One protected branches:

- master: current stable version, only code for production should be committed to master branch by SIPO Git Master.

- Development work on feature branches:

- One branch per sprint/feature (each sprint/feature has task/sprint in SIPO JIRA) – PatentsSPC/develop/sprint*(feature*);

- Patents ans SPC master: main branch for development, after sprint/feature is tested, it should be merged to this branch (patentsSPC/master);

- PatentsSPC/releases/SIBO-X.Y.Z-RCn: release candidates for QA and SAT, final preparations for a stable release (branch in SIPO Git Repository, managed by SIPO Git Master).

### Merging

Subject of merging is all SISPBO Code (Patents and SPC Package, Integration). For merging of SISPBO code, similar rules are applied as displayed in Figure 1.

Each team of developers push changes to its own designated feature branches. For commits from feature branches which are subject of merge, pull request from feature branch to master branch for Patents and SPC (hereafter PatentsSPC master) is used. Project Lead/QA/IT Architect (roles to be defined) reviews the request according to QMS before merging to PatentsSPC master.

From PatentsSPC master branch either the latest version of code or version for a release candidate is merged to release branch and tagged with a suitable tag by SIPO.

Release candidate is tested according to QMS by SIPO QA.

Merging on master branch is executed by SIPO Git Master for production (FGL) only.

### Building and deployment release candidate/production version

Successfully tested release candidate is built and deployed to SIPO test environment for User Acceptance Testing.

Deployment is executed by SIPO IT (technical lead) and SIPO external developers.

## Configuration Identification

The configuration identification consists of following tasks: establishing a scheme for the identification of deliverable items and their versions to be controlled for the project.

For each deliverable, the following needs to be identified:

- Documentation that establishes the baseline.

- Version references.

- Other identification details.

## Configuration Control

Configuration control activity consists of the following task:

- Identification and recording of the initial requests or Change Requests.

- Analysis and evaluation of the changes.

- Approval or disapproval of the initial or change request.

- Implementation, verification and release of the initial or modified deliverable.

## Configuration Status Accounting

Configuration status accounting consists of the following tasks:

- Management records and status reports that show the status and history of controlled versions of the deliverable.

- Configuration Evaluation, determining and ensuring the functional completeness of the project deliverables against their requirements.

## Release Management and Delivery

Release management and delivery is activity that consists in formal controlling the release and delivery of the project deliverables.

The documentation that contains safety or security critical functions (password, security settings, etc.) shall be handled, stored, packaged, and delivered in accordance with the policies of SIPO.

# Issue and Change Management Procedure

Issue and Change Management procedure establishes an orderly and effective procedure for tracking the submission, coordination, review, evaluation, categorization, and approval for release of all identified off-specifications, changes and concerns/problems to the project’s baselines.

## Issue and Change Request Process Flow

There are five steps to Change Management: Capture, Examine, Propose, Decide and Implement (see Figure 2 - Change Control Procedure).

- Capture: Create an issue in JIRA (Add to) and determine severity, priority and type of issue/change request (see Appendix B – Issue/Change Request/Off-Specification Data).

- Examine: Assess the impact of the issue on the project objectives (timescale, cost, quality, scope, benefits, and risk) and check severity and priority.

- Propose: Propose actions to take - so identify the options, evaluate and recommend;

- Decide: Decide whether to approve, reject, defer or escalate the recommended solution.

- Implement: Put the recommended solution in action (taking corrective action) and update records and plans.

Figure 2 - Change Control Procedure

This process will be activated once requirements are validated.

## Dealing with Project Issues

- Change requests to SIPO development provider: Change Request form is filled in (see Appendix A – Issue/Change Request/Off-Specification Form). Issue Report is prepared detailing the change request. The Change Authority decides on the change. Result of the decision will be included either in the requirement documentation (approved) or in the requirements backlog (not approved).

- Off-Specification – Off-Specification form is filled in (see Appendix A – Issue/Change Request/Off-Specification Form). Issue Report is prepared detailing the off-specification request. The Change Authority decides on the off-specification.

- Problem/Concern - These are other issues, which can be positive or negative. The Project Manager handle these issues either within the project tolerance or manage by exception.

Figure 3: Dealing with project Issues

## Issue Form and Issue Management Log

- Each Change Request/Off-Specification includes the elements provided by the Change Request/Off-Specification Form in JIRA, as described in Appendix A – Issue/Change Request/Off-Specification Form. Issue management log will be placed in issue register (Risk/Issue Register).

- Each identified Problem/Concern is captured in Risk/Issue register. Every team is free to register in JIRA specific assigned issues for better management.

## Evaluating and Authorizing Project Issues

- Change Requests/Off-specifications created by SIPO team are evaluated by SIPO Project Manager. If Severity of change request is minor or moderate, SIPO Project Manager may authorize change that affects exclusively to SIPO resources, else change is authorized by Project Board.

- Problems/Concerns are evaluated by SIPO Project Manager. The Project Manager handle these issues either within the project tolerance or manage by exception.

# Tools and techniques

The tools described in this section will be used by SIPO and external provdiers to carry out the Configuration Management and Change Management processes defined in this document.

- Attlasian Jira (common, SIPO local) – for managing the following:

- Requests, Issues and Changes.

- Functional completeness of the project deliverables against their requirements.

- Controlling the release and delivery of the project deliverables.

- Microsoft Project – for updating project plan.

- Git – for source code versioning, branching, merging and preparing release candidates/production versions.

# Records

Appendix A – Issue/Change Request/Off-Specification Form shows a model to be used for Issue Register. The following information, described in Appendix B – Issue/Change Request/Off-Specification Data needs to be included in the Issue Register:

- Programme Name;

- Project Name;

- Issue Identifier (Unique reference);

- Issue Type (e.g. Request for Change, Off-specification, Problem, Concern etc.);

- Date Raised (Date when issue originally raised);

- Raised By (Individual/Team who raised the issue);

- Author (Individual/Team who created the issue report);

- Priority (In terms of project’s chosen scale);

- Severity (In terms of project’s chosen scale);

- Status (Current status and date of the last update);

- Closure Date (Date when issue closed);

- Issue Description (A statement describing the issue, its cause and impact).

Appendix C – Configuration Item Register Form shows a model to be used for Configuration Item Register. The following information needs to be included in the Configuration Item Register:

- Programme name;

- Project name;

- Project identifier (Unique reference);

- Item title (As appears in the product breakdown structure);

- Item Identifier 	(A unique reference);

- Item type 	(Component, product, or release);

- Item Attribute 	(As defined by the Configuration Management Strategy);

- Stage 	(Project stage in which the product will be developed);

- Source 	(e.g. in-house or purchased from 3rd party company);

- Owner 	(The person or group who will take ownership of the product when it is accepted and  handed over);

- Producer 	(The person/ team responsible for creating or obtaining the item);

- Date Allocated 	(Date of allocation to the producer);

- Copyholder 	(Who currently has the product);

- Current Version 	(As defined by the Configuration Management Strategy);

- Status 	 (As defined by the Configuration Management Strategy);

- Date of Last Status Change	(Date when last status was changed);

- Product State 	(As defined by the Product Description);

- Location 	(Where the item is stored);

- Variant 	(e.g. Language Variants);

- Users 	(Person or group who will use the item);

- Relationship with other Items;

- Cross-references 	(Issues and risks, documentation that defines requirements, design, build, production, and verification for the item).

# Reporting

Composition and format of the reports that are to be produced, their purpose, timing and chosen recipients are described in SISPBO Communication Management Strategy.

This section of the CnMS describes the composition and format of the reports (Issue Report, Product Status Account) that will be produced during the lifecycle of the project, their purpose, timing and recipients.

As regards the Issue Report, it will be generated from JIRA, providing the same set of information as in Issue form (Appendix A – Issue/Change Request/Off-Specification Form).

As regards the Product Status Account, Product status (For each product within the scope of the report) will include data described in Appendix C – Configuration Item Register Form. Product Status Account report will be generated on explicit request by Project managers at SIPO or EUIPO.

Periodically Product Status Reports will be produced; these reports will contain the following information:

| Report scope | Describing the scope of the report. The product’s attribute can be used to select the subset of products for the report. For example: For the entire project, by stage, by product type, by supplier etc. |
| --- | --- |
| Date produced | The date the report was generated. |

# Timings

At the end of each phase of the project, the formal configuration management activities and issue and change management activities are to be undertaken.

# Roles and Responsibilities

- SIPO Git Master:

  - Managing of protected production branch (stable releases only).

  - Managing of auxiliary releases branch (RCs for QA and SAT, final preparations for a stable release).

- Development providers:

  - Work on feature branches.

  - Provide Product Status Account.

  - SIPO external development provider support SIPO at deployment of SISPBO in SIPO IT infrastructure.

- QA team at SIPO:

  - Reviews the request according to QMS and before merging to master.

  - Report results to Project Manager.

- SIPO Project Manager:

  - Identifies, captures and evaluates change requests/off-specification, together with KBUs.

  - Proposes solution for identified change requests/off-specification, together with EUIPO Project Lead.

  - If Severity of change request is minor or moderate, and implies only SIPO resources, Project Manager may authorize change, else change is authorized by Project Board.

  - Decides on Issues of Minor or Moderate Severity.

  - Requests for approval/advice to Project Board (manage by exception).

  - Implements change requests.

  - Reports change request to Project Board.

  - Versioning of RCs of SI SP BO.

  - Versioning of production version of SI SP BO.

  - Propose production version.

  - Manage Issue Register in SIPO local JIRA.

  - Provides Issue Report (SIPO local JIRA related, change requests, off-specifications).

- SI SP BO Project Board (as defined in SI SP BO Project Brief Document):

  - Decides regarding proposed issues (change requests, off-specifications, problems/concerns).

  - Approves proposed solutions for resolving issues.

- SIPO Project Team

  - Identify need for change.

  - Report identified need for change to project Manager.

Once this document is approved, the Communication Management Strategy document [CMS] should be updated with these roles.

# Scales for Priority and Severity

This part of the CnMS aims to describe the scales system used for prioritising requests for change and off-specifications and for determining what level of management can make decisions on what severity of issue.

In Appendix B – Issue/Change Request/Off-Specification Data are listed the priority and severity scales for configuration, issue and change management matters, which are used in SI SP BO project.

# References

| ID | Name | File |
| --- | --- | --- |
| [SCD] |  |  |
| [CMS] | Communication Management Strategy for SI SP BO (version 0.5 – 1.9.2017) |  |
| [CIR] | Configuration Item register template |  |

# Appendix A – Issue/Change Request/Off-Specification Form

Issue/Change request/Off-specification should be captured in JIRA as JIRA issue of adequate type. Issue contains the following fields:

| Field name | Description |
| --- | --- |
| Programme Name | Name of the programme (not required in EUIPO JIRA) |
| Project | Name of project (in this case SI SP BO) |
| Issue Identifier | Unique reference (JIRA Ticket ID) |
| Issue Type | Type of issue – in this case Issue/Change request/Off-Specification for SIPO JIRA, while bug/task/improvement/new feature/epic/story/change for EUIPO JIRA. |
| Date Raised | Date when issue originally raised |
| Reporter | User who reported issue/change request/off-specification |
| Assignee | User responsible for this issue/change request/off-specification |
| Summary | Summary of change issue/request/off-specification |
| Description | Description of issue/change request/off-specification, , its cause and impact |
| Attachments | File attachments (additional info) |
| Labels | Labels for grouping and searching |
| Linked Issues | How is it linked to other issues (if any) |
| Issue | ID/Name of other issues |
| Due date | Due date for decision |
| Priority of CR | Priority scale of issue/change request/off-specification (see Appendix B – Issue/Change Request/Off-Specification Data) |
| Type of CR | Type of issue/change request/off-specification (see Appendix B – Issue/Change Request/Off-Specification Data) (not required in EUIPO JIRA) |
| Impact/Severity of CR | Severity /Impact of issue/change request/off-specification (see Appendix B – Issue/Change Request/Off-Specification Data) |
| Treatment/Description of solution | Treatment/Description of solution. In EUIPO JIRA, this information will be included in comments. |
| Treatment Plan | Purposed action. In EUIPO JIRA, this information will be included in comments. |
| Sprint | Sprint of project when issue/change request/off-specification is processed. In EUIPO JIRA this field is replaced with “Fix Version/s”. |
| Epic Link | Epic of project when issue/change request/off-specification is processed (not required in EUIPO JIRA) |
| Status | Current status |
| Update date | Date of the last update |
| Closure date | Date when issue closed (not required in EUIPO JIRA) |

Table 1- Issue/Change Request/Off-Specification Form - Description of fields

# Appendix B – Issue/Change Request/Off-Specification Data

| Severity scale | Description |
| --- | --- |
| Minor | Issue/Change Request/Off Specification has minor effect to project objectives. Decision can be done by Project Manager. |
| Moderate (“Major” in case of EUIPO JIRA) | Issue/Change Request/Off Specification has moderate effect on project objectives. Project Manager evaluates effects and solution. If effects are within tolerance and change/off specification does not produce issues that has to be approved by Project board, or issue is within tolerance, decision on issue/change/off specification can be done by Project Manager. |
| Major (“Critical” in case of EUIPO JIRA) | Issue/Change Request/Off Specification has major effect on project objectives. Project Manager evaluates and proposes solution (if possible), decision is done by Project board. |

Table 2- Severity of issue/change request/off-specification

| Priority scale | Description |
| --- | --- |
| Must have (“Critical” in case of EUIPO JIRA) | The change/off-specification is essential for the viability of the project and its absence would affect the project objectives |
| Important (“Critical” in case of EUIPO JIRA) | The change/off-specification is important and its absence would weaken the Business Case; the project would still meet its objectives, however. |
| Moderately important (“Minor” in case of EUIPO JIRA) | The change/off-specification is useful but its absence does not weaken the Business Case. |
| Nice to have (“Minor” in case of EUIPO JIRA) | The change/off-specification is not essential or important, so it can wait. |

Table 3 - Priority of change request/off-specification

| Type of issue/change request/off-specification | Description |
| --- | --- |
| Scope | Issue/Change/Off-specification affecting scope of project. |
| Timescale | Issue/Change/Off-specification affecting timescale of project. |
| Cost | Issue/Change/Off-specification affecting cost of project. |
| Resources | Issue/Change/Off-specification affecting resources |
| Deliverables | Issue/Change/Off-specification affecting deliverables; |
| Processes | Issue/Change/Off-specification affecting process |
| Quality | Issue/Change/Off-specification affecting quality |
| Other | Issue/Change/Off-specification affecting other fields of project, not described above. |

Table 4 - Types of Issue/Change/Off-specification

# Appendix C – Configuration Item Register Form

Each product should be defined and captured in the Configuration Item Register. Configuration Item Records in the Register should contain the following information:

| Field Name | Description |
| --- | --- |
| Programme name | Name of the programme |
| Project name | Name of project (in this case SI SP BO) |
| Project identifier | A unique reference |
| Item title | As appears in the product breakdown structure |
| Item Identifier | A unique reference |
| Item type | Component, product, or release |
| Item Attribute | As defined by the Configuration Management Strategy/Plan. These are used to specify a subset of products when producing a Product Status Account, such as the management stage in which the product is created, the type of product (e.g. hardware/ software), product destination etc. |
| Stage | Project stage in which the product will be developed |
| Source | e.g. in-house or purchased from 3rd party company |
| Owner | The person or group who will take ownership of the product when it is accepted and handed over |
| Producer | The person/ team responsible for creating or obtaining the item |
| Date Allocated | Date of allocation to the producer |
| Copyholder | Who currently has the product |
| Current Version | An alpha-numeric value using the format defined by the Configuration Management Strategy/Plan |
| Status | As defined by the Configuration Management Strategy/Plan. e.g. pending development, in development, in review, approved or handed over |
| Date of Last Status Change | Date when last status was changed |
| Product State | As defined by the Product Description |
| Location | Where the item is stored |
| Variant | e.g. Language Variants |
| Users | Person or group who will use the item |
| Relationship with other Items | Items that would be affected if this item changed or items that, if changed, would affect this item |
| Cross-references | Issues and risks, documentation that defines requirements, design, build, production, and verification for the item |

Table 5 - Configuration Item Register Form – Data description

The template will be completed in Excel to ensure consistency in the information provided for each item [CIR].

# Appendix D – Product Status Account Form

| Field Name | Description |
| --- | --- |
| Product identifier | A unique reference |
| Product title | The description of the product as it appears in the product breakdown structure |
| Current version | An alpha-numeric value using the format defined by the Configuration Management Strategy |
| Status | The current status of this product. |
| Date of status change | Date of last status change of this product. |
| Product state | The current state of the product. |
| Owner | The person or group who will take ownership of the product when it is handed over. |
| Copyholders | Who currently has the product? |
| Location | Where the product is stored. |
| Users | The person or group who will use the product. |
| Producer | The person or team responsible for creating or obtaining the product. |
| Date allocated to producer |  |
| Planed baseline date – product description | Planned date Product Description will be baselined |
| Actual baseline date – product description | Actual date Product Description was baselined |
| Next baseline date – product description | Planned date for the next baseline Product Description |

Table 6 - Product Status Account Form

Fixes branches on picture above is used for fixes in production and are managed similar as current fixes and improvements for SISPBO TM & DS

Image source: http://prince2.wiki/Change#Issue_and_Change_Control_Procedure

Image source: http://prince2.wiki/Change#Dealing_with_Project_Issues