Data Migration Management Strategy for SISPBO Patents and SPC Project

Version 0.1 – 24/03/2022

| Status | DRAFT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Approved by owner | SISPBO Project Board |  |  |  |  |
| Authors | MP | Matjaž Praprotnik | SIPO | Project Manager |  |
| Contributors |  |  |  |  |  |

| Version | Date | Revision | Revised By |
| --- | --- | --- | --- |
| 0.1 | 14/09/2017 | First Draft | MP |

Table of contents

1	Introduction	3

1.1	Purpose	3

1.2	Objectives	3

1.3	Scope	3

1.4	Dependencies	3

1.5	Responsibility for this document	4

1.6	Intended audience of this document	4

2	Definitions of Different Types of Data	4

3	Data Migration Activities	5

4	Data Migration Guiding Principles	6

4.1	Data Migration Approach	6

4.2	Data Migration Testing Cycles	7

4.3	Data Cleansing	7

5	Key Issues & Risks	7

5.1	Issues	8

5.2	Risks	8

6	Tools & Techniques	8

7	Records	9

8	Roles and Responsibilities	9

# Introduction

The scope of this document is to define the data migration strategy in the context of SISPBO Patents and SPC project (hereafter SISPBO project). This document outlines how the SISPBO project intends to manage the data, document, history and workflow migration from the legacy BO system to new BO for patents and SPC – adapted version of SISPBO for TM and DS (hereafter SISPBO).

## Purpose

A Data Migration Strategy [DMS] contains description of the data types, migration activities, and guiding principles to be applied in the migration process from the current SIPO legacy BO and other relevant sources to the SISPBO. It also defines the various responsibilities for achieving the required quality levels, contains identified risks and issues, and describes the tools and techniques to be used in the migration process.

## Objectives

The objective of this DMS is to provide agreed and clearly understood activities, guidelines, techniques and standards to be used by all interested parties involved in the SISPBO Project, in order to obtain the required results from data migration.

It is not an objective of this document to define the quality approach, neither the specific tests nor expected results related to migration process. Those are defined in the Quality Management Strategy and Test Plan respectively.

## Scope

The scope of this DMS is restricted to the SISPBO Project.

## Dependencies

External dependencies: This project is dependent on the results of the SI IP User Repository (IPUR) and implementation of Capture and Store Historical Files at SIPO (CSHF).

Resutls of IPUR are expected before SISPBO FGL, data structure is already available for mapping purposes. Same approach for migration as in SISPBO TM & DS project will be used. This is essential to exploit this opportunity in the migration process. Results are not considered blocking dependency, persons data can be migrated without IPUR with large number of duplicates.

The results from the CSHF project are not considered a blocking dependency. Migration can be done independently of the status of that project.

## Responsibility for this document

The responsibility for the creation, maintenance and periodic reviews and updates of this DMS is held by the SISPBO Project Manager from SIPO (hereafter “the Project Manager. If necessary, it can be reviewed on an ad-hoc basis as required, and no more than once per month. Any changes to the data migration strategy shall be approved by the Project Board at SIPO. All changes should be communicated to all interested parties as stated in the Communication Management Strategy [CMS].

## Intended audience of this document

- SISPBO project team members.

- Members of SISPBO Project Board.

- All other parties involved in data migration as described in Roles and Responsibilities section.

# Definitions of Different Types of Data

In the context of this document, SIPO Legacy BO is defined as those applications that will be replaced by the SISPBO. SIPO integrations are defined as applications that will not be replaced but may be integrated into the SISPBO.

Legacy Data is data currently held in SIPO Legacy BO. Patents & SPC data defined below include also data regarding recordals. There are 5 types of legacy data:

- Master Data: Identified as data about Patents and SPC and data related to Patents & SPC (like persons, payments, changes, published documents, etc.), that will be migrated from SIPO Legacy BO to SISPBO. Special mention needs to be made to persons, since SIPO Legacy BO has two person data bases (one for owners, applicants, etc, and the other one for representatives and courts). Second part is already part of SISPBO for TM & DS, so proper mapping during migration will have to be considered.

- Documents: Information stored in SIPO Legacy BO in form of documents. Those will need to be migrated and linked to the related dossier in SISPBO. SIPO Legacy BO does not have documents to be migrated. It is assumed that the only documents to be uploaded to SISPBO are those loaded as part of CSHF project and published documents (A, A2, T, T2, B…). Results of CSHF are out of the scope of this project and subject to external dependencies. Published document are part of migration.

- Workflows: A number of proceedings will be ongoing when SISPBO goes live. The status of those dossiers will need to be migrated to SISPBO. This could be done either automatically or manually (decision will be mainly based on number of ongoing proceedings). Other considerations will need to be taken into account too, such as service tasks in the workflow (they might create not necessary letters, fees, etc.) and set variables for the coming tasks (correct information would need to be in the related dossier).

- Configuration Data: This is mainly data about user rights and roles in SIPO Legacy BO. This data should be migrated to LDAP system used for SISPBO for TM & DS, since same system will be used for managing users for patents and SPC as well.

- Integration Data: This is data that will be migrated to intermediate applications for integration purposes (like foreign keys, links, etc.).

- Historical Data: This is any other data that is currently in SIPO Legacy BO but will not be migrated to SISPBO or to SIPO integrations (like logs of changes, etc.). This data will only be stored for historical purposes. However, even if dosiers history will not be migrated to SISPBO, at least a history version will need to be created in order to allow the system to properly work.

- Other Data (not subject to migration): This is any data that is currently in SIPO Legacy BO but will be neither migrated nor stored for history purposes. This data will be lost after the existing system is no longer used.

Detailed descriptions of all types of data will be in the Data Migration Plan.

# Data Migration Activities

The complexity of data migration demands a process that ensures the accurate and complete transfer of data into the new system from SIPO Legacy BO systems.  The activities involved in the data migration process are detailed below. These activities must be completed for each type of data described in the previous section:

- Define Data Standards and Quality: Define data standards and quality standards for data migration. Quality criteria will be described by SIPO Project Team in the Test Plan, following the approach defined in the SISPBO project QMS (Quality Management Strategy) document.

- Analysis of legacy data:

  - Define the Data Requirements (Functional): Define which data are required in SISPBO from a functional view for migration.

  - Define the Data Requirements (Technical): Define the structures and types of data required by SISPBO. Define also which data are required in SISPBO from a technical perspective, in order to allow the new system to properly work.

  - Identify the Legacy Data (Functional): Identify the sources of data from functional view. Some data required for business are stored, some are calculated. This activity, along with the definition of functional data requirements, will result in identifying and grouping existing data to data types groups. Furthermore, identified data fields in the legacy BO System will be mapped to fields in SISPBO (from a business point of view).

  - Identify the Legacy Data (Technical): Identify source of data (files, tables...).

- Legacy Data Cleansing: Cleaning legacy data before migration. Although cleansing is out of scope of the project, some activites may need to be done in this sense in order to ensure that imported data allow SISPBO system to properly work.

- Determine the Data Transfer Method: Define methods for data migration and use lessons leardned from SISPBO for TM & DS.

- Extract Legacy Data: Implement data extraction from legacy data and migrate data to staging database (use lessons learned from SISPBO for TM & DS).

- Data Mapping and Transformation: Define mapping of legacy data to SISPBO (use lessons learned from SISPBO for TM & DS).

- Identify Missing Data: Identify missing data required by SISPBO but not available in SIPO Legacy BO (use lessons learned from SISPBO for TM & DS).

- Resolve Missing Data: Resolve values for missing data (use lessons learned from SISPBO for TM & DS).

- Design Automatic Loads: Design load of data from staging database to SISPBO (use lessons learned from SISPBO for TM & DS).

- Develop Automatic Loads: Develop automatic data migration from staging database to SISPBO (use lessons learned from SISPBO for TM & DS).

- Manual Data Entry: Where manual data entry has been chosen as the best method to load the data into SISPBO (i.e. workflow migration), data will be manually entered using the appropriate transaction or manual task.

- Data Loading Instructions: Instructions for the data load need to be written and agreed for all data objects in scope. This includes the order in which data is to be migrated and any dependencies. By default, the order for data migration should be documents, master data, workflows and finally history creation and finally Recordals.

- Trial Data Upload – Running: The process of running trial data loads into the SISPBO system will help ensure data accuracy, the correct load sequence, determine load duration and correct any loading errors. The trial data loads will continue until the load process completes successfully. In order to avoid long waiting times, load must be performed in small and quick chunks until validation tools shows a good general quality of the data.

- Trial Data Upload – Checking: After the trial data load run has completed, the data loaded will be checked for accuracy to ensure it meets the defined requirements. First test will be done by passing SISPBO Business Rule Validator to the migrated data. If quality of data is good enough, data will be checked by business users. Migration test is described in the [QMS]. Similar tool will be used for testing trial data upload as for SISPBO for TM & DS (see also 6 Tools & Techniques)

- Execution Plan for Final Uploads: This plan gives an indication of the feasibility of the final conversion into the production system within the available time frame, and specifies the data sequencing as well as the appropriate time to freeze the legacy system(s), for extracting information for the final uploads.

- Dual Data Maintenance: Dual data maintenance should be avoided, however a contingency plan should be made for this possibility.

- Data Cutover: This is the final Data Migration into the SISPBO.  The cutover period is the time between the shutting down of the old system (and ceasing of all logistic related business activities) and commencement of use of the SISPBO.  During cutover all processing on the legacy system is frozen and the data is extracted.

- Reconcile the Migrated Data: This process checks that the data migrated into SISPBO meets the specified data requirements. This includes, but is not limited to manual data checks, record counts, checking balances, running reconciliation reports, approval of acceptable differences (rounding errors) etc. Quality standards for migrated data are described in the SISPBO project Quality Management Strategy. The specific tests and acceptance criteria are defined in the Test Plan.

- Data Sign-off: After the migrated data has been reconciled and checked, the data loads will be signed-off. The data sign-off will act as a precondition for approving the go-live of the SISPBO application.

# Data Migration Guiding Principles

## Data Migration Approach

SIPO will use a staging database for migration purposes. The staging database (staging DB) will be stored in the existing MS SQL server. Migration of legacy data to staging will be done by SIPO. Data migrated to staging DB includes all but the “Documents” and “Other Data” types. Historical data will remain in staging DB for historical purposes and will not be migrated to SISPBO; the same applies for configuration data regarding the rights of users, which will be migrated to existing active directory.

SIPO will also migrate existing EBD data. Migration and future support for EBD data is in SIPO domain.

## Data Migration Testing Cycles

In order to test and verify the migration process it is proposed that there will be several testing cycles before the final live load:

- Trial Load 1: load of data from SIPO Legacy BO to staging DB

- Trial Load 2: multiple cycles of loading data from staging DB to SISPBO. Every cycle will be tested by using SISPBO Business Rule Validator and by a sanity check. After each cycle, similar tool wil be used as for testing migrated data in SISPBO for TM & DS project. When the quality of data is good enough, testers will check a sub-set of data.

- Configuration load: load of configuration data to LDAP;

- Trial Cutover: a complete rehearsal of the live data migration process will be completed before providing approval for full go live. Following this trial cutover, it may be necessary to complete a final set of cleansing actions for any records which failed during the migration because of data quality issues. Several trial runs may be performed, until the result is satisfactory according to the defined test plan. Each trial run will be tested with similar tool as for testing migrated data in SISPBO for TM & DS project.

- Live Cutover: the execution of all tasks required to prepare SISPBO for the go-live. A large majority of these tasks will be related to data migration.

## Data Cleansing

The activity of Data Cleansing will ensure that SISPBO can properly work with the loaded data (data, files and workflows). Correcting business mistakes in the legacy database is not in scope of this project:

- Data needs to be consistent, standardised and correctly formatted to allow successful migration.

- Data cleansing should, wherever possible, be done when loading the staging database.

- Data needs to be complete, to ensure that all fields which are mandatory are populated.

- In the case of legacy data fields holding information different from what the field was initially intended to be used for, a decision needs to be made whether this data should be excluded (i.e. not migrated), or transferred into a more appropriate field. This decision will take into consideration if the related fields are mandatory/essential for SISPBO for properly working.

See section 1.4, above, regarding possible dependencies that could impact the data cleansing (namely IPUR).

It is the responsibility of the data owner to ensure the data provided for migration into SISPBO (data in staging database) is accurate. (See 8 Roles and Responsibilities)

# Key Issues & Risks

Data migration is essential for SISPBO.  The following issues and risks have been identified during the analysis phase. Full details of issues are in Data Migration Plan and captured in the project risk register.

## Issues

- Creating dossiers other than Patents and SPC (currently cancelations, appeals and recordals data is in Patents/SPC dossier, so issues migh be faced while creating these type of dossiers).

- Migration of history (for reporting purposes – historical report on dossier, history might have to me created).

- Migration of correspondence (currently all letters are stored in Patents/SPC dossiers, so it may be required to split them in different dossiers, like recordals, cancellations, appeals). Lessons learned from SISPBO for TM & DS will be used regarding assigning letters to related dossiers.

- Migration of fees (currently all fees are stored in Patents/SPC dossiers, so it may be required to split them in different dossiers, like Recordals.  Lessons learned from SISPBO for TM & DS will be used regarding assigning letters to related dossiers

- Setting current status of opened dossier (workflow migration).

- Numbering of dossiers other than Patents and SPC (currently cancellations, appelas and recordals data is in Patents and SPC dossier, so issues migh be faced while numbering these type of dossiers). Lessons learned from SISPBO for TM & DS will be used for numbering and existing numbers in SISPBO will be exported fto avoid number duplication.

## Risks

The following specific risks for data migration have been identified:

- Old data not migrated: legacy data remains in legacy system due to unsuccessful migration.

- Uncompleted data migration: not all data migrated to SI SP BO, resulting in lost history of lost data.

- Breaking business rules with migrated data: migrated data breaks business rules (mandatory field, type of fields…).

- In case that some legacy data can not be automatically migrated, some manual migration activity will need to be included in project schedule.

- Based on previous experiences, data migration (data, files and workflows) may take much longer that expected. Contingencies must be defined for schedule and costs. Early validation of assumptions is highly recommended.

- Persons migration may be more complicated than initially estimated due to having different data sources (i.e. management of persons’ ID).

- Maping data from SIPO staging database and SISPBO may be more complicated then initially estimated due to misunderstanding of data in both databases.

- Delays in Qualty control of migrated data due to lack of resources: only two persons at SIPO can perform quality control, so all tasks regarding this have to be carefully planed and have sufficient slack.

# Tools & Techniques

For migration from SIPO Legacy BO to intermediate DB in MS SQL server, following tools will be used:

- For data extraction, application will be developed by SIPO. Base for this will be existing application for extracting used for SISPBO for TM & DS.

- For importing data to MS SQL, MS SQL Server Data Tools (SSDT) will be used.

- For migration from staging database to SISP BO, tools used for SISPBO for TM & DS should be used as base and prepared as part of part of SISPBO project and should contain instructions on how to use them. These tools should be part of SISPBO project deliverables.

- For quality control of migrated data, similar tool as for SISPBO for TM & DS should be used. Implemntation of this tool should be part of SISPBO project and should contain instructions on how to use them. These tools should be part of SISPBO project deliverables

# Records

Issues regarding data migration from SIPO Legacy BO to staging database will be stored in SIPO JIRA.

Issues regarding data migration involving other stakeholders should be recorded in SIPO JIRA and included in data migration reports.

Risks regarding data migration should be recorded in common risk register.

Reports regarding data migration iterations should be part of every migration cycle. Every migration will contain, among other information, indicators related to the migration process.

# Roles and Responsibilities

The successful migration of data into SI SP BO requires a significant input. A complete understanding of legacy systems and SI SP BO data structures is necessary as well as a functional and business understanding of the processes the data is supporting.

- SI SP BO Project Manager from SIPO:

  - Coordinate migration activities among the rest of stakeholders involved in the migration.

  - Overall sign off and acceptance of deliverables

- Data Owner (Technical Lead):

  - Work with SIPO external development provider, SIPO Data migration team and IT SIPO team during analysis phase.

  - Overall responsibility for ensuring “fit for use” for business.

  - Business sign off for: Strategy document, Trial cutover migration, Live migration.

  - Ensuring necessary data cleansing/build takes place.

- SIPO Data Migration team

  - Responsibly for preparing data in legacy systems.

  - Responsibly for planning and developing staging database.

  - Responsible for cleaning and migrating data to staging database.

  - Responsible for running business rule checker and a sanity check before quality assurance team start testing data.

- SIPO external development provider

  - Responsible for planning and developing migration from staging DB (or any other datasource) to SISPBO.

  - Responsible for each iteration of data migration from staging DB to SISPBO.

  - Responsible for final data migration from staging DB to SISPBO.

- SIPO Quality Assurance Team:

  - Responsibly for validating the content of the staging database.

  - Responsibly for validating migrated data in SISPBO.