Quality Management Strategy for SISPBO for patents and SPC

Version 0.1 –22/03/2022

| Status | DRAFT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Approved by owner | SISPBO SIPO Board |  |  |  |  |
| Authors | MP | Matjaž Praprotnik | SIPO |  | SISPBO Project Manager |
| Contributors |  |  |  |  |  |

| Version | Date | Revision | Revised By |
| --- | --- | --- | --- |
| 0.1 | 22/03/2022 | First Draft | MP |

Table of contents

1.	Introduction	3

1.1	Purpose	3

1.2	Objectives	3

1.3	Scope	3

1.4	Responsibility for this document	4

1.5	Intended audience of this document	4

2.	Quality Management Procedure	4

2.1	Quality Controls	5

3.	Tools and Techniques	10

4.	Records	11

5.	Reporting	11

6.	Roles and responsibilities	11

7.	References	12

# Introduction

The SIPO considers quality assurance as a key mechanism in order to ensure that processes and products, related to the project lifecycle, were executed and delivered with the required level of quality.

## Purpose

A Quality Management Strategy [QMS] contains description of the quality techniques and standards to be applied and the approach to be used to ensure that the specified standard of quality is met during the project.  It also defines the various responsibilities for achieving the required quality levels.

## Objectives

The objective of this Quality Management Strategy is to provide agreed and clearly understood techniques and standards for all interested parties involved in the SISPBO patents and SPC Project, in order to obtain the expected quality of all project deliverables. This implies defining the quality controls applicable to the results of the project, as well as defining the quality assurance mechanisms for the applicable practices, processes and, standards, and laws for the project.

## Scope

The scope of this QMS is restricted to the SISPBO patents and SPC Project (hereafter “the SISPBO project”). Quality should apply to all the deliverables of the Project as described in section 7 of SISPBO patents and SPC Setup Cost Document [SCD].

The scope of this QMS can be categorised into two main groups:

- Quality of the delivered documents, which aims to ensure that those tasks associated with the execution of the project are carried out according to the defined methodology and set of standards and within the agreed time frame.

- Quality of the delivered applications, which aims to ensure that all delivered code and resulting products (reports or software modules) correspond to the Quality Expectations as required in the [SCD]. Areas to consider: Code and Functionalities.

The required quality standards and techniques for each of the two groups are described in this document.

In addition to these two main groups, the quality of practice and processes (coding rules, and multi-site development rules) is also within scope of this QMS, but it is only applicable to the new code developed under this project and only when that application of the rules does not imply extra work on other areas of the code

In addition to the deliverables described in the Project Brief, SIPO will also require quality management on data migrated from the legacy back office to the SISPBO system.

The approach described in this document will be used by SIPO and all External Providers involved in the project. All deliverables will be tested according to this quality strategy before SATs, UAT and final acceptance. The quality assurance expectations defined in this document are limited by the availability of budget for the execution of the project. Budget availability can only be confirmed once the test plan is developed. In case of limitations in resources to accomplish the defined objectives, this document shall be amended accordingly.

The modifications done to SIPO legacy systems as consequence of the project are out of scope of this document.

## Responsibility for this document

The responsibility for the creation, maintenance and periodic reviews and updates of this Quality Management Strategy is held by SIPO Project Manager (hereafter “the Project Manager”).  Updates shall be reviewed by SIPO Project Manager. If necessary, it can be reviewed on an ad-hoc basis as required, and no more than once per month. All changes should be communicated to all interested parties as stated in the Communication Management Strategy [CMS].

## Intended audience of this document

- SISPBO project team members.

- Members of the SISPBO Project Board.

- All External Providers involved in the project.

# Quality Management Procedure

The aim of the quality management procedure is to establish quality standards and techniques, practices and processes of the SISPBO Project. The purpose of these techniques is to ensure that the project´s products comply with these quality standards and ensure that the deliverables fulfil SIPO requirements.

At each stage of the project, validation focuses on different issues:

- During the requirements phase, the emphasis is on verifying that the requirements that have been defined meet SIPO needs.

- During the design and development phases, the emphasis is on verifying that the design and software accomplish the requirements that have been defined, while following the defined quality standards.

- During the test and installation phases, the emphasis is on an inspection to verify that the implemented system meets the defined requirements.

Verification requires several types of review, including requirements reviews, design reviews, code walkthroughs, code inspections, and test reviews. SIPO code quality standards and metrics will be used only for the new code developed under the scope of this project [SIPO-CQS]

All stakeholders involved in the project lifecycle and producing deliverables for the project should follow the quality management standards and techniques described in this document. If stakeholders have any additional/different quality management procedures, they should notify the Project Manager and those who are responsible for project quality assurance as described in this document.

The follow up of quality issues will be discussed in the following meetings:

- Joint biweekly project status follow-up meetings.

- If required, in SISPBO Project board meetings.

## Quality Controls

Quality controls should be applied to the production of all documents and applications/code that are delivered during the Project. Controls are general and apply to all products. Any issue regarding a particular delivered product should be documented using the tools described in the Tools and Techniques section of this document.

The results of all performed quality tests should be documented as described in the Records and Reporting sections of this document.

During the project, several types of product will be handed over for validation, for example:

- Documents:

  - Technical documentation: Technical design, Integration contracts and integration map and Launch plan.

  - Business documentation: Global functional analysis documents (FADs), specific functional analysis documents (sFADs), information model (IM), workflows in Lucidchart and Visio, test plans and Test reports.

- Application Development:  New source code (including integrations with legacy systems), workflows in Activiti, configurations and letter templates.

- Migrated data, statuses of dossiers (workflows) and documents (files).

- Translation of application labels, application messages and online help.

- As long as budget and timing allows to keep the original scope, other related solutions such as reporting, automatic testing and continuous deployment solutions.

### Documents

High quality documents are essential for understanding results of projects. The following guidelines should be used when producing documents:

- All documentation should be written in English (to be aligned with documentation from SISPBO TM & DS project, for tender purposes and possible future cooperation with EPO) without typing and spelling errors. If needed, documentation can be translated to Slovenian language, where same criteria should apply.

- All documentation should include the names and roles of authors, contributors and document approvers; a history of changes to each version; the date and status of the current version of the document.

- All referenced documents should be clearly marked and listed in references sections. If those documents are not part of project documentation and are not publicly available, they should be included in documentation or attached as separate files.

- Documentation should be written clearly and should contain all relevant information.

- Source of documentation (editable documents, such as .doc instead of .pdf) should be provided to SIPO if documents are part of the project (not applicable for referenced documents).

Once a document is delivered, Project Managers at SIPO shall provide approval. The document´s creator and contributors present the results of their work to SIPO project managers in a meeting. Intermediate validation in case of big documents is highly recommendable.

Specifically, for the following documents, additional criteria shall be met:

- sFAD and IM: As a minimum, the Key Users, business analysts, senior users shall provide confirmation of validation of the requirements prior to the review by Project Manager. A simple Meeting Minute is enough for this confirmation.

- Workflows: As it is very likely that workflows will evolve during the project, there shall be two validation stages by Key Users, as a minimum; the first at the launch of code adaptations, and the second at an appropriate moment before the User Acceptance Test to fine-tune the implementation. Same approach as sFAD for other aspects.

- Technical Documentation: Technical lead at SIPO, business analysts, as a minimum, shall provide confirmation of validation of the requirements prior to review by Project Manager. A simple Meeting Minute is enough for this confirmation.

### Application/Code

Quality Management control should consider mainly the Code and Functional Areas. In order to ensure proper means for the identification of bugs in the deliveries (i.e. check if a bug was in the base code or generated during the adaptation of the system), current version of SISPBO for TM and DS will be available.

The base version of code should be stored by SIPO to check for previous bugs and errors.

Both SIPO and external providers should use, as far as it is feasible, identical environments for testing (infrastructure, OS, configuration).

Functional Areas should follow the approach outlined here:

- Standard quality process will be evaluated and adopted in a specific meeting among Project Manager and senior user, ensuring a proper balance among expected quality and project speed. For SIPO the recommended standards to apply are the EUIPO standards, the ECS coding guidelines (used for SISPBO TM & DS project) and where possible MJU recommendations and standards – see [DSI-2020].

- Whenever possible and aligned with project schedule constraints, master test agreements and test plans for the specific streams will be produced early enough to make sure that they are available before coding starts.

- For intermediate deliveries of code, development provider will install it in its own environment and will test it, following the instructions of the Launch plan and Test plans that apply to the scope of the delivery. After or in parallel to provider’s validation, Business Analyst (BA) will validate that their expectations are achieved. Once provider and BA have provided acceptance, and subject to timing and resources availability, the intermediate release will be deployed at SIPO integration environment following the specific launch plan, then the Key Business Users (KBUs) are invited to provide their validation. This two-step validation is important, as iterative validation of intermediate code deliveries in the Integration Environment at SIPO is a critical aspect of this quality strategy to identify critical or blocker improvements at an early stage. Proper Business Change Management techniques shall be used to manage KBU expectations and motivation when dealing with intermediate versions of code (these techniques will be defined in the Business Change Management Strategy). Whenever possible, iterative validation will be carried out using real data migrated from the legacy back office, real integrations and real letters.

- For final delivery of code, the Release Candidate is deployed at SIPO (using the method of deployment described in the launch plan). Several pre-User Acceptance Tests of full functionality may be organised (pre-UAT described in test plans), together with data migration tests, letters tests and integrations tests, before the full community of users at the office become involved in the UAT. No further improvements will be accepted into the project scope at this stage; any improvement required at Pre-UAT stage or later will be added to SIPO backlog of future improvements. Full Pre-UAT shall be completed by Key Business Users before launching the UAT, including Data Migration, Letters, Workflows and Integrations.

- New functionalities will be incorporated in the automated functional testing and executed in every delivery, either intermediate or final (if there is any automated functional test developed).

- UAT will be completed by affected users. Ideally all users at SIPO will execute the UAT scenarios defined for their role. As a minimum, every user will participate in part of the scenarios for that role, but they will also be offered the opportunity to execute the whole set. In case that the user refuses to execute the whole set for their role, there will be a clear disclaimer in the response sheet informing that it will be considered that the user accepts the results obtained by other colleagues for the rest of the untested scenarios. Each scenario shall be tested and validated by at least two users.

- SISPBO Project Board will approve deliverables before Go Live.

Code: All software code created for this project should include unit tests, which can be invoked during build. To ensure the quality of the SISPBO project code, the SIPO will use the same metric as used for SISPBO TM & DS project, which is described in the Code Quality Standard document [EUIPO-CQS] and in ECP Development Guidelines [ECP-DG]  and in [SIPO-CQS] (hereafter all documents will be referred as Coding Guidelines - CG), to be reviewed and approved by both project managers. Existing version of SISPBO is partially tested on this metric, therefore warnings and alerts for this part of code are expected. However, all changes and new code should pass this metric without alerts. All development providers will be required to follow (CG). SIPO technical lead will monitor the code produced by SIPO providers, to confirm that the CG are followed.  Control points will be included in the work requests to the development providers.

The quality of changes made to SIPO Legacy Modules for integration with SISPBO will be monitored by SIPO according to their internal rules (available in deployment procedures, in ISO 9001 documentation and in general notes used for development applications at SIPO). Changes to SIPO Legacy Modules should comply with requirements regarding availability and performance for SISPBO.

Merging code: The merging of code needs proper quality assurance actions. A process which determines how the code produced by different providers will be merged should be defined before any development starts in the Configuration Strategy document. See also Tools and Techniques section for code versioning.

Application: The application should also be tested for:

- Functionality: The ability (of the software) to provide the functions which satisfy the stated and implied needs.

- Reliability – The ability (of the software) to maintain its level of performance under stated conditions for a given period. Software should pass stress tests which simulate the maximum concurrent users (at least same as number of users at SIPO) performing tasks for the maximum period of time (at least 8h).

- Efficiency – The ability (of the software) to provide appropriate performance in relation to the amount of resources used under given conditions. Software should pass tests simulating the average number of concurrent users performing average task on predefined resources for SIPO production environment.

- Maintainability – The ability (of the software) to be modified when new specifications arise. Maintainability will be measured by the time and resources required to implement expected and most likely changes in future. This test will only apply to the new code developed during the project (not to the base code), since the scope of the project is to adapt this code to SIPO.

- Portability – The ability (of the software) to be transferred to another environment. Portability will be measured by required changes, time and resources to transfer software to another environment with the same properties (operating systems, technologies, legacy systems with the same interfaces). This kind of test will be done while going through the normal Software Development Life Cycle (integration environment – test environment – production environment).

- Accessibility – The ability (of the software) to provide equal access to anyone, including people with some kind of disability. Currently only possibility for enlargement of views will be assessed (by using the zoom-in functionality provided by the browser).

- Security –The ability (of the software) to protect users from hostile acts resulting from the application of protective measures. This includes data protection.

- For all these areas, proper definition of requirements (functional and non-functional) shall be completed before the code developments stage is initiated. The results of testing should be in alignment with the requirements to be defined in the sFAD, IM and Design Document. In the case where some criteria are not defined, the test plan shall be adapted to quality indicators agreed with the provider. The KPIs for measuring these areas will be included in the test plan, and the criteria will be included in each test. Each test will be validated by Business Analyst, SIPO QA, and confirmed by SIPO project manager.

- Before delivery of the software package to SIPO, it will be installed and tested by development providers, in their own environment, following the instructions of the Launch plan and Test plans (so called Factory Acceptance Test).

- After Factory Acceptance Testing (FAT) has been successfully completed by development providers, and passed, code for the software package will be merged (if needed) as described in the Configuration Management Strategy and then installed in SIPO integration environment for SAT. Site Acceptance Test (SAT) will be done by SIPO QA based on the Test plans, including integrations, data migration (master data, documents and workflows), workflows and letters. For deployment at SIPO, the Launch Plan should be prepared and tested (deploying the system in SIPO integration environment by following launch plan).

- Once SAT in SIPO´s environment has been successfully passed, one or more Pre-UAT stages will be executed; the exact number will depend on the evaluation of risks. UAT will be executed by SIPO users and results confirmed by the Project Manager, according to UAT Test scenarios. All issues discovered at any stage of testing will be reported in SIPO JIRA, prioritized and resolved by development providers.

- Once an iteration of incidents has been resolved, the related delivery process will be repeated. The process for confirming resolution of incidents will be defined by SIPO project manager, and the exact process in each case will depend on the severity of the incidents in the iteration. In each repeat of a test, Pre-UAT will run automatic tests of cases that were successfully tested in previous iterations (in case automatic testing is available).

### Data Migration Quality

- Data migrated from the legacy BO system to SISPBO will also be tested for quality. All data listed in the data migration plan as mandatory should be migrated. The quality of migrated data will be compared to the original data source in order to assure that data has not been changed. This comparison will be done manually on a sample set of data by SIPO QA. All data will be compared with existing based on similar solution as used in SISPBO for TM & DS project.

- Criteria for the quality of migrated data will include number of dossiers, records, persons and other related data. The numbers should be the same in source location and SISPBO, and scripts for checking will be used on the entire data set.

- Scripts for checking business rules will be run on the entire data set, manual checking will be done on a small random set of data (EUIPO sampling procedure [EUIPO-SP] might be used as a reference by project manager to define the set of data to be manually checked). The quality of migrated data should be at least the same as the quality of the data in SIPO´s legacy BO system. Migrated data should comply with all business rules.

- The data migration strategy is described in SISPBO Data Migration Strategy document and SISPBO Data Migration Plan. SAT at SIPO, pre-UAT and UAT will be performed on new set of data migrated from legacy system.

- Images of documents provided by SIPO Capture and store historical files (SIPO CSHF) project form part of the required data migration but the quality of this work-package will be monitored by SIPO CSHF project.

- Data relating to persons (applicants, owners, licensees, holder of rights in rem, applicant of opposition, correspondence, etc.) also forms part of the data migration. The source for data relating to persons will be the result of the IP User Repository project. The quality of source data is out of scope of this project. If results should not be available on time, data regarding persons will be migrated from legacy BO.

### Translations

- Basic language for labels, messages and online help is Slovenian, however, SIPO will keep English version as well. Translations to Slovenian (where needed – mostly WF) should be grammatically correct and reflect all SIPO business specifics in trademark and designs field, used terminology etc. From begging, SIPO will apply both versions, if translation to or from Slovenian language is not available at deployment, mixed version will be deployed. Labels, messages and other terms (and translation) will be validated by KBU at pre-UAT stage (see also SISPBO Business Change Strategy).

# Tools and Techniques

The tools described in this section will be used by SIPO to carry out the Quality Management processes defined in this document.

- For quality assurance related issues, SISPBO Project and SISPBOIM project in SIPO JIRA. Access is provided to all roles and persons described in Roles and Responsibilities section of this document.

- The project manager responsible for each specific issue is free to decide how to best manage it.

- For code quality, SIPO will use the SonarQube system. This is freely available and should be used by all providers of code with metrics [SIPO-CQS].  SIPO will not provide a system for external  providers, therefore such metrics shall be captured in  provider’s premises.

# Records

Issues regarding the quality of deliveries produced by SIPO and raised by SIPO will be stored in SIPO JIRA.

Issues regarding Quality raised by all other stakeholders should be recorded in SIPO JIRA and included in quality reports.

The first quality review of SISPBO code with Sonar Cube will be performed and stored by SIPO after upgrade to version v3.1 for later use to eliminate alerts on existing code.

# Reporting

The final results of the quality tests should be reported to the quality assurance teams described in the Roles and responsibilities section of this document.

Quality reports should be part of each delivered work package and should include the quality metrics described in this document. After each testing phase, a report with the results will be produced and presented to the SISPBO Project board upon decision of project manages on the convenience of such approach.

Once this document is approved, the Communication Management Strategy document [CMS] should be updated with these reports.

# Roles and responsibilities

- Quality assurance team at SIPO (SIPO Key Business Users, SIPO IT, SIPO external provider):

  - Perform UAT and pre-UAT

  - Perform SAT in SIPO environment

  - Validate technical documentation.

  - Validate business documentation.

  - Validate SIPO requirements (functional and non-functional).

  - Report results to Project Manager.

- SIPO Project Manager:

  - Quality Management.

  - Follow up of the Quality accomplishment.

  - Coordination with EUIPO

  - Coordination with SIPO external provider.

  - Provide source for quality test to Quality Assurance team at SIPO.

  - Approves releases for SAT in SIPO environment and UAT.

  - Reports to SISPBO Project Board.

- SISPBO Project Board (as defined in SISPBO SCD):

  - Directing the project.

  - Accountable for the results and the success of the project.

  - Approves SISPBO release for deployment in production.

- Development providers:

  - Perform unit tests, integrations test.

  - Perform code quality tests using tools and techniques as described in section 3 of this document.

  - Perform FAT before delivery of software package for SAT.

Once this document is approved, the Communication Management Strategy document [CMS] should be updated with these roles.

# References

| ID | Name | File |
| --- | --- | --- |
| [CMS] | Communication Management Strategy for SISPBO |  |
| [EUIPO-CQS] | Code Quality Standard - Java, JavaScript (Version 2.1 – 11/01/2017) |  |
| [ECP-DG] | ECP Development Guidelines |  |
| [EUIPO-STA] | EUIPO Security Test Approach |  |
| [EUIPO-SP] | EUIPO Sampling procedure |  |
| [CnMS] | Configuration Management Strategy for SISPBO |  |
| [DSI-2020] | DIGITAL SLOVENIA 2020 – DEVELOPMENT STRATEGY FOR THE INFORMATION SOCIETY UNTIL 2020 |  |
| [SIPO-CQS] | SIPO code quality standard (Java) |  |
| [SCD] | SISPBO patents and SPC setup cost document (version 0.6, |  |

https://www.sonarqube.org/