PROCUREMENT DOCUMENTS

PUBLIC TENDER

IN ACCORDANCE WITH THE OPEN PROCEDURE

No.

JN-B1059

PURCHASE OF CHANNEL combiners for dab r4 and r5 multiplex

CONTENTS

1	INVITATION TO SUBMIT BIDS FOR THE PUBLIC TENDER	4

2	INSTRUCTIONS FOR MAKING BIDS	5

2.1	CONTRACTING AUTHORITY OF THE PUBLIC TENDER	5

2.2	LEGAL GROUND	5

2.3	BASIC RULES OF OPERATION	5

3	SUBJECT OF THE PUBLIC PROCUREMENT	6

3.1	GENERAL DESCRIPTION	6

3.2	TECHNICAL REQUIREMENTS AND SPECIFICATIONS	7

3.2.1	Multiplex R4 combiners	8

-	Locations: Krim, Slavnik, Tinjan:	8

3.2.2	Multiplex R5 combiners	10

3.3	GENERAL PART	12

3.3.1	CE and EMC	12

3.3.2	Operating and maintenance instructions	12

3.3.3	Internal parts	13

3.3.4	Transportation	13

3.3.5	Physical dimensions	13

3.3.6	Connectors	13

3.3.7	RF input and output connectors	13

3.3.8	Measurement points	13

3.3.9	Cooling system	14

3.4	OTHER REQUIREMENTS	14

3.4.1	Acceptance of equipment	14

3.4.2	Acceptances of the equipment	14

3.4.3	Factory acceptance of the equipment	14

3.4.4	Quantity acceptance at Contracting Authority premises	15

3.4.5	Final acceptance of the equipment	15

3.4.6	Warranty maintenance	15

3.4.7	Spare parts	16

3.4.8	Technical documentation	16

4	BID DOCUMENTATION	17

4.1	GENERAL CONDITIONS FOR MAKING BID DOCUMENTATION	17

4.1.1	Clarification to the Procurement Documents	17

4.1.2	Language	17

4.1.3	Marking	17

4.1.4	Contents of a bid	17

4.1.5	Alternative bids and variant bids	18

4.1.6	Form of a bid	18

4.1.1	Only one bid from each Bidder	18

4.1.2	Validity of the bids	18

4.2	DOCUMENTS IN THE BIDS	18

4.2.1	Data on Bidder and bid	19

4.2.2	Pro-forma Invoice	19

4.2.3	Specification	19

4.2.4	Warranty conditions of the Bidder	19

4.2.5	Statement of the Manufacturer or the Principal	20

4.2.6	Declaration of the Bidder - all the offered equipment is factory-new	20

4.2.7	Declaration regarding the spare parts	20

4.2.8	Warranty and Maintenance Statement	20

4.2.9	Sample of the contract	20

4.2.10	Technical documentation	20

4.2.11	Declaration, stating the Bidder shall provide a performance guarantee	20

4.2.12	Statement on the forwarding of data in the disclosure of the Bidder's ownership	20

4.2.13	ESPD Form	21

4.3	VERIFICATION OF CAPABILITY AND CONDITIONS FOR PARTICIPATION	21

4.3.1	Verification of exclusion grounds – Bidders with the registered office in the Republic of Slovenia	22

4.3.2	Verification of conditions for participation – Bidders with the registered office in the Republic of Slovenia	22

4.3.3	Verification of exclusion grounds – Bidders with the registered office outside of the Republic of Slovenia	23

4.3.4	Verification of conditions for participation – Bidders with the registered office outside of the Republic of Slovenia	23

5	CONTRACT AWARD CRITERIA	24

6	REVIEW CLAIM	24

6.1	LEGAL BASE AND TERMS FOR SUBMISSION	24

6.2	METHOD OF SUBMITTING THE REVIEW CLAIM	24

7	FORMS	24

DATA ON BIDDER AND BID	25

PRO-FORMA INVOICE	26

SPECIFICATION	27

STATEMENT OF THE MANUFACTURER	28

STATEMENT OF THE PRINCIPAL	29

DECLARATION OF THE BIDDER – ALL THE OFFERED EQUIPMENT IS FACTORY NEW	30

DECLARATION OF THE BIDDER REGARDING THE SPARE PARTS	31

Warranty and Maintenance Statement	32

SAMPLE CONTRACT	33

STATEMENT REGARDING THE PERFORMANCE GUARANTEE	48

STATEMENT ON THE FORWARDING OF DATA IN THE DISCLOSURE OF THE BIDDER'S OWNERSHIP	49

# INVITATION TO SUBMIT BIDS FOR THE PUBLIC TENDER

Pursuant to Item a) of the first paragraph of Article 39 of the Public Procurement Act (Official Gazette of the Republic of Slovenia no. 91/2015 with all further amendments and supplements, hereinafter: the ZJN-3), Radiotelevizija Slovenija, Public Institution, publishes the public tender in accordance with the open procedure for:

the purchase of channel combiners for DAB R4 and R5 multiplex.

Bidders must submit their bids in the IT e-JN system (hereinafter: e-JN system),  at the web address https://ejn.gov.si/  in accordance with point 3 of the document “Instructions for using the e-JN system for use of the functionalities of electronic submission of tenders in the e-JN system: TENDERERS” (hereinafter: Instructions for using the e-JN), published at the web address:

https://ejn.gov.si/en/aktualno/vec-informacij-ponudniki.html

Before submitting his bid, the Bidder must register at the web address https://ejn.gov.si/en/  in accordance with the Instructions for using the e-JN. If the Bidder is already registered in the e-JN system, he signs in at the same address https://ejn.gov.si/en/.

The user from the Bidder who is authorised for submitting bids in the e-JN system, submits the bid by clicking the “Submit” button. When the bid is submitted, the e-JN system records the identity of the user and the time of submitting the bid. By submitting the bid, the user expresses and states the will to place a binding bid on behalf of the Bidder (Article 18 of the Code of Obligations). After the bid has been submitted, it remains binding for the period stated in the bid, unless the Bidder’s user withdraws it or changes it before the deadline for submitting bids expires.

A bid is deemed to be submitted on time if the Contracting Authority receives it via the e-JN system https://ejn.gov.si/  by 12 Avgust 2024 by 08.00 AM. A bid is deemed submitted if it is marked with the status "SUBMITTED" (“ODDANA”) in the e-JN system.

Bidders may withdraw or change their bids by the deadline for submitting bids. If a Bidder withdraws his bid from the e-JN system, it is deemed that no bid has been submitted and the Contracting Authority will not see it in the e-JN system. If a Bidder changes his bid in the e-JN system, the Contracting Authority sees the last bid submitted.

It is not possible to submit any bid after the expiry of the deadline for the submission of bids.

The page for submitting an e-bid in this e-procurement procedure can be accessed here:

https://ejn.gov.si/ponudba/pages/aktualno/aktualno_jnc_podrobno.xhtml?zadevaId=42966

Bids shall be opened automatically in the e-JN system on 12 August 2024 and will start at 12.00 PM at the web address https://ejn.gov.si/.

The opening takes place in the following way: at the hour set for public opening of bids, the e-JN system automatically displays data on the Bidder and variants, if requested or allowed, the total bid value and enables access to the document that the Bidder uploaded in the e-JN system under the section "Total bid value" (»Skupna ponudbena vrednost«),  in the part "Proforma invoice" (»Predračun«).

Ljubljana, 05 July 2024	Commercial Department of

RTV Slovenija

# INSTRUCTIONS FOR MAKING BIDS

## CONTRACTING AUTHORITY OF THE PUBLIC TENDER

Radiotelevizija Slovenija, Javni zavod, Kolodvorska 2, SI - 1550 Ljubljana

VAT No.: SI29865174; Corporate registry No.: 5056497

Bids will be appraised by an appointed professional commission. The Decision on the award of a Contract will be signed by an authorized person of the Contracting Authority. In the evaluation of the tender the commission will take account of the criteria that are the constituent part of the procurement documents.

The chosen Bidder must enter a signed Contract within 8 days after receiving the “Decision on the Award of a Contract”.

The Contracting Authority reserves the right to vary from the published values and quantities when selecting bids, subject to available financial resources and actual needs.

In case of receiving inadmissible bids, the Contracting Authority shall annul the tender. The Contracting Authority reserves the right not to choose any of the bids (according to Art. 90 of ZJN-3).

## LEGAL GROUND

The Public Procurement of Javni Zavod RTV Slovenija (hereinafter referred to as: Contracting Authority) is carried out in accordance with the valid Public Procurement Act (Official Gazette of the Republic of Slovenia, hereinafter: the ZJN-3), and by-laws applicable, Public Integrity and Corruption Prevention Act (Official Gazette of the RS, no. 69/11, with amendments and supplements) and in accordance with the legislation being valid on the field of public finances and on the field that is the subject of this public tender.

## BASIC RULES OF OPERATION

Every Bidder’s attempt to affect the treatment of the Contracting Authority or decision on the selection shall result in rejection of his Tender. The same applies to all attempts related to the work and decision of the Evaluation Committee.

In the period from the publication until the conclusion of the Contract the Bidder shall be not allowed to commence and perform any actions, which might prior determine the selection of a defined bid. In the period from the selection of a Bid until the Contract comes into force the Bidder shall be not allowed to commence any actions, which might cause the Contract to become void and unfulfilled. In case the procedure is stayed the Bidder shall not commence or perform any procedures, which might aggravate the invalidation or objectivity of the Review Commission.

# SUBJECT OF THE PUBLIC PROCUREMENT

The subject of public procurement is the purchase of channel combiners for DAB R4 and R5 multiplex.

The bids must satisfy all the requirements given in the technical part of the tender documentation regarding the award of the public contract. The characteristics of the offered equipment must be the same or better than those required. Offers that do not meet this condition will be excluded from the public procurement procedure.

## GENERAL DESCRIPTION

Subject of this public procurement (tender) is purchase of channel combiners for DAB transmitters.

Channels and the output powers of connected transmitters are described in Table 1.

Table 1: Transmitting sites, powers and operating channels

The channels and the anticipated output power of the transmitters connected to the required combiners are specified in operating channels column.

Combiners must be of type CIB, tuned in accordance with the parameters for the "DAB critical mask."

At the NB inputs and antenna outputs of all combiners, an appropriate measurement coupler with at least two measurement ports must be installed.

All combiners need to be designed so they could be retuned to any DAB channel later.

All types of combiners must be part of the provider's serial production before the date of publication of the public tender.

All combiners must be part of the same generation as the provider's existing production program before the publication of the public tender.

## TECHNICAL REQUIREMENTS AND SPECIFICATIONS

Technical requirements and specifications apply to all required equipment, unless otherwise stated in the text.

The combiners must operate according to the specified technical requirements and specifications at the set actual and maximum output powers. It must be designed for continuous operation in a 24/7 mode.

A channel combiner is a device used to combine VHF signals of multiple transmitters operating on different channels, which may also include adjacent channels, into a single antenna system.

The channel combiner of type CIB is composed of two bandpass filters, two 3 dB couplers, measurement couplers, dummy loads, and rigid connections (Figure 3).

Figure 3: CIB combiner

### Multiplex R4 combiners

- Locations: Idrija1, Kranjska Gora, Laško1, Tolmin, Vogel:

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability <4kHz/K

Return loss NB(RL) > 26 dB

BB(RL) > 26 dB

Isolation between inputs > 30 dB

Max NB input power ≥ 600W rms

Max antenna output power ≥ 4.5kW rms

Max antenna output voltage ≥ 2kV

NB insertion loss fo: < 1.7 dB ±0.05 dB

fo: ±0.77MHz < 3.6 dB ±0.5 dB

BB insertion loss: < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 48 dB

fo ±3.0MHz ≥ 55 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: DIN 7/16 female

- BB input: DIN 7/16 female

- antenna output: DIN 7/16 female

### Locations: Krim, Slavnik, Tinjan:

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability <1kHz/K

Return loss NB(RL) > 26dB

BB(RL) > 26 dB

Isolation between inputs > 30 dB

Max NB input power ≥ 1.1kW rms

Max antenna output power ≥ 4.6kW rms

Max antenna output voltage ≥ 3kV

NB insertion loss fo: < 1 dB ±0.05 dB

fo ±0.77MHz < 2.4 dB ±0.5 dB

BB insertion loss: < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 7/8'' female

- antenna output: EIA 7/8'' female

- Locations: Boč, Kuk, Kum, Ljubljana, Skalnica, Trdinov vrh:

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability <1kHz/K

Return loss NB(RL) > 26 dB

BB(RL) > 26 dB

Isolation between inputs > 30 dB

Max NB input power ≥ 1.4kW rms

Max antenna output power ≥ 4.6kW rms

Max antenna output voltage ≥ 3.2kV

NB insertion loss fo: < 1 dB ±0.05 dB

fo ±0.77MHz < 2.4 dB ±0.5 dB

BB insertion loss: < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 7/8'' female

- antenna output (locations Boč, Trdinov vrh): EIA 1 5/8'' female

- antenna output (locations Kuk, Kum, Ljubljana, Skalnica): EIA 7/8'' female

- Locations: Beli Križ, Krvavec, Plešivec, Pohorje:

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability: <1kHz/K

Return loss NB(RL) > 26 dB

BB(RL) > 26 dB

Isolation between inputs > 30 dB

Max NB input power ≥ 2.4kW rms

Max antenna output power ≥ 4.6kW rms

Max antenna output voltage ≥ 3.2kV

NB insertion loss fo: < 0.7 dB ±0.05 dB

fo ±0.77MHz < 1.3 dB ±0.5 dB

BB insertion loss: < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 1 5/8'' female

- antenna output: EIA 1 5/8'' female

- Location: Nanos

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability <1kHz/K

Return loss NB(RL) > 26 dB

BB(RL) > 26 dB

Isolation between inputs > 30 dB

Max NB input power ≥ 2.4kW rms

Max antenna output power ≥ 12kW rms

Max antenna output voltage: ≥ 3.2kV

NB insertion loss fo: < 0.7 dB ±0.05 dB

fo ±0.77MHz < 1.3 dB ±0.5 dB

BB insertion loss < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 1 5/8'' female

- antenna output: EIA 1 5/8'' female

### Multiplex R5 combiners

- Locations: Idrija 1, Kranjska Gora, Laško, Tolmin, Vogel

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability: <4kHz/K

Return loss NB(RL) > 26 dB

BB(RL) > 26 dB

Isolation between inputs: > 30dB

Max NB input power: ≥ 600W rms

Max antenna output power: ≥ 4.5kW rms

Max antenna output voltage: ≥ 2kV

NB insertion loss fo: < 1.7 dB ±0.05 dB

fo: ±0.77MHz < 3.6 dB ±0.5 dB

BB insertion loss: < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 48 dB

fo ±3.0MHz ≥ 55 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: DIN 7/16 female

- BB input: DIN 7/16 female

- antenna output: EIA 7/8” female

- Locations: Krim, Slavnik, Tinjan

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability <1kHz/K

Return loss NB(RL) > 26dB

BB(RL) > 26 dB

Isolation between inputs > 30 dB

Max NB input power ≥ 1.1kW rms

Max antenna output power ≥ 4.6kW rms

Max antenna output voltage ≥ 3kV

NB insertion loss fo: < 1 dB ±0.05 dB

fo ±0.77MHz < 2.4 dB ±0.5 dB

BB insertion loss < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 7/8'' female

- antenna output: EIA 1 5/8'' female

- Location: Kum

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability: <1kHz/K

Return loss NB(RL) >26 dB

BB(RL) >26 dB

Isolation between inputs: > 30 dB

Max NB input power: ≥ 1.4kW rms

Max antenna output power: ≥ 4.6kW rms

Max antenna output voltage: ≥ 3.2kV

NB insertion loss fo: < 1 dB ±0.05 dB

fo ±0.77MHz < 2.4 dB ±0.5 dB

BB insertion loss: < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 7/8'' female

- antenna output: EIA 1 5/8'' female

- Locations: Beli Križ, Boč, Krvavec, Kuk, Ljubljana, Nanos, Plešivec, Pohorje, Skalnica, Trdinov vrh

CIB type combiner

Frequency range: 174-240MHz

Impedance: 50 ohm

Bandwidth: 1.54MHz

Temperature stability <1kHz/K

Return loss NB(RL) > 26dB

BB(RL) > 26 dB

Isolation between inputs > 30dB

Max NB input power ≥ 2.4kW rms

Max antenna output power ≥ 12kW rms

Max antenna output voltage: ≥ 6kV

NB insertion loss fo: < 0.7 dB ±0.05 dB

fo ±0.77MHz < 1.3 dB ±0.5 dB

BB insertion loss < 0.1 dB ±0.05 dB

Selectivity: fo ±0.97MHz ≥ 15 dB

fo ±1.75MHz ≥ 45 dB

fo ±2.2MHz ≥ 45 dB

fo ±3.0MHz ≥ 45 dB

Harmonic attenuation ≥ 50 dB; up to 500MHz

Group delay < 1000ns

Connectors: - NB input: EIA 7/8'' female

- BB input: EIA 1 5/8'' female

- antenna output: EIA 1 5/8'' female

## GENERAL PART

### CE and EMC

All equipment must bear the CE marking and comply with the technical regulations and standards applicable in the Republic of Slovenia related to grounding and protection against electric shock.

### Operating and maintenance instructions

Technical documentation needed for user’s daily work and maintenance must be in Slovene or English language. For technical documentation in electronic form Acrobat PDF format must be used. The documentation must reflect the current state of the equipment at the time of delivery.

For each device it is required to provide documentation in 2 copies in printed and 1 in electronic form. In case, where there are 3 or more devices of the same type it is required to provide documentation in 6 copies in printed and electronic form for each different type of device.

The technical documentation should comprise of at least these items:

- Description of operation of the device and individual components,

- User and maintenance manual,

- Manual for installation of equipment,

- Technical data of equipment at requested channels,

- Measuring protocols of equipment,

- Description of retuning procedure,

- Description of setting all the parameters which can change,

- List and description of all service exercises as required by the producer,

- Guidelines for repair and exchange of parts,

- Declaration of all dangerous substances used and guidance for handling and removal.

The labels on the equipment should be in Slovene or English language.

The bidder will deliver the technical documentation to the customer 10 days before the equipment commissioning for each delivery set.

### Internal parts

Parts of the device that are to be installed inside the building and will not be exposed to the weather conditions should operate under the following conditions:

- Temperature range: +5 °C ÷ 45 °C,

- Relative humidity: < 90%,

- Input air temperature: < 35 °C.

all devices should meet the quality requirements in the temperature range from +10 °C to +35 °C considering the above sea level of device installation.

### Transportation

During the transportation a device in non-working state should withstand:

- Temperature range: -20 °C ÷ 55 °C,

- Relative humidity: 8 ÷ 100%.

### Physical dimensions

Each individual combiner must be installed in a freestanding, anticorrosion-treated metal structure.

### Connectors

Only the following connector types can be used:

- SMA,

- BNC 50 Ω,

- N,

- DIN 7/16,

- 7/8” EIA,

- 1 5/8” EIA.

### RF input and output connectors

The NB and BB input connectors of the combiners must be vertically positioned for top-mount transmitter connections.

The output connector of the combiner must be vertically positioned for top-mount antenna system connections.

The type of input or output connector for each CIB is defined in section 3.2.1 and 3.2.2 of the technical documentation.

### Measurement points

The device must be equipped with RF measurements points. It must be possible to make measurements without influence on the operation of the equipment.

RF measurements points

Following measurement points for RF monitor must be provided:

- 2 x Rf monitor probe at NB input of the channel combiner,

- 2 x Rf monitor probe at Ant. output of the channel combiner.

All test points must be implemented as directional couplers according to the specification:

- Output level in range: 0÷5 dBm ±1dB,

- Impedance: 50 Ω,

- Input return loss: ≥ 30 dB,

- Directivity: ≥ 30 dB,

- Precision: ≤ 0,15 dB.

### Cooling system

Only convection colling of combiner elements is allowed.

## OTHER REQUIREMENTS

### Acceptance of equipment

The Bider of equipment will be carried out in two separate delivery parts:

- The first set of equipment, defined in point 3.2.1, is delivered no later than 60 days after the beginning of the contract validity.

- The second set of equipment, defined in point 3.2.2, is delivered no later than 120 days after the beginning of the contract validity and no earlier than January 2025.

The Bidder and the Contracting Authority will agree on the exact delivery date later. The Bidder must inform the Contracting Authority about the delivery date at least 5 working days before the scheduled delivery.

### Acceptances of the equipment

The Contracting Authority will conduct a factory acceptance test at the equipment manufacturer's facility before the delivery of the first set of the equipment. The Contracting Authority will perform the quantity and final acceptance after the delivery of each delivery set separately at the Contracting Authority’s location.

### Factory acceptance of the equipment

The Bidder must notify the Contracting Authority the agreed date and duration of handover for the first set of equipment in writing at least 10 working days before the factory acceptance.

No later than 10 days before the scheduled delivery of the first set of equipment, two authorized representatives of the Contracting Authority perform factory acceptance of the first set of equipment at the equipment manufacturer's facility.

As part of the factory acceptance, the suitability and compliance of individual elements with the technical conditions and requirements from sections 3.2.1 and 3.2.2 is determined in tender documentation. The Bidder provides all the necessary measuring equipment for performing the measurements and all the required documentation.

The Bidder must provide 2 copies of the factory acceptance test measurement report.

Any irregularities during the factory acceptance test of the equipment must be rectified by the supplier within 5 days. After this period, the entire factory acceptance test is repeated. In such a case, the factory acceptance test for the second delivery set of equipment is conducted under the same conditions as for the first delivery set.

In the case when factory acceptance procedure must be repeated second time, the Contracting Authority has the right to cash-in the performance guarantee and the bidder must submit a new performance guarantee. The costs of transport and accommodation for representatives of the Contracting Authority are to be borne by the Bidder if the factory acceptance procedure must be repeated, including the factory acceptance test for the second deliverable set.

### Quantity acceptance at Contracting Authority premises

The Contracting Authority will conduct the quantity acceptance test upon receipt of each delivery set of equipment, no later than 5 working days after receiving the equipment to the Contracting Authority premises: OC Domžale, Radio cesta 9, 1230 Domžale.

During the quantity acceptance of the equipment, the Contracting Authority will verify, based on attached delivery notes and other accompanying documents, as well as through physical inspection of the received equipment, whether all offered or ordered equipment of each delivery set has been delivered.

The quantity acceptance of each set of the offered equipment is carried out with an acceptance record, which is signed by the Contracting Authority's administrator of the contract based on the correct delivery of the appropriate equipment and the accompanying addenda and documents.

Goods that are found to deviate in any way from the requirements in the documentation related to the public procurement or the tender documentation, or which do not conform to the provisions in the technical specifications, will be rejected, because of which the Bidder will be in a delay. The same applies if non-compliance is found for any document that should be attached to the goods. Rejection will be noted on the acceptance record.

### Final acceptance of the equipment

The final acceptance will be conducted within sixty (60) working days after the equipment delivery for each delivery set to the Contracting Authority premises. The Contracting Authority will perform the final acceptance at the location of each element by putting it into operation.

The subject of the final acceptance of each delivery set is the entire equipment defined in section 3.2.1 for the first delivery set and 3.2.2 for the second delivery set.

As part of the final acceptance of the assembly, a functional test of the offered equipment is carried out.

During the final acceptance and performance test of the offered equipment, the Contracting Authority will determine the following characteristics:

- Quality of delivered and installed system components,

- Functionality of the system,

- Stability of system operation,

- Rectification of any system faults.

The final acceptance protocol must be signed by the Bidder and Contracting Authority.

Any irregularities found during the final acceptance of the equipment must be corrected by the Bidder within 14 days. After If the irregularities are not eliminated within this period, the entire final acceptance procedure will be repeated.

If the final acceptance process needs to be repeated, the Contracting Authority has the right to cash Performance Guarantee of the contractual obligations, and the Bidder must submit new Performance Guarantee.

The warranty period for the delivered set of equipment starts to run on the day when the Bidder and the Contracting Authority sign the record of successful final acceptance of the set of equipment.

### Warranty maintenance

Required minimum warranty period for all the equipment is 36 months. Warranty period starts from date of final acceptance of the delivery set of the equipment at the Contracting Authority location.

The Bidder must submit detailed information about warranty maintenance of the equipment, which must include:

- service mail address,

- contact person,

- phone number, e-mail of contact person,

- response time,

- period within which the error will be corrected, or Bidder will provide equipment replacement to the Contracting Authority.

During the warranty period the Bidder must provide 12 hours response time. Within this time the Bidder must get in contact (notification by e-mail). The Bidder must take over the device for repair and return it to the address of the Contracting Authority of RTV Slovenia in Ljubljana.

The Bidder must eliminate the error within 5 working days after receipt of notification by e-mail.

Within the warranty period the Bidder must provide for entire equipment free of charge support for servicing, free of charge servicing and free of charge spare parts.

Service support is troubleshooting assistance. This can be via telephone, remote control or via e-mail.

The Bidder is obliged, at its own expense, in the event of three or more system errors on the same functional part that occur within the warranty period, to ensure the replacement of all such parts with a technologically improved functional part. The Bidder must make the replacement within 15 days after the third error has been reported. The new warranty period for the replaced part starts from the day of replacement.

Six or more defects on the same device from a single set that occur within the warranty period are considered as incorrect device operation. In such a case, the Bidder is obliged to replace this device with a new device at its own expense. In this case, the warranty period for the replaced assembly starts from the beginning. The Bidder is to make this replacement within 15 days after the sixth error has been reported.

For each intervention (elimination of faults), the Bidder must issue a written report to the Contracting Authority about the work performed and any replaced components.

### Spare parts

The Bidder must ensure the availability and compatibility of spare parts for at least 8 years from the date of final acceptance of the offered equipment. All spare parts are free of charge during the warranty period.

### Technical documentation

The Bidder must enclose all relevant documentation, wherein it must be unambiguously evident that the bidden equipment fulfils all the technical requirements and conditions, specified in chapter 3 of the procurement documents.

# BID DOCUMENTATION

## GENERAL CONDITIONS FOR MAKING BID DOCUMENTATION

### Clarification to the Procurement Documents

Bidders may request explanation on the procurement documents or ask any other question in relation to the public tender only through the Public procurement portal (Portal javnih naročil), available at  www.enarocanje.si  - at the publication of the relevant public tender.

The deadline for questions is 05 August 2024 by 9.00 AM. The Contracting Authority shall not respond to requests for clarification or other questions in relation to the tender submitted after this deadline.

In accordance with Article 67 of the ZJN-3, the Contracting Authority may change or supplement the procurement documents. Any such changes and supplements shall be issued in the form of Changes to the procurement documents.

Any Changes become part of the procurement documents. Part of the procurement documents shall also be questions and answers published on the Public procurement portal.

### Language

Bids and technical documentation must be made in the Slovenian or English language.

### Marking

Data which will be righteously marked as confidential by the Bidder will be used only for the purposes of this public tender and will not be accessible to anyone except persons which are included in this public tender. These data will not be read on public opening of the Bids, nor will they be read afterwards. Persons included in this public tender as well as the Contracting Authority will be responsible for protection of these data.

The Bidder can mark data as confidential only if they include personal data which are not included in other public register nor otherwise acceptable to public. The Bidder can also mark as confidential business information which are marked as confidential either with regulations or internal acts of the Bidder.

The Contracting Authority will treat as confidential all data in bid documentation which will be in right upper corner marked as "CONFIDENTIAL" with large capital letters. Under this inscription there should be signature of the Bidder's official representative or authorized person. If only part of the document is confidential, the confidential part should be underlined with red colour and in the same line marked "CONFIDENTIAL" at the right edge. The Contracting Authority will not be responsible for confidentiality of the data if these data are not marked as stated above.

The Contracting Authority will summon the Bidder to withdraw the confidential mark if the data is unjustified marked as confidential. The confidential mark can be withdrawn by the Bidder's official representative or authorized person writing "CANCELLATION" above the confidential mark. He must also write time and date of this cancellation and sign it.

In the case of a Bidder not withdrawing the confidential mark in the time, determined by Contracting Authority, the Contracting Authority will reject the complete bid.

### Contents of a bid

The Bidders have to submit their bids for complete subject of the Public Tender; otherwise, the bid is going to be rejected.

### Alternative bids and variant bids

Alternative bids and variant bids are not allowed.

### Form of a bid

The Bidder is not allowed to change or correct the text of the forms that represent the constituent part of the procurement documents and had been prepared and already filled in by the Contracting Authority. Valid are the procurement documents and forms as well as eventual answers, changes and amendments. In case the Contracting Authority establishes the Bidder has changed the text of the forms (or eventual answers, changes and amendments), defined by the Contracting Authority, such bid will be excluded from the further public procurement process.

If from the technical reasons the particular form is made or fulfilled in another way (for example, by computer), the content and meaning of the text must comply with the Contracting Authority’s requirements of this procurement documents.

### Only one bid from each Bidder

Each Bidder may submit only one bid.  Bidder, who submits more than one Bid or participates in more bids in different roles (Bidder, Subcontractor, Partner), disqualifies all bids in which he acts. All disqualified bids will be eliminated from the process of public procurement.

### Validity of the bids

Bids must be valid for at least 60 days from the bid submission deadline, otherwise they will be rejected. In exceptional circumstances the Contracting Authority can demand from the Bidder to extend the validity of the bid for a certain period. The Contracting Authority's demand and the Bidder's replies must be in written form. The Bidder can refuse the Contracting Authority's demand. In case the Bidder complies with the demand, the Contracting Authority shall ask for the bid extension and eventually for the extension of the validity of the Warranty for the seriousness of the bid. All other conditions of the bid shall remain the same.

## DOCUMENTS IN THE BIDS

The Bidder uploads in the section "Total bid value" in the space provided the total amount of the bid without VAT in EUR and the amount of VAT in EUR**. The total amount including VAT in EUR shall be calculated automatically.

**

Bidders outside the Republic of Slovenia shall enter the number 0 (zero) in the space provided for VAT. In accordance with the reverse charge mechanism VAT shall be calculated and paid by the Contracting Authority.

The Bidder uploads in the part “Pro-forma Invoice” the form Pro-forma Invoice in .pdf format, requested in chapter 4.2.2 of the procurement documents.

Document “Specification” requested in item 4.2.3 of the procurement documents, the Bidder uploads under the section “Documents”, part “Other attachments”.

The “Total bid value” which will be entered in the section of the same name and the document that will be uploaded as a Pro-forma invoice in the “Pro-forma Invoice” part, will be visible and accessible at the public opening of bids.

In case of discrepancies between the data stated in the section “Total bid value” and the document submitted in the “Pro-forma Invoice” part and the document “Specification” submitted under the section “Documents”, part “Other attachments”, the data in the document “Specification” submitted in the part “Other attachments” shall be considered valid.

The Bidder must also submit other documents (requested in chapters 4.2.1 and in chapters from 4.2.12 of the procurement documents) under the section “Documents”, part "Other attachments".

The Bidder submitting a bid in the e-JN system uploads their own ESPD into the section »Documents«, part »ESPD – Bidder«, and any ESPD of other participants in the section »Participants«, part »ESPD – Other participants«.

Bidder must scan all the bid documents and submit them in the .pdf format in their e-bid.  Before that, the forms, where requested, must be completed, signed and stamped.

The bid documentation must contain the following documents:

### Data on Bidder and bid

### Pro-forma Invoice

Prices must be expressed in EUR, on DDP Ljubljana basis, Radiotelevizion Slovenia, Javni zavod, OC Domžale, Radio cesta 9, 1230 Domžale (in accord. with INCOTERMS 2020); without VAT. The allowed discounts must be shown separately.

The prices must be fixed for the period of the Contract duration.

Obligatory payment conditions:

The Contracting Authority will perform the payment under the following condition:

- 95 % - within 30 days after the successful quantity acceptance of the delivered equipment for each set at the Contracting Authority location and receipt of the relevant invoice.

- 5% - within 30 days from the date of the successful final acceptance of the equipment for each set and the submission by the Contracting Authority of a signed record of the final acceptance of the equipment.

Delivery date:

The supply of equipment is carried out in two separate batches:

- The first set of equipment, defined in chapter 3.2.1, is delivered no later than 60 days after the beginning of the contract validity.

- The second set of equipment, defined in point 3.2.2, is delivered no later than 120 days after the beginning of the contract validity and no earlier than January 2025.

### Specification

The Bidder must enclose the detailed breakdown of prices of equipment and state separate prices – for each offered set.

### Warranty conditions of the Bidder

The required minimum warranty period for all equipment is 36 months. The warranty period begins on the day of final acceptance of each set of equipment.

The Bidder must also submit his own statement with more detailed information about the warranty maintenance of the equipment, which must include: the address of the service for the offered equipment, contact person, phone number, e-mail, response time, deadlines in which the errors will be corrected.

In this statement, the Bidder must also confirm compliance with the Contracting Authority's requirements regarding warranty maintenance, which are listed in item 3.4.6.

### Statement of the Manufacturer or the Principal

In case the Bidder is not also the manufacturer of the equipment, one of the mentioned statements is to be enclosed.

If the Bidder encloses the statement of the principal, he must also enclose the copy of the Contract or statement between the principal and the manufacturer of the equipment, showing the principal has full access to the spare parts i.e. replacement equipment for all offered equipment.

This statement is not required for: installation material, passive equipment, and other small equipment.

The Contracting Authority reserves the right to ask the Bidder to submit the original of the document for verification.

### Declaration of the Bidder - all the offered equipment is factory-new

### Declaration regarding the spare parts

### Warranty and Maintenance Statement

### Sample of the contract

Sample of the Contract, wherein each page is to be initialled and stamped by the Bidder's official representative or authorized person. Each article in the Contract is written first in Slovenian and then in English language. In case of any doubt or misunderstanding, the Slovenian version should therefore be considered final.

### Technical documentation

The Bidder must enclose all relevant documentation (in Slovenian or in English language), wherein it must be unambiguously evident that the bidden equipment fulfils all the technical requirements and specifications in chapter 3 of the tender documentation.

### Declaration, stating the Bidder shall provide a performance guarantee

The selected Bidder must supply Performance Guarantee (according to the given statement regarding the Performance Guarantee), as a condition for the validity of the contract, no later than 10 days after receiving the signed contract by the Contracting Authority. The Performance Guarantee for 5 % of the contractual value must be issued by the first-class Bank or Insurance Company and must be irrevocable, unconditional and payable at first call, valid 12 months after confirmed delivery date of the complete offered equipment.

In case the selected Bidder despite the Contracting Authority’s written request does not respond, though he provided no objective reasons, the Contracting Authority with the Bidder does not sign a public award contract. Therefore, the selected Bidder and his legal representative are responsible for the offence in accordance with Article 112 of ZJN-3. The objective reasons are those the Bidder could not influence, could not expect to prevent, eliminate, and avoid them.

### Statement on the forwarding of data in the disclosure of the Bidder's ownership

The Bidder must submit the relevant statement indicating that they would submit to the Contracting Authority, within eight days of being asked to do so, the Statement on the participation of natural and legal persons in the Bidder's ownership which is part of the procurement documents.

Before adopting a decision on the award of a contract, the Contracting Authority will ask the Bidder that will score the highest, considering the applicable criteria for the public contract in question, to submit to the Contracting Authority, within eight days of being asked to do so, Statement on the participation of natural and legal persons in the Bidder's ownership.

Should such Bidder fail to submit the statement concerned within eight days, the Contracting Authority will exclude such Bidder from the assessment process and asked the second-ranking Bidder to submit the statement in question.

Explanation:

In order to ensure the transparency of the business and to mitigate corruption risks, the Contracting Authority shall, according to the Art. 14 of the Public Integrity and Corruption Prevention Act (Official Gazette of the Republic of Slovenia no. 69/11 with amendments and supplements), prior to the conclusion of a contract with the selected Bidder, obtain a statement or information on the participation of natural and legal persons in the Bidder's assets, including the participation of dormant partners (founders, partners, including the dormant partners, shareholders, limited partners or other owners and data on equity stakes of such persons), as well as on economic operators, which are considered to be companies affiliated to the Bidder under the provisions of the Companies Act. In respect of natural persons, this statement shall include their personal name, residential address, and their interest in the assets. If the Bidder submits a false statement or provides false information on the facts stated, the contract shall be rendered null and void.

### ESPD Form

The ESPD is the formal statement of the Bidder (Economic Operator) that the relevant ground for exclusion does not apply and that the relevant conditions for participation are fulfilled. The ESPD shall further identify the public authority or third party responsible for establishing the supporting documents. The ESPD contains a formal statement to the effect that the Bidder will be able, upon request and without delay, to provide those supporting documents.

The statements in the ESPD and/or documents presented by the Economic operator must be valid.

The Economic Operator imports the Contracting Authority’s ESPD form (XML file) from the web site: https://ejn.gov.si/espd/ and enters all required data directly into this form.

The completed and signed ESPD must be enclosed with the bid for all economic operators that participate in the bid in any role (bidder, co-bidders in case of joint bids, economic operators to whose capacities the bidder refers, and subcontractors).

A Bidder submitting a bid in the e-JN system uploads their own ESPD into the section “ESPD –Bidder” and the ESPDs of other participants into the section “ESPD – Other participants”.

A bidder submitting a bid in the e-JN system uploads an electronically signed ESPD as an .xml file or an unsigned ESPD as .xml file, where pursuant to the General terms and conditions of use of the e-JN information system, in the latter case the document is considered a submitted legally binding document with the same validity as a signed document.

For other participants the Bidder uploads the ESPD forms under the section "ESPD - Other Participants« in a .pdf file or electronically signed ESPD as an .xml file.

## VERIFICATION OF CAPABILITY AND CONDITIONS FOR PARTICIPATION

The Bidders confirm the fulfilment of conditions by submitting the fulfilled and signed ESPD Form.

Pursuant to stipulations of paragraph 4 of Article 89 of the ZJN-3 the timely received bids shall be in the first place sorted according to the contract award criteria. The bid with the best result will be then examined as far as the fulfilment of the Contracting Authority’s requirements regarding the tender are concerned (technical requirements). Should the bid meet these requirements, the Contracting Authority will then verify whether there are grounds for exclusion of the Bidder and whether the conditions for its participations are fulfilled. For this purpose, the Contracting Authority shall require from the Bidder appropriate evidence, according to the stipulations of Articles 77 and 78 of the ZJN-3.

### Verification of exclusion grounds – Bidders with the registered office in the Republic of Slovenia

In connection with the exclusion grounds the Contracting Authority shall verify mainly the following:

- The Contracting Authority shall (in accordance with the 3rd  paragraph of Article 77 of the ZJN-3) ask the Bidder to submit certificates from the criminal record, proving that “Economic operator or any individual person, who is a member of its administrative, management or supervisory body of the said economic operator, or is authorised to represent it, decide on its behalf or supervise it, has not been issued a final judgement with the elements of the criminal offences, defined in Criminal Code of the Republic of Slovenia” (according to the first paragraph of Article 75 of the ZJN-3 and the Article 57(1) of Directive 2014/24/EU).

Certificates submitted in this way may not be older than 4 months from the deadline for submission of bids.

Instead of certificates the Bidder may submit authorizations for obtaining data from criminal records, based on which these certificates shall be obtained by the Contracting Authority itself.

- The Contracting Authority shall (in accordance with the 9th paragraph of Article 77 of the ZJN-3) the data that are kept in the Official records check also in the Uniform information system - e-Dosje. Inquiries in the e-Dosje comprise the following data verification regarding fulfilment of conditions and liabilities:

- fulfilment of the condition that the Bidder is not included in the record of entities with imposed side sanctions of exclusion from procurement procedures, (according to the item a) of the 4th paragraph of Article 75 of the ZJN-3 and the Directive 2014/24/EU).

- fulfilment of the condition in the field of labour law – that at the Bidder in the last three years prior to the expiry of the deadline for submitting the bids or requests the competent authority of the Republic of Slovenia or another Member State or a third country did not establish at least two violations in relation to the remuneration for work, working time, rest periods, performing work based on civil law contracts although employment relationship elements exist or in relation to illegal work, for which a fine for offence was imposed on the Bidder by a final decision or several final decisions (according to the item b) of the 4th paragraph of Article 75 of the ZJN-3 and the Directive 2014/24/EU).

- fulfilment of the condition relating to the payment of taxes and social security contributions -

that the Bidder meets the obligations related to taxes and other monetary non-fiscal obligations pursuant to the law regulating of the financial administration, collected by the tax authority in line with the provisions of the country in which the Bidder has registered office. The Bidder must have no outstanding liabilities as at the day of submitting the bid worth EUR 50 or more. As at the day of submitting the bid, the Bidder must meet also all its obligations relating to the payment of social security contributions arising from employment relationships for the period of the last five years (according to the 2nd paragraph of Article 75 of the ZJN-3 and Article 57(2) of Directive 2014/24/EU).

### Verification of conditions for participation – Bidders with the registered office in the Republic of Slovenia

In connection with the fulfilment of the conditions for participation the Contracting Authority shall verify mainly the following:

- The Contracting Authority shall check the data, available in the Official records whether the Bidder is enrolled in the relevant professional or trade register for performing the activity that is the subject of the public procurement.

- The Contracting Authority will, in connection with the verification of the financial standing (ref.: ESPD Form, Part IV, B. Economic and financial standing – Other economic or financial requirements) ask the Bidder to present the Bank Certificate of solvency, which proves that the Bidder did not have blocked bank accounts or  due outstanding liabilities (total on all accounts) in the last 6 months, including the final date for submitting the bids. If the Bidder has several accounts, it must be submitted for all accounts.

The Contracting Authority reserves the right to ask the Bidder (subsequently) to submit the original of the document for verification.

### Verification of exclusion grounds – Bidders with the registered office outside of the Republic of Slovenia

In connection with the exclusion grounds the Contracting Authority shall verify mainly the following:

- The Contracting Authority shall (in accordance with the 4th paragraph of Article 77 of the ZJN-3) ask the Bidder to present a declaration on oath or, in Member States or third countries where there is no provision for declarations on oath, by a declaration made by the person concerned before a competent judicial or administrative authority, a notary or a competent professional or trade organisation in the country of origin of this person or in the country where the economic operator is established, showing that  “Economic operator or any individual person, who is a member of its administrative,  management or supervisory body of the said economic operator, or is authorised to represent it, decide on its behalf or supervise it, has not been issued a final judgement with the elements of the criminal offences, as defined in Criminal Code of the Republic of Slovenia” (according to the first paragraph of Article 75 of the ZJN-3 and the Article 57(1) of Directive 2014/24/EU).

Certificates submitted in this way may not be older than 4 months from the deadline for submission of bids.

- The Contracting Authority shall ask the Bidder to present the evidence, showing that the Bidder meets all its obligations in the field of labour law – that at the Bidder in the last three years prior to the expiry of the deadline for submitting the bids or requests the competent authority of the Republic of Slovenia or another Member State or a third country did not establish at least two violations in relation to the remuneration for work, working time, rest periods, performing work based on civil law contracts although employment relationship elements exist or in relation to illegal work, for which a fine for offence was imposed on the Bidder by a final decision or several final decisions (according to the item b) of the 4th paragraph of Article 75 of the ZJN-3 and the Directive 2014/24/EU);

- The Contracting Authority shall ask the Bidder to present the evidence, showing that Bidder meets all its obligations relating to the payment of taxes and social security contributions - that the Bidder meets the obligations related to taxes and other monetary non-fiscal obligations pursuant to the law regulating of the financial administration, collected by the tax authority in line with the provisions of the country in which the Bidder has registered office. The Bidder must have no outstanding liabilities as at the day of submitting the bid worth EUR 50 or more. As at the day of submitting the bid, the Bidder must meet also all its obligations relating to the payment of social security contributions arising from employment relationships for the period of the last five years (according to the 2nd paragraph of Article 75 of the ZJN-3 and Article 57(2) of Directive 2014/24/EU).

### Verification of conditions for participation – Bidders with the registered office outside of the Republic of Slovenia

In connection with the fulfilment of the conditions for participation the Contracting Authority shall verify mainly the following:

- The Contracting Authority shall ask the Bidder to present the official evidence of his country, showing that the Bidder is enrolled in the relevant professional or trade register for performing the activity that is the subject of the public procurement.

- The Contracting Authority will, in connection with the verification of the financial standing (ref.: ESPD Form, Part IV, B. Economic and financial standing – Other economic or financial requirements) asked the Bidder to present the Bank Certificate of solvency, which proves that the Bidder did not have blocked bank accounts or  due outstanding liabilities (total on all accounts) in the last 6 months, including the final date for submitting the bids. If the Bidder has several accounts, it must be submitted for all accounts.

If the Bidder has several accounts, he must enclose Bank Certificate of solvency for all accounts.

The Contracting Authority reserves the right to ask the Bidder (subsequently) to submit the original of the document for verification.

# CONTRACT AWARD CRITERIA

The Contracting Authority shall award the contract based on the most economically advantageous tender, using the “lowest price” criterion.

The price will be calculated into the points according to the following formula:

the lowest bid

number of points =	     ----------------------------	x        100

the evaluated bid

The calculation will be done on two decimal places. The bid can be appraised by 0 points at the minimum.

The bid with the highest number of points will be selected, subject to the Contracting Authority’s assessment of admissibility in the subsequent verification procedure.

TWO BIDS WITH EQUAL BEST EVALUATION RESULT

In case two or more Bidders have at the end of the evaluation equal highest number of points, the Contracting Authority shall choose the Bidder that shall offer longer warranty period. Should the bid cannot be chosen anyway, the next criterion is shorter delivery date.

# REVIEW CLAIM

## LEGAL BASE AND TERMS FOR SUBMISSION

Pursuant to the Act on the Review of Public Procurement Procedures (ZPVPJN - Official Gazette of the Republic of Slovenia No. 43/2011 and changes) the review claim may be submitted by any individual who fulfils conditions, stated in article 14. of ZPVPJN.

The term for submitting a review claim is stated in article 25. of ZPVPJN.

## METHOD OF SUBMITTING THE REVIEW CLAIM

The Applicant shall state the requested data, as stated in article 15. of ZPVPJN. The requested amount of tax for review claim is stated in article 71. of ZPVPJN.

The tax according to the article 71. of ZPVPJN must be paid by the Applicant in amount of EUR 4.000,00 to the adequate account at the Ministry in charge of finance. The account no. is: SI56 0110 0100 0358 802, reference:11 16110-7111290-XXXXXXLL (marks X represent the number of the public tender publication, marks L represent the year of public tender publication). The review claim may refer to the content of the publication, invitation to tender or procurement documents of the subject tender.

The Contracting Authority shall reject all incorrect claims and claims not submitted within the above stated period.

# FORMS

The enclosed forms must be completed and attached to the Bid.

DATA ON BIDDER AND BID

FOR PUBLIC TENDER JN-B1059

Purchase of channel combiners for DAB R4 and R5 multiplex.

To be completed by a Bidder. Valid data that are accessible in public and according to the regulations related to a status and legal form are obligatory. The Contracting Authority shall examine some data through electronic media available.

| BID NO.: |  |
| --- | --- |
| COMPANY NAME / NAME OF THE BIDDER: |  |
| LEGAL STATUS OF THE BIDDER: |  |
| THE BIDDER IS SME (small or medium-sized enterprise) please encircle | YES NO |
| ADDRESS OF THE BIDDER: |  |
| NUMBER OF (BUSINESS) ACCOUNT - IBAN, SWIFT: |  |
| BANK’S ADDRESS: |  |
| CONTACT PERSON RESPONSIBLE FOR A BID: |  |
| PHONE and E-MAIL OF CONTACT PERSON: |  |
| ID VAT NO. OF A BIDDER.: |  |
| COMPANY REGISTRATION NO. OF A BIDDER.: |  |
| PERSON RESPONSIBLE FOR SIGNING A CONTRACT: |  |
| FUNCTION OF PERSON RESPONSIBLE FOR SIGNING A CONTRACT: |  |

Validity of the bid: …………………………………. (at least 60 days) from the deadline for submission of bids

We hereby state under criminal and material liability that the data and documents submitted in the bid documentation are true and that the documents attached match the originals.

Place and date: 			Stamp:			Bidder's official

representative or authorized person

.................................                                                          .......................................................

Bidder: …………………………………………………………

Address: ............................................................................

PRO-FORMA INVOICE

FOR PUBLIC TENDER JN-B1059

Purchase of channel combiners for DAB R4 and R5 multiplex.

| Item | Description | Value in EUR without VAT |
| --- | --- | --- |
| 01 | Total price - combiners for MUX - R4, in accordance with the requirements specified in chapter 3.2.1 of the documentation related to the award of the public contract |  |
| 02 | Total price - combiners for MUX – R5, in accordance with the requirements specified in chapter 3.2.2 of the documentation related to the award of the public contract |  |
| 03 | TOTAL NET WITOUT VAT |  |

Payment conditions:

- 95 % - within 30 days after the successful quantity acceptance of the delivered equipment for each set at the Contracting Authority location and receipt of the relevant invoice.

- 5% - within 30 days from the date of the successful final acceptance of the equipment for each set and the submission by the Contracting Authority of a signed record of the final acceptance of the equipment.

The Contracting Authority shall not present bank guarantee or any other instrument for insurance of the retained payments.

Delivery date:

- The first set of equipment ………… days after the beginning of the contract validity (no later than 60 days).

- The second set of equipment ………… days after the beginning of the contract validity (no later than 120 days) and no earlier than January 2025.

Warranty period: …………. (at least 36 months).

Place and date: 			Stamp:			Bidder's official representative

or authorized person

........................................					.........................................................

SPECIFICATION

FOR PUBLIC TENDER JN-B1059

The Bidder must enclose the detailed breakdown of prices of equipment and state separate prices – for each offered set.

Manufacturer of the equipment: ..................................................

Address: .......................................................

....................................................................

STATEMENT OF THE MANUFACTURER

FOR PUBLIC TENDER JN-B1059

We, ………………………………………. (The Manufacturer of the equipment) confirm, that we are acquainted with the contents of Public Tender JN-B1059 (Purchase of channel combiners for DAB R4 and R5 multiplex), to which ……………………………………….……  (The Bidder) is going to submit his bid, with the Pro-Forma Invoice no.: ………

WE DECLARE, that …………….………… (the Bidder) has full access to the spare parts and replacement equipment for the bidden equipment, according to the requirements from the procurement documents no. JN-B1059.

Place and date: 			Stamp:			Manufacturer's official

representative or authorized person

..................................	                                                      .........................................................

Principal: ..................................................

Address: .......................................................

....................................................................

STATEMENT OF THE PRINCIPAL

FOR PUBLIC TENDER JN-B1059

We, ……………………………………………… (The Principal of the equipment) confirm, that we are acquainted with the contents of Public Tender JN-B1059 (Purchase of channel combiners for DAB R4 and R5 multiplex.

), to which ……………………………….……  (The Bidder) is going to submit his bid, with the Pro-forma Invoice no.: ………

WE DECLARE, that …………………………………….…… (The Bidder) has full access to the spare parts and replacement equipment for the bidden equipment, through our firm, according to the requirements from the procurement documents no. JN-B1059.

As evidence of the aforesaid we enclose the copy of the Contract between us and the Manufacturer of the equipment, wherein it is evident that we have full access to the spare parts and replacement equipment for the bidden equipment.

In case the Contracting Authority subsequently requests the original Contract, we shall present the same for verification.

Place and date: 			Stamp:			Principal's official

representative or authorized person

..................................	                                                   .........................................................

Bidder: ………………………………………………………………

Address: ......................................................................................

DECLARATION OF THE BIDDER – ALL THE OFFERED EQUIPMENT IS FACTORY NEW

FOR PUBLIC TENDER JN-B1059

We herewith declare, under criminal and material liability, that all the equipment, bidden under the Public Tender JN-B1059, is factory-new.

Place and date: 			Stamp:			Bidder's official

representative or authorized person

..................................	                                              .........................................................

Bidder: …………………………………………………………

Address: ............................................................................

DECLARATION OF THE BIDDER REGARDING THE SPARE PARTS

FOR PUBLIC TENDER JN-B1059

We hereby declare under criminal and material liability, that we are going to assure the necessary original spare parts at least 8 (eight) years after the final acceptance of the equipment which we offered on the public tender JN-B1059.

Place and date: 			Stamp:			Bidder's official

representative or authorized person

..................................	                                              .........................................................

Bidder: ……………………………………………………………….

Address: ......................................................................................

Warranty and Maintenance Statement

FOR PUBLIC TENDER JN-B1059

We herewith declare, under criminal and material liability that:

- we offer at least ………. (at least 36) monthly free warranty maintenance and error correction from the date of successful final acceptance of the offered equipment.

- for the entire offered equipment, we offer free servicing support, free servicing, and free spare (replacement) parts during the period from the previous paragraph.

- free service support means assistance to the client in troubleshooting via telephone, e-mail, or remote management.

- during the warranty period, we guarantee response time ………. (maximum 12) hours when the error is reported by the client by e-mail.

- we guarantee the repair of the offered equipment or the elimination of defects within five (5) working days from the notification of the defect by the client.

- at our own expense, in the event of three or more system errors on the same functional part that occur within the warranty period, we will ensure the replacement of all such parts with a technologically improved functional part. We will make the replacement within 15 days from the discovery of the third error. For the replaced part, the new warranty starts from the day of the part replacement.

- in the event of six or more errors on the same device from an individual set, we will at our own expense replace the defective device with a new device within 15 days of reporting the sixth error. In this case, the warranty period for the replaced assembly starts from the beginning.

- with each intervention (error correction), we will issue a written report to the customer about the work performed and any replaced components.

Below we provide information about the authorized service for the offered equipment:

SERVICE NAME: …………………………………………………………………………………………………….

SERVICE ADDRESS: ………………………………………………………………………………………………

CONTACT PERSON: …………………………… TELEPHONE: …………………. E-MAIL: ……………….

We will take over the defective device for repair and return it to the address of the subscriber of RTV Slovenia in Ljubljana. If the defective device can be sent by express mail, we bear all the costs of sending the defective device and returning the repaired device to the customer.

Place and date: 			Stamp:			Bidder's official

representative or authorized person

..................................	                                                    .........................................................

SAMPLE CONTRACT

Each article in the Contract is written first in Slovenian and then in English language. In case of any doubt or misunderstanding, the Slovenian version should therefore be considered final.

POGODBA ŠT. / CONTRACT NO.

JN-B1059

Nakup kanalnih združevalnikov za digitalni radijski omrežji R4 in R5

Purchase of channel combiners for DAB R4 and R5 multiplex

Sklenjena med:

Concluded between:

Radiotelevizija Slovenija, Javni zavod

Kolodvorska 2

1550 Ljubljana

Slovenija

Identifikacijska štev. za DDV / ID VAT No.: SI29865174

Matična štev. / Corporate registry No.:5056497

ki ga zastopa Uprava javnega zavoda Radiotelevizije Slovenija

represented by RTV Slovenija Management Board

(v nadaljevanju teksta “NAROČNIK”)

(hereinafter referred to as “CONTRACTING AUTHORITY”)

in / and

……………………………………

……………………………………

……………………………………

……………………………………

Identifikacijskaštev.za DDV / ID VAT No.: ……………………………………

Matična štev. / Corporate registry No.: …………………….

ki ga zastopa ………………………………………………….

represented by …………………………………………………

(v nadaljevanju teksta “PONUDNIK”)

(hereinafter referred to as “BIDDER”)

UVODNE DOLOČBE

1. člen

Naročnik in ponudnik ugotavljata, da je naročnik izvedel postopek oddaje javnega naročila na osnovi 40. člena Zakona o javnem naročanju – ZJN-3 (Ur. list RS št. 91/2015 z vsemi nadaljnjimi spremembami in dopolnitvami) za: nakup kanalnih združevalnikov za digitalni radijski omrežji R4 in R5:

- naročnik izbral ponudnika kot najugodnejšega ponudnika ………, na osnovi javnega naročila, objavljenega na Portalu javnih naročil RS, pod štev. ….., z dne ………… in v Uradnem listu EU, štev. …., z dne ………... za izvedbo javnega naročila iz prve alineje,

- ponudnik strokovno in tehnično sposoben izvesti naročilo po tej pogodbi.

2. člen

S to pogodbo se pogodbeni stranki dogovorita o splošnih in posebnih pogojih izvedbe javnega naročila. Sestavni del te pogodbe so pogoji, določeni z dokumentacijo v zvezi z oddajo javnega naročila št. JN-B1059, sprejeti in navedeni v ponudbeni dokumentaciji št. ........

INTRODUCTORY PROVISIONS

Article 1

The Parties agree that the Contracting Authority carried out the procedure related to the submission of Public Procurement based on Article 40 of the Public Procurement Act-ZJN-3 (Official Gazette of the Republic of Slovenia, No. 91/2015 with all further amendments and supplements, hereinafter: the ZJN-3) for the purchase of channel combiners for DAB R4 and R5 multiplex.

- The Bidder has been selected as the most favourable Bidder, based on the Public Tender, published on the Public Procurement Portal of Republic of Slovenia, on … under the no. … and in the Official Gazette of EU, No. …. on …

- The Bidder is professionally and technically capable of executing the order under this contract.

Article 2

The Parties agree on general and special conditions related to the realization of the Public Tender. All conditions determined by the procurement documents no. JN-B1059, adopted and specified in the Bid documentation …… dated …shall constitute an integral part of this Contract.

PREDMET JAVNEGA NAROČILA

3. člen

Predmet javnega naročila je nakup kanalnih združevalnikov za digitalni radijski omrežji R4 in R5.

Podrobnosti in tehnične zahteve naprav so razvidne iz tehničnih specifikacij, ki so del Dokumentacije v zvezi z oddajo javnega naročila in te pogodbe.

SUBJECT OF PUBLIC PROCUREMENT

Article 3

The subject of public procurement (tender) is purchase of channel combiners for DAB R4 and R5 multiplex.

The details and technical requirements of the devices can be seen from the technical specifications, which are part of the Documentation related to the award of the public contract and this contract.

POGODBENA VREDNOST IN PLAČILO

4. člen

Končna vrednost pogodbe znaša:

znaša			 	EUR .…………………….. DDP lokacija naročnika (ponudb. vred.)

+ 22 % DDV                       	EUR ……………………...

KONČNA VREDNOST		EUR ……………………… DDP lokacija naročnika z vklj. DDV

V primeru plačila domačemu ponudniku, bo le-ta ob izstavitvi računa priračunal DDV, skladno z veljavno zakonodajo o DDV.

V primeru pridobitve blaga znotraj Skupnosti (EU), bo naročnik izvršil samoobdavčitev z DDV, skladno z veljavno zakonodajo o DDV.

Cene po tej pogodbi so fiksne in se ne smejo spreminjati do konca trajanja te pogodbe.

Vsi dokumenti, ki jih izda ponudnik (računi, dobavnice), morajo vsebovati tudi oznako javnega naročila oz. pogodbe in oznako naročila. Naročilo bo ponudnik prejel po pričetku veljavnosti pogodbe.

Naročnik bo navedeni znesek plačal na račun ponudnika štev.:.....................................................pri banki: ....................................................;  v skladu z naslednjimi plačilnimi pogoji za:

- 95 % - v roku 30 dni po uspešno opravljenem kosovnem prevzemu opreme za posamezni sklop na lokaciji naročnika in prejemu ustreznega računa;

- 5 % - roku 30 dni od dneva uspešno opravljenega končnega prevzema opreme za posamezni sklop in predložitve s strani naročnika podpisanega zapisnika o opravljenem končnem prevzemu opreme.

Naročnik ne bo predložil garancije za zavarovanje odloženih plačil, kakor tudi ne bo predložil kakšnega drugega instrumenta za zavarovanje plačil.

Skladno z Zakonom o opravljanju plačilnih storitev za proračunske uporabnike (ZOPSPU-A), mora naročnik, kot posredni proračunski uporabnik prejemati račune ponudnikov s sedežem v republiki Sloveniji izključno v elektronski obliki (e-račun).

CONTRACT VALUE AND PAYMENT

Article 4

The total value of the purchase amounts to:

EUR ……………………… DDP Ljubljana, delivered location of Contracting Authority,

(According to INCOTERMS 2020);

without VAT

In case of a payment to a domestic Bidder, the VAT shall be added at the invoice issuing, according to the valid Law on VAT.

In case of a purchase of the goods on the internal EU market, the Contracting Authority shall carry out the reverse charge of VAT, according to the valid Law on VAT.

The prices according to this Contract are fixed and cannot be changed for the period of the Contract duration.

All documents issued by the Bidder (Invoices, Delivery Notes) shall also incorporate the Public Tender or Contract Number and the Order number. The Order will be sent by the Contracting Authority to the chosen Bidder after the beginning of Contract validity.

The Contracting Authority shall pay the amount specified in favour of the Bidder’s account No ……………………at the Bank ……………………, in accordance with the following payment terms:

- 95 % - within 30 days after the successful quantity acceptance of the delivered equipment for each set at the Contracting Authority location and receipt of the relevant invoice.

- 5% - within 30 days from the date of the successful final acceptance of the equipment for each set and the submission by the Contracting Authority of a signed record of the final acceptance of the equipment.

The passage regarding e-invoices shall apply for Slovenian Bidders only.

DOBAVA BLAGA

5. člen

5.1

Ponudnik bo izpolnil naročilo skladno s pogoji ponudbene dokumentacije, ki je sestavni del te pogodbe, v količini, kvaliteti in rokih. V nasprotnem primeru bo naročnik unovčil garancijo za dobro izvedbo pogodbenih obveznosti.

Ponudnik mora dostaviti ponujeno opremo v celotnem obsegu, na naslov naročnika: Radiotelevizija Slovenija, Javni zavod, OC Domžale, Radio cesta 9, 1230 Domžale; v dveh ločenih sklopih:

- Prvi sklop opreme, definiran v točki 3.2.1 dokumentacije v zvezi z oddajo javnega naročila se dobavi najkasneje 60 dni po pričetku veljavnosti pogodbe.

- Drugi sklop opreme, definiran v točki 3.2.2 se dobavi najkasneje 120 dni po pričetku veljavnosti pogodbe in ne prej kot januarja 2025.

O točnem terminu dostave se ponudnik in naročnik dogovorita naknadno. Ponudnik mora naročnika obvestiti o terminu dostave vsaj 5 delovnih dni pred predvideno dostavo.

Ponudnik mora hkrati z blagom ob prevzemu naročniku izročiti še:

- pravilno izpolnjeno dobavnico,

- podpisane in potrjene garancijske liste (za tehnično blago),

- tehnično dokumentacijo in navodila za uporabo,

- druge dokumente, kot je opredeljeno v tehničnih specifikacijah.

5.2

Ponudnik zagotovi celovito tehnično dokumentacijo v slovenskem ali angleškem jeziku, ki jo uporabnik potrebuje pri vsakodnevni uporabi in vzdrževanju opreme. Za format v elektronski obliki se uporablja PDF zapis. Dokumentacija mora ustrezati dejanskemu stanju naprave ob dobavi.

Ponudnik zagotovi za posamezno napravo dokumentacijo v 2 izvodih v tiskani in 1 izvod v elektronski obliki. V primeru, če obstajajo 3 ali več naprav istega tipa je potrebno zagotoviti dokumentacijo v 6 izvodih v tiskani in elektronski obliki za posamezen tip naprave.

Tehnična dokumentacija mora obsega najmanj naslednje postavke:

- Opis opreme in posameznih komponent ter njenega delovanja,

- Navodila za uporabo in vzdrževanje,

- Navodila za instalacijo opreme,

- Tehnične podatke na zahtevanih delovnih kanalih,

- Merilne protokole,

- Opis postopkov preglasitve na drug DAB kanal,

- Navodila za nastavitev  vseh parametrov, katere je mogoče spreminjati, z opisom le-teh,

- Navedbo in opis potrebnih servisnih posegov, kot jih predvideva proizvajalec,

- Opis postopkov ob popravilu in zamenjavi delov,

- Navedba vseh uporabljenih nevarnih snovi in navodila za rokovanje ter odstranitev.

Ponudnik zagotovi napise na napravah morajo biti v slovenskem ali angleškem jeziku.

Tehnično dokumentacijo bo ponudnik dostavil naročniku 10 dni pred zagonom opreme za posamezni sklop.

DELIVERY OF GOODS

Article 5

Article 5.1

The Bidder shall fulfil the order according to the terms of the Bid documentation, being the constituent parts of this Contract, in terms of quantity, quality and deadlines required. Otherwise, the Contracting Authority shall cash-in a performance guarantee.

The Bidder must deliver the offered equipment in its entirety to the Contracting Authority's address: Radiotelevizija Slovenija, Javni zavod, OC Domžale, Radio cesta 9, 1230 Domžale; in two separate sets:

- The first set of equipment, defined in chapter 3.2.1, is delivered no later than 60 days after the beginning of the contract validity.

- The second set of equipment, defined in point 3.2.2, is delivered no later than 120 days after the beginning of the contract validity and no earlier than January 2025.

The Bidder and the Contracting Authority will agree on the exact delivery date later. The Bidder must inform the Contracting Authority about the delivery date at least 5 working days before the scheduled delivery.

At the same time as the goods are taken over, the Bidder must hand over to the Contracting Authority:

- correctly completed delivery note,

- signed and certified warranty forms (for technical goods),

- technical documentation and instructions for use,

- other documents as defined in the technical specifications.

Article 5.2

Technical documentation needed for user’s daily work and maintenance must be in Slovene or English language. For technical documentation in electronic form Acrobat PDF format must be used. The documentation must reflect the current state of the equipment at the time of delivery.

For each device it is required to provide documentation in 2 copies in printed and 1 in electronic form. In case, where there are 3 or more devices of the same type it is required to provide documentation in 6 copies in printed and electronic form for each type of device.

The technical documentation should comprise of at least these items:

- Description of operation of the device and individual components,

- User and maintenance manual,

- Manual for installation of equipment,

- Technical data of equipment at requested channels,

- Measuring protocols of equipment,

- Description of retuning procedure,

- Description of setting all the parameters which can change,

- List and description of all service exercises as required by the producer,

- Guidelines for repair and exchange of parts,

- Declaration of all dangerous substances used and guidance for handling and removal.

The labels on the equipment should be in Slovene or English language.

The bidder will deliver the technical documentation to the customer 10 days before the equipment commissioning for each delivery set.

TOVARNIŠKI PREVZEM OPREME

6. člen

Dogovorjen datum in trajanje primopredaje za prvi sklop opreme bo ponudnik pisno sporočil najmanj 10 delovnih dni pred opravljanjem tovarniškega prevzema.

Najkasneje 10 dni pred predvideno dobavo prvega sklopa opreme dva pooblaščena predstavnika naročnika opravita tovarniški prevzem prvega sklopa opreme pri proizvajalcu opreme.

V okviru tovarniškega prevzema se ugotavlja ustreznost in skladnost posameznih elementov s tehničnimi pogoji in zahtevami iz točk 3.2.1 in 3.2.2 dokumentacije v zvezi z oddajo javnega naročila. Ponudnik zagotovi vso potrebno merilno opremo za opravljanje meritev in vso zahtevano dokumentacijo.

Ponudnik zagotovi 2 izvoda merilnega zapisnika o preizkusu v tovarni.

Vse morebitne nepravilnosti, ugotovljene pri tovarniškem prevzemu opreme, morajo biti odpravljene s strani ponudnika v roku 5 dni. Po tem roku se celotni postopek tovarniškega prevzema ponovi. V tem primeru se pod enakimi pogoji kot tovarniški prevzem prvega sklopa, opravi tudi tovarniški prevzem drugega sklopa opreme.

V primeru, da se pri ponovitvi tovarniškega prevzema pojavijo nepravilnosti, ima naročnik pravico unovčiti garancijo za dobro izvedbo pogodbenih obveznosti, ponudnik pa mora predložiti novo garancijo za dobro izvedbo pogodbenih obveznosti. Pri ponovnem tovarniškem prevzemu in posledično tovarniškem prevzemu drugega sklopa mora ponudnik kriti stroške prevoza in nastanitve za 2 predstavnika naročnika.

FACTORY ACCEPTANCE OF THE QUIPMENT

Article 6

The Bidder must notify the Contracting Authority the agreed date and duration of handover for the first set of equipment in writing at least 10 working days before the factory acceptance.

No later than 10 days before the scheduled delivery of the first set of equipment, two authorized representatives of the Contracting Authority perform factory acceptance of the first set of equipment at the equipment manufacturer's facility.

As part of the factory acceptance, the suitability and compliance of individual elements with the technical conditions and requirements from sections 3.2.1 and 3.2.2 is determined in tender documentation. The Bidder provides all the necessary measuring equipment for performing the measurements and all the required documentation.

The Bidder must provide 2 copies of the factory acceptance test measurement report.

Any irregularities during the factory acceptance test of the equipment must be rectified by the supplier within 5 days. After this period, the entire factory acceptance test is repeated. In such a case, the factory acceptance test for the second delivery set of equipment is conducted under the same conditions as for the first delivery set.

In the case when factory acceptance procedure must be repeated second time, the Contracting Authority has the right to cash-in the performance guarantee and the Bidder must submit a new performance guarantee. The costs of transport and accommodation for representatives of the Contracting Authority are to be borne by the Bidder if the factory acceptance procedure must be repeated, including the factory acceptance test for the second deliverable set.

KOSOVNI PREVZEM OPREME

7. člen

Kosovni prevzem po prejemu opreme opravi naročnik, in sicer najkasneje v roku 5 delovnih dni po prejemu opreme na lokacijo naročnika OC Domžale, Radio cesta 9, 1230 Domžale.

Naročnik bo pri kosovnem prevzemu opreme, na podlagi priloženih dobavnic in drugih spremljajočih listin ter fizične kontrole prejete opreme, preveril ali je dobavljena vsa ponujena oz. naročena oprema posameznega sklopa.

Kosovni prevzem posameznega sklopa ponujene opreme se izvede s prevzemnim zapisnikom, ki ga na podlagi pravilno izročene ustrezne opreme ter spremljajočih dodatkov in listin podpiše naročnikov skrbnik pogodbe.

Blago, za katero se bo ugotovilo, da kakorkoli odstopa od zahtev v dokumentaciji v zvezi z oddajo javnega naročila ali ponudbeni dokumentaciji, ali ni skladno z določili v tehničnih specifikacijah, bo zavrnjeno, zaradi česar bo dobavitelj prišel v zamudo. Enako velja, če bo neskladnost ugotovljena za katerikoli dokument, ki bi moral biti blagu priložen. Zavrnitev bo označena na prevzemnem zapisniku.

QUANTITY ACCEPTANCE OF THE EQUIPMENT

Article 7

The Contracting Authority will conduct the quantity acceptance test upon receipt of each delivery set of equipment, no later than 5 working days after receiving the equipment to the Contracting Authority premises: OC Domžale, Radio cesta 9, 1230 Domžale.

During the quantity acceptance of the equipment, the Contracting Authority will verify, based on attached delivery notes and other accompanying documents, as well as through physical inspection of the received equipment, whether all offered or ordered equipment of each delivery set has been delivered.

The quantity acceptance of each set of the offered equipment is carried out with an acceptance record, which is signed by the Contracting Authority's administrator of the contract based on the correct delivery of the appropriate equipment and the accompanying addenda and documents.

Goods that are found to deviate in any way from the requirements in the documentation related to the public procurement or the tender documentation, or which do not conform to the provisions in the technical specifications, will be rejected, because of which the Bidder will be in a delay. The same applies if non-compliance is found for any document that should be attached to the goods. Rejection will be noted on the acceptance record.

KONČNI PREVZEM OPREME

8. člen

Končni prevzem bo opravljen v šestdesetih (60) delovnih dneh po dostavi opreme za posamezni sklop opreme na lokacijo naročnika. Končni prevzem opravi naročnik na lokaciji posameznega elementa z oddajo v obratovanje.

V okviru končnega prevzema sklopa se opravi se opravi vizualen pregled opreme, količinska ustreznost in preizkus delovanja ponujene opreme.

Pri končnem prevzemu in preizkusu delovanja ponujene opreme bo naročnik ugotavljal naslednje karakteristike:

- kakovost dobavljenih in vgrajenih delov sistema,

- funkcionalnost sistema,

- stabilnost delovanja sistema,

- odpravljanje morebitnih napak v sistemu.

Zapisnik končnega prevzema mora biti podpisan s strani ponudnika in naročnika.

Vse morebitne nepravilnosti, ugotovljene pri končnem prevzemu opreme, morajo biti odpravljene s strani ponudnika v roku 14 dni. V kolikor nepravilnosti niso odpravljene v tem roku, se celotni postopek končnega prevzema ponovi.

V primeru, ko je potrebno postopek končnega prevzema ponoviti, ima naročnik pravico unovčiti garancijo za dobro izvedbo pogodbenih obveznosti, ponudnik pa mora predložiti novo garancijo za dobro izvedbo pogodbenih obveznosti.

Z dnem, ko naročnik in ponudnik podpišeta zapisnik o uspešno opravljenem končnem prevzemu sklopa opreme, prične teči garancijski rok za dobavljen sklop opreme.

FINAL ACCEPTANCE OF THE EQUIPMENT

Article 8

The final acceptance will be conducted within sixty (60) working days after the equipment delivery for each delivery set to the Contracting Authority premises. The Contracting Authority will perform the final acceptance at the location of each element by putting it into operation.

As part of the final acceptance of the assembly, a functional test of the offered equipment is carried out.

During the final acceptance and performance test of the offered equipment, the Contracting Authority will determine the following characteristics:

- quality of delivered and installed system parts,

- system functionality,

- stability of system operation,

- elimination of possible errors in the system.

The final acceptance protocol must be signed by the Bidder and the Contracting Authority.

Any irregularities found during the final acceptance of the equipment must be corrected by the Bidder within 14 days. After If the irregularities are not eliminated within this period, the entire final acceptance procedure will be repeated.

If the final acceptance process needs to be repeated, the Contracting Authority has the right to cash Performance Guarantee of the contractual obligations, and the Bidder must submit new Performance Guarantee.

The warranty period for the delivered set of equipment starts to run on the day when the Bidder and the Contracting Authority sign the record of successful final acceptance of the set of equipment.

JAMSTVA IN GARANCIJSKE OBVEZNOSTI PONUDNIKA

9. člen

Ponudnik naročniku jamči:

- da kupljena oprema deluje brezhibno in nima skritih napak,

- da oprema, ki je predmet te pogodbe, ni obremenjeno s pravicami tretjih oseb,

- da oprema popolnoma ustreza vsem tehničnim opisom, karakteristikam in specifikacijam, ki so bila dana v okviru Dokumentacije v zvezi z oddajo naročila in ponudbene dokumentacije ali so priloga te pogodbe,

- da bo naročnik pridobil vse pravice, ki so vezane na opremo, ponudnik pa bo brezhibno izvrševal vse obveznosti, ki so vezane na opremo.

Za opremo, ki je predmet te pogodbe, daje ponudnik ……..  mesečno garancijo (najmanj 36-mesečno garancijo) za brezhibno tehnično delovanje. Garancijski rok teče od dneva podpisa zapisnika o uspešnem končnem prevzemu.

Ponudnik mora za celotno trajanje garancijske dobe zagotavljati odzivni čas 12 ur. Ponudnik mora v tem času stopiti v kontakt (prijava po e-mailu). Ponudnik mora napravo prevzeti v popravilo in vrniti na naslov naročnika RTV Slovenija v Ljubljani.

Rok za odpravo napak na pooblaščenem servisu je 5 delovnih dni od prejete prijave po e-mailu.

Ponudnik mora za celotno ponujeno opremo, v času garancijskega roka iz drugega odstavka tega člena, zagotavljati brezplačno podporo za servisiranje, brezplačno servisiranje in brezplačne rezervne (nadomestne) dele.

Podpora za servisiranje je pomoč pri odpravljanju napak. Le-ta je lahko preko telefona, upravljanje na daljavo ali preko elektronske pošte.

Ponudnik je dolžan na lastne stroške v primeru treh ali več sistemskih napak na istem funkcionalnem delu, ki se pojavijo v garancijskem roku, zagotoviti zamenjavo vseh tovrstnih delov s tehnološko izboljšanim funkcionalnim delom. Ponudnik mora zamenjavo izvršiti v roku 15 dni od ugotovitve tretje napake. Za zamenjan del prične teči nova garancijska doma od dne zamenjave dela.

Šest ali več napak na isti napravi iz posameznega sklopa, ki se pojavijo v garancijskem roku, velja kot nekorektno delovanje naprave. V takšnem primeru je ponudnik dolžan na lastne stroške zagotoviti zamenjavo te naprave z novo napravo. V tem primeru prične za zamenjani sklop garancijska doba teči od začetka. Ponudnik je dolžan to zamenjavo izvršiti v roku 15 dni od ugotovitve šeste napake.

O vsaki intervenciji (popravilu napake) mora ponudnik naročniku izdati pisno poročilo o opravljenem delu in morebitnih zamenjanih komponentah.

Ponudnik mora zagotoviti razpoložljivost in združljivost nadomestnih delov najmanj 8 let od datuma končnega prevzema ponujene opreme. Za čas trajanja garancijske dobe so vsi nadomestni deli brezplačni.

WARRANTIES AND WARRANTY OBLIGATIONS OF THE PROVIDER

Article 9

The Bidder guarantees the Contracting Authority:

- that the purchased equipment works flawlessly and has no hidden defects,

- that the equipment that is the subject of this contract is not encumbered by the rights of third parties,

- that the equipment fully corresponds to all the technical descriptions, characteristics and specifications that were given in the Tender documentation and Bidders documentation or that are attached to this contract,

- that the Bidder will acquire all rights related to the equipment, and the Contracting Authority will flawlessly perform all obligations related to the equipment.

For the equipment that is the subject of this contract, the Bidder gives a ……. monthly guarantee (minimum 36-month guarantee) for faultless technical operation. Warranty period starts from date of final acceptance of the delivery set of the equipment at the Contracting Authority location.

During the warranty period the Bidder must provide 12 hours response time. Within this time the Bidder must get in contact (notification by e-mail). The Bidder must take over the device for repair and return it to the address of the Contracting Authority of RTV Slovenia in Ljubljana.

The Bidder must eliminate the error within 5 working days after receipt of notification by e-mail.

The Bidder must provide free of charge support for servicing, free of charge servicing and free of charge spare parts (replacement) parts for the entire offered equipment during the warranty period from the second paragraph of this contract.

Service support is troubleshooting assistance. This can be via telephone, remote control or via e-mail.

The Bidder is obliged, at its own expense, in the event of three or more system errors on the same functional part that occur within the warranty period, to ensure the replacement of all such parts with a technologically improved functional part. The Bidder must make the replacement within 15 days after the third error has been reported. The new warranty period for the replaced part starts from the day of replacement.

Six or more defects on the same device from a single set that occur within the warranty period are considered as incorrect device operation. In such a case, the Bidder is obliged to replace this device with a new device at its own expense. In this case, the warranty period for the replaced assembly starts from the beginning. The Bidder it to make this replacement within 15 days after the sixth error has been reported.

For each intervention (elimination of faults), the Bidder must issue a written report to the Contracting Authority about the work performed and any replaced components.

The Bidder must assure the availability and compatibility of spare parts for at least 8 years after the date of final acceptance of the offered equipment. All spare parts are free of charge during the warranty period.

REKLAMACIJE IN ODGOVORNOST

10. člen

Ponudnik odgovarja za skrite napake na dobavljenem blagu. Skrite napake so tiste, ki jih naročnik ni mogel odkriti z običajnim pregledom dobavljenega blaga. Naročnik mora obvestiti ponudnika o napaki v osmih (8) dneh od dneva, ko je napako opazil.

Naročnik bo napake v kakovosti reklamiral takoj, ko jih bo ugotovil.

Rok za rešitev reklamacije je največ 10 delovnih dni od prejema pisnega ali ustnega obvestila naročnika o reklamaciji. Vsi morebitni stroški reklamacij bremenijo ponudnika.

V primeru, da kakovost blaga oz. storitve ni v skladu z zahtevami dokumentacije v zvezi z oddajo javnega naročila ali iz ponudbene dokumentacije, ima naročnik pravico unovčiti garancijo za dobro izvedbo pogodbenih obveznosti.

11. člen

Če dobava ni realizirana oz. storitve niso opravljene v predvidenem roku po ponudnikovi krivdi, razen v primeru višje sile, je ponudnik dolžan plačati naročniku kazen v višini 1 odstotka vrednosti celotne dobave oz. storitve za vsak zaključen teden, vendar ne več kot 5 odstotkov celotne pogodbene vrednosti.

Kazen začne teči  naslednji delovni dan po določenem času dobave oz. izvedbe storitve. Če dobava oz. izvedba storitve zaostaja po ponudnikovi krivdi za več kot 4 tedne, ima naročnik pravico, razen če uveljavlja kazenski zahtevek, da določi nov dobavni rok oz. rok izvedbe ali prekine pogodbo.

CLAIMS AND LIABILITY

Article 10

The Bidder is responsible for the hidden errors on the delivered goods or performed services. Hidden errors are those, the Contracting Authority was unable to determine with the commonly performed examination of the delivered goods or service. The Contracting Authority shall inform the Bidder about the hidden error within eight days, counting from the date the hidden error had been noticed.

The Contracting Authority will complain about quality defects as soon as they are discovered.

The deadline for resolving the complaint is a maximum of 10 working days from the receipt of written or verbal notification from the Contracting Authority about the complaint. All possible costs of complaints are borne by the Bidder.

If the quality of goods or services is not in accordance with the stipulations of the procurement documents or bid documentation, the Contracting Authority has the right to cash-in a performance guarantee.

Article 11

If the goods are not supplied or the services are not completed due to the Bidder’s fault in a planned timescale, except for Force Majeure, the Bidder shall be liable to pay penalties in the amount of 1 per cent of a respective partial delivery, incorporating a functional unit, for each week completed, but not increasing 5 per cent of the total Contract amount.

The penalty shall commence next working day after the delivery deadline or deadline for realization of services determined. If the delivery or realization of services is delayed due to Bidder’s fault for more than 4 weeks, the Contracting Authority shall have right, unless the penal claim is exercised, to determine a new delivery time or to terminate the Contact.

# VIŠJA SILA

12. člen

V primeru višje sile kot so požar, poplava, potres, vojna, stavke in podobno, se lahko naročnik in ponudnik sporazumeta za podaljšanje roka izpolnitve po tej pogodbi, za dobo trajanja višje sile. Če zaradi daljših rokov trajanja višje sile ne bi bilo mogoče izpolniti pogodbenih obveznosti, lahko pogodbeni stranki pogodbo prekineta. Prekinitev ali podaljšanje  pogodbe mora biti v pisni obliki.

V primeru daljšega trajanja višje sile pogodbeni stranki lahko pogodbo razdreta, vsaka stranka nosi svoje, do razdrtja pogodbe nastale stroške.

HIGHER FORCE

Article 12

In the event of Force Majeure such as fire, flood, earthquake, war, strikes and similar, the Contracting Authority and the Bidder agree to extend the period that its performance of such obligations is prevented by the event of Force Majeure. Should it not be possible to fulfil obligations under this Contract in spite of all longer periods of time, the Parties may terminate the Contract. The termination or extension of the Contract shall be provided in writing.

In the case of longer period of Force Majeure, the Parties may terminate the Contract, each party bearing their own costs that have been occurred till then.

VELJAVNOST POGODBE

13. člen

Pogodba je sklenjena z odložnim pogojem in stopi v veljavo:

- z dnem obojestranskega podpisa s strani pooblaščenih podpisnikov naročnika in ponudnika ter veljavnim žigom obeh pogodbenih strank;

- s predložitvijo garancije za dobro izvedbo pogodbenih obveznosti, izdano s strani banke ali zavarovalnice, brezpogojne, nepreklicne in plačljive na prvi poziv, v višini 5 % pogodbene vrednosti in z veljavnostjo še 12 mesecev po pogodbeno določenem datumu dobave opreme.

Ponudnik je dolžan predložiti garancijo za dobro izvedbo pogodbenih obveznosti najkasneje v roku 10 dni od prejetja podpisane pogodbe s strani naročnika

Ta pogodba je sklenjena za določen čas, in sicer do konca izvedbe vseh pogodbenih obveznosti. Le-te so zaključene, ko poteče garancijski rok po tej pogodbi in so odpravljene vse morebitne napake, ki so bile ugotovljene v tem garancijskem roku ter ko se izteče rok, v katerem mora ponudnik zagotoviti dobavo rezervnih delov.

14. člen

Določila pogodbe so fiksna in se jih ne sme spreminjati v času trajanja pogodbe. V primeru, da nastanejo izredni pogoji, ki bi onemogočali izpolnjevanje pogodbenih določil, lahko stranki skleneta dodatek k pogodbi v pisni obliki. Ta mora biti podpisan in žigosan s strani obeh pooblaščenih pogodbenih predstavnikov.

VALIDITY OF THE CONTRACT

Article 13

The Contract is made under the suspense and enters into force:

- on the day the authorized representatives of the Contracting Authority and Bidder affix their signatures and valid stamps of both parties.

- by Bidder’s presentation of the Performance Guarantee, issued by Bank or Insurance Company, irrevocable, unconditional, and payable at first call in the amount of 10 % of the contractual value and valid 6 months after confirmed delivery date of the complete offered equipment.

The Bidder must present the Performance Guarantee no later than 10 days from the receipt of the signed contract by the Contracting Authority.

The contract is concluded for a fixed period, i.e. till the end of realization of all contractual obligations.  It is understood all obligations are fulfilled, when the warranty period according to this contract expires and all eventual defects that had been ascertained during this warranty period are eliminated as well as the period of assuring spare parts had been run out.

14. člen

Določila pogodbe so fiksna in se jih ne sme spreminjati v času trajanja pogodbe. V primeru, da nastanejo izredni pogoji, ki bi onemogočali izpolnjevanje pogodbenih določil, lahko stranki skleneta dodatek k pogodbi v pisni obliki. Ta mora biti podpisan in žigosan s strani obeh pooblaščenih pogodbenih predstavnikov.

Article 14

The provisions of the Contract are fix and can not be amended during the duration of the Contract. In the event of extraordinary conditions that should preclude the fulfilment of the Contract provisions, the Parties may conclude the Annex to the Contract in writing. This Annex must be signed and duly stamped by the authorized representatives of the Parties.

PROTIKORUPCIJSKA KLAVZULA

15. člen

Če kdo od pogodbenih partnerjev posredno ali neposredno obljubi, ponudi ali da kakšno nedovoljeno korist (vključno s potnimi stroški, darili in stroški gostinskih storitev, ki presegajo vrednost 75 EUR), z namenom vplivati na:

- pridobitev posla,

- sklenitev posla pod ugodnejšimi pogoji,

- opustitev dolžnega nadzora nad izvajanjem pogodbenih obveznosti ali

- drugo ravnanje ali opustitev, s katerim je organu ali organizaciji iz javnega sektorja povzročena škoda ali je omogočena pridobitev nedovoljene koristi predstavniku organa, posredniku organa ali organizacije iz javnega sektorja, drugi pogodbeni stranki ali njenemu predstavniku, zastopniku ali posredniku,

je pogodba nična.

ANTI-CORRUPTION CLAUSE

Article 15

If any of the contracting partners directly or indirectly promises offers, or gives any prohibited benefit, in order to:

- obtain a deal,

- conclude a deal under more favourable conditions,

- provide for the omission of due supervision over the implementation of contractual obligations, or

- provide for other actions or omissions through which a public body or organisation suffers damage, or which enables the representative of the public body or organisation, the other contracting party or its representative, authorised person or agent to obtain prohibited benefits,

the contract shall be rendered null and void.

ODPOVED IN ODSTOP OD POGODBE

16. člen

Pogodbeni stranki izjavljata, da je to pogodbo možno odpovedati pred njeno izpolnitvijo v primeru, da nastopi ena od naslednjih spodaj navedenih  okoliščin.

Naročnik lahko odpove pogodbo pred njeno izpolnitvijo:

- če je proti ponudniku uveden stečaj ali prisilna poravnava,

- če so pretekli  pogodbeno določeni roki, ponudnik pa ni izpolnil pogodbenih obveznosti,

- če ponudnik ni odpravil ugovarjanih napak oz. odprava napak ni možna,

Ponudnik lahko odpove pogodbo:

- če naročnik ne plača  pogodbene cene.

Odpoved pogodbe se poda v pisni obliki. Pogodba preneha veljati z dnem potrjenega prejema pisne odpovedi s strani pooblaščene osebe pogodbene stranke, ki se ji odpoveduje pogodbeno razmerje.

Če odpove pogodbo naročnik, lahko zahteva povrnitev škode, ki mu je nastala zaradi neizpolnitve pogodbe s strani ponudnika. Če odpove pogodbo  ponudnik, lahko zahteva plačilo za že opravljene storitve do dneva odpovedi pogodbe. Odškodninski zahtevki pogodbeno zveste stranke s tem niso izključeni.

17. člen

Ta pogodba je sklenjena pod razveznim pogojem, ki se uresniči v primeru izpolnitve ene od naslednjih okoliščin:

- če bo naročnik seznanjen, da je sodišče s pravnomočno odločitvijo ugotovilo kršitev obveznosti delovne, okoljske ali socialne zakonodaje s strani ponudnika ali podizvajalca ali

- če bo naročnik seznanjen, da je pristojni državni organ pri ponudniku ali podizvajalcu v času izvajanja pogodbe ugotovil najmanj dve kršitvi v zvezi s:

  - plačilom za delo,

  - delovnim časom,

  - počitki,

  - opravljanjem dela na podlagi pogodb civilnega prava kljub obstoju elementov delovnega razmerja ali v zvezi z zaposlovanjem na črno

in za kateri mu je bila s pravnomočno odločitvijo ali več pravnomočnimi odločitvami izrečena globa za prekršek,

in pod pogojem, da je od seznanitve s kršitvijo in do izteka veljavnosti pogodbe še najmanj šest mesecev oziroma, če ponudnik nastopa s podizvajalcem pa tudi, če zaradi ugotovljene kršitve pri podizvajalcu ponudnik ne nadomesti ali zamenja tega podizvajalca, na način določen v skladu s 94. členom ZJN-3 in določili te pogodbe v roku 30 dni od seznanitve s kršitvijo.

V primeru izpolnitve okoliščine in pogojev iz prejšnjega odstavka se šteje, da je pogodba razvezana z dnem sklenitve nove pogodbe o izvedbi javnega naročila za predmetno naročilo. O datumu sklenitve nove pogodbe bo naročnik obvestil ponudnika.

Če naročnik v roku 30 dni od seznanitve s kršitvijo ne začne novega postopka javnega naročila, se šteje, da je pogodba razvezana trideseti dan od seznanitve s kršitvijo.

18. člen

Pogodbeni stranki se obvezujeta, da bosta naredili vse, kar je potrebno za izvršitev pogodbe in da bosta ravnali kot dobra gospodarja. Vse  morebitne spore v zvezi s to pogodbo bosta stranki najprej poizkušali rešiti po mirni poti. Če razrešitev po mirni poti ne bo mogoča, sta pogodbeni stranki  sporazumni, da je za reševanje vseh morebitnih sporov iz te pogodbe pristojno sodišče v Ljubljani po slovenskem pravu.

TERMINATION AND WITHDRAWAL OF THE AGREEMENT

Article 16

The Contract parties declare this Contract could be terminated before its fulfilment only if one of the following circumstances occurred.

The Contracting Authority is justified to terminate the Contract before its fulfilment if:

- the compulsory settlement, bankruptcy or liquidation procedures are initiated against the Bidder,

- the contractual delivery date is expired and the Bidder 's obligations are not fulfilled,

- the Bidder does not eliminate the defects, or the elimination of the defects is not possible,

The Bidder is justified to terminate the Contract if:

- the Contracting Authority does not pay the contractual price.

The termination of the Contract shall be provided in writing. The Contract ceases to be valid on the day the authorized representative of the party, who has been denounced from the Contract, confirm the receipt of the written termination.

If the Contract is terminated by the Contracting Authority, the Bidder is liable to reimburse the damage, caused due to his non-fulfilment of the Contract.  If the Contract is terminated by the Bidder, he is justified to require the payment for contractual works already done till the date of the Contract termination. By this the indemnity claims of contractual loyal party are not excluded.

Article 17

This Contract has been concluded under the resolutory condition that shall be met if one of the following circumstances arise:

- if the Contracting Authority is informed that the court issued a final decision by which it established violation of an obligation arising from the labour, environmental or social legislation by the Bidder/supplier or subcontractor, or

- if the Contracting Authority is informed that the competent state authority established at least two violations by the Bidder/supplier or subcontractor during the implementation of the contract in relation to:

  - remuneration for work,

  - working hours,

  - rest periods,

  - performing work based on civil law contracts although employment relationship elements exist or in relation to illegal work,

for which a fine for offence was imposed on them by a final decision or several final decisions,

and provided that at least six months remain from the moment the violation was notified and the date of expiry of the Contract, or if the Bidder/supplier uses a subcontractor also if, following the establishment of a violation by the subcontractor, the Bidder/supplier does not compensate for or replace this subcontractor in the way laid down in Article 94 of the ZJN-3 and the provisions hereof within 30 days of the notification of the violation.

If the circumstances and conditions referred to in the preceding paragraph are met, the Contract shall be considered to be dissolved as of the day of the conclusion of a new contract for the public procurement in question. The Contracting Authority shall inform the Bidder/supplier on the date of the conclusion of the new contract.

If the Contracting Authority does not begin a new public procurement procedure within 30 days of the notification of violation, it shall be considered that the Contract is dissolved on the thirtieth day of the notification of violation.

Article 18

The Parties undertake to exercise their best efforts to implement the Contract and act with due diligence. The Parties shall endeavour to resolve all eventual disputes arising out of this Contract by mutual agreement. Should such amicable settlement not be substantially reached, the Parties agree to refer, the dispute arising out of this Contract, to the competent Court of Ljubljana, according to the Slovenian law.

ODGOVORNE OSEBE

19. člen

S strani naročnika je za izvajanje pogodbe odgovoren …. (telefon: +386 1 475 ….), s  strani ponudnika pa: …. (telefon: ….).

RESPONSIBLE PERSONS

Article 19

Each party shall nominate representatives, responsible for the  realization of the Contract, i.e.: for the Contracting Authority –….. (phone: +386 1 475 ….); for the Bidder: …(phone: …).

20. člen

Pogodba je sestavljena iz naslednjih delov, ki predstavljajo enovito celoto:

- Osnovna pogodba s komercialnimi pogoji,

- Priloga 1 – Ponudbena dokumentacija štev. ............................................................

- Priloga 2 – Garancija za dobro izvedbo pogodbenih obveznosti

Pogodba je sestavljena v petih izvodih, od katerih prejme naročnik tri izvode, ponudnik pa dva izvoda.

PODPIS IN ŽIG POOBLAŠČENIH PREDSTAVNIKOV NAROČNIKA IN PONUDNIKA – POGODBA ŠT. JN-B1059.

Article 20

The Contract encompass the following parts, which represent the uniform whole:

- Basic Contract including commercial terms, Slovenian and English version,

- Enclosure 1 – Bid documentation …. No.   …………

- Enclosure 2 – Performance Guarantee

Each article in the Contract is written first in Slovenian and then in English language. In case of any doubt or misunderstanding, the Slovenian version should therefore be considered final.

The Contract is drawn up in five copies, the Contracting Authority receiving three copies, and the Bidder two copies.

PODPIS IN ŽIG POOBLAŠČENIH PREDSTAVNIKOV NAROČNIKA IN PONUDNIKA – POGODBA ŠT. JN-B1059/THE SIGNATURE AND SEAL OF THE AUTHORIZED REPRESENTATIVES OF THE CONTRACTING AUTHORITY AND BIDDER – CONTRACT No. JN-B1059.

NAROČNIK: / CONTRACTING AUTHORITY:	PONUDNIK: / BIDDER:

Radiotelevizija Slovenija, Javni zavod	…………………………….

Uprava javnega zavoda Radiotelevizije Slovenija / 	…………………………………

RTV Slovenija Management Board

Natalija Gorščak

V. d. predsednika uprave RTV Slovenija /	………………………….

acting president of the Management Board

____________________________	______________________________

Andrej Trček

član Uprave RTV Slovenija /	Žig / Stamp:

member of the Management Board

______________________________

Franci Pavšer

član Uprave RTV Slovenija /

member of the Management Board

delavski direktor / worker director

______________________________

Žig / Stamp:

Name of the Bidder: …………………………………………………………………

Address of the Bidder: ………………………………………………………………

STATEMENT REGARDING THE PERFORMANCE GUARANTEE

FOR PUBLIC TENDER JN-B1059

Should we, .................. (The Bidder) be awarded the Tender of RTV Slovenija – for the purchase of channel combiners for DAB R4 and R5 multiplex.

WE DECLARE,

we will supply a Performance Guarantee for 5 % of the contractual value upon Contract signature. The Performance Guarantee will be issued by the first-class Bank or Insurance Company and will be irrevocable, unconditional, and payable at first call, valid still 12 months after confirmed delivery date of the complete offered equipment.

We shall submit the Performance Guarantee no later than 10 days after receipt of the signed contract by the Contracting Authority.

Place and date: 	Stamp:	Signature of the Bidder’s

authorized person

………………………………		………………………………

Name of the Bidder: …………………………………………………………………

Address of the Bidder: ………………………………………………………………

STATEMENT ON THE FORWARDING OF DATA IN THE DISCLOSURE OF THE BIDDER'S OWNERSHIP

FOR PUBLIC TENDER JN-B1059

We hereby state under criminal and material liability to submit to the Contracting Authority, within eight days of being asked to do so, the Statement on the participation of natural and legal persons in the Bidder's ownership which follows as part of this procurement documents.

Place and date: 	Stamp:	Signature of the Bidder’s

authorized person

………………………………		………………………………

For the purpose of the sixth paragraph of Article 14 and of the fifth paragraph of Article 35 of the Public Integrity and Corruption Prevention Act (Official Gazette of the Republic of Slovenia no. 69/11 with amendments and supplements) to ensure the transparency of the business and to mitigate corruption risks when concluding legal transactions in the capacity of the Bidder's representative in the process of awarding public contract, I hereby issue the following.

STATEMENT ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE BIDDER'S OWNERSHIP

FOR PUBLIC TENDER JN-B1059

Data on the Bidder

| Company name or name of the Bidder: |  |
| --- | --- |
| Registered office of the Bidder: |  |
| Registration no. of the Bidder: |  |
| The Bidder is the holder of a dormant partnership: (mark as appropriate) | YES – NO |

The Bidder's ownership structure:

- DATA ON THE PARTICIPATION OF NATURAL PERSONS IN THE BIDDER'S OWNERSHIP (INCLUDING DORMANT PARTNERS)

| Name and surname of the natural person (1): |  |
| --- | --- |
| Place of residence: |  |
| Share of ownership: |  |
| Dormant partner (mark as appropriate) If YES, state the holder of the dormant partnership! | YES – NO |

| Name and surname of the natural person (2): |  |
| --- | --- |
| Place of residence |  |
| Share of ownership |  |
| Dormant partner (mark as appropriate) If YES, state the holder of the dormant partnership! | YES – NO |

(continue the list as appropriate)

- DATA ON THE PARTICIPATION OF LEGAL PERSONS IN THE BIDDER'S OWNERSHIP (INCLUDING DORMANT PARTNERS)

| Name of the legal person: |  |
| --- | --- |
| Registered office of the legal person: |  |
| Share of ownership: |  |
| Company reg. no.: |  |
| Legal person is also the holder of the dormant partnership (mark as appropriate): | YES – NO |

the legal person being owned by the following natural persons:

| Name and surname of the natural person: |  |
| --- | --- |
| Place of residence: |  |
| Share of ownership: |  |
| Dormant partner (YES – NO) If YES, state the holder of the dormant partnership! |  |

(continue the list as appropriate)

- DATA ABOUT RELATED COMPANIES

| Name of the legal person: |  |
| --- | --- |
| Registered office of the legal person: |  |
| Company reg. no.: |  |

is in mutual relationship according to Article 527 of the Companies Act with the legal person:

| Name of the legal person: |  |
| --- | --- |
| Registered office of the legal person: |  |
| Company reg. no.: |  |
| associated as follows: |  |

(continue the list as appropriate)

I hereby declare that, in the capacity of a natural person - participant in the Bidder's ownership, I stated:

- any natural person who owns through direct or indirect ownership at least 5% of shares or participates in the management rights, management, or capital of the legal person with more than a 5% share or has the controlling position in the management of the legal person's funds.

- any natural person who indirectly provides or is providing funds to a legal person and is on such grounds given the possibility of exercising control, guiding, or otherwise substantially influencing the decisions of the management or other administrative body of the legal person concerning financing and business operations.

By signing this statement, I hereby guarantee that there are no other natural or legal persons, dormant partners and companies, considered to be related companies pursuant to the provisions of the law regulating companies, in the entire ownership structure.

By signing this statement, I also declare that I am not related to the official and, to my knowledge, I am not related to a family member of the official in the manner specified in the first paragraph of Article 35 of the Act on Integrity and Prevention of Corruption (Official Gazette of the Republic of Slovenia, No. 69/11, and changes).

My signature on this statement warrants that the data provided are true and accurate and I am aware that the contract shall be considered null and void, should my statement be false or data untrue. I undertake to inform the Contracting Authority of any changes to the data submitted.

Place and date:					Name and surname of the legal representative:

____________________________		_________________________________

Signature and stamp: