DRAFT CONTRACT No………… Rev. 1

for

LOW-LEVEL RADIOACTIVE WASTE INCINERATION  IN YEAR 2025, 2026 & 2027

concluded on ____________________ 2025  by and between:

NUKLEARNA ELEKTRARNA KRŠKO d.o.o.

Vrbina 12, 8270 Krško, Slovenia,  represented and duly authorized by Mr. Gorazd Pfeifer, President of the Management Board and Mr. Saša Medaković, Member of the Management Board.

(hereinafter referred to as "PURCHASER" or "NEK" or "NPP Krško")

on one part

and

……………………………………………………………………………………………………………………………………………………………………………………………………

(hereinafter referred to as "SELLER" or “Contractor”)

on the other part

Whereas, SELLER represents that it is fully qualified to perform Low-Level Radioactive Waste Incineration in the year 2025, 2026 & 2027 and shall do so in accordance with the terms and conditions herein specified,

and

Whereas, the representatives of SELLER and PURCHASER possess proper and sufficient authority to agree, and

now therefore, SELLER and PURCHASER have agreed as follows:

Subject of the Contract: Low-Level Radioactive Waste Treatment in the year

2025, 2026 & 2027

The following documents shall constitute the Contract:

-  Part I:   General Terms and Conditions (this Document)

-  Part II:  NEK Technical Specification, Rev. 0 for Low-Level Radioactive

Waste Incineration in 2025, 2026 & 2027 (herein after called TS)

-  Part III: Quotation No. …………………..

PART I - GENERAL TERMS AND CONDITIONS

TABLE OF CONTENTS

0.    DEFINITIONS AND ABBREVIATIONS

- CONTRACTOR’s SCOPE OF SERVICES

- PURCHASER’s RESPONSIBILITIES

- QUALITY ASSURANCE, TECHNICAL AND ALL OTHER REQUIREMENTS

- DELIVERABLES TO BE PROVIDED TO PURCHASER

- SCHEDULE

- DELIVERY TERMS AND CONDITIONS & TRANSFER OF TITLE AND RISK OF LOSS

7.    PRICE

8.    PAYMENT TERMS  AND SCHEDULE

9.    INSPECTION, TESTS

10.  LIQUIDATED DAMAGES

11. SAFETY AND HEALTH AT WORK

12.  WARRANTY

13. TAXES

14.  LICENSES, PERMITS AND AUTHORIZATIONS

15.  INSURANCE AND INDEMNITY

16.  LIABILITY

17.  PROPRIETARY INFORMATION

18.  CLAIMS

19.  ARBITRATION

20.  SUBSTANTIVE LAW

21.  FORCE MAJEURE

22.  SUSPENSION OF WORK AND TERMINATION

23.  CHANGES

24.  ANTI-CORRUPTION CLAUSE

25.  SOCIAL CLAUSE

26.  OTHER PROVISIONS

27.  ASSIGNMENT

28.  ENTIRE AGREEMENT

29.  LANGUAGE

30.	EFFECTIVE DATE OF CONTRACT

31.  NOTICES

32. ATTACHMENTS

## 0	DEFINITIONS AND ABBREVIATIONS

As used throughout the Contract, the following terms shall have the meaning set forth hereinafter:

PURCHASER shall mean NUKLEARNA ELEKTRARNA KRŠKO (NPP Krško), Vrbina 12, 8270 Krško, Slovenia, represented by Mr. Gorazd Pfeifer, President of the Management Board and Mr. Saša Medaković, Member of the Management Board.

SELLER or CONTRACTOR shall mean: ……………………………………………………………………………………………….

PARTY or PARTIES shall mean PURCHASER or/and CONTRACTOR as herein under referred to individually or collectively.

CONTRACT shall mean the agreement between PURCHASER and CONTRACTOR consisting of General Terms and Conditions of the Contract (PART I), NPP Krško Technical Specification, Rev.0 (PARTII), and CONTRACTOR’s Quotation No. ………………. (PART III).

The Contract documents are complementary, and what is called for by anyone of them shall be binding as if called for by all. Any conflict in the Contract documents shall be reasonably resolved by PURCHASER.

The validity dates of documents commence with the Effective date of the Contract.

Low-Level Radioactive Waste shall mean compacted operational combustible waste produced at NPP Krško and packed in standard 208-liter carbon steel drums. Characteristics of LLRW are detailed in the TS.

LLRW shall mean Low-Level Radioactive Waste as stated above.

Plant, Site, NE Krško, NPP Krško, NEK shall mean Nuclear Power Plant Krško.

SITE shall mean and include the area of the Plant and its adjacent areas necessary and relevant to the operation of the Plant.

Services shall mean the services performed by CONTRACTOR in accordance with this Contract and TS.

SNSA shall mean Slovenian Nuclear Safety Administration.

Quotation shall mean CONTRACTOR’s Quotation No. ……………. dated ………….

TS shall mean NEK Technical Specifications, Rev.0 for Low Level Radioactive Waste Incineration in 2025, 2026 & 2027 dated December, 2024.

VAT shall mean Value Added Tax

## 1	CONTRACTOR’S  SCOPE OF SERVICES

Fully in accordance with NEK Technical Specification, Rev. 0 for Low-Level Radioactive Waste Incineration in 2025, 2026 & 2027, CONTRACTOR shall provide the incineration services for LLRW, including transportation of LLWR from NEK’s Site to the incineration facility and return transport of incineration-generated (secondary) waste back to NEK Site.

Types of LLRW:

-   Compressible/compacted waste (CW), which includes dry contaminated protective

clothing, footwear and other protective gear, contaminated plastic, paper and

textile waste.

- solid noncompressible/other waste (O), which includes wood.

A total of 504 or 576 drums of LLRW will be provided to the CONTRACTOR for incineration over three annual campaigns (2025, 2026 and 2027).These will be transported in either 7 (seven) or 8 (eight) 20-foot containers.

First Campaign (2025)

First Campaign of 216 LLRW drums will be performed in the year 2025.

A detailed list of the drums, including the radioactive waste data, is provided in the Attachment 14.2 to TS.

Second Campaign (2026)

A detailed list of the drums, including the radioactive waste data, will be provided to CONTRACTOR by 31st of January, 2026.

Third Campaign (2027)

A detailed list of the drums, including the radioactive waste data, will be provided to CONTRACTOR by 31st of December, 2026.

CONTRACTOR’s Scope of Services, for each Campaign, comprises the

following main activities:

  - Transportation of drums with LLRW loaded in NEK IP-2 ISO containers*, according to the provision of ADR from NEK Site to the incineration facility and return transportation of drums with final product of incineration to NEK site (two-way transportation), including off-loading and supply of storage containers at incineration facility.

*Note: If due to transport requirements different containers are required,  provision of such containers shall be CONTRACTOR’s responsibility.

  - Incineration of Low-Level Radioactive Waste packed in standard 208-liter carbon steel drums (CW and 0).

  - Embedment of incineration products with concrete, as stated in Art. 5.3 and 5.4 of TS.

  - Gamma spectrometry analysis of drums with incineration products.

  - Alpha spectrometry of final incineration product.

  - Submittal of final report with all relevant data and results of the incineration campaign as defined in TS.

Transport and incineration shall be performed in accordance with the applicable regulations, standards and procedures as defined in Art.5 of the TS.

Detailed CONTRACTOR’s Scope of Services and CONTRACTOR’s obligations are specified in TS.

## 2	PURCHASER’s  RESPONSIBILITIES

Purchaser shall be responsible for the following:

2.1	Provide, in due time, all available data regarding the LLRW requested by CONTRACTOR.

2.2	Accept the incinerated and out sorted waste processed by CONTRACTOR in accordance with the TS.

2.3	Provide, in due time, approval from the Slovenian Nuclear Safety Administration (SNSA) for LLRW transportation (section A-1, form 2006/117/EURATOM) and description of LLRW consignment with appropriate packages list (section A-5, form 2006/117/EURATOM).

## 3       QUALITY ASSURANCE, TECHNICAL AND ALL OTHER REQUIREMENTS

As stated in NEK Technical Specifications, Rev.0 for Low Radioactive Waste Incineration in 2025, 2026 & 2027.

- DELIVERABLES TO BE PROVIDED TO PURCHASER

CONTRACTOR shall submit to PURCHASER all deliverables, for each  Campaign, as stated in NEK Technical Specifications, Rev.0 for Low Radioactive Waste Incineration in 2025, 2026 & 2027.

- SCHEDULE

CONTRACTOR shall take over the LLRW at NEK site for the transportation to CONTRACTOR’s facility as soon as possible but not later than two months upon PURCHASER’s completed obligations referred to in article 2.1 and 2.3

The incineration treatments shall be done in the years 2025, 2026 and 2027.

Detailed Schedule shall be prepared by CONTRACTOR based on an agreement reached between CONTRACTOR and PURCHASER.

- DELIVERY TERMS AND CONDITIONS & TRANSFER OF TITLE AND

RISK OF LOSS

6.1	CONTRACTOR shall be fully responsible to perform the transportation (incl. nuclear liability insurance, and preparation of all needed documents such as Shippers Declaration for Dangerous Goods, etc.; obtaining all needed permits from appropriate authorities for the transportation of the subject contaminated shipments) of the LLRW from NEK Site to the incineration facility and for the return transportation of the secondary waste to NEK site.

6.2      PURCHASER shall be responsible to accept and take over the secondary waste

at NEK facilities within fifteen (15) days from the delivery of the secondary waste at NEK facilities. Should PURCHASER not proceed with the acceptance of the secondary waste within the above-mentioned period, the secondary waste will be deemed accepted by PURCHASER.

6.3   Responsibility with respect to the LLRW delivered hereunder shall pass from PURCHASER to CONTRACTOR upon delivery FCA NPP Krško site as per  Incoterms 2020.

6.4 	Responsibility with respect to the residual waste shall pass from CONTRACTOR to

PURCHASER upon the waste takeover pursuant to Art. 6.2 above.

  - PURCHASER is the legal owner of both, the LLRW delivered to CONTRACTOR by PURCHASER and the secondary waste arising from incineration of the LLRW.

- 7         PRICE

7.1 	The total all-inclusive Estimated Total Contract Price for the whole contractual Scope of Services and Delivery as per Art. 1 above (Campaign 2025 + Campaign 2026 + Campaign 2027) under the terms and conditions of this Contract is:

EUR  ……………… (excl. V.A.T.)

(in words:  …………………………………………………….... Euros)

All labor, materials, services and similar costs necessary for SELLER to fulfill its obligations as stated in Art. 1. of this Contract are included in the above Total Contract Price.

7.2. 	The price structure is given below:

- Price for the First Campaign (2025)

| Description | Total Fixed and Firm Price / EUR (excl. VAT) | Unit Fixed Price per kg / EUR (excl. VAT) |
| --- | --- | --- |
| LLRW Incineration as stated in Art. 1, items 1.2, 1.3, 1.4, 1.5, and 1.6 above (16,974.70 kg) | ………………… | ………………… |
| Lump sum Transportation as stated in Art. 1, item 1.1 | ………………… | — |
| Total Price – Campaign 1 | ………………… | — |

- Price for the Second Campaign (2026)

| Description | Total Price, incl. Escalation / EUR ( excl. VAT) | Unit Fixed Price per kg /EUR (excl. VAT) |
| --- | --- | --- |
| LLRW Incineration as stated in Art. 1, items 1.2, 1.3, 1.4, 1.5, and 1.6 above (est. 16,974.70 kg) | ………………… | ………………… |
| Lump sum Transportation as stated in Art. 1, item 1.1 | ………………… | — |
| Total Price – Campaign 2 | ………………… | — |

- Price for the Third Campaign (2027)

| Description | Total Price, incl. escalation / EUR ( excl. VAT) | Unit Fixed Price per kg / EUR (excl. VAT) |
| --- | --- | --- |
| LLRW Incineration as stated in Art. 1, items 1.2, 1.3, 1.4, 1.5, and 1.6 above (est. 16,974.70 kg) | ………………… | ………………… |
| Lump sum Transportation as stated in Art. 1, item 1.1 | ………………… | — |
| Total Price – Campaign 3 | ………………… | — |

Final total price per campaign is subject to actual delivered weight of LLRW.

8	PAYMENT TERMS

Payment per each Campaign

Payment shall be made by wire transfer within thirty (30) days against PURCHASER’s receipt of CONTRACTOR’s invoice as follows:

  - Twenty-five percent (25%) of the Total Price for the relevant Campaign as per Art. 7 above will be invoiced upon delivery of the LLRW at the incineration facility.

  - Fifty-five percent (55%) of the Total Price for the relevant Campaign as per Art. 7 above will be invoiced upon completion of Incineration of LLRW.

  - Twenty percent (20%) of the Total Price for the relevant Campaign as per Art. 7 above will be invoiced upon completion of samples analysis and delivery of Incineration Treatment Report to PURCHASER.

- INSPECTIONS, TESTS

As stated in NEK Technical Specifications, Rev.0 for Low Radioactive Waste      Incineration in 2025, 2026 and 2027.

- LIQUIDATED DAMAGES

## Liquidated damages for delay – per Campaign

In case CONTRACTOR does not take over  the LLRW at NEK site for transport to CONTRACTOR's  facility within two months upon receipt of PURCHASER's notification that  EURATOM Authorization  has been obtained and that the drums with LLRW are ready for pick up, due to reasons solely attributable to CONTRACTOR, CONTRACTOR shall pay to PURCHASER liquidated damages as follows:

- 2% of the Total Contract Price for the relevat Campaign, per entire week (7 days) of delay starting after the first day of delay, but maximum up to 10% of the Total Contract Price for the respective campaign.

## Liquidated damages for performance – per Campaign

SELLER guarantees to PURCHASER that the Overall volume reduction factor after LLRW incineration shall be at least 14.

The liquidated damages with respect to the failure in performance as set forth above shall amount 10% of the Total Contract Price for the relevant Campaign.

SELLER’s total liability for liquidated damages for delay as per Art.10.1 and performance as per Art. 10.2 shall be limited to 20% of the Total Contract Price for the relevant Campaign.

- SAFETY AND HEALTH AT WORK

N/A

12      WARRANTY

12.1	CONTRACTOR guarantees:

- to perform the Scope of Services as per Art.1, all in accordance with the schedule

as stipulated in Article 5,

- to meet the requirements stated in TS and contractual terms and conditions.

CONTRACTOR warrants that all provided services will be in full conformity with the

Contract; shall comply with all applicable codes, standards, laws, rules, and regulations; shall be performed in a highly professional and workmanlike manner which would be exercised by those who perform similar services at the time the services are  performed and shall be free from defects in design, material and workmanship; shall conform to applicable specifications

12.2 		CONTRACTOR warrants that the services and activities will be performed  competently and diligently according to the requirements of this Contract. The remedy shall be made by amendment of deliverables by SELLER at his own cost within shortest reasonable period of time determined between the Parties.

13	T A X E S

13.1	All taxes, tariffs, assessments, levies, permits and licenses, fees and other like 	charges arising from or in connection with PURCHASER’s Responsibilities as 	stated in Art. 2 of the Contract shall be for PURCHASER’s account.

13.2	CONTRACTOR shall be responsible for the payment of all taxes, permits, licenses, 	tariffs, fees, and other like charges arising from or in connection with the subject 	matter of the  Contract except those provided under Article 13.1.

14      LICENSES, PERMITS, AND AUTHORIZATIONS

As stated in the above Articles: 1, 2 and 6.

15      INSURANCE AND INDEMNITY

PURCHASER’s Insurance at PURCHASER’s Cost

PURCHASER represents that it is the responsible operator of the Plant. Therefore, in no event and under no circumstances shall SELLER, its subcontractor, suppliers, directors, agents and the personnel employed by any of them, (hereinafter collectively referred to as the “Indemnified Parties”), irrespective of their activities under this Contract be considered as being the nuclear operator of the Krško Nuclear Power Plant. For its own protection and the protection of the Indemnified Parties, the PURCHASER has in effect and shall maintain in force Material Damage Insurance Policy including machinery break down, and Third Party Liability Insurance Policy against liability and risks arising out of or resulting from a nuclear accident (as defined in the Convention on Third Party Liability in the Field of Nuclear Energy of 29th July 1960, as amended by the Additional Protocol of 28th January 1964 and by the Protocol of 16th November 1982 - the Paris Convention) provided in accordance with Slovenian Nuclear Liability Legislation PURCHASER represents that Indemnified Parties during the performance of services on Site are covered by Third Party Liability Insurance Policy mentioned above.

- 16	LIABILITY

16.1	In the event that damages result from the breach of this Contract, the Party responsible for said breach shall be liable for the resulting direct damages. However, in no event shall be liable to the other for any special, incidental or consequential damages of any nature, including but not limited to loss of profits, expenses involving cost of capital, or claims of customers.

  - The total and cumulative liability of CONTRACTOR including but not limited to any

claim, cost and expense of any kind arising out of or resulting from any cause whatsoever whether in contract, tort (including without limitation negligence), strict

liability, product liability, under any guarantee, or otherwise, shall, in no event

exceed the value of this Contract.

  - The limitations under this Article shall not apply for damages which are caused

wilfully or by gross negligence on the part of SELLER, its subcontractors and all of

their directors, officers, agents, servants and employees.

- Nuclear Liability

  - PURCHASER and its sub-contractors shall be liable for Nuclear Damage up to

delivery of the LLRW to CONTRACTOR as per Art. 6.1 above.

  - CONTRACTOR and its subcontractors shall be liable for Nuclear Damage upon taking over of the LLRW as stated in Art.6.1 above and until return delivery of all kinds of secondary waste at NEK site as per Art. 6.2.

CONTRACTOR shall be also liable for Nuclear Damages caused within    CONTRACTOR’s Scope of Services.

16.6    Nuclear Damage shall have the meaning assigned to it by the Paris Convention on

Third Party Liability in the field of Nuclear Energy of 1960 as amended by the Protocol of 1964, 1982 and 2004.

17       PROPRIETARY INFORMATION

17.1    PURCHASER’s Information

Information such as but not limited to all originals of engineering and related data, plans, maps, drawings, computer programs, and specification furnished in any form by PURCHASER in connection with the Scope of Delivery under this Contract shall remain PURCHASER' s property. SELLER agrees not to use or release to any third party such Information except for purposes of performance of SELLER’s obligations under the Contract unless prior written consent of the contrary is given by the PURCHASER. With respect to such information being disclosed to a subcontractor of SELLER, SELLER shall cause the subcontractor to execute such undertakings as are necessary to give effect to this provision. SELLER shall give PURCHASER a receipt for property furnished by PURCHASER and shall be responsible for safekeeping and return to PURCHASER upon request, upon termination of the Contract, or upon termination of the services to which such property applies.

17.2    SELLER ‘s Information

Information such as but not limited to all originals of engineering and related data, plans, maps, drawings, computer programs, and specification furnished in any form by SELLER or its subcontractor in connection with the Scope of Delivery under this Contract shall remain SELLER 's or its subcontractor's property.

PURCHASER agrees not to use or release to any third party such information except for purposes of verification of the design of the Scope of Delivery, for commissioning, operation, testing, analyses, maintenance, and repairs and the installations at Site and the design and execution of any modification therein or extension thereof and may be disclosed to third parties only for such purposes or for obtaining licenses, permits and other official approvals or as required by law.

In case of disclosure to third parties, PURCHASER shall cause the party to which information is to be provided to execute such undertakings as are necessary to give effect to this provision, save in the case of disclosure to public authorities where PURCHASER shall limit as far as practicable the scope of information so furnished.

The ownership for SELLER's software shall remain with SELLER. SELLER grants the PURCHASER a non-exclusive, non-transferable, personal right to use the software and firmware supplied under the Contract for operation, maintenance and repairing the deliveries of the SELLER under this Contract.

17.3  The provision of this Article shall not apply to Information, notwithstanding any confidential designation thereof, which is known to the receiving Party without any restriction as to disclosure or use at the time it is furnished, which is or becomes generally available to the public without breach of any agreement, or which is received from a third party without limitation or restriction on said third party or to the receiving Party at the time of disclosure.

18       CLAIMS

Any claim of a Party to the Contract shall be in writing, justified in detail and shall be immediately submitted by the Party through a letter or fax, to the authorized representative of the other Party and in no event later than thirty (30) days after dovery of basis for such claim. In case the basis of the claim is of such a nature that it requires longer claim submittal period, then this period will be adequately prolonged. The claiming Party will inform the other Party thereof in advance. No claim shall be valid under the Contract if submitted to the other party 30 days after the expiry of the respective acceptance period as per Art.6.2. The Party against whom the claim has been made shall notify the claiming Party of its acceptance or dismissal of the claim within thirty (30) days after the receipt of the claim. If no such notification is received by the claiming Party within the said time, the claim is deemed to have been accepted by the other Party.

All claims shall be resolved satisfactorily within mutually agreed time period

19       ARBITRATION

19.1   Any differences or disputes arising from or in connection with this Contract shall be	settled by an amicable effort on the part of both the Parties to the Contract. An attempt

to arrive at a settlement shall be deemed to have failed as soon as one of the Parties

to the Contract so notifies the other Party in writing.

19.2  	If an attempt by the parties to arrive at a settlement has failed within fifteen (15) working  days, any differences or disputes arising out of or in connection with the Contract shall be finally settled in accordance with the Arbitration Rules of the International Chamber of Commerce (Paris) by three arbitrators appointed in accordance with the said Rules. Any such arbitration shall take place in Paris (France) and shall be conducted in the English language. The procedural law of this place shall apply where the Rules are silent.

19.3   Any arbitral award shall be rendered in writing and be final and binding upon the

Parties. To enforce compliance with such arbitration   decision, it may be entered in

the appropriate court in either SELLER’s country or Slovenia, assuming the country

otherwise has jurisdiction over the Parties. The arbitral tribunals shall decide on the

matter of costs of the arbitration.

19.4   All disputes shall be settled in accordance with the provisions of this Contract.

Arbitration under this Article is the sole remedy for disputes arising out of the Contract,

its performance or the enforcement thereof.

19.5   Performance under this Contract shall continue if reasonably possible during any

disagreement or court proceeding, and no funds payable to  either Party under the

Contract shall be withheld on account of such disagreement or proceeding.

20     SUBSTANTIVE LAW

All differences, disputes or claims shall be settled in accordance with the provisions of the Contract, otherwise in accordance with the substantive law in force in Switzerland, without reference to any Swiss conflict of laws and connexity rules incompatible with such choice of law.

21     FORCE MAJEURE

21.1  Neither Party to the Contract shall be considered to be in default in the performance

of its obligations to the extent that the performance of any such obligation is hindered, prevented or delayed by a Force Majeure circumstance, occurred after entering into the obligations, and which could not be foreseen by the Party in entering into obligations.

21.2  A force majeure circumstance shall mean any circumstance existing which is beyond a Party’s reasonable control and which is not a result of its fault or negligence, including but not limited to: acts of God, such as storm, flood,  or earthquake; acts or omissions of civil or military authority,; war (declared or undeclared), acts or omissions of governmental authority, such as quarantine, embargo, priorities of trade, delay or failure to issue Construction Permit; civil disturbances, such as revolution, rebellion, riots, or insurrection; sabotage, transport accident, fuel or energy shortage, or any other circumstances beyond reasonable control of the Party, which may interfere with the commencement or progress of the Scope of Delivery. The deficiency of labour force and/or defects in material and/or strike of local character with SELLER’s suppliers and subcontractors will not be deemed as Force Majeure.

21.3 Upon the discovery of the occurrence of any such Force Majeure circumstance, the

Party affected by it shall within thirty (30) days of becoming known notify the other Party thereof, and of its estimated effect, by a registered letter, shall use diligent efforts to eliminate such circumstance and mitigate its effects, and shall keep the other Party fully informed of the progress of its efforts. In the notice of the Force Majeure circumstance, the Party shall indicate the cause of the Force Majeure circumstance, its beginning date and anticipated duration with the confirmation by a competent authority, such as Chamber of Commerce, of the validity of the notice. The affected Party shall also notify in the same way the other Party of the termination of the Force Majeure circumstance. However, this communication is dispensed with if the impact of the conditions of Force Majeure on compliance with the contractual obligations becomes obvious to the other Party in any other way. If the circumstances of Force Majeure also affect the postal routes, the thirty (30) days period for notification shall be deemed to apply only after termination of the obstacles in postal transmission.

21.4 The time for the performance of the obligation of the affected Party shall be extended

by a time equal to the duration of the Force Majeure circumstance. Any exceptions to the above shall be mutually agreed upon by the Parties.

21.5  If either Party is prevented from performance of the Contract for a continuous period

in excess of thirty (30) days because of Force Majeure either Party may suspend the works. If furthermore a Force Majeure impediment exceeds one (1) month individually or three (3) months in aggregate, the Contract may be terminated unilaterally by both parties provided that neither party is entitled to any profit on the account of the other party. In case the work is suspended or terminated CONTRACTOR shall be paid for the work performed and the costs contractually committed up to the date of suspension or termination.

21.6   Under Force Majeure circumstances, each Party bears its own costs.

- SUSPENSION OF WORK AND TERMINATION

22.1   Suspension of Work and Termination of Contract by PURCHASER for Default

PURCHASER shall have the right to suspend the Work or to terminate the Contract for material default, except for a case of Force Majeure as defined in Art. 21, including the case of SELLER’s insolvency or bankruptcy, collusion or significant discontinuances of SELLER in the execution of the Work with serious delays in the Project Time Schedules.

PURCHASER shall give SELLER written notice of any default which may be a basis for termination hereunder, and shall provide SELLER the opportunity to cure or institute acceptable action to cure such default in a period not to exceed thirty (30) days from receipt of such notice. Such suspension or termination will be by a written order to SELLER whereupon SELLER shall immediately comply therewith

If the default is not cured PURCHASER can terminate Contract and shall have the power to complete the Work herein described and take possession of the Work completed or then in progress. SELLER shall assign to PURCHASER all the right, title and interest of SELLER in each subcontract and to continue such subcontracts, or to settle or pay any or all claims arising out of termination of such subcontracts. The expense so charged shall be deducted by PURCHASER out of such monies as may be due to SELLER under the Contract. PURCHASER shall not be required to obtain a lowest bid for the Work of completing the Contract, but the expenses to be deducted shall be reasonable under the circumstances and on the basis of the current international market prices.

  - Suspension of Work and Termination of Contract for Convenience by

PURCHASER

- The performance of the Work under this Contract may be terminated by PURCHASER at any time, for its convenience. Any such termination shall be by submittal to SELLER of a written Notice of Termination, which shall be effective upon receipt. In such case, SELLER shall be entitled to such part of the Contract price as reasonably allocable to the Scope of Services and Delivery already executed, reimbursement of all direct anddocumented expenses demonstrably incurred including demobilization costs in the termination of this Contract and SELLER’s subcontracting arrangements.

- After receipt of a Notice of Termination, SELLER shall:

- Stop Work under the Contract on the date specified in the Notice of Termination.

- Place no further subcontracts and terminate the existing ones.

- Settle all outstanding liabilities and all claims arising out of such termination of subcontracts

- Transfer title to PURCHASER to the fabricated Hardware and completed work or work in process, completed, or partially completed plans, drawings, information, software and other property (except for SELLER proprietary software) which, if the Contract had been completed, would have been required to be furnished to PURCHASER.

- After receipt of a Notice of Termination, SELLER shall submit to PURCHASER his termination claim. Such claim shall be submitted promptly but in no event later than five (5) months from the effective date of termination. Should SELLER fail to submit his termination claim within the time allowed, PURCHASER may determine, on the basis of information available, the amount due to SELLER by reason of the termination and shall thereupon pay to SELLER the amount so determined, which shall be the sole amount to which SELLER shall be entitled as a result of such termination.

In no event shall SELLER be entitled to any amounts for anticipated profits or overheads or the like.

- PURCHASER shall have the authority to suspend the Work for Convenience for such period as it may deem necessary. For the suspension under this clause SELLER shall be entitled to an equitable adjustment of price and schedule. Should such suspension exceed a maximum period of 6 months, SELLER and PURCHASER shall mutually agree how to proceed. If the agreement is not reached SELLER shall be entitled to terminate the Contract within next six months and be entitled to the reimbursement as stated in article 22.2., first paragraph. If it should become necessary to stop Work for an indefinite period, SELLER shall store all materials in such manner that they will not obstruct or impede activities at the Site unnecessarily nor become damaged in any way, and it shall take every precaution to prevent damage or deterioration of the Work performed.

  - In case of material breach of the Contract by PURCHASER including but

not limited to PURCHASER’s failure to make payment and if PURCHASER fails to make good such material breach within reasonable time after having been informed by SELLER in writing, SELLER may terminate the Contract. In case of termination, SELLER shall have the remedies as stated in article  22.2 above.

- CHANGES

In case that certain services and supplies are not included in the original Contract, but have become necessary for the completion of the Project and without difficulties cannot be performed separately from the Contract, according to the Slovenian Public Procurement Act (Article 95) the Contractor is invited for negotiation in accordance with provisions hereunder.

The SELLER shall, at the PURCHASER’s request, make changes in design or equipment, material or services, not included in the original Contract, if changes in design, equipment, material or services become necessary for the completion of the Project and cannot be performed separately from the Contract without significant difficulties. In such a case the PURCHASER shall invite the SELLER to negotiations by means of a formal letter, while the negotiations shall be subject to the rules provided in this Article.

Any changes to this Contract shall not have any effect until the SELLER and the PURCHASER have agreed on the price to be paid to the SELLER, the delivery or the performance schedule, Quality Assurance conditions and other affected terms and conditions, so as to reflect any changes in (i) SELLER’s efforts which may be required, 2) the scope of work, 3) the time of the performance and the impact on the schedule, 4) the warranties, and 5) the costs to complete.

Upon receipt of the formal letter with the invitation for negotiations, which must

include a description of the object of the change and the reasons for such a change, the SELLER shall prepare and submit to the PURCHASER a proposal for a Change Order in written form, which shall:

a) describe the scope of the proposed change,

b) quote in term of man-hours, rates, prices or otherwise as appropriate, the estimated increase or decrease in the total price that would result from the implementation out of the requested change,

c) specify those terms and conditions which are affected by the change, including time for performance and warranties, and

d) if appropriate, indicate the date on which the SELLER would proceed with the change.

If changes are to be required by any Governmental Agency or Authority, including the United States Nuclear Regulatory Commission, prior to institution of the changes, SELLER and PURCHASER shall agree on the price to be paid to the SELLER for the changes. Such a requirement will constitute an obligation for the PURCHASER to initiate the new public procurement procedure as required and an equitable adjustment shall be made in the Project schedule.

The PURCHASER and the SELLER agree that negotiations for change of this Contract shall be considered an independent procedure in which the SELLER may submit reservations with a technically viable justification or other conditions, insofar as they apply only to the object of the change.

In the event negotiations regarding changes requested by the PURCHASER do not lead to a Change Order but do have an impact on the schedule, the project schedule will be extended appropriately.

The SELLER may propose changes to the PURCHASER, but may not implement them without the prior written consent of the PURCHASER, which the PURCHASER may not deny without well founded grounds if such changes would not adversely affect the SELLER’s warranties, the technical soundness of the Work, the safety or the operability of the Plant or the Project Time Schedule.

Any changes to this Contract shall be made in writing; the Parties agree that changes in any other form shall be considered void.

- ANTI-CORRUPTION CLAUSE

The Contracting Parties shall undertake not to give, promise or receive any present or payment in cash or in any other valuable object to or from each other either directly or indirectly or through any official, officer or any other individual employed in the government or any authority (division, department, agency) or through any political party or any candidate of any political party with the intention of bribing so that any official, officer or any other employee, party or candidate would be tempted to abuse his/her position or to exert influence on any law or any decision made by government or any other competent government department with the purpose to obtain or retain a deal or to direct a deal to a commission agent or to any of his assistants, representatives, distributors, subsidiary companies or any other associated companies. In case the act stated in the previous paragraph has been committed or attempted to be committed, the Contract that had been concluded or had come into force already shall become null and void. In case the Contract is not valid yet, it shall be deemed not to be concluded.

- 25       SOCIAL CLAUSE

During their involvement in this public procurement order, economic subjects shall fulfil all applicable obligations in the field of environmental, social and labour laws, as they are set out in the European Union legislation, national legislation, collective agreements or the rules of international environmental, social and labour regulations and if they do not fulfil the above stated obligations,  the Contract will be terminated.

Applicable international social and environmental conventions are listed in Attachment X of EU Directive 2014/24/EU and Attachment XIV of EU Directive 2014/25/EU.

26       OTHER  PROVISIONS

N/A

27	ASSIGNMENT

No Party shall assign this Contract in whole or in part without the prior written consent of the other Party, which consent shall not be unreasonably withheld.

28	ENTIRE AGREEMENT

The Contract shall constitute the entire and definitive agreement between Parties thereto with respect to the terms and conditions which shall govern. The Contract will supersede all prior written or oral communications between the Parties concerning the subject matter of the Contract which communication upon signature of the Contract by both Parties shall become null and void.

No waiver, alteration or modification of the Contract shall be binding to the Parties

unless made in writing and signed by duly authorized representative of the Parties

- 29 	LANGUAGE

All documentation and correspondence, oral or written shall be in the English language.

30      EFFECTIVE DATE OF CONTRACT

The effective date of the Contract shall be the date of the Contract signature by the Parties as provided on the first page of the Contract. The Contract will end upon completion of the Services. The termination of the Contract shall not affect the validity of the provisions which, by their very nature, remain in effect after termination of the Contract, including, but not limited to, Articles 8 and 20.

- 31	NOTICES

Any notice pursuant to this Contract shall be deemed to have been duly made when sent to the following address:

PURCHASER:

Nuklearna elektrarna Krško

Vrbina 12, 8270 Krško, Slovenia

Attention:

For technical issues:

Mr. Aljaž Petančič

Phone:  00386/7/480-2755; e-mail: aljaz.petancic@nek.si

For commercial issues:

Mrs. Vesna Deak,

Phone:  00386/7/48-02436; e-mail: vesna.deak@nek.si

Telefax: 00386/7/49-21-528

CONTRACTOR:

………………………

……………………….

……………………….

Attention: 
For technical issues :

………………………

……………………...

For commercial issues:

………………………..

………………………..

32	ATTACHMENTS

N/A

For CONTRACTOR:                                           For PURCHASER:

Nuklearna Elektrarna Krško d.o.o.

..............................					Gorazd Pfeifer

President of the Management Board

Saša Medaković

Member of the Management Board

Place and date: ……………………..		Place and date: …………………….