FORM 1

Contracting Authority:

DRAVSKE ELEKTRARNE MARIBOR d.o.o.

Obrežna ulica 170, 2000 Maribor

Tenderer:

APPLICATION No.

Pursuant to a public procurement notice published on the Public Procurement Portal on ___________, under the No. ________________, we hereby submit our application for the public procurement and attach our tender documentation prepared in accordance with the instructions for the preparation of the application/tender.

- Subject-matter of the public contract:

Preparation of technical documentation for the use of materials at the construction site of the upper storage basin

Lot  1:  Technical documentation for the construction of the storage basin

Lot 2: Review of technical documentation for the construction of the storage basin and documentation of the implementation and results of test fields

(circle as appropriate)

- The application is valid up to and including 120 days after the deadline for submission of applications.

- Method of application submission:

(circle as appropriate)

FOR LOT 1

- An independent application/tender, as a single tenderer

- A joint application/tender, as the leading partner in a group of tenderers

- An application/tender with subcontractors, as a single tenderer with subcontractors

- An application/tender using the capacities of other entities

FOR LOT 2

- An independent application/tender, as a single tenderer

- A joint application/tender, as the leading partner in a group of tenderers

- An application/tender with subcontractors, as a single tenderer with subcontractors

- An application/tender using the capacities of other entities

- Tenderer’s details

| TENDERER’S FULL NAME AND BUSINESS NAME: |  |
| --- | --- |
| TENDERER’S REGISTERED OFFICE (ADDRESS): |  |
| CONTACT PERSON: |  |
| CONTACT PERSON'S E-MAIL ADDRESS: |  |
| CONTACT PERSON'S PHONE NUMBER: |  |
| VAT IDENTIFICATION NUMBER: |  |
| REGISTRATION NUMBER: |  |
| BANK ACCOUNT NUMBER AND BANK: |  |
| PERSON AUTHORIZED FOR SIGNING THE CONTRACT (specifying their position): |  |
| TENDERER’S LEGAL REPRESENTATIVES: |  |
| WE ARE REGISTERED FOR THE ACTIVITY THAT IS THE SUBJECT OF THIS PUBLIC PROCUREMENT. NAME OF ACTIVITY: ACTIVITY CODE: |  |

We declare, under criminal and civil liability, that:

- in the event of being selected to execute the public procurement contract, we commit to performing the contractual obligations in a professional and high-quality manner, adhering to the rules of the profession and in accordance with applicable regulations (laws, rules, standards, technical approvals), and follow technical instructions, recommendations, and norms;

- we fully agree and accept, without any limitation whatsoever, all the terms, conditions, and other requirements laid out by the Contracting Authority in these public procurement documents;

- we accept the contents of the model contract (Form 5) and confirm that all the statements made in the other documents attached to the tender are true and accurate;

- we have settled all outstanding obligations to subcontractors in previous public procurement procedures;

- we are not in any of the situations defined in Article 5k of Council Regulation (EU) No. 833/2014 of 31 July 2014 concerning restrictive measures in view of Russia's actions destabilizing the situation in Ukraine (OJ L 229, 31.7. 2014,  p. 1), as last amended by Council Regulation (EU) 2024/745 of 23 February 2024 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia's actions destabilizing the situation in Ukraine (OJ L, 2024/745, 23.2.2024),

- we have carefully reviewed all the public procurement documents made available by the Contracting Authority and provided to us through the publication, and we find that the technical requirements and information are sufficient; we have read all the restrictions and conditions for the provision of the services and have taken them into account in preparing our application/tender;

- we will not assert any claims against the Contracting Authority in the event that we are not selected to perform the public contract;

- we have only made true and credible statements,

- we have sufficient capacities to perform the services of this public contract,

- our financial situation is adequate for the performance of the services of this public contract and that we are capable of performing the services specified in the public contract,

- we acknowledge that the Contracting Authority is under no obligation to accept any of the received applications/tenders, and the Contracting Authority reserves the right to terminate the public procurement at any time as per legal provisions and it is understood that the tenderer and all other entities involved are responsible for all costs associated with the preparation and submission of the application/tender, as well as any expenses related to participation in the public procurement, and we explicitly recognize that, under no circumstances, including the Contracting Authority's withdrawal from awarding the public procurement/contract, will the tenderer or any other business entity be reimbursed for any costs, lost profits, or damages;

- if we are selected as the most economically advantageous tenderer and invited to conclude a contract, in accordance with section 4.2 of the Instructions to Tenderers, we will submit to the Contracting Authority, within 20 days of signing the contract at the latest, a financial security for the proper performance of the contractual obligations, which will be issued in the form specified in the Documentation relating to the award of the public contract (Form 11),

- we take responsibility for ensuring the functionality of the email address provided by us in the e-JN system and acknowledge that the Contracting Authority bears no responsibility for any non-receipt of emails sent to that specified email address—the tenderer shall be deemed to have received any email sent to that address through the Contracting Authority's email address, e-JN, or the procurement portal at the moment of dispatch.

Date, place:                              The Tenderer shall confirm the above by submitting the ESPD form.

______________

FORM 2

## POWER OF ATTORNEY FOR SIGNING THE APPLICATION/TENDER PROPOSED BY A GROUP OF TENDERERS

| Signed (name and surname of the person responsible - authorizing person) |  |
| --- | --- |
| with the title (position) |  |
| company name and address |  |

| Signed (name and surname of the person responsible - authorizing person) |  |
| --- | --- |
| with the title (position) |  |
| company name and address |  |

| Signed (name and surname of the person responsible - authorizing person) |  |
| --- | --- |
| with the title (position) |  |
| company name and address |  |

We hereby confirm that we are the legal representatives of the applicants/tenderers/contractors submitting a joint application/tender in the public procurement procedure "Preparation of technical documentation for the use of materials at the construction site of the upper storage basin" and hereby authorize

as the leading partner:

name and address of the leading partner in the joint application/tender

and for signing the joint application/tender:

| Name and surname of the person responsible |  |
| --- | --- |
| with the title (position) |  |

to sign the application/tender on our behalf, including any amendment, modification, or withdrawal of the application/tender, and that they are granted the authority to receive all information concerning this public procurement on our behalf, and that, in the event of a successful award of the contract, following a negotiated procedure with publication, “Preparation of technical documentation for the use of materials at the construction site of the upper storage basin”, published on the Public procurement portal, they are further authorized to sign the contract on our behalf. This authorization is subject to the condition that the business cooperation agreement (contract) does not specify that the contract must be signed by all partners in the group.

We declare that, if we are the selected tenderers in the public procurement, we will, prior to the signature of the contract, deliver to the Contracting Authority a contract or an agreement on business cooperation in the performance of the public procurement "Preparation of technical documentation for the use of materials at the construction site of the upper storage basin" in accordance with section 1.6 of the  Documentation related to the award of the public contract.

Mandatory annexes for each of the tenderers in the group:

- Information on the co-tenderer - Form 2.1

- ESPD form

Date, place:	The business entity authorizing the leading partner shall certify the above by signing the ESPD form.

INSTRUCTIONS:

- FORM 2 must be completed by tenderers who have submitted a joint application/tender. All co-tenderers involved in the joint tender are required to fill out this form.

- If a tenderer is submitting a joint application/tender for the public procurement, they must include FORM 2.1 for each co-tenderer along with FORM 2.

- If a tenderer is participating in the public procurement with subcontractors, they should also include FORM 3, FORM 3.1, and FORM 3.2.

- For a tenderer participating in the public procurement by utilising the capacities of other entities, FORM 2.1 must be completed for each entity whose capacities are being referenced to.

FORM 2.1

INFORMATION ON THE CO-TENDERER/ENTITY ON WHOSE CAPACITY THE TENDERER RELIES

| BUSINESS ENTITY’S FULL NAME AND BUSINESS NAME: |  |
| --- | --- |
| BUSINESS ENTITY’S ADDRESS: |  |
| CONTACT PERSON: |  |
| CONTACT PERSON'S E-MAIL ADDRESS: |  |
| CONTACT PERSON'S PHONE NUMBER: |  |
| VAT IDENTIFICATION NUMBER: |  |
| REGISTRATION NUMBER: |  |
| BANK ACCOUNT NUMBER AND BANK: |  |
| BUSINESS ENTITY’S LEGAL REPRESENTATIVES: |  |
| TYPE OF WORK TO BE CARRIED OUT BY THE BUSINESS ENTITY: |  |
| QUANTITY OF WORK CARRIED OUT BY THE BUSINESS ENTITY: |  |
| VALUE OF THE WORK CARRIED OUT BY THE BUSINESS ENTITY (in EUR excluding VAT): (to be completed in Stage 2 of the procedure) |  |
| PLACE OF PERFORMANCE: |  |
| COMPLETION DATE FOR THE WORK: |  |

Date, place:	The business entity (co-applicant/entity whose capacity the tenderer is relying on) confirms this by signing the ESPD form.

INSTRUCTIONS:

- FORM 2.1 must be filled out by each partner participating in the joint application/tender and by each entity whose capacities the tenderer is relying on.

FORM 3

## DECLARATION OF PARTICIPATION OF THE SUBCONTRACTORS

Contracting Authority:

DRAVSKE ELEKTRARNE MARIBOR d.o.o.

Obrežna ulica 170

2000 Maribor

Tenderer:

In the performance of the public procurement “Preparation of technical documentation for the use of materials at the construction site of the upper storage basin”, published on the Public procurement portal under the publication no. ______________, dated ______________, we will cooperate with the following subcontractors:

|  | LOT 1 | LOT 2 | Subcontractor’s direct payment request YES/NO |
| --- | --- | --- | --- |
| Name of subcontractor No. 1 |  |  |  |
| Name of subcontractor No. 2 |  |  |  |
| Name of subcontractor No. 3 |  |  |  |

We declare that we will:

- assume full responsibility for the quality of the services provided by all subcontractors involved in the performance of the public procurement contract specified in this form,

- grant authorization to the Contracting Authority for direct payment to subcontractors based on a confirmed invoice, in the event of a direct payment request.

Date, place:	The Tenderer shall confirm the above by submitting the ESPD form.

FORM 3.1

## INFORMATION ON THE SUBCONTRACTOR

| NAME OF THE SUBCONTRACTOR: |  |
| --- | --- |
| ADDRESS OF THE SUBCONTRACTOR: |  |
| CONTACT PERSON: |  |
| CONTACT PERSON'S E-MAIL ADDRESS: |  |
| CONTACT PERSON'S PHONE NUMBER: |  |
| VAT IDENTIFICATION NUMBER: |  |
| REGISTRATION NUMBER: |  |
| BANK ACCOUNT NUMBER AND BANK: |  |
| SUBCONTRACTOR’S LEGAL REPRESENTATIVE: |  |
| PERSON AUTHORIZED FOR SIGNING THE CONTRACT WITH THE TENDERER: |  |
| THE SUBJECT AND SCOPE OF WORKS TO BE CARRIED OUT BY THE SUBCONTRACTOR FOR THIS PUBLIC PROCUREMENT: |  |
| QUANTITY OF THE SUBCONTRACTOR'S WORKS: |  |
| VALUE OF THE WORKS CARRIED OUT BY THE SUBCONTRACTOR (in EUR excluding VAT): (to be completed in Stage 2 of the procedure) |  |
| PLACE OF PERFORMANCE: |  |
| COMPLETION DATE FOR THE WORK: |  |

By submitting this form, we declare that we are not in any of the situations defined in Article 5k of Council Regulation (EU) No. 833/2014 of 31 July 2014 concerning restrictive measures in view of Russia's actions destabilizing the situation in Ukraine (OJ L 229, 31.7. 2014, p. 1), as last amended by Council Regulation (EU) 2024/745 of 23 February 2024 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia's actions destabilizing the situation in Ukraine (OJ L, 2024/745, 23.2.2024).

Date, place:	The Tenderer shall confirm the above by submitting the ESPD form.

_________________________

Note: The form must be completed separately for each subcontractor!

Mandatory annex:

- ESPD form for each subcontractor

- Subcontractor's request for direct payment, if requested by the subcontractor (Form 3.2).

FORM 3.2

SUBCONTRACTOR’S REQUEST FOR DIRECT PAYMENT AND SUBCONTRACTOR'S CONSENT FOR SETTLEMENT OF THEIR CLAIMS AGAINST THE MAIN CONTRACTOR

Contracting Authority:

DRAVSKE ELEKTRARNE MARIBOR d.o.o.

Obrežna ulica 170

2000 Maribor

Subcontractor:

(Name and address of the subcontractor)

As a subcontractor in the public procurement contract "Preparation of technical documentation for the use of materials at the construction site of the upper storage basin," published on the Public Procurement Portal under publication number ……………………….., dated ……………………….., in accordance with ZJN-3, we request direct payment and agree that the payer/Contracting Authority Dravske elektrarne Maribor d.o.o. will settle our (subcontractor's) claim against the main contractor instead of the main contractor.

Date, place:	The subcontractor confirms this by signing the ESPD form.

Note: If there are several subcontractors requesting direct payment, each subcontractor must complete their own form.

FORM 4

## DECLARATION OF COMPLIANCE WITH THE REQUIREMENTS OF THE LEGISLATION ON INTEGRITY AND CORRUPTION PREVENTION

Business entity:

(name and address of the business entity)

As a tenderer or co-tenderer in a joint application/tender, we affirm that we are not included in the list of business entities with which, in accordance with Article 35 of the Integrity and Prevention of Corruption Act - ZIntPK, (Official Gazette of the RS, No. 69/11), the Contracting Authorities shall not cooperate.

By signing this declaration, we commit that if selected as the most advantageous tenderer or during the execution of the public procurement, we will, as per paragraph six of Article 14 of the ZIntPK, provide the Contracting Authority, within eight (8) days of receiving the Contracting Authority's request, with the information on:

- our founders, partners, including silent partners, shareholders, limited partners or other owners, and information about their respective ownership interest;

- business entities deemed related to us under the provisions of the Act governing companies.

In case of engaging subcontractors, where the subcontractor is to be paid directly by the Contracting Authority for an amount exceeding EUR 10,000 excluding VAT, we will also provide all the above information for the subcontractors.

By signing this declaration, we confirm the contents of the model declaration of natural and legal persons’ participation in the tenderer/subcontractor’s ownership structure set out in Form 4.1, which we will sign and submit to the Contracting Authority, if we are selected as the most advantageous tenderer.

Date, place:	The tenderer confirms this by submitting or signing the ESPD form.

_________________________

FORM 4.1

MODEL DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP STRUCTURE OF THE TENDERER/SUBCONTRACTOR

The undersigned legal representative of the tenderer/subcontractor (tenderer's name, registration number, address):

The Undersigned legal representative of the Offerer (title/name of the Offerer, Registration No., address):

in accordance with Paragraph 6 of the Article 14 of the Integrity and Prevention of Corruption Act (Official Gazette of RS, no. 45/2010, as amended, hereinafter ZintPK) of Republic of Slovenia I hereby make

in accordance with Paragraph 6 of the Article 14 of the Integrity and Prevention of Corruption Act (Official Gazette of RS, no. 45/2010, as amended, hereinafter ZintPK) of Republic of Slovenia I hereby make

# THE DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP STRUCTURE OF THE TENDERER/SUBCONTRACTOR

# The Statement on the participation in the Ownership Structure of the Offerer

# Direct and indirect participation in ownership of the tenderer/subcontractor:

# Direct and indirect participation in ownership of the Offerer:

- Participation of Natural Persons

# Participation of the Natural Persons

| # Name and surname / # name and surname | # Address / # address | # Ownership share / ownership share |
| --- | --- | --- |

- Participation of Legal Persons

# Participation of the Legal Persons

| # Company name / # company name | # Seat / seat | # Registration No. / registration no. | # Ownership share / # ownership share | # Holders of the company shares / holders of the company shares |
| --- | --- | --- | --- | --- |

- Participation of silent partners in the tenderer and owners of the tenderer/subcontractor

# Participation of the Sleeping Partners in the Offerer and its Owners

| # Company name/ name and surname # company name/ name and surname | # Seat/ address # Seat/ address | # Registration No. / registration no. | # Ownership share / ownership share |
| --- | --- | --- | --- |

- Participation of the Business Entities associated with the tenderer or the owners of the tenderer/subcontractor - associated companies of the tenderer and the tenderer's owners

# Participation of the Business Entities associated with the Offerer or with the Owners of the Offerer –associated companies in the Offerer and in the Owners of the Offerer2

| # Company name / company name | # Seat / seat | # Registration No. / registration No. | # Ownership share / ownership share |
| --- | --- | --- | --- |

# The tenderer/subcontractor hereby agrees that the Contracting Authority may, upon request, submit this declaration or the information contained in this declaration to the Commission for the Prevention of Corruption in accordance with Paragraph 6 of Article 14 of the ZintPK. The Contracting Authority is obliged to protect the declaration in accordance with the Personal Data Protection Act.

The Offerer hereby agrees that at the request of the Commission for Prevention of the Corruption (Commission) in accordance with Paragraph 6 of Article 14 of ZintPK, the Client is entitled to submit this Statement, or data from this Statement, to the Commission. The Client is liable to protect the Statement in accordance with the Personal Data Protection Act.

The tenderer/subcontractor assures the ongoing relevance, correctness, and accuracy of the information provided in this declaration. If the tenderer submits a false declaration or furnishes inaccurate information regarding the facts stated, the contract/framework agreement will be considered null and void.

The Offerer is liable for the topicality, correctness and accuracy of the data in this Statement. If the Offerer presents a false statement or false information, such act or omission entails nullity of the contract/agreement.

# The tenderer/subcontractor expressly warrants that all natural persons directly or indirectly involved in the ownership structure of the tenderer have been specified in this declaration.

# The Offerer expressly warrants that all natural persons who are directly or indirectly involved in the ownership of the offerer are indicated in this Statement.

Name and surname: ………………………………

(name and surname)

Position: ……………………………………..

# (position)

# Signature:……………………………………….

(signature)

# On ……………..

(on)

FORM 5

Dravske elektrarne Maribor d.o.o., Obrežna ulica 170, 2000 Maribor, VAT identification number: SI 96254459, registration number: 5044286000, represented by the Managing Director Andrej Tumpej 
(hereinafter referred to as the “Client” or “DEM”)

and

______________ (Company Name), _____________ (Address), VAT ID: ______________, Registration Number: ______________, represented by_______________
(hereinafter referred to as the “Contractor”)

hereby conclude the following

CONTRACT FOR THE PERFORMANCE OF THE PUBLIC PROCUREMENT

Preparation of technical documentation for the use of materials at the construction site of the upper storage basin

LOT 1: Technical documentation for the construction of the storage basin

DEM's Contract No.: 500001…………..……  	  Contractor's Contract No: ………..…………

- Introductory Provisions

The Parties acknowledge that the Client has conducted a public procurement procedure in accordance with Article 45 of the Public Procurement Act (Official Gazette of the Republic of Slovenia, No. 91/2015), hereinafter referred to as ZJN-3, for the Preparation of technical documentation for the use of materials at the construction site of the upper storage basin.

The Contractor was selected as the most advantageous tenderer for Lot 1 following a negotiated procedure with publication, published on the Public Procurement Portal on ……………..….. under the Publication No. ……….…………….

The documentation relating to the award of the public contract (hereinafter: documentation) and the Contractor's tender no. …………………….. dated ………………….. are an integral part of this contract (Annex No. 1 and Annex No. 2), therefore the Contractor must also perform all obligations and comply with other requirements that are not expressly stated in this contract but are stated or derive from the documentation and the tender.

[If the selected tenderer is a Contractor within the framework of a joint tender, the following shall be included in the contract:
The Contractor is designated by the Declaration of Joint Venture (hereinafter: Legal Act on Joint Venture) as the lead contractor in the joint venture for the performance of the public contract in question, together with the company/companies: __________________ ______________________________________ .

As the lead contractor in the performance of the public contract, the Contractor has the rights, obligations, and powers specified in the Legal Act on Joint Venture in accordance with the tender documentation.

- Subject and Scope of the Contract

The subject-matter of the contract is the Preparation of technical documentation for the construction of a storage basin in accordance with the documentation relating to the award of the public contract and the contractor's tender no. ……………….. dated ……………., which are annexed to and form an integral part of this contract.

  - Scope of services

- Preparation of technical documentation for the construction of a storage basin using the existing material at the site of the upper storage basin of the Kozjak PSP at Kolarjev vrh. Based on the prepared documentation, research, and field inspections, to prepare technical documentation that will analyze the input data and provide solutions that, taking into account all safety requirements and the completed geological/ geomechanical studies, hydrogeological studies, and embankment test fields, enable the construction of the storage basin with the maximum possible use of material at the site and thus the minimum possible movement of material. To this end, the excavated and reused material will be levelled as much as possible in the embankments of the upper storage basin and in the landfills near the upper storage basin.

- Support to the Client in the implementation of test fields

The exact scope of services, including all technical data, requirements, and conditions, is specified in the client's Terms of Reference and the Contractor's Bill of Quantities, which form an integral part of the contract.

In the event that the annexes to this contract stipulate otherwise, the provisions of the contract shall apply.

The Contractor shall perform all obligations assumed under the contract in accordance with the provisions of this contract and the detailed requirements specified in the public procurement documentation, which also includes the Terms of Reference PN_PSP_ Kozjak_ Lot_1_ENG.

- Contract Price

The contract price for the performance of the subject matter of the contract within the scope of Article 2 of this contract is:

Contract price:                        				EUR

(in words: ……………………………….euros and  ….. /100)

VAT is not included in the price. VAT is charged in accordance with the currently applicable legislation.

Details of the contract price are specified in the Bill of Quantities, which is attached to the contract.

The contract price is fixed per unit of measure. The contract price includes all costs for the complete and high-quality completion of the contractual works, including labor costs, the contractor's travel expenses, work preparation costs, and all other costs in accordance with the technical requirements or specifications that form an integral part of this contract.

As an expert, the Contractor expressly declares and guarantees that the price includes all work and costs necessary for the successful performance of the services under this contract, and bears the burden of work and costs that are not foreseen or taken into account in the tender but are necessary for the performance of the services. The Client will not allow the Contractor to charge additional fees, to which the Contractor expressly and unconditionally agrees by signing the contract. The Client does not undertake to order services up to the total value of the contract.

The Client has the right to reduce the contractual scope of work during the performance of the contractual work. In the event of a reduction in the contractual scope of work, the Contractor shall not be entitled to claim any costs, which the Contractor expressly agrees to.

As a result of the aforementioned changes, more or fewer services, additional services, or unforeseen services may arise.

Additional services are those services that were not provided for in the contract and are ordered by the Client subsequently, after the conclusion of the contract. For any additional services, the Contractor must submit a pro forma invoice to the Client for the performance of these services with a price calculation, and after agreeing on the price, the contracting parties shall conclude an annex to the contract on the basis of Paragraph 1 of Article 95 of ZJN-3, which shall form the basis for the settlement of additional services.

During the performance of the contract, there may be a need for unforeseen services, which could not be fully anticipated or included in the Bill of Quantities. Unforeseen services are those services which, despite due care, the Client cannot foresee and include in the scope of the contract, but which must be performed in order to execute the contract. The performance of these services does not change the general nature of the public contract and the Client commissions them subsequently, after the conclusion of the contract.

Unforeseen services that arise during the performance of contractual obligations and that are necessary for the smooth and high-quality performance of the contract, and which have been previously approved and confirmed in writing by the Client, will be charged according to the actual scope of these services. For any unforeseen services, the Contractor must submit to the Client a pro forma invoice for the performance of these services with a calculation and analysis of prices, for which the contracting parties shall conclude an annex to this contract during its term on the basis of Paragraph 1 of Article 95 of ZJN-3.

- Settlement and Payment for Services Performed

The Client shall settle the contract price on the basis of monthly invoices issued by the Contractor on the basis of the services actually performed. The Contractor shall be entitled to issue an invoice for payment after it has performed the individual contractual services and obligations within the deadline and to the satisfaction of the Client. The invoice must be accompanied by a monthly statement of services performed, which shall be confirmed in advance by the Client's supervisor.

The invoice must be issued no later than 5 (five) days after the service has been performed and in accordance with the provisions of Article 82 of the Value Added Tax Act.

The Client shall settle the invoice within 45 days of receipt. Alternatively, the Client may fulfil their obligations through compensation, an assignment agreement, or any other mutually agreed method.

The Contractor must attach to its invoice/statement the invoices/statements of its subcontractors, which it has previously approved. The invoice must state the amount payable to each subcontractor and the amount payable to the Contractor. A previously approved subcontractor invoice/statement is a condition for payment.

The Contractor is required to state the contract number on the invoice: 500001……………………….

If the Client has any objections to the invoice, they must reject it within 5 days of receipt and request the Contractor to issue a new invoice.

The Contractor shall submit invoices to the Client in electronic form in a timely manner, in accordance with the agreed deadline:

-	in PDF format, by email to invoices@dem.si, or

-	in XML and PDF format, via the bizBox portal,

-	in XML format, via a verified electronic channel directly to the e-bank.

The Client assumes full responsibility for the functioning of the e-mail address from the previous paragraph, therefore it is considered that the Client has received the invoice within the day on which they received the electronic message with the invoice in PDF format.

If the Contractor fails to issue an invoice containing all the elements and mandatory attachments required by law and the contract within the period specified in this contract, they shall be obliged to pay the Client a contractual penalty of 0.5% of the amount of such invoice (including VAT) for each calendar day of delay, but at least EUR 10.00 per calendar day of delay and up to a total of 10% of the amount of the individual invoice. The Client may claim the amount of the contractual penalty by issuing an invoice and deducting it from its obligations to the Contractor under this contract.

The Client may, based on the Contractor's proposal, deduct 0.04% cassa sconta for each day of early payment made before the agreed due date.

In the event of late payment of a duly invoiced invoice, the Contractor shall be entitled to charge statutory default interest from the due date of payment.

Payments to subcontractors shall be made in accordance with section 13 of this contract.

- Contractual Deadline

The contractor shall commence the performance of the works after the conclusion of the contract and shall complete them in accordance with the schedule set out in the Terms of Reference – by 31 May 2027 at the latest.

The table sets out the relevant interim deadlines, which may be subject to penalties in the event of delay:

| Item | Description of activity | Deadline (months) |
| --- | --- | --- |
|  | Technical documentation for the construction of the storage basin |  |
|  | Review and analysis of existing documentation and status report | 1.5 |
|  | Preparation of documents with basic proposals for technical solutions, which will be subject to coordination | 6 months after the test fields have been carried out |
|  | Documents of the final coordinated technical solutions | 3 months after the implementation of 1.2. |
|  | Support to the Client in the implementation of test fields |  |
|  | Preparation of requirements for the implementation of test fields (technical requirements for tender documentation) | 1 |
|  | Support to the Client in the implementation of test fields | In accordance with the schedule for the implementation of test fields |

All interim deadlines, unless expressly specified otherwise, shall be counted from the date of signing the contract.

The Client reserves the right to extend the deadlines for the performance of services if, for reasons on its part, there is a delay in the planned start of service provision, interruption of the performance of services at the request of the Client, or significant changes in the performance that affect the performance of services – for as long as necessary to perform these services.

The Contractor and the Client may agree to change the deadlines for the performance of the subject matter of the contract, which does not constitute a substantial change in accordance with the provisions of Article 95 of ZJN-3.

The Contractor shall be deemed to have fulfilled the contract when all services have been performed and accepted by the Client and the documentation agreed in the contract has been handed over.

- Obligations of the contracting parties

Obligations of the Contractor

- An on-site visit by the author of the project documentation is mandatory.

- Preparation and review of documentation for the construction of test fields.

- Supervision of work on site – two visits are planned.

- Regular meetings and coordination with the Client.

- Interpretation of test field measurement and implementation results.

- Work under this ToR shall be performed in accordance with the Terms of Reference, to a high standard, in accordance with the law, the regulations on project and other documentation and forms for the construction of buildings, relevant standards, professional rules, good practice, and the Client's instructions.

- Provide appropriate personnel, machinery, and equipment to perform the work within the specified deadlines.

- Cooperate with the client, engineer, DGD designer, and participate in public presentations.

- At its own expense and within the time limit agreed with the Client, perform additions and changes to the scope of services undertaken if it is found that the Contractor has performed the services inadequately.

- Prepare all graphic attachments in the documentation in a manner suitable for use in a GIS environment. This means that the labeling of project lots, equipment, and devices must also be designed in such a way that it will be usable within the GIS environment.

- Before the documentation is prepared, a list of folders by professional field must be prepared and submitted for approval. The Contractor shall determine the structure of the documentation folders in agreement with the Client, whereby the designer shall prepare a proposal for all documentation no later than 20 working days after signing the contract and shall finalize it with the Client for each individual phase no later than 10 working days before the start of the preparation of the documentation for each individual phase.

- Coordinate the scope of BIM with the Client's requirements no later than 30 days after signing the contract.

- Hand over to the client the scope of documentation agreed upon in the contract in paper and electronic form.

- Submit a review copy of the individual documentation to the client for review, and take into account the comments, suggestions, and remarks provided in the final draft, or justify different solutions.

Documentation prepared under this LOT 1 will be subjected to review of third party (LOT 2). Upon receipt of the draft review report from the consultant within the framework of lot 2, the Client will organize one meeting (at the client's headquarters) for the coordination, communication, and adaptation of all technical solutions.

Obligations of the Client

- The Contractor will receive the land survey plan from the Client after signing the contract.

- The input data listed in the table below (in electronic form).

- The name of a contact person who will be available for additional explanations (each of the Clients will provide their own contact person).

- Cooperation with contractors in communicating with landowners and the local community for the purposes of implementing test fields.

- Supervision of the implementation of the test fields.

- Review and confirmation of the documentation.

- Cooperate with the Contractor to ensure that the services are performed in a timely manner and to the satisfaction of both parties.

- Keep the contractor informed of any changes and new situations that could affect the performance of the services undertaken.

- Provide the Contractor with the necessary documentation for the performance of the services (input data from the Terms of Reference).

- Review the review copy of the documentation.

- Pay the Contractor/subcontractor for the work performed in accordance with the provisions of the contract.

Table 1:

| Document / information: | Submission: |
| --- | --- |
| DPN with enclosures | After signing the contract |
| IDP from 2005 | After signing the contract |
| Revised IDP from 2012 | After signing the contract |
| Revised IDP prepared in 2024 | After signing the contract |
| Land survey plan with certificate from 2024 | After signing the contract |
| DPP | After signing the contract |
| Terms of Reference conditions | After signing the contract |
| Reports on geological and geomechanical investigations and, if necessary, the investigation samples (samples are available for inspection at the Client's premises) | After signing the contract |
| Results of hydrogeological investigations (hydrogeological investigations are ongoing, therefore interim results will be submitted upon completion of the investigations, as well as the report and final results) | After signing the contract |
| Technical bases for EIA relevant to the storage basin and EIA | After signing the contract or as soon as they are completed |
| Input data from other designers: inlet/outlet structure with penstock structure of the surge tank vent with vent pipe local access roads connected to maintenance roads along the structure of the storage basin | Submitted after signing the contract and: - after optimization is complete and the design of the inlet/outlet structure is confirmed - approximate data in Revised IDP (nIDP), more specific data and solutions provided by the DGD designer - approximate input data provided by nIDP, more specific solutions will be provided in the PZI project documentation, which will be commissioned |

The documentation listed above in Table 1 will be made available to the Contractor in electronic form on TEAMS/SharePoint portal after signing the contract.  The Contractor will be granted access to the portal with the specified content. The remaining documentation (legislation, regulations, standards, IZS professional rules, etc.) necessary for the performance of activities under this contract shall be obtained by the Contractor itself.

- Liquidated Damages

If the Contractor, through its own fault or for reasons for which it is responsible, fails to complete the contractual services within the contractually specified interim deadlines or within the deadline for the completion of all obligations agreed in the contract, or fails to commence work within the agreed deadlines, it may be required to pay liquidated damages to the Client.

The Client may charge the Contractor liquidated damages for each day of delay for each contractual deadline specified in Article 5 of this contract due to untimely performance of the contract.

The Client has the right to demand from the Contractor liquidated damages of 0.1% of the value of the item from the Bill of Quantities (excluding VAT) for each day of delay for each contractual deadline specified in Article 5 of this contract for the activity that is in delay; these liquidated damages may not exceed 10% of the item. The total liquidated damages for delay may not exceed 10% of the contract price excluding VAT.

The Client must claim the liquidated damages for failure to meet the contractually agreed interim deadlines or the total deadline for completion of all work under this contract at the latest upon final settlement of the work and may reduce the final invoice by the amount of the liquidated damages. The liquidated damages shall be calculated taking into account the total number of days of delay.

The contracting parties agree that in the event of a delay in performance, the Contractor does not need to be specifically notified of the right to charge liquidated damages upon acceptance of the work. Rather, liquidated damages may be charged in accordance with the provisions of this contract for each delay without notice.

The contracting parties agree that the enforcement of liquidated damages does not exclude the enforcement of financial security for the proper performance of contractual obligations.

The Client shall charge liquidated damages for the Contractor's delay by issuing an invoice for the liquidated damages to the Contractor, which the Contractor is obliged to settle within 15 days of the invoice date.

In the event of termination of this contract due to delay, the liquidated damages shall be offset against any amount owed by the Client to the Contractor for work performed up to the date of termination. If the Client no longer owes anything to the Contractor, the liquidated damages shall be owed by the Contractor to the Client.

Payment of liquidated damages shall not release the Contractor from fulfilling its contractual obligations.

- Documentation

The requirements for the preparation of documentation are specified in the client's Terms of Reference, as well as the obligation to deliver a number of printed and electronic copies and compatibility with modern versions of programs for each type of documentation.

- Ownership and rights based on the documentation produced

The Contractor, by signing this Contract, transfers all its material copyrights in the works produced for the Client DEM under this contract, territorially and temporally, without limitation and on an exclusive basis.

The transfer specified in paragraph 1 includes, but is not limited to, the Client's (DEM) right to publish and distribute the work in electronic, printed, or any other form. The Contractor transfers the material copyright of the work to the Client DEM, allowing the Client to supplement or modify it with new or revised information and to use the work or its individual parts as deemed appropriate, without any restrictions. The Contractor shall retain no material copyrights to any documents that have been modified in this manner. The same applies to the right of reproduction, rental, making documentation available to the public or other public communication. All rights under this article also apply to the Client's permission to transfer them to third parties.

The Contractor warrants to the Client DEM that the authors of the works have transferred the necessary rights to the Contractor, enabling the Contractor to transfer the material copyright to the Client DEM as specified in this Article. In the event of any failure in this regard, the Contractor shall be liable to the Client DEM for any damages incurred.

The transfer of rights under this Article shall become effective upon the submission of each individual copyrighted document to the Client DEM, with the compensation for such transfer of copyrights already included in the contract value.

- Representatives of the Contracting Parties

The Client’s contractual representative under this Contract is:

Contract Administrator and Supervisor: _______________

E-mail: ___________________

Phone: ___________________

The Client's representative is authorized to represent the Client in all matters relating to the services under this Contract. The Client's representative is required to collaborate with the Contractor throughout the contract period and to provide the Contractor with all necessary information that the Client is obligated to furnish in accordance with their responsibilities under this Contract.

The Contractor's contractual representative for works under this contract is:

______________________________

E-mail: ______________________

Phone: _________________________

The Contractor's representative is empowered to act on behalf of the Contractor in all matters concerning the works under this contract and shall directly collaborate with the Client's representative throughout the contract duration.

Any substitution of the designated representatives must be mutually communicated in writing by the Contracting Parties within eight days of the replacement.

- Anti-Corruption Clause

Should any unauthorized advantage be offered or provided by any party to this contract, or in connection therewith, on behalf of or for the account of the other Contracting Party, to the signatory of the contract or to any employee or individual performing work for the Client, with the intention of securing business or obtaining business under more favorable conditions, compromising the exercise of due diligence in fulfilling contractual obligations, or for any other action or omission resulting in harm to the Contracting Party or granting undue advantage to the signatory of the contract or any employee or individual performing work for the contracting party, the contract shall be deemed null and void.

- Dissolution Condition

This contract is subject to a dissolution condition, which will be triggered if any of the following conditions occur:

•	the Client becomes aware of a court's final decision indicating that the Contractor or a Subcontractor has violated obligations under labor, environmental, or social legislation,

or

•	the Client becomes aware of at least two instances where the Contractor or a subcontractor has committed violations during the execution of the contract regarding:

- remuneration for work,

- working hours,

- rest periods,

- engaging in work under civil law contracts despite the presence of elements

indicating an employment relationship or involvement in illegal employment,

and for which it has been fined for an offense by a final decision or several final decisions, and on condition that there are at least six months between the date of notification of the violation and the expiry of the contract, or if the Contractor acts with a subcontractor, also if, due to a violation found at the subcontractor, the Contractor does not replace or substitute this subcontractor in the manner specified in accordance with ZJN-3 and the provisions of this contract.

Notwithstanding the previous paragraph, this contract shall not be terminated if the termination of the contract would cause the Client disproportionate costs or significant difficulties in the smooth execution of the construction or disproportionate time delays, and provided that the Client notifies the Contractor within 20 days of becoming aware of the breach that the contract will not be terminated.

If the Client does not notify the Contractor within 20 days of becoming aware of the breach that the contract will not be terminated, and if the Client does not commence a new public procurement procedure within 60 days of becoming aware of the breach, the contract shall be deemed terminated on the sixtieth day after the breach was reported.

If the Client initiates a new public procurement procedure within 60 days of becoming aware of the breach, the contract shall be deemed terminated on the date of conclusion of the new public procurement contract for the subject commission. The Client shall notify the Contractor of the date of conclusion of the new contract.

- Fulfilling obligations to subcontractors

1. The Contractor shall carry out the works under this contract without subcontractors. The subsequent inclusion of a subcontractor shall be considered a permissible change under point 1 of the first paragraph of Article 95 of ZJN-3, provided that the conditions set out in section 2 of this contract are met.

or

(If the Tenderer intends to subcontract any part of the works from the public procurement contract:)

2. The Contractor has the authority to subcontract the execution of the works outlined in this Contract to the subcontractors specified in the list of subcontractors in Annex No. 2 (Form 3), along with the details of each subcontractor documented in Annex No. 3 (Form 3.1). If any alterations occur regarding the subcontractors during the execution of the procurement, the Contractor must promptly notify the Client and provide the updated information, no later than five days following the change, along with any requisite annexes. This amendment does not exempt the Contractor from fulfilling their contractual obligations and is executed in compliance with point 1 of Paragraph 1 of Article 95 of ZJN-3, for which no annex is required.

Despite the provisions outlined in the previous paragraph of this Article, the Contractor must ascertain the suitability, qualifications, and references of subcontractors and shall bear responsibility for any actions, omissions, or negligence of any subcontractor, its representatives, or agents, as if they were actions, omissions, or negligence of the Contractor themselves, their representatives, or agents.

The Contractor should act as a representative for their subcontractors in their interactions with the Client and must oversee and supervise their work to ensure the proper execution of this Contract.

The Contractor will bear full responsibility to the Client for the fulfilment of the contractual obligations, regardless of the number of subcontractors involved.

If the Subcontractor requests direct payment in accordance with and in the manner specified in the Second and Third Paragraphs of Article 94 of ZJN-3, such direct payment to the Subcontractor shall be deemed compulsory and the obligation shall be binding on the Client and the main Contractor.

In the event that a subcontractor submits a request for direct payment, the subcontractors' consents – Annex No. 3 (Form No. 3.2) – shall also form an integral part of this contract, whereby the Client shall settle the subcontractors' claims against the Contractor instead of the contractor.  In this case, by signing this contract, the Contractor authorizes the Client to pay subcontractors who have requested direct payment directly on the basis of a certified invoice/statement. The Contractor must attach to its invoice/statement the invoices/statements of its subcontractors, which it has previously approved. A previously approved subcontractor invoice/statement is a condition for payment.

Only when all the conditions in the previous paragraph are met is the Client obliged to make a direct payment to the subcontractor.

Payments to subcontractors shall be made within the same time limits and in the same manner as payments to the Contractor.

The Client reserves the right to request or waive the required direct payment to subcontractors even during the execution phase of the public contract. In the event of a request for direct payment, the Contractor and subcontractor must submit the information and documents required by the Client in the event of a request for direct payment when submitting a tender. If subcontractors waive the requirement for direct payment, the Client shall proceed in accordance with Paragraph 6 of Article 94 of ZJN-3. This change does not constitute a substantial change to the contract and shall be implemented in accordance with point 1 of Paragraph 1 of Article 95 of ZJN-3, for which no annex is required.

During the performance of the public contract, the Contractor must notify the Client of any changes to the information referred to in Paragraph 2 of Article 94 of ZJN-3 and send information about new subcontractors that it intends to subsequently involve in the performance, no later than five days after the change. In the event of the inclusion of new subcontractors, the Contractor must also submit, together with the notification, the information and documents required for subcontractors in the documentation.

The Client will reject any subcontractor if there are grounds for exclusion, as specified for subcontractors in the documentation.

The Client may also reject a proposal to replace a subcontractor or include a new subcontractor if this could affect the smooth execution or completion of the work and if the new subcontractor does not meet the conditions set by the Client in the documentation. The Client shall notify the Contractor of any rejection of a new subcontractor within ten days of receiving the proposal.

If direct payment to the subcontractor is not mandatory, the Client shall require the main Contractor to send it a written declaration and a written declaration from the subcontractor within 60 days of payment of the final invoice or statement, confirming that the subcontractor has received payment for the construction work or services performed or goods delivered directly related to the subject of the public contract.

Failure to submit a declaration within the specified time frame constitutes grounds for initiating minor offence proceedings against the Contractor before the National Review Commission. In addition to a fine, the sanction shall also include exclusion from procurement procedures for a prescribed period.

- Reporting, communications, and reviews by the Client

Throughout the duration of the contract, the Contractor shall cooperate with the Client and/or the Client's authorized representative (the project engineer HSE Invest d.o.o. for DEM) on the basis of verbal and written correspondence, whereby it shall:

-	participate in and hold meetings with the Client's representatives, submit interim reports on the status of the project documentation and provide written interpretations of the project documentation,

-	inform the Client of any problems and situations that could affect the timely fulfillment of contractual obligations,

-	provide the Client with written explanations of any ambiguities in the scope of the Terms of Reference,

-	provide opinions and views on individual technical solutions in the process of obtaining a building permit,

-	convene meetings with the Client and other project stakeholders as necessary.

The Contractor is obliged to submit the documentation prepared at each stage to the Client for review. The Client shall review the documentation within one month and submit a report with comments, suggestions, and remarks. The Contractor is obliged to take the comments, suggestions, and remarks into account or to justify a solution that differs from the Client's proposal.

- Financial security for the proper performance of contractual obligations

The Contractor must provide the Client with a financial security for the proper performance of contractual obligations within 20 days of signing the contract, in the form of a bank guarantee or a surety bond of a first-class acceptable bank or insurance company based in the Republic of Slovenia, amounting to 10 percent (10%) of the total contract value including VAT. The financial security must be identical in content and meaning to the attached form, which forms an integral part of the documentation.

The term of the insurance for the proper performance of contractual obligations must be at least 30 days after the date of contractual handover of the works.

The submission of financial security for the proper performance of contractual obligations is a condition for the validity of this contract.  If the Contractor fails to fulfill its contractual obligations, the Client may claim the financial security for the proper performance of contractual obligations and withdraw from the contract without any obligation to the Contractor. Before enforcing the contractor's financial security, the Client shall request the Contractor in writing to fulfill its contractual obligations and set a deadline for fulfillment.

The currency used for the financial security must be the same as the currency of the public contract. A financial security that is not submitted by the selected tenderer in accordance with the form provided in the procurement documentation must not differ significantly in content from the form of financial security provided in the procurement documentation and must not contain additional conditions for payment, shorter deadlines than those specified by the Client, a lower amount than that specified by the Client, or a change in the local jurisdiction for resolving disputes between the beneficiary and the issuer of the security.

The Client will claim the security for the proper performance of obligations under the contract in the event that:

- the Contractor fails to commence the performance of its contractual obligations in accordance with the provisions of the contract, or

- if the Contractor fails to fulfill its contractual obligations in accordance with the provisions of the contract (including, without limitation, if the Contractor fails to perform its obligations within the agreed time limits, quality, and/or scope), or

- if the Contractor fails to fulfill its contractual obligations in a timely manner in accordance with the provisions of the contract, or

- if the Contractor fails to properly perform its contractual obligations in accordance with the provisions of the contract, or

- if the Contractor ceases to perform its contractual obligations in accordance with the provisions of the contract.

If, during the term of the contract, there is a change in deadlines for the performance of the contract, the type of goods or services, the quality and quantity, the Contractor shall also change the security accordingly or extend its validity. If the Contractor fails to extend the validity of the financial security at least 7 days before the expiry of the existing financial security, the Client may enforce the existing financial security for the proper performance of contractual obligations.

The bank guarantee for the proper performance of contractual obligations may be reduced accordingly in relation to individual contractual undertakings.

If the Contractor fails to provide the Client with a guarantee for the proper performance of contractual obligations within the period specified in Paragraph 1 of this Article, the financial security for the seriousness of the tender may be enforced.

Enforcement of the financial guarantee for the proper performance of contractual obligations shall not preclude the Client's right to claim liquidated damages.

- Data Confidentiality, Protection of Trade Secrets, and Personal Data

The Contractor undertakes to:

-	Keep as a trade secret all data and information obtained or accessed in any way, in any form (written, oral), on any medium, insofar as it is designated as a trade secret. This includes information not expressly designated as such, if the Contractor should or could have known that disclosing such data to unauthorized persons could cause damage to the Client, HSE Group companies, or third parties, whether material and non-material.

-	Permanently protect all personal data of which they become aware in the course of or in connection with their work with the Client or HSE Group companies, or that are disclosed to them during their work with the Client or HSE Group companies, regardless of the individual to whom such data relates.

The permanent protection of business secrets and personal data, as outlined in the preceding paragraph, imposes an obligation on the Contractor to use the documentation, data, and information exclusively for the purposes of performing this Contract. The Contractor shall not disclose such information to third parties, particularly not by publication in the media, nor reproduce or exploit it for any purposes other than the performance of this Contract, without the prior written consent of the Client. The Contractor must return such information immediately upon the Client's request or as necessary for the performance of this Contract, and destroy all records of such information on documentation or other media.

The Contractor undertakes to ensure that all individuals involved on the Contractor's side in the performance of this Contract are held to at least the same standard of professional secrecy and protection of personal data as required of the Contractor under this Article.

The Contracting Parties acknowledge that a breach of the obligation to protect trade secrets and/or personal data under this Article constitutes a violation of applicable regulations and grounds for the Contractor's liability for damages.

- Termination of Contract

The Client retains the right to terminate the contract at any time through written notice if the Contractor fails to execute the work in a professional manner and in accordance with the terms of the contract.

Upon contract cancellation, the Client shall compensate the Contractor solely for the works actually performed in a professional manner, approved by the Client, and not adversely impacting the quality of subsequent works by another Contractor.

In the event the Client terminates the contract due to the Contractor's unprofessional conduct or non-compliance with contractual terms, resulting in the necessity to engage a new Contractor, all associated costs and damages shall be the responsibility of the Contractor.

The Client reserves the right to withhold payment for work already completed and approved if the Contractor neglects to reimburse the Client for incurred expenses and damages resulting from contract termination, subsequent delays in completing the agreed-upon work, and increased costs stemming from the engagement of a new Contractor. Delays resulting from engaging a new Contractor shall be assessed in accordance with the procedures outlined for calculating liquidated damages.

- Force Majeure

The Contractor shall be absolved of liability for damages arising from a failure or delay in fulfilling their contractual obligations if, following the contract's conclusion, unforeseen circumstances arise which the Contractor could not have prevented, remedied, or avoided (force majeure).

The Contracting Party experiencing force majeure events shall promptly inform the other party of the occurrence or cessation of such events and specify the obligations whose fulfilment has been or will be impeded. During force majeure events, the affected party must seek alternative solutions to continue activities unaffected by force majeure.

Upon the cessation of force majeure events, the Contracting Parties shall identify and document any changes to contractual obligations and, based on that, execute an appropriate amendment to this contract.

If the Contracting Parties incur damages due to force majeure events, each party shall bear their own damages resulting from such events.

- Laws and Regulations

In fulfilling the contractual obligations outlined in this contract, the Contractor shall adhere to the legislation of the Republic of Slovenia in effect at the time of contract implementation, as well as other regulations and standards specified in the technical part of the documentation relating to the award of the public contract.

- Dispute Resolution

The Contracting Parties commit to resolving any disputes arising from or relating to this contract amicably. In the event that amicable resolution proves unattainable, the competent court in Maribor shall have jurisdiction to settle the dispute.

- Amendments and modifications to the contract

Amendments and modifications to this contract shall be governed by Article 95 of the ZJN-3. Any changes to this contract must be made in writing, in the form of an Annex to the contract.

The requirement for written communication also extends to all correspondence between the parties under this contract. In cases of urgent oral communication, immediate written confirmation is necessary, regardless of the communicating party.

- Special provisions

All communications relating to the implementation of this contract shall be conducted in Slovenian or English. All documentation produced by the Contractor in accordance with the tender documents must be in Slovenian or English.

The contract consists of the documents listed in this article of the contract. The documents that constitute the contract shall be understood as being mutually interpretable.

For the purposes of interpretation, the priority of the documents shall be determined in the following order:

- Contract

- Documentation relating to the award of the public contract and its annexes

- Contractor's Bill of Quantities

- Contractor's tender

If there is any ambiguity or inconsistency in the documents, the Client shall provide all necessary explanations or instructions.

- Final provisions

The contract shall be concluded when signed by the legal representatives of both contracting parties and shall become effective when, within twenty working days of the signing of the contract at the latest, the Contractor submits an instrument of financial security for the proper performance of the contractual obligations. The contract shall remain in force until all obligations of the contracting parties under the contract have been fulfilled.

Any matters not expressly defined in this contract shall be governed by the provisions of the Obligations Code and other applicable laws that pertain to this contract. In the event of amendments and modifications to the contract, the parties shall conclude a written annex to the contract.

The contract shall be drawn up in two (2) identical copies, of which one (1) copy shall be given to each Contracting Party.

..........., on,……………………….	…………, on ……………………

For and on behalf of the Contractor:	Dravske elektrarne Maribor d.o.o.

…………………………	…………………………                        (name and surname),	Andrej Tumpej

(title)			Managing Director

Annex No. 2 to the contract

In addition to the Contractor, the following subcontractors are also involved in the performance of the work:

| Each type of service to be performed | Name, full address, registration number, tax number, bank account number | Subject, quantity, price, place and deadline for the performance of services | Direct payment to subcontractor (YES/NO) |
| --- | --- | --- | --- |

FORM 5a

Dravske elektrarne Maribor d.o.o., Obrežna ulica 170, 2000 Maribor, VAT identification number: SI 96254459, registration number: 5044286000, represented by the Managing Director Andrej Tumpej 
(hereinafter referred to as the “Client” or “DEM”)

and

______________ (Company Name), _____________ (Address), VAT ID: ______________, Registration Number: ______________, represented by_______________
(hereinafter referred to as the “Contractor”)

hereby conclude the following

CONTRACT FOR THE PERFORMANCE OF THE PUBLIC PROCUREMENT

Preparation of technical documentation for the use of materials at the construction site of the upper storage basin

LOT 2: Review of technical documentation for the construction of the storage basin and documentation of the implementation and results of test fields

DEM's Contract No.: 500001…………..……  	  Contractor's Contract No: ………..…………

- Introductory Provisions

The Parties acknowledge that the Client has conducted a public procurement procedure in accordance with Article 45 of the Public Procurement Act (Official Gazette of the Republic of Slovenia, No. 91/2015), hereinafter referred to as ZJN-3, for the Preparation of technical documentation for the use of materials at the construction site of the upper storage basin.

The Contractor was selected as the most advantageous tenderer for Lot 2 following a negotiated procedure with publication, published on the Public Procurement Portal on ……………..….. under the Publication No. ……….…………….

The documentation relating to the award of the public contract (hereinafter: documentation) and the Contractor's tender no. …………………….. dated ………………….. are an integral part of this contract (Annex No. 1 and Annex No. 2), therefore the Contractor must also perform all obligations and comply with other requirements that are not expressly stated in this contract but are stated or derive from the documentation and the tender.

[If the selected tenderer is a Contractor within the framework of a joint tender, the following shall be included in the contract:
The Contractor is designated by the Declaration of Joint Venture (hereinafter: Legal Act on Joint Venture) as the lead contractor in the joint venture for the performance of the public contract in question, together with the company/companies: __________________ ______________________________________ .

As the lead contractor in the performance of the public contract, the Contractor has the rights, obligations, and powers specified in the Legal Act on Joint Venture in accordance with the tender documentation.

- Subject and Scope of the Contract

Subject-matter of the contract Preparation of technical documentation for the use of materials at the construction site of the upper storage basin in accordance with the documentation relating to the public procurement contract and the Contractor's tender No. ……………….. dated ……………., which are annexed to and form an integral part of this contract.

In the event that the annexes to this contract stipulate otherwise, the provisions of the contract shall apply.

The exact scope of services, including all technical data, requirements, and conditions, is specified in the client's Terms of Reference and the Contractor's Bill of Quantities, which form an integral part of the contract.

The Contractor shall perform all obligations assumed under the contract in accordance with the provisions of this contract and the detailed requirements specified in the public procurement documentation, which also includes the Terms of Reference PN_PSP_Kozjak_Lot_2_ENG.

- Contract Price

The contract price for the performance of the subject matter of the contract within the scope of Article 2 of this contract is:

EUR

+22% VAT:					EUR

Including VAT:				EUR

(in words: ……………………………….euros and  ….. /100)

Details of the contract price are specified in the Bill of Quantities, which is attached to the contract.

The contract price is fixed per unit of measure. The contract price includes all costs for the complete and high-quality completion of the contracted work, including labor costs, the contractor's travel expenses, work preparation and data analysis costs, and all other costs in accordance with the technical requirements or specifications that form an integral part of this contract.

As an expert, the Contractor expressly declares and guarantees that the price includes all work and costs necessary for the successful performance of the services under this contract, and bears the burden of work and costs that are not foreseen or taken into account in the tender but are necessary for the performance of the services. The Client will not allow the Contractor to charge additional fees, to which the Contractor expressly and unconditionally agrees by signing the contract. The Client does not undertake to order services up to the total value of the contract.

The Client has the right to reduce the contractual scope of work during the performance of the contractual work. In the event of a reduction in the contractual scope of work, the Contractor shall not be entitled to claim any costs, which the Contractor expressly agrees to.

As a result of the aforementioned changes, more or fewer services, additional services, or unforeseen services may arise.

Additional services are those services that were not provided for in the contract and are ordered by the Client subsequently, after the conclusion of the contract. For any additional services, the Contractor must submit a pro forma invoice to the Client for the performance of these services with a price calculation, and after agreeing on the price, the contracting parties shall conclude an annex to the contract on the basis of Paragraph 1 of Article 95 of ZJN-3, which shall form the basis for the settlement of additional services.

During the performance of the contract, there may be a need for unforeseen services, which could not be fully anticipated or included in the Bill of Quantities. Unforeseen services are those services which, despite due care, the Client cannot foresee and include in the scope of the contract, but which must be performed in order to execute the contract. The performance of these services does not change the general nature of the public contract and the Client commissions them subsequently, after the conclusion of the contract.

Unforeseen services that arise during the performance of contractual obligations and that are necessary for the smooth and high-quality performance of the contract, and which have been previously approved and confirmed in writing by the Client, will be charged according to the actual scope of these services. For any unforeseen services, the Contractor must submit to the Client a pro forma invoice for the performance of these services with a calculation and analysis of prices, for which the contracting parties shall conclude an annex to this contract during its term on the basis of Paragraph 1 of Article 95 of ZJN-3.

- Settlement and Payment for Services Performed

The Client shall settle the contract price on the basis of monthly invoices issued by the Contractor on the basis of the services actually performed. The Contractor shall be entitled to issue an invoice for payment after it has performed the individual contractual services and obligations within the deadline and to the satisfaction of the Client. The invoice must be accompanied by a monthly statement of services performed, which shall be confirmed in advance by the Client's supervisor.

The invoice must be issued no later than 5 (five) days after the service has been performed and in accordance with the provisions of Article 82 of the Value Added Tax Act.

The Client shall settle the invoice within 45 days of receipt. Alternatively, the Client may fulfil their obligations through compensation, an assignment agreement, or any other mutually agreed method.

The Contractor must attach to its invoice/statement the invoices/statements of its subcontractors, which it has previously approved. The invoice must state the amount payable to each subcontractor and the amount payable to the Contractor. A previously approved subcontractor invoice/statement is a condition for payment.

The Contractor is required to state the contract number on the invoice: 500001……………………….

If the Client has any objections to the invoice, they must reject it within 5 days of receipt and request the Contractor to issue a new invoice.

The Contractor shall submit invoices to the Client in electronic form in a timely manner, in accordance with the agreed deadline:

-	in PDF format, by email to invoices@dem.si, or

-	in XML and PDF format, via the bizBox portal,

-	in XML format, via a verified electronic channel directly to the e-bank.

The Client assumes full responsibility for the functioning of the e-mail address from the previous paragraph, therefore it is considered that the Client has received the invoice within the day on which they received the electronic message with the invoice in PDF format.

If the Contractor fails to issue an invoice containing all the elements and mandatory attachments required by law and the contract within the period specified in this contract, they shall be obliged to pay the Client a contractual penalty of 0.5% of the amount of such invoice (including VAT) for each calendar day of delay, but at least EUR 10.00 per calendar day of delay and up to a total of 10% of the amount of the individual invoice. The Client may claim the amount of the contractual penalty by issuing an invoice and deducting it from its obligations to the Contractor under this contract.

The Client may, based on the Contractor's proposal, deduct 0.04% cassa sconta for each day of early payment made before the agreed due date.

In the event of late payment of a duly invoiced invoice, the Contractor shall be entitled to charge statutory default interest from the due date of payment.

Payments to subcontractors shall be made in accordance with section 13 of this contract.

- Contractual Deadline

The contractor shall commence the performance of the works after the conclusion of the contract and shall complete them in accordance with the schedule set out in the Terms of  Reference – by 31 May 2027 at the latest.

The table sets out the relevant interim deadlines, which may be subject to penalties in the event of delay:

| Item | Description of activity | Approximate deadlines (months) |
| --- | --- | --- |
| 1. | Review of technical documentation for the construction of the storage basin and documentation of the implementation and results of test fields |  |
| 1.2. | Review of documentation, cooperation during the preparation of documentation and preparation of an interim review report, execution of reviews of the construction and measurement of test fields in the field | 10 |
| 1.3. | Coordination and preparation of the final review report | 12 |

All interim deadlines, unless expressly specified otherwise, shall be counted from the date of signing the contract.

The Client reserves the right to extend the deadlines for the performance of services if, for reasons on its part, there is a delay in the planned start of service provision, interruption of the performance of services at the request of the Client, or significant changes in the performance that affect the performance of services – for as long as necessary to perform these services.

The Contractor and the Client may agree to change the deadlines for the performance of the subject matter of the contract, which does not constitute a substantial change in accordance with the provisions of Article 95 of ZJN-3.

The Contractor shall be deemed to have fulfilled the contract when all services have been performed and accepted by the Client and the documentation agreed in the contract has been handed over.

- Obligations of the contracting parties

The contractor undertakes the following obligations under the signed contract:

- Work under this ToR shall be performed in accordance with the Terms of Reference, to a high standard, in accordance with the law, the regulations on project and other documentation and forms for the construction of buildings, relevant standards, professional rules, good practice, and the Client's instructions.

- Provide appropriate personnel, equipment, and machinery to perform the work within the specified deadlines.

- Cooperate with the client, engineer, DGD designer, and participate in public presentations.

- At its own expense and within the time limit agreed with the Client, perform additions and changes to the scope of services undertaken if it is found that the Contractor has performed the services inadequately.

- Hand over to the client the scope of documentation agreed upon in the contract in paper and electronic form.

- Submit a review copy of the individual documentation to the client for review, and take into account the comments, suggestions, and remarks provided in the final draft, or justify different solutions.

The Client will provide the Contractor with:

- The input data listed in the table below (in electronic form).

- The name of a contact person who will be available for additional explanations (each of the clients will provide their own contact person).

- Cooperation with the Contractor in communicating with landowners and the local community for the purposes of implementing test fields.

- Supervised the implementation of test fields.

- Review the review copy of the documentation.

- Cooperate with the Contractor to ensure that the services are performed in a timely manner and to the satisfaction of both parties.

- Keep the contractor informed of any changes and new situations that could affect the performance of the services undertaken.

- Provide the Contractor with the necessary documentation for the performance of the services (input data from the Terms of Reference).

- Review the review copy of the documentation.

- Pay the Contractor/subcontractor for the work performed in accordance with the provisions of the contract.

Table 1 The Client shall provide the Contractor with the following documents and information

| Document / information: | Submission: |
| --- | --- |
| DPN with enclosures | After signing the contract |
| IDP from 2005 | After signing the contract |
| Revised IDP from 2012 | After signing the contract |
| Revised IDP prepared in 2024 | After signing the contract |
| Land survey plan with certificate from 2024 | After signing the contract |
| DPP | After signing the contract |
| Terms of Reference conditions | After signing the contract |
| Reports on geological and geomechanical investigations and, if necessary, the investigation samples (samples are available for inspection at the Client's premises) | After signing the contract |
| Results of hydrogeological investigations (hydrogeological investigations are ongoing, therefore interim results will be submitted upon completion of the investigations, as well as the report and final results) | After signing the contract |
| Land survey plan | After signing the contract |
| Technical bases for EIA relevant to the storage basin and EIA | After signing the contract or as soon as they are completed |
| Input data from other designers: - inlet/outlet structure with penstock - structure of the surge tank vent with vent pipe - local access roads connected to maintenance roads along the structure of the storage basin | - Submitted after signing the contract and: - after optimization is complete and the design of the inlet/outlet structure is confirmed - approximate data in Revised IDP (nIDP), more specific data and solutions provided by the DGD designer - approximate input data provided by nIDP, more specific solutions will be provided in the PZI project documentation, which will be commissioned |

The Table 1 above lists the documentation that will be available to the Contractor in electronic form on the TEAMS/SharePoint portal. The Contractor will be granted access to the portal with the specified content. The remaining documentation (legislation, regulations, standards, IZS professional rules, etc.) necessary for the performance of activities under this contract shall be obtained by the Contractor itself.

- Liquidated Damages

If the Contractor, through its own fault or for reasons for which it is responsible, fails to complete the contractual services within the contractually agreed interim deadlines or within the deadline for the completion of all obligations agreed in the contract, or fails to commence work within the agreed deadlines, the Contractor may pay the Client liquidated damages or, if the contractor fails to fulfill its obligations in a timely manner, the Client may engage another contractor at the Contractor's expense to cover the work and demand the difference between the purchase price specified in the contract and the purchase price at the time of coverage.

The Client has the right to demand from the Contractor liquidated damages of 0.1% of the value of the item from the Bill of Quantities (excluding VAT) for each day of delay for each contractual deadline specified in Article 5 of this contract for the activity that is in delay; these liquidated damages may not exceed 10% of the item. The total liquidated damages for delay may not exceed 20% of the contract price excluding VAT.

The Client must claim the liquidated damages for failure to meet the contractually agreed interim deadlines or the total deadline for completion of all work under this contract at the latest upon final settlement of the work and may reduce the final invoice by the amount of the liquidated damages. The liquidated damages shall be calculated taking into account the total number of days of delay.

The Client shall charge liquidated damages for the Contractor's delay by issuing an invoice for the liquidated damages to the Contractor, which the Contractor is obliged to settle within 15 days of the invoice date.

In the event of termination of this contract due to delay, the liquidated damages shall be offset against any amount owed by the Client to the Contractor for work performed up to the date of termination. If the Client no longer owes anything to the Contractor, the liquidated damages shall be owed by the Contractor to the Client.

Payment of liquidated damages shall not release the Contractor from fulfilling its contractual obligations.

- Documentation

The requirements for the preparation of documentation are specified in the client's Terms of Reference, as well as the obligation to deliver a number of printed and electronic copies and compatibility with modern versions of programs for each type of documentation.

- Ownership and rights based on the documentation produced

By signing this contract, the Contractor transfers all of its material copyrights to the works under this contract, without any territorial or time restrictions and on an exclusive basis, to all documents prepared for the Client on the basis of this contract.

The transfer under the first paragraph includes, among other things, but not exclusively, the Client's right to publish and distribute the work in electronic, printed, or other form. The Contractor transfers to the client the material copyright to modify the work so that the Client may supplement or modify the work with new or modified data and may use the work or its individual parts at its discretion, all without restriction, whereby the Contractor also has no material copyrights to such modified documents. The same applies to the right of reproduction, rental, making documentation available to the public or other public communication. All rights under this article also apply to the Client's permission to transfer them to third parties.

The Contractor guarantees the Client that the authors of the works have transferred the relevant rights to it in such a way that the Contractor has the right to transfer the material copyrights to the Client in the manner and to the extent specified in this article, otherwise it shall be liable to the Client for all damages.

The Contractor and the Client agree that the Client may transfer the material copyrights and other rights of the Contractor acquired under this contract to third parties.

The transfer of rights under this Article shall become effective upon the submission of each individual copyrighted document to the Client, with the compensation for such transfer of copyrights already included in the contract value.

- Representatives of the Contracting Parties

The Client’s contractual representative under this Contract is:

Contract Administrator and Supervisor of DEM: _______________

E-mail: __________________

Phone: ___________________

The Client's representative is authorized to represent the Client in all matters relating to the services under this Contract that concern the Client. The Client's representative is required to collaborate with the Contractor throughout the contract period and to provide the Contractor with all necessary information that the Client is obligated to furnish in accordance with their responsibilities under this Contract.

The Contractor's contractual representative for works under this contract is:

______________________________

E-mail: ______________________

Phone: _________________________

The Contractor's representative is empowered to act on behalf of the Contractor in all matters concerning the works under this contract and shall directly collaborate with the Client's representative throughout the contract duration.

Any substitution of the designated representatives must be mutually communicated in writing by the Contracting Parties within eight days of the replacement.

- Anti-Corruption Clause

Should any unauthorized advantage be offered or provided by any party to this contract, or in connection therewith, on behalf of or for the account of the other Contracting Party, to the signatory of the contract or to any employee or individual performing work for the Client, with the intention of securing business or obtaining business under more favorable conditions, compromising the exercise of due diligence in fulfilling contractual obligations, or for any other action or omission resulting in harm to the Contracting Party or granting undue advantage to the signatory of the contract or any employee or individual performing work for the contracting party, the contract shall be deemed null and void.

- Dissolution Condition

This contract is subject to a dissolution condition, which will be triggered if any of the following conditions occur:

•	the Client becomes aware of a court's final decision indicating that the Contractor or a Subcontractor has violated obligations under labor, environmental, or social legislation,

or

•	the Client becomes aware of at least two instances where the Contractor or a subcontractor has committed violations during the execution of the contract regarding:

- remuneration for work,

- working hours,

- rest periods,

- engaging in work under civil law contracts despite the presence of elements

indicating an employment relationship or involvement in illegal employment,

and for which it has been fined for an offense by a final decision or several final decisions, and on condition that there are at least six months between the date of notification of the violation and the expiry of the contract, or if the Contractor acts with a subcontractor, also if, due to a violation found at the subcontractor, the Contractor does not replace or substitute this subcontractor in the manner specified in accordance with ZJN-3 and the provisions of this contract.

Notwithstanding the previous paragraph, this contract shall not be terminated if the termination of the contract would cause the Client disproportionate costs or significant difficulties in the smooth execution of the construction or disproportionate time delays, and provided that the Client notifies the Contractor within 20 days of becoming aware of the breach that the contract will not be terminated.

If the Client does not notify the Contractor within 20 days of becoming aware of the breach that the contract will not be terminated, and if the Client does not commence a new public procurement procedure within 60 days of becoming aware of the breach, the contract shall be deemed terminated on the sixtieth day after the breach was reported.

If the Client initiates a new public procurement procedure within 60 days of becoming aware of the breach, the contract shall be deemed terminated on the date of conclusion of the new public procurement contract the subject commission. The Client shall notify the Contractor of the date of conclusion of the new contract.

- Fulfilling obligations to subcontractors

1. The Contractor shall carry out the works under this contract without subcontractors. The subsequent inclusion of a subcontractor shall be considered a permissible change under point 1 of the first paragraph of Article 95 of ZJN-3, provided that the conditions set out in section 2 of this contract are met.

or

(If the Tenderer intends to subcontract any part of the works from the public procurement contract:)

2. The Contractor has the authority to subcontract the execution of the works outlined in this Contract to the subcontractors specified in the list of subcontractors in Annex No. 2 (Form 3), along with the details of each subcontractor documented in Annex No. 3 (Form 3.1). If any alterations occur regarding the subcontractors during the execution of the procurement, the Contractor must promptly notify the Client and provide the updated information, no later than five days following the change, along with any requisite annexes. This amendment does not exempt the Contractor from fulfilling their contractual obligations and is executed in compliance with point 1 of Paragraph 1 of Article 95 of ZJN-3, for which no annex is required.

Despite the provisions outlined in the previous paragraph of this Article, the Contractor must ascertain the suitability, qualifications, and references of subcontractors and shall bear responsibility for any actions, omissions, or negligence of any subcontractor, its representatives, or agents, as if they were actions, omissions, or negligence of the Contractor themselves, their representatives, or agents.

The Contractor should act as a representative for their subcontractors in their interactions with the Client and must oversee and supervise their work to ensure the proper execution of this Contract.

The Contractor will bear full responsibility to the Client for the fulfilment of the contractual obligations, regardless of the number of subcontractors involved.

If the Subcontractor requests direct payment in accordance with and in the manner specified in the Second and Third Paragraphs of Article 94 of ZJN-3, such direct payment to the Subcontractor shall be deemed compulsory and the obligation shall be binding on the Client and the main Contractor.

In the event that a subcontractor submits a request for direct payment, the subcontractors' consents – Annex No. 3 (Form No. 3.2) – shall also form an integral part of this contract, whereby the Client shall settle the subcontractors' claims against the Contractor instead of the contractor.  In this case, by signing this contract, the Contractor authorizes the Client to pay subcontractors who have requested direct payment directly on the basis of a certified invoice/statement. The Contractor must attach to its invoice/statement the invoices/statements of its subcontractors, which it has previously approved. A previously approved subcontractor invoice/statement is a condition for payment.

Only when all the conditions in the previous paragraph are met is the Client obliged to make a direct payment to the subcontractor.

Payments to subcontractors shall be made within the same time limits and in the same manner as payments to the Contractor.

The Client reserves the right to request or waive the required direct payment to subcontractors even during the execution phase of the public contract. In the event of a request for direct payment, the Contractor and subcontractor must submit the information and documents required by the Client in the event of a request for direct payment when submitting a tender. If subcontractors waive the requirement for direct payment, the Client shall proceed in accordance with Paragraph 6 of Article 94 of ZJN-3. This change does not constitute a substantial change to the contract and shall be implemented in accordance with point 1 of Paragraph 1 of Article 95 of ZJN-3, for which no annex is required.

During the performance of the public contract, the Contractor must notify the Client of any changes to the information referred to in Paragraph 2 of Article 94 of ZJN-3 and send information about new subcontractors that it intends to subsequently involve in the performance, no later than five days after the change. In the event of the inclusion of new subcontractors, the Contractor must also submit, together with the notification, the information and documents required for subcontractors in the documentation.

The Client will reject any subcontractor if there are grounds for exclusion, as specified for subcontractors in the documentation.

The Client may also reject a proposal to replace a subcontractor or include a new subcontractor if this could affect the smooth execution or completion of the work and if the new subcontractor does not meet the conditions set by the Client in the documentation. The Client shall notify the Contractor of any rejection of a new subcontractor within ten days of receiving the proposal.

If direct payment to the subcontractor is not mandatory, the Client shall require the main Contractor to send it a written declaration and a written declaration from the subcontractor within 60 days of payment of the final invoice or statement, confirming that the subcontractor has received payment for the construction work or services performed or goods delivered directly related to the subject of the public contract.

Failure to submit a declaration within the specified time frame constitutes grounds for initiating minor offence proceedings against the Contractor before the National Review Commission. In addition to a fine, the sanction shall also include exclusion from procurement procedures for a prescribed period.

- Reporting, communications, and reviews by the Client

Throughout the duration of the contract, the Contractor shall cooperate with the Client and/or the Client's authorized representative (the project engineer HSE Invest d.o.o. for DEM) on the basis of verbal and written correspondence, whereby it shall:

-	participate in and hold meetings with the Client's representatives, submit interim reports on the status of the project documentation and provide written interpretations of the project documentation,

-	inform the Client of any problems and situations that could affect the timely fulfillment of contractual obligations,

-	provide the Client with written explanations of any ambiguities in the scope of the Terms of Reference,

-	provide opinions and views on individual technical solutions in the process of obtaining a building permit,

-	convene meetings with the Client and other project stakeholders as necessary.

The Contractor is obliged to submit the documentation prepared at each stage to the Client for review. The Client shall review the documentation within one month and submit a report with comments, suggestions, and remarks. The Contractor is obliged to take the comments, suggestions, and remarks into account or to justify a solution that differs from the Client's proposal.

- Data Confidentiality, Protection of Trade Secrets, and Personal Data

The Contractor undertakes to:

-	Keep as a trade secret all data and information obtained or accessed in any way, in any form (written, oral), on any medium, insofar as it is designated as a trade secret. This includes information not expressly designated as such, if the Contractor should or could have known that disclosing such data to unauthorized persons could cause damage to the Client, HSE Group companies, or third parties, whether material and non-material.

-	Permanently protect all personal data of which they become aware in the course of or in connection with their work with the Client or HSE Group companies, or that are disclosed to them during their work with the Client or HSE Group companies, regardless of the individual to whom such data relates.

The permanent protection of business secrets and personal data, as outlined in the preceding paragraph, imposes an obligation on the Contractor to use the documentation, data, and information exclusively for the purposes of performing this Contract. The Contractor shall not disclose such information to third parties, particularly not by publication in the media, nor reproduce or exploit it for any purposes other than the performance of this Contract, without the prior written consent of the Client. The Contractor must return such information immediately upon the Client's request or as necessary for the performance of this Contract, and destroy all records of such information on documentation or other media.

The Contractor undertakes to ensure that all individuals involved on the Contractor's side in the performance of this Contract are held to at least the same standard of professional secrecy and protection of personal data as required of the Contractor under this Article.

The Contracting Parties acknowledge that a breach of the obligation to protect trade secrets and/or personal data under this Article constitutes a violation of applicable regulations and grounds for the Contractor's liability for damages.

- Termination of Contract

The Client retains the right to terminate the contract at any time through written notice if the Contractor fails to execute the work in a professional manner and in accordance with the terms of the contract.

Upon contract cancellation, the Client shall compensate the Contractor solely for the works actually performed in a professional manner, approved by the Client, and not adversely impacting the quality of subsequent works by another Contractor.

In the event the Client terminates the contract due to the Contractor's unprofessional conduct or non-compliance with contractual terms, resulting in the necessity to engage a new Contractor, all associated costs and damages shall be the responsibility of the Contractor.

The Client reserves the right to withhold payment for work already completed and approved if the Contractor neglects to reimburse the Client for incurred expenses and damages resulting from contract termination, subsequent delays in completing the agreed-upon work, and increased costs stemming from the engagement of a new Contractor. Delays resulting from engaging a new Contractor shall be assessed in accordance with the procedures outlined for calculating liquidated damages.

- Force Majeure

The Contractor shall be absolved of liability for damages arising from a failure or delay in fulfilling their contractual obligations if, following the contract's conclusion, unforeseen circumstances arise which the Contractor could not have prevented, remedied, or avoided (force majeure).

The Contracting Party experiencing force majeure events shall promptly inform the other party of the occurrence or cessation of such events and specify the obligations whose fulfilment has been or will be impeded. During force majeure events, the affected party must seek alternative solutions to continue activities unaffected by force majeure.

Upon the cessation of force majeure events, the Contracting Parties shall identify and document any changes to contractual obligations and, based on that, execute an appropriate amendment to this contract.

If the Contracting Parties incur damages due to force majeure events, each party shall bear their own damages resulting from such events.

- Laws and Regulations

In fulfilling the contractual obligations outlined in this contract, the Contractor shall adhere to the legislation of the Republic of Slovenia in effect at the time of contract implementation, as well as other regulations and standards specified in the technical part of the documentation relating to the award of the public contract.

- Dispute Resolution

The Contracting Parties commit to resolving any disputes arising from or relating to this contract amicably. In the event that amicable resolution proves unattainable, the competent court in Maribor shall have jurisdiction to settle the dispute.

- Amendments and modifications to the contract

Amendments and modifications to this contract shall be governed by Article 95 of the ZJN-3. Any changes to this contract must be made in writing, in the form of an Annex to the contract.

The requirement for written communication also extends to all correspondence between the parties under this contract. In cases of urgent oral communication, immediate written confirmation is necessary, regardless of the communicating party.

- Special provisions

All communications relating to the implementation of this contract shall be conducted in Slovenian. All documentation produced by the Contractor in accordance with the tender documents must be in Slovenian.

The contract consists of the documents listed in this article of the contract. The documents that constitute the contract shall be understood as being mutually interpretable.

For the purposes of interpretation, the priority of the documents shall be determined in the following order:

- Contract

- Documentation relating to the award of the public contract and its annexes

- Contractor's Bill of Quantities

- Contractor's tender

If there is any ambiguity or inconsistency in the documents, the Client shall provide all necessary explanations or instructions.

- Final provisions

The contract shall be concluded when signed by the legal representatives of both contracting parties and shall become effective when, within twenty working days of the signing of the contract at the latest, the Contractor submits an instrument of financial security for the proper performance of the contractual obligations. The contract shall remain in force until all obligations of the contracting parties under the contract have been fulfilled.

Any matters not expressly defined in this contract shall be governed by the provisions of the Obligations Code and other applicable laws that pertain to this contract. In the event of amendments and modifications to the contract, the parties shall conclude a written annex to the contract.

The contract shall be drawn up in three (3) identical copies, of which one (1) copy shall be given to each Contracting Party.

..........., on,……………………….	…………, on ……………………

For and on behalf of the Contractor:	Dravske elektrarne Maribor d.o.o.

…………………………	…………………………                        (name and surname),	Andrej Tumpej

(title)			Managing Director

Annex No. 2 to the contract

In addition to the Contractor, the following subcontractors are also involved in the performance of the work:

| Each type of service to be performed | Name, full address, registration number, tax number, bank account number | Subject, quantity, price, place and deadline for the performance of services | Direct payment to subcontractor (YES/NO) |
| --- | --- | --- | --- |

FORM 6

DECLARATION

DECLARATION OF TECHNICAL CAPACITY – LIST OF REFERENCE PROJECTS

In relation to the public contract "Preparation of technical documentation for the use of materials at the construction site of the upper storage basin" we declare and guarantee that:

FOR LOT 1

- that in the period from January 1, 2005, to the deadline for the submission of tenders, we have prepared, either ourselves or with subcontractors or partners, at least two (2) project documents at the project implementation level for a storage basin with at least the following data:

- storage basin volume: at least 3,000,000 m3,

and

- embankment height: at least 25 m,

and

- water level fluctuation in the storage basin: at least 15 m.

The reference shall be recognized for project documentation prepared for facilities that are completed and operational.

| Seq. No. | Reference client (company name, address, client contact person, telephone number, e-mail) | Reference documentation | Reference includes (mark) | Date of completion of works/start of operation |
| --- | --- | --- | --- | --- |
| 1. |  |  | - storage basin volume: at least 3,000,000 m3, - embankment height: at least 25 m, - water level fluctuation in the storage basin: at least 15 m. YES / NO |  |
| 2. |  |  | - storage basin volume: at least 3,000,000 m3, - embankment height: at least 25 m, - water level fluctuation in the storage basin: at least 15 m. YES / NO |  |

FOR LOT 2

- that in the period from 1 January, 2005, to the deadline for submission of tenders, we, either alone or with subcontractors or partners, have produced at least one (1) review or one (1) project documentation at the project implementation level for a storage basin with at least the following data:

- storage basin volume: at least 3,000,000 m3,

and

- embankment height: at least 25 m,

and

- water level fluctuation in the storage basin: at least 15 m.

The reference shall be recognized for project documentation or review of project documentation for facilities that are completed and operational.

| Seq. No. | Reference client (company name, address, client contact person, telephone number, e-mail) | Reference documentation/Review | Reference includes (mark) | Date of completion of works/start of operation |
| --- | --- | --- | --- | --- |
| 1. |  |  | - storage basin volume: at least 3,000,000 m3, - embankment height: at least 25 m, - water level fluctuation in the storage basin: at least 15 m. YES / NO |  |

Date, place:                                                        The tenderer confirms the above by submitting

______________                                                                                      the ESPD form.

NOTE:

- If the tenderer is not the holder of the reference (e.g. in the case of a joint tender and/or a tender with subcontractors), it is necessary to indicate the holder of the reference in the section provided for this purpose.

- If multiple references are submitted, the tenderer shall complete the form accordingly or make a copy of it.

- The tenderer shall submit a Reference Certificate (Form 8) with the tender.

FORM 7

DECLARATION

DECLARATION OF PROFESSIONAL CAPACITY

In relation to the public contract "Preparation of technical documentation for the use of materials at the construction site of the upper storage basin" we declare and guarantee that we have the appropriate staff or qualified experts to perform the subject-matter of the public procurement, who will actually perform the services, namely (ALSO PART OF THE CRITERIA):

- one (1) design manager who must meet the following conditions: (ALSO PART OF THE CRITERIA)

- employed by the tenderer, partner, or subcontractor,

- in the field of construction,

- in the period from January 1 2015 to the deadline for submission of tenders, the person was appointed and performed the duties of design manager or project manager in the field of designing embankment dams for storage basins with associated facilities

and must demonstrate:

at least (1) reference for the preparation of project documentation at the PZI level for a storage basin with an embankment dam, including the following data:

- storage basin volume: at least 3,000,000 m3,

- embankment height: at least 25 m,

- with associated facilities, whereby the person must have performed the role of design manager on the reference project.

and

- an expert - engineer in the field of construction, with at least 10 years of work experience in the field of designing embankment dams for storage basins with associated facilities and at least one (1) reference for the preparation of project documentation at the PZI level for a storage basin with an embankment dam at least 25 m high, with associated facilities, in which they performed the role of project designer on the reference project. The reference must not be older than 10 years from the date of submission of the tender. (ALSO PART OF THE CRITERIA)

and

- an expert - engineer in the field of geotechnology or geology with at least 10 years of work experience and at least one (1) reference for the preparation of project documentation at the PZI level for a storage basin with an embankment dam at least 25 m high, with associated facilities. The reference must not be older than 10 years from the date of submission of the tender. (ALSO PART OF THE CRITERIA)

| a) Role of staff (circle as appropriate) | Name and surname of key expert, Employer (tenderer, partner, subcontractor), years of work experience | Client/investor of reference project, Reference documentation | Description of project documentation (title, type of documentation, date of completion (finalization) of documentation | Reference scope (circle YES/NO as appropriate) |
| --- | --- | --- | --- | --- |
| Design manager Project manager | Name and surname: Employer: Years of work experience: |  |  | • storage basin volume: at least 3,000,000 m3, • embankment height: at least 25 m, • with associated facilities YES / NO |
| Part of criterion a) (mk) (circle as appropriate) Design manager Project manager Responsible Project Leader | Name and Surname Employer: Years of work experience: |  |  | • storage basin volume: at least 3,000,000 m3, • embankment height: at least 25 m, • with associated facilities YES / NO |
| b) Expert in the field of construction Role of designer (circle) YES / NO | Name and surname: Years of work experience: | Employer of staff (tenderer, partner, subcontractor), | Client/investor of reference project, Reference documentation, date of completion of documentation | Reference documentation includes (circle YES/NO as appropriate) an embankment dam at least 25 m high, with associated facilities YES / NO |
| Part of criterion b) (mk) Role of designer (circle) YES / NO | Name and surname: Years of work experience: | Employer of staff (tenderer, partner, subcontractor), |  | an embankment dam at least 25 m high, with associated facilities YES / NO |
| c) Expert in the field of geotechnology or geology | Name and surname: Years of work experience: | Employer of staff (tenderer, partner, subcontractor), |  | an embankment dam at least 25 m high, with associated facilities YES / NO |
| Part of criterion c) (mk) | Name and surname: Years of work experience: | Employer of staff (tenderer, partner, subcontractor), |  | an embankment dam at least 25 m high, with associated facilities YES / NO |
| d) BIM manager | Name and surname: | Employer of staff (tenderer, partner, subcontractor), | Reference project, capacity MW |  |

The tenderer shall submit a list of reference projects with the tender.

Date, place:	The tenderer confirms the above by submitting

______________                                                       	 the ESPD form.

NOTE:

- The tenderer shall submit a list of reference projects with the tender.

- Attached copies of the signed and stamped title pages of individual project documentation and title pages of designs.

FORM 8

REFERENCE CERTIFICATES

FOR LOT 1 AND LOT 2

Signed issuer of the certificate – end user contracting authority

(name)

(address)

as the contracting authority, we confirm that the contractor

(name)

(address)

has carried out the following documentation/review for us: (CIRCLE AS APPROPRIATE)

- documentation

- review

_____________________________________________________________________

for the reference project/facility:

storage basin volume: ___________________ m3

embankment height: ____________________ m

water level fluctuation in the storage basin__________________ m

in the period from ______________  to ______________

Facility operational since _________________

Brief description of services performed:

Contracting authority contact person: (name and surname)  ______________

Telephone/mobile: ______________

e-mail: ______________

During our cooperation, the contractor has proven to be a high-quality, professional, and fair contractor. The contractor has performed all services in accordance with the contractual provisions.

We issue this recommendation at the request of the contractor for the public procurement contract no.:  ______________

Place and date:                                             Stamp and signature of the issuer of the certificate:

______________

NOTE:

- Each reference must contain all the information that will enable the Client to determine whether the reference requirements have been met. The form shall be duplicated for each reference.

FORM 9

SUMMARY OF BILL OF QUANTITIES FOR LOT 1 (RECAPITULATION)

Preparation of technical documentation for the use of materials at the construction site of the upper storage basin

- Name of business entity:

- TENDER PRICE (TOTAL TENDER PRICE AS INDICATED IN THE BILL OF QUANTITIES)

| Total tender price for Lot 1 (excluding VAT) |  | EUR |
| --- | --- | --- |

Prices include all costs incurred by the Contractor necessary for the successful execution of the public contract, all elements of which they are composed, taxes, and other charges (excluding VAT).

The Contractor, as an expert, expressly declares and guarantees that the tender takes into account all the work and costs necessary for the successful performance of the services under this contract, and bears the burden of work and costs that are not provided for or taken into account in the tender but are necessary for the performance of the services.

The tender is valid for up to 120 days after the deadline for submission of tenders.

Date, place:

______________	The tenderer confirms this by submitting the ESPD form.

FORM 9a

SUMMARY OF BILL OF QUANTITIES FOR LOT 2 (RECAPITULATION)

Review of technical documentation for the construction of the storage basin and documentation of the implementation and results of test fields

- Name of business entity:

- TENDER PRICE (TOTAL TENDER PRICE AS INDICATED IN THE BILL OF QUANTITIES)

| Total tender price for Lot 2 (excluding VAT) |  | EUR |
| --- | --- | --- |

Prices include all costs incurred by the Contractor necessary for the successful execution of the public contract, all elements of which they are composed, taxes, and other charges (excluding VAT).

The Contractor, as an expert, expressly declares and guarantees that the tender takes into account all the work and costs necessary for the successful performance of the services under this contract, and bears the burden of work and costs that are not provided for or taken into account in the tender but are necessary for the performance of the services.

The tender is valid for up to 120 days after the deadline for submission of tenders.

Date, place:

______________	The tenderer confirms this by submitting the ESPD form.

FORM 10

MODEL FINANCIAL SECURITY FOR THE PROPER PERFORMANCE OF CONTRACTUAL OBLIGATIONS

Header with Guarantor details (insurance company/bank) or SWIFT key

For:       (enter the beneficiary, i.e. the Client in the public procurement)

Date:       (enter the date of issue)

TYPE OF SECURITY:       (enter the type of security: surety bond/bank guarantee)

NUMBER:       (enter the security number)

GUARANTOR:       (enter the name and address of the insurance company/bank in the place of issue)

PRINCIPAL:       (enter the name and address of the Principal of the security, i.e. the tenderer selected in the public procurement procedure)

BENEFICIARY:       (enter the Client in the public procurement)

UNDERLYING OBJECTIVE: the obligation of the Principal under contract no.       dated       (enter the number and date of the public procurement contract), the subject-matter of which is       (enter the subject-matter of the public procurement contract for which the contract was concluded).

AMOUNT IN EUR:       (enter the maximum amount written in number and word)

IN ADDITION TO THE DECLARATION, THE FOLLOWING DOCUMENTS MUST BE ATTACHED TO THE REQUEST FOR PAYMENT AND ARE EXPRESSLY REQUIRED IN THE FOLLOWING TEXT:       (none)

LANGUAGE OF THE REQUIRED DOCUMENTS: Slovenian

FORM OF SUBMISSION: on paper by registered post or any form of express mail or in person or electronically by SWIFT system to the following address       (enter the SWIFT address of the Guarantor)

PLACE OF SUBMISSION:       (the Guarantor shall enter the address of the branch where the submission of paper documents is to be made, or an email address for electronic submission, such as the Guarantor's SWIFT address)

Regardless of the address of the branch entered by the Guarantor, the submission of paper documents may be made at any branch of the Guarantor in the territory of the Republic of Slovenia.

DATE OF VALIDITY: DD. MM. LLLL (enter the maturity date of the security)

THE PARTY LIABLE FOR THE COSTS:       (enter the name of the Principal of the security, i.e., the tenderer selected in the public procurement procedure)

As the Guarantor, we hereby irrevocably undertake to pay the Beneficiary an amount equivalent to the security provided when the beneficiary submits a corresponding request for payment in the above-mentioned form, signed by the authorized signatory(ies), together with other documents, if listed above, and in any case together with a statement by the Beneficiary, either included in the text of the payment request itself or in a separate signed document attached to or referred to in the payment request, and which states in what sense the Principal has failed to fulfill its obligations under the underlying objective.

Any request for payment under this security must be received by us on or before the effective date of the insurance specified above at the place of submission specified above.

Disputes concerning this security will be resolved by a competent court in Maribor, in accordance with Slovenian law.

This security is subject to the Uniform Rules for Demand Guarantees (URDG), revised in 2010, issued by MTZ under No 758.

Guarantor													 		(stamp and signature)

FORM 11

REPORT ON THE FINANCIAL SITUATION OF THE TENDERER/PARTNER/SUBCONTRACTOR

(data according to published financial statements for 2023 and 2024)

Tenderer / partner in a joint tender / subcontractor:

……………………………………………………………………………………………………………….

(full name, address)

All data must be provided in EUR.

| Category | Financial year 2023 | Financial year 2024 |
| --- | --- | --- |
| Revenue (in EUR) |  |  |
|  | Balance on 31. 12. 2023 | Balance on 31. 12. 2024 |

We declare under criminal and material liability that the information is accurate. The Client has the right to verify the information themselves.

Date, place:

______________	The tenderer confirms this by submitting the ESPD form.

In the case of a public limited company, it is required to list only those shareholders who directly or indirectly hold more than 5% of the shares or participate with more than 5% in the founding rights, management, or capital of the public limited company. For a joint stock company are included in the statement only those shareholders of the offerer, which directly or indirectly hold more that 5% of the shares or participate with more than 5% share in the ownership rights, management or capital of the joint stock company.

See the definition of associated companies in Article 527 of the Companies Act (Official Gazette of RS No. 65/2009-ZGD-1-UPB1, as amended). See the definition of associated companies in Article 527 of the Companies Act (Official Gazette of RS No.  65/2009-ZGD-1-UPB1, as amended).