PROJECT DESCRIPTION

IMPLEMENTATION OF A NEW INFORMATION SYSTEM FOR SUPPORTING THE MANAGEMENT OF INTEGRATED PUBLIC PASSENGER TRANSPORT

Ljubljana, April 2026

| Contracting Authority: | DUJPP d.o.o. |
| --- | --- |
| For Contracting Authority: | Miran Sečki, director of DUJPP |

Subject:

IMPLEMENTATION OF A NEW INFORMATION SYSTEM FOR SUPPORTING THE MANAGEMENT OF INTEGRATED PUBLIC PASSENGER TRANSPORT

Document:	Project description

Document version:

| Version | Publishing date | Change |
| --- | --- | --- |
| 1.0 | 24.04.2026 | Initial version |

Explanation for Candidates

The document contains the specifications for Phase I of the public procurement procedure – submission of applications to the competitive dialogue – and provides the substantive basis for conducting the dialogue, which means that the document does not represent the final specification of the subject of the public procurement. The final specification will be published by the contracting authority in Phase III of the public procurement procedure and will form part of the invitation to submit final tenders, together with the price schedule.

The contracting authority expects economic operators submitting an application for the implementation of an individual lot of the public procurement to take a proactive role in preparing a comprehensive project plan already at the application stage (Phase I of the competitive dialogue). Therefore, in the project plan submitted by candidates in Phase I, the contracting authority also expects the inclusion of functionalities and content that may not be covered in this document but which, in the candidates’ opinion—based on their knowledge of the lot for which they are applying—are necessary to achieve the contracting authority’s objectives, namely to ensure high-quality information support that comprehensively supports the expected functionalities.

When preparing the project plan, the contracting authority allows deviations from the requirements specified in this document. However, the candidate must explicitly list and highlight in the project plan any requirement stated in this document that will not be included in their Phase I plan.

Content

1	General about the Tender	10

1.1	Purpose and Objectives of the Project	11

1.2	Scope of the Upgrade	11

1.3	Organisational Framework	11

1.4	IJPP today	12

1.4.1	A brief description of the current IJPP system	12

1.4.2	IJPP in numbers	13

1.5	Procurement Lots	15

1.5.1	Overview of the Lots	16

1.5.2	Description of the Lots	16

1.6	Demand Context & Current Situation	19

2	Project Scope	20

2.1	Project Objectives	21

2.2	System Architecture (ABT) and Devices	21

2.2.1	Key (Core) Objectives	21

2.2.2	Important Objectives (Possible Immediate Enhancements)	21

2.2.3	Development Objectives (Future Enhancements)	21

2.3	Payment Ecosystem	21

2.3.1	Key (Core) Objectives	21

2.3.2	Important Objectives (Possible Immediate Enhancements)	21

2.4	User Experience	21

2.4.1	Key (Core) Objectives	22

2.4.2	Important Objectives (Possible Immediate Enhancements)	22

2.5	Operational and Financial Efficiency	22

2.5.1	Key (Core) Objectives	22

2.5.2	Important Objectives (Possible Immediate Enhancements)	22

2.6	Data, Analytics, Planning	22

2.6.1	Key (Core) Objectives	22

2.6.2	Important Objectives (Possible Immediate Enhancements)	22

2.7	Security and Risk Management	22

2.7.1	Key (Core) Objectives	22

2.7.2	Important Objectives (Possible Immediate Enhancements)	23

2.8	Openness and Partnerships	23

2.8.1	Key (Core) Objectives	23

2.9	Implementation and Supplier Obligations	23

2.9.1	Key (Core) Objectives	23

3	General Compliance Highlights	23

3.1	Technology Controls and Standards	24

3.2	Software Quality Assurance Framework	24

3.3	Application Governance Framework (GTZ)	24

3.3.1	GTZ coverage	25

3.4	Value Added Services (VAS)	25

3.5	Personal Data Protection	26

3.6	Proposal & Presentation	26

4	Required Lots	27

4.1	Lot 1 - Account-Based Ticketing system, validators, and systems integration	27

4.1.1	ABT - General requirements	27

4.1.2	Transaction and Risk Processing	29

4.1.3	Journey Construction and Correction	32

4.1.4	Revenue Inspection	34

4.1.5	Fare Calculation	35

4.1.6	Revenue Apportionment	38

4.1.7	ABT System Configuration	41

4.1.8	Customer Account Management	45

4.1.9	Customer Agent Tools	48

4.1.10	Reporting	49

4.1.11	Monitoring	51

4.1.12	Fare media management	52

4.1.13	Security management	53

4.1.14	Auditing	54

4.1.15	IJPP Scheme program management	55

4.1.16	General requirements for PTO's premises	57

4.1.17	Special requirements for PTO integration	62

4.1.18	Reference Data Management	63

4.1.19	EMV Open loop support	64

4.1.20	Portals, Mobile Applications, API's and SDKs	65

4.1.21	Reservation system	74

4.1.22	Ticket Office Equipment	76

4.1.23	Validator and Inspection Devices Software Requirements for ABT	78

4.1.24	On-Board Board Applications	82

4.1.25	Mobile Inspection Devices	86

4.1.26	General Requirements for Systems Interfaces	88

4.1.27	Migration of existing IJPP cards	95

4.1.28	Private Label Card Issuance	96

4.1.29	Barcode management	102

4.1.30	Support to Retail Managers	106

4.1.31	Validators	107

4.1.32	System requirements	108

4.1.33	Validators Functional requirements	111

4.1.34	Validators Test Lab devices	116

4.1.35	Installation of equipment on vehicles	117

4.2	Lot 2 - Transit Payment Gateway (TGW)	118

4.2.1	Eligibility requirements	119

4.2.2	General Requirements	120

4.2.3	Transaction Processing	122

4.2.4	Inspection Management	125

4.2.5	List management	125

4.2.6	Revenue Protection	126

4.2.7	Web Portal	127

4.2.8	Clearing & Settlement & Reconciliation	128

4.2.9	Audit	129

4.2.10	Tokenization	130

4.2.11	Security	130

4.2.12	Key management	131

4.2.13	Quality Assurance	132

4.2.14	Test Environment	132

4.3	Lot 3 - Payment acquiring services	133

4.3.1	Acquiring Services General Requirements	134

4.3.2	Acquiring Services Pricing Requirements	136

5	Project phases & timeline	137

5.1	Phases - Description	138

5.1.1	Design	138

5.1.2	Development (customization and integration)	139

5.1.3	Factory Acceptance Testing (FAT)	139

5.1.4	Production Deployment	139

5.1.5	User Acceptance Testing (UAT)	140

5.1.6	Referential Migration	140

5.1.7	Production pilot testing	140

5.1.8	Post Launch	141

5.2	Transition Period	141

6	Common Requirements of Solutions and Projects	142

6.1	General Requirements	143

6.1.1	Integration capability & requirements	143

6.1.2	Required Services	143

6.1.3	Maintainability	144

6.1.4	Data & Systems Integrity	145

6.1.5	Data Correctness	145

6.1.6	System & data confidentiality	145

6.1.7	Extendibility for New Stakeholders	145

6.1.8	Extendibility for further functionalities	145

6.1.9	Languages ​​& Localization	145

6.1.10	User management & Access rights	146

6.1.11	Reports & data export	146

6.1.12	Interoperability	146

6.1.13	User Interface & Experience	147

6.1.14	Training & Knowledge Transfer	147

6.1.15	System online support features	148

6.2	System environment requirements	148

6.2.1	Hardware requirements & setup	149

6.2.2	Certification Requirements	149

6.3	General Project Requirements	151

6.3.1	Project Management	151

6.3.2	Project Technology Quality Assurance (TQA) Requirements	151

6.4	Support and Maintenance Scope	153

6.4.1	Support & Maintenance Engagement Objective	154

6.4.2	General Support & Maintenance scope definition	154

7	Current IJPP fare scheme business rules	155

7.1	Method of sale	156

7.2	Prices of unit tickets	156

7.2.1	General unit tickets	156

7.2.2	Co-Financing the purchase of Uniform General tickets	160

7.2.3	Co-Financing the purchase of Subsidized tickets	160

7.3	Subsidized tickets	161

7.4	Mifare DESfire - contactless smart card	165

7.4.1	Card features	166

Acronyms:

| Acronym | Description |
| --- | --- |
| 4G | Fourth generation mobile network technology. |
| 5G | Fifth generation mobile network technology. |
| ABT | “Account-Based Ticketing” (ABT) is a ticket management system based on passenger user accounts that is responsible, among other things, for journey creation, fare calculation, payment processing, and revenue distribution. |
| ACQ | “Acquirer” or acquiring bank is a payment service provider that processes payments in an open payment scheme on behalf of the contracting authority using payment devices. |
| AES | Advanced Encryption Standard (AES) is an algorithm that uses the same key to encrypt and decrypt protected data. |
| AFC | Automatic Fare Collection system. |
| AJPES | Slovenian Business Register (Agency of the Republic of Slovenia for Public Legal Records and Related Services). |
| API | “API” stands for “Application Programming Interface”; it is a set of functions, rules (code), procedures, and specifications that provide a software library (as an abstraction layer) used by other software for communication. In this document, API refers to an interface enabling communication between two different web applications, regardless of the technologies used to develop them. |
| App | Application or application program. |
| AR | Accounts Receivable. |
| Authorization | The process by which the status of a payment transaction is sent to confirm, directly or through the acquirer, that sufficient funds are available with the issuer of the payment instrument to cover the payment obligation. |
| AVL | Automatic Vehicle Location. |
| B2B | Business-to-Business. |
| B2C | Business-to-Consumer. |
| Bidder | An individual or legal entity participating in a public procurement procedure by submitting a bid offering goods, services, or both at the request of the contracting authority. |
| BPM | Business Process Management. |
| Card Brand | A national or international company that provides its technological infrastructure for recording, transmitting, processing, storing, clearing, or settling transactions performed using payment cards. |
| CBT | Card-Based Ticketing system. |
| cEMV | Contactless technological standard for smart payment cards and terminals (Europay, Mastercard, Visa). |
| CEN | European Committee for Standardization. |
| Contactless Payment | In payments, “contactless” refers to performing transactions without physically inserting or swiping a payment card in a terminal. Instead, the card or device uses Near Field Communication (NFC) technology to communicate wirelessly with the terminal when the card is held close to it (usually within a few centimeters). |
| Contractor | A natural or legal person selected after submitting a bid and responsible for providing goods, services, or system implementation to the contracting authority during the contract execution phase. |
| CRM | Customer Relationship Management. |
| CSC Staff | Customer Support Center staff. |
| DUJPP | Public Transport Authority (PTA) in the Republic of Slovenia (Company for the Management of Public Passenger Transport, d.o.o.). |
| EFT Receipt | A receipt confirming the receipt of an Electronic Funds Transfer. |
| eID | Electronic Identification. |
| eIDAS | eIDAS is a European regulation for electronic identification and trust services for electronic transactions within the EU internal market. |
| eIJPP | Closed payment scheme system for integrated public passenger transport. |
| EMV | Stands for “Europay Mastercard Visa”. It is an interoperability standard for integrated circuit cards used to authenticate payment transactions, developed by EMVCo. It represents secure payment technology. |
| EOD | End of Day; a term used in ticketing systems indicating the deadline for completing a task. |
| ERP | Enterprise Resource Planning. |
| EVD | External Video Display. |
| GDPR | General Data Protection Regulation. |
| GIS | Geographic Information System. |
| GL | General Ledger. |
| GPS | Global Positioning System; uses a network of satellites orbiting the Earth to determine the position of an object anywhere on the planet with centimeter-level accuracy depending on the measurement technology used. |
| GTFS | General Transit Feed Specification (GTFS) or GTFS-static defines a standard format for public transport timetables and related geographic information, unlike the real-time extension GTFS-RT. |
| HW | Hardware. |
| ID | Identification. |
| IJPP | Integrated Public Passenger Transport. |
| Issuer | A financial service provider that issues payment devices/cards to its customers. |
| ITIL | Information Technology Infrastructure Library. |
| ITxPT | Information Technology for Public Transport standards. |
| IVU | Current timetable system supplier for Slovenian Railways. |
| JCB | International payment scheme (Japan Credit Bureau). |
| LAN | Local Area Network. |
| MADT | Multi-Application Driver Terminal (driver console in a vehicle). |
| MC | Mastercard – international payment scheme. |
| MP3 | MPEG Audio Layer 3, an audio file format. |
| MP4 | Multimedia container file format. |
| MPD | Mobile Positioning Data. |
| MTBF | Mean Time Between Failures. |
| MTT | Mobility and Transport Transaction. |
| NeTEx | NeTEx (Network Timetable Exchange) is a CEN technical standard for exchanging public transport information in XML format. |
| NFC | Near Field Communication technology. |
| NIO Portal | The NIO portal is a website intended for publishing interoperability solutions and products of the public sector, connecting a catalogue of interoperability solutions with best practices for reusing their content. |
| NTP | Network Time Protocol for synchronizing computer clocks. |
| OEM | Original Equipment Manufacturer. |
| Open Scheme Payment | Refers to a transaction in payment networks involving multiple entities and not limited to a single institution. These payments use bank cards issued by banks or credit card companies and are widely accepted across locations and contexts. |
| Open System (Open Scheme System) | Electronic payment infrastructure for public transport operating with EMV payment devices that can also be used for purchasing goods and services in retail or e-commerce platforms. The system operates on an account-based scheme where funds are deposited into bank accounts. |
| OPSI | Single national web portal for publishing open data for the entire public sector. |
| OS | Operating System. |
| PAN | Primary Account Number; a unique number identifying a payment device, typically 14–19 digits on credit and debit cards. |
| Passenger | A citizen or foreign individual using paid public passenger transport services within the national territory. |
| PAYG | Pay As You Go. |
| Payment Device | An EMV payment instrument in various forms such as debit, credit, or prepaid cards, stickers, key fobs, watches, bracelets, rings, mobile devices (tablets, smartphones), or other EMV instruments issued or enabled by an issuer under a card brand and linked to customer accounts. |
| Payment Gateway | Also referred to as “PGW”; a technological platform enabling companies to securely process online payments by collecting and encrypting customer payment data for processing by the acquiring bank. |
| PCI | Payment Card Industry compliance – see PCI DSS. |
| PCI DSS | Payment Card Industry Data Security Standard; a set of security standards ensuring that companies handling credit card data maintain a secure environment. |
| PCI P2PE | Payment Card Industry Point-to-Point Encryption; a security standard that encrypts sensitive cardholder data at the point of interaction such as POS terminals. |
| PCI PTS | Payment Card Industry PIN Transaction Security standard ensuring secure PIN transaction processing. |
| PEN Test | Penetration and vulnerability testing of a system. |
| PGW | Payment Gateway (PGW); technological platform for secure processing of online payments and encryption of payment data before processing by the acquiring bank. |
| Pladenj | System for standardized execution of data queries in NIO. |
| PMP | Project Management Professional certification; globally recognized credential verifying a candidate’s ability to manage people, processes, and business priorities in professional projects. |
| POE | Power over Ethernet. |
| POS | Point of Sale terminal used for processing card payments at retail locations. |
| PSP | Payment Service Provider; a third-party company enabling businesses to accept electronic payments such as credit or debit card payments. |
| PTA | Public Transport Authority. |
| PTO | Public Transport Operator or carrier. |
| QA | Quality Assurance. |
| QSA | Qualified Security Assessor; independent security company qualified by the PCI Security Standards Council to validate PCI-DSS compliance. |
| RESTful API | Application Programming Interface compliant with REST architecture constraints. |
| SAM Module | Secure Access Module. |
| SAT | System Acceptance Testing. |
| SDK | Software Development Kit. |
| Settlement | Transfer of funds from the cardholder’s account to the merchant’s account via a payment gateway or POS system; process through which the PTA collects previously authorized funds from cardholder accounts. |
| SFTP | Secure File Transfer Protocol using SSH encryption for secure file transfers. |
| SIEM | Security Information and Event Management. |
| SLA | Service Level Agreement. |
| SOAP | Simple Object Access Protocol used for exchanging information between systems and applications. |
| SoftPOS | Software Point of Sale technology allowing merchants to accept payments using smartphones, tablets, or other Android devices. |
| SSO | Single Sign-On. |
| Status List | Registry of payment devices with specific states in the ABT back-office requiring special handling (blocked, lost, stolen, or with special privileges). |
| Status List Update Period | Maximum time (15 minutes) within which TGW must publish a status update after receiving a rejection for a payment device. |
| SVA | Stored Value Account. |
| Tap | Action of bringing a payment medium or device close to a validator in a vehicle to validate and generate an information frame sent to the transit gateway for processing. |
| TBD | To Be Determined. |
| TI/TO | Tap In / Tap Out. |
| TLS | Transport Layer Security protocol ensuring privacy and security in internet communications. |
| UIO | Participants in adult education. |
| Token | A unique random string replacing sensitive payment data (e.g., card numbers) during transactions to maintain security. |
| Tokenization | Process of replacing sensitive payment data with an irreversible token to enable secure data exchange with ABT back-office components that are not PCI-DSS compliant. |
| TOE | Ticket Office Equipment; system allowing resellers to sell IJPP tickets on behalf of the PTA. |
| Transactions | A tap made with a payment device on a validator and sent for collection. |
| Transit Payment Gateway | Also referred to as TGW; open transport payment processing services connecting EMV contactless validators with the ABT back-office system and financial payment services. |
| Transit Implementation Guidelines | Manual describing rules for contactless transactions provided by card brands (e.g., Mastercard, Visa) for fare payment models in public transport. |
| Travel Period | Maximum period (usually a calendar day) during which a customer can accumulate transactions without exceeding the issuer’s liability limit. |
| TTM | Timetable Management System. |
| TVM | Ticket Vending Machine. |
| UAT | User Acceptance Testing. |
| UIC IRS | International Railway Solution – structured framework of documents prepared by the International Union of Railways for railway sector use. |
| UID | Unique Identifier marking a record as unique. |
| UX | User Experience. |
| Validator | Device used for reading and validating payment transactions and generating information frames for processing by the transit payment gateway. |
| VDV 457 | Guidelines from the German Transport Association for automatic passenger counting systems in public transport. |
| VISA | International payment scheme. |
| ZDIJZ | Slovenian Access to Public Information Act. |
| ZVOP-2 | Slovenian Personal Data Protection Act. |

Comment:

In the description of the demands and functional requirements, the acronyms DUJPP, PTA, and Buyer can interchangeably be used to refer to the Acronym Contracting Authority.

# General about the Tender

DUJPP, the Company for the Management of Public Passenger Transport, d.o.o. (hereinafter: the operator), together with the Ministry of the Environment, Climate and Energy (hereinafter: the contracting authority) and the Directorate for Transport Policy operating within the Ministry, has, after ten years of operational use of the system supporting integrated public passenger transport, prepared a public procurement procedure for the upgrade of the supporting systems.

With this project, the contracting authority intends to transition from the current card-based ticket issuance and management system to a system based on the management of a central passenger account, in which the current ticket carrier would assume the role of an identification medium, or one of such media.

## Purpose and Objectives of the Project

- Improve the user experience (greater flexibility in purchasing tickets, reduction of barriers when transferring between public transport subsystems),

- Improve the quality and transparency of data and consequently the conditions for service planning and communication with the public,

- Reduce long-term system costs,

- Improve operational processes (relieving staff who currently spend time on ticket sales),

- Promote modernization and introduce EU best practices into the Slovenian environment.

## Scope of the Upgrade

The project for upgrading the supporting systems includes:

- Transition from the current card-based ticket issuance and management system to a system based on the management of a central passenger account, where the ticket carrier assumes the role of an identification medium.

- Introduction of automatic fare charging using standard payment cards in open payment schemes (Visa, Mastercard).

- The existing closed IJPP payment scheme will remain in place for the time being (either on the existing Mifare Desfire technology or on EMV white-label technology).

- Passengers will also be able to manage their account (and perform validation) through a mobile application.

- Upgrade of the back-office system for fare calculation and ticket management.

- Upgrade of the ticket validation hardware in vehicles, as the existing hardware is nearing the end of its life cycle.

Through these changes, the contracting authority aims to simplify the user experience, optimize payment acceptance costs, and consequently reduce the use of cash for purchasing tickets, which currently represents a significant cost.

Through the project and its information tools, the operator (DUJPP) aims to establish a modern, efficient, and long-term sustainable system for managing public passenger transport.

## Organisational Framework

The project is implemented by the operator, while the Ministry of the Environment, Climate and Energy and the Directorate for Transport Policy also participate in the project under authorization.

Through this project, the operator aims to become one of the leading providers of public passenger transport in this part of Europe and beyond.

## IJPP today

### A brief description of the current IJPP system

The central information system supporting the integrated public passenger transport in Slovenia (hereinafter the IJPP) roughly consists of the following elements:

- the server hardware (at the main/primary location and the secondary location)

- terminal equipment on JPP vehicles (buses and trains) and for ticket inspectors (mobile terminals PAX S900, Q90, Q92, A920 and others)

- ticket sales points (using card readers and the CPA sales application)

- cards used (Mifare DESfire EV1 and EV2)

In terms of content, it consists of:

- a system for the issuance, automatic renewal, and sale of tickets (including ticket sales and validation, as well as subsidies, which include the submission and processing of applicants’ requests and verification of eligibility based on their status)

- the timetable entry and confirmation system

- reporting, control and accounting system

The IJPP covers the activities of processing applications for subsidised tickets, issuing tickets, managing ticketing transactions, reporting and timetables or transportation systems (fare scales, the national timetable, downloading operator timetables, etc.) This part is, therefore, the central processing centre of IJPP ticketing transactions.

Other systems connected to the central IJPP system (either automatically or manually) are, in certain parts, also integrated with the information systems of transport operators and other sellers of integrated tickets.

The acquisition of passenger data for subsidised tickets is also carried out via the national service Pladenj, and connectivity with the services of the e-Government portal. Certain data can be exported for various other purposes (for example, to the NCUP national access point or Google Transit in the GTFS format, as well as export to the NeTEx (schedules, fare tables) and SIRI (dynamic data) formats).

The data is stored in SQL databases. The system is connected to the terminal equipment on JPP vehicles for ticket validation and to ticket sales points. The system also offers a pre-defined set of various reports on validations, sales, usage, etc., as well as report generation and on-demand inquiries.

The system is card-centric and is not designed as account-based ticketing. It does not accept EMV cards. However, bank cards can be used in some cases to purchase tickets online, in operators' applications or at sales points.

The system enables the purchase of tickets for companies and other organizations and the automatic renewal of purchases with purchase orders and other means of payment.

The operators' systems are technically integrated into the IJPP system based on the IJPP Standard, which sets out the technical requirements and processes for the launch and operation of the operators' sales and validation systems in the IJPP system.

It is a multi-operator and multi-modal system that enables users to transfer from one mode of transport to another using a single ticket, regardless of the transport mode or operator. The system aims to ensure time-coordinated connections between different vehicles.

Passenger transport is carried out on regular routes, and operators provide services of the mandatory public service of passenger transport in interurban bus transport and domestic railway passenger transport, based on a system of routes and zones. Transport services are provided in accordance with the uniform rules of the IJPP system, based on a single integrated ticket issued by the IJPP operator, which is based on an electronic medium as the central ticket carrier (a contactless smart card – the IJPP card).

The IJPP integrated ticket is defined by a uniform tariff scheme and uniform conditions of use. The unified tariff system is established based on a transport-geographical model of travel areas within the territory of Slovenia. In urban areas, a zone-based system (managed by municipalities) is used, while in interurban transport, the tariff system is based on a kilometre-based geographical model of routes and a zone system (the Slovenia ticket).

The system includes various products (tickets) that may be non-transferable (linked to a specific user) or transferable (freely transferable between users). Tickets may be valid for a specific period, a specific route, or the entire country. There are also special tickets for specific user groups with certain benefits (secondary school students, university students, participants in adult education, pensioners, holders of the EU disability card, persons aged over 65, and war veterans), for whom special eligibility conditions apply.

### IJPP in numbers

#### Number of vehicles used.

Table 1: Approximate numbers of vehicles used in public transport.

|  |  | 2025 | Added in 24 months* | Total 2027 (plan) |
| --- | --- | --- | --- | --- |
| Buses | No. buses | 1.572** | 369 | 1.944 |
|  | No. bus doors | 3.664 | 1.151 | 4.815 |
| Trains | No. trains | 115 | 30 | 145*** |
|  | No. train doors | 958 | 160 | 1.0118**** |

* Currently known extensions.

** Number of registered vehicles for the implementation of bus GJS as of 7.3.2025

*** 115 EMG+DMG are already in service + 20 DMG will be delivered by the end of 2025 + 46 classic wagons

**** 958 are on existing EMG and DMG sets + 120 on the upcoming 20 DMG

#### Number of routes and stations

Table 2: Approximate numbers of routes, stations, and platforms used in public transport.

|  |  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- | --- |
| Buses | Lines | 1.700 | 100 | 1.800 |
|  | Bus stations | 5.108 |  | 5.108 |
|  | Bus stops | 9.950 |  | 9.950 |
| Trains | Lines | 59 | 1 | 60 |
|  | Train stations / stops | 275 |  | 275 |
|  | Train platforms | 489 | 3 | 492 |
|  | …of which railway platforms without power supply or access to electricity | 14 | - | - |

* According to a manual counting of platforms at all stations (Network Programme 2025), each railway station or stop has at least 1 platform, PCL estimate after completion of the renovation of 5+3 platforms

#### The number of Handheld sales and Inspection devices:

Table 3:

|  |  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- | --- |
| Bus | Number of Bus portable Handheld Sales devices | 1.700 |  | 1.700 |
|  | Number of Bus portable Inspection devices | 129 |  | 129 |
| Train | Number of Train portable Handheld Sales devices | 490 |  | 490 |
|  | Number of Train portable Inspection devices | 10 |  | 10 |

Additional information: 500 MT terinals have been purchased in 2024 for the use of train personnel and ticket purchase and validation. The same terminals are used for both functions.

#### Number of Retail Sales points:

Table 4:

|  |  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- | --- |
| Bus | Brick-and-mortar points of sale | 96 |  | 96 |
|  | eCommerce / web portals | 5 |  | 5 |
| Train | Brick-and-mortar points of sale | 41 |  | 41 |
|  | eCommerce / web portals | 2 |  | 2 |

#### Number of Ticket Vending Machines:

Table 5:

|  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- |
| Bus (IJPP) | 25 |  | 25 |
| Train (SŽ - Slovenian Railways) | 156 |  | 156 |

#### Active users - IJPP:

Table 7:

|  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- |
| Active IJPP users | 390.000 | 110.000+ | 500.000+ |

#### Yearly Ticket Sales (sum, inter-city bus + train):

Table 8:

|  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- |
| Yearly Ticket Sales (single ride, monthly + yearly tickets), domestic | 52.000.000 | NA | NA |

#### Number of sold tickets (sum, inter-city bus + train):

Table 9:

|  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- |
| Number of sold tickets (single ride, monthly + yearly tickets), domestic | 9.300.000 | NA | NA |

#### Number of validations (sum, inter-city bus+ train)

Table 10:

|  | 2025 | Added in 24 months | Total 2027 (plan) |
| --- | --- | --- | --- |
| Number of validations (sum, inter-city bus + train), domestic | 96.200.000 | NA | NA |

## Procurement Lots

### Overview of the Lots

The Contracting Authority is considering bundling each scope item outlined within the Program Scope into discrete contract packages to satisfy Program objectives, mitigate risks and provide overall value for money to DUJPP and its customers.

The “Main Lots” to deliver the scope items outlined in Program Scope, currently considered by DUJPP, are summarised in Picture 2.

ABT Back Office System

Software as a Service or

license supply, install, integrate, and provide software-related services

to the ABT Back office

system.

Payment Acquiring services

License, integrate, and provide Acquiring services, eCom Payment Gteway and retail EMV POS install, integrate, operate, and maintenance services.

Validators

Validators hardware, software & design manufacture, supply, install, integrate, operate, and maintenance services.

Transport Payment Gateway

Transport Payment processing, PCI DSS certification and provide install, integrate, operate, and maintenance services.

Picture (2): Procurement Lot Packages

### Description of the Lots

The lots are:

- ABT Back-Office System, Validators, and System Integration

- Transport Payment Gateway

- Acquiring Services

Picture (3): Planned System Overview

Table 11: Lot description

| Sub-System | Description |
| --- | --- |
| Lot 1 Account-based ticketing Back Office | The ABT Back office is a modular revenue management and customer management system that provides the data processing and storage capabilities required to enable account-based fare collection, including: - account management - fare calculation - payment processing - financial management - customer service - product sales - reporting and analytics - risk and fraud management - barcode and QR code ticketing - closed-loop payment scheme management - Drivers’ consoles DUJPP settles its claims towards users for services provided from the balance available on the customer’s ABT account (closed DUJPP payment scheme), by charging payment cards of international payment schemes Mastercard and VISA (open payment scheme), and from funds paid for prepaid products (monthly and annual passes). - Retail POS supply with support The ABT vendor, as System Integrator, manages the overall systems engineering of the subsystems and components to ensure that they operate as one cohesive system to provide specified functionality and customer outcomes. This includes: - ensuring that the requirements are being met - providing accreditation in accordance with the requirements of any applicable laws, regulations, guidelines, or ordinances - maintenance of the suite of documents and structures that provide the framework for the successful engagement of multiple vendors during the IJPP system development and delivery - ensuring that vendors implement the agreed systems engineering processes. Validators are used to tap on and off public transport and include: - Platform (fixed location) validator - Hand-held validator - Bus validator - Boat validator - Cable-car validator The Validator vendor also performs installation and maintenance services. The Validator vendor is responsible for EMV L1 and L2 certification and mandate management. |
| Lot 2 Transport Payment Gateway | The Transport Payment Provider receives data from contactless payment card taps on the EMV L3 application and subsequently converts the card payment data into encrypted tokens. The Transport Payment Gateway Provider then sends encrypted tokens to the back office for the fare calculation. The Transport Payment Gateway Provider also implements the payment scheme transit rules to process the payment transaction and supports the use of multiple Payment Acquirers. Providing L3 application for Validators and Retail EMV POS |
| Lot 3 Payment Acquiring Services | The Payment Acquiring Provider facilitates three different payment scenarios: - DUJPP charges fares to debit and credit cards, which are used to tap on and off the IJPP network and thus allows DUJPP to receive revenue from this stream. - e-Commerce Payment Gateway Card transactions through the Ticket Vending Machine / Self-Service Machine |

## Demand Context & Current Situation

The ministry responsible for transport launched the IJPP Scheme in 2016 and introduced the use of contactless smart cards, referred to as "IJPP cards," that hold IJPP products (tickets) written on them. The system is a Card-Based Ticketing system (CBT). The intention is for the IJPP card to enable transport customers to pay for using various public transport modes in Slovenia with a single IJPP card or with open-loop payment cards. Passengers can use the IJPP card to travel on intercity buses and trains.

Currently, the IJPP card system used for public transport ticketing in Slovenia is based on a physical Contactless Smart Card (CSC) implemented with MIFARE® DESFire® technology. The system was launched in 2016, and up to date, around 300.000 cards have been issued, with 200.000 transactions processed per day as of December 2023.

The system infrastructure covers multiple public transport operators (PTOs) and modes of transport in Slovenia (bus, commuter trains), operated as an integrated public transport scheme.

Following legislative changes, the Company for the Management of Public Passenger Transport (DUJPP) was established. As the manager of public passenger transport (JPP) in the Republic of Slovenia, DUJPP took over the management and development of the Integrated Public Passenger Transport system (IJPP) from the ministry. DUJPP plans to introduce the next generation of the IJPP system for ticket issuance and validation, supporting Account-Based Ticketing (ABT) and other advanced technologies that will replace the existing legacy system. The ABT system must be flexible in enabling new services and products for passengers, provide enhanced security, allow easy integration for transport and non-transport partners, and support multiple payment methods for IJPP services.

The Contracting Authority is therefore launching a public procurement procedure for the implementation of a solution for ticket sales based on a user account, which will complement and replace the existing IJPP ticket sales system based on cards. The transition from the current IJPP ticketing solution to the new account-based ticketing (ABT) solution must be carried out without causing any disruption to IJPP services. The Contracting Authority also plans to introduce payments with payment cards within an open payment scheme for single tickets and ticket charging based on the MTT (Visa) and PAYG (Mastercard) models, where individual passenger journeys within the IJPP system are recorded and charged to the user once per day up to a predefined daily cap (daily fare). The system must also support the continued aggregation of daily fares up to the next billing period (e.g. week, month, or year).

The selected Vendors shall be responsible for the following:

- delivery of an ABT system appropriately tailored to the business needs and expected usage of the DUJPP system, as described in this document;

- implementation and delivery of new fare media options, including support for the upgrade or replacement of “Level-1” devices. The ABT system supplier is expected to provide APIs, documentation, and support to existing operators to enable the integration of “Level-1” devices (if so decided by the Contracting Authority) with the ABT system, and to coordinate the design, implementation, testing, and deployment of the overall solution;

- provision and operation of the closed IJPP payment scheme (working title eIJPP) for the payment of IJPP services (required support);

- supply, installation, and maintenance of EMV validators;

- support for payments within an open payment scheme on vehicles and at retail points;

- Deliver the timetable management system to support PTA and city PTOs in introducing and running efficient timetables for public transport services in Slovenia.

# Project Scope

## Project Objectives

The client intends to replace the existing card-based ticketing system (CBT) with an account-based ticketing system (ABT), taking into account both business and technological factors. By implementing the ABT system, DUJPP will enable payments using open-loop payment cards (MC, VISA), while also retaining its own closed-loop payment scheme (eIJPP), which will be based either on the current Mifare DESFire technology or on cEMV (a private/white-label ticketing medium).

## System Architecture (ABT) and Devices

### Key (Core) Objectives

- Upgrade the CBT system to an ABT system (passenger account as the foundation).

- One centralized ABT solution (also usable for urban PTAs/PTOs).

- Management of different types of accounts (registered, anonymous, family, corporate).

- Configuration of automatic tickets, fare caps, multimodal incentives, and peak-time fares.

- Support for the closed IJPP payment scheme.

- Support for open EMV payment schemes.

### Important Objectives (Possible Immediate Enhancements)

- Flexibility in introducing new services/products.

- Flexibility in introducing new ticket media (EMV, NFC, barcode, EU Wallet).

- Introduction of seat reservation options on certain routes.

### Development Objectives (Future Enhancements)

- System scalability to support future changes in DUJPP strategies, policies, and programs.

## Payment Ecosystem

### Key (Core) Objectives

- Payments in open payment schemes (MC, VISA).

- Establishment of the closed scheme eIJPP (MIFARE DESFire or cEMV).

- Support for QR and 2D barcodes.

- Management of linked bank accounts.

### Important Objectives (Possible Immediate Enhancements)

- Digital wallets (Google Pay, Apple Pay, etc.).

- EU Wallet.

- Support for wearables.

- Hands-free mobile ticketing using NFC.

## User Experience

### Key (Core) Objectives

- Improvement of the customer experience.

- Reduction of queues and boarding times.

- Improved user experience in case of card loss (balance not stored on the medium).

- Self-service services (mobile and web applications).

### Important Objectives (Possible Immediate Enhancements)

- Self-service services (mobile and web applications).

- Expanded retail sales network.

- Dynamic ticket tariffs.

- Multimodal incentives.

- Introduction of new media for fare payments.

## Operational and Financial Efficiency

### Key (Core) Objectives

- Increased operational efficiency.

- Increased fare and non-fare revenues.

- Simplification of entry devices.

- Reduction of implementation costs.

- Lower operating costs (centralized solution).

### Important Objectives (Possible Immediate Enhancements)

- Simplification of the introduction of new technologies.

- Reduced effort when introducing new products and onboarding employees.

- Global real-time overview of passenger data.

## Data, Analytics, Planning

### Key (Core) Objectives

- Use of technology for data analysis.

- Support for journey planners.

### Important Objectives (Possible Immediate Enhancements)

- Use of artificial intelligence for journey analysis.

## Security and Risk Management

### Key (Core) Objectives

- Increased security.

- Risk management (real-time denial lists, etc.).

- Revenue protection.

### Important Objectives (Possible Immediate Enhancements)

- Use of artificial intelligence for journey analysis. In the case of developing a solution that uses artificial intelligence, the contractor must comply with the Guidelines for the development, deployment, and use of artificial intelligence in public administration (available at: https://nio.gov.si/en/products/smernice%2Bza%2Brazvoj%2Buvajanje%2Bin%2Buporabo%2Bumetne%2Binteligence%2Bv%2Bjavni%2Bupravi?release=2.0).

## Openness and Partnerships

### Key (Core) Objectives

- Use of interoperable and open standards.

- Strengthening partnerships with cities.

- Strengthening partnerships with international service providers.

## Implementation and Supplier Obligations

### Key (Core) Objectives

- Project management.

- Preparation of appropriate documentation.

- Installation and configuration of equipment.

- Staff training.

- System testing.

- Warranty.

- Spare parts.

- Technical support after acceptance.

- Fulfilment of all mandatory functionalities defined in the tender documentation.

- Possibility of alternative solutions if they provide equivalent functionalities.

The Contracting Authority is seeking creative and cost-effective solutions that meet the intent of this tender requirement while offering flexibility to support future changes to DUJPP strategy, policies and programs. The vendors shall provide all project management, documentation, installation, configuration, training, testing, warranty, spares, and technical support services following System Acceptance for systems provided by the vendor and their subcontractors.

# General Compliance Highlights

## Technology Controls and Standards

The Contracting Authority expects all vendors to apply technology controls and standards commonly used in comparable IT projects. This requirement supports DUJPP in ensuring compliance with recommended technology governance, security, and operational standards.

During the development of solutions, the client expects the contractor to follow the MDP Guidelines for the development of information solutions. These guidelines are intended for project managers, project teams, and working groups that are starting the development of new or the modernization of existing information solutions.

The document describes the process of developing information systems, presents existing and planned shared building blocks, portals, and horizontal applications, and provides more detailed recommendations for individual areas.

The contractor should primarily use the guidelines when preparing solutions that will include databases of the Republic of Slovenia (e.g., the “Pladenj”) and when preparing solutions related to various passenger fare statuses and the automatic verification of eligibility for such statuses.

https://nio.gov.si/en/products/smernice%2Bmju%2Bza%2Brazvoj%2Binformacijskih%2Bresitev

Engagement teams must consider these technology controls and standards when procuring or designing the solution and ensure they are applied wherever relevant.

Vendors are required to describe how similar projects have been delivered and how comparable technology controls and standards were implemented.

Compliance with Technology Controls and Standards (TCS) must be reflected in the specifications and features of the proposed solution, as outlined in this document. Evidence of compliance must be included in the vendor’s technical proposal.

The Contracting Authority reserves the right to enforce applicable technology controls and standards on the selected vendor even after the contract has been awarded.

## Software Quality Assurance Framework

The Contracting Authority expects software quality assurance practices and testing capabilities to be used within PTA and provide minimum requirements to meet quality assurance and testing standards in similar projects worldwide. Software Application vendors, third-party testing vendors, or any parties involved in software development and maintenance should fully adhere to the PTA’s technology quality assurance policy and process framework. Further details of Technology Quality Assurance requirements are highlighted in the upcoming relevant sections within the document.

## Application Governance Framework (GTZ)

The Ministry of Digital Transformation of the Republic of Slovenia has developed an Application Governance Framework (Generic Technological Requirements - GTZ in short) to provide more governance and control over various applications owned and operated by different ministries and agencies in Slovenia. The key objectives of using GTZ are as follows:

- Ensure that Contracting Authority’s applications achieve their strategic objectives.

- Improve efficiency and effectiveness of PTA’s business operations.

- Follow the required security standards.

- Ensure that best practices are followed during the entire application lifecycle.

The full GTZ documentation is available on the NIO portal:

https://nio.gov.si/en/products/dokument%2Bgenericne%2Btehnoloske%2Bzahteve%2Bgtz?release=2.0

### GTZ coverage

GTZ is a governmental framework based on ISO standards (ISO 27001, 20000, 9001), an IT governance framework, and best practices such as ITIL and enterprise architecture practices. Although DUJPP, as a user, is not bound to follow GTZ, DUJPP would like to use the essence of the framework:

Phase 1: Strategic Alignment

The strategic alignment phase aims to ensure projects are assessed against their strategic relevance and aligned with PTA's technology resource strategy, enterprise architecture, and portfolio management practices.

Phase 2: Planning and Acquisition

The planning and acquisition phase focuses on project initiation, planning and application acquisition activities, which include controls and guidelines derived from PTA’s project management, enterprise architecture and procurement.

Phase 3: Building and Implementing

The building and implementation phase focuses on managing and controlling the development of applications according to PTA, data standards, security, interface testing, implementation and handover practices.

Phase 4: Servicing and support

The servicing and support phase details managing the aspects after implementing the application. Including service level agreements (SLA), application warranties, post-implementation reviews, and end-of-life cycles.

## Value Added Services (VAS)

Value Added Services (VAS) are functionalities, services, or activities that go beyond the mandatory requirements of the tender documentation and contribute to achieving the project objectives defined in Section 2 – Project Scope.

Tenderers may propose Value Added Services that relate to one or more of the following project areas:

- System architecture and devices (2.2)

- Payment ecosystem (2.3)

- Customer experience (2.4)

- Operational and financial efficiency (2.5)

- Data, analytics and planning (2.6)

- Security and risk management (2.7)

- Openness and partnerships (2.8)

- Project delivery and support to the contracting authority (2.9)

For each proposed Value-Added Service, the tenderer must:

- clearly indicate which area of Section 2 the service relates to,

- describe the added value for the contracting authority, operators, or passengers,

- specify the scope and method of implementation,

- indicate the planned implementation timeline.

Value Added Services must be included in the tender price and must not represent any additional cost for the contracting authority.

## Personal Data Protection

Tenderers must commit to complying, throughout the entire project and during the operation of the proposed and delivered systems, with the requirements of the ZVOP (Slovenian Personal Data Protection Act), which is based on the EU GDPR regulation.

The tenderer must cooperate with the contracting authority in the preparation and maintenance of the DPIA (Data Protection Impact Assessment) and support the personal data policies defined within the project.

Tenderers must ensure that contracts with third parties involving the processing of personal data are compliant with the GDPR regulation.

## Proposal & Presentation

Each vendor is expected to present the proposal through a technical presentation along with a Proof of Concept (PoC) or business-oriented presentation for the proposed solution or services, showing how it meets the Contracting Authority’s requirements as stated in this public tender and what added values and features (if any and complimentary) the solution or service can offer that may benefit the Contracting Authority in the future.

The presentations should cover the solution or service components, project management or support approach, and other scope aspects as required.

The Contracting Authority might also demand the working demo presentation or site visit to a PTA or PTO where the vendor has already implemented the solution described in this public tender.

# Required Lots

Vendors must meet all the described and required features and services in the list of functional specifications, and the awarded vendors must deliver these later.

The Requirements column indicates which requirements the provider MUST fulfil within each Lot.

## Lot 1 - Account-Based Ticketing system, validators, and systems integration

The account-based Ticketing Back-office System is the core of the Automatic Fare Collection process at the PTA. It consists of the following:

- A back-end system for managing user accounts and issuing tickets.

- Management of a closed payment scheme

- Issuance and management of ID media

- Route planning application (web, mobile application)

- Inspection system and terminals

- Applications for the sale of IJPP tickets (web, physical points of sale, mobile application)

- Retail POS terminals (in coordination with the provider of Lot 4)

- validators on vehicles and platforms

- user portal and mobile application for managing the user account

- Optional (unless existing individual carriers are used):

  - Driver's console

  - Additional speakers and displays for passenger information.

### ABT - General requirements

The vendor shall comply with the ABT General requirements in the Functional Requirements section and all other relevant subsections of the present this document.

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirements | 4.1.1.1. | The ABT Back Office System shall perform or support at least the following functions and applications: • Transaction processing • Account management • Fare media management • Fare device management • Fare program management • Business Entity management • Data warehousing • Reporting • Retail Point-of-Sale application for fare media and product sales at stationary locations (physical ticket sales) and mobile via validators and driver consoles. • General public Portal for web-based fare system information, public account management and sales features • Interface for a general public Mobile App for fare system information, public account management and sales features • Institutional program portal for institutional customer management features • Clearing & Settlement • Payment Processing through the transit payment gateway. • System administration • Network monitoring • Card issuing and personalisation. • Security management • Fraud / Risk management • CRM • Financial module (AR/AR/GL) • Support EMV open-loop payment processing (e.g.VISA and MC). • Loyalty |
| General Requirements | 4.1.1.2. | The ABT back-end system must ensure an appropriate automatic workflow for all changes that require approval, such as: - route corrections - settlement adjustments - customer refunds (refunds/chargebacks/debts) - tariff/product changes - media blocking/unblocking and risk mitigation measures (fraud control) - onboarding of PTAs/partners/PTOs - integration changes - manual changes to the status list The list of changes and workflows using BPM tools are defined and agreed with the client during the planning phase. |
| General Requirements | 4.1.1.3 | The ABT backup system must ensure uninterrupted operation and disaster recovery (DR/BCP) for all critical back-office services. The provider must provide a secondary production environment at a separate location (geographically or logically separate data center/cloud) and automated or supervised failover in the event of a primary site failure. The minimum recovery targets are: RPO ≤ 15 minutes for transaction and accounting data and RTO ≤ 4 hours for the restoration of critical services. The mode of operation of the secondary location (active-passive or active-active) and the details of the failover procedures shall be agreed with the client during the planning phase. |
| General Requirements | 4.1.1.4 | ABT must perform backups of all production data (transactions, billing data, configurations, audit logs) in accordance with industry standards. Backups of transaction and billing data must be performed at least every 15 minutes, and other data at least daily. All copies must be encrypted, stored in a separate location, and retained for at least 90 days for operational copies, with the option of long-term archiving in accordance with legal requirements. The provider must ensure procedures for restoring and validating the integrity of copies. |
| General Requirements | 4.1.1.5 | The provider must perform DR/failover procedures and restore tests from backup copies at least once a year and submit a report to the client with the results achieved, RPO/RTO times, identified deviations, and a plan of corrective measures. The tests may be performed during agreed maintenance windows, without affecting users or with a pre-agreed impact. |

### Transaction and Risk Processing

The vendors shall comply with the Transaction and Risk Processing requirements in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Tap processing (Open and Close loop fare media)

- Payment Scheme Risk Processing

- Card risk processing

- Account risk processing

- EMV Deny list generation and distribution

- Status list generation and distribution

- Fraud detection

| Module | Nr. | Requirement |
| --- | --- | --- |
| TAP Processing | 4.1.2.1 | The ABT Back Office system shall connect to L1 devices to allow tap data sending for real time processing. |
| TAP Processing | 4.1.2.2 | The ABT Back Office system shall support processing of data mapped from existing and future fare media (such as, but not limited to, contactless EMV and IJPP cards or tickets, printed and mobile 2D barcodes, mobile devices with IJPP virtual cards, mobile devices with EMV virtual cards, biometrics...). Used fare media shall be stored as part of the tap data information. |
| TAP Processing | 4.1.2.3 | The ABT Back Office system shall be able to recognize the transaction type, apply validation rules accordingly and store the transaction. |
| TAP Processing | 4.1.2.4 | The ABT Back Office system shall be able to check tap data against configurable list of validation rules (business validation and security validation). |
| TAP Processing | 4.1.2.5 | The ABT Back Office system shall be able to apply risk processing functions during tap validation. |
| TAP Processing | 4.1.2.6 | The ABT Back Office system shall allow a transaction to be processed from end to end within 400 ms. |
| TAP Processing | 4.1.2.7 | Each transaction shall be recorded in the system with a unique transaction ID to ensure any reconciliation and historical reporting can be performed as necessary. |
| Payment Scheme Risk Processing | 4.1.2.8 | The ABT Back Office system shall be able to recognize a new EMV card (used for the first time) and trigger an immediate Account Verification Request. This applies to Payment Scheme EMV Cards, and applicable fare media. Traveler to be allowed to enter and commence journey before response to Account Verification Request is received. |
| Payment Scheme Risk Processing | 4.1.2.9 | The ABT Back Office system shall support First Ride Risk (FRR) transaction processing, supporting EMV open-loop transaction aggregation (MTT / PAYG). |
| Payment Scheme Risk Processing | 4.1.2.10 | The ABT Back Office system shall be able to recognize, and check received EMV card against deny list and blacklist (blocked account and stolen devices). |
| Card risk processing | 4.1.2.11 | The ABT Back Office system shall be able to identify, and check received existing IJPP card and/or Buyer Mifare DESfire or White Label cEMV Card against blacklist (card status check). |
| Account risk processing | 4.1.2.12 | The ABT Back Office system shall be able to identify the customer account related to the received transaction and check it against blacklist Deny List (customer account status check). |
| Product risk processing | 4.1.2.13 | The ABT Back Office system shall be able to check product validity and status for transaction validation. |
| Product risk processing | 4.1.2.14 | The ABT Back Office system shall be able to check product status against blacklist. |
| EMV deny list generation and distribution | 4.1.2.15 | The ABT Back Office system shall be able to store a Deny List of EMV cards that need to be blocked by all devices from usage. |
| EMV deny list generation and distribution | 4.1.2.16 | The ABT Back Office system shall be able to automaticaly and manually create, search, update, and delete entries from the EMV Deny List. This applies to Payment Schemes EMV Cards and PTA Mifare DESfire or White Label cEMV Cards. |
| EMV deny list generation and distribution | 4.1.2.17 | The ABT back office system must be able to perform debt recovery, both automatically and manually, at various pre-defined intervals. |
| EMV deny list generation and distribution | 4.1.2.18 | The ABT Back Office system shall be able to initialize the debt recovery (process) every time before the ABT system makes new fare price or capping calculates from aggregated transactions at the end of the day, end of travel period, or certain predifined time. After debt recovery process is done ABT sends a delayed authorization request to the card issuer for the new aggregated fare. |
| EMV deny list generation and distribution | 4.1.2.19 | When the debt is paid, the ABT back office system must automatically delete the card from the Deny list. |
| EMV deny list generation and distribution | 4.1.2.20 | The ABT Back Office system shall be able to store at least a list of 500 000 (500 thousand) entries in the Deny List and prioritize the top 200 000 (two hundred thousand) to be communicated to L1 devices based on configurable risk assessment criteria (latest added, recently seen, ...). |
| EMV deny list generation and distribution | 4.1.2.21 | The ABT Back Office system shall be able to push the Deny List to all frontend devices based on configurable frequency (initially set to 15 min). |
| Status list generation and distribution | 4.1.2.22 | The ABT Back Office system shall be able to store a blacklist of IJPP cards that need to be blocked by all devices from usage. |
| Status list generation and distribution | 4.1.2.23 | The ABT Back Office system shall be able to create, search, update, and delete entries from the blacklist. |
| Status list generation and distribution | 4.1.2.24 | The blacklist shall accept blocking by: • Account ID (blocking usage of all cards related to the account ID) • Individual card (blocking usage of card-by-card ID) • Card range (blocking usage of card by range of card ID) • Device ID (blocking usage of card by device ID) • Device ID range (blocking usage of card by device ID range) • Product (blocking usage of product instance) |
| Status list generation and distribution | 4.1.2.25 | The ABT Back Office system shall be able to push the blacklist to all frontend devices based on configurable frequency. |
| Status list generation and distribution | 4.1.2.26 | The ABT Back Office system shall be able to store a grey list of existing IJPP cards and and Buyer Mifare DESfire or White Label cEMV Cards that need to be monitored by an operator for further investigation. |
| Status list generation and distribution | 4.1.2.27 | The ABT Back Office system shall be able to create, search, update, delete and confirm to blacklist entries from the greylist. |
| Status list generation and distribution | 4.1.2.28 | Movements to and from status list shall be archived for future review by operators through an admin interface. |
| Status list generation and distribution | 4.1.2.29 | The ABT Back Office system shall be able to store a list of 500 000 entries in each status list. This dimension shall be scalable. |
| Status list generation and distribution | 4.1.2.30 | The ABT Back Office system shall be able to generate white lists for defined IJPP cards with freely defined product and be able to distribute the lists though APIs. |
| Fraud detection | 4.1.2.31 | The ABT Back Office system shall include Fraud detection and prevention tool or modul. |
| Fraud detection | 4.1.2.32 | All cards shall be tracked throughout the ABT system to detect potential fraudulent media use. |
| Fraud detection | 4.1.2.33 | Fraud detection rules shall be configurable by selecting specific types of media and fare products to be tracked. |
| Fraud detection | 4.1.2.34 | Transactions and associated cards found to be in violation of any of the conditions shall be separately stored in the grey list for review by an operator analyst. An option shall also be available to configure the system to automatically suspend (blacklist) any card found in violation of any of the above conditions. |
| Fraud detection | 4.1.2.35 | The following check conditions apply as a minimum: • The same card ID not eligible for anti-passback deactivation used in the same station or vehicle within a configurable time span. • The same card ID eligible for anti-pass back deactivation used in the same station or vehicle within a configurable time span more than maximum authorized taps. • The same card ID used at different locations or on different vehicles within a configurable time span. • A card ID which has not been issued by the System. • A card with use in excess of the total issued/added value. • A card with increased value without a known top-up transaction • Excessive use of smart card, based on a defined number of instances over a configurable period of time. • Use of card after deactivation, or after suspension without reactivation • Reported transactions from invalid devices (stolen, unknown from the system...) |
| Fraud detection | 4.1.2.36 | The ABT Back Office system shall implement automated events analysis (e.g., Artificial Intelligence and machine learning patterns) to detect and report any unusual or exceptional use, such triggering events could be: • Frequent transfer of concessions from one customer fare media to another fare media • Repetitive top-up or products sale transactions on same card within limited time span • eIJPP value exceeding max authorized threshold. • Cards accepted without known valid product or eIJPP value. • Repeated missing transactions on the same account • Transaction received from a non-registered device. The complete list of business rules for checking the fraudulent nature of transaction shall be documented by the Vendor in the design review and shall be approved by Contractual Authority. |

### Journey Construction and Correction

The vendors shall comply with the Journey Construction and Correction requirements in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Journey construction in single mode

- Journey construction in multiple modes

- Additional rules for journey construction

- Incomplete journey correction

- Manual Journey correction

- Automatic journey correction

| Module | Nr. | Requirement |
| --- | --- | --- |
| Journey construction in single mode | 4.1.3.1 | The ABT Back Office system shall be able to construct the customer journey from available taps in the database such as one tap signifying an entry and another one tap an exit. |
| Journey construction in single mode | 4.1.3.2 | The ABT Back Office system shall recognize continuation of trip as PTO specific transfer if the CO/CI transactions are performed within a configurable time span. |
| Journey construction in single mode | 4.1.3.3 | The ABT Back Office system shall recognize a change of mind if the CI/CO transactions are performed within a configurable time span. |
| Journey construction in single mode | 4.1.3.4 | The ABT Back Office system shall recognize specific modes and PTA-specific fares when activated such as, but not limited to, Check-Out only and Check-In only modes. |
| Journey construction in multiple modes | 4.1.3.5 | The ABT Back Office system shall recognize continuation of trip as an interoperable transfer if the CO/CI transactions are performed within a configurable time span at eligible modes. |
| Additional rules for journey construction | 4.1.3.6 | Specific fare rules may apply If a customer's journey exceeds a configurable parameter or is not validated at exit: • Maximum journey duration • Maximum journey transfers • Maximum journey distance • Short trip distance |
| Additional rules for journey construction | 4.1.3.7 | Journey construction shall take into account any recorded service disruption and apply IJPP’s service disruption rules accordingly |
| Incomplete journey correction | 4.1.3.8 | The ABT Back Office system shall be able of identifying and displaying incomplete journeys. |
| Incomplete journey correction | 4.1.3.9 | The ABT Back Office system shall give eligible operators access to the list of incomplete journeys. |
| Incomplete journey correction | 4.1.3.10 | The ABT Back Office system shall give a customer read-only access to the list of incomplete journeys based on his account or card ID. |
| Incomplete journey correction | 4.1.3.11 | The ABT Back Office system shall be able of completing journeys using entries or exits input by an end customer or a contact center agent with workflow using BPM tools. |
| Manual journey correction | 4.1.3.12 | The ABT Back Office system shall allow manual journey completion to eligible operators (single and grouped updates) with audit trail record for such action. |
| Manual journey correction | 4.1.3.13 | Recovery of incomplete journeys shall follow PTA standard business rules and acceptance workflows. |
| Manual journey correction | 4.1.3.14 | The ABT Back Office system shall allow manual journey completion to identified customers. Correction shall apply only after review and validation by eligible operators. |
| Manual journey correction | 4.1.3.15 | The ABT Back Office system shall allow review and validation by eligible operators of manual journey completion done by identified customers before processing. |
| Automatic journey correction | 4.1.3.16 | The ABT Back Office system shall be capable of identifying and resolving incomplete journeys triggered by automated processes and business rules. |
| Automatic journey correction | 4.1.3.17 | The ABT Back Office system shall be able to use late transactions in the process of automatic journey correction. |
| Automatic journey correction | 4.1.3.18 | The ABT Back Office system shall be capable of using declared line incidents in the process of automatic journey correction. |
| Automatic journey correction | 4.1.3.19 | The ABT Back Office system shall be able to automatically identify and resolve inconsistencies in tap location data. |
| Automatic journey correction | 4.1.3.20 | The ABT Back Office system shall be able of applying a Revenue Protection fare in the process of automatic journey correction when triggered by specific business rules. |
| Automatic journey correction | 4.1.3.21 | The ABT Back Office system shall enable eligible operators to override any Revenue Protection fare that has been applied to their journeys automatically. |

### Revenue Inspection

The vendors shall comply with the Revenue Inspection requirements in the Functional Requirements section and all other relevant subsections of this document.

| Module | Nr. | Requirement |
| --- | --- | --- |
| Revenue inspection | 4.1.4.1 | The ABT Back Office system shall be capable of processing inspection taps generated during inspections. |
| Revenue inspection | 4.1.4.2 | The ABT Back Office system shall provide an API to authorized devices to allow processing of taps generated during inspections. |
| Revenue inspection | 4.1.4.3 | The ABT Back Office system shall store received taps generated during inspections together with the processing result. Inspection device ID and logged inspector shall also be stored. |
| Revenue inspection | 4.1.4.4 | The ABT Back Office system shall be able of determining if the customer tapped correctly in the course of their journey and based on this whether to add the customer to a watch list, charge an inspection charge, fine and/or deny travel. |
| Revenue inspection | 4.1.4.5 | Inspector shall have the opportunity to manually decide this at the point of inspection and/or override any automatic suggestion by the ABT system. |
| Revenue inspection | 4.1.4.6 | The ABT Back Office system shall allow authorized users to reverse inspection results and/or refund inspection charges. |
| Revenue inspection | 4.1.4.7 | The ABT Back Office system shall be capable of processing individual inspection taps in real time. |
| Revenue inspection | 4.1.4.8 | The ABT Back Office system shall be capable of processing batch files of inspection taps performed offline. |
| Revenue inspection | 4.1.4.9 | The ABT Back Office system shall be capable of providing route and service type information to inspectors (bus inspection). |
| Revenue inspection | 4.1.4.10 | The ABT Back Office system shall be capable of providing data analytics about fare evasion to help planning inspection operations. Such analytics shall include (but not limited to): • Most vulnerable routes • Period of the day with high fare evasion • Day of the week with high fare evasion • Number of frqvent rider's entries compared to less frequent rider's entries for relevant PTOs • Other factors with impact on fare evasion, such as occupancy, quality of service, etc. |
| Revenue inspection | 4.1.4.11 | The ABT Back Office system shall support issuing fines not related to fare evasion, such as bad customer behaviour (vandalism, eating, drinking, foot on seat…). Such infractions shall be registered in the customer account. |
| Revenue planning | 4.1.4.12 | The ABT back-end system provides a tool for testing and planning revenues from various definitions and combinations of tariff policies.When setting tariff policy and building individual services/products, the PTA must have a tool for testing the impact and changes on PTA revenues from services. E.g., due to the introduction of a new tariff policy, changes to the existing tariff policy, changes to services, the addition of new services/products, and their combinations. |

### Fare Calculation

The vendors shall comply with the Fare Calculation requirements in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Fare policy management

- Known fare calculation

- Zonal fare calculation

- Distance fare calculation

- Fare aggregation

- Fares leniency

- Revenue protection fares

- Special events fares

- Discounts and concessions

- Capping

- Product identification

- PTO's specific business rules

- Park&Ride specific business rules

| Module | Nr. | Requirement |
| --- | --- | --- |
| Fare policy management | 4.1.5.1 | All the fare rules below shall be configurable in the system and not hardcoded. This shall be configurable by PTA operation staff as an operation task. |
| Known fare calculation | 4.1.5.2 | The ABT Back Office system shall be able to apply a flat or special fare when it applies based on tap parameters. |
| Known fare calculation | 4.1.5.3 | When calculating the flat rate, the ABT Back-Office system must take into account adjustable differentiation factors (such as day of the week, urban transport area, urban transport operator, billing time of day, starting and destination locations, passenger status, and similar parameters). |
| Zonal fare calculation | 4.1.5.4 | The ABT Back Office system shall be able to determine a fare based on travelled zones when it applies. |
| Zonal fare calculation | 4.1.5.5 | The ABT Back Office system shall be able to apply a fare to a journey constructed of multiple taps based on the zones travelled in the course of the journey. |
| Distance fare calculation | 4.1.5.6 | TThe ABT back-end system must be able to determine the fare based on the distance traveled, where applicable. If there are several different lines with different distances between point A and point B, the fare calculation system must use the shortest distance. |
| Fare aggregation | 4.1.5.7 | The ABT Back Office system shall be able to aggregate different journeys for fare calculation including rail, bus, boat, cable-car and multi-modal transport like e- scooter, car-sharing services. |
| Fare aggregation | 4.1.5.8 | The ABT Back Office system shall be able to aggregate known fares, distance fares and zonal fares travels and perform an aggregated fare calculation. |
| Fare aggregation | 4.1.5.9 | The period of aggregation for the aggregated fare calculation shall be configurable (a few hours, day, week, month, year). |
| Fares leniency | 4.1.5.10 | The ABT Back Office system shall support leniency rules to certain journey types (such as those where customer makes a mistake or taps incorrectly) so that customers are not overcharged when they make a mistake. |
| Fares leniency | 4.1.5.11 | The ABT Back Office system shall take into account the journey correction and trigger auto-refund to customer account in case of mistakes recognized after the journey correction process. |
| Fares leniency | 4.1.5.12 | The ABT Back Office system shall apply change of mind rules as configured for each system. |
| Revenue protection fares | 4.1.5.13 | The ABT Back Office system shall support configurable Revenue Protection fares. |
| Revenue protection fares | 4.1.5.14 | The ABT Back Office system shall apply penalty rules to certain journey types (such as those where a customer fraud is suspected). |
| Special events fares | 4.1.5.15 | The ABT Back Office system shall support fare adjustment applied to journeys when disruptions are in effect (e.g., should devices be unavailable, causing a spike in incomplete journeys) and auto-refund to customer account. |
| Special events fares | 4.1.5.16 | The ABT Back Office system shall support special events fare configuration (based on specific dates and for specific modes). |
| Special events fares | 4.1.5.17 | The Vendor should provide easy implementation, deployment and rollback procedures for event management that can be applied for all or some services. |
| Special events fares | 4.1.5.18 | The ABT Back Office system shall apply special events fares when it is applicable. |
| Special events fares | 4.1.5.19 | The ABT Back Office system shall apply inter-day fares and dynamic fares. |
| Discounts and concessions | 4.1.5.20 | The ABT Back Office system shall allow fares charged for any journey or product to be differentiated based on any discounts or concessions associated with the customer's account. |
| Discounts and concessions | 4.1.5.21 | The ABT Back Office system shall apply any discounts or concessions as configured for that customer’s account. |
| Discounts and concessions | 4.1.5.22 | The ABT BackOffice system shall integrate into Pladenj (a Common application building block available on governmental systems) to make inquiries about customers' status (student, retired,…). |
| Capping | 4.1.5.23 | The ABT Back Office system shall support simple capping where the amount charged to a customer for travel within a configurable period is capped to a single configurable threshold. The system shall provide daily caps, weekly caps, quarterly, half-yearly and annual capping. |
| Capping | 4.1.5.24 | The ABT Back Office system shall support complex capping where the amount charged to a customer for travel within a configurable period, is based on a cap level that can vary based on the attributes of the customer's journeys (e.g. cap level differentiated travel within peak and off peak times, cap levels determined by travel within particular zones, caps hit differentiated by the numbers of modes travelled on etc.). |
| MTT (VISA) and PAYG (MC) fare agregation | 4.1.5.25 | The ABT Back Office system shall support the MTT (VISA) and PAYG (MC) princip of fare agregation where the amount charged to a customer for travel is calculated for defined period based on one or several validation during the defined time period (single ride, multiple rides, hourly rides, daily, weekly, quarterly, half-yearly and annual rides) |
| MTT (VISA) and PAYG (MC) fare agregation | 4.1.5.26 | The ABT Back Office system shall support complex MTT (VISA) and PAYG (MC) fare agregation where the amount charged to a customer for travel within a configurable period, is based on a level that can vary based on the attributes of the customer's journeys (e.g. cap level differentiated travel within peak and off peak times, cap levels determined by travel within particular zones, caps hit differentiated by the numbers of modes travelled on etc.). |
| Product identification | 4.1.5.27 | The ABT back-office system determines and applies the best available product/fare or combination of products/fares that can cover the journeys made during the period to be invoiced. In the case of several different route lengths between station A and station B, the ABT back-office system must always select the shortest distance when calculating the fare. For a description of the current fare policy and the anticipated future developments to be covered, see the project scope document. |
| Other required functionalities of ABT | 4.1.5.28 | The ABT Back Office system shall support the CARD AS A CREDENTIAL functionality - “pre-purchased” model for long-term and high-value travel access during a pre-defined time, and other pre-purchased products where the fare for a journey is already paid in advance and such information is stored on the customer's account in ABT (closed-loop/loyalty products). It is a system where your contactless physical bank card or digital bank card stored in a mobile wallet acts as an ID, connecting the card to the customer account in ABT to access pre-purchased products, rides, and other services, without needing a separate transit card or ticket. The ABT vendor also needs to obtain approval from the payment scheme to enable this on the specific bank cards. |
| PTAs specific business rules | 4.1.5.29 | The ABT Back Office system shall support PTAs’ specific products (bus city products, staff products…). |
| PTAs specific business rules | 4.1.5.30 | The ABT Back Office system shall be able to apply the intercity product based on the service type (bus, train). |
| PTAs specific business rules | 4.1.5.31 | The ABT Back Office system shall support configuration of how to apply the intercity product (either by line ID or by service type) |
| PTAs specific business rules | 4.1.5.32 | The ABT Back Office system shall be able to calculate correct fares on circular routes (bus), within the constraints specified by the IJPP scheme. |
| PTAs specific business rules | 4.1.5.33 | The ABT Back Office system shall be able to calculate correct fares when interlining (bus), within the constraints specified by the IJPP scheme. |
| PTAs specific business rules | 4.1.5.34 | The ABT Back Office system shall be able to calculate correct fares when a bus acts as a back-up to other modes (i.e., train or boat) in case of break down. In this case, the ABT Back Office system should calculate the same as the initial mode would have calculated. The ABT Back Office system will be notified by the bus validator when a bridging service is in operation. The format of this message will be defined during the system design phase. Alternatively, an authorized operator should be able to configure the same in the ABT Back Office system. |
| PTAs specific business rules | 4.1.5.35 | The ABT Back Office system shall be able to calculate correct fares when a bus is set into flat fare mode. Note that this is an additional mechanism to turn on flat fare mode on top of the account-based fare calculation mechanism. The bus validator should inform the ABT Back Office system when the flat fare mode is activated. The format of this message will be defined during the system design phase. Alternatively, an authorized operator should be able to configure the same in the ABT Back Office system. This would allow PTA to react faster to ad- hoc requests to run buses in flat fare mode. |
| PTAs specific business rules | 4.1.5.36 | The ABT back-end system allows the relevant user (PTA) to link the discount entitlement to the customer's account or specified media. In doing so, they must also take into account the integrations with external services described in section 4.1.20.3 for special fares determined according to passenger status. The discount may also be linked to a route or area and is not linked to the customer's account or media. The benefit must include customer types such as senior citizens, children, persons with disabilities, citizens with social services permits, athletes, and students. |
| Park & Ride specific business rules | 4.1.5.37 | Vehicle number plate recognition and usage of the data in implementing business rules is a requirement, and it shall be used to allow cars through with special registered accounts and carpark products (such as 6 months, 12 months passes and configuring drop off function) or alternative easy access systems for regular and corporate users of the car park in conjunction with the IJPP product access systems |
| Park & Ride specific business rules | 4.1.5.38 | The ABT Back Office system shall be configurable to set the car park as a free facility for all public transport users. |
| Park & Ride specific business rules | 4.1.5.39 | The ABT Back Office system shall support car park products as per IJPP Park & Ride business rules including Daily pass, monthly, 6 months pass and Annual pass. |
| Park & Ride specific business rules | 4.1.5.40 | Specific Park & Ride parameters shall be configurable, including (but not limited to): • Number of validity days • Time period for the day (1-24) • Price for each number of days • Validity car park location |
| Park & Ride specific business rules | 4.1.5.41 | The ABT Back Office system shall be flexible to support envisioned product portfolio described in appendix of this document. The ABT Back Office system shall support transport, mixed mobility and non-transport products: • Public transport products: • Pay-as-you-go (PAYG): Payment for all public transport modes in Slovenia as commuters tap in and out on the validation devices, using the ABT account. • Travel passes: Can be pre-purchased or automatically loaded on customer account to provide unlimited travel for stipulated time periods. • Concessions: Can be loaded on customer account such as children, students, senior citizens, sportists or disabled upon meeting eligibility criteria. • Park and Ride Scheme: Parking lots near public transport connections that allow commuters to station their private vehicles and transfer to a bus, rail, cable car or boat for remainder of public transport journey. • Mixed mobility products: o Mobility as a Service (MaaS): The integration of various forms of transport services into a single mobility service accessible on demand for first and last mile delivery along with public transport. o Loyalty and Reward Services: IJPP might introduce the loyalty program that rewards IJPP customers to earn points which can be used as payment for public transport fares. o Combination tickets: Access discounts and promotions together with fare products of up to 40% for tickets to famous attractions or tourist sites in Slovenia |

### Revenue Apportionment

The vendors shall comply with the Revenue Apportionment requirements in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Internal interface apportionment

- External interface apportionment

- Clearing, and Settlement, and Reconciliation

| Module | Nr. | Requirement |
| --- | --- | --- |
| Internal interfaces apportionment | 4.1.6.1 | The ABT Back Office system shall apportion revenue pertaining to single or multiple entities within Contracing Authority. |
| Internal interfaces apportionment | 4.1.6.2 | The ABT Back Office system shall support revenue apportionment for journeys made or products identified to the operator on which those journeys were made or owner of the product. It shall support operator-specific products (e.g., city, intercity, railway, car-sharing...). |
| Internal interfaces apportionment | 4.1.6.3 | The ABT Back Office system shall support revenue apportionment of revenue pertaining to multi-operator and/or multi-modal products or caps hit to the operators based on rules agreed with the product owner. |
| Internal interfaces apportionment | 4.1.6.4 | Apportionment rules shall be configurable. |
| External interfaces apportionment | 4.1.6.5 | The ABT Back Office system shall apportion revenue pertaining to 3rd party systems and service providers including transit and non-transit providers. |
| External interfaces apportionment | 4.1.6.6 | The ABT Back Office system shall permit the addition of new third party systems and service providers and apportionment thereto and provide access/report to third parties. |
| Clearing & Settlement & Reconciliation | 4.1.6.7 | The ABT Back Office system shall consolidate transaction records and perform accounting functions. It shall aggregate transactions of the entire settlement day in views of Cards, Devices, PTOs, external partners, payment service providers, etc. |
| Clearing & Settlement & Reconciliation | 4.1.6.8 | The solution shall provide end-to-end transaction traceability using both reporting and tools, as may be necessary. |
| Clearing & Settlement & Reconciliation | 4.1.6.9 | The solution shall be fully auditable and demonstrate complete integrity within its end-to-end processing. |
| Clearing & Settlement & Reconciliation | 4.1.6.10 | The ABT Back Office system shall support commissions/fixed fees and revenue calculation between registered multiple stakeholders within a configurable period of time. |
| Clearing & Settlement & Reconciliation | 4.1.6.11 | For example: Settlement engine shall provide facility to settle a single transaction with multiple parties (service provider, acquirer and scheme). |
| Clearing & Settlement & Reconciliation | 4.1.6.12 | The commissioning shall be configurable with PTA operators and 3rd party partners and avoid manual adjustments |
| Clearing & Settlement & Reconciliation | 4.1.6.13 | The ABT Back Office system shall verify transactions received from the business entities on each device, and reconcile them automatically, without any manual adjustments or intervention. |
| Clearing & Settlement & Reconciliation | 4.1.6.14 | The ABT system shall reconcile cardholder transactions in near real-time to facilitate online enquiries (transaction information) by either an authorized user of the system or the cardholder. Near real-time reconciliation shall be considered temporary, insomuch as there shall be a final reconciliation per calendar day which will take into account any delayed transactions and incomplete journeys (see below). Therefore, whenever the results of this near real-time reconciliation are shown, the customer shall be notified about the temporary status of the displayed values. |
| Clearing & Settlement & Reconciliation | 4.1.6.15 | The ABT System shall reconcile the aggregated payment charged to the cardholders account to transactional level. |
| Clearing & Settlement & Reconciliation | 4.1.6.16 | The ABT system shall provide, by means of online enquiry to both an authorized system user and the cardholder, a full reconciliation to the cardholder to transactional level. |
| Clearing & Settlement & Reconciliation | 4.1.6.17 | The ABT system shall provide, by means of online enquiry to both an authorized system user and the cardholder, a full reconciliation to the cardholder to product use transactions (e.g. period pass/multi-trip, etc.). |
| Clearing & Settlement & Reconciliation | 4.1.6.18 | The ABT system shall provide for Check-in/Check-out transaction reconciliation as a distinct function / enquiry to the cardholder. |
| Clearing & Settlement & Reconciliation | 4.1.6.19 | The ABT system shall provide for product (e.g., monthly pass) transaction reconciliation as a distinct function/enquiry to the cardholder. Each product being separately reconciled and reported. |
| Clearing & Settlement & Reconciliation | 4.1.6.20 | When displaying journey information, the ABT system shall be able to show how fares have been calculated for each journey including fare structure, concession, fare caps and products. |
| Clearing & Settlement & Reconciliation | 4.1.6.21 | The ABT system shall reconcile all transaction channels once each calendar day. |
| Clearing & Settlement & Reconciliation | 4.1.6.22 | The ABT system shall provide reconciliation reporting by both value and count. |
| Clearing & Settlement & Reconciliation | 4.1.6.23 | The ABT system shall provide reconciliation reporting and tools to enable daily reconciliation to transaction level |
| Clearing & Settlement & Reconciliation | 4.1.6.24 | The ABT system shall provide full transaction traceability (end to end) - from the Acceptance Device where the transaction was generated to when it is posted to the cardholder's account. The traceability information should include device id, location, machine type, etc.; and for top-up transactions, also include the payment type (cash, bank card, online, bank transfer). |
| Clearing & Settlement & Reconciliation | 4.1.6.25 | The ABT system shall provide sufficient reporting and tools to support full financial audits on a regular basis, and as required. |
| Clearing & Settlement & Reconciliation | 4.1.6.26 | The ABT system shall maintain all reconciliation data for a minimum of 10 years. The data shall be accessible for issue investigating and reporting immediately. |
| Clearing & Settlement & Reconciliation | 4.1.6.27 | The ABT system shall support the ability to configure exception categories that can be used for reporting and exception handling. The report must be able to support the identification of trends. |
| Clearing & Settlement & Reconciliation | 4.1.6.28 | The ABT system shall allow for an authorized user to download any reconciliation report, real-time, relating to a clearing cycle up to at least 5 years in the past. |
| Clearing & Settlement & Reconciliation | 4.1.6.29 | The ABT system shall provide a sufficiently robust reconciliation process to accommodate the accurate reconciliation with participants whose business day is not the same as PTA. |
| Clearing & Settlement & Reconciliation | 4.1.6.30 | The ABT system shall provide a robust reconciliation of exceptions by both value and volume and reported by both participant account and card levels by exception type. |
| Clearing & Settlement & Reconciliation | 4.1.6.31 | Commissioning and revenue allocation rules shall be configurable by PTA as an operational task and NOT hardcoded in the system. The current rule is based on distance, which require periodic change by PTA as per policy change. Each change shall be configurable as an operational task by PTA administration team. Example of current configuration: • Revenue allocation formula: o C and B are coefficients for each of the services used on the different legs o dist is distance traveled on the respective services for different legs o Fare is the cumulative fare deducted for all legs of this trip |
| Clearing & Settlement & Reconciliation | 4.1.6.32 | The ABT Back Office system shall support manual settlement orders and adjustments as dictated by accounting practices workflow. Any adjustments need to go through validation workflow for approval, using BPM tools. |
| Clearing & Settlement & Reconciliation | 4.1.6.33 | The ABT Back Office system shall implement automatic missing transactions recovery and exception handling mechanism. They shall be flagged for human intervention when automated processing is not possible. |
| Clearing & Settlement & Reconciliation | 4.1.6.34 | The ABT Back Office system shall support fund transfer files generation to banks. |
| Clearing & Settlement & Reconciliation | 4.1.6.35 | The ABT Back Office system shall integrate with PTA's Bank for automatic reconciliation of all transactions. |
| Clearing & Settlement & Reconciliation | 4.1.6.36 | The ABT Back Office system shall interface with PTA's ERP system and register all financial transactions in the ERP system. |
| Clearing & Settlement & Reconciliation | 4.1.6.37 | The ABT Back Office system shall have a built-in financial module with General Ledger, which interface with PTA’s ERP financial system. |
| Clearing & Settlement & Reconciliation | 4.1.6.38 | The ABT Back Office system shall provide settlement reports generation. |
| Clearing & Settlement & Reconciliation | 4.1.6.39 | End of day clearing & settlement run time shall be configurable. |
| Clearing & Settlement & Reconciliation | 4.1.6.40 | System shall provide daily settlement; ledger transfer period shall be configurable and automated. The daily settlement report shall be available to all stakeholders at the end of each business day. |

### ABT System Configuration

The vendors shall comply with the ABT System configuration requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Access control

- Users' configuration

- Service network configuration

- Risk parameters configuration

- Fare policy parameters configuration

- Rest Parameters configuration

- Fares, products and charges configuration

- New operator configuration

- Simulation environment

- Device management

| Module | Nr. | Requirement |
| --- | --- | --- |
| Access control | 4.1.7.1 | Access to all of the data and primitives of the system configuration interface shall be restricted to authorized system users. |
| Access control | 4.1.7.2 | The solution shall be integrated with PTA's Identity & access management system (IAM) enabling SSO. |
| Access control | 4.1.7.3 | The configuration interface shall implement a session-based access control. Users shall be required so start their session with their identification (username, etc.) and a password. User sessions shall end upon explicit logout or expire when inactive for a configurable time period. |
| Users’ configuration | 4.1.7.4 | The ABT Back Office system shall support user management and configuration. |
| Users’ configuration | 4.1.7.5 | The ABT Back Office system shall enable an operator to create, modify and disable users from the system. |
| Users’ configuration | 4.1.7.6 | The ABT Back Office system shall support access privileges management of registered users. At least following access levels shall be available: • System Admin • Authority Admin • Authority User • Operator Admin • Operator User • Customer Agent Admin • Customer Agent User |
| Users’ configuration | 4.1.7.7 | The ABT Back Office system shall support hierarchical domain management of registered users: • Users associated with the top-level domain shall have access to data and command pertaining to the entire system, when executing the functions allowed per their access level. • Users associated to a lower node in the domain hierarchy (e.g., a PTO or other Service Provider) may still execute all functions permitted by their access level but shall have visibility and effect only to the data and devices associated with said domain node. |
| Users’ configuration | 4.1.7.8 | The ABT Back Office system shall support an option for importing a list of users. This action shall allow the import of domain-specific lists, which shall be merged by the ABT Back Office System. |
| Users’ configuration | 4.1.7.9 | The ABT Back Office system shall implement topology management (lines, stops, zones, tiers...). |
| Service network configuration | 4.1.7.10 | The ABT Back Office system shall implement importing and merging topology parameters in following formats: • NeTEx (CEN/TS 16614-1) • VDV452 |
| Service network configuration | 4.1.7.11 | The ABT Back Office system shall implement importing the scheduling from PTA's TTM and PTOs systems (Optibus, Maior, IVU,...). |
| Service network configuration | 4.1.7.12 | The ABT Back Office system shall allow manual and automated import of the topology and scheduling information from PTOs systems. |
| Service network configuration | 4.1.7.13 | The ABT Back Office system shall allow manual and automated export of the topology and scheduling information to PTOs systems. |
| Service network configuration | 4.1.7.14 | The automated import and export procedures for service network management shall be used to simplify the EOD management process as described in this tender. |
| Risk parameters configuration | 4.1.7.15 | The ABT Back Office system shall support at least the following risk parameters configuration: • Risk lists generation and diffusion frequency • Anti-pass back time span • Account max value • Account deposit value • Change of mind time span per system. • Single mode transfer time span per system. • Multi-modal transfer time span • Number of re-try settlement of debt recovery. • Journey maximum duration • Journey maximum transfers • Journey maximum distance |
| Risk parameters configuration | 4.1.7.16 | The ABT Back Office system shall enable eligible operators an access to configure risk parameters that will apply to their specific systems. |
| Risk parameters configuration | 4.1.7.17 | The ABT Back Office system shall enable eligible operators to consult and suggest updates on the risk lists (blacklist, denylist & greylist). Suggested updates can be applicable only after review and validation from authorized users. |
| Fare policy parameters configuration | 4.1.7.18 | The ABT Back Office system shall enable eligible operators to configure fare policy parameters. |
| Fare policy parameters configuration | 4.1.7.19 | Capping (and MTT and PAYG type of aggregation) period shall be configurable. |
| Fare policy parameters configuration | 4.1.7.20 | Capping (and MTT and PAYG type of aggregation) rules: distance, number of usages, weighting factor (based on apportionment rules) shall be configurable. |
| Fare policy parameters configuration | 4.1.7.21 | Capping (and MTT and PAYG type of aggregation) exclusions shall be configurable (fares/journeys that are not permitted to form part of any best fit calculation). |
| Fare policy parameters configuration | 4.1.7.22 | Special events days shall be configurable (e.g., New Year Eve, bank holidays…). |
| Fare policy parameters configuration | 4.1.7.23 | Aggregation period shall be configurable. |
| Fare policy parameters configuration | 4.1.7.24 | Change of mind fare rules shall be configurable. |
| Fare policy parameters configuration | 4.1.7.25 | Revenue sharing and commissions (for PTA operators, PTOs, co-financers, and third-party partners, etc.) can be configured based on percentage, distance, fixed commission, or weighting. The ABT system ensures an appropriate automatic workflow for approving changes. |
| Fare policy parameters configuration | 4.1.7.26 | PTA has the option (automatically or based on a PTO proposal) to configure pricing policy for peak and off-peak periods for individual types of transport. The solution provides a tool where each configuration can be tested before implementation to verify the impact of various changes that the new pricing policy configuration would cause (including the impact on revenue). |
| Fare policy parameters configuration | 4.1.7.27 | The ABT Back Office system shall implement a function for importing fare policy parameters. |
| Parameters configuration | 4.1.7.28 | The ABT Back Office system shall manage different parameter versions, associated with validity dates. All versions shall be tested at PTA test lab before deployment. |
| Fares, products and charges configuration | 4.1.7.29 | Revenue protection fares shall be configurable. The solution provides a tool where each configuration can be tested before implementation, thus verifying the impact of various changes that the new pricing policy configuration would cause (including the impact on revenue). |
| Fares, products and charges configuration | 4.1.7.30 | Fare tables shall be configurable (zonal, distance, duration…). Fare table records parameters shall be submitted for review and validation by Contracing Authority during Design phase. |
| Fares, products and charges configuration | 4.1.7.31 | Product parameters shall be configurable. Product records parameters shall be submitted for review and validation by Contracing Authority during Design phase. |
| Fares, products and charges configuration | 4.1.7.32 | Concession and discount parameters shall be configurable including expiry with notification to customer. |
| Fares, products and charges configuration | 4.1.7.33 | The ABT Back Office system performs the function of importing fares, products, parameters or conditions, and fees. |
| Disruptions configuration | 4.1.7.34 | The ABT Back Office system shall support configuration of the parameters that determine if disruptions received will affect journeys or charges (as per PTA Business Rules). |
| Disruptions configuration | 4.1.7.35 | The ABT Back Office system shall support configuration of the period to receive late transactions. |
| New operator configuration | 4.1.7.36 | The ABT Back Office system shall support the setup and configuration of a new Operator in the ABT system to support onboarding. Configuration shall include parameters such as (but not limited to): • Business Entity ID • Device ID Range • Transaction types supported. • Device Registration |
| Simulation Environment | 4.1.7.37 | The ABT Back Office System shall provide a simulation environment for the purpose of testing new fare configurations before their deployment on the live production system. |
| Device Management | 4.1.7.38 | The ABT Back Office System shall support device management. The following functionalities must be included: • Uploading device inventory from a file. • Commissioning / Decommissioning of a device to a Service Provider. • Update device software/firmware. • Set device configuration parameters. • Manage device users. • Blacklist/Block devices. The operation of Device management is done by PTA or PTO's; hence the system should provide Domain-segregated, Role-based access for device management, accessible from a central location and from stations. Any specific device management functions, such as emergency control or direction setting for gates (e.g. train, CableCar), shall be provided by PTOs and their vendors’ systems. |
| Device Management | 4.1.7.39 | It shall be possible to create device groups, to facilitate the management of a group of identical devices. As a minimum, the following functionalities shall be applicable equally to a single device or to a group of devices: • Update device software/firmware. • Set device configuration parameters. • Manage device users. |

### Customer Account Management

The vendors shall comply with the Customer Account Management requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Account management

- CRM integration

- Fare media management

- History

- Personalized notifications

- Debt management

- Information and FAQ

- Purchase and Top-up

- Anonymous accounts

| Module | Nr. | Requirement |
| --- | --- | --- |
| Account Management | 4.1.8.1 | The ABT Back Office system shall provide APIs to PTA be able to develop the whole functionality by itself. |
| Account Management | 4.1.8.2 | The ABT Back Office system shall allow a customer to create and manage their account, such as: • Create account. • Update personal details. • Add/remove/migrate/block registered multiple (dodano) media. • Block media • Apply for concession. • Request for fare media replacement • Request for refund • Request for refund of product • Request for unblock (regarding blocked cards) • Link account to external bank accounts • Modify preferences (such as notification preferences) • Report lost/stolen card. • Set up a username and password. • Reset password and/or recover username. • Customizable dashboard with, IJPP Loyalty points, transaction history • Optional photo • Workflow for approvals for refund, unblock and account admin management by back-office team. • Web interface for back-office team to manage the account. • Temporary account for visitors • Set up two-factor authentication options (like OTP, Google Authenticator, hardware keys, etc.) • Link with SiPass or other local eID schemes |
| Account Management | 4.1.8.3 | The ABT Back Office system shall support single user accounts and multiple users’ accounts (family and corporate accounts). The solution shall support multiple cards use under the same account: • Single user account: o Single card: only one card is loaded onto the application, that is used for the main user. o Multiple cards: multiple cards are loaded onto the application that is used by the main user. • Multiple user account: o Multiple cards: a main user can have several sub-users in his master account and multiple cards for each of these sub-users. Main user can purchase products to load onto sub-user’s accounts, look into transaction history of cards for both his own and sub-users account. At the same time, sub user can top up, purchase products to load on sub-user's account, look into transaction history of sub-user account. |
| Account Management | 4.1.8.4 | The ABT Back Office system shall allow multiple customer accounts to be associated to a single “master account” (e.g., Family or Corporate). Fare calculation and capping shall be done independently for each individual traveler. The master account holder shall be allowed to manage the dependent accounts associated to his account. The system shall provide monthly report of to see all the overview of family/corporate users. |
| Account Management | 4.1.8.5 | The ABT Back Office system must enable the connection of fare media to the customer's account in the ABT system. It must also enable the replacement of the fare media in the event of loss, fraud, misuse, expiration of the media or if the user decides to change, e.g. bank, in the case of a card as a credential functionality (new bank card...). |
| Account Management | 4.1.8.6 | The ABT Back Office system shall comply with GDPR and ZVOP-2 (local GDPR law), ZPCP-2 requirements and local regulations in regards of customer data management. The vendor should ensure that the entire solution data, not limited to account data, should align with Data Management Policy and other guidelines from Data Management. All data exchanges should comply with applicable standards and Slovenian Data Law (ZVOP-2). |
| Account Management | 4.1.8.7 | All data kept by the ABT Back Office system shall remain the exclusive property of Contracing Authority (PTA or PTO). |
| CRM integration | 4.1.8.8 | The ABT Back Office system shall provide tools to integrate with PTA CRM tools. |
| CRM integration | 4.1.8.9 | The Vendor shall provide Customer Relationship Management functions as part of the solution. |
| Fare media management | 4.1.8.10 | The ABT Back Office system shall allow customers to register their travel media, associating personal information such as name, address and contact details, and setting up a username and password to protect their account. |
| Fare media management | 4.1.8.11 | The ABT Back Office system shall support the management of at least the following fare media types: • Legacy IJPP cards (Mifare DESfire), with ABT token • Physical ABT cards (IJPP Mifare DESfire or White Label cEMV-based) • Digital virtual ABT cards (Mobile phones & wearables) • 2D barcode (paper, mobile, static, dynamic) • Store digital virtual IJPP card in e-wallets like ApplePay and G-pay • Physical EMV contactless cards • Digital EMV contactless cards (Mobile phones & wearables) and be ready to support more future fare media types such as: • ePersonal ID • EU Wallet (upcoming) • Other EMV payment cards |
| Fare media management | 4.1.8.12 | The ABT back office system must enable the end customer to open an ABT account and order a fare media card from the Contracting Authority (issuer) on PTA web selfcare portal or its mobile app |
| Fare media management | 4.1.8.13 | The ABT Back Office system shall allow customers to report lost card and lost card found through PTA web sales portal or its mobile app |
| Fare media management | 4.1.8.14 | The ABT Back Office system shall suspend/freeze immediately accounts associated with cards reported as lost or stolen. |
| Fare media management | 4.1.8.15 | The ABT system shall allow immediate replacement of lost or stolen cards, with minimal online customer actions. |
| Discount registration | 4.1.8.16 | The ABT Back Office system shall allow relevant user (PTA) to associate a discount entitlement with an account or identified customer media. The concession should include customer type such as Senior citizens, Children, People of determination, social affairs approved citizens, sportists and Students. |
| History | 4.1.8.17 | The ABT Back Office system shall allow a customer to view detailed journey and charge history in PTA web self care portal or its mobile app |
| Personalized notifications | 4.1.8.18 | The ABT Back Office system shall be able to send notifications to customers based on customer preferences and activity, such as card expiry or low balance, concession expiry, open debt - insufficient funds. |
| Personalized notifications | 4.1.8.19 | The ABT Back Office system shall support at least following notification channels (with customizable message for notification): • SMS • Email • Mobile App notification messages • Social media We also allow other tools, such as: • Chatbot |
| Debt management | 4.1.8.20 | The ABT Back Office system shall support setup and registration of payment details and authorization for use to pay PTA services with operation confirmation messages. |
| Debt management | 4.1.8.21 | The ABT Back Office system shall manage EMV card registration in a PCI compliant manner. |
| Debt management | 4.1.8.22 | The ABT Back Office system shall allow a customer with a debt balance to trigger debt recovery or make a manual payment to clear their debt and be removed from the deny list. At least following customer channels shall be supported: • Customer portal • Customer service (Contact center with phone, chat, videochat, social media,...) • Mobile App • Sales kiosk We also allow other tools, such as: • Chatbot |
| Debt management | 4.1.8.23 | The ABT Back Office system shall associate an indicator of debt risk evaluation to each account, risk scoring shall be done automatically by the system based on configurable parameters. |
| Debt management | 4.1.8.24 | The ABT Back Office system shall keep track of the bank authorization and payments of each account for the use of PTA services and periodic/automated top-up and refund. |
| Debt management | 4.1.8.25 | The ABT Back Office system shall support seeking funds (automatic debt recovery transaction) from a customer’s bank accoun. |
| Debt management | 4.1.8.26 | The ABT Back Office system shall support notifying customer when the account balance reaches a configurable account balance threshold. |
| Debt management | 4.1.8.27 | Following a customer falling into debt and being denied, the ABT Back Office system shall support re-try settlement (debt recovery) in order to clear debt balances, and block customers who might be denied from further travel due to their account being in debt. |
| Debt management | 4.1.8.28 | Number of re-try settlement of debt recovery (debt recovery)shall be configurable. |
| Debt management | 4.1.8.29 | The ABT Back Office system shall notify customers in case of debt balances and provide a feature for customer to unblock the account with configurable penalty. |
| Debt management | 4.1.8.30 | The Vendor shall ensure the flexibility of the solution to allow changes in customer payment options. |
| Information and FAQs | 4.1.8.31 | The ABT Back Office system shall provide terms and conditions, instructional information in how to use the new system, and a set of FAQs to answer customer queries. |
| Purchase of products | 4.1.8.32 | The ABT Back Office system shall allow a customer to search and purchase products. |
| Purchase of products | 4.1.8.33 | The ABT Back Office system shall provide a feature for customers to apply for refunds that need to be reviewed and validated by eligible operators though a workflow. |
| Anonymous Accounts | 4.1.8.34 | The ABT Back Office system shall support anonymous accounts with basic input information (to be detailed during design phase), a random identifier may be generated by the solution as login for the account. |
| Anonymous Accounts | 4.1.8.35 | The ABT Back Office system shall automatically create an anonymous account for each sale. |
| Anonymous Accounts | 4.1.8.36 | The ABT Back Office system shall permit users to register such accounts (so customer can receive any of the benefits normally available to registered account holders). |

### Customer Agent Tools

The vendors shall comply with the Customer Agent tools requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Customer identification

- Maintenance operations

| Module | Nr. | Requirement |
| --- | --- | --- |
| Customer identification | 4.1.9.1 | The ABT Back Office system shall provide means by which customers can identify themselves to a call center agent in a PCI compliant manner. |
| Customer identification | 4.1.9.2 | All customer account details shall be available to the customer agents or provided by API for use in Contact Center system. |
| Customer identification | 4.1.9.3 | The ABT Back Office system shall allow customer service agents to view transaction histories (for dispute resolution) through web portals and L1 enquiry devices for minimum period which is adjustable. |
| Maintenance operations | 4.1.9.4 | The ABT Back Office system shall allow customer service agents to assist customers with account opening and management, such as: • Update personal details. • Add/remove/migrate registered media. • Modify preferences (such as notification preferences) • Reset password and/or recover username. • Close account • Manage dependent accounts (e.g., Family accounts or Corporate accounts) • Search for account in blacklist or greylist • Block/Unblock media. • Request Refund |
| Maintenance operations | 4.1.9.5 | The ABT Back Office system shall allow customer service agents to complete customer incomplete journeys. The ABT system shall provide the appropriate automatic routing workflow for changes approvals. |
| Maintenance operations | 4.1.9.6 | The ABT Back Office system shall allow a customer service agent to remove a customer from the deny list or blacklist. The ABT system shall provide the appropriate automatic routing workflow for changes approvals. |
| Maintenance operations | 4.1.9.7 | The ABT Back Office system shall allow a customer service agent to remove a customer from the greylist or confirm it to blacklist. The ABT system shall provide the appropriate automatic routing workflow for changes approvals |
| Maintenance operations | 4.1.9.8 | The ABT Back Office system shall allow customer service agents to apply a refund to a customer's account. The ABT system shall provide the appropriate automatic routing workflow for changes approvals |
| Maintenance operations | 4.1.9.9 | Provide facility to search for blacklist and greylist entries. |

### Reporting

The vendors shall comply with the reporting requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Reporting tool

- Reporting capabilities

- Data and report access

- Transition Reports

| Module | Nr. | Requirement |
| --- | --- | --- |
| Reporting tool | 4.1.10.1 | The reporting module shall consist of industry standard reporting tool similar or same level reporting capability as PowerBI, SAP Business Objects, SAP Crystal Reports or Oracle Reports. The license shall be enterprise level license providing full web based unlimited user access and Contracing Authority shall have developer’s access for reporting modules. The Tool should be approved by Contracing Authority. It should have Business intelligence. It should also be able to produce fixed format reports email and SMS them. Do ad hoc reports. Create and publish dashboards. Have NLP querying. The ABT system must allow the sending of SMS (to select audience) with ridership data configurable by the Contracing Authority. |
| Reporting tool | 4.1.10.2 | The reporting tool must have web and mobile interfaces and made accessible anywhere/anytime to authorized PTA and PTO users, both at workstations within the PTA & PTO LANs and through external connection. |
| Reporting Capabilities | 4.1.10.3 | The ABT Back Office system shall support at least the following daily / selectable date range reports generation (period shall be configurable): • Settlement reports • Exceptions reports • Reconciliation reports • Fraud analysis • Usage per fare type, cap • Usage per fare media • Usage per mode, vehicle • Incomplete Journey list including missing check-out. • Bad debt management report • Revenue report by product (net/gross, payment means) • Revenue recovery report • Revenue aggregation report • Expense aggregation report • Invoices to partners for receivables • Receivable reports • Payable reports • Liability reports • Trail balance reports • General ledger reports • Journal reports The list of the existing and expected reports is provided in this document. PTO specific reports must be included, and the system should allow for ad- hoc reports to be created without any need for software change |
| Reporting Capabilities | 4.1.10.4 | The ABT Back Office system shall support at least the following monthly reports generation (period shall be configurable): • Settlement reports • Production exceptions reports • Reconciliation reports • Fraud analysis • User Account Statement Report |
| Reporting Capabilities | 4.1.10.5 | The ABT Back Office system shall support at least the following real time reports generation: • Exceptions reports • System incidents reports • Fraud analysis • Usage per fare media • Usage per mode, vehicle (including occupancy rates) • Customer segment report (categorization like student, senior ciizen, sportman,…) • Statistical report for IJPP services such as active accounts, blocked accounts, top-up, refund, fund transfer, etc. with agent configurable time period |
| Reporting Capabilities | 4.1.10.6 | The ABT Back Office system shall support at least the following reports export format: • CSV • XLS • XML • PDF |
| Reporting Capabilities | 4.1.10.7 | The ABT Back Office system shall manage data and reports in compliance with General Data Protection Regulation, ZVOP-2, ZPCP-2 and other local regulations. |
| Reporting Capabilities | 4.1.10.8 | The ABT Back Office system shall support a dynamic tool to generate reports based on selected data and criteria. The list of expected reports is described in this document. Contents of each report shall be confirmed during the design phase. The Vendor shall conduct workshops with Contracing Authority and PTOs and define their reports and needs and develop them as part of the implementation process. The provider will also provide all specific reports for PTA needs with the proposed reporting solution: - IJPP_RFP_Annex3_ListOfReports V.1.8_(DD.MM.YYYY) Slo.docx |
| Reporting Capabilities | 4.1.10.9 | The reporting tool provided by the back-end ABT system provider must also allow for the creation of ad hoc reports without the need to modify the software. |
| Data & report access | 4.1.10.10 | All reports produced by the ABT Back Office system must display only the data pertaining to the user domain of the user who executed the report. |
| Data & report access | 4.1.10.11 | The ABT Back Office system shall be able to integrate the historical data (since 2016) and the ABT data to generate the reports requested by Contracing Authority |
| Data & report access | 4.1.10.12 | The reporting module shall also permit authorized users to develop special ad-hoc reports instantly. |
| Transition Period Reports | 4.1.10.13 | During the transition period, it shall be possible to produce reports based on the transaction data from both the card-based and the account-based ticketing systems. It shall be possible to produce separate reports as well as combination reports. |
| Transition Period Reports | 4.1.10.14 | Reports to retrieve the transaction data segregating legacy cards transaction and ABT Fare Media transaction during the transition phase. |

### Monitoring

The vendors shall comply with the Monitoring requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- System monitoring

- Automated alerts

| Module | Nr. | Requirement |
| --- | --- | --- |
| Systems monitoring | 4.1.11.1 | The ABT Back Office system shall process devices monitoring data interfaced from the various operators’ suppliers, and present that data to the service management teams via GUIs and reports. |
| Systems monitoring | 4.1.11.2 | The ABT Back Office system shall enable eligible operators to manually declare and update incidents. |
| Systems monitoring | 4.1.11.3 | The ABT Back Office system shall collect and process ABT system monitoring data in a tool that can then present that data to service management team via GUIs and reports. |
| Systems monitoring | 4.1.11.4 | Reports and analytics shall include at least transactions, performance, issues, support requests, and other serviceability and availability metrics. |
| Systems monitoring | 4.1.11.5 | The ABT backend system must include an API for integration with the cybersecurity system and SIEM provided by the vendor for solution management. |
| Automated alerts | 4.1.11.6 | The ABT Back Office system shall generate alerts triggered by configurable parameters and thresholds and send those alerts to nominated users. |

### Fare media management

The vendors shall comply with the Fare media management requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Fare media inventory

- 3rd Party fare media management

| Module | Nr. | Requirement |
| --- | --- | --- |
| Fare media inventory | 4.1.12.1 | The ABT Back Office system shall maintain an inventory of all fare media issued by Contracing Authority and Contracing Authority partners. The Vendor shall provide module for stock management. |
| Fare media inventory | 4.1.12.2 | The ABT Back Office system shall identify each fare media using a unique ID number. |
| Fare media inventory | 4.1.12.3 | The inventory shall categorize media based on several criteria, including but not limited to: • In stock but not issued to customer • Issued to customer by in-house sale. • Managed by third party retail. • Managed by partners. • Reported as lost by customers. • Issued earlier but now returned to PTA. |
| Fare media inventory | 4.1.12.4 | Partners shall be able to provide such information in an electronic format, such as a comma separated values (CSV, XML, XLS) template, for automatic upload. |
| Fare media inventory | 4.1.12.5 | The ABT Back Office system shall connect to the Card Issuance & Personalization center to trigger and manage card preparation actions. The ABT Back Office system shall have a built-in workflow for ordering, issuing and dispatching to customer to automate existing manual process, including minimum stock levels for re-ordering as parameter. |
| Fare media inventory | 4.1.12.6 | The ABT Back Office system shall allow the import, preview and export of card visuals and artwork in different format (pdf, jpeg, png…). |
| Fare media inventory | 4.1.12.7 | The ABT Back Office system shall operate regular audit of stock of IJPP cards and other relevant media available in the vault and on the front-end equipment side. |
| Fare media inventory | 4.1.12.8 | The ABT Back Office system shall trigger card issuance for media production when the stock reaches a defined threshold. This includes sharing required data with the Card Program Manager system (input data files, card visuals…). |
| Fare media inventory | 4.1.12.9 | The ABT Back Office system shall allow these actions to be performed automatically or by manual intervention of an authorized agent. |
| Fare media inventory | 4.1.12.10 | The ABT Back Office system shall integrate the production card delivery into the current stock and process the production return files provided by the card issuance provider. |
| Fare media inventory | 4.1.12.11 | The ABT Back Office system shall implement all IJPP card lifecycle management functions, including but not limited to: • Issuance • Blocking/Unblocking • Registration • Renewal • Replacement |
| Fare media inventory | 4.1.12.12 | The ABT Back Office system shall support registration and management of fare media issued by 3rd party providers. |
| 3rd party fare media management | 4.1.12.13 | The ABT Back Office system shall provide a secure access to a list of authorized users to register smart media on behalf of the members of their organizations. |
| 3rd party fare media management | 4.1.12.14 | The ABT Back Office system shall allow partners to store at least the following information: • Card ID • Rider first and last name • Rider IJPP ID • Fare media type and class • Fare media status (e.g., active, suspended, etc.) • Expiry date. |
| 3rd party fare media management | 4.1.12.15 | The ABT Back Office system shall allow partners to report any updates in customer information or ridership privileges at any time (termination, reactivation...). |
| 3rd party fare media management | 4.1.12.16 | The ABT Back Office system shall allow partners to purchase media and assign those to appropriate accounts on behalf of cardholders. |
| 3rd party fare media management | 4.1.12.17 | The ABT Back Office system shall provide an option to import lists of fare media to be registered from partners. |
| 3rd party fare media management | 4.1.12.18 | The ABT Back Office system shall provide the facility to print customized, special design cards, based on demand request from partner, customer, etc. |

### Security management

The vendors shall comply with the Security management requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Key management system

- Certificate authority

| Module | Nr. | Requirement |
| --- | --- | --- |
| Key Management System | 4.1.13.1 | The ABT Back Office system shall support a Key Management module (hardware/software based). |
| Key Management System | 4.1.13.2 | The ABT Back Office system shall support retrieving the card keys confidentially from the Card Program Manager. |
| Key Management System | 4.1.13.3 | The ABT Back Office system shall manage test and live key sets and be able to share one of these set with the card issuance provider via secure channels. |
| Key Management System | 4.1.13.4 | The ABT Back Office system shall support generating the device keys necessary to establish a trusted connection with the ABT backend. |
| Key Management System | 4.1.13.5 | The ABT Back Office system shall support managing and updating card and device keys including support of maintenance and replacement of faulty/repaired/new devices specific cases. |
| Key Management System | 4.1.13.6 | The ABT Back Office system shall support managing SAM modules stock and deployment. |
| Key Management System | 4.1.13.7 | The ABT Back Office system shall support distribution and returns of SAM modules to the card issuance provider. |
| Key Management System | 4.1.13.8 | The ABT Back Office system shall support a Certificate Authority module |
| Certificate Authority | 4.1.13.9 | The ABT Back Office system shall support issuance, update and distribution of certificates including support of maintenance and replacement of faulty/repaired/new devices specific cases. |
| Certificate Authority | 4.1.13.10 | The ABT Back Office system shall support issuance, update and distribution of certificate revocation list |

### Auditing

The vendors shall comply with the Auditing requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Audit log

| Module | Nr. | Requirement |
| --- | --- | --- |
| Audit Log | 4.1.14.1 | All actions made on the ABT System management interface shall be recorded in an audit log. This shall include at least: • Any changes to the system configuration. • Modification of customer accounts, including manual adjustments to transactions in response to customer claims. • Unsuccessful attempts (x3) to login on the management interface. |
| Audit Log | 4.1.14.2 | All audit log records shall include at least the identification of the system user performing the action, a timestamp, and a text describing the action. When possible, audit log records should also include information on the point of access (mobile number or workstation IP address). |
| Audit Log | 4.1.14.3 | Authorized users shall be able to view and export the audit log in a standard report format. It shall be possible to apply filters to this view (per user, per time range, per type of activity). |

### IJPP Scheme program management

The vendors shall comply with the IJPP Scheme program management requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Retail vendor sales program

- Sponsors program

- Loyalty and discount programs

- Partner's and Organization's On-boarding

| Module | Nr. | Requirement |
| --- | --- | --- |
| Retail vendor sales program | 4.1.15.1 | The ABT Back Office system shall provide a comprehensive retail vendor sales program solution to allow participant retail stores to sell fare media, fare products and Contracing Authority services on behalf of Contracing Authority |
| Retail vendor sales program | 4.1.15.2 | The ABT Back Office system shall provide an open API to connect retail stores POS devices and enable: • Fare media and product sales |
| Retail vendor sales program | 4.1.15.3 | The ABT Back Office system shall allow Contracing Authority to add and manage retail stores, locations, associated retail store POS devices, and other location-specific information. |
| Retail vendor sales program | 4.1.15.4 | The ABT Back Office system shall provide the ability for Contracing Authority to configure a sub- set of products to be sold at specific retail locations. |
| Retail vendor sales program | 4.1.15.5 | The ABT Back Office system shall capture, categorize, prioritize, manage, address, and report technical support requests and resolutions received from participant retail stores. |
| Retail vendor sales program | 4.1.15.6 | The ABT Back Office system shall provide Contracing Authority with access to stored data, and enable them to run reports and conduct analytics, on retail store transactions, performance, issues, support requests, and other performance metrics. |
| Retail vendor sales program | 4.1.15.7 | The system shall have module to settle with acquirers and 3rd party partners, generate invoice, manage account receivable and account payable, and provide automatic fund transfer to Acquirer bank account based on settlement. |
| Retail vendor sales program | 4.1.15.8 | The ABT system shall have the functionality to generate invoice for partners and send the invoice by e-mail automatically based on configurable time period. |
| Sponsors program | 4.1.15.9 | The ABT Back Office system shall provide the ability for corporate organizations to purchase and provide smart media to their affiliates (individuals). |
| Sponsors program | 4.1.15.10 | The sponsors program shall include purchase of new cards or replenishments of already existing cards and buy products. |
| Sponsors program | 4.1.15.11 | The ABT Back Office system shall maintain a list of corporate organizations and their affiliates’ details. |
| Sponsors program | 4.1.15.12 | The vendor shall provide a B2B Portal with following features for managing corporate companies: • Register as corporate company (the corporate company shall create user account, enter details about company and submit for qualification) • Workflow module for PTA staff to review and qualify the company Once qualified, the corporate company can enter employee details online and purchase IJPP card and IJPP products at discount rate. |
| Sponsors program | 4.1.15.13 | Corporate organizations shall be able to provide such information in an electronic format, such as a comma separated values (CSV, XLS, XML) template, for automatic upload. Their authorized operators shall be able to upload the data online using the system web interface. |
| Sponsors program | 4.1.15.14 | The ABT Back Office system shall store the preferred type of fare media to be purchased for affiliates (e.g., smartcards, mobile tickets). |
| Sponsors program | 4.1.15.15 | The ABT Back Office system shall store a preferred type of payment for affiliates for fare media purchase. |
| Sponsors program | 4.1.15.16 | When an affiliate is terminated, organizations shall be able to terminate the ridership privileges for their cards. In addition, the ABT system shall allow authorized organizations’ operators to modify, suspend or reactivate privileges for their employees. • Reward points configurable, in terms of percentage discount (e.g., 10% off redemption) or in terms of a flat quantum discount (e.g. 500 reward points discount). • Members redeem points for Buyer services at multiple channels: Micropayment, ABT account top-up, Buyer Licensing services payment. • Send notification to members by e-mail immediately after redemption. • Send periodic statement to members via e-mail. The statement shall have details such as total points earned, expiry date and special offers. The members shall be able to configure the periodicity of the statement in their profile. The default setting shall be monthly. • Capability to detect when fraud is (likely) being committed within the system. Transfer points to another member. |
| Sponsors program | 4.1.15.17 | The ABT Back Office system shall enable Buyer and authorized partners to offer targeted promotional offers to build their customer base and increase revenue. |
| Sponsors program | 4.1.15.18 | The ABT Back Office system shall enable Buyer fare account holders to opt-in and unsubscribe from receiving promotional offers from Buyer and/or specific authorized partner organizations selected by the user. |
| Sponsors program | 4.1.15.19 | The ABT Back Office system shall enable authorized users to configure Business Rules for offers, including start date, end date, day of week or time of day restrictions, eligible transit services, type of offer (free, fixed discount amount, percentage discount, two for one discount, points earnings, introductory discount, bonuses, refer a friend, group discount, etc.), enabling the authorized user to archive offers for future use. |
| Sponsors program | 4.1.15.20 | The ABT Back Office system shall enable authorized users to filter data to target offers to subsets of opted-in Buyer fare account holders based on usage and user-provided information. |
| Sponsors program | 4.1.15.21 | The ABT Back Office system shall enable authorized users to deliver offers to the target groups (e.g. via email), enable Buyer fare account holders to redeem the offer, and award the free or discounted promotion to those who redeem it and satisfy the terms of the offer. |
| Sponsors program | 4.1.15.22 | The ABT Back Office system shall accurately track promotional discounts and free rides, produce promotional discount reports, and properly allocate free rides, discounts, or bonuses to the organization(s) that offer the discounts or agree to underwrite them. |
| Sponsors program | 4.1.15.23 | The ABT Back Office system shall provide a flexible tool for querying Buyer fare account transaction data to compare pre and post travel behavior to gauge the impacts of each promotion, while protecting personally identifiable information or other confidential information. |
| Sponsors program | 4.1.15.24 | The ABT Back Office system shall provide a loyalty module to track and register customer points earnings and usage within the Buyer Loyalty Program. |
| Sponsors program | 4.1.15.25 | The ABT Back Office system shall allow 3rd parties to connect to the Loyalty module through an open API to update and retrieve customer points earnings. |
| Sponsors program | 4.1.15.26 | The ABT Back Office system shall be able to connect to 3rd party loyalty system providers to update and retrieve customer points earnings. |
| Sponsors program | 4.1.15.27 | Loyalty exclusions shall be configurable (fares/journeys that are not permitted to form part of loyalty program). |
| Loyalty & discount programs | 4.1.15.28 | The ABT Back Office system shall integrate with Buyer IJPP Loyalty program |
| Partner's and Organisation's On-boarding | 4.1.15.29 | The ABT Back Office System shall provide the process for Know-Your-Business on-boarding supporting latest AML legal requirments. |
| Partner's and Organisation's On-boarding | 4.1.15.30 | The on-boarding process shall be Digital First based process supporting data check through the Authorised Atribute providers in Slovenia (e.g. AJPES). |
| Partner's and Organisation's On-boarding | 4.1.15.31 | The The ABT Back Office System shall have a B2B CRM functions implemented in order Buyer to communicate with Partners and Customer Organisations. |

### General requirements for PTO's premises

The vendors shall comply with the General requirements for PTO's premises requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- System configuration

- Product management

- Transaction processing

- List management

- Topology management

- EOD management

- Reporting

- Assets Registered

- Asset availability

- Initial integration faults

- Communications and data transfer

- Business reports

- Business - User activity

- Settlement and Reconciliation

- Device management

- Staff cards

| Module | Nr. | Requirement |
| --- | --- | --- |
| System Configuration | 4.1.16.1 | The ABT Vendor shall provide such terminal equipment and/or modification to existing workstations in the PTO Headquarters, Depots and Stations to enable such remote access to the ABT system (including all software and licenses where specified). |
| System Configuration | 4.1.16.2 | The ABT Back Office system shall allow the PTO to nominate a system administrator or super user to manage other users within their organization. |
| System Configuration | 4.1.16.3 | The ABT system shall allow the PTO system administrator (super user) to set up further PTO users by remote access from PTA. |
| System Configuration | 4.1.16.4 | The ABT system shall allow the PTO system administrator (super user) to configure which ABT features shall be available to individual user types/categories of user (definition of access rights). |
| System Configuration | 4.1.16.5 | The ABT system shall support the use of groups and roles as well as provide templates for user groups and roles capable of modification by the PTO system administrator. |
| System Configuration | 4.1.16.6 | The PTO Users shall not have access to other PTOs data, features or functions. |
| System Configuration | 4.1.16.7 | Once a user has logged on, the ABT system shall present only those functions available to that particular user depending upon security settings. |
| System Configuration | 4.1.16.8 | The ABT system shall permit a PTO to assign and manage all, or a portion, of its user rights to organizations/users of any company that it may outsource or sub-contract its operations to. |
| System Configuration | 4.1.16.9 | In addition to the standard product set (as defined in Contracing Authority business rules), each PTO shall have the ability to define extra products that are only usable within its own sphere of operation (i.e., non-interoperable). These may include, but not limited to: • Charters, special routes, events, etc. • Intercity reservations. |
| Product Management | 4.1.16.10 | Where a PTO defines or initiates an extra product, the ABT system shall provide the appropriate automatic approvals routing workflow to allow for PTA approvals of such new product. |
| Product Management | 4.1.16.11 | The Vendor should provide facility to issue free travel vouchers during system disruptions. |
| Transactions Processing | 4.1.16.12 | The Vendor shall propose the mechanism whereby travelers can continue to travel when network communications with the devices are down. |
| Transactions Processing | 4.1.16.13 | The PTO shall be able to remotely force a transaction upload from an individual device, a subset of devices or all devices. |
| Transactions Processing | 4.1.16.14 | All such transactions should be logged in a permanent file with details of action taken and user detail for audit purpose. |
| Transactions Processing | 4.1.16.15 | The PTO shall be able to remotely force an audit register upload from an individual device, a subset of devices or all devices. |
| Transactions Processing | 4.1.16.16 | The ABT system shall allow authorized users from the PTO to add, modify and delete entries to any status lists that have been generated centrally. |
| List Management | 4.1.16.17 | The ABT system shall allow authorized users from the PTO to add, modify and delete entries to status lists that are to be applied to its own devices/users only. |
| List Management | 4.1.16.18 | The ABT system shall allow status lists to be directed at a particular PTO device only, or at a sub-set of those devices (“set addressing”). |
| List Management | 4.1.16.19 | The PTO shall be able to remotely initiate a status list download on an individual device, a subset of devices or all devices. |
| List Management | 4.1.16.20 | In addition to the standard topology import and management, authorized users from each PTO shall have the ability to make short-term and interim changes to the topology relevant to its own organization. The ABT system shall provide the appropriate automatic routing workflow for changes approvals. |
| Topology Management | 4.1.16.21 | The ABT system shall provide the features for a PTO to export the topology changes in following formats: • NeTEx (CEN/TS 16614-1) • SIRI 2.0 • GTFS-S • VDV452 |
| Topology Management | 4.1.16.22 | The ABT system shall expose an API that PTOs systems can implement to download topology files. |
| Topology Management | 4.1.16.23 | The ABT system shall provide the features for a PTO to define/amend approved data fields for the EOD for the devices within their operational locations/vehicles. |
| EOD Management | 4.1.16.24 | The ABT system shall allow EOD to be directed at a particular PTO device only, or at a sub-set of those devices (“set addressing”). |
| EOD Management | 4.1.16.25 | The PTO shall be able to remotely initiate an EOD download on an individual device, a subset of devices or all devices. |
| EOD Management | 4.1.16.26 | The PTO shall be able to remotely initiate a roll-back of an EOD version to return to a previous version (an implicit requirement being that either the ABT system or the device needs to hold both current and previous version of the EOD). |
| EOD Management | 4.1.16.27 | The PTO shall be able to access the ABT system in order to produce reports relevant to all its operations in regard to fare collection. There shall be an initially specified set of standard reports (as defined in the list of expected reports table of this document). |
| Reporting | 4.1.16.28 | In addition to the standard pre-defined reports, the PTO shall be able to access their data held centrally in order to define ad-hoc, custom reports from time-to-time. |
| Reporting | 4.1.16.29 | All reports (whether standard or ad-hoc) shall be capable of export in a number of standards, including PDF, CSV, XML and Excel, so as to permit their import into any other standard report processing tool. |
| Reporting | 4.1.16.30 | The ABT system shall provide the PTOs with dashboards for real-time monitoring (system KPIs, SLAs). There shall be provision for the PTO to customize their view of the dashboards. |
| Reporting | 4.1.16.31 | The ABT system will need to record the following as a minimum for the purposes of PTO reporting. |
| Reporting | 4.1.16.32 | • Number of assets/devices (validators, inspection devices, gates, sales devices, TOMs, TVMs) registered in the system. |
| Assets Registered | 4.1.16.33 | Availability of L1 assets: • (% operational) = ((% assets with unplanned outages)/total assets) * 100 by hour/day/week • By vehicle, line, bus type, depot, station, PTO, mode, geographical zone. Or: • ((% working)/(% in use))*100 Based on status messages (in-service, out-of- service, fall back mode) |
| Asset Availability | 4.1.16.34 | Validators: • Clock synchronization accuracy • Response times • Transaction times • Availability (% time in fallback mode) • Display working (%) • LEDs working (%) • Speakers working (%) |
| Device Faults | 4.1.16.35 | Inspection Devices: • GPS working • Modem working • Wi-Fi working • Display working • Printer working |
| Device Faults | 4.1.16.36 | Ticket Office Machines: • Payment terminal working • Contactless reader working • 2D barcode reader working • Display working • Printer working • Scanner working |
| Device Faults | 4.1.16.37 | For each device: • Error messages • Device alarms Failed uploads, by type (transaction, audit register, status, error log, operational parameters, lists, software updates) • Missing transactions • Number of transactions recovered from out of operation devices • Number of files uploaded versus retry |
| Communications and Data Transfer | 4.1.16.38 | Remote initiations by PTOs: • List downloads • Transaction/audit register uploads • Reboots • Changes of service • Software configuration updates • Software configuration rollbacks • Numbers and success rate, % necessary changes versus all transfers. • Daily cellular data usage. |
| Communications and Data Transfer | 4.1.16.39 | EOD: • Scheduling – imports from PTA systems • Downloads and success rate |
| Communications and Data Transfer | 4.1.16.40 | Data validation: • Number of files with discrepancies of operational parameters, by line, journey pattern, stops/stations, activation date (versus total). • Transactions versus audit register discrepancies. • Number of requests to initiate checks/downloads. • Number of correct software versions. |
| Communications and Data Transfer | 4.1.16.41 | Security breaches: • Number of breaches • Verification failures at Level 1 Devices |
| Communications and Data Transfer | 4.1.16.42 | • Number of transactions (by device type, vehicle, line, operator, location, time window, concessions/age groups etcetera) • Number of daily settlements • Daily settlements vs transactions - discrepancies • Number of check-ins per stop, vs # check- outs per stop (and discrepancies/exceptions) • Number of transactions for route deviation sections (detour) or ‘non-service’ • Time between first and last check-in /-out per stop trip (dwell time per transaction) • Transaction type (2D barcode, CSC, mobile phone, cash for TOM, TVM, TUM) – as above. • Number of new cards/sold tickets issued, by device type/location • Number of top ups by device • Number of entries in blacklists – type (card, eIJPP, product) • Number of status list updates (daily) • Number of transaction files, audit registers, daily settlement files • Number of single ride ticket and device registrations • Inspection device usage • Time on each line (from GPS etc.), list of shifts etc. • Number of fines given (paid, not paid, cash, card, etc), by line, location, day type, time of day etc. |
| Business Reports | 4.1.16.43 | • Number of top ups and other sales use cases • Number of declined transactions (including the reason: unreadable card, no money, bad card, more than 1 card present, multiple check-ins on same vehicle) • Repeat offenders list, exceptions (vehicles, lines, etc.) • Stop by stop journey profiles (boarding, alighting, occupancy), by day/time of day, occupancy% i.e. occupancy / capacity *100, card type (concessions, age etc.) • Transactions (anonymous) mapping to PTA central Organizational Development matrices • Revenue profiles, by day type/day/time of day, line, depot, Operator, mode, vs ‘targets’, exceptions (e.g. when the target is not reached). • Other discrepancies, such as from the Revenue/daily settlement vs transaction files. Inspection – access to inspection reports/alerts: • Line list alerts vs actual lines visited, i.e. high risk. • Risk% vs actual fines received, correlation (measure of risk assessment effectiveness) • Police/emergency calls |
| Business – User Activity | 4.1.16.44 | Driver console: • Number of validator status accessed, by driver • Number of device reboots performed, by vehicle, bus type • Number of manual line/location selection - by line, location, day, etc |
| Business – User Activity | 4.1.16.45 | Ticket purchases: • User profiles: values paid, frequency of transactions vs age profiles etc • Number of transactions vs time, by reloading, new card • Languages selected, popular selections – stops, ticket types, travel history access, customer support selected • Advertisement timings |
| Business – User Activity | 4.1.16.46 | The ABT system shall provide authorized users from the PTO access to determine and analyze the settlement and reconciliation data held centrally for comparison against its own records. |
| Settlement and Reconciliation | 4.1.16.47 | The ABT system shall provide a mechanism whereby the PTO may flag and challenge settlement and reconciliation data that it believes incorrect so that it may be raised for correction. |
| Settlement and Reconciliation | 4.1.16.48 | The ABT system shall provide authorized users from the PTO (at both Levels 2 and 3 as appropriate) to manage the devices within their operations sphere, including functions described below. |
| Device Management | 4.1.16.49 | The ABT Back Office system shall provide an open API to connect to L1 devices. |
| Device Management | 4.1.16.50 | The PTO shall be able to view the current status of all devices within their operations sphere. |
| Device Management | 4.1.16.51 | The PTO shall be able to monitor and review failed uploads and missing transactions. |
| Device Management | 4.1.16.52 | The PTO shall be able to group devices together in one or multiple subsets based on their type, location, depot, etc., as well as by manual selection by the system user (“set addressing”). |
| Device Management | 4.1.16.53 | The PTO shall be able to remotely initiate a reboot of an individual device, a subset of devices or all devices. |
| Device Management | 4.1.16.54 | The PTO shall be able to remotely initiate a change of service on an individual device, a subset of devices or all devices. |
| Device Management | 4.1.16.55 | The PTO shall be able to remotely initiate a software update/download on an individual device, a subset of devices or all devices. |
| Device Management | 4.1.16.56 | The PTO shall be able to remotely initiate a roll-back of a software version to return to a previous version (an implicit requirement being that either the ABT system or the device needs to hold both current and previous version of the software). |
| Device Management | 4.1.16.57 | The PTO shall be able to remotely retrieve all traces, error messages and operational logs. |
| Device Management | 4.1.16.58 | The ABT system shall have rules to detect faults automatically where possible. All such faults to be integrated into PTA service management tools (TBD) and alerts/notifications sent to concerned PTO. |
| Staff Cards | 4.1.16.59 | The ABT system shall provide remote access to authorized users to create staff cards on behalf of the PTO staff. These staff cards shall permit staff members to perform manual operations task at the operational level. |

### Special requirements for PTO integration

The vendors shall comply with the Special requirements for PTO's TTM systems special events provided in the section Functional Requirements and all other relevant subsections of this document.

| Module | Nr. | Requirement |
| --- | --- | --- |
| TTM Integration | 4.1.17.1 | The definition of the ABT system topology will have to be linked to the TTM and PTO selected by the client: Optibus, Maior, IVU, and other commonly used TTM systems, in order to import the entire topology and tariffs of the system using NetEx or other formats. |
| TTM Integration | 4.1.17.2 | The ABT system shall be able to download and confirm that all devices have received the EOD as transmitted, including mobile devices. |
| TTM Integration | 4.1.17.3 | For Bus Routes, there are certain routes that are circular in nature. The ABT system fare calculation must be able to determine the direction that the bus is traveling around this circular route to enable the correct fare to be charged. |
| TTM Integration | 4.1.17.4 | This includes the special case of check-in and check-out at the same stop (has the traveler merely changed their mind and got off straight away or have they traveled completely round the circular route…). |
| TTM Integration | 4.1.17.5 | Buses may have to take detours due to planned or unplanned road works, traffic accidents, etc. The ABT system must allow the PTA to enter details of these detours and diversions to avoid incorrect fare calculations. These detours and diversions may include stops at locations that were not previously recognized as regular stops. Detours must be imported via the TTM system. |
| TTM Integration | 4.1.17.6 | Anti-pass back shall also be applied to bus validators to inform users that they have already previously checked-in and to prevent double taps. |
| TTM Integration | 4.1.17.7 | Inspection devices shall be able to interact with on-board bus systems to quickly configure the device as to bus route, direction of travel and current location. |

### Reference Data Management

The vendors shall comply with the Reference data management requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Topology management

- Equipment parameters management

| Module | Nr. | Requirement |
| --- | --- | --- |
| Topology Management | 4.1.18.1 | The ABT Back Office system shall provide the system user the ability to import the topology data from Contracing Authority's TTM and each PTO, in NeTEx format (CEN/TS 16614-1), SIRI 2.0, GTFS-S or VDV452. This shall allow the automated import from the scheduling system, for Contracing Authority and those PTOs who use said system. |
| Topology Management | 4.1.18.2 | The ABT Back Office system shall also provide the system user the ability to import topology data from a plain XML or CSV file, in a format to be agreed with Contracing Authority and each individual PTO, to address the needs of PTOs who do not use any kind of topology management software. |
| Topology Management | 4.1.18.3 | The ABT Back Office system shall be able to merge the topology data from the different PTOs, imported through any combination of the methods above, and produce the consolidated overall topology encompassing all the PTOs. |
| Topology Management | 4.1.18.4 | The ABT Back Office system shall provide tools for the automatic and manual verification of the overall topology thus compiled. |
| Topology Management | 4.1.18.5 | The ABT Back Office system shall store multiple versions of the network topology (past, present and future). When a new topology import process is started, data shall be stored as a “future” version until approved and deployed in production. |
| Topology Management | 4.1.18.6 | The ABT Back Office system shall allow the deployment of any topology version on the test and pre-production environments. |
| Topology Management | 4.1.18.7 | The ABT Back Office system shall allow the deployment of a new topology version in the production environment only after this version has completed a test and approval workflow, which must include the approval by all involved stakeholders. This workflow shall be defined during the design stage of the project. |
| Equipment Parameters Management | 4.1.18.8 | The ABT Back Office system shall provide system users with the ability to manage the configuration parameters for the level 1 devices. This shall include global system parameters, and also device-specific local parameters. |
| Equipment Parameters Management | 4.1.18.9 | The Parameter Management module shall be customizable, to allow the management of the configuration parameters applicable to each device type and model. The initial setup of the ABT Back Office system shall be prepared to handle the list of known device parameters for each device type in use, which should be captured during the design phase. This may include, for example: • Audio volume and display brightness for EVDs. • Text messages to be displayed by EVDs and AGs. • Session timeout limit for TOEs and MPDs. • Low stock warning levels for TOEs. • Etc. |
| Equipment Parameters Management | 4.1.18.10 | The modification of device parameters shall be restricted to system users with a specific user profile, and segregated according to the user domain (i.e., a PTO user shall be allowed to edit the parameters for the devices belonging to that PTO only; global parameters shall be modifiable by Contracing Authority users only). |
| Equipment Parameters Management | 4.1.18.11 | The equipment parameters management module shall be designed in a way to facilitate the management of the large number of devices involved, without unduly limiting the flexibility on the configuration possibilities. It shall be possible to set the same parameter value for all the devices of the same type, but also to set specific values for an arbitrary group of devices. The Vendor must include a brief description of the proposed approach. |
| Equipment Parameters Management | 4.1.18.12 | The ABT back-office shall provide the ability to distribute the configuration parameters to the L1 devices in the test, pre-production and production environments, separately. |

### EMV Open loop support

The vendors shall comply with the EMV Open loop support requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- EMV Open Loop interface

- EMV Open Loop User accounts

- EMV Open loop calculation

- EMV Open loop settlement and reconciliation

| Module | Nr. | Requirement |
| --- | --- | --- |
| EMV Open Loop Interface | 4.1.19.1 | The ABT Back Office system shall connect to the Payment Service Provider system via an Open API interface over which transactions and payment requests are sent and received in tokenized form. |
| EMV Open Loop Interface | 4.1.19.2 | The ABT Back Office system and all other Buyer applications shall not be expected to handle non-tokenized payment data and shall be kept outside of scope for PCI requirements. |
| EMV Open Loop Interface | 4.1.19.3 | The ABT Back Office system shall create an anonymous account for each first receipt of a tokenized EMV transaction. |
| EMV Open Loop – User Accounts | 4.1.19.4 | The ABT Back Office system shall permit users to register such accounts (so as to be able to receive any of the benefits normally available to registered account holders). |
| EMV Open Loop – User Accounts | 4.1.19.5 | Registered Account holders shall be able to update and manage their account details as per Account Management requirements above. |
| EMV Open Loop – User Accounts | 4.1.19.6 | The ABT Back Office system shall support the Payment Account Reference (PAR) when present in the transaction data received from the EMV Open Loop system. The PAR can be used by the ABT Back Office system to link EMV payment tokens transactions (mobile, wearables…) with each other or with transactions initiated on the underlying PAN. The PAR shall not be used as a customer identifier. |
| EMV Open Loop Fare Calculation | 4.1.19.7 | The ABT Back Office system shall be able to receive tokenized EMV transaction information from the EMV Open Loop system and perform fare calculations as per any other fare media type. |
| EMV Open Loop Fare Calculation | 4.1.19.8 | THE ABT Back Office system should support MTT and PAYG |
| EMV Open Loop Fare Calculation | 4.1.19.9 | The ABT Back Office system shall be able to send back the results of fare calculation (whether known fare, aggregated, or other) to the Payment Service Provider system using the correct token. |
| EMV Open Loop Settlement and Reconciliation | 4.1.19.10 | The ABT Back Office system shall process EMV Open Loop transactions as per other fare media types and shall present settlement data to the appropriate banking/general ledger interfaces. |

### Portals, Mobile Applications, API's and SDKs

The vendors shall comply with the portals, mobile applications, APIs, and SDK requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Frontend equipment API

- PTOs Central systems API

- 3rd Party systems API

- NIO portal and OPSI

- Software development kits

- Closed loop Payment application

- Portals and Mobile applications

- Customer portal (B2C)

- Mobile App and web support for disabled users

- Corporate customer portal (B2B)

- PTA’s Agents and Operators portal

- Customer relationship management portal

- Partners portal

- Revenue inspection mobile application

- Test APIs

| Module | Nr. | Requirement |
| --- | --- | --- |
| Frontend equipment API | 4.1.20.1 | The ABT Back Office system shall integrate with different field equipment such as: • Validation devices • Attended sales devices. • Unattended sales devices • Inspection devices • Retail devices The integration shall be based on open API and the functions shall include at least the following elements. • Sales • Products & services catalogue • Tap processing. • Risk management • Revenue inspection • Configuration • Monitoring • Security keys and certificates management • Loyalty |
| PTOs central systems API | 4.1.20.2 | The ABT Back Office system shall integrate with PTA, PTOs and Service Providers equipment. • Bus • Train • Boats, • Cable Cars • Inspection The integration shall be based on open API and the functions shall include at least the following elements (detailed system functions is provided in system interfaces section): • Transactions processing • Log files processing • Device Configuration • Device Monitoring • Status lists distribution • Security keys and certificates management The ABT vendor shall provide detailed specification document to all Contracing Authority stakeholders, including PTOs, to facilitate integration. |
| 3rd Party Systems API | 4.1.20.3 | The ABT back-office system must enable connection to third-party systems via a standardized API interface. The interface must support standardized partner onboarding and secure access management, and provide a test/sandbox environment for integrations. API connections include at least: • PTA mobile application (specific integration and scope of functionality to be agreed with the client during the planning phase), • State administration interoperability components, including the Pladenj system (integration via web services/API according to state administration specifications), NIO+1 portal API functions must include at least the following elements: • Product and service catalog, • Loyalty, • Reporting, • Refund process |
| 3rd Party Systems API | 4.1.20.4 | The ABT Back Office system shall integrate with MaaS providers system using an open API. API functions shall include at least the following elements: • Update Account Details and manage customer account. • Enquire Journey Fare • Advise Travel Usage • Request Account Decrement • Request Account Increment • Check Account Balance • Request Journey Reconstruction • Issue tickets for public transport services • Reconciliation and settlement between all operators • Provide historical data for transactions and settlement. • Provide Loyalty points |
| 3rd Party Systems API | 4.1.20.5 | The ABT Back Office system shall be able to integrate with external systems using 3rd party systems API. Integration with at least following systems is expected to be implemented: • Financial system • Accounting system • Payment gateway • Acquiring bank • Card Issuance & Personalization • Loyalty systems |
| 3rd Party Systems API | 4.1.20.6 | The solution should be integrated with MDM and Big Data system existing in IJPP. • MDM – This is to ensure unique view of the customers and integration with MDM is critical for Contracing Authority. • Big Data - As per Contracing Authority practice, all enterprise systems should be integrated with Big Data Platform. Since ABT will have a wealth of data, the data can be used for analysis and finding helpful insights and also different use cases can be built on top of this data. |
| 3rd Party Systems API | 4.1.20.7 | The vendor is expected to provide full support to 3rd party system providers in the integration of the ABT APIs. Support shall cover (but not limited to): • API documentation (in English) • Trainings and workshops • Test environment for integration testing • Source code samples • Make required configurations and changes in ABT system for collecting data as part of two-way integration. (Pull integrations) |
| Software Development Kits | 4.1.20.8 | An SDK shall be provided and maintained for most common mobile devices OS (Android, iOS, Windows, HarmonyOS, etc.) to facilitate integration with Customer Mobile Application. The SDK shall comply with Customer Account Management requirements described in this document in addition of following functions: • Physical IJPP Sale/Issuance • Virtual IJPP Sale/Issuance (NFC & 2D barcode) • Virtualization of an existing physical IJPP card (NFC & 2D barcode) • Setup account (including master account as described in this document) • Register/remove cards. • Allocate funds to sub-users (master account) • Show transactions history. • Top-up cards • Purchase fare products • Check account balance. • Refund • Usage • Loyalty |
| Software Development Kits | 4.1.20.9 | An SDK shall be provided and maintained in most common mobile devices OS (Android, iOS, Windows, HarmonyOS, etc.) to facilitate integration with Customer Agent Application. The SDK shall comply with Customer Agent Tools requirements described in this document. |
| Software Development Kits | 4.1.20.10 | An SDK shall be provided and maintained to facilitate integration with the Revenue Inspection Application (Android). The SDK shall comply with Revenue Inspection requirements described in this document. |
| Software Development Kits | 4.1.20.11 | An SDK shall be provided and maintained in most common mobile devices OS (Android, iOS, Windows, HarmonyOS, etc.) to facilitate integration with Contracing Authority partners’ Applications. SDK functions shall include at least following elements: • Sales • Products & services catalogue • Top-up • Update Account Details • Enquire Journey Fare • Advise Travel Usage • Request Account Decrement • Request Account Increment • Request Journey Reconstruction • Loyalty |
| Software Development Kits | 4.1.20.12 | The vendor is expected to provide full support to 3rd party system providers in the integration of the ABT APIs. Support shall cover (but not limited to): • API documentation (in English) • Trainings and workshops • Test environment for integration testing • Source code samples • Make required configurations and changes in ABT system for collecting data as part of two-way integration. (Pull integrations) |
| Portals and Mobile Applications | 4.1.20.13 | The Vendor must ensure that all web Portals, web applications and mobile applications provided as part of the solution interface to the ABT Back Office system only through Web APIs. The same Web APIs are also available to third party web Portals and applications. The Vendor should ensure that all customer channels (web, Mobile App) UX/UI is in compliance with Contracing Authority design specification. |
| Portals and Mobile Applications | 4.1.20.14 | The Vendor should implement the authentication of Customers (B2C and B2B) with SiPass and other available EIDs (e.g. RekonoID, Halcom OnePass) through OATH2 or SAML. |
| Portals and Mobile Applications | 4.1.20.15 | The Vendor must ensure that all mobile applications provided as part of the solution are based on Software Development Kits (SDKs). The same SDKs shall be provided to Contracing Authority and its partners to ease integration. |
| Portals and Mobile Applications | 4.1.20.16 | The Vendor must ensure that all desktop and mobile Portals are compatible with top used web browser types in the Slovenia. At time of tender, this means support on all of: • Chrome • Firefox • Safari • Edge |
| Portals and Mobile Applications | 4.1.20.17 | All Portals shall conform to the Web Content Accessibility Guidelines (WCAG) version 2.2 or better, developed by the World Wide Web Consortium (W3C) to the level AA or better. |
| Portals and Mobile Applications | 4.1.20.18 | The Vendor must ensure that all mobile applications are compatible with top used mobile phone operating system types in Slovenia. At the time of preparation of this document, this means support on all: • Google Android (version 11.0 or higher) • Apple iOS (version 13 or higher) • HarmonyOS (version 2.0 or higher) |
| Customer Portal (B2C) | 4.1.20.19 | The solution shall include the development and maintenance of a Customer Portal (B2C) IJPP branded (refer to UI / UX Design requirements (to be provided at the begining of the project) where customers will be able to access the ABT Back Office system and perform all self-care functions described in the ABT Back Office system requirements, which includes (but not limited to): • Online information queries • Account creation and management • Setup of preference settings • Travel history, including calculated fare breakdown of each trip and products / cap / discounts applied for each trip. • Associated fare products. • Associated Concessions • Payment transaction history (successful and failed) • Online application for concessions, including upload of proof documents. • Loyalty points (balance and redemption) • Request for Refund • Link multiple media to an account • Link the account to the bank card (card as a credential) • IJPP services like refund, product subscription, link to bank card, etc. |
| Mobile App and web support for disabled users | 4.1.20.20 | The solution shall include the support public transport users with disabilities or reduced mobility. The Vendor shall cover both the development and maintenance of a IJPP branded (refer to UI / UX Design) requirements which includes (but not limited to): • Prepare their itinerary according to their mobility (location of stops, transportation network accessibility) • Dynamic QR code generation tool for prepurchased products in order to prevent fraudulent usage, • Provide the information in real time the operating condition of adapted equipment (elevators, escalators, etc.) • Be informed about the next step in their journey (checklist) • Provide information what to do in the case of a service disruption • The web or phone interface must conform to digital accessibility standards: • usable with a screen reader • adaptable to the user’s display settings • The options for the trip planner must include accessibility criteria: elevators, escalators, level access, etc • Stations and stops must be possible to locate on a map and by their actual address, which must be fully written out (for those who cannot read the map and so that it can be entered into a GPS) • The information points have to be played in audio format, possibly through the use of a Fare media or a smartphone • In the event of disruptions (breakdowns, strikes, re-routing of lines or just a change of platform), the information is usually given to passengers over a PA system located in the vehicles or at the stop • The announcement of the upcoming stop shall be available on an illuminated panel andt it must also be given orally. |
| Corporate Customer Portal (B2B) | 4.1.20.21 | The solution shall include the development and maintenance of a Corporate Customer Portal (B2B) IJPP branded (refer to UI / UX Design requirements) where corporate customers (organizations, institutions…) can perform functions such as: • Bulk order IJPP cards • Ordering services with a purchase order • Linking subsidies, co-financing, etc. as desired • Optionally associate concessions • Add customer data. • Optionally associate fare products • Manage ordered IJPP cards, concessions and fare products. o suspend / resume. o block o replace o issue / replace concessions. o issue / replace fare products. • bulk register customers Bulk operations shall be possible by uploading batch files such as comma separated values (CSV, XLS, XML). |
| PTA Agents & Operators Portal | 4.1.20.22 | The solution shall include the development and maintenance of an Operator Portal IJPP branded (refer to UI / UX Design requirements) through which PTOs and Contracing Authority authorized agents can perform all operation functions described in the ABT Back Office system requirements, which include (but not limited to): • Online information queries • View PTO system reports • Change configuration data in the system related to their transport services, acceptance networks, fare policies etc. • Perform actions related to customers (e.g., add / remove blacklist entry) |
| PTA Agents & Operators Portal | 4.1.20.23 | The Operators Portal shall not allow a PTO to access or update information related to any other participant of the IJPP Scheme. A PTO shall have only access to information related to their own transport services. |
| PTA Agents & Operators Portal | 4.1.20.24 | The Operators Portal shall provide the daily reconciliation reports to the PTO. The PTO shall also be able to receive reports through email or via direct upload to a configurable location. |
| Customer Relationship Management Portal | 4.1.20.25 | The solution shall include a CRM Portal through which authorized Contracing Authority staff can perform their customer support functions for customers coming into the Contracing Authority Customer Service Centers, which includes (but not limited to): • Online information queries • View CRM system reports • Manage customer requests. • Access to fare media information and account history, to analyze fare calculations and other relevant charges. |
| Customer Relationship Management Portal | 4.1.20.26 | The provider of the back-end ABT system is required to specify which CRM they use, whether their own or that of a third party. • In the case of its own CRM solution, the customer considers the service to be included in the offer. If it is not its own CRM solution, the provider must specify whose solution it uses and intends to offer to the customer, and under what commercial terms. |
| Customer Relationship Management Portal | 4.1.20.27 | The CRM Portal shall allow authorized Contracing Authority staff to issue replacement fare products if determined that a customer has a legitimate claim to a replacement product. |
| Customer Relationship Management Portal | 4.1.20.28 | The CRM Portal shall allow authorized Contracing Authority staff to retrieve and display information related to customer fare media, such as (but not limited to): • Travel history, including calculated fare breakdown of each trip and products / cap / discounts applied for each trip. • Associated fare products. • Associated Concessions • Payment transaction history (successful and failed) • IJPP service request updates • IJPP Loyalty balance points |
| Customer Relationship Management Portal | 4.1.20.29 | The CRM Portal shall allow Contracing Authority authorized staff to share (e.g., print) selected information displayed in the Portal to support customers. |
| Customer Relationship Management Portal | 4.1.20.30 | The CRM Portal shall allow authorized Contracing Authority authorized staff to email selected information in the Portal to a customer's contact email address registered in their account. |
| Customer Relationship Management Portal | 4.1.20.31 | The CRM Portal shall allow authorized Contracing Authority staff to determine if specific Fare Media is currently or was recently on the blacklist. |
| Customer Relationship Management Portal | 4.1.20.32 | The CRM Portal shall allow authorized Contracing Authority staff to calculate transit fares using the ABT Back Office system fares engine and configuration. Scenarios include (but not limited to): • Generic fare calculation for a given travel pattern (i.e., customer agnostic) • Specific fare calculation for a given travel pattern by considering the concessions, fare products and capping accumulators associated with the specified fare media. The calculated fare shall show a breakdown of the cost of all the trips and journeys and which concession / fare product / cap was applied for each. |
| Customer Relationship Management Portal | 4.1.20.33 | The CRM Portal shall allow authorized Contact Center staff to retrieve information from the ABT Back Office system for a specific customer, including (but not limited to): • Registered fare media • Customer preference settings • Registered payment cards (in compliance with PCI best practices) • Associated products purchased. • Transaction history |
| Customer Relationship Management Portal | 4.1.20.34 | The CRM Portal shall allow authorized Contracing Authority staff to perform bulk fare refunds to customers who were charged a default fare due to not being able to use ticketing equipment to tag-off (i.e., a bus breakdown which prevented on-board acceptance devices from being operational) through a refund workflow. The CRM Portal should provide Auto refund service for overcharge situations and individual refund to account for approved CRM cases |
| Customer Relationship Management Portal | 4.1.20.35 | If, after having interacted with a customer, it was determined that a debt can be settled, the CRM Portal shall allow authorized Contracing Authority staff to manually trigger a debt recovery transaction through a workflow. |
| Customer Relationship Management Portal | 4.1.20.36 | The CRM Portal shall allow authorized Contracing Authority staff to suspend and resume selected customer fare media and accounts manually. |
| Customer Relationship Management Portal | 4.1.20.37 | The CRM Portal shall allow authorized Contracing Authority staff to add fare media to or remove fare media from the blacklist and greylist. |
| Customer Relationship Management Portal | 4.1.20.38 | The CRM Portal shall allow authorized Contracing Authority staff to retrieve availability history for one or more acceptance devices in order to determine whether and when they were out of service. |
| Customer Relationship Management Portal | 4.1.20.39 | The CRM Portal shall allow authorized Contracing Authority staff to change customer preference settings if requested by a customer. |
| Customer Relationship Management Portal | 4.1.20.40 | The CRM Portal shall support Contracing Authority staff to be PCI DSS compliant at all times. |
| Customer Relationship Management Portal | 4.1.20.41 | The CRM Portal shall allow Contracing Authority authorized staff to perform concession authorization functions, which includes (but not limited to): • Review concession proof documents uploaded by a customer. • Confirm or decline eligibility of individuals applying for a concession. • Remove eligibility status of previously confirmed individuals. • View and export system concession reports |
| Partners Portal | 4.1.20.42 | The solution shall include the development and maintenance of a Partners Portal (B2B) Contracing Authority branded (refer to UI /UX Design requirements) through which authorized partners’ agents can perform all operation functions described in the ABT Back Office system requirements, which include (but not limited to): • Registration with data for qualification • Workflow for Contracing Authority staff to approve qualification. • Online information queries • View their system reports. • Change configuration data in the system related to their services (promotional offers...). |
| Partners Portal | 4.1.20.43 | The Partners Portal shall allow partner organizations or institutions (including employers) to perform functions such as: • Bulk order IJPP cards • Optionally associate concessions • Add customer data. • Optionally associate fare products • Buy products. • Manage ordered IJPP cards, concessions and fare products. o suspend / freeze / resume. o block o replace o issue / replace concessions. o issue / replace fare products. • bulk register customers Bulk operations shall be possible by uploading batch files such as comma separated values (CSV) |
| Revenue Inspection Mobile Application | 4.1.20.44 | The solution shall include the development and maintenance of an Android Revenue Inspection Application IJPP branded (refer to UI / UX Design requirements) used by Contracing Authority Inspection Officers to inspect all types of customer fare media. |
| Revenue Inspection Mobile Application | 4.1.20.45 | The Revenue Inspection Application shall support validation of right to travel by using mobile data network connectivity (e.g., 4G / 5G) to submit fare media information to the ABT Back Office system. The ABT Back Office system shall record the inspection event and shall respond with relevant information for the Revenue Inspection Officer to assess. Such information includes: • Linked Concessions • Linked fare products • Recent inspection information of this fare media • Previous infractions related to this customer. • Notes made by the Revenue Inspection Officer during previous inspections of this fare media. • Other inspection-relevant information regarding this fare media |
| Revenue Inspection Mobile Application | 4.1.20.46 | If the inspection device is not able to communicate with the ABT Back Office system when inspecting fare media, the Revenue Inspection Application shall operate in “offline inspection” mode during which relevant details related to inspection events are stored locally on the inspection device. This off-line inspection mode is clearly indicated on the display for the Revenue Inspection Officer. When connectivity with the ABT Back Office system has been restored, the Inspection Application automatically returns to normal online operation and uploads all locally stored inspection events to the ABT Back Office system for assessment. |
| Revenue Inspection Mobile Application | 4.1.20.47 | The Revenue Inspection Application shall ensure that all inspection events are confirmed as submitted to the ABT Back Office system and remain associated with the inspected fare media. |
| Revenue Inspection Mobile Application | 4.1.20.48 | The Revenue Inspection Application shall allow Revenue Inspection Officers to enter additional information such as notes to an inspection event, which is uploaded to the ABT Back Office system and associated with the inspection event record. |
| Revenue Inspection Mobile Application | 4.1.20.49 | The Revenue Inspection Application shall allow a Revenue Inspection Officer to issue an infringement notice to a customer following a fare media inspection. |
| Revenue Inspection Mobile Application | 4.1.20.50 | The Revenue Inspection Application shall support IJPP cards, 2D barcode and EMV Private label and Open Loop cards (physical and digital) inspection. |
| Revenue Inspection Mobile Application | 4.1.20.51 | The Revenue Inspection Application shall interface with following systems: • The ABT Back Office system to submit IJPP cards and 2D barcode inspection taps. • The Payment Gateway to submit EMV cards inspection taps in compliance with PCI DSS standards. |
| Revenue Inspection Mobile Application | 4.1.20.52 | The Revenue Inspection Application shall allow the Revenue Inspection Officer to receive an infringement payment with a credit/debit card from a customer following a fare media inspection. Contact and contactless payments shall be accepted in compliance with PCI DSS standards. |
| Revenue Inspection Mobile Application | 4.1.20.53 | The Revenue Inspection Application shall be able to interact with on-board bus systems to quickly configure the device as to bus route, direction of travel and current location. |
| Revenue Inspection Mobile Application | 4.1.20.54 | The Revenue Inspection Application shall support issuing fines not related to fare evasion, such as bad customer behavior (eating, drinking, foot on seat…). |
| Revenue Inspection Mobile Application | 4.1.20.55 | The Revenue Inspection Application shall support both static and dynamic 2D Barcode inspection (as described in the 2D Barcode Solution requirements section). |
| Test APIs | 4.1.20.56 | All ABT system APIs shall be accessible in Contracing Authority test environment (ABT system test instance) from a 3rd party test tool to integrate automated test procedures. Test automation API shall allow operations such as (but not limited to): • Status list updates • Transaction logs download • Configuration (business parameters, system parameters...) • Monitoring and Control (supervision) • All Business functions instead of using User Interface Debug logs activation and download for solution provider investigation |

### Reservation system

The vendor shall comply with the Reservation system requirements provided in the Functional Requirements section and all other relevant subsections of this document.

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirements | 4.1.21.1 | The Seat reservation solution shall be fully integrated with the ABT solution components (ABT Back Office system). The integrated solution shall offer a seamless user experience for all use cases regardless of the fare media type: • Sales and issuance • Use • Configuration • Monitoring • Reporting • Customer Relation Management All functions shall be accessible via same channels and Portals |
| General Requirements | 4.1.21.2 | The Seat reservation solution shall implement at least following modes: • Encode and validate products using 2D Barcodes on paper tickets or mobile application. At least the following products shall be supported: o One trip ticket o Special events |
| General Requirements | 4.1.21.3 | The Seat reservation solution shall implement at least following use cases: • Check-in using standard IJPP Fare media • Check-in using registred open payment card • Transfer between different transport modes • Inspection of seat reservation product • Seat reservation lifecycle management, including (but not limited to): o Reservation status (Unused / Used / Expired / blacklisted) o Purchase at TOM and TVM o Purchase on Buyer web Portal and partners websites o Purchase on Buyer mobile App and partners mobile apps. o Refund • Replacement |
| General Requirements | 4.1.21.4 | All seat reservation product shall be visible on Driver's Console at Fare media validation. |
| General Requirements | 4.1.21.5 | The Vendor shall design, implement and test the system to prevent abuse and/or exploitable security breaches by any user. |
| General Requirements | 4.1.21.6 | The Vendor shall provide operational and technical support before and after the public launch of the solution, within the terms of the O&M requirements defined in this document. |
| General Requirements | 4.1.21.7 | The Vendor shall provide a complete documentation of the Seat reservation solution. The documentation shall include: • Functional and technical specifications • Detailed architecture • Layout • Content data and field values • Encryption and security algorithms • Modules APIs description (sales, encoding, decoding, validation…) • Any other relevant aspects to enable understanding and integrating the solution The documentation will be used as part of PTA’s interoperability scheme specifications. |
| General Requirements | 4.1.21.8 | The Vendor shall provide a Seat reservation module to generate and distribute product information to the requesting modules. This module shall be integrated as one of the ABT Back Office systems modules. |
| General Requirements | 4.1.21.9 | The Vendor shall provide an Android SDK for inspection and provide support for integration within the IJPP Inspection application. The inspection module shall be compliant with the requirements described in the Inspection SDK section of this document. |
| General Requirements | 4.1.21.10 | The Seat reservation solution shall be capable of executing critical use cases, i.e. check-in, check-out and inspection, even when L1 devices are offline. |
| General Requirements | 4.1.21.11 | The Vendor shall provide full support to other vendors for the integration of the issuance, inspection and validation modules (partners’ websites, partners’ mobile apps, devices not in scope of the ABT Vendor...). The support shall consist of (but not limited to): • Provide APIs to integrate with the other reservation systems connected to IJPP • Help on system configuration and settings • Provide test environment for integration testing • Provide test samples |
| Reservation system | 4.1.21.12 | The Vendor should provide APIs for integration in different Sales channels (Retail Sales Apps, web apps, mobile apps) in order to present the free and booked seats based on the vehicle designated to specific route. |
| Reservation system | 4.1.21.13 | The Vendor shall provide an API for integration with TTM system to receive data about the vehicle type used on the trip. |
| Reservation system | 4.1.21.14 | The Vendor shall support automatic realtime changes to reservation seats if PTO changes the planned vehicle to be used on the designated trip. |
| Reservation system | 4.1.21.15 | The Vendor shall support manual changes to reservation seats if PTO changes the planned vehicle to be used on the designated trip. |
| Reservation system | 4.1.21.16 | The Vendor shall provide the API for real time overview of every available seat on designated trip. |
| Reservation system | 4.1.21.17 | The Vendor should provide Specific fare models that meet operational business requirements for reserved seats depending to basic fare pricing structure used. |
| Reservation system | 4.1.21.18 | The Vendor shall provide the ability to select a seat when booking a ticket on all sales channels (Retail, web, apps) |
| Reservation system | 4.1.21.19 | The Vendor should support UIC IRS 90918-1 standard for interoperability of reservation systems. |
| Reservation system | 4.1.21.20 | The Vendor should provide the API to integrate reserved seat information into single ticket information. |
| Reservation system | 4.1.21.21 | The Vendor should provide the automatic change of reserved seat information when vechicle operating on the route is changed by PTO. |

### Ticket Office Equipment

The vendor shall comply with Ticket Office Equipment requirements for hardware and software provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Hardware

- Human Machine interface

- Additional Functional Requirements

| Module | Nr. | Requirement |
| --- | --- | --- |
| Hardware | 4.1.22.1 | Point of sale (POS) equipment consists of hardware and software that must function flawlessly and include at least: • Operator display: 17” TFT, resolution 1024x768 or better, scratch resistant touch screen with anti-glare coating. • customer display: color backlit LCD display, 10.2” or better. To allow flexibility in the installation layout, the customer display shall be physically separated from the operator display. • Contactless reader. This reader may be also used to accept contactless payment cards, or it may be a separate unit. • Barcode reader capable of reading and decoding most conventional types of 2D barcodes, including QR (as per ISO/IEC18004), Aztec, PDF417 and Data Matrix, from different types of carriers (paper tickets, printouts, mobile devices) from a distance that covers at least the range between 3cm and 5cm away from the device. The barcode reader shall be state-of-the art and support high resolution barcodes. • EMV compliant POS Terminal approved by local acquirer. • Printer for receipts and paper tickets, capable of printing 2D barcodes, including QR (as per ISO/IEC18004), Aztec, PDF417 and Data Matrix. • Keyboard and mouse. • Networking peripherals to enable connection with higher tiers of the system for data communication. • The TOE shall have sufficient storage capacity to hold the status lists, three sets of operating data (current, past and future), transaction files and audit registers for the past 7 days. • Scanner. Train only: • Two dry-contact outputs for interfacing with the station monitoring system. • Where a single TOE is intended to serve both the paid and the unpaid areas, an additional customer display shall face towards the paid area. These customer display shall be controllable to display information at the appropriate window for the transaction in progress. It shall be possible to add and remove the second customer display from a TOE depending upon its location. |
| Hardware | 4.1.22.2 | The mobile TOE equipment shall be based on a Android based handheld device with the following required main features: • Contactless reader to read Mifare and cEMV cards • Barcode reader capable of reading and decoding most conventional types of 2D barcodes, including QR (as per ISO/IEC18004), Aztec, PDF417 and Data Matrix, from different types of carriers (paper tickets, printouts, mobile devices) from a distance that covers at least the range between 3cm and 5cm away from the device. The barcode reader shall be state-of-the art and support high resolution barcodes. • Network connectivity through WiFi module and 4G/5G modem. • GPS localization module. • Active graphic-capable touch screen which provides at least 1280x720 pixels, a visible area of 50cm2, 24-bit colour depth and ensures a reflection-free viewing. • Full-colour 5-megapixel camera or better. • Printer for fine and payment receipts. • Card Payment device, complete with Pin Entry Device, certified by all the applicable payment schemes (Visa, Mastercard) and approved by local acquirer. • Universal charging interface, such as USB-C. • Docking station to recharge the device. The docking station shall come with a board in which at least 20 docking stations can be installed and which can provide power and connectivity to all of them using a single power cable and a single ethernet cable. If the inspection device is not equipped with a WiFi module, the docking station shall provide connectivity to the inspection device. • The inspection device shall be equipped with a replaceable battery. This enables the inspector to bring a spare battery and replace it during the shift. |
| Human Machine Interface | 4.1.22.3 | The TOE HMI shall provide a primary view for the ticket office agent to perform actions, and a secondary view for the customer to inform them about the process. The ticket office agent shall be allowed to select the language on both views separately. |
| Human Machine Interface | 4.1.22.4 | The TOE shall permit all required functions to be easily accessible to the ticket office agent through an intuitive user interface, which shall permit transactions to be completed with the minimum of operator actions, and that can be understood with a minimum amount of training. |
| Human Machine Interface | 4.1.22.5 | The TOE shall provide a user interface with a responsive layout, designed for a wide range of screen sizes and pixel densities. TOE screen flows and HMI should be proposed by Vendor and approved by PTOs to ensure consistency between operators. |
| Human Machine Interface | 4.1.22.6 | The TOE shall provide a user interface which can be controlled by keyboard, mouse or touch (individually and combined). The TOE shall provide a quick select menu which contains shortcuts to the most popular actions (for a specific TOE). |
| Human Machine Interface | 4.1.22.7 | The TOE shall provide a user interface to be used on Driver's console equipement which can be controlled by touch (individually). The TOE shall provide a quick select menu which contains shortcuts to the most popular actions (for a specific TOE). |
| Additional Functional Requirements | 4.1.22.8 | TOE supports an unlimited number of users, each with their own profile and user settings. These settings can be grouped into categories (e.g., Administrator, Sales Manager, Sales Agent, etc.). |
| Additional Functional Requirements | 4.1.22.9 | The operation menus shall be cusmized for each user profile (e.g. sales agent, sales supervisor, maintenance technician, etc.). |
| Additional Functional Requirements | 4.1.22.10 | Access to the TOE operator interface shall be allowed only after a valid, password protected login. User identification shall be possible by username or smartcard. It shall not be possible for an Operator to start a new shift without having first logged off from the previous shift. |
| Additional Functional Requirements | 4.1.22.11 | It shall be possible for a user to lock the TOE without closing his shift. A locked TOE can only be unlocked by the user with an open shift. There shall be an option for a supervisor user to force the end of shift on a locked TOE. |
| Additional Functional Requirements | 4.1.22.12 | The TOE keeps comprehensive records of the shift (including the quantity, type, and value of products sold and other operations performed, cash and other payments received, smart card status, shift start and end date/time, and representative identification). At the end of the shift, a complete shift report is printed and the data in it is sent to the central system. The TOE must allow the cashier to view the current inventory (CSC, tickets, cash) and view the sales made during their shift. |
| Additional Functional Requirements | 4.1.22.13 | It shall be possible to request a receipt to be printed for the last completed transaction on the TOE. Receipt printing shall be on request only, not automatic. Receipt printing for EFT shall be mandatory. |
| Additional Functional Requirements | 4.1.22.14 | Multiple transactions of different media should be able to be selected for a single customer transaction, the amount to be paid is incremented at each new selection and is displayed for the operator and the customer. Any selection made must be able to be cancelled before the final payment for the lot. |
| Additional Functional Requirements | 4.1.22.15 | TOE – the product/service can also be ordered and picked up using a purchase order. Payment follows in accordance with the agreement between the parties. |

### Validator and Inspection Devices Software Requirements for ABT

The vendor shall comply with the Validators and Inspection devices software requirements for ABT provided in the section Functional Requirements and all other relevant subsections of this document. Part of this segment is:

- Fare media

- Local validation of EMV cards and/or private/white-label EMV cards and/or MIFARE DESFire cards

- Integration with ABT backend

- Validation procedure

- Inspection procedures

- Security

- Migration to ABT

- Configuration management

- Operation Data recording

- Remote control and monitoring

- Human-machine interface

- Additional requirements for validation

| Module | Nr. | Requirement |
| --- | --- | --- |
| Fare Media | 4.1.23.1 | Validation devices shall support at least following media: • Legacy IJPP cards with ABT contract • Physical EMV payment contactless smartcards • Digital EMV payment contactless cards (on mobile or wearables) • 2D barcode in customer presented mode (static and dynamic) |
| Local verification of EMV-WL cards | 4.1.23.2 | Validation devices shall perform an Offline Data Authentication to ensure the card is genuine and unaltered since it was issued. In case of failure, the reader rejects the card and the cardholder is not allowed to access the system. |
| Local verification of EMV-WL cards | 4.1.23.3 | Validation devices shall check customer’s card expiration date; expired cards shall be rejected. |
| Local verification of EMV-WL cards | 4.1.23.4 | Validation devices shall verify and ensure the card is not present in the blacklist. |
| Local verification of EMV-WL cards | 4.1.23.5 | Validation devices shall verify and ensure the card is present in the available whitelist(s). |
| Local verification of EMV-WL cards | 4.1.23.6 | Validation devices shall support real time connectivity for authorization processing and status lists updates. |
| Integration with ABT backend | 4.1.23.7 | Validation devices shall be integrated with the ABT backend by implementing the ABT backend integration interface and exposing a device management and monitoring interface. |
| Integration with ABT backend | 4.1.23.8 | Validation devices shall manage the following lists transmitted by the backend (ABT BackOffice system and Transport Payment Gateway): • Blacklist • Denylist • Whitelist(s) The lists should be imported or exported. |
| Integration with ABT backend | 4.1.23.9 | The sales front-end equipment shall allow users to consult or modify personal account information (including sub-accounts): • View transaction history; • View transit account status; • Register fare media; • Declare stolen or lost fare media; • Manage auto reload or auto renew activation, suspension or cancellation; • Unblock account; • Unblock fare media. Access to the account details shall be possible by taping the customer fare media or typing the customer id. In both cases an authentication shall be required from the user. |
| Validation procedure | 4.1.23.10 | Validation transactions shall be performed offline. Any card passing the verification steps shall be granted access. An Account Verification Check shall be submitted to the ABT Backoffice system (immediately after fare media local verification) to ensure the customer account validity. |
| Validation procedure | 4.1.23.11 | Validation devices shall store the tap transaction locally until a confirmation from the back office is received, indicating the tap information have successfully been uploaded. |
| Validation procedure | 4.1.23.12 | Validation devices shall re-submit transactions not confirmed as received by the back office within configurable timeline. |
| Validation procedure | 4.1.23.13 | Validation devices shall provide information of the transaction status on the (driver) console display when applicable. |
| Purchase procedure | 4.1.23.14 | Purchase transactions shall be performed online with the ABT BackOffice system, using the dedicated integration interface. Local card verification applies. |
|  | 4.1.23.15 | Ticket sales devices (TVM, TOM) shall support the transaction to add value or products to the ABT account. Any means of payment already accepted for other sales shall be accepted for this transaction. |
| Inspection procedure | 4.1.23.16 | Inspection devices shall support online and offline modes for card inspection. If the inspection device is not able to communicate with the ABT Back Office system when inspecting fare media, the inspection device shall operate in “offline inspection” mode during which relevant details related to inspection events are stored locally on the Inspection device. When connectivity with the ABT Back Office system has been restored, the inspection device returns to normal online operation and uploads all locally stored inspection events to the ABT Back Office system for assessment. |
| Inspection procedure | 4.1.23.17 | Inspection devices shall store the tap transaction locally until a confirmation from the back office is received, indicating the tap information have successfully been uploaded. |
| Inspection procedure | 4.1.23.18 | Inspection devices shall re-submit transactions not confirmed as received by the back office. |
| Security | 4.1.23.19 | Level 1 devices shall be able to meet the required level of security defined in the latest version of the Payment Card Industry Data Security Standard (PCI DSS). This could include but not limited to: • PCI PTS Certification (for sales devices supporting PIN based EMV transactions) • PCI P2PE Certification The Vendor shall ensure end-to-end PCI certification is achieved after devices integration by a Qualified Security Assessor (QSA). Any gaps identified by the QSA shall be immediately addressed and fixed without any extra cost to Contractual Authority. |
| Migration to ABT | 4.1.23.20 | For the migration phase, all level 1 devices shall be prepared to recognize legacy IJPP cards encoded with a special “ABT contract”, and treat them like regular ABT cards (processing at ABT Back Office system). |
| Migration to ABT | 4.1.23.21 | Additionally, sales devices shall implement the card migration process, where a IJPP card already in the possession of a customer is converted into an ABT card. This process shall complete the following steps: • Verify the validity of the IJPP card; any expired card shall be rejected. • Check if there is any valid product in the card; if so, the card cannot be converted until the product is expired, spent, or otherwise removed from the card. • Allow the customer to enter his ABT identification (either a username, an e-mail address or a mobile number). • Perform the association of the card with the ABT account, using the dedicated ABT backend integration interface. |
| Configuration Management | 4.1.23.22 | The Validation and inspection devices shall regularly verify whether they have the latest software updates available to them, and download them when this is not the case. Validation and inspection devices shall automatically install and activate any new updates at the pre- specified time. This means that the device needs to have both the presently active files as well as any that will be activated in the future. |
| Configuration Management | 4.1.23.23 | Validation and inspection devices shall regularly verify whether they have the latest status lists/EOD available to them and download them when this is not the case. The L1 device shall remain in service when performing secondary processes such as uploading transaction files and downloading the status lists. Validation and inspection device shall be able to roll back to the previous version of a status lists, EOD or software after an update. This means that the device needs to have both the presently active files as well as the one that was active before. |
| Configuration Management | 4.1.23.24 | It shall be possible to separately configure the frequency of transaction/audit register, status lists/EOD update checks and software update checks of Validation and inspection devices. Validation and inspection device shall ensure file transfers are spread out in time and prevent peaks of high activity at the back-office. |
| Configuration Management | 4.1.23.25 | Validation and inspection devices shall be able to be configured to limit cellular data usage, including but not limited to EOD downloads, status lists download, transaction/audit register uploads, and status information uploads. Note that some types of usage (for example in ABT and barcodes) should never be throttled. |
| Operation Data Recording | 4.1.23.26 | Validation and inspection device shall produce transaction and audit records as per the ABT Back Office system specification. |
| Operation Data Recording | 4.1.23.27 | Validation and inspection devices shall regularly and, if possible, immediately upload its transaction files and audit register files to the back-office. If the upload fails, the L1 device shall start a retry mechanism to ensure the files are uploaded. |
| Operation Data Recording | 4.1.23.28 | Validation and inspection device shall keep sufficient traces and logs for issue identification ad investigation. |
| Remote Control and Monitoring | 4.1.23.29 | Validation and inspection device shall provide the back-office system with status updates on a regular interval or when the status of the device has changed. Status information shall include software and firmware versions, EOD versions, current relevant device status (in service, out of service, fallback mode) and the status of components (for example:barcode reader). |
| Remote Control and Monitoring | 4.1.23.30 | Validation and inspection device shall include in any status update any errors that may have taken place in the device. Remark: Error states shall include also all component alarms (card stacker, paper alarms, temperature, humidity, coins, bank notes and others). |
| Remote Control and Monitoring | 4.1.23.31 | If an error occurs during a transaction, the error in the status update shall uniquely reference this transaction. When the error resulted in a potential overcharge situation, the Validation and inspection device shall include a flag in the status update to indicate this. Remark: Error states shall include also all component alarms (card stacker, paper alarms, temperature, humidity, coins, banknotes and others). This functionality allows the back-office to initiate automatic correction. |
| Remote Control and Monitoring | 4.1.23.32 | Validation and inspection devices shall allow a user to remotely perform the following tasks: • initiate an EOD download on the device; • initiate a status list download on the device; • initiate a transaction upload on the device; • initiate an audit register upload on the device; • initiate a reboot or shutdown of the device; • initiate a change of service on the device; • initiate software installations and (configuration) updates in a granular manner (per application and specific system level updates); • initiate a roll back of a software update to return to the previous version; • retrieve error messages and operational logs; • initiate a check to verify whether it has the latest EOD/status lists/software configuration/version; • initiate a rollback to a previous version of the EOD; • initiate an upload of traces and logs; • perform key life cycle management actions on the device SAM; • override intrusion alarm and silence any acoustic alarm; • other actions specific to the device type (e.g. open/close gate; force end of shift on TOM; etc.). |
| HMI | 4.1.23.33 | The L1 device shall provide a user interface in Slovenian, Italian, Hungarian, German and in English. Language selection by the user depends on the type of L1 device. |
| HMI | 4.1.23.34 | Before any user interaction, the L1 device shall provide the user interface in Slovenian, Italian, Hungarian, German and English at the same time or the prefered language can be set-up. |
| HMI | 4.1.23.35 | If Validation and inspection device is to be used by the passengers, Validation and inspection device shall provide an intuitive and self-explanatory user interface. The exact user interface and screen flows will be developed in cooperation and with accordance of Buyer during the design phase. To ensure a consistent user experience, the screen flow needs to be aligned with the Buyer Transit department. |
| HMI | 4.1.23.36 | The Validation and inspection device shall be configurable with a layout editor to change the look and feel (shapes, colour, icons) of the user interface. |
| HMI | 4.1.23.37 | Validation and inspection device shall be configurable to change the sounds and adjust the volume. |
| HMI | 4.1.23.38 | Validation and inspection device shall discreetly display the EOD and software versions. |
| HMI | 4.1.23.39 | The brightness and contrast of the screen of Validation and inspection device shall be configurable either remotely or via a configuration parameter and can be set statically or set to automatically adjust itself. If configured as such, the screen of Validation and inspection device shall automatically adjust brightness and contrast to provide optimal readability based on the ambient light |
| Additional requirements for validation devices | 4.1.23.40 | Validation devices shall ensure transaction processing is below 450ms from customer tap to guarantee high passengers’ throughput. |
| Additional requirements for validation devices | 4.1.23.41 | Validation devices shall support clear audible and visual indications of the transaction state, including at least 3 clearly different sounds for successful transaction, unsuccessful transaction, and successful transaction for a concession passenger. |
| Additional requirements for validation devices | 4.1.23.42 | Validation devices shall support offline data authentication and deny list for offline transaction processing. |

### On-Board Board Applications

The vendor shall comply with On Board Applications requirements for software provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- On-Board System

- Validator Human Machine interface

- Validator Functional requirements

- Driver’s Console Application

- Additional Functional Requirements

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirement | 4.1.24.1 | The buses in PTO's fleets are using an on-board architecture aligned with ITxPT standards. The OnBoard Validators for those buses shall be equipped with connectors according to the CEN/TS 13149-8 standard (ITxPT physical layer). |
| On-board System | 4.1.24.2 | The on-board system is comprised of the validators and a Driver Console Application on a bus. The driver console application provides a man-machine interface for the driver to interact with the on-board AFC system. The bus driver will use an ITxPT multi-application driver terminal (MADT) which will be supplied by PTO's AVL suppliers. The Vendor is required to provide a driver console application which powers the OnBoard Sales application interface on the MADT. It should be noted that driver console equipment is expected from the ABT Vendor (as optional in financial offer). |
| On-board System | 4.1.24.3 | The driver console application shall be designed to run in any of the OnBoard Validators present on the bus, whilst ensuring that only one instance is active at any given moment. This means one of the OnBoard Validators shall assume the role of Master, and execute the Driver Console Application which will interact with the MADT and with all the Validators. The design of the on-board system must include a robust algorithm for the assignment of this Master role, ensuring prompt fallback when needed but avoiding false toggles. |
| On-board System | 4.1.24.4 | The main functionalities of the Driver Console Application are to provide OnBoard sales application- related status information to the driver and to accept a few mode-change commands; see section Driver Console Application requirements below. |
| On-board System | 4.1.24.5 | Optionally, it may also be used to streamline data distribution from the central system (EOD, status lists), in order to reduce data usage |
| On-board System | 4.1.24.6 | The OnBoard sales application will be installed in buses. The Aplication shall be prepared to communicate with other systems according to CEN/TS 13149-7 standard (ITxPT, system and network architecture) |
| On-board System | 4.1.24.7 | On the new buses, the following ITxPT features shall be used: • Real-time connection to the ABT Back Office system is ensured via the Vehicle Communication Gateway provided by the bus. • On board devices shall frequently synchronize their clock via the Time service. • The on-board system shall retrieve the current journey pattern and position from the AVMS service. • The EVD shall provide an ITxPT-like service publishing ticketing information such as the number of check-ins and check-outs at each stop and other relevant information, such as occupancy information. • The EVD shall provide an ITxPT-like service publishing status updates on a regular interval or when the status of the device has changed. Status shall include software and firmware versions, EOD versions, the status lists versions, current relevant device status (in service, out of service, fallback mode) and the status of internal components where applicable. |
| On-board System | 4.1.24.8 | Conversely, on the old buses the following alternate features shall be used: • The on-board system shall have a permanent real-time connection to the ABT Back Office System via either a dedicated radio gateway (with 4G/5G support) or via the AVL system. This needs to be coordinated with PTA AVL vendor(s). • The on-board system shall include a switch to connect to the onboard network. |
| On-board System | 4.1.24.9 | The on-board system shall use the available data shared on-board to uniquely determine and record standardized key data (e.g. trip ids/journey IDs, GIS links, stop IDs) for reporting and required attributes for cross referencing other systems. |
| On-board System | 4.1.24.10 | The on-board system shall be able to provide the route number, route variation, location and device IDs to a unified inspection device used for all IJPP transportation modes. Possible solutions may be information transfer via NFC, Bluetooth Low Energy, WiFi (via ITxPT) or via an additional application/back- office on the inspection device. |
| On-board System | 4.1.24.11 | The OnBoard sales application needs to be integrated with the AVL system to realize a seamless operation for the bus driver. A draft description is provided to clarify high level functionality which requires integration between ABT and AVL. The detailed interfaces and workflow between the two systems must be defined between the AVL and ABT suppliers. The on-board system shall be integrated appropriately with the AVL and support the functionality below: • Beginning of shift: The bus driver logs into the AVL on-board computer, which sends the vehicle, block, driver, route, trip, duty and time stamp to the OnBoard sales application. • End of shift: The bus driver logs into the AVL on-board computer, which sends the vehicle, block, driver, route, trip, duty and time stamp to the OnBoard sales application. • Start of trip: The AVL sends the route and trip to the OnBoard sales application when a new trip is started. • Raid: The bus driver turns on a “raid” function when an inspection is planned on the next stop. As a result, the AVL sends a message to the OnBoard sales application before the next stop to temporarily halt the acceptance of cards for the duration of the inspection. • Block: Similar to the raid function, the bus driver or the Operational Control Centre may send a message via the AVL to halt/restart the acceptance of cards by the OnBoard sales application. • Status: The bus driver requests, via the AVL system, the status of the OnBoard sales application. per component. • Transactions: The AVL sends a “departure of stop point” to the OnBoard sales application to requests the number of transactions (check-ins, check-outs, blocked cards, failed check-ins, etc.) performed at a specific stop. |
| On-board System | 4.1.24.12 | In some situations, it may occur that the AVL service is not available. It is expected that the on-board system will have an alternative way to determine its position. When this fails, the passengers still need to be able to check-in and check-out. In this fall-back mode (when positioning is not possible), overcharging the passengers should be minimized in conjunction with the ABT Back Office system journey construction and correction functions. These rules will be further defined during the system design process, including edge case scenarios (e.g. passenger checks in while on-board system knows its position and checks out when it is in fall-back mode). |
| On-board System | 4.1.24.13 | If the AVL service is not available, the on-board system shall try to determine its position in another way. Unavailability of the AVL service shall not directly result in the on-board system going into fallback mode. For example, this may be done using the GNSS location service. Another potential source of positioning is the odometer. Vendors may include a dedicated GPS device to provide positioning data, either for all busses or only for old busses where access to GPS and odometer data may not be readily available. |
| Validator MMI | 4.1.24.14 | The validator shall display the current status of device on its screen and indicate this via its colored LEDs. For example: 'in service', 'out of service'. |
| Validator MMI | 4.1.24.15 | When a transaction is performed, the validator shall display the result of the transaction on its screen, indicate this with its colored LEDs and through its speaker. For example: 'check-in successful', 'check-out successful', 'check-in declined'. |
| Validator MMI | 4.1.24.16 | If a transaction is successful, the validator shall display any relevant information for the traveler. Some specific HMI messages in Slovene, Hungarian, Italian, German and in English are defined in the EOD. |
| Validator MMI | 4.1.24.17 | If a transaction is declined, the validator shall display the reason why. |
| Validator MMI | 4.1.24.18 | The validator should indicate when a transaction is in progress. |
| Validator MMI | 4.1.24.19 | If offered Sales application on validator should support purchasing the known fair tickets based on geografical position of the vechicle and operating line the vechicle is engaged in. |
| Validator MMI | 4.1.24.20 | The validator shall provide enough screen real-estate to display all necessary information to the passenger. |
| Validator Functional Requirements | 4.1.24.21 | The validator shall provide protection against accidental multiple check- ins/check-outs on the same device. |
| Validator Functional Requirements | 4.1.24.22 | The validator should provide protection against accidental multiple check- ins/check-outs on different devices in the same bus, however, change of mind should still be possible. Vendor should indicate what options for such a protection would be. |
| Validator Functional Requirements | 4.1.24.23 | The validator should display additional information when an operator intervention card is presented. This should include, but is not limited to, the software, EOD and status lists versions on the device. |
| Validator Functional Requirements | 4.1.24.24 | The validator shall be able to operate correctly when the bus is providing a bridging service, when the bus acts as a back-up to other modes (i.e. maritime, tram, metro) in case of break down. In this case, the validator should inform the ABT Back Office System for correct fare calculation. The validator will be notified by the AVL when a bridging service is in operation. The format of this message will be defined during the system design phase. |
| Driver Console Application | 4.1.24.25 | The driver console application shall integrate with the multi-application driver terminal (MADT) as described in ITxPT. The MADT is the main user interface for the bus driver and is intended to provide a display with an HMI to the different on-board devices. The MADT screen contains a multi-tabbed shell, with a different tab for each device. Each device acts as either a web or a VNC server to provide the content of their dedicated tab over the on-board IP network. |
| Driver Console Application | 4.1.24.26 | The driver console application shall provide the driver the ability to select the language of the interface. |
| Driver Console Application | 4.1.24.27 | The driver console application shall provide the driver with an intuitive user interface that can be understood with a minimal amount of training. |
| Driver Console Application | 4.1.24.28 | The driver console application shall provide the driver the ability to check the current status of the validators on the bus, including their state (in service, out- of-service, etc.) and configuration (EOD version, status lists version, software version, etc.). The driver goes through a check-list when taking the bus from the depot. Verifying the status of the on-board AFC system will be part of the check-list. |
| Driver Console Application | 4.1.24.29 | The complete interface between the driver console application and the validators shall be open, and the technical specification will be shared with Contracing Authority. |
| Driver Console Application | 4.1.24.30 | The driver console application shall provide the driver the ability to perform limited actions on the validators on the bus, such as initiating a device reboot. |
| Driver Console Application | 4.1.24.31 | The driver console application shall provide the driver the ability to manually select the line, service pattern and location on the validators. |
| Driver Console Application | 4.1.24.32 | The driver console application may provide the driver the ability to select one of the predefined flat fares and set the validators in the flat fare mode. Note that this is an additional mechanism to turn on flat fare mode on the validator on top of the account-based fare calculation mechanism. The validator should inform the ABT BackOffice system when the flat fare mode is activated. This would allow PTA to react faster to ad-hoc requests to run buses in flat fare mode. |
| Driver Console Application | 4.1.24.33 | The driver console application may provide the driver the functionality to turn off flat fare mode and return the validators to normal operations. |
| Driver Console Application | 4.1.24.34 | The driver console application shall provide the driver the ability to set the service type (e.g. intercity or urban bus). |
| Driver Console Application | 4.1.24.35 | All functionalities that the driver console provides the bus driver should be configurable to limit access to it. Access may be either free for all drivers, a specific set of drivers or may require remote authorization. The system shall allow Contracing Authority to control in real-time on which bus which bus driver has access to specific functionality. For example, Contracing Authority shall be able to control in real-time which bus drivers are able to turn on/off flat fare mode. |

### Mobile Inspection Devices

The vendor shall comply with Mobile Inspection Devices requirements for Hardware and software provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Hardware

- Human Machine interface

- Additional Functional Requirements

| Module | Nr. | Requirement |
| --- | --- | --- |
| Hardware | 4.1.25.1 | Following are the main features of MPDs: • Contactless reader to read Mifare and cEMV cards • Barcode reader capable of reading and decoding most conventional types of 2D barcodes, including QR (as per ISO/IEC18004), Aztec, PDF417 and Data Matrix, from different types of carriers (paper tickets, printouts, mobile devices) from a distance that covers at least the range between 3cm and 5cm away from the device. The barcode reader shall be state-of-the art and support high resolution barcodes. • Network connectivity through WiFi module and 4G/5G modem. • GPS localization module. • Active graphic-capable touch screen which provides at least 1280x720 pixels, a visible area of 50cm2, 24-bit colour depth and ensures a reflection-free viewing. • Full-colour 5-megapixel camera or better. • Printer for fine and payment receipts. • Card Payment device, complete with Pin Entry Device, certified by all the applicable payment schemes (Visa, Mastercard). • Universal charging interface, such as USB-C. • Docking station to recharge the device. The docking station shall come with a board in which at least 20 docking stations can be installed and which can provide power and connectivity to all of them using a single power cable and a single ethernet cable. If the inspection device is not equipped with a WiFi module, the docking station shall provide connectivity to the inspection device. • The inspection device shall be equipped with a replaceable battery. This enables the inspector to bring a spare battery and replace it during the shift. |
| Man Machine Interface | 4.1.25.2 | The inspection device shall provide the inspector the ability to select the language of the interface. |
| Man Machine Interface | 4.1.25.3 | The inspection device shall be able to display all card contracts retrieved from the ABT BackOffice system, ordered by activity (most recent first). The vendor should indicate any limits on the number of contracts shown at once. |
| Man Machine Interface | 4.1.25.4 | The inspection device shall be able to display all special events retrieved from the ABT Back Office system, ordered by activity (most recent first). The vendor should indicate any limits on the number of special events shown at once. |
| Man Machine Interface | 4.1.25.5 | The inspection device shall be able to display all general events retrieved from the ABT Back Office system, ordered by activity (most recent first). Remark: The vendor should indicate any limits on the number of general events shown at once. |
| Man Machine Interface | 4.1.25.6 | The inspection device shall be able to display all loyalty records retrieved from the ABT Back Office system, ordered by activity (most recent first). The vendor should indicate any limits on the number of loyalty records shown at once. |
| Man Machine Interface | 4.1.25.7 | The inspection device shall be able to display all add-value events retrieved from the ABT Back Office system, ordered by activity (most recent first). Remark: The vendor should indicate any limits on the number of add-value events shown at once. |
| Man Machine Interface | 4.1.25.8 | The inspection device shall clearly indicate when a 2D barcode ticket or other Fare media is not authentic. |
| Man Machine Interface | 4.1.25.9 | The inspection device shall clearly indicate when a 2D barcode ticket or other Fare media is without a check-in on the current service. |
| Man Machine Interface | 4.1.25.10 | If a Fare media is without a check-in on the current service, the inspection device shall clearly indicate whether the Fare media was used for a check-in earlier on the same day. |
| Man Machine Interface | 4.1.25.11 | If a Fare media is without a check-in on the current service, the inspection device shall clearly indicate whether the Fare media account contains a period pass. |
| Additional Functional Requirements | 4.1.25.12 | The inspection device shall connect to the ABT Back Office system to retrieve relevant account information to display (as described above). |
| Additional Functional Requirements | 4.1.25.13 | The use of the inspection device shall be restricted to authorized users, identified with a valid username and password. |
| Additional Functional Requirements | 4.1.25.14 | The inspection device shall be able to retrieve the route number, route variation, location and device IDs from the ABT Back Office system or the vehicle on-board system. |
| Additional Functional Requirements | 4.1.25.15 | The inspection device should provide the inspector a quick and robust way to input on which route/station/location the inspector is on. Vendor should indicate possible solutions to do this, for example by scanning a barcode on the bus or location based. |
| Additional Functional Requirements | 4.1.25.16 | The inspection device shall download the Inspector Assignment and let the user view the assignment details. |
| Additional Functional Requirements | 4.1.25.17 | The inspection device shall provide the ability to act like a payment terminal. This ability enables the customer to directly pay their fine using their bank card and opens up support for future use cases where the inspection device may be utilized for product sales and top-ups. |
| Additional Functional Requirements | 4.1.25.18 | The inspection device shall be able to regularly provide their GPS coordinates and the vehicle ID during operations to the back-office. This allows the visualization of position of the inspectors in the ABT Back Office system. |
| Additional Functional Requirements | 4.1.25.19 | The inspection device shall allow the user to generate a violation form, fill in the details, preview and confirm. |
| Additional Functional Requirements | 4.1.25.20 | The inspection device shall be able to scan the Slovenian eID and passport details. |
| Additional Functional Requirements | 4.1.25.21 | The inspection device shall read the ABT card, auto-detect any violation, and generate the violation form based on the ABT card violation. |
| Additional Functional Requirements | 4.1.25.22 | The inspection device shall upload the inspection details to the backend. |
| Additional Functional Requirements | 4.1.25.23 | The inspection device shall be able to print the notification for the violation. |
| Additional Functional Requirements | 4.1.25.24 | The inspection device shall allow payment via cash or card, and print the receipt for the collected amount. |
| Additional Functional Requirements | 4.1.25.25 | The inspection device shall allow the user to view a list of the violations detected during his shift. |

### General Requirements for Systems Interfaces

The vendor shall comply with general requirements for systems interfaces requirements provided in the section Functional Requirements and all other relevant subsections of this document. Part of this segment is:

- API standards

- Security

- Network connectivity

- Time synchronisation

| Module | Nr. | Requirement |
| --- | --- | --- |
| API standards | 4.1.26.1 | The ABT Back Office system architecture must provide open APIs-based integration architecture to allow connection of multiple stakeholders. The system architecture must provide the ability to segment business processes and data based on business rules and rights management via each API for each stakeholder. |
| API standards | 4.1.26.2 | The ABT Back Office system shall support the capability to provide and consume suitable data through the use of open and secure interface. All interfaces must be based on international and industry standards. |
| API standards | 4.1.26.3 | The ABT Back Office system shall be able to communicate with multiple number of systems simultaneously in a very scalable way without interfering other communications. |
| API standards | 4.1.26.4 | The ABT Back Office system must provide secure integration interfaces to other systems, in the form of Web Application Programming Interfaces (Web APIs). It must control access to resources and functionality accessible through the interfaces through authentication of APIs clients and role-based access control. |
| API standards | 4.1.26.5 | Web APIs shall allow third parties to develop software and systems that integrate to such APIs. This includes machine readable open specification for each API, for example: • For SOAP o Web Services Definition Language (WSDL - https://www.w3.org/TR/wsdl/) • For RESTful APIs o RESTful API Modelling Language (RAML - https://raml.org) • OpenAPI Specification (OAS - https://en.wikipedia.org/wiki/OpenAPI_Specification). |
| API standards | 4.1.26.6 | The ABT Back Office system shall support synchronous and asynchronous messages exchanges: • Asynchronous: The response is sent after a period of time or through another mean of communication. An acknowledgement of receipt shall still be sent to the sender of the message. • Synchronous: The data are sent in response to the request. |
| API standards | 4.1.26.7 | The ABT back-end system must ensure API lifecycle management. All APIs must be versioned, and changes must be implemented in such a way as to maintain backward compatibility for existing partners during an agreed transition period. The provider must define a policy for introducing new versions and deprecation, which includes at least the deadline for notifying partners, the period of simultaneous operation of the old and new versions, and the method of communicating changes. The details of the versioning policy and deadlines are agreed with the client during the planning phase. |
| API standards | 4.1.26.8 | ABT must provide a standardized integration environment for partners, which includes at least a test/sandbox environment with APIs equivalent to those in production, and the option of test data and scenarios without affecting production operations. The system must allow for limiting API usage by partners (rate limiting, quotas) and monitoring loads and abuse. For critical operations (e.g., purchase, refund, manual adjustments), APIs must support idempotent calls or mechanisms for secure request retries to prevent duplicate transactions or refunds. |
| Security | 4.1.26.9 | The communication channels between all modules shall be secured. The communication channel security shall ensure transfer of sensitive data without overhearing and tampering. Security best practices shall be implemented to ensure: • Authentication: For the sender, ensure the data arrives at the intended recipient only, and for the receiver that the data comes from the intended recipient • Data integrity: Secure the integrity of data with using signatures. • Data Confidentiality: Encrypting of data to ensure it can only be read by the intended recipient. |
| Security | 4.1.26.10 | Mutual authentication shall be implemented where both entities verification is required. The authentication check must be performed by both entities at first time of communication establishment. If the communication is broken for any physical or logical reason and new session started with the new TCP link establishment, the authentication verification process must be performed before transferring any type of data at start of the session. |
| Security | 4.1.26.11 | Encryption shall be used to ensure confidentiality and data security. Industry proven standard cryptographic algorithms or tokenization shall be used in accordance with legal regulations and Contracing Authority security standards. File transfers shall take place using secure application protocols like SFTP. Web APIs shall be secured using TLS 1.3 (RFC 8446) and future versions. |
| Network connectivity | 4.1.26.12 | Both sender and receiver shall ensure network availability by sending periodic connectivity check signals. The data can only be transferred in case of network availability. The receiver shall send acknowledgement to the sender when data is received. |
| Network connectivity | 4.1.26.13 | In case of network connectivity interruption during data transmission, the data transfer shall resume from the point of interruption when the network is available. |
| Network connectivity | 4.1.26.14 | When a data transmission is not acknowledged within a configurable period, the sender shall retry the transmission automatically. The timeout and number of retries shall be configurable. |
| Network connectivity | 4.1.26.15 | All network connectivity and data transmission issues shall be logged, and corresponding alarms raised to the system monitoring modules. |
| Network connectivity | 4.1.26.16 | All systems shall support at least following communication initiation situations: • At reset: At reset of a system, the data must be exchanged to initiate and configure the session with other components or to retrieve the last applicable configuration • On a regular basis: Data is exchanged periodically (configurable period) • On demand: Data is exchanged on request. • Anytime: Data is exchanged following a specific event or transaction type. |
| Time synchronization | 4.1.26.17 | All the entities logically or physically linked with the ABT Back Office system shall be synchronized with standard NTP (Network Time Protocol) with the server in Slovenia. |

#### Description of required integrations at PTOs

The vendors shall comply and deliver integrations for different hardware on the PTO's side. The list of integrations specified in the following section may change during the competitive dialogue procedure. The vendors should use the list as input for the Technical Solutions document as part of the FP answer.

##### BUS

PTO’s Equipment:

| Component | Main Function(s) | Interface(s) |
| --- | --- | --- |
| Validators | • Check-in/Check-out • Card Verification • Fare Calculation • IJPP Card update • Transaction Generation • Blacklist • EOD • SAM Card | • AVL (L1) |
| AVL System | • Provides real-time location information (using GPS) • Provides EOD Updates • Transaction store/forward • Bus route, route stop sequence. • Bus location, line ID, real-time bus location (The AVL also performs other functions not related to fare collection) | • Depot Application Server (L2) • Validators (L1) |
| Wi-Fi Router/Switch | • Provides communications when a bus is inside Depot |  |
| GSM End Point | • 4G/5G Communications when a bus is in transit |  |
| TOMs | • Ticket Sales Top-up (using cash/credit card/IJPP card) • Card Verification • Payment Acceptance/Processing • IJPP Card Update • Transaction Generation • Private/Whitelist/Blacklist • Product Sale • Transaction History • EOD • SAM Card (Ticketing keys) | • Current IJPP Server (L3) • Transit Payment Gateway • Payment Acquirer (External) |
| Depot Application Server | • EOD Updates • Transaction store/forward | • AVL (L1) on bus • Current IJPP (L3) |
| Current IJPP AFC Server | • Transaction and Audit Register Processing • EOD management • List management • Device management • Product Management • CT and Device Registration • Reporting • L4 Interface • ITS Interface • Database Management • User Management • Automatic Private/Whitelisting • Security Management • Device Monitoring (Validators and TVMs) • EOD Updates | AVL (L3) • Management Workstation (L3) |
| Timetable management Systems | • Definition of Topology/Scheduling (including that of other PTOs) | • Import files from other PTOs |
| Journey Planner (TBD) | • Interface to PTA Customer Journey Planning Tools | • (PTA – Non-AFC function) • Import Bus data (route, stop. etc) • GTFS data export to ESB for integration |

Expected Frequency of communication and Interface type:

| Interfaces | Business Purpose | Expected Frequency | Interface Type |
| --- | --- | --- | --- |
| In case of device replacement |  |  |  |
| Level 1 – ABT | Transaction management | • Anytime | • Web services (A message per transaction or batches) • Asynchronous (offline transactions) • Synchronous (online transactions) |
| Level 1 – ABT | Transaction logs | • On a regular basis • At depot | • Web services (File Transfer or message exchange) • Asynchronous |
| Level 1 – ABT | Status list management | • At reset • On Demand • on a regular basis • At depot | • Web services (File Transfer or message exchange) • Synchronous |
| Level 1 – ABT | Device control and monitoring | • At reset • On a regular basis • On Demand • At depot | • Web services (Message exchange) • Synchronous |
| Level 1 – ABT | EOD updates | • On Demand • At depot | • Web services (File Transfer or message exchange) • Synchronous |
| Level 1 – AVL | Geolocation | • Anytime | • CEN/TS 13149 Standard (to be supported for future use) • Synchronous |
| ABT – Level 3 | Scheduling | • On a regular basis • On Demand | • NeTEx Standard • XML import (TTM proprietary dataset if available) |
| ABT – Level 3 | Topology | • On a regular basis • On Demand | • NeTEx Standard • XML import (Optibus and IVU proprietary dataset if needed) |
| In the case of device retrofit |  |  |  |
| Level 1 – ABT | Transaction management | • Anytime | • Web services (A message per transaction or batches) • Asynchronous (offline transactions) • Synchronous (online transactions) |
| Level 1 – ABT | Transaction logs | • On a regular basis • At depot | • Web services (File Transfer or message exchange) • Asynchronous |
| Level 1 – ABT | Status list management | • At reset • On Demand • On a regular basis • At depot | • Web services (File Transfer or message exchange) • Synchronous |
| Level 1 – Level 3 | Device control and monitoring | • At reset • On a regular basis • On Demand • At depot | • Web services (Message exchange) • Synchronous |
| Level 1 – Level 3 | EOD updates | • On Demand • At depot | • Web services (File Transfer or message exchange) • Synchronous |
| Level 3 – ABT | EOD updates | • On Demand | • Web services (File Transfer or message exchange) • Synchronous |
| Level 3 – ABT | Device monitoring reports | • On Demand | • Web services (File Transfer or message exchange) • Asynchronous |
| Level 1 – AVL | Geolocation | • Anytime | • CEN/TS 13149 Standard • Synchronous |
| ABT – Level 3 | Scheduling | • On a regular basis • On Demand | • NeTEx Standard • XML import (TTM proprietary dataset if available) |
| ABT – Level 3 | Topology | • On a regular basis • On Demand | • NeTEx Standard (to be supported for future use) • XML import (TTM proprietary dataset if available) |

##### Train

PTO’s Equipment:

| Train Component | Main Function(s) | Interface(s) |
| --- | --- | --- |
| Validators | • Check-in/Check-out • Card Verification • Fare Calculation • IJPP Card Update • Transaction Generation • SAM Card (Ticketing keys) • EOD • Blacklist (no Private/Whitelist) | • AFC Level 3 Central System |
| TVMs | • Ticket Sales/Top-up (using cash/credit card/IJPP card) • Card Verification • Payment Acceptance/Processing • IJPP Card Update • Transaction Generation • Private/Whitelist/Blacklist • Product Sale • Transaction History • EOD • SAM Card (Ticketing keys) • Play screensavers/videos | • AFC Level 3 Central System • Payment Acquirer (External) |
| Ticketing Central Server | • Supervision and control • Data management and Reports • Data files exchange • Security administration - System Access Control • Security administration - Key Management • EOD and system management • Software and firmware upgrades • Transactions management • Time Synchronization | • Central Overview Workstation (L3) • Client Workstation (L3) |
| Central Overview Workstation | • HQ Staff User Interface • User interface to Ticketing Central Server functions | • Ticketing Central Server (L3) |
| Client Workstation(s) | • HQ Staff User Interface (additional access points) • User interface to Ticketing Central Server functions. • Topology File changes for export to PTA | • Ticketing Central Server (L3) |
| CIPD (Card Initialization and Personalization Device) | • Creation of Staff/Intervention Cards | • Ticketing Central Server (L3) |

Expected Frequency of communication and Interface type:

| Interfaces | Business Purpose | Expected Frequency | Interface Type |
| --- | --- | --- | --- |
| Level 1 – ABT | • Transaction management | • Anytime | • Web services (A message per transaction or batches) • Asynchronous (offline transactions) • Synchronous (online transactions) |
| Level 1 – ABT | • Transaction logs | • On a regular basis | • Web services (File Transfer or message exchange) • Asynchronous |
| Level 1 – ABT | • Status list management | • At reset • On Demand • On a regular basis | • Web services (File Transfer or message exchange) • Synchronous |
| Level 1 – ABT | • Device control and monitoring | • At reset • On a regular basis • On Demand | • Web services (Message exchange) • Synchronous |
| Level 1 – ABT | • EOD updates | • On Demand | • Web services (File Transfer or message exchange) • Synchronous |

#### Overview of Card Management Interfaces

The vendors shall comply with and deliver integrations of card management system APIs provided in the Functional Requirements section and all other relevant subsections of this document.

### Migration of existing IJPP cards

The vendor shall comply with the migration of existing IJPP card requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Initial phase

- Migration period

- Final scenario

| Module | Nr. | Requirement |
| --- | --- | --- |
| Initial Phase | 4.1.27.1 | Customers shall be allowed to associate their existing IJPP cards with the subsidized or time defined product to an ABT account, and thus use the card already in their possession to start using the ABT system. |
| Initial Phase | 4.1.27.2 | Customers with personalized or registered cards shall be obligated to associate their cards to an ABT account under the same identity. The ABT system shall provide a method to ensure this. |
| Initial Phase | 4.1.27.3 | The existing IJPP cards shall be used as CUID, to allow their use in the ABT system, until their possible replacement by an ABT card. |
| Initial Phase | 4.1.27.4 | For the operationalization of the above requirements, customers shall be required to present their card at a Ticket Vending Machine or ticket office. Therefore, the ABT system must provide both: • A customer service center front-end capable of performing this operation; • An interface which allows the implementation of this operation on the Ticket Office Machines. |
| Migration Period | 4.1.27.6 | Migration to the new ABT card type shall start as soon as all the participating PTOs have installed the new PTA's validators prepared for ABT fare media acceptance. |
| Migration Period | 4.1.27.7 | During the production period, all ABT Level 1 devices shall accept existing Mifare cards, new IJPP Mifare DESfire or cEMV White Label cards and 2D barcode tickets. |
| Migration Period | 4.1.27.8 | Customers who haven’t yet associated their existing IJPP cards to their ABT account may still do so, as per requirements above. |
| Migration Period | 4.1.27.9 | Customers requesting new cards shall receive the new ABT card type, issued by the Card Program Manager. |
| Migration Period | 4.1.27.10 | It shall be upon PTA decision to terminate the migration period preferably not later than 6 months after the Go-Live of new ABT BackOffice system or no later when new ABT works without issues for 3 months. |
| Final scenario | 4.1.27.11 | Older IJPP cards and tickets will be accepted in parallel with the new ABT/IJPP media during the transition period. Parallel acceptance must be enabled until the completion of the migration from point 4.1.27.10, but no less than 6 months after the start of ABT operation, unless the client confirms an earlier completion in writing. During this period, older IJPP media must operate at least for validation/use in all relevant channels, while the regime for the possible sale/replenishment of legacy products and the settlement/clearing of transactions during the parallel-run period shall be agreed with the client during the planning phase. |

The vendor can also suggest its own process with some references.

### Private Label Card Issuance

The vendors shall comply with and deliver Private label Card issuing requirements provided in the Functional Requirements section and all other relevant subsections of this document.

#### General requirements – Private Label Card issuance

The vendors shall comply with and deliver the private label card, issuing general requirements and Mifare DESfire or cEMV. The private label requirements are provided in the functional requirements section and all other relevant subsections of this document.

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirements | 4.1.28.1.1 | The Vendor shall set up all required facilities and undertake all operations required for: • licensing of MIFARE DESFire or cEMV Private/White Label technology for issuing reloadable contactless cards branded by the contracting authority (IJPP ABT cards). • The card management system for the issuance of IJPP ABT cards • Over-the-air issuance of IJPP virtual cards |
| General Requirements | 4.1.28.1.2 | The Vendor shall ensure compliance with the rules and policies of the Contracting Authority Mifare DESfire or cEMV Private/White Label technology provider and Contracting Authority guidelines and requirements described in this document. |
| General Requirements | 4.1.28.1.3 | The Vendor shall carry out all certifications and type approvals as per the Contracting Authority Mifare DESfire or cEMV Private/White Label technology provider compliance requirements. |
| General Requirements | 4.1.28.1.4 | The Vendor shall grant the Contracting Authority a dedicated BIN compliant with local rules and international schemes regulations to issue the IJPP ABT cards in the EMV Private/White-labelled IJPP scheme. |
| General Requirements | 4.1.28.1.5 | The Vendor shall design and implement an automated process for integration with the ABT Back Office system to automate card issuance and lifecycle management. Such automated functions shall include (but not limited to): • Download of input data files • Upload of return files • Download of card visuals and artwork • Receive automated card production orders (threshold triggered) • Provide the status of cards dispatch • Exchange security keys |
| General Requirements | 4.1.28.1.6 | The Vendor shall design and implement an automated process for integration with the Physical Cards Issuance service provider, which will be designed by the Contracting Authority, to automate card issuance and lifecycle management. Such automated functions shall include (but not be limited to): • Download of input data files • Upload of return files • Download of card visuals and artwork • Receive automated card production orders (threshold triggered) • Provide the status of the cards dispatched • Exchange security keys |
| Mifare DESfire | 4.1.28.1.7 | The Vendor shall obtain all required approvals for the licensing of Mifare DESfire technology from the technology owner to issue Contracting Authority-branded cards (IJPP ABT cards). |
| Mifare DESfire | 4.1.28.1.8 | The Vendor shall provide theMifare DESfire Technical Specification to Contracting Authority. |
| Mifare DESfire | 4.1.28.1.9 | The Mifare DESfire technology shall support both physical and virtual card issuance. |
| Mifare DESfire | 4.1.28.1.10 | The Mifare DESfire application used for IJPP ABT cards issuance shall support Offline Data Authentication for offline mode transactions (e.g. at transit validation devices). |
| Mifare DESfire | 4.1.28.1.11 | Mifare DESfire application used for IJPP ABT cards issuance shall support Online Authorization for online mode transactions (e.g. at micropayment POS devices). Authorization shall rely on customer’s ABT account status and eIJPP balance. |
| Mifare DESfire | 4.1.28.1.12 | The Vendor shall provide full support to other vendors for the integration of Mifare DESfire on all devices. The support shall consist of (but not limited to): • API to integrate with the ABT Back Office system • System configuration and settings • Test environment for integration testing • Test samples provisioning |
| Mifare DESfire | 4.1.28.1.13 | The Vendor shall provide full support to the Retail Network Manager for the provisioning and integration of the Mifare DESfire on all Contracting Authority retail partners' POS devices. The support shall consist of (but not limited to): • API to integrate with the ABT Back Office system • System configuration and settings • Test environment for integration testing • Test samples provisioning |
| Mifare DESfire | 4.1.28.1.14 | The Vendor shall carry out all certifications as per the Mifare DESfire technology provider's rules when required, without incurring any additional cost to the Contracting Authority. This requirement covers all components in the scope of the Vendor. |
| Mifare DESfire | 4.1.28.1.15 | The Vendor shall carry out all certifications with the Contracting Authority Test Team when required without any extra cost to the Contracting Authority (new release, bug fix, software or hardware updates…). This requirement covers all components in the scope of the Vendor. |
| cEMV Private/White Label | 4.1.28.1.16 | The Vendor shall obtain all required approvals for the licensing of the cEMV Private/White Label technology from the technology owner to issue Contracting Authority-branded cards (IJPP ABT cards). |
| cEMV Private/White Label | 4.1.28.1.17 | The Vendor shall provide the cEMV Private/White Label Technical Specification to the Contracting Authority. |
| cEMV Private/White Label | 4.1.28.1.18 | The cEMV Private/White Label technology shall support both physical and virtual card issuance. |
| cEMV Private/White Label | 4.1.28.1.19 | The cEMV Private/White Label application used for IJPP ABT cards issuance shall support Offline Data Authentication for offline mode transactions (e.g. at transit validation devices). |
| cEMV Private/White Label | 4.1.28.1.20 | The cEMV Private/White Label application used for IJPP ABT cards issuance shall support Online Authorization for online mode transactions (e.g. at micropayment se briše POS devices). Authorization shall rely on customer’s ABT account status and eIJPP balance se briše. |
| cEMV Private/White Label | 4.1.28.1.21 | The cEMV Private/White Label licensing shall include the use of a compatible EMV Kernel configured for acceptance of PTA's IJPP ABT card. |
| cEMV Private/White Label | 4.1.28.1.22 | The Vendor shall provide full support to the Retail Network Manager for the provisioning and integration of the EMV Kernel on all Contracting Authority retail partners POS devices. The support shall consist of (but not limited to): • API to integrate with the ABT Back Office system • System configuration and settings • Test environment for integration testing • Test samples provisioning |
| cEMV Private/White Label | 4.1.28.1.23 | The Vendor shall carry out all certifications as per the Private/White Label technology provider rules when required, without incurring any additional cost to the Contracting Authority. This requirement covers all components in the scope of the Vendor. |
| cEMV Private/White Label | 4.1.28.1.24 | The Vendor shall carry out all certifications with Contracing Authority Test Team when required without any extra cost to Contracing Authority (new release, bug fix, software or hardware updates…). This requirement cover all components in scope of the Vendor. |
| cEMV Private/White Label | 4.1.28.1.25 | The Vendor shall provide usage of PIN above agreed value and PIN management processes for closed loop Fare media. |

#### Additional requirements – Private Label Card Issuance

The vendor shall comply with and deliver additional Private label Card issuing requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Physical card issuance

- Virtual card issuance

- Security

- Quality assurance

- Future proofing

| Module | Nr. | Requirement |
| --- | --- | --- |
| Physical Card Issuance | 4.1.28.2.1 | The Vendor shall design and implement an automated process for integration with the card supplier in order to manage the card provisioning (including first production, renewal, pre-encoded cards for events…). |
| Physical Card Issuance | 4.1.28.2.2 | The replacement of the card supplier shall be possible without any extra cost to Contracting Authority. |
| Physical Card Issuance | 4.1.28.2.3 | The addition of a new card supplier shall be possible without any extra cost to Contracting Authority. |
| Physical Card Issuance | 4.1.28.2.4 | The Card Program Management system shall maintain a record of the cards' operating system versions and track any issues identified, as well as the associated risks, throughout the solution's lifecycle. |
| Physical Card Issuance | 4.1.28.2.5 | The Vendor shall work closely with Contracting Authority to develop and submit card visuals for approval. The final artwork approved by Contracting Authority will be property of Contracting Authority. |
| Physical Card Issuance | 4.1.28.2.6 | The Vendor shall submit updated proof in case of defects and / or changes required by Contracting Authority. |
| Physical Card Issuance | 4.1.28.2.7 | The Card Program Management system shall support provisioning of customer's scanned photo for colored photograph printing on Personalized cards. |
| Physical Card Issuance | 4.1.28.2.8 | The Card Program Management system shall support provisioning of card details in both English and preferably in Slovene. |
| Physical Card Issuance | 4.1.28.2.9 | The Vendor shall define the IJPP ABT card profile (including file structure, data format and file content) and submit it for Contracting Authority approval during design phase. |
| Physical Card Issuance | 4.1.28.2.10 | During O&M period, the Vendor shall be able to update the card visuals or electrical data content on request. A validation step shall take place with Contracting Authority before any changes apply. |
| Physical Card Issuance | 4.1.28.2.11 | The Vendor shall implement industry best practices in terms of cryptographic algorithms such as diversification for the electrical data initialization. |
| Physical Card Issuance | 4.1.28.2.12 | The Card Program Management system shall manage production keys using HSM. The Vendor shall provide a justification in case the solution relies on a KMS solution. |
| Physical Card Issuance | 4.1.28.2.13 | The Vendor shall manage key sets provided by Contracting Authority: • Test keys: no key ceremony required. • Production keys: A key ceremony is mandatory and each key shall be split in minimum two parts. |
| Physical Card Issuance | 4.1.28.2.14 | The Vendor shall implement an automated process for production return files management. The format shall be specified during design phase. |
| Physical Card Issuance | 4.1.28.2.15 | The Card Program Management system shall ensure that the card identifier is unique for each card. |
| Physical Card Issuance | 4.1.28.2.16 | The Card Program Management system shall ensure continuous availability of blank (non-personalized) cards for instant issuance at TOEs. |
| Physical Card Issuance | 4.1.28.2.17 | The Card Program Management system shall implement an automated process, including appropriate automatic routing workflow for all required approvals, in order to trigger fare media production when the stock reaches a defined threshold. This threshold must be sufficient to allow time for the card preparation and shipment without inducing production shortage. |
| Physical Card Issuance | 4.1.28.2.18 | The Card Program Management system shall allow Contracting Authority placing orders for card production whenever required. |
| Physical Card Issuance | 4.1.28.2.19 | The Card Program Management system shall be able to handle specific input data files from Contracting Authority for card production (specific card identifier range, specific electrical data profile…). |
| Physical Card Issuance | 4.1.28.2.20 | The Card Program Management system shall allow Contracting Authority to update the input or return files format, the packaging or the delivery address on request from Contracting Authority. A validation step shall take place with Contracting Authority before any changes apply. |
| Physical Card Issuance | 4.1.28.2.21 | The Card Program Management system shall be able to renew personalized cards with electrical data personalization compliant with the cards to renew. |
| Physical Card Issuance | 4.1.28.2.22 | The Card Program Management system shall be able to replace personalized cards with electrical data personalization compliant with the cards to replace. |
| Physical Card Issuance | 4.1.28.2.23 | The Card Program Management system shall handle the return files in accordance with the cards produced. |
| Physical Card Issuance | 4.1.28.2.24 | The production return file format shall be defined by the Vendor and submitted for approval by Contracting Authority during design phase. It shall contain at least following information: • header: o Creation date o Supplier identifier o Batch number o Order number o Total number of records • Followed by n new records: o Chip serial number or / and PAN o Printed serial number or / and PAN o Packaging box number |
| Physical Card Issuance | 4.1.28.2.25 | The Card Program Management system shall use SFTP and/or any other mode of secure communication with digital signature / encryption & decryption for download and upload of customer data. |
| Physical Card Issuance | 4.1.28.2.26 | The Card Program Manager shall provide Contracting Authority with daily reports of all the cards produced, dispatch details, postal/courier returns etc. |
| Physical Card Issuance | 4.1.28.2.27 | The Card Program Manager shall keep the data storage of input files, dispatch details, etc. for at least one year. |
| Physical Card Issuance | 4.1.28.2.28 | The Card Program Management system shall support both primary as well as secondary addresses for dispatching of cards. |
| Physical Card Issuance | 4.1.28.2.29 | The Card Program Management system shall provide a web Portal interface to a management console where Contracting Authority authorized agents can perform at least following operations: • Review card artwork • Submit orders for cards production • Access card production reports • Upload/download input and return files • Search of dispatch status and data |
| Physical Card Issuance | 4.1.28.2.30 | The Card Program Management system shall manage lost cards. Information related to the lost cards shall be automatically shared with the ABT Back Office system and rejected on Level 1 devices. |
| Physical Card Issuance | 4.1.28.2.31 | The Card Program Management system shall implement an PIN allocation and PIN change processes on physical cards. |
| Physical Card Issuance | 4.1.28.2.32 | The Card Program Management system shall implement an automated process for the replacement and renewal of personalized cards. |
| Virtual and digital Card Issuance | 4.1.28.2.33 | The Vendor shall provide a virtualization platform capable of issuing IJPP ABT virtual cards in compliance with the EMV Privat/White Label technology provider. |
| Virtual and digital Card Issuance | 4.1.28.2.34 | The Vendor shall carry out all certifications for digital issuance as per the Privat/White Label technology provider rules when required without any extra cost to Buyer. |
| Virtual and digital Card Issuance | 4.1.28.2.35 | The Vendor shall provide an SDK to support customer enrolment and issuance of virtual and digital cards and integration into Contracting Authority applications and 3rd party providers’ wallets (including Apple Pay, Google Pay and other OEM wallets). |
| Virtual and digital Card Issuance | 4.1.28.2.36 | The SDK shall support full IJPP cards virtualization functionalities to allow seamless user experience and integration with other mobile applications. |
| Virtual and digital Card Issuance | 4.1.28.2.37 | The SDK shall be provided and maintained for most common mobile devices OS (Android, iOS, Harmony OS, etc.) to facilitate integration with other applications. |
| Virtual and digital Card Issuance | 4.1.28.2.38 | The SDK shall enable IJPP virtualization on a wide range of mobile devices, manufacturers, models, versions, in order to achieve a large base of potential users. The Vendor shall provide and confirm a list of the current devices/OS/OEMs that support the proposed solution and the related market share statistics in Slovenia. Virtualization using Host Card Emulation (HCE) is preferred for Android devices to avoid mobile hardware limitations. |
| Virtual and digital Card Issuance | 4.1.28.2.39 | The Vendor shall provide full support to Contracting Authority service providers for the integration of the IJPP virtualization SDK. At least integration with IJPP applications is expected. Expected support consist of providing (but not limited to): • SDK documentation (in English) • Trainings and workshops • Test environment for integration testing • Source code samples |
| Virtual and digital Card Issuance | 4.1.28.2.40 | The virtual and digital IJPP cards shall offer the same user experience as physical IJPP cards. |
| Virtual and digital Card Issuance | 4.1.28.2.41 | The digital IJPP cards shall offer the same functionalities and the same level of performance as physical cards in terms of transaction speed, reliability, integrity, security, availability and any other relevant metrics. |
| Virtual and digital Card Issuance | 4.1.28.2.42 | The virtual and digital IJPP cards shall support all Contracting Authority card types (anonymous, registered, and personalised) and the Product Portfolio described in the appendix to this document. The use shall cover transport, mixed mobility and non-transport use cases. |
| Virtual and digital Card Issuance | 4.1.28.2.43 | It shall be possible to issue a virtualised physical IJPP card in the IJPP mobile app, associated with an existing physical IJPP card (same PAN number) |
| Virtual and digital Card Issuance | 4.1.28.2.44 | The virtual and digital IJPP cards shall be compatible with NFC mobile devices with no hardware limitations. |
| Virtual and digital Card Issuance | 4.1.28.2.45 | The digital IJPP cards shall be accepted at all ABT Level 1 devices (including partners’ POS devices). |
| Virtual and digital Card Issuance | 4.1.28.2.46 | The solution shall be able to support initially up to 300,000 concurrent users, with capability to be scaled up to support future growth without changes to the architecture, but only with configuration and resources (such as network, computing power, etc.) capability upgrades (up to 2 million users at the same time). |
| Virtual and digital Card Issuance | 4.1.28.2.47 | The Vendor shall design, implement and test the system to prevent abuse and/or exploitable security breaches by any user. |
| Virtual and digital Card Issuance | 4.1.28.2.48 | The virtualization platform shall implement all IJPP lifecycle management functions, including but not limited to: • Issuance • Blocking/Unblocking • Registration • Renewal • Replacement |
| Virtual and digital Card Issuance | 4.1.28.2.49 | The Card Program Management system shall implement a PIN allocation and PIN change process on virtual and digital cards. |
| Security | 4.1.28.2.50 | The Vendor shall implement industry security best practices (restricted access on site and data, card traceability …) |
| Security | 4.1.28.2.51 | The Vendor shall organize key ceremonies to reference each key into the HSM. |
| Security | 4.1.28.2.52 | The Card Program Management system shall interface with the ABT Back Office system Key Management module to ensure security of transactions on cards. |
| Security | 4.1.28.2.53 | The Card Program Management system shall ensure that Contracting Authority keys can not be compromised at any time during the contract period. |
| Security | 4.1.28.2.54 | The Card Program Management system shall use SFTP and/or any other mode of secure communication with digital signature / encryption & decryption for download and upload of customer data. |
| Security | 4.1.28.2.55 | The Card Program Management system shall manage the storage of the cardholder data required for the card issuing and provisioning according to the local regulations and best practices. |
| Quality Assurance | 4.1.28.2.56 | The Card Program Management system shall support the card quality assurance issues tracking. Examples of issues include but are not limited to: • Illegibility of printed numbers on the card (e.g., blurring, or bleeding of edges); • Color mismatch of printed Artwork; • Wrong numbers used; • Numbers printed in the wrong location; • Numbers printed in the wrong format / orientation; • Cards delaminating or partially laminated; • Failures to comply with delivery requirements. |
| Quality Assurance | 4.1.28.2.57 | The Vendor shall ensure any problems are addressed and resolved within agreed SLAs. |
| Quality Assurance | 4.1.28.2.58 | The vendor should provide pricing/invoicing model for Issuing and Acquiring services of (Visa/Mastercard) EMV Private/ White label card processing, specifying the set up fees, monthly fee and Processing fees (active card per year, transaction fees,...). |
| Quality Assurance | 4.1.28.2.59 | The vendor should provide pricing/invoicing model for Issuing and Acquiring services of (Mifare DESfire card processing, specifying the set up fees, monthly fee and Processing fees (active card per year, transaction fees,...). |

### Barcode management

The vendor shall comply with the Barcode management requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- Static 2D barcodes

- Dynamic 2D barcodes

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirements | 4.1.29.1 | The 2D Barcode solution shall be fully integrated with the ABT solution components (ABT Back Office system, Level 1 devices). The integrated solution shall offer a seamless user experience for all use cases regardless of the fare media type: • Sales and issuance • Use • Configuration • Monitoring • Reporting • Customer Relation Management All functions shall be accessible via same channels and Portals |
| General Requirements | 4.1.29.2 | The generated and printed 2D Barcode shall comply with one of the conventional types of 2D barcodes: • QR (as per ISO/IEC18004) • Aztec • PDF417 • Data Matrix. And shall rely on industry best practices and guidelines (e.g. ISO 37180, UIC 918…). The Vendor shall detail in the proposal the standards used for the implementation with technical justification. |
| General Requirements | 4.1.29.3 | The 2D Barcode solution shall implement at least following modes: • Encode and validate low value products using static 2D Barcodes on paper tickets or mobile application. At least the following products shall be supported: o One trip ticket o Daily pass o Special events • Encode and validate ABT Account ID using dynamic 2D Barcode on mobile application |
| General Requirements | 4.1.29.4 | The 2D Barcode solution shall implement at least following use cases: • Check-in using 2D Barcode • Check-out using 2D Barcode • Barcode Transfer between different transport modes • Inspection of 2D Barcodes • 2D Barcode lifecycle management, including (but not limited to): o 2D Barcode status (Unused / Used / Expired / blacklisted) o Purchase at TOE and TVM o Purchase on IJPP web Portal and partners websites o Purchase on IJPP mobile App and partners mobile apps. o Refund • Replacement |
| General Requirements | 4.1.29.5 | The 2D Barcode solution shall offer same level of performance as IJPP cards in terms of transaction speed, reliability, integrity, security, availability and any other relevant metrics. |
| General Requirements | 4.1.29.6 | All 2D Barcode transactions shall be individually recorded on Level 1 devices and transaction logs transmitted to the ABT backend for processing. |
| General Requirements | 4.1.29.7 | The Vendor shall design, implement and test the system to prevent abuse and/or exploitable security breaches by any user. |
| General Requirements | 4.1.29.8 | The Vendor shall provide operational and technical support before and after the public launch of the solution, within the terms of the O&M requirements defined in this document. |
| General Requirements | 4.1.29.9 | The Vendor shall provide a complete documentation of the 2D Barcode solution. The documentation shall include: • Functional and technical specifications • Detailed architecture • Layout • Content data and field values • Encryption and security algorithms • Modules APIs description (sales, encoding, decoding, validation…) • Any other relevant aspects to enable understanding and integrating the solution The documentation will be used as part of IPTA's interoperability scheme specifications. |
| General Requirements | 4.1.29.10 | The Vendor shall provide a 2D Barcode issuance module to generate and distribute barcodes to the requesting modules. This module shall be integrated as one of the ABT Back Office systems modules. |
| General Requirements | 4.1.29.11 | The Vendor shall provide a standalone module to be deployed on all Level 1 validation devices (including partner's equipment) to enable IJPP 2D Barcode acceptance. |
| General Requirements | 4.1.29.12 | The Level 1 module shall include signature and cryptographic validation to ensure the 2D barcode is issued by Contracing Authority. |
| General Requirements | 4.1.29.13 | The Vendor shall provide an Android SDK for inspection and provide support for integration within the IJPP Inspection application. The inspection module shall be compliant with the requirements described in the Inspection SDK section of this document. |
| General Requirements | 4.1.29.14 | The 2D Barcode solution shall be capable of executing critical use cases, i.e. check-in, check-out and inspection, even when L1 devices are offline. |
| General Requirements | 4.1.29.15 | The Vendor shall provide full support to other vendors for the integration of the issuance, inspection and validation modules (partners’ websites, partners’ mobile apps, devices not in scope of the ABT Vendor...). The support shall consist of (but not limited to): • Provide APIs to integrate with the barcode modules • Help on system configuration and settings • Provide test environment for integration testing • Provide test samples |
| General Requirements | 4.1.29.16 | The 2D Barcode solution shall use digital signature and encryption to preserve security and data integrity of barcodes (AES algorithms are preferred). |
| General Requirements | 4.1.29.17 | The 2D Barcode solution shall implement a secure method of receiving and storing the encryption keys used to decode barcode data. The method of transporting and securing the encryption keys shall be subject to Contracing Authority review and approval at the Design Review. |
| Static 2D Barcode | 4.1.29.18 | The Vendor shall provide a 2D Barcode issuance module to be integrated with Contracing Authority sales and distribution channels to issue static barcode tickets. |
| Static 2D Barcode | 4.1.29.19 | The static barcode tickets shall support at least the following products as initial scope: • One trip ticket • Daily pass • Special event |
| Static 2D Barcode | 4.1.29.20 | The solution shall be flexible to support new products using configuration only. Such new products could cover: • Mixed mobility products • Combination tickets |
| Static 2D Barcode | 4.1.29.21 | The static barcode tickets shall be issued either in digital form to user’s mobile phone or email, issued as paper tickets in station premises or printed by customer on plain paper. |
| Static 2D Barcode | 4.1.29.22 | The barcode based products shall be configurable by Contracing Authority agents. Configuration parameters shall include (but not limited to): • Maximum journey transfers • Maximum transfer time • Maximum journey distance • Maximum journey duration • Dynamic barcode validity period |
| Static 2D Barcode | 4.1.29.23 | Integration with Contracing Authority sales and distribution channels shall rely on open and secure APIs. At least integration with following channels are in scope of the Vendor: • TOEs • TVMs • CRM Portal • Customer Management Portal • Contracing Authority Mobile Applications |
| Static 2D Barcode | 4.1.29.24 | The Vendor shall provide full support to other vendors for the integration of the issuance API (partners’ websites, partners’ mobile apps, sales devices not in scope of the ABT Vendor...). The support shall consist of (but not limited to): • Provide API to integrate with the issuance module • Help on system configuration and settings • Provide test environment for integration testing • Provide test samples |
| Static 2D Barcode | 4.1.29.25 | The 2D Barcode data shall include dynamic data such as date and time of generation. |
| Static 2D Barcode | 4.1.29.26 | The static barcode shall include printed information in human-readable form and in secure 2D Barcode. Printed human readable information shall include configurable text such as: • Unique serial number • Ticket type • Validity period The barcode and human readable information shall be designed to fit within the customer receipt ticket. |
| Static 2D Barcode | 4.1.29.27 | The static barcode shall be encoded in bytes mode, with sufficient data capacity to satisfy Contracing Authority fare policies and contain at least following information (but not limited to): • An operator code • A product code / ticket type • A unique identifier number • A date and time generation • An expiration date • A passenger class • A fare category (concession) • Applicable zones |
| Static 2D Barcode | 4.1.29.28 | The barcode based products shall be available for all transport modes where customer can select specific routes, a travel class, a concession type or any other parameter (e.g. seat reservation) as per Contracing Authority business rules. |
| Static 2D Barcode | 4.1.29.29 | The static barcode shall be secured using digital signature and encryption to preserve security and data integrity. |
| Static 2D Barcode | 4.1.29.30 | The validation of the static barcodes shall be managed locally on the Level 1 device. A transaction log shall be shared immediately with the ABT Back Office system for storage and for use in case of inspection. |
| Static 2D Barcode | 4.1.29.31 | The 2D Barcode solution shall be able to detect when a barcode is already in use or has been used previously. Static barcodes shall be usable by one person at a time. The solution shall support configurable measures to prevent pass back and sharing with other users. |
| Static 2D Barcode | 4.1.29.32 | The 2D Barcode solution shall implement security methods and unique identification numbers. When a barcode is presented to a reader, the barcode unique ID shall be verified against blacklist. |
| Dynamic 2D Barcode | 4.1.29.33 | The Vendor shall provide a 2D Barcode issuance module to be integrated with the Contracting Authority's Mobile Application, generating a dynamic barcode that identifies the customer account. |
| Dynamic 2D Barcode | 4.1.29.34 | Dynamic barcode generation shall be accessible only when the customer is identified and authenticated on the ABT account. |
| Dynamic 2D Barcode | 4.1.29.35 | The 2D Barcode data shall include dynamic data such as date and time of generation. |
| Dynamic 2D Barcode | 4.1.29.36 | The Vendor shall ensure the 2D barcode module deployed on Level 1 devices is capable of validating dynamic barcodes displayed on customers’ mobile phones. |
| Dynamic 2D Barcode | 4.1.29.37 | When a dynamic barcode is presented to a reader, the customer account ID shall be verified against blacklist. |
| Dynamic 2D Barcode | 4.1.29.38 | The dynamic barcode shall be valid only for a limited configurable period of time (initially set to 5 min). If the barcode is tapped after the configured validity period it shall be rejected by the Level 1 device. |

### Support to Retail Managers

The vendors shall comply with the Retail manager's support requirements provided in the Functional Requirements section and all other relevant subsections of this document.

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirements | 4.1.30.1 | The ABT solution shall provide an open API to connect 3rd party retail POS devices. |
| General Requirements | 4.1.30.2 | The ABT solution shall apply all processing rules described in the Transaction and Risk Processing Requirements section and Contracing Authority Business Rules. |
| General Requirements | 4.1.30.3 | The ABT solution shall process submitted payment transactions for multiple merchants. The payment transactions shall contain a merchant identifier to use for settlement. |
| General Requirements | 4.1.30.4 | The ABT solution shall recognize and check received transaction details against blacklist. |
| General Requirements | 4.1.30.5 | The ABT solution shall distribute the blacklist to the Retail Network Managers on a configurable regular period of time. |
| General Requirements | 4.1.30.6 | The ABT solution shall communication with the Retail Network Managers using secure channels (e.g., TLS 1.2). |
| General Requirements | 4.1.30.7 | The ABT solution shall authenticate the Retail Network Managers before any data exchange. |
| General Requirements | 4.1.30.8 | The ABT solution shall communicate with registered Retail Network Managers only. |
| General Requirements | 4.1.30.9 | The ABT solution shall allow Contracing Authority and Retail Network Managers to add and manage retail stores, locations, associated retail store POS devices, and other location-specific information using the Contracing Authority and Partners web Portals. |
| General Requirements | 4.1.30.10 | The ABT solution shall capture, categorize, prioritize, manage, address, and report technical support requests and resolutions related to the retail network. |
| General Requirements | 4.1.30.11 | The ABT solution shall provide Contracing Authority with access to stored data, and enable them to run reports and conduct analytics, on retail store transactions, performance, issues, support requests, and other performance metrics. |
| General Requirements | 4.1.30.12 | The system shall have module to settle with partners, generate invoice and manage account receivable and account payable |

### Validators

The vendor shall provide the software, hardware, installation, deployment, integration, certification, and configuration for all validator components up to L3 readiness to accept eIJPP closed-loop cards and open-loop (bank) cards on PTA’s system in compliance with EMV standards and with requirements provided in this document.

The following requirements are applied to ALL Validators regardless of type of device.

### System requirements

The vendor shall comply with the Validators System requirements in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

- General Device architecture

- Contactless Card Reader/Writer

- Mechanical and electrical design

- Expected power supplies.

- Fire Safety Codes

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Device Architecture | 4.1.32.1 | The Validator shall have a modular architecture where multiple applications can run in parallel and can access the different peripherals. It must use a widespread operating system (e.g., Android or Linux), with a state-of-the-art version as applicable to the device in question. It should be able to run third- party applications and APIs, and to connect to backend APIs through real-time network connection. The vendor is expected to provide evidence of the device architecture. |
| Validator Hardware | 4.1.32.2 | The vendor shall provide: - Housing for: bus, platform The following are the main features of Validators: - Contactless reader (EMV compliant). - Barcode reader capable of reading and decoding most common types of 2D barcodes, including QR (according to ISO/IEC 18004), Aztec, PDF417 and Data Matrix, from various media (paper tickets, printouts, mobile devices) at a distance covering at least the range between 3 cm and 5 cm from the device. The barcode reader must support high-resolution barcodes. - Active graphical touchscreen display with a minimum resolution of 480 × 640 pixels, a visible area of at least 100 cm², 24-bit color depth and anti-glare viewing. - Three clearly visible LED indicators (green, orange/yellow, red) indicating the transaction result. - LAN port for connection to an integrated computing unit or other embedded hardware (mandatory for platform validators). - Speaker for transaction result indication and the ability to play predefined voice messages. - SIM card slot for 4G/5G data connectivity. - Support for 2× SIM (or eSIM with the ability to manage multiple profiles, or a combination of SIM + eSIM) with automatic failover between operators in case of connectivity loss (for validators installed on vehicles and vessels, and for platform validators at locations with weaker signal or without reliable LAN connectivity). - Support for at least 1× SIM (or eSIM) as backup mobile connectivity in addition to the primary LAN connection (for platform validators with ensured LAN connectivity). - At least 2× SAM (Secure Access Module) compliant with ISO/IEC 7816 for secure storage of cryptographic keys and execution of cryptographic operations (for all types of validators). - Remote shutdown capability for inspection purposes. - NFC tag emulation mode (optional). - The validator must include an integrated battery enabling autonomous operation and provide the possibility of additional solar power supply (integrated or external solar module) (only for platform validators installed at locations without electrical power supply). - The system must enable remote monitoring of power supply and battery status (only for platform validators without electrical power supply). |
| Validator Hardware | 4.1.32.3 | Platform validators must be resistant to vandalism or installed in suitably robust protective enclosures. The equipment must be designed for outdoor use and provide an adequate level of protection against the ingress of dust and water (e.g. at least IP54 or equivalent), as well as mechanical resistance to impacts or vandalism (e.g. at least IK10 or equivalent). The supplier must provide the technical requirements for wiring and communication connections. |
| Validator Hardware | 4.1.32.4 | Validators for buses must also be suitable for installation on smaller vehicles, e.g., vans, minibuses, and tourist buses. During the preparation of the bid, the bidder must prepare a set of validators that are suitable for installation on various means of transport. |
| Validator Hardware | 4.1.32.5 | Validator shall have sufficient storage capacity for 7 consecutive days of offline operation in full service, in case of server or network unavailability. No transaction or audit data can be lost. Validator shall support multiple card lists of at least 750’000 entries. Validation and inspection devices shall support the storage of at least 10'000 offline transactions. |
| Validator Hardware | 4.1.32.6 | Validator and Inspection device shall have an internal real-time clock including a date function that is frequently synchronized and shall be accurate within 1 minute over a year even without synchronization. |
| Validator Hardware | 4.1.32.7 | It shall be possible to remotely update the application software of the Validator and inspection device, as well as any relevant firmware applicable to the device type. |
| Validator Hardware | 4.1.32.8 | The Validator and inspection device and the ABT backend must be able to connect by various means of physical interfaces: • The Ethernet port of the device must be capable of at least 100Mbit/s data rate and meet or exceed IEEE Standard 802.3; • The Wi-Fi communication mode must be compliant with IEEE std. 802.11 a/b/g/n/ac/ax modes of communication. The device must always run in Station Mode and never as an Access Point. • The cellular communication shall rely on widely used communication technologies belonging to the fourth or fifth generations. |
| Contactless Card Reader/Writer | 4.1.32.9 | In order to process contactless cards, Validator and Inspection devices shall be equipped with a Contactless Card Reader/Writer (CSC-R/W), with at least the following characteristics: • Contactless interface compliant with ISO 14443 A+B, including support for NXP’s MIFARE DESFire cards and MIFARE Ultralight tickets; also compliant with ISO 18092 (NFC) in reader mode; also compliant with CEN/TS 16794 and with EMV-Contactless standards (EMVCo Level 1 certified). |
| Contactless Card Reader/Writer | 4.1.32.10 | Validator device shall be EMVCo Level 1 certified, Level 2 certified and the vendor shall ensure Level 3 certification with the Payment Service Provider as per the following scheme requirements: Visa, Mastercard, and IJPP scheme (cEMV White Label). Supporting a new payment scheme shall be possible without impacts on already supported schemes compliance. |
| Contactless Card Reader/Writer | 4.1.32.11 | The CSC-R/W shall have provisions to accommodate at least four SAM for the secure storage of security keys associated with CSCs issued by different service providers. The selection of the appropriate keys shall not measurably affect the speed at which CSCs are processed. |
| Contactless Card Reader/Writer | 4.1.32.12 | It shall be possible to update the Firmware and application SW specific to CSC- R/W remotely. |
| Contactless Card Reader/Writer | 4.1.32.13 | The Validator device shall clearly indicate the location of the contactless card reader, 2D barcode reader and other points of interaction. |
| Contactless Card Reader/Writer | 4.1.32.14 | The Validator device shall provide appropriate distance of reading the media (EMV, QR) in order to prevent multiple tap accidents. |
| Contactless Card Reader/Writer | 4.1.32.15 | The Validator and Inspection device shall follow the DUJPP branding guidelines. The vendor shall obtain necessary approvals from DUJPP prior to the implementation. |
| Contactless Card Reader/Writer | 4.1.32.16 | For Validators powered directly from the mains, any internal points where dangerous voltages are present must be clearly marked and protected against accidental touching by maintenance & operation personnel. |
| Contactless Card Reader/Writer | 4.1.32.17 | Validator devices shall be of modular design. The size of the modules shall be determined so as to facilitate maintenance, handling, transportation and warehouse storage. Disassembly and reassembly shall be simple to carry out, with a limited number of adjustments being required. The modules shall be fully interchangeable with one another. Replacement of a module by another one shall entail a minimum amount of maintenance adjustments. Those few adjustments which remain required shall be quantified and simple to carry out, without the need for special tools. Attachment hardware shall be standardized. The positioning of modules shall be fixed and not be altered during operation. |
| Contactless Card Reader/Writer | 4.1.32.18 | All commonly used materials shall be properly protected against corrosion. Association between materials liable to generate galvanic coupling shall not lead to deterioration of either material, nor to improper operation of the system. |
| Contactless Card Reader/Writer | 4.1.32.19 | All electronic boards shall meet the following conditions: • Boards including a battery shall be protected in order to prevent short circuits. These boards shall be able to be stored without battery back- up. • Heavy or bulky components shall be fastened to the board by mechanical means. • Enclosure supports shall provide efficient and durable contact with the tabs of inserted components. • Potentiometers and adjustable components shall be blocked after setting. |
| Contactless Card Reader/Writer | 4.1.32.20 | All necessary precautions shall be taken to obtain utmost reliability from display elements. The screen of the Validator shall provide anti-glare/reflection to improve the readability of the device in the presence of external light sources. |
| Contactless Card Reader/Writer | 4.1.32.21 | Wire links, terminal blocks and connectors shall be perfectly marked (different colours, numerical referencing, etc.). |
| Contactless Card Reader/Writer | 4.1.32.22 | All major circuit boards and electronic components should be protected against shorts and surges with proper fuses and arresters. |
| Environmental Requirements | 4.1.32.23 | Validators and inspection devices shall be fully functional under the climate conditions in Slovenia in general, and adjusted for the conditions expected at each place of installation, as detailed below. |
| Environmental Requirements | 4.1.32.24 | Additionally, Validators and inspection devices must be able to withstand a storage temperature up to 50ºC when powered off. |
| Environmental Requirements | 4.1.32.25 | Validators and inspection devices shall incorporate a thermal shutdown safety feature, to prevent damage to the device in the incident of exceeding the specified operating temperature (e.g., in case of A/C outage in a normally climatized locale). |
| Environmental Requirements | 4.1.32.26 | Dust/Water Ingress Protection: • Devices in A/C Environments and/or adequately shielded from rain IP43, except for flaps • Devices in exposed outdoor environments: IP66 |
| Environmental Requirements | 4.1.32.27 | Temperature and Humidity: • Devices in exposed outdoor environments o Maximum Ambient Temperature: +50°C o Minimum Ambient Temperature: -25°C o Relative Humidity between 20% and 100% • Devices in maritime environment o Additional protection against salt water and sea winds |
| Expected Power Supplies | 4.1.32.28 | Expected system power supplies are as detailed below. L1 devices shall be able to operate within the indicated tolerances. • Rated Mains Voltage: o 230V between phases and neutral o 400V between phases o Voltage RMS value: +/- 10% o Frequency value: 50 Hz +/- 2% • Power supply in buses: o 24V DC nominal voltage o otherwise between 17 V and 34 |
| Fire Safety Codes | 4.1.32.29 | Systems shall be in compliance with applicable fire safety codes and legislation, namely: • EU Fire and Life Safety Code of Practice |
| Software and Service | 4.1.32.30 | Vendor shall provide: • The Validator should be L3 ready for at least Visa and Mastercard • Continuous Certification according to EMVL1, EMVL2 and support EMVL3. • Controlled HW-, SW- and FW-upgrades and testing specific to TAP System components environment. • Continuous 3:rd line support handling of incidents, problems, faults and corrections. • Continuous support and adaptions regarding development initiated by DUJPP. • Possibility to run multiple applications |

### Validators Functional requirements

The vendor shall comply with the Validator's Functional requirements provided in the section Functional Requirements and all other relevant subsections of this document. Part of this segment is:

- Fare media

- Local Verification of EMV – cards

- Integration with ABT backend

- Validation procedure

- Purchase procedure

- Inspection procedure

- Security

- Migration to ABT

- Configuration Management

- Operational Data recording

- Remote Control and Monitoring

- Human Machine Interface (HMI)

- Additional requirements for validation devices

| Module | Nr. | Requirement |
| --- | --- | --- |
| Fare Media | 4.1.33.1 | Validator devices shall support at least following media: • Legacy IJPP cards (Mifare DESfire) with ABT contract • Physical EMV payment contactless smartcards • Digital EMV payment contactless cards (on mobile or wearables) • 2D barcode in customer presented mode (static and dynamic) |
| Local verification of EMV-WL cards | 4.1.33.2 | Validator devices shall perform an Offline Data Authentication to ensure the card is genuine and unaltered since it was issued. In case of failure, the reader rejects the card and the cardholder is not allowed to access the system. |
| Local verification of EMV-WL cards | 4.1.33.3 | Validators devices shall check customer’s card expiration date; expired cards shall be rejected. |
| Local verification of EMV-WL cards | 4.1.33.4 | Validators devices shall ensure the card is not present in the blacklist. |
| Local verification of EMV-WL cards | 4.1.33.5 | Validators devices shall support real time connectivity for authorization processing and status lists updates. |
| Integration with ABT backend | 4.1.33.6 | Validators devices shall be integrated with the ABT backend by implementing the ABT backend integration interface and exposing a device management and monitoring interface. |
| Integration with ABT backend | 4.1.33.7 | Validators devices shall manage the following lists transmitted by the backend (ABT Back Office system and Transport Payment Gateway): • Whitelist(s) • Blacklist • Denylist |
| Integration with ABT backend | 4.1.33.8 | The sales front-end equipment shall allow users to consult or modify personal account information (including sub-accounts): • View transaction history; • View transit account status; • Register fare media; • Declare stolen or lost fare media; • Manage auto reload or auto renew activation, suspension or cancellation; • Unblock account; • Unblock fare media. Access to the account details shall be possible by taping the customer fare media or typing the customer id. In both cases an authentication shall be required from the user. |
| Validation procedure | 4.1.33.9 | Validation transactions shall be performed offline. Any card passing the verification steps shall be granted access. An Account Verification Check shall be submitted to the ABT Backoffice system (immediately after fare media local verification) to ensure the customer account validity. |
| Validation procedure | 4.1.33.10 | Validation devices shall store the tap transaction locally until a confirmation from the back office is received, indicating the tap information have successfully been uploaded. |
| Validation procedure | 4.1.33.11 | Validation devices shall re-submit transactions not confirmed as received by the back office within configurable timeline. |
| Validation procedure | 4.1.33.12 | Validation devices shall provide information of the transaction status on the (driver) console display when applicable. |
| Purchase procedure | 4.1.33.13 | Purchase transactions shall be performed online with the ABT backend, using the dedicated integration interface. Local card verification applies. |
| Purchase procedure | 4.1.33.14 | Ticket sales devices (TVM, TOE) shall support the transaction to add value or products to the ABT account. Any means of payment already accepted for other sales shall be accepted for this transaction. |
| Purchase procedure | 4.1.33.15 | The validator should act as an EMV POS when a driver sells a special ticket on the driver's console (e.g. group tickets, special products,...); therefore, it should be integrated into the driver's console ticket sales app. |
| Inspection procedure | 4.1.33.15 | Inspection devices shall support online and offline modes for card inspection. If the inspection device is not able to communicate with the ABT Back Office system when inspecting fare media, the inspection device shall operate in “offline inspection” mode during which relevant details related to inspection events are stored locally on the Inspection device. When connectivity with the ABT Back Office system has been restored, the inspection device returns to normal online operation and uploads all locally stored inspection events to the ABT Back Office system for assessment. |
| Inspection procedure | 4.1.33.16 | Inspection devices shall store the tap transaction locally until a confirmation from the back office is received, indicating the tap information have successfully been uploaded. |
| Inspection procedure | 4.1.33.17 | Inspection devices shall re-submit transactions not confirmed as received by the back office. |
| Security | 4.1.33.18 | Level 1 devices shall be able to meet the required level of security defined in the latest version of the Payment Card Industry Data Security Standard (PCI DSS). This could include but not limited to: • PCI PTS Certification (for sales devices supporting PIN based EMV transactions) • PCI P2PE Certification The Vendor shall ensure end-to-end PCI certification is achieved after devices integration by a Qualified Security Assessor (QSA). Any gaps identified by the QSA shall be immediately addressed and fixed without any extra cost to DUJPP. |
| Migration to ABT | 4.1.33.19 | For the migration phase, all level 1 devices shall be prepared to recognize legacy IJPP cards encoded with a special “ABT contract”, and treat them like regular ABT cards (processing at ABT Back Office system). |
| Configuration Management | 4.1.33.20 | The Validators and inspection devices shall regularly verify whether they have the latest software updates available to them, and download them when this is not the case. Validators and inspection devices shall automatically install and activate any new updates at the pre- specified time. This means that the device needs to have both the presently active files as well as any that will be activated in the future. |
| Configuration Management | 4.1.33.21 | Validators and inspection devices shall regularly verify whether they have the latest status lists/EOD available to them and download them when this is not the case. The L1 device shall remain in service when performing secondary processes such as uploading transaction files and downloading the status lists. Validators and inspection device shall be able to roll back to the previous version of a status lists, EOD or software after an update. This means that the device needs to have both the presently active files as well as the one that was active before. |
| Configuration Management | 4.1.33.22 | It shall be possible to separately configure the frequency of transaction/audit register, status lists/EOD update checks and software update checks of Validators and inspection devices. Validators and inspection device shall ensure file transfers are spread out in time and prevent peaks of high activity at the back-office. |
| Configuration Management | 4.1.33.23 | Validators and inspection devices shall be able to be configured to limit cellular data usage, including but not limited to EOD downloads, status lists download, transaction/audit register uploads, and status information uploads. Note that some types of usage (for example in ABT and barcodes) should never be throttled. |
| Operation Data Recording | 4.1.33.24 | Validators and inspection device shall produce transaction and audit records as per the ABT Back Office system specification. |
| Operation Data Recording | 4.1.33.25 | Validators and inspection devices shall regularly and, if possible, immediately upload its transaction files and audit register files to the back-office. If the upload fails, the L1 device shall start a retry mechanism to ensure the files are uploaded. |
| Operation Data Recording | 4.1.33.26 | Validators and inspection device shall keep sufficient traces and logs for issue identification ad investigation. |
| Remote Control and Monitoring | 4.1.33.27 | Validators and inspection device shall provide the back-office system with status updates on a regular interval or when the status of the device has changed. Status information shall include software and firmware versions, EOD versions, current relevant device status (in service, out of service, fallback mode) and the status of components (for example:barcode reader). |
| Remote Control and Monitoring | 4.1.33.28 | Validators and inspection device shall include in any status update any errors that may have taken place in the device. Remark: Error states shall include also all component alarms. |
| Remote Control and Monitoring | 4.1.33.29 | If an error occurs during a transaction, the error in the status update shall uniquely reference this transaction. When the error resulted in a potential overcharge situation, the Validators and inspection device shall include a flag in the status update to indicate this. Remark: Error states shall include also all component alarms. This functionality allows the back-office to initiate automatic correction. |
| Remote Control and Monitoring | 4.1.33.30 | Validators and inspection devices shall allow a user to remotely perform the following tasks: • initiate an EOD download on the device; • initiate a status list download on the device; • initiate a transaction upload on the device; • initiate an audit register upload on the device; • initiate a reboot or shutdown of the device; • initiate a change of service on the device; • initiate software installations and (configuration) updates in a granular manner (per application and specific system level updates); • initiate a roll back of a software update to return to the previous version; • retrieve error messages and operational logs; • initiate a check to verify whether it has the latest EOD/status lists/software configuration/version; • initiate a rollback to a previous version of the EOD; • initiate an upload of traces and logs; • perform key life cycle management actions on the device SAM; • override intrusion alarm and silence any acoustic alarm; • other actions specific to the device type (e.g. open/close gate; force end of shift on TOE; etc.). |
| MMI | 4.1.33.31 | The L1 device shall provide a user interface in Slovenian, Italian, Hungarian, German and in English. Language selection by the user depends on the type of L1 device. |
| MMI | 4.1.33.32 | Before any user interaction, the L1 device shall provide the user interface in Slovenian, Italian, Hungarian, German and English at the same time or the prefered language can be set-up. |
| MMI | 4.1.33.33 | If Validators and inspection device is to be used by the passengers, Validators and inspection device shall provide an intuitive and self-explanatory user interface. The exact user interface and screen flows will be developed in cooperation and with accordance of DUJPP during the design phase. To ensure a consistent user experience, the screen flow needs to be aligned with the DUJPP Transit department. |
| MMI | 4.1.33.34 | The Validators and inspection device shall be configurable with a layout editor to change the look and feel (shapes, colour, icons) of the user interface. |
| MMI | 4.1.33.35 | Validators and inspection device shall be configurable to change the sounds and adjust the volume. |
| MMI | 4.1.33.36 | Validators and inspection device shall discreetly display the EOD and software versions. |
| MMI | 4.1.33.37 | The brightness and contrast of the screen of Validators and inspection device shall be configurable either remotely or via a configuration parameter and can be set statically or set to automatically adjust itself. If configured as such, the screen of Validators and inspection device shall automatically adjust brightness and contrast to provide optimal readability based on the ambient light |
| Additional requirements for validation devices | 4.1.33.38 | Validation devices shall ensure transaction processing is below 450ms from customer tap to guarantee high passengers’ throughput. |
| Additional requirements for validation devices | 4.1.33.39 | Validation devices shall support clear audible and visual indications of the transaction state, including at least 3 clearly different sounds for successful transaction, unsuccessful transaction, and successful transaction for a concession passenger. |
| Additional requirements for validation devices | 4.1.33.40 | Validation devices shall support offline data authentication and blaclist, whitelist and deny list for offline transaction processing. |
| Additional requirements for validation devices | 4.1.33.41 | The vendor must ensure that the validators, Inspection devices and Platform validators are in timely compliance with all EU and local regulatory requirements, as well as the rules and mandates of payment schemes (e.g.Mastercard and Visa). |
| Additional requirements for validation devices | 4.1.33.42 | The validator shall display the current status of device on its screen and indicate this via its colored LEDs. For example: 'in service', 'out of service'. |
| Additional requirements for validation devices | 4.1.33.43 | The validator shall display the current status of device on its screen and indicate this via its colored LEDs. For example: 'in service', 'out of service'. |
| Additional requirements for validation devices | 4.1.33.44 | When a transaction is performed, the validator shall display the result of the transaction on its screen, indicate this with its colored LEDs and through its speaker. For example: 'check-in successful', 'check-out successful', 'check-in declined'. |
| Additional requirements for validation devices | 4.1.33.45 | If a transaction is successful, the validator shall display any relevant information for the traveler. Some specific HMI messages in Slovene, Hungarian, Italian and in English are defined in the EOD. |
| Additional requirements for validation devices | 4.1.33.46 | If a transaction is declined, the validator shall display the reason why. |
| Additional requirements for validation devices | 4.1.33.47 | The validator should indicate when a transaction is in progress. |
| Validation procedure | 4.1.33.48 | Validation transactions shall be performed offline. Any card passing the verification steps shall be granted access. An Account Verification Check shall be submitted to the ABT Backoffice system (immediately after fare media local verification) to ensure the customer account validity. |
| Validation procedure | 4.1.33.49 | Validation devices shall store the tap transaction locally until a confirmation from the back office is received, indicating the tap information have successfully been uploaded. |
| Validation procedure | 4.1.33.50 | Validation devices shall re-submit transactions not confirmed as received by the back office within configurable timeline. |
| Validation procedure | 4.1.33.51 | Validation devices shall provide information of the transaction status on the (driver) console display when applicable. |
| Additional requirements for validation devices | 4.1.33.52 | Validation devices shall support clear audible and visual indications of the transaction state, including at least 3 clearly different sounds for successful transaction, unsuccessful transaction, and successful transaction for a concession passenger. |
| Additional requirements for validation devices | 4.1.33.53 | Validation devices shall support offline data authentication and deny list for offline transaction processing. |

### Validators Test Lab devices

The vendor shall comply with the Validators Test Lab devices requirements provided in the section Validators Test Lab devices Requirements and all other relevant subsections of this document. Part of this segment is:

- Device installation

- Test automation API

| Module | Nr. | Requirement |
| --- | --- | --- |
| Device installation | 4.1.34.1 | Test Lab devices shall be supplied with an adequate mount for the laboratory environment (e.g. desktop mounts for Validators, floor mounting bases for Platform validators, etc.). |
| Device installation | 4.1.34.2 | The Vendor shall supply all necessary accessories for the Lab installation, including but not limited to power supplies and/or UPSs, power and communication cables, fasteners or other materials as applicable. |
| Test automation API | 4.1.34.3 | Validators and inspection devices for the test labs shall provide an API for test automation. Test automation API shall allow integration with validators and inspection equipment to perform configuration operations such as (but not limited to): • Station/stop name change • Device ID change • Vehicle location change • Status list updates • Transaction logs download • Configuration (business parameters, system parameters...) files update • Monitoring and Control (supervision) • All Business functions instead of using User Interface • Debug logs activation and download for solution provider investigation |

### Installation of equipment on vehicles

#### Installation plan and schedule

During the implementation phase, the tenderer must prepare a detailed plan for the installation of validators, which must include at least:

- a list of all locations and vehicles where the devices are to be installed;

- proposed phased installation schedule (pilot, mass installation, final phase);

- estimated number of devices installed per day/week;

- prerequisites for installation (e.g., power supply readiness, communications, mechanical preparations, possibility of working at night).

#### Installation protocols (methodology and responsibilities)

Before starting mass installation, the tenderer must prepare and submit to the client for approval an installation protocol that includes:

- a description of the standard installation procedure for individual types of validators (vehicle, platform, ship, cable car);

- a list of the responsibilities of the bidder, client, and carriers (PTO) during installation;

- procedures for safe work with electrical connections and communication cables;

- procedures for protecting equipment and infrastructure during installation;

- procedures for documenting completed installations (photographic documentation, minutes, serial numbers).

#### Post-installation testing and acceptance

After each installation, the supplier must test the operation of the validator and its connection to the higher-level systems. A successful test is confirmed by minutes that include at least:

- · identification of the vehicle/location and installed devices;

- · serial numbers of installed devices;

- · results of functional tests (media reading, communication with the backend, UI display);

- · date and time of installation and testing, signature of the bidder's representative and, if necessary, the representative of the carrier/customer.

#### Installation deadlines and operating restrictions

The provider must ensure that the installation of devices is carried out in a manner that has a minimal impact on the operation of public transport, whereby:

- installations in vehicles are carried out according to a plan agreed in advance with each PTO;

- installation on platforms and at stops is carried out within the deadlines approved by the client/carrier;

- critical interventions that cause the validator to fail on an active line are limited to a maximum of X minutes/hours (as defined by the client).

#### Safety and compliance during installation

When installing the devices, the tenderer must comply with all applicable regulations in the following areas:

- · occupational health and safety,

- · work at height and in the vicinity of railway infrastructure,

- · electrical installations,

- · protection of passengers and third parties.

At the request of the client, the tenderer must submit the relevant authorizations, licenses, and qualifications of the persons performing the installation (e.g., qualification for work on railway infrastructure, electrical engineering qualification, etc.).

#### Coordination with other contractors

If the installation of validators requires cooperation with other contractors (e.g., suppliers of power supply or communication systems, construction contractors), the bidder must prepare a coordination plan that defines:

- · key interfaces (electricity, communications, support structure),

- · contact persons for all parties involved,

- · method of resolving deviations (e.g., if the infrastructure is not ready by the agreed deadline).

## Lot 2 - Transit Payment Gateway (TGW)

Contracting Authority, in its “Implementation of a new information system for supporting the management of integrated public passenger transport” project, incorporates both the Account-based Ticketing solution and the Payment Services as an integrated end-to-end national public passenger transport ticketing solution (IJPP).

Payment Services within the IJPP system are divided into different content sections, which will be covered by different lots in this document.

These are:

- Transit Payment Gateway (TGW), which processes all transit transactions/validations to ABT and switches them to the various parties that must acquire these transactions for authorisation and settlement. (LOT 2.)

- Acquiring services, where payment transactions of individual travellers are provided for authorisation and settlement with all travellers’ issuing banks. (LOT 3.)

- Program Management services, related to the IJPP closed-loop transit card (such as card issuing, card personalization, production, and distribution...). (LOT 1.)

- Retailer Network Management services are suitable for managing an IJPP network of retail agents (supporting IJPP transit card purchase and balance top-up). (LOT 1.)

The provider shall provide software, hardware, installation, implementation, integration, and configuration for all components of the transport gateway for accepting EMV payment cards in the IJPP system with the capability to read contactless EMV payment devices in open and closed electronic payment projects in public transport in a productive environment, in accordance with the provisions of at least the VISA and Mastercard international payment schemes. The provider must comply with the VISA and Mastercard implementation guidelines and requirements of both payment schemes for the execution of public transit payment transactions and must also enable the routing of payment transactions to specific or selected payment acquirers in accordance with the requirements of this document.

Transit payment gateway: hereinafter also named “transport gateway", "gateway", "switch", or simply "TGW". Refers to the open payment processing services and closed-loop Mifare DESfire or cEMV Privat label processing services that PTA integrates to link the information flows of validators with EMV-contactless payment card reading capabilities with the ABT system and the payment services of payment means issued by the financial industry and PTA.

The IJPP Ticketing Solution will manage the switching of all payment transactions through TGW using APIs to the various parties that have to acquire these transactions for authorisation and settlement.

The following requirements apply to the Transit Payment Gateway (TGW). Depending on the vendor's solution architecture, some requirements may alternatively be supported by the ABT BackOffice system; in both scenarios, the vendor shall ensure all requirements are fulfilled and shall ensure the integrated solution complies with the PCI standards and Mastercard and VISA implementation guidelines for public transit and routing payment transactions.

### Eligibility requirements

The Contracting Authority reserves the right to verify the information provided by the vendor by any means he deems appropriate.

- The vendor must support and allow integration with different brands and models of validators capable of reading EMV-contactless payment devices through APIs.

Consequently, the vendor must submit the documentation that allows evidence of the integration process between the vendor and the validators through APIs.

This documentation must allow, in a clear way, to understand how to connect with the gateway using only this documentation. It must include at least the details of the complete communication interfaces between the validator and the gateway and the security mechanisms necessary for this connection.

On the day before the expiration of the deadline set for opening bids, the Bidder must send the password to remove the protection of the documentation attached to the technical bid (as described in the previous paragraph) via the email address specified in the instructions for submitting bids to receive compliance with the acceptance requirement.

- The offered TGW solution must be integrated with at least two validators of different manufacturers and different models, with the capacity for reading EMV-Contactless payment devices in open electronic payment projects in public transportation in a productive environment, complying with the provisions of at least the VISA and Mastercard Card Brands in their implementation guides for transportation.

- The offered TGW solution must be integrated with at least two acquirers in open-loop electronic payment projects in public transportation that are currently in a productive environment, using EMV-Contactless technologies and complying with the provisions of at least the Mastercard and Visa card brands and their implementation guidelines for transportation.

### General Requirements

The vendors shall comply with the TGW General Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| General Requirements | 4.2.2.1 | The Transit Gateway shall process transactions of following card schemes (as initial scope that may be extended to other payment schemes on request from DUJPP): • Visa • Mastercard • Internal IJPP scheme (EMV privat lable / Mifare DESfire) |
| General Requirements | 4.2.2.2 | The Transit Gateway shall implement at least the following functions: • EMV transactions processing and switching • Mifare DESfire transactions processing and switching • Security & Risk Management • Tokenization • Automated Deny-list Management • Authorization • Account Verification Request • Debt Recovery • Automatic and manual updating of deny lists (deleting and adding cards) • Refund • Clearing • Reporting |
| General Requirements | 4.2.2.3 | The Transit Gateway shall process contactless transactions from physical and digital payment cards. |
| General Requirements | 4.2.2.4 | The Transit Gateway shall accept and process EMV and closed loop transactions initiated from: • Prepaid cards • Debit cards • Credit cards |
| General Requirements | 4.2.2.5 | The Transit Gateway shall carry out all certifications and type approvals as per the card schemes transit rules requirements. |
| General Requirements | 4.2.2.6 | The Transit Gateway shall ensure continuous compliance with all applicable transit rules for the supported card schemes. |
| General Requirements | 4.2.2.7 | The Transit Gateway shall show proof of successfully completed Acquirer Host Testing. |
| General Requirements | 4.2.2.8 | The Transit Gateway shall coordinate the management of all the Financial Services. The Transit Gateway shall integrate with the Payment providers (Acquirer and Payment Schemes) and manage this service on behalf of DUJPP. |
| General Requirements | 4.2.2.9 | The Transit Gateway shall support both switch to Issuer as well as switch to Acquirer model for processing. In the case of switch to Issuer, the Transit Gateway will send the transaction details to the issuing bank (through the applicable scheme) for authorization. In the case of switch to Acquirer, the Transit Gateway will send the transaction details to the Acquirer Bank. The Acquirer Bank then will send it to the scheme, which will send it to the issuing bank for authorization. |
| General Requirements | 4.2.2.10 | The Transit Gateway shall switch bank-issued payment card transactions to the Acquirer Bank in accordance with the payment interface specification to be provided by the Acquirer Bank. |
| General Requirements | 4.2.2.11 | The Transit Gateway shall support simultaneous switching between one or more Acquirers (who are licensed for the same and different payment schemes), depending on the number of acquiring contracts that DUJPP will have signed. |
| General Requirements | 4.2.2.12 | The Transit Gateway shall enable switch "bank"-issued payment card transactions to e.g. American Express, Diners Club International in accordance with the payment interface specification to be provided by American Express, Diners Club International… (optional) |
| General Requirements | 4.2.2.13 | The Transit Gateway shall be able of switching 0,5 million payment authorization transactions per day to destination Financial Organizations as determined by switching rules, with the potential to scale to 1 million transactions per day without major system upgrades. |
| General Requirements | 4.2.2.14 | The Transit Gateway shall process submitted payment transactions for multiple operators, with clearing and settlement. The payment transactions shall contain an operator identifier to use for settlement. |
| General Requirements | 4.2.2.15 | The Transit Gateway shall send to the Payment providers the following operations requests using the information received from Level 1 devices: • Account Verification Requests • Authorisation transactions • Clearing records • Reverse transactions • Refund transactions |
| General Requirements | 4.2.2.16 | The Transit Gateway shall manage the following operations responses received when from the Payment providers: • Account Verification Requests • Authorisation transactions • Clearing records • Reverse transactions • Refund transactions |
| General Requirements | 4.2.2.17 | The Transit Gateway shall be located in an infrastructure certified according to the latest applicable version of the PCI-DSS standard. |
| General Requirements | 4.2.2.18 | The Transit Gateway shall be compliant with the Aggregated (PAYG and MTT) fare model, where the fare is calculated by the IJPP ABT ticketing system, combining multiple trips on multiple operators. |
| General Requirements | 4.2.2.19 | The EMV Processing Platform shall support the processing of multiple Merchant Category Codes (Card Acceptor Business Codes defined in ISO 18245) including the transit type. |
| General Requirements | 4.2.2.20 | The Transit Gateway must have the service running 24/7 and guarantee a quick response to ensure that transactions are processed timely, detailing its availability and transaction times. |
| General Requirements | 4.2.2.21 | The Transit Gateway (TGW) provider shall disclose all subcontractors and third parties involved in the implementation or hosting of TGW solutions and having access to transit payment data. The transit payment gateway (TGW) provider shall undertake to obtain the prior consent of the DUJPP for any change of such subcontractors. |

### Transaction Processing

The vendors shall comply with the TGW Transaction Processing Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

REQUIREMENTS TABLE

| Module | Nr. | Requirement |
| --- | --- | --- |
| Transaction Processing | 4.2.3.1 | The Transit Gateway shall support the following transactions and process them when received from the DUJPP ABT ticketing system (but not be limited to): • Authorization: Get payment authorization from issuing financial institutions • Refund: Refund a customer charged more than what he has to be (all or portion of funds) • Reverse: Cancel and re-submit a transaction • Debt recovery: Recover an unpaid amount • Account Verification Request: Verify that the customer account Requests shall be transmitted to the Payment providers, and the results of processing shall be communicated to the DUJPP ABT ticketing system. |
| Transaction Processing | 4.2.3.2 | The Transit Gateway shall support automated triggering of specific operations based on defined business rules, such as: • Retry debt recovery periodically in case of fails • Send an Account Verification Request when a payment card is used for the first time • When debt recovered, erase the card from deny list |
| Transaction Processing | 4.2.3.3 | The Transit Gateway shall manage the transaction data received from the EMV level 1 devices. This includes, but is not limited to: • Transaction Date & Time • Payment data encrypted with the key securely deployed by the Payment Service Provider • Hash (UID) calculated by the frontend devices • Identifier of the ticketing transaction for data reconciliation with DUJPP ticketing system • Amount |
| Transaction Processing | 4.2.3.4 | The Transit Gateway shall send a notification to the ABT Back Office system and Level 1 devices to acknowledge the transaction data have been successfully received. |
| Transaction Processing | 4.2.3.5 | The Transit Gateway shall implement the Authorisation request or Account Verification Request. The account verification request is a specific transaction that follows payment schemes rules. The Payment Gateway shall comply with all the rules defined by the payment schemes supported. |
| Transaction Processing | 4.2.3.6 | The Transit Gateway shall implement and manage all types of authorisations required for EMV open payment transactions and closed-loop private label transactions defined by targeted payment schemes. This includes: • Online authorisation requests • Deferred authorisation requests |
| Transaction Processing | 4.2.3.7 | The Transit Gateway shall confirm the receipt of the Deferred Authorisation request from the ABT ticketing system and send them online to the financial organizations. If applicable, the rejection reason shall be associated to the result of the operation. |
| Transaction Processing | 4.2.3.8 | The EMV processing platform shall manage authorization for various card issuers. |
| Transaction Processing | 4.2.3.9 | The MiFare DesFire processing platform shall manage authorisation for MiFare DesFire cards by PTA issuers. |
| Transaction Processing | 4.2.3.10 | The Transit Gateway shall process Reverse requests. The Transit Gateway shall comply with all the rules defined by the supported payment schemes and closed-loop processing. |
| Transaction Processing | 4.2.3.11 | The Transit Gateway shall send the Reverse request online to the Financial Organizations. If applicable, the rejection reason shall be associated to the result of the operation. |
| Transaction Processing | 4.2.3.12 | The Transit Gateway shall process the Refund request as defined by the payment schemes. The refund shall manage exceptions where the customer has been charged more than he should be. |
| Transaction Processing | 4.2.3.13 | The Transit Gateway shall send the Refund request online to the Financial Organizations. If applicable, the rejection reason shall be associated with the result of the operation. |
| Transaction Processing | 4.2.3.14 | The Transit Gateway shall not submit refund requests that exceed the original transaction amount and manage them as exceptions. |
| Transaction Processing | 4.2.3.15 | The Transit Gateway shall be able to provide appropriate refund status, such as: • Refund Pending • Refund Declined • Refund Approved • Refunded |
| Transaction Processing | 4.2.3.16 | The Transit Gateway shall manage a payment authorisation for all end-of-day payment transactions and pre-purchased products. |
| Transaction Processing | 4.2.3.17 | The Transit Gateway shall ensure all transaction processing is carried out in accordance with the supported payment schemes rules. |
| Transaction Processing | 4.2.3.18 | The Transit Gateway shall obtain authorization for all end of day payment transactions and is responsible for advising cardholders before the start of the new day's transit services. |
| Transaction Processing | 4.2.3.19 | The Transit Gateway shall identify blocked card from tap data and manage it as an exception. |
| Transaction Processing | 4.2.3.20 | The Transit Gateway shall perform automatic debt recovery by resubmitting declined authorisation requests. |
| Transaction Processing | 4.2.3.21 | The Transit Gateway shall implement and manage debt recovery according to the targeted payment schemes and DUJPP requirements. The following scenarios shall be possible: • Debt recovery triggered automatically by the Payment Gateway based on configured DUJPP business rules • Debt recovery triggered by DUJPP ticketing system • Debt recovery initiated by a cardholder through web Portal or customer support • Debt collection triggered at the first subsequent transaction (after the cardholder has been removed to the rejection/denial list) at the validator or POS terminal |
| Transaction Processing | 4.2.3.22 | The following debt recovery parameters shall be configurable in the system: • The number of resubmissions • The resubmission time interval |
| Transaction Processing | 4.2.3.23 | The Transit Gateway shall automaticaly remove from the denylist a card following a successful debt recovery. |
| Transaction Processing | 4.2.3.24 | The Transit Gateway shall process any chargeback request received in line with the supported payment schemes rules. The chargeback shall manage declined authorization when the amount is below the chargeback threshold and when liability is shared between the issuer and the system. |
| Transaction Processing | 4.2.3.25 | The Transit Gateway shall support the optional Payment Account Reference (PAR) field in messages and, should this field be present, passes the PAR value back to the ABT Back Office system for further processing. |
| Transaction Processing | 4.2.3.26 | To allow card issuers to uniquely identify payment cards which might share the same PAN, the Transit Gateway shall include the PSN (or PAN Sequence Number - EMV tag 5F34), if it was present on the payment card, in payment authorisation request messages to the Financial Organizations. |
| Transaction Processing | 4.2.3.27 | The Transit Gateway shall trigger automatic Debt recovery in case the card is on the deny list, and before triggering new authorisation when the cardholder uses the card next time. |

### Inspection Management

The vendors shall comply with the TGW Inspection Management Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Inspection Management | 4.2.4.1 | The Transit Gateway shall identify the inspection taps' format and data. |
| Inspection Management | 4.2.4.2 | The Transit Gateway shall switch the inspection transaction to the ABT Back Office system for online enquiry. |
| Inspection Management | 4.2.4.3 | The Transit Gateway shall add the payment card to the deny list when inspection fails a configurable number of times. |
| Inspection Management | 4.2.4.4 | The Transit Gateway shall identify inspection taps where the revenue inspector has already taken any action locally and use the data for reporting only. Possible actions taken locally by the inspector include: • Penalty fare applied • Concession abuse identified |
| Inspection Management | 4.2.4.5 | The Transit Gateway shall store inspection taps that fail validation for reporting purpose. |
| Inspection Management | 4.2.4.6 | The Transit Gateway shall identify and apply inspection charges separately to journeys charges. |
| Inspection Management | 4.2.4.7 | The Transit Gateway shall enable authorised customer service agents to counter a revenue inspection tap, reversing any action performed or charge applied. |

### List management

The vendors shall comply with the TGW List Management Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| List management | 4.2.5.1 | The Transit Gateway shall implement the business rules described hereafter as a minimum for the denial of travel and removal of denial of travel. |
| List management | 4.2.5.2 | The Transit Gateway shall ensure that any payment card for which an authorisation or account verification is declined by the issuing bank is denied for further travel. |
| List management | 4.2.5.3 | The Transit Gateway shall ensure that any payment card which is currently denied travel due to a declined authorisation (open debt) is automatically removed from the deny list after successfully recovering the debt. |
| List management | 4.2.5.4 | The Transit Gateway shall remove a payment card from the deny list if it is not detected in the system for more than a configurable period and the open debt has been successfully collected. |
| List management | 4.2.5.5 | The Transit Gateway shall remove a payment card from the denylist when the product has expired. |
| List management | 4.2.5.6 | The Transit Gateway shall assign a reason to any entry on the denylist. Reasons may include, but are not limited to: • Low account balance • Insufficient account balance • Suspected fraud • Lost/Stolen product • Damaged • Account closed • Declined by Issuer • Failed revenue inspection |
| List management | 4.2.5.7 | The Transit Gateway shall provide a deny list based on BINs, AIDs, and individual card numbers. |
| List management | 4.2.5.8 | Deny list shall contain cards only in hash (UID) format. |
| List management | 4.2.5.9 | Deny-list shall enable verification at AID level by providing: • List of accepted AIDs • List of rejected AIDs |
| List management | 4.2.5.10 | Deny list shall enable verification at the BIN level by providing: • List of accepted BINs • List of rejected BINs The lists shall contain BIN number and BIN ranges. |
| List management | 4.2.5.11 | Denylist distribution shall be done on regular intervals. These intervals shall be part of configuration parameters. |

### Revenue Protection

The vendors shall comply with the TGW Revenue Protection Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Revenue Protection | 4.2.6.1 | The Transit Gateway shall provide revenue protection support services that carry out data analysis and reporting on transaction data in order to identify missing revenue due to equipment failures, unauthorized use of concessions or fare products. |
| Revenue Protection | 4.2.6.2 | The Transit Gateway shall provide revenue protection support services that carry out data analysis and reporting on transaction data in order to perform fare evasion monitoring, including: • Based on data from inspection devices • Based on data from acceptance devices |

### Web Portal

The vendors shall comply with the TGW Web Portal Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Web Portal | 4.2.7.1 | The Transit Gateway shall provide a secure web Portal for monitoring and analysing the transactions made in the system and helping resolve potential incidents reported by users. |
| Web Portal | 4.2.7.2 | The Transit Gateway shall manage the customer's PAN when the customer requests a support function that requires access to bank-issued payment card information. |
| Web Portal | 4.2.7.3 | The Transit Gateway shall provide secured APIs to the ABT Back Office system and ABT web Portals to manage customer operations involving the customer PAN. Such operations shall include (but not be limited to): • Card registration/deletion • Fare payment history • Debt recovery • Deny list management • Card registration for linking to the ABT account, ensuring the card serves as a credential for functionality. |

### Clearing & Settlement & Reconciliation

The vendors shall comply with the TGW Clearing & Settlement & Reconciliation provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Clearing & Settlement & Reconciliation | 4.2.8.1 | The Transit Gateway shall process received clearing records for one or multiple Authorization Requests previously submitted identified by a hash (UID). |
| Clearing & Settlement & Reconciliation | 4.2.8.2 | Once received the clearing records from the ABT Back Office system, the Transit Gateway shall confirm the reception, send them online to the Payment Providers, and send back to the ABT Back Office system the results of the operation (Accepted or Declined) together with the rejection reasons. |
| Clearing & Settlement & Reconciliation | 4.2.8.3 | The Transit Gateway shall process submitted payment transactions for multiple operators, with clearing and settlement per operator. |
| Clearing & Settlement & Reconciliation | 4.2.8.4 | The Transit Gateway shall process the submitted clearing files. |
| Clearing & Settlement & Reconciliation | 4.2.8.5 | The Transit Gateway shall calculate the apportionment of revenue in accordance with DUJPP business rules. |
| Clearing & Settlement & Reconciliation | 4.2.8.6 | The Transit Gateway shall reconcile taps received from each level 1 device with calculated journeys. |
| Clearing & Settlement & Reconciliation | 4.2.8.7 | The Transit Gateway shall verify transactions received from each level 1 device, and reconcile them. |
| Clearing & Settlement & Reconciliation | 4.2.8.8 | The Transit Gateway shall provide a transactions activity report (in XML format) at the end of each revenue day with the information of all authorized and declined transactions, refunds, debt recovery, denylists, etc This information will be used for an automated reconciliation between the service provider transactions and posted transactions in the customer accounts. |
| Clearing & Settlement & Reconciliation | 4.2.8.9 | The Transit Gateway shall provide monthly reporting on transactions and decline statistics to enable analysis. |
| Clearing & Settlement & Reconciliation | 4.2.8.10 | The Transit Gateway shall be able to generate detailed reports at transaction level listing all types of the transactions processed (including approvals, declines, deny-lists, errors, refunds) with processing costs available for each. These reports must be provided also in xml or csv format for automatic processing. |
| Clearing & Settlement & Reconciliation | 4.2.8.11 | The Transit Gateway shall provide additional detailed reports to assist with the daily reconciliation processes. |
| Clearing & Settlement & Reconciliation | 4.2.8.12 | The Transit Gateway shall provide a regular and configurable report with all the transactions submitted and the transactions outcomes. |
| Clearing & Settlement & Reconciliation | 4.2.8.13 | The Transit Gateway shall provide reports (in XML or CSV format) on events resulting in payment to customers. It shall include, but not be limited to: • Refund • Chargebacks |
| Clearing & Settlement & Reconciliation | 4.2.8.14 | The Transit Gateway shall provide reports for calculating the system service fees. |
| Clearing & Settlement & Reconciliation | 4.2.8.15 | The Transit Gateway shall provide transaction logs and reports in DUJPP specified format. At least the following formats are expected: • CSV • XLS • XML • PDF |
| Clearing & Settlement & Reconciliation | 4.2.8.16 | The Transit Gateway shall provide transaction reports based on transaction identifiers. |

### Audit

The vendors shall comply with the TGW Audit Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment are:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Audit | 4.2.9.1 | The Transit Gateway shall keep all transaction data for a minimum of 15 months for the auditing process. |
| Audit | 4.2.9.2 | The Transit Gateway shall retain the detailed aggregated transactions for a minimum of 5 years. |

### Tokenization

The vendors shall comply with the TGW Tokenization Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment are:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Tokenization | 4.2.10.1 | The Transit Gateway shall provide a PCI-compliant tokenization module. The module shall include a PCI-compliant token vault and associated tokenization services to protect sensitive cardholder data. |
| Tokenization | 4.2.10.2 | Tokenization module shall support both EMV contactless smartcards and Card-on-File use cases. |
| Tokenization | 4.2.10.3 | The Transit Gateway shall provide tokens to the ABT Back Office system for all communication linked to the EMV Open Loop transactions. |
| Tokenization | 4.2.10.4 | The payment token vault shall hold at least 10 million tokenized EMV cards used on DUJPP ticketing system. |

### Security

The vendors shall comply with the TGW Security Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment are:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Security | 4.2.11.1 | The Transit Gateway shall annually achieve PCI DSS compliance through an accredited PCI QSA for all components, networks aspects, system configurations, processes and operations that are in scope of PCI. |
| Security | 4.2.11.2 | The Transit Gateway shall continue to maintain PCI DSS compliance over the duration of the contract to the latest version of PCI DSS. |
| Security | 4.2.11.3 | The Transit Gateway shall clearly identify and document the PCI DSS scope. This includes the list of all the elements, hardware and software in and out the scope of the PCI certification: • Identify how and where the cardholder information is received • Locate and document where account data is stored, processed and transmitted • Identify all other system components, processes and personnel that are in scope of the certification • List actions to be implemented in order to minimize PCI scope to necessary components, processes and personnel • Identify all applicable PCI requirements Describe the monitoring process to ensure the PCI requirements fulfillment remain effective. |
| Security | 4.2.11.4 | The Transit Gateway shall explain how the following PCI requirements are fulfilled: • Build and maintain a secure network and systems • Protect Cardholder Data • Maintain a Vulnerability Management Program • Implement strong access Control Measures • Regularly monitor and test networks • Maintain an information Security Policy |
| Security | 4.2.11.5 | The Transit Gateway shall minimise the PCI DSS scope by applying a network segmentation and restricting data storage and communication to limit the cardholder data to the minimal of locations possible. |
| Security | 4.2.11.6 | The Transit Gateway shall be able to apply strong encryption and integrity protection for transfer of sensitive data (based on AES or RSA algorithms). |
| Security | 4.2.11.7 | The Transit Gateway Gateway shall provide a secure storage to store the hashes and encrypted payment data involved in payment processing services. |
| Security | 4.2.11.8 | The Transit Gateway shall authenticate the Level 1 devices before any data exchange. |
| Security | 4.2.11.9 | The Transit Gateway shall communicate with registered Level 1 devices only. |
| Security | 4.2.11.10 | The Transit Gateway communication with Level 1 devices shall comply with the latest version of PCI P2PE standard. |
| Security | 4.2.11.11 | The Transit Gateway communication with Level 1 devices shall comply with state-of-the-art secure channel protocols (e.g. TLS v1.2). |
| Security | 4.2.11.12 | The Transit Service Provider shall be able to provide a public key infrastructure based on RSA public key pair and X.509 certificates. |
| Security | 4.2.11.13 | The Transit Gateway shall support a risk management and fraud monitoring system. |
| Security | 4.2.11.14 | The Transit Gateway shall implement an account check mechanism based on low-value Authorization Requests or Account Verification Requests as per targeted payment schemes risk processing rules and DUJPP guidelines. The Transit Gateway shall recognize a new (used for the first time) or unseen (unused for a long period of time) EMV card and trigger an immediately applicable account check. |
| Security | 4.2.11.15 | The Transit Gateway shall provide fraud detection, investigation and rectification services. |
| Security | 4.2.11.16 | The Transit Gateway shall delete the payment transactions after a period of 5 years using PCI approved account data deletion methods. |

### Key management

The vendors shall comply with the TGW Keys management Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment are:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Keys management | 4.2.12.1 | The Transit Gateway shall be able to provide a secure method to load the keys required by the Level 1 devices to encrypt the payment data. The secure method provided must comply with PCI P2PE requirements. |
| Keys management | 4.2.12.2 | The Transit Gateway shall support a remote keys update process to securely update the keys used to encrypt the payment data needed by the Gateway. |
| Keys management | 4.2.12.3 | The Transit Gateway shall store the keys used to decrypt the payment data in a Hardware Security Module. |

### Quality Assurance

The vendors shall comply with the TGW Quality Assurance Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Quality Assurance | 4.2.13.1 | The Transit Gateway shall ensure a monthly availability higher than 99,99% |
| Quality Assurance | 4.2.13.2 | The Transit Gateway shall have the service running 24/7 and guarantee quick response to ensure that transactions are processed timely detailing its availability and transaction times. |
| Quality Assurance | 4.2.13.3 | The Transit Gateway systems which perform continuous real-time transaction switching, must apply Zero Downtime deployment principles for availability. |

### Test Environment

The vendors shall comply with the TGW Test Environment Requirements provided in the Functional Requirements section and all other relevant subsections of this document. Part of this segment is:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Test Environment | 4.2.14.1 | The Transit Gateway shall provide, install and configure a test environment at DUJPP Test Authority Lab to allow testing prior to any deployment of the solution and any future upgrades. |
| Test Environment | 4.2.14.2 | The test environment shall be maintained operational for DUJPP Test Authority integration and interoperability testing. |
| Test Environment | 4.2.14.3 | The Transit Gateway shall provide test card samples that cover all supported payment schemes and card types (debit, credit, prepaid). The vendor shall provide 150 card samples of each. |
| Test Environment | 4.2.14.4 | The Transit Gateway shall provide a test environment and support for integration purposes (to other vendors). |
| Test Environment | 4.2.14.5 | The test environment shall include specific APIs that can be used to automate test procedures. Such APIs shall allow following functions (but not limited to): • Configure a valid test card • Configure invalid test card (with specific invalidity reasons) • Add card to denylist • Remove card from denylist |

## Lot 3 - Payment acquiring services

The client expects that passengers be able to purchase tickets and transport products/services in the most flexible way possible. Therefore, the payment system must support various payment scenarios resulting from a combination of multiple sales channels (staffed and unstaffed sales points, handheld computers, apps, and websites) with multiple payment methods, including IJPP payments (prepaid, debit, and credit cards, Google Wallet/ Android Pay, and Apple Pay).

An acquirer (also known as ACQ) is an external contracted provider of payment acceptance services for prepaid, debit, and credit cards issued by banks or other authorized payment and financial institutions. The acquirer also handles the settlement of card payments to the service provider/point of sale.

The acquirer must enable the acceptance and processing of contactless payments generated in the IJPP solution for ticket sales. The acquirer will process transactions issued by Mastercard, Visa, and other international and domestic payment schemes (if so decided by the client) in accordance with the rules and policies of these card schemes for contactless transit transactions.

The acquiring service provider is a regulated payment acquiring service provider and bears primary responsibility for the entire payment chain (acquiring transaction processing, tokenization, anti-fraud, point-of-sale settlement, etc.).

The provider must supply the software and hardware, installation, testing, deployment, integration, and configuration for all components of the acquiring services for accepting open (bank) EMV cards in the IJPP system, with the capability to read contactless EMV payment devices in open electronic payment projects in public passenger transport in the production environment, in accordance with the provisions of at least the VISA and Mastercard card schemes as specified in their implementation guidelines for public transport, and in compliance with the requirements set out in this document.

The open-loop payment (cEMV) acquiring services aim to ensure that payment transactions made when paying for public transport services by contactless cards are safely and correctly processed and that the funds collected are appropriately credited to the Contracting Authority.

Note: In the event of a conflict between the requirements set out in this document and the "Mastercard" PAYG and "Visa" MTT rules, the solution must be designed and implemented by the principles of assessment of the feasibility of adaptability of the "Mastercard " PAYG and "Visa" MTT rules to the needs of the Contracting Authority. In this case, the vendor shall design alternative scenarios using the "Visa" and "Mastercard" MTT and PAYG rules and ensure that the needs of the Contracting Authority’s business processes are agreed upon during the execution of the project.

### Acquiring Services General Requirements

The vendors shall comply with the Acquiring Services General Requirements provided in the section Functional Requirements and all other relevant subsections of this document. Part of this segment are:

| Module | Nr. | Requirement |
| --- | --- | --- |
| General | 4.3.1.1 | The vendor must have all regulatory licenses (compliant with PSD2) to provide acquiring payment services (PSP) |
| General | 4.3.1.2 | The vendor must have at least acquiring licenses for Mastercard and Visa international payment (card) schemes. The vendor's acquiring services (solutions) must be certified by Mastercard and Visa for transit PAYG and MTT transaction processing. |
| General | 4.3.1.3 | The vendors must offer acquiring services that comply with the open loop transit payments rules and the functionality that allows customers to pay inside the vehicle (bus, train,...) for the trip with at least “Mastercard” and “Visa” contactless payment cards and bank cards linked to “Google Pay” or “Apple Pay” e-wallets. By contactless cards, by debiting money directly from the contactless card linked to the Customer’s Payment Account (the payment must not require entering the PIN code). |
| General | 4.3.1.4 | Payments with contactless cards must be made in accordance with Fare aggregation official recommendations and guidelines, such as Mastercard (PAYG) and Visa (MTT) rules. |
| General | 4.3.1.5 | The vendors’s solution must be PCI DSS Payment card industry data security standard) certified. |
| General | 4.3.1.6 | The vendor must ensure that its PCI-DSS certification will be renewed with the latest version published by the PCI Security Standards Council. |
| General | 4.3.1.7 | The vendor must provide service availability and compliance with regulations and safety standards. |
| General | 4.3.1.8 | The vendor infrastructure must be deployed in a high availability schema. |
| General | 4.3.1.9 | Contactless card information must be encrypted with tokens. |
| General | 4.3.1.10 | The vendor must be able to provide a regularly updated version of the international bank card deny list to avoid the use of fraudulent cards in the system. |
| General | 4.3.1.11 | To ensure comprehensive and high-quality acquiring services, the vendor must provide connectivity /integration with all necessary stakeholders of the DUJPP system (including, among others,): • Transit Payment Gateway • validators • Retail POS terminals |
| General | 4.3.1.12 | The Acquiring Service vendor shall ensure that the chosen Validator devices, provided by the selected Validator provider, are Level 3 certified, supporting the chosen payment schemes. |
| General | 4.3.1.13 | The vendor must provide and implement a solution that includes all the necessary functions and services that enable the entire contactless card payment process chain, including the necessary software, the functionality of the back office software (payment acquiring service) and the connectivity to the Transit Payment Gateway. |
| General | 4.3.1.14 | The vendor shall support the functionality of offline payment for a ticket with a contactless EMV payment card in the event that the vehicles are without connectivity to the network (cEMV) must be realized. There should be no difference between online and offline payment for customers. Subsequently, when a connection appears, the validators update their transaction log with the system. |
| General | 4.3.1.15 | Online Payments – The system will enable customers to make online payments with bank cards through the DUJPP website and the mobile application, which will be developed based on a Software Development Kit (SDK) (see 4.1.20.8). The acquirer must provide a payment gateway for the website and the mobile application. |
| General | 4.3.1.16 | Online Payments - The vendor must provide the Card-On-File functionality for offered Payment Gateway. |
| General | 4.3.1.17 | The provider must process cards from different payment card schemes (at least Mastercard and Visa) in accordance with their rules for authorisation and settlement at points of sale. |
| General | 4.3.1.18 | In accordance with the PAYG/MTT rules of Mastercard and Visa, the Acquirer must process a request to check the card balance and other criteria (e.g., whether the card is included in the payment scheme or bank blacklist) in order to confirm at issuing bank whether the card must be accepted or rejected. |
| General | 4.3.1.19 | The vendor must enable support for Apple Express if the card issuer also supports it. |
| General | 4.3.1.20 | The vendor shall support First Ride Risk (FRR) transaction processing, including EMV open-loop transaction aggregation (MTT/PAYG). |
| General | 4.3.1.21 | The vendor must also conduct the final periodic clearing of transactions with the recipient bank in accordance with the rules agreed with the DUJPP. |
| General | 4.3.1.22 | The vendor must send acceptance or deny responses in reply to the operation requests triggered from the ABT system and processed by the Payment Service Provider. |
| General | 4.3.1.23 | Data transfer and incoming/stored data must be protected from intentional distortion. |
| General | 4.3.1.24 | All personal and other sensitive data stored in the acquirer systems must be encrypted. Encryption tools (DBMS, operating systems or applications, hardware) must be selected and agreed upon with the DUJPP subject to data sensitivity, high-speed needs and other factors. It must also comply with the relevant EU and Slovene national regulations and the requirements of the directives, agreed upon with the DUJPP. |
| General | 4.3.1.25 | All software must be hosted in the Supplier’s infrastructure. |
| General | 4.3.1.26 | During a service failure, no relevant data must be lost, and continuity of service must be ensured. |
| General | 4.3.1.27 | The vendor must have the service running 24/7 and guarantee a quick response to ensure that transactions are processed timely, detailing its availability and transaction times. |
| General | 4.3.1.28 | The vendor must ensure a monthly availability higher than 99,97% and annually higher than 99,95%. |
| General | 4.3.1.29 | The vendor must provide a test environment for integration testing purposes. |
| General | 4.3.1.30 | The provider agrees that, if requested by the client, it will disclose all of its subcontractors involved in the processing of acquiring services. |

### Acquiring Services Pricing Requirements

The vendors shall comply with the Acquiring Services Pricing Requirements provided in the section Functional Requirements and all other relevant subsections of this document:

| Module | Nr. | Requirement |
| --- | --- | --- |
| Pricing | 4.3.2.1 | The vendor should provide a Blended pricing/invoicing model for Acquiring services. The vendor's pricing model should include Card-Present (validators, Retail POS terminals) for Card-Not-Present card transactions (eCOM transactions). The vendor should also include a tiered pricing structure (see Table: Commission rate structure below) where the offered Blended pricing) Fees decrease as the volume of transactions increases. |
| Pricing | 4.3.2.2 | The vendor should provide an Interchange++ pricing/invoicing model for Acquiring services, specifying the Interchange fees, Card scheme fees and Processing fees. The vendors-provided pricing model should include Card-Present (validators, Retail POS terminals) as for Card-Not-Present card transactions (eCOM transactions). The vendor should also include a tiered pricing structure (see Table: Commission Rate Structure below), where the offered fees decrease as the volume of transactions increases. |
| Pricing | 4.3.2.3 | The vendor should provide a Blended pricing/invoicing model for Acquiring services. The vendor shall provide a separate pricing model offer for Card-Present (validators, Retail POS terminals) and separate for Card-Not-Present card transactions (eCOM transactions). The vendor should also include a tiered pricing structure (see Table: Commission rate structure below) where the offered (Blended pricing) fees decrease as the volume of transactions increases. |
| Pricing | 4.3.2.4 | The vendor should provide an Interchange++ pricing/invoicing model for Acquiring services, specifying the Interchange fees, Card scheme fees and Processing fees. |
| Pricing | 4.3.2.5 | The provider must provide a pricing/billing model for acquiring services (Visa/Mastercard) EMV Private/White label cards, specifying the setup fees, any monthly fees, and fees for processing such EMV closed schemes (active card per year, transaction fees, etc.) |

# Project phases & timeline

## Phases - Description

### Design

During this phase, the vendors will oversee the following tasks, but not limited to:

- Gathering Contracting Authority system requirements, including network architecture and communication infrastructure. This should be done by domain experts who have solid knowledge of the state and capabilities of existing assets and options for interfacing and integration of these assets with the proposed backend.

- Defining detailed plans: The vendors shall provide the detailed plans of the preliminary one.

- Schedule: project tasks and milestones, prerequisites, list of deliverables for each phase.

- Update the requirements matrix.

- Defining Functional and Technical Design: The vendors shall provide the complete functional and technical solution design specifications (high and low level). This includes but is not limited to planning for each PTO and interfacing system.

- Designing Security Features and Risk Management: This document should include the design of the Security Features and Risk Management.

- Provision of a detailed analysis of the impact on current PTA and IJPP systems and proposed changes: Bidders must provide a detailed list of changes required to the current IJPP system (managed by PTA) for integration with the proposed solution. Bidders are also responsible for cooperating with public transport operators (PTOs), providing relevant documentation, detailed specifications, and recommendations/advice necessary to ensure that the new ABT system and TTM system can operate effectively with the hardware and software of public transport operators (PTOs) using their own or other ABT/AFC and TTM solutions from third-party providers.

- Providing the planning and approach for Production Transition, Migration & Integration:

- This document should include information to prove the feasibility and scalability of the proposed solution for production deployment. Shall also contain approaches, planning, prerequisites and conditions for production referential transition, migration, and integration with other system components.

- The Vendors shall propose a detailed migration plan in the response to this document. The migration plan should include, but not limited to,

- Data Migration Checklist

- Data Migration Strategy

- Data Migration Functional and Non-Functional Testing Strategy

- Data Migration Functional and Non-Functional Testing Report

- The vendors shall consider all the Contracting Authority stakeholders involved in transition and migration including, but not limited to:

- current data on IJPP users of CBT (demographic data, products)

- the client's finance department

- the DUJPP department for information technology

- the DUJPP department for public procurement and their business partners, and

- business owners of all integrated systems

- Defining the Operational & Maintenance Support: This document should include operations support that will be provided by the vendor after the production deployment, including maintenance and operational support, operational guidelines, training materials, and support terms and guidelines.

- Organizing Design Workshops: During the design phase, the vendors shall organize and/or participate in Workshops with the Contracting Authority and its vendors.

All deliverables will be subject to Contracting Authority evaluation and approval.

### Development (customization and integration)

During this phase, the vendors develop the solution modules that are within their scope as per the agreed requirements during the design phase. In this phase, the vendor shall report to the Contracting Authority regularly on the following:

- Progress of the customizations and the integration of the solution.

- Any other deliverables necessary for implementing and completing the proposed solution, including simulators and data set provision to 3rd parties for testing purposes.

- Update the requirements matrix.

- Any other deliverables are necessary for implementing and completing the proposed solution.

- Issues, Risks, and contingency plans.

### Factory Acceptance Testing (FAT)

During this phase, the vendors perform the FAT testing before the equipment and software are shipped to DUJPP for installation. In this phase, the vendor shall:

- Submit an Acceptance Test Procedures (ATP) document for Contracting Authority approval before undertaking any testing.

- Update of the requirements matrix.

- Demonstrate how each specification requirement will be tested.

- Perform the testing before witnesses designated by the Contracting Authority and produce the corresponding Test Report.

- Ensure deficiencies are rectified before shipping to the Contracting Authority for installation.

- Ensure complete certification without blocking issues before allowing installation.

### Production Deployment

During this phase, the vendor shall install and configure all software and hardware components under his scope in the production environment in a carefully planned manner. The vendor shall provide a detailed deployment plan as part of the Design phase deliverables that should be reviewed and approved by the Contracting Authority. The deployment plan must include contingency plans for any known deployment risks and a rollback plan.

The deployment plan must be coordinated with all the involved PTOs and their respective AFC and TTM system vendors. All required application components must be set up and operational before the solution is launched to the public.

The vendor is also responsible for acquiring all necessary accreditation and approvals to access all PTO sites and venues, including but not limited to stations, depots, etc.

### User Acceptance Testing (UAT)

This testing shall occur after Factory Acceptance Testing and can start as soon as a complete central system and first field device system has been delivered. The expected deliverables from the Vendor are as follows, but are not limited to:

- Hardware and Software representative of production.

- Installation, Commissioning and Operational Manuals of the testing system, the test environment shall be installed on dedicated platforms, separated from the production instance, and configured in a production-like setup (at least 2 test environments will be required). The Test labs can be installed at the hosting provider of the ABT BackOffice system.

- Operational Training for Contracting Authority staff and third parties appointed by Contracting Authority to conduct the testing.

- Release Notes, Documentation and Licensing Information of the Software.

- Internal Testing: The vendor shall perform their internal testing in the PTA Test Lab after onboarding of any new OEM and/or new hardware before requesting the PTA Test staff to perform Contracting Authority UAT testing.

- Integration testing: The vendors shall coordinate and cooperate with the PTO's system vendors to jointly perform full integration testing (end-to-end).

- reference data needed to run all required test activities (integration, performance, stress, security, UAT)

- Any other deliverable necessary to test the Solution.

In addition, the vendors shall provide support for:

- Test Support: The vendors must provide full-time test support during the Contracting Authority test phase. The test support must be provided by people based in Ljubljana.

- Root cause analysis of the issues detected during testing.

- Bug-fix software releases to fix any issue detected during testing.

The Contracting Authority expects the solution to be ready for production deployment at the end of the PTA Test Lab testing phase. The vendors are responsible for providing, working with, and recommending to PTA and PTOs the adequate testing program to verify that the new systems can effectively operate with PTOs' hardware and software.

### Referential Migration

During this phase, the vendor shall proceed with relevant database migration and integration with 3rd party's referential as per the Production migration plan agreed upon in the Design phase. The vendor must ensure no disruption to the day-to-day operation and maintenance of PTA and PTO services, including hardware and software.

The vendors shall document the migration process and demonstrate its success using dedicated test procedures. Detailed reports of operations execution, including test results, shall be provided to the Contracting Authority for review and validation.

### Production pilot testing

The Pilot test shall occur after the completion and validation of all system components' deployment, migration, and configuration and will be limited to selected users. The vendors shall provide the following services to Contracting Authority:

- Provision of a detailed pilot testing plan, which includes, among other things, use cases and scenarios. The provider must obtain, through the PTA, permission from all PTOs to use PTO assets, including depots, stations, etc.

- All operational and technical support to PTA departments and PTOs during Production pilot testing preparation and execution steps.

- System monitoring, performance evaluation.

- Issues analysis and resolution.

- Final report for pilot testing.

Contracting Authority expects the solution to be ready for full production launch at the end of the Production pilot testing.

### Post Launch

After the production launch, Contracting Authority expects the vendors to provide the following services:

- System Operation, Support and Maintenance: during and after the Public Launch, the Vendors shall support Contracting Authority, monitor the production environment, provide operational support, answer queries related to the solution, update configurations, and provide fixes for issues when necessary. The Post Public Launch support shall be executed based on the terms of the warranty period and of service agreement levels. On-site support, in combination with remote support, shall be available to guarantee the expected service level. During the warranty support and maintenance period, full-time staff must be available.

- Scaling: The vendors shall monitor the Production environment for the volume of transactions, users and general performance and provide support for scaling if required.

- Additional development: subject to agreement with Contracting Authority, the vendors shall provide support for the implementation of new functionalities/use cases/services.

- Any other support based on the requirements listed in this document.

## Transition Period

The Contracting Authority’s preferred option for systems transition and customer and data migration is based on the following principles:

- During the transition period there should be no disruption to PTOs' operation of providing an interoperable service to IJPP customers.

- New (or retrofitted) ABT Level 1 devices shall be placed alongside legacy devices for a period designated as the customer migration phase.

- New ABT Level 1 devices shall accept new ABT fare media (Mifare DESfire or cEMV - Private/White label product and 2D barcode) as well as existing Mifare cards containing the ABT contract.

- During this period, legacy Mifare (as part of existing CBT) cards and contactless tickets shall still be accepted as per the current card-based ticketing principles on new devices.

- 3 months after the start of ABT deployment, all acceptance devices shall be ABT activated.

IMPORTANT!

The vendors shall define and price a transition strategy based on the above principles or recommend improvements based on their knowledge, experience, and capability. The vendors are expected to work closely with the Contracting Authority and other equipment vendors to plan, implement, and support the transition from Card-Based to ABT on all systems and the TTM system.

# Common Requirements of Solutions and Projects

## General Requirements

The following requirements are demanded for all the solutions offered by winning vendors additional to Section 4 requirements per Lot.

### Integration capability & requirements

The system should be scalable to satisfy all integration needs expected of the various systems and functionalities in scope. The winning vendors must conduct a detailed assessment and gather requirements for the integration needs. Generally, all integrations should go through secured web services using Contracting Authority (and later DUJPP), Enterprise Service Bus (technology will be announced later) and SOA-based web services. Deviations (e.g. with other API solutions) are to be discussed case by case. The winning vendors should assess the Contracting Authority's existing infrastructure to ensure that the proposed solution will fit into the Contracting Authority's existing environment. Any changes to the existing Contracting Authority technology architecture as part of this project shall be justified and approved.

Integrations within the scope are described in the Functional Specification part of this document.

### Required Services

#### Project Management

The vendors shall comply with the Project Management requirements provided in the Functional Requirements section and all other relevant subsections of this document.

#### Design and Design Review

The vendors shall comply with the Design and Design Review requirements provided in the Functional Requirements section and all other relevant subsections of this document.

#### Systems Integration Services

The vendors shall be responsible for the development, deployment, and testing of central system integrations with external systems as described in the Functional Requirements section and all other relevant subsections of this document.

#### Certification, Testing & Acceptance

The vendors shall comply with the certification, testing and acceptance requirements provided in section Functional Requirements and all other relevant subsections of this document. Testing phases shall include at least Factory Acceptance, Systems Integration, Pilot, System Acceptance, and Operability Period. Certification shall include at least EMV L1/L2/L3 and PCI-DSS 3.2 or higher security standard compliance for frontend and backend systems.

The vendors must establish a secure connection to their test systems or provide a simulator to the incumbent AFC system for the purpose of development and testing.

#### Interface Management

The vendors shall be responsible for managing any interdependencies with third-party vendors arising from the delivery of the present project scope, namely for integrating Level 1 devices and external systems described in the Functional Requirements section and all other relevant subsections of this document. The vendor's scope of works must include the delivery of complete interface management services, leading to the delivery of the end-to-end integrations with third-party systems needed for a fully functional ABT system and TTM system, including management of snag lists and rectifications.

#### Documentation

The vendors shall provide high-quality documentation in compliance with the Documentation requirements provided in section Functional Requirements and all other relevant subsections of this document. The documents will include, but not be limited to, the specification of installation requirements and operating and maintenance manuals, which should meet the standards of each specific PTO.

#### Training

The vendors shall provide training in compliance with the Training requirements provided in the Functional Requirements section and all other relevant subsections of this document.

#### Warranty & Service Agreement

The vendors shall comply with the Warranty and Service Agreement requirements provided in section Functional Requirements and all other relevant subsections of this document.

#### Operation

The vendors shall comply with the system operation requirements provided in the Functional Requirements section and all other relevant subsections of this document.

### Maintainability

The provided solution should be easily maintainable. Therefore, the status and faults should be easily analysed, and necessary changes (like extensions) should be conducted based on a documented process. A maintenance procedure and strategy (e.g. using a staging process) should be proposed by the solution provider.

### Data & Systems Integrity

Data and system integrity is a state in which the system and the data it contains and shares are consistent, desired, and valid. Data and system integrity must be maintained in all circumstances, whether due to hardware or software failures or attacks using technical means such as transactions, restrictions, exception handling, or backups.

Any data migration activity (from existing systems to new systems) that will be required as part of this project will be the responsibility of the provider and will be covered by the scope of this project.

### Data Correctness

Data Correctness is defined by the ability of the system to avoid violations of data and system integrity caused by defects. The winning vendors must deliver a very high degree of correctness by conducting certain activities and measures, such as applying state-of-the-art and impactful development methodologies and tools and/or establishing profound quality assurance processes like testing.

The provided system shall ensure transactions are 100% complete and no transactions are lost. To achieve this, it may be necessary to manually extract transaction data from out-of-service devices. The provided system should be able to import such manually extracted transaction data.

### System & data confidentiality

System and data confidentiality are defined by the system's ability to protect against every unintended or unauthorized access under all forms of attacks. It is required to deliver the tendered service in a manner that ensures the highest fulfilment of requirements on data and systems confidentiality. This especially includes the design of all systems and their implementation accordingly. Therefore, state-of-the-art means and measures are required to provide for systems and data confidentiality.

### Extendibility for New Stakeholders

The system should be easily expandable in a way that allows adding new stakeholders (new third-party user groups) and exporting channels for those stakeholders such as:

- Cities PTOs,

- third party mobility providers,

- government agencies,

- corporations.

### Extendibility for further functionalities

The system must provide the ability to add, configure, activate, and deactivate functionalities & business rules with minor or no development efforts and mainly depend on the configuration and a user-friendly interface that can configure these functions & business rules easily.

### Languages ​​& Localization

All user interface applications (web portals, mobile applications...) shall be provided in Slovene, Italian, Hungarian and English and shall open in the preferred language of the user. The solution shall be designed and developed to support multiple languages ​​through internationalization, allowing natural languages ​​to be added to the software through localization without the need for engineering changes to the software of the Portal or application, and to allow for the use of Unicode.

### User management & Access rights

The solution must include an interface for managing user accounts, including provisioning accounts, and for granting and revoking access rights to system areas, reports, modules, and related components. This must be in accordance with the access control guidelines as specified in this document; the solution must consider the possibility of integration with the identity and access management (IAM) system of DUJPP and the SiPass and Rekono identity and access management system, which enables single sign-on (SSO). If the solution requires interaction with external users, user registration and access must be done through the DUJPP company's portal/IAM (PTA).

The system must support the use of groups and roles to facilitate account access management. User group templates and responsibilities (default list) must be defined, and the system administrator must be able to modify or supplement them.

#### Administrator reports

Aside from the business reports that are requested as part of the functional requirements, the system should allow the administrator to generate reports on:

- Users, roles, and groups permissions,

- accounts status,

- system usability & last login.

### Reports & data export

The system should allow users to export selected information (e.g. results of reports) in standard formats. This includes MS Excel, CSV, MS Word, PDF and other standard formats.

### Interoperability

The solution shall provide interoperability at the fare media level to allow seamless usage of the cards independently of the network, transport mode, and the vendor providing the solution.

The system must also consider interoperability from business and technology aspects which will allow easier integration, future expansion and collaboration with other businesses, systems, and technologies. The system should provide or be developed based on Open Standards for business and technology domains. All system modules' functional, technical and interface specifications shall be provided to Contracting Authority, and Contracting Authority shall be able to use them as a basis for an integration and interoperability framework.

### User Interface & Experience

The system must be easy to use and user-friendly. Moreover, the user should be able to find information with minimal navigation clicks. The vendor should develop a Unified Humna Machine Interface (HMI) and implement it across all operators.

### Training & Knowledge Transfer

#### User Manuals

All key users must be trained and supplied with a User Manual in both main languages, Slovene and English. User Manuals can be a blend of documents (e.g., Word Processing or Presentation based) and multimedia (e.g., videos).

The System Administration Training must be conducted in accordance with the principal vendor's official training curriculum and material if the vendors are implementing a COTS (Commercial of The Shelf)-based solution.

The vendor is responsible for configuring a training facility with all required hardware, software, and communications. Contracting Authority training or test facilities can be used; however, the vendor must forward a request to the Contracting Authority. The vendor is also responsible for establishing the facility and all materials required for the training.

The End User Manuals should reflect what is implemented at the Contracting Authority and not standard manuals provided by principal vendors. However, the Training Manuals (which are different from the End User Manuals) should be based on the official training curriculum from the principal vendor.

As for presentations, when they are required to be presented to certain stakeholders (e.g., top management), the winning vendor may have to translate their content into Slovenian.

All user manuals must be provided as a document. All training conducted must be documented, with staff attendance and a log of all queries and concerns. The vendor must respond to and act upon each query and concern, with a documented implementation date.

#### Training style

The training is expected to be classroom-based, with adequate material and hands-on training. When applicable, it shall be conducted in a test lab.

#### Technology/architecture training

The vendor shall provide training in compliance with the Training requirements provided in section Solution Requirements and all other relevant subsections of this document. The training shall cover the functional, technical, and operational aspects of the provided solution. Namely, the winning Vendor must provide technical training that enables super users and admins to perform configuration/customization changes.

#### Knowledge transfer

Transfer of knowledge is also required to selected staff in Contracting Authority to ensure that they, in return, share their knowledge and skills obtained to other potential users across Contracting Authority internally. Thus, full training programs and materials shall be delivered, together with "train-the-trainer" sessions, especially for those roles where high staff turnover is expected (e.g. bus drivers, customer service agents, etc.).

### System online support features

The solution must provide an online support function that helps users navigate the system and use its features. These may take the form of, but are not limited to, system help files, on-screen tool tips, feature descriptions, etc. This should NOT be confused with the system support model for logging problems and incidents.

## System environment requirements

The Contracting Authority expects the vendors to host at least three environments: staging (or Testing), UAT, and Production. Although the Contracting Authority understands that it is best to separate Development from testing, the staging and UAT environments should be an exact replica of the production environment. The staging and production environments must be completely segregated. It is important to note that NO End-User machine is allowed to be used as a server for staging/testing.

To ensure the required availability and criticality of the solution, disaster recovery (DR) environment setup shall be included as part of the whole solution. The Vendor shall include in the proposal the list of resources provided as part of the solution and any prerequisites required from the Contracting Authority for the complete setup.

### Hardware requirements & setup

Bidders must, within the framework of the competitive dialogue, include/propose the following options:

- Hardware and software provided by the vendor (compute, backup and storage should be part of the vendor proposal).

- Supply, Installation, configuration, management, and support will be the responsibility of the Vendor.

- As the hardware/infrastructure components are proposed to be supplied by the vendor, they should be enterprise-class and aligned with Industry and Contracting Authority standards.

- Deployment should be aligned with industry best practices.

- Contracting Authority reserves the right to approve the set-up. Vendors are expected to include component-level details in Technical & commercial proposals.

- Specific prerequisites from the Contracting Authority, if any, in terms of network, infrastructure, efforts and licenses to be provided in advance (during the initial design phase and no later than that).

- It is the responsibility of the winning vendor to propose/design the solution so that the Contracting Authority's availability requirements are met without affecting the Contracting Authority’s existing environment.

- Vendor to ensure that the proposed licenses are mapped to requirements in this document, and vendor shall be responsible if any of the features proposed/presented are missed due to non-availability of licenses.

- As the proposed solution will be hosted in the cloud (private or public), the winning vendor should take complete responsibility for installation, configuration, backup, storage, management and support for these systems or the cloud.

- All servers proposed as part of the solution should be highly available unless the impact is minimal or not in case of server failure.

- Monitoring for the proposed solution will be the winning vendor's responsibility, and appropriate monitoring tools will be included if the entire solution is operated and managed by the vendor.

- An assessment report is to be provided by the vendor prior to solution architecture, and this report should include the AS-IS state, gaps, and TO-BE states.

### Certification Requirements

The Contracting Authority expects the solution architecture and the implementation/deployment on the production environment to be officially certified by the principal vendor (or principal vendors in case more than one product/technology is implemented). This applies in case the architecture and/or implementation is conducted by a partner, a principal vendor, or a consortium. Certifying the solution architecture should be provided during the project implementation and not during proposal submissions since the proposed architecture in the technical proposals is initial and subject to change depending on the detailed requirements gathering phase of the project.

By certifying the implementation/deployment on the production environment, Contracting Authority would be assured that:

- The implementation was conducted in accordance with certified and approved architecture.

- The implementation was conducted using the principal vendors' best practices on that product/technology.

The certification should be provided in the form of formal communication (e.g. letter, email, etc...) from the principal vendor(s).

## General Project Requirements

### Project Management

#### Project Success Factors

The factors to be focused on for stakeholders' acceptance & successful completion of the project are (but not limited to) as follows:

- The project was completed on time and on budget.

- The Project meets appropriate governance & quality targets.

- The Project deliverables are fit for purpose.

- The Project meets all specified requirements.

- The Project has a minimal negative impact on IJPP operations during deployment and transition.

- The Project has no negative impact on IJPP customers during deployment and transition.

- The Project allows Contracting Authority to fulfil all targeted business objectives.

#### Health, Safety and Environment

While working or handling equipment in PTA premises, the vendor shall follow health and safety best practices and standards, including handling of proposed equipment in the BOQ (if applicable), shall support and comply with all applicable standards and industry best practices and should be ergonomically suitable for employees.

### Project Technology Quality Assurance (TQA) Requirements

As highlighted in previous sections of this document., the winning Vendor is obliged to address quality requirements as follows:

#### Lifecycle & Deliverables

| # | Input | Project Phase | QA Phase | Deliverables |
| --- | --- | --- | --- | --- |
| 1 | Engagement Details Doc, Project Plan | Project Planning | • Test Initiation | • Test Strategy |
| 2 | Project Plan | Project Planning | • Test Planning | • Updated Project Plan activities are aligned and incorporated in the plan)/(QA) |
| 3 | BRS, SRS, Solution Design | Implementation | • Detailed Test Planning • Test Design | • Functional Test Plan • Performance Test Plan • UAT Test Plan • Test Workbook |
| 4 | Software Release | Implementation | • Test Execution (Vendor) | • Test Workbook• Vendor Release Signoff• Functional Automation Scripts• Performance Test Scripts |
| 5 | Vendor Release Signoff | UAT | • PTA Quality Test | • Test Workbook• QA Release Signoff |
| 6 | Contracting Authority QA Release Signoff | UAT | • Business UAT | • UAT Scenarios & UAT Signoff Report |

Important Notes:

All other quality and testing-related artifacts should be submitted to Contracting Authority as evidence, as mentioned in the above section, ie QA lifecycle and deliverables.

QA activities must be incorporated into the high-level and detailed project plan at the stage of Project Planning along with respective QA team members.

#### QA & Testing scope

Based on the functional and non-functional requirements following are kinds of testing that could be performed as part of the implementation phase of the project by the winning vendor:

| Functional Testing | Performance Testing (Load, Stress, Speed, Field strength & Volume) |
| --- | --- |
| System Testing | Functional Automation Testing |
| Systems Integration Testing | Data Accuracy Testing |
| Regression Testing | User Experience Testing |
| Security testing | Data Replication Testing |
| Data Integrity Test | Data quality verification |
| Compatibility Testing | Usability Testing |

Successful vendor is required to conduct functional test automation using their own tools, and any cost related to the procurement of licenses for the tool is to be incurred by the vendor.

##### Project governance & Compliance scope

Referencing previous sections of this document, All Vendors are required to address shared controls and compliance requirements as demanded in this document and must be submitted in Technical Proposal.

##### Project documentation requirements

The winning vendor is obliged to fulfil all documentation requirements as per Contracting Authority standards (e.g. Project management policy and audit requirements – if any). Templates should be shared with Contracting Authority by the winning vendor representatives post-award & during the project lifecycle as required.

##### Documentation software standards

The software standards for producing project documents are as follows:

| Function | Software standard |
| --- | --- |
| Word processor | MS Word |
| Spreadsheets | MS Excel |
| Presentations | MS PowerPoint |
| Project Planning | MS Project |
| Scanned documents | Adobe Acrobat Reader |

MS Office <<2021/365>> will be the default software suite used to prepare documentation and reports by the project team.

##### Project performance & Penalties

In case the vendor fails to comply with its contractual obligations under this engagement - including but not limited to delivering licenses, achieving milestones, and completing major activities as per the agreed project schedule - where the root cause of such violations/noncompliance is purely and solely related to the vendor, Contracting Authority reserves the right to penalize him as deemed necessary without violating the terms and conditions of the contract. In such cases, and before a penalty is imposed, Contracting Authority will officially communicate the violations/noncompliance to the vendor and will request him to comply with his contractual obligations within the agreed timelines mentioned in the communication itself. Violations may be, but not limited to, the following:

- Unavailability of adequate resources to complete the various obligations.

- Non-delivery of agreed documentation and licenses as defined in the scope.

- Absence of or delayed communication of project/engagement prerequisites.

- Not meeting vital milestone dates.

Should the violations/noncompliance not be remedied within the agreed timelines or similar or other forms of violations/noncompliance (re)occur, Contracting Authority reserves the right to terminate the engagement as stipulated in the contract.

## Support and Maintenance Scope

### Support & Maintenance Engagement Objective

This engagement will shoulder the responsibility to manage and support the system in scope. Hence, all vendors are required to consider proposing services to manage & support the system in scope, its integrations with other systems and the customized services built on top of it based on the required SLA & as per requirements detailed in this document and its annexes.

### General Support & Maintenance scope definition

#### General coverage

This engagement covers the removal of defects in the system. In addition, it entitles Contracting Authority to receive the latest updates, patches and any new minor or major upgrades/releases, and it is the responsibility of the winning Vendor to install/implement the new release/updates/upgrades as part of this engagement post obtaining approvals of engagement representatives from Contracting Authority. Especially when these are the means to fix a bug or overcome a problem that the systems at Contracting Authority are encountering, taking into consideration that such implementation plans must be done in coordination with engagement representatives from Contracting Authority after testing of these implementations is successfully completed. This includes installing all available environments (e.g. Production, Staging, DR, etc.) and ensuring that all customized services that have been built, as well as all integrations, are successfully operating after the upgrade. On the other hand, in the case of genuine international products (e.g. SAP, MS Dynamics), the Contracting Authority understands that in order to receive the latest updates/upgrades, there is a possibility that it must have a valid maintenance agreement for its products' licenses with the principal vendor of such products. In such cases, the Contracting Authority will be responsible for ensuring that the necessary agreements are in place.

Assessing the existing license and their utilization will be part of this engagement. The winning vendor needs to have access to licenses and scope to find out if the procured licenses are fully utilized. If not, the winning Vendor will help the Contracting Authority to upgrade and fully utilize the licenses.

It is the winning vendor's responsibility to make sure the system complies with the Technology controls and standards, Technology Quality Assurance controls as demanded in previous sections of this document, own recommendations, and internal audit findings (if any) as per approved corrective action plans.

#### Internal Audit Requirements

The winning vendor is expected to respond and address all findings raised by the internal audit department in the Contracting Authority, as well as support audit exercises by facilitating required information during the contract period if they are relevant to the scope of the contract. The Contracting Authority can't determine the frequency and magnitude of the Audit Observations, which are raised whenever the Internal Audit Department conducts audit activities on the system.

#### Engagement Benefit Realization

The winning Vendors are expected to support benefit realization and post-implementation review reports initiated by engagement representatives from Contracting Authority.

#### Specific scope definition

The Contracting Authority expects a comprehensive solution including both hardware and software. The Vendor shall, as part of the proposal, provide a detailed Bill of Quantities (BOQ) with unit prices for all proposed software.

#### License maintenance & BOQ

The vendor shall quote for the maintenance and support of the proposed software with a detailed scope of maintenance and support proposed. The vendor shall provide details below in the response to the requirements in this document.

#### Technical specifications

The winning Vendors will support the solution, integrations with other systems, and the customized services built on top of it.

The following is a list of the available documents developed for the Contracting Authority’s IJPP scheme, which may be subject to changes at the Contracting Authority’s discretion. Documentation will be made available to the awarded vendor upon the project's start. The Vendor shall update existing specifications when necessary and provide a new set of specifications to document the solution architecture, functions, integration, and interoperability framework.

# Current IJPP fare scheme business rules

This part describes the basic Fare Scheme adopted for use by the Contracting Authority’s IJPP Scheme, including the specific processing rules and limitations where applicable. It also sets out where media and products can be obtained.

## Method of sale

In the current regime, ticket sales are done by PTOs at stationary points of sale or directly on the vehicle. The PTO can also enter into a contract with external points of sale, which then carry out sales on its behalf. On the vehicle, payment can only be made in cash, but at stationary points of sale, this depends on the point of sale or the carrier (the operator does not condition or determine payment methods).

Some carriers also offer online ticket sales through their website. The prerequisite for online sales is that the passenger already has an appropriate IJPP card on which the ticket can be loaded.

The Slovenian railway carrier also enables sales through ticket vending machines.

In the future, the sale should be the responsibility of the manager (Contracting Authority), who will invite any interested sales points to the sale based on the tender (or periodic tenders), which will then sell tickets on his behalf.

## Prices of unit tickets

### General unit tickets

The prices of general single tickets are determined by the Regulation on the method of implementation of the commercial, public service public scheduled passenger transport in internal road transport, on the concession of this public service and the Regulation of the single ticket system (Appendix 3 - fare tariff):

  - Tariff scale for one-time tickets in public scheduled domestic passenger transport

(1) The tariff scale is used for the sale of tickets in the vehicle and for the exclusive advance sale of tickets at IJPP stationary sales points, if any, or online. A single ticket, which is purchased in advance and loaded on the IJPP electronic card, enables multimodal and multi-operator use.

All prices include VAT at the rate of 9.5%.

Tariff scale for single tickets (sample as from 1st August 2025):

- The price of a daily ticket up to a price of 18 euros is determined by twice the price of a one-time ticket and allows an unlimited number of rides on the route, and a ticket for 18 euros allows an unlimited number of rides in the entire territory of the Republic of Slovenia.

- A three-day ticket up to a price of 20 euros is set at four times the price of a one-time ticket and allows an unlimited number of trips on the route, while a ticket for 20 euros allows an unlimited number of journeys in the entire territory of the Republic of Slovenia.

- A weekly ticket up to a price of 35 euros is set at eight times the price of a one-time ticket and allows an unlimited number of journeys on the route from Monday to Sunday, while a ticket for 35 euros allows an unlimited number of journeys in the entire territory of the Republic of Slovenia.

- The PTA can determine the amount of the supplement for the fast line and the price for the seat reservation.

  - Checked baggage

Transportation for a piece of checked baggage is free for one piece of checked baggage, and each additional piece is 1.30 euros.

  - Tariff scale for monthly and annual tickets

- The price of a monthly unregistered ticket up to a price of 90 euros is determined by 32 times the one-time ticket and allows an unlimited number of journeys on the route from the first day of the month for which it was issued until the first working day of the following month. It is loaded on the IJPP electronic card or another suitable electronic medium and enables multimodal and multioperation use. A ticket for 90 euros allows an unlimited number of rides throughout the entire territory of the Republic of Slovenia.

- The price of a monthly registered ticket is up to 70 euros and is determined by 26 times the single ticket, and allows an unlimited number of journeys on the route from the first day of the month for which it was issued until the first working day of the following month. It is loaded on the IJPP electronic card or another suitable electronic medium and enables multimodal and multi-operator use. This ticket enables an unlimited number of journeys in the entire territory of the Republic of Slovenia.

- The price of an annual registered ticket up to 560 euros is calculated based on the tariff for a registered monthly ticket, multiplied by a factor of eight, and allows an unlimited number of journeys on the route. A ticket for 560 euros allows an unlimited number of rides throughout the entire territory of the Republic of Slovenia.

- The price of an annual unregistered ticket up to 720 euros is calculated based on the monthly tariff a non-name ticket, multiplied by a factor of eight, and allows an unlimited number of journeys on the route. A ticket for 720 euros allows an unlimited number of trips throughout the entire territory of the Republic of Slovenia.

  - Subsidised ticket tariff

Ticket prices subsidised in accordance with the law governing road transport are determined by the rules governing the prices of subsidised transport.

  - Special rates

The standard tariff of the single ticket is the same as the tariff specified in points A), B) and C) of this annex. The PPP authority adjusts the standard tariff of the single ticket in accordance with agreements on tariff, financial and physical integration. In addition to the discounts for certain groups of passengers defined by the legislation, the PPP authority can also determine and publish online discounts for:

- certain groups of passengers, such as children, schoolchildren, families, young people, the elderly, the unemployed.

- holders of a disability benefit card issued in accordance with the law regulating equalization.

- options for disabled people.

- encouraging the use of PPPs on weekends and holidays and during vacations.

- implementation of promotional campaigns, for example to encourage the use of public passenger transport.

- Discounts are calculated from the tariff scale for a single ticket.

(2) On the basis of the previous paragraph, to encourage the use of public passenger transport on weekends and holidays for passengers in intercity scheduled passenger transport in internal road and rail transport, the PPP authority shall introduce a single weekend family ticket or provide an adjusted tariff for weekend tickets.

A weekend family ticket is a group ticket that enables an unlimited number of trips on Saturdays, Sundays and holidays, which are non-working days, for a maximum of five consecutive days on any route within the territory of the Republic of Slovenia. The ticket can only be purchased in advance, and the ticket can only be loaded onto the IJPP electronic card. The passenger can make a purchase:

- weekend family tickets for up to five people for 15 euros. The condition is that one child under the age of 15 is present at the time of purchase. In addition to the child, four more passengers can ride.

- weekend family tickets for up to ten people for 30 euros. The condition is that one child under the age of 15 is present at the time of purchase. In addition to the child, nine other passengers can travel.

(3) The weekend ticket is valid on Saturdays, Sundays and holidays, which are non-working days. When purchasing a ticket, a 75% discount is charged on the ticket price according to the valid tariff, whereby the price of a one-time weekend ticket with a discount is not lower than the price of a one-time ticket valid for a distance up to five km, i.e. 1.30 euros. Advance ticket purchase is carried out and uploaded exclusively to the IJPP electronic card. If the passenger does not have an IJPP electronic card, he makes the purchase directly in the vehicle. One electronic card can be loaded with a weekend ticket for a maximum of ten people, regardless of their age. The passenger can make a purchase:

- one-time weekend tickets, for which a 75% discount applies to the regular price of a one-time single ticket for the selected route at the applicable tariff.

- daily weekend ticket, which on the day of its validity allows an unlimited number of trips on a certain route and for which a 75% discount applies to the regular price of the daily single ticket

- tickets for the selected route at the valid tariff.

- one-time weekend tickets Slovenia, for which a 75% discount applies to the regular price of a one-time ticket for a route over 150 km at the applicable tariff on any route in the territory of the Republic of Slovenia.

- daily weekend ticket Slovenia, which is subject to a 75% discount on the regular price of a daily single ticket for distance more than 15 km according to the current tariff and which allows an unlimited number of trips on any route in the territory of the Republic of Slovenia during the day of its validity.

(4) To determine the prices of single tickets for children older than six years, up to the age of 15, if they are not entitled to subsidized transport in accordance with the law governing road transport, the tariff scale from points A) and B) considers the 50% discount.

  - Replacement shipping fee

A passenger who does not have a valid ticket with him or uses a single ticket that does not apply to him, or has a single ticket or IJPP card that is forged or tampered with, must pay a replacement fare at the request of the driver or controller, which is calculated in the amount of five times the value fares on the entire scheduled route.

  - Free ticket

A free one-way ticket can be obtained by:

- children up to the age of 6

### Co-Financing the purchase of Uniform General tickets

In certain areas and on certain routes, municipalities (or co-financers, which may also be companies, schools, etc.) co-finance the purchase of IJPP tickets for passengers.

Discounts for tickets can be arranged in two ways:

1. Co-financed general (single and term) tickets with automatic discounts.

2. Co-financed general (single and term) tickets with optional discounts.

#### Co-financed general (single and season) tickets with automatic discount:

The co-financier determines the route or area where passengers can purchase tickets at lower prices. The co-financier also determines the amount of co-financing (discount) or the price paid by the passenger on a specific route or in a specific area. The discount is automatically calculated for passengers on a specific route or in a specific area when purchasing a ticket on the vehicle or at a stationary point of sale.

#### Co-financed general (single and term) tickets with optional discount:

The co-financier determines the conditions for the discount for passengers in a specific area or route.

Example:

    - Julijske Alpe card holder: Bohinj: on all routes within the municipality of Bohinj and on all routes to or from the municipality of Bohinj within a distance of up to 90 km, a 100% discount on the ticket price is applied. The sales application allows for automatic calculation of the discount if the above condition is met. The seller manually checks the conditions and manually selects the optional discount, which is calculated automatically.

The discount parameters, conditions, and co-financers in the system are determined by the operator. u. In the event of changes to areas, routes, conditions, or co-financing amounts, the system must allow the operator to correct the parameters.

PTA needs a report on the types of co-financed tickets issued for a specific period by individual co-financers.

### Co-Financing the purchase of Subsidized tickets

Municipalities or other interested entities may co-finance the purchase of subsidized tickets for beneficiaries.

The co-financier determines the conditions for eligibility for the purchase of subsidized tickets for beneficiaries according to a predetermined discount amount. The conditions may be mandatory and optional and determined cumulatively (simultaneously) or alternatively (individually), in accordance with the decision of the individual co-financier.

The most common conditions are:

    - - determination of the beneficiary to whom the municipality co-finances the subsidized ticket (whether it is all beneficiaries from paragraph 1 of Article 114.b of ZPCP-2 or a specific group of beneficiaries within that paragraph);

    - permanent or temporary residence in the municipality that co-finances subsidized tickets;

    - enrollment in educational institutions in the area of a specific municipality;

    - enrollment in specific educational institutions.

In addition to the conditions, each co-financier also determines the amount of co-financing of the subsidized ticket price for each type of subsidized ticket (monthly SLO, annual SLO, monthly registered athlete SLO, annual registered athlete SLO, monthly M10, and annual M10).

When the conditions set by the co-financier are met, the system must automatically calculate the price of the subsidized ticket based on the known data on the amount of the discount, the type of subsidized ticket, and the price of the subsidized ticket.

The discount parameters, conditions, and co-financers in the system are determined by the operator. In the event of changes to the conditions or the amount of co-financing or any discount parameters, the system must allow the operator to correct the parameters.

## Subsidized tickets

The full prices of subsidized tickets and the prices paid by beneficiaries in intercity passenger transport are determined by the Rules on determining the prices of subsidized transport. The amount of the subsidy depends on the amount of the full ticket price, which belongs to the individual carrier as a difference. The prices of city subsidized tickets paid by the beneficiaries are determined by the contract between the transport provider, the city transport manager and the ministry. The amount of the subsidy is determined based on the number of validations in individual city traffic.

  - Full price of the monthly ticket

The full price of the subsidized monthly ticket is calculated according to the following equation:

PCM = A*K*M,

where:

- PCM: full price of subsidized monthly pass.

- A: the price of a single ticket in accordance with the tariff for single tickets in public scheduled passenger transport in internal road transport and luggage transport for the distance class over 30-35 km, which is specified in the Regulation on the method of performing the public service public scheduled passenger transport in internal road traffic, on the concession of this public service and on the regulation of the Single Ticket System.

- K: Coefficient.

- M: Number.

The number M from the previous paragraph is calculated according to the following equation:

M = (ŠD*2)/ŠM,

where:

- ŠD: number of school days during the monthly ticket subsidy period.

- ŠM: number of school months during the monthly ticket subsidy period.

The value of K from the first paragraph of this article is limited by an upper limit of 0.895 and a lower limit of 0.684. The value of K for all providers of intercity bus passenger transport and rail passenger transport in the 2nd class of a passenger train, based on the analysis of validations of monthly tickets, is determined by a contract between the ministry responsible for transport and the providers.

The amount of the monthly reimbursement of the costs of transportation with one's own transportation is calculated according to the following equation for beneficiaries from the first paragraph of Article 114.g of the Road Transport Act:

PSP = A*K*M*R,

where:

- PSP: amount of reimbursement of transportation costs with own vehicle per month.

- A: mileage in the amount of 30% of the price of unleaded motor 95 octane gasoline on the first day of the billing month.

- K: coefficient.

- M: number.

- R: distance from the address of the real estate where the beneficiary lives to the address of the real estate where he studies.

The number M from the previous paragraph is calculated according to the following equation:

M = (ŠD*2)/ŠM

where:

- ŠD: number of school days during the monthly ticket subsidy period.

- ŠM: number of school months during the monthly ticket subsidy period.

The value of K is limited by an upper limit of 1.053 and a lower limit of 0.842.

The K value for calculating the cost of transportation with your own vehicle is 1.053.

  - Full price of the annual ticket

The full price of the subsidized annual ticket is calculated according to the following equation:

PCL = PCM*Cl

where:

- PCL: full price annual pass.

- PCM: full price of subsidized monthly pass.

- Kl: coefficient.

The value of Kl from the previous paragraph is equal to 8.

The full price of the subsidized annual ticket for beneficiaries from the eighth, ninth and tenth paragraphs of Article 114.b of the Act is equal to 0.

  - Full price monthly ticket for 10 trips per month

The full price of a subsidized monthly ticket for ten journeys is calculated according to the following equation:

PCM10 = A*K10

where:

- PCM10: full price of a subsidized monthly ticket for ten journeys.

- A: the price of a single ticket in accordance with the valid average standard tariff for the transport of passengers and luggage in public scheduled road intercity transport, which is specified in the regulation.

- K10: coefficient.

The value of K from the previous paragraph is equal to 8.

  - Full price of an annual ticket for 10 trips per month

The full price of a subsidized annual ticket for ten journeys is calculated according to the following equation:

PCL10 = A*K10l

where:

- PCL10: full price of an annual ticket for ten rides.

- A: the price of a single ticket in accordance with the valid average standard tariff for the transport of passengers and luggage in public scheduled road intercity transport, which is specified in the regulation.

- K10l: coefficient.

The value of K10l from the previous paragraph is equal to 8.

  - The price of the monthly ticket to be paid by the beneficiary

The price of the subsidised monthly ticket, paid by the beneficiary, is 25.00 euros.

The subsidised monthly ticket for beneficiaries from Article 114g of the Act is free.

  - The price of the annual ticket to be paid by the beneficiary

The price of the subsidised annual ticket paid by the beneficiary is determined according to the following equation:

PUL = Cm*K

where:

- PUL: payment of the beneficiary for the annual ticket.

- Cm: price of a monthly ticket.

- K: coefficient.

The value of K from the previous paragraph is equal to 8.

The price of the subsidised annual ticket paid by the beneficiary is 200.00 euros.

The subsidised annual ticket is free for beneficiaries from Article 114g of the Act. The subsidised annual ticket is free for beneficiaries from the eighth, ninth and tenth paragraphs of Article 114.b of the Act.

  - The price of a monthly ticket for 10 trips to be paid by the beneficiary

The price of the subsidised monthly ticket for ten journeys, paid by the beneficiary, is 20.00 euros.

The subsidised monthly ticket for ten journeys for beneficiaries from Article 114g of the Act is free.

  - The price of the annual ticket for 10 trips to be paid by the beneficiary

The price of the subsidised annual ticket for ten journeys, paid by the beneficiary, is determined according to the following equation:

PU10L = PU10m*K

where:

- PU10L: payment of the beneficiary for an annual ticket for ten journeys.

- PU10m: price of a monthly ticket for ten journeys.

- K: Coefficient.

The value of K from the previous paragraph is equal to 8.

The price of the subsidised annual ticket for ten journeys, paid by the beneficiary, is EUR 160.00.

The subsidised annual ticket for ten journeys for beneficiaries from Article 114g of the Act is free of charge.

  - Prices of city tickets paid by beneficiaries

| City Subsidised Student Tickets |  |  |
| --- | --- | --- |
| Combined Ticket | Monthly surcharge | Yearly surcharge |
| Ljubljana: for zones 1, 2 in 3 | 10 € | 100 € |
| Maribor | 5 € | 50 € |
| Kranj, Koper, Novo mesto, Murska Sobota, Jesenice, Krško, Celje | Free | Free |
| Direct Ticket | Price Monthly Ticket | Price Yearly Ticket |
| Ljubljana area 1 | 20 € |  |
| Ljubljana area 2 | 25 € |  |
| Ljubljana area 3 | 25 € |  |
| Maribor | 16 € | 160 € |
| Kranj | 5 € | 50 € |
| Koper | 5 € | 50 € |
| Novo mesto | 5 € | 50 € |
| Murska Sobota |  |  |
| Jesenice | 15 € | 150 € |
| Krško | 5 € | 50 € |
| Celje | 5 € | 50 € |

| Validity Period |  |
| --- | --- |
| Secondary school and UIO - | from current September until end August next Year* |
| Student and UIO - | from current October until end September next Year |

High school and UIO final years from September of the current year to the end of September of the following year

## Mifare DESfire - contactless smart card

MIFARE is a brand name for various chips from NXP Semiconductors used in contactless smart cards. Different types of smart cards, MIFARE Classic, MIFARE DESFire, MIFARE Plus, MIFARE Ultralight, and MIFARE SAM (security element SAM module), fall under the umbrella of the MIFARE brand. MIFARE Plus is the successor to MIFARE Classic, which, with more advanced security mechanisms, is suitable for more straightforward applications. MIFARE Ultralight represents a particular type of smart ticket, and the MIFARE SAM module provides cryptographic mechanisms and thus enables the upgrade of existing readers in terms of improved security.

MIFARE DESFire represents a family of contactless smart cards for more demanding applications of electronic tickets, public transport, road tolling, and restricting or controlling authorized access. The DESFire's physical characteristics and security mechanisms are based on global standards. The physical properties and flow of reader-to-reader communication are defined by ISO/IEC 14443A parts 1-4 with a group of specific commands used for communication and precisely defined in ISO/IEC 7816-4. The supported cryptographic algorithms 2KTDES, 3KTDES and AES128 enable secure communication between the cards and the reader. The integrated circuit system based on a microprocessor and software is certified by the general IT security standard CC EAL4+ (ISO/IEC 15408). The MIFARE DESFire EV1 contactless smart card can simultaneously contain 28 different applications. However, each application can contain a maximum of 32 different files.

Most of the currently used media (ticket carriers) are MIFARE DESFire cards, namely EV1 and EV2. Some newer cards are also EV3.

### Card features

#### Physical characteristics of the card

The physical characteristics of the smart card are discussed in more detail in the first part of ISO/IEC 14443 [1]. The dimensions are defined in the 7810 standard and are 85.72 x 54.03 x 0.76 mm. In addition to dimensions, other properties are discussed:

•	Resistance to UV radiation

•	Resistance to radioactivity

•	Resistance to bending is more precisely given by the ISO/IEC 10373 standard

•	Resistance to torsional bending

•	resistance to alternating and static magnetic waves

•	Resistance to alternating and static electric fields

•	Operating temperatures (0-50 °C)

#### Components on the card

The card contains all the basic components of a computer microprocessor system, processing unit (CPU), ROM, RAM, EEPROM 8 kB, crypto processor, random number generator, CRC module, UART module, RF interface for communication with the reader. The manufacturer guarantees a record of 500,000 cycles in the EEPROM, where the data can remain for up to 10 years.

Additional information about current systems

The winning vendor should have certified engineers with development skills who are able to perform more than just the usual operational support of the system. Some of these activities may require customization, modification, and integration to have the required functionality.

The estimated number of users that use the system is up to 40 users; these users could be spread around various Contracting Authority offices.