# Maintenance and Development of MECOMS R2 System

Technical Specification

Ljubljana, July 2026

1	Introduction	2

2	Subject of the Public Procurement	3

3	Technical Specification – Purpose and Objectives	3

4	Definitions and Acronyms	4

5	Description of MECOMS R2 System and Integrations	5

6	Scope of Services	7

6.1	Subject of Requirements	7

6.2	Duration and Use of Man-Hours	7

6.3	Consistency and Change Management	8

7	Services for MECOMS R2	8

7.1	Maintenance, Support and Optimization Services	9

7.1.1	Regular (Preventive and Corrective) Maintenance	9

7.1.2	Fixes and Improvements	9

7.1.3	Incident and Issue Resolution	10

7.1.4	Application and Database Management	10

7.1.5	Legislative and Regulatory Alignment	10

7.1.6	Support and Communication	10

7.1.7	Infrastructure-Related Support	10

7.1.8	User Training related to maintenance changes	10

7.1.9	Unforeseen and Necessary Work	11

7.1.10	Collaboration with Third Parties	11

7.1.11	Other Optional Services	11

7.1.11.1	Problem Management (Proactive)	11

7.1.11.2	Environment Management	12

7.1.11.3	Integration Observability and Service Level Objectives (SLOs)	12

7.1.11.4	Data Lake and Analytics Operational Support	12

7.1.11.5	Business Continuity and Disaster Recovery (BCP / DR) Support	12

7.2	SLA – Service Level Agreement	13

7.2.1	Incident Classification	13

7.2.2	Response and Resolution Times	14

7.2.3	Availability & Support Window	14

7.2.4	Critical Incident Management	14

7.2.5	Change Delivery Performance Measurement	15

7.2.6	Service Performance Criteria and Contractual Remedies	15

7.3	Development and Consultancy Services	15

7.3.1	Solution Design & Consultancy	16

7.3.2	Software Development	16

7.3.3	Testing Services	16

7.3.4	Deployment & Release Management	16

7.3.5	Reporting & Analytics	16

7.3.6	Documentation	17

7.3.7	Quality Management & Defect Fixing (non-maintenance)	17

7.3.8	Integration, Transition and Coexistence Support	17

7.3.9	Secure Software Engineering & Software Supply Chain	17

7.3.10	Other Agreed Consultancy Activities	18

7.4	Transition to MECOMS 365	18

8	Governance & Change Management	18

8.1	Dedicated Expert	18

8.2	Minimum Competence & Staffing Requirements	19

8.2.1	Service Commencement and Transition Readiness	19

8.3	DevOps Based Change Request Workflow	20

9	Reporting Requirements	20

9.1	Maintenance (Monthly Task List) – per Beneficiary Company	20

9.2	Development / Change (Monthly Task List) – per Beneficiary Company	21

9.3	Invoices and Hours Summary (Monthly)	21

9.3.1	Invoices Summary	21

9.3.2	Hours Summary	21

10	Quality Management Approach and Defect Fixing	22

11	Testing Framework	22

11.1	Development Testing	22

11.2	System Integration Testing (SIT)	23

11.3	User Acceptance Testing (UAT)	23

11.4	Parallel Run	23

12	Source Code Review and Handover	23

12.1	Exit & Handover (End of Contract)	24

13	Procurement Structure	24

14	Scope Limitation	24

15	Appendix A: Security & Compliance Baseline	25

# Introduction

GEN-I, d.o.o. (a Beneficiary Company within the GEN-I Group) operates the MECOMS R2 2012 system (hereinafter referred to as the MECOMS R2 system), a vertical ERP solution for energy and utility companies based on the Microsoft Dynamics platform, which supports key business processes related to the supply of electricity and gas to household and business customers in the Slovenian and Croatian markets.

The MECOMS R2 system includes extensive customizations and integrations with other internal and external business systems and applications. The related business processes are designed, implemented, and maintained in full compliance with applicable legislation, regulatory requirements, and market rules in the respective jurisdictions, ensuring operational integrity, transparency, and adherence to sector-specific regulatory frameworks.

The system further supports advanced business models related to electricity self-sufficiency, prosumers, and energy communities, including the management of related contractual models. These processes represent a key component of the Client’s operational and application landscape in support of the green transition, renewable energy sources, and energy-efficiency objectives.

The MECOMS R2 system is business-critical for the Client’s operations.

# Subject of the Public Procurement

The subject of this public procurement procedure is the provision of comprehensive services for the maintenance, support and optimization, as well as development and consultancy, relating to the Client’s MECOMS R2 system.

For the avoidance of doubt, all companies listed below as Beneficiary Companies are companies within the GEN-I Group, as defined in Chapter 4.

MECOMS R2 system (maintenance/support/optimization and development/consultancy): the Services shall be provided to the following Beneficiary Companies until the implementation of MECOMS 365 is completed:

- GEN-I, d.o.o.

- ELEKTRO ENERGIJA d.o.o.

- GEN-I Hrvatska d.o.o.

A new core billing system, MECOMS 365, is currently being implemented. Accordingly, the services procured under this public procurement may, where relevant, also include activities necessary to support an appropriate and controlled transition to MECOMS 365. For the avoidance of doubt, such Services are strictly limited to activities falling within the scope of this procurement, namely activities on the MECOMS R2 side and related integrations of the existing MECOMS R2 system. Accordingly, maintenance, support and optimization of the MECOMS R2 system shall continue to be provided for as long as MECOMS 365 is being implemented.

# Technical Specification – Purpose and Objectives

The purpose of these Technical Specifications, prepared in accordance with the Public Procurement Act (ZJN-3) and the relevant EU public procurement directives, is to define the mandatory functional, technical, organizational, and quality requirements that must be met by the Contractor in the provision of the contracted services.

The objective of the services is to ensure the continuous, stable, secure, reliable, and legally compliant operation of the MECOMS R2 system and its related in-scope integrations throughout their lifecycle, in accordance with:

- Applicable national and EU legislation.

- Relevant regulatory frameworks, energy sector rules and standards.

- The Client’s internal governance, security, and quality requirements.

# Definitions and Acronyms

For the purposes of this Technical Specification, the following terms and acronyms shall have the meanings set out below.

Unless otherwise specified, defined terms apply throughout this Technical Specification and all related annexes.

Client
GEN-I, d.o.o., acting as the contracting authority on behalf of all Beneficiary Companies within the GEN-I Group, as defined in this Technical Specification. The Client may also act as a Beneficiary Company, where applicable.

Beneficiary Company
Any company within the GEN-I Group for which the Services are provided under this public procurement, as listed in Chapter 2.

MECOMS R2 System
The existing MECOMS R2 2012 energy billing and utility ERP system used by selected Beneficiary Companies, together with its related integrations with internal and external business systems within the scope of this public procurement, as described in Chapter 5 – Description of MECOMS R2 System and Integrations. References in this Technical Specification to the MECOMS R2 system shall, unless the context requires otherwise, mean this existing MECOMS R2 2012 system and its related in-scope integrations.

MECOMS 365
The new generation MECOMS billing platform currently being implemented as the future replacement of the existing MECOMS R2 system. MECOMS 365 (including its implementation, operation and maintenance) is not part of the scope of this public procurement. However, the Services may include transition related activities supporting controlled migration and temporary coexistence, limited to activities on the MECOMS R2 side and related integrations of the existing MECOMS R2 system, as described in Chapter 2 and Chapter 7.

Change Request (CR)
A formal request initiated by the Client for Development, Consultancy, or other non-maintenance activities, processed in accordance with the agreed Change Request procedure.

SLA (Service Level Agreement)
The service levels and performance targets applicable to the Services, as defined in the relevant SLA provisions and related annexes.

Response Time
The time between incident logging and the Contractor’s initial response, as defined in the SLA.

Resolution Time
The time between incident logging and its resolution, as defined in the SLA.

Environments (DEV / TEST / UAT / PROD)
Client-managed environments used for development, testing, validation, and production operation, as described in Chapter 5, Section 7.3.4, and Chapter 11.

T&M (Time and Materials)
A pricing and billing model under which the Contractor is paid based on actual effort (e.g., hours worked) and the agreed hourly rates, as defined in the Contract.

DGO (Distribution Grid Operator)
The operator of the electricity or natural gas distribution grid responsible for the exchange of market and metering data with suppliers and other market participants, in accordance with applicable market rules and regulatory requirements.

UAT (User Acceptance Testing)
Testing performed by the Client to confirm that delivered changes meet agreed business requirements and acceptance criteria in realistic operational scenarios.

SIT (System Integration Testing)
Testing performed to validate end-to-end behaviour across integrated components, interfaces, and relevant business flows in a non-production environment.

MTTR (Mean Time to Restore)
The average time required to restore normal service operation following a failed change, release, or incident.

BCP / DR (Business Continuity Planning / Disaster Recovery)
Measures, plans, and procedures intended to support continued operation and recovery of critical services in the event of disruption or failure.

# Description of MECOMS R2 System and Integrations

This Chapter describes the MECOMS R2 system, its technical characteristics, principal business functionalities, and related integrations within the scope of this public procurement.

The MECOMS R2 system, provided by Ferranti, is a vertical utility ERP and billing platform built on the Microsoft Dynamics technology stack and deployed on-premises in the Client’s environment. It serves as a core application for managing energy supply processes. For the avoidance of doubt, the existing MECOMS R2 2012 version is no longer covered by standard vendor support.

The MECOMS R2 system operates on Windows Server and SQL Server platforms and is integrated into the Client’s controlled IT environment. User authentication and authorization are implemented through Active Directory, applying a role-based security model that enables precise, auditable, and compliant management of user permissions in accordance with internal security policies and applicable regulatory requirements.

The Client maintains and operates multiple controlled environments (DEV, TEST, UAT, PROD), enabling structured management of development, testing, validation, and production deployment activities. These environments are supported by standardized operational procedures, including continuous system monitoring, regular backup creation, performance optimization, and controlled release and deployment processes, thereby ensuring stable, secure, and legally compliant operation of the MECOMS R2 system throughout its entire lifecycle.

Within the scope of the Client’s business model, the MECOMS R2 system supports in particular the following functional and process areas:

- Product and contract management, including the definition, administration, and execution of electricity and natural gas supply products and contractual arrangements.

- Billing‑related and data‑processing activities, covering metering data handling, tariff application, charge calculation, invoice preparation, and settlement support.

- Exchange of data with systems operated by electricity and natural gas Distribution Grid Operators (DGO), in accordance with established market communication rules and regulatory requirements.

- Integration with internal business systems and applications, including Microsoft Dynamics CRM (version 8), GeMax (the internal application used to process billing-related data received from Distribution Grid Operators), document generation solutions (e.g. Lasernet, Mandrill), Bisnode, Microsoft Dynamics 365 Finance & Operations, and other connected systems required for the Client’s business processes, financial downstream processing, market communication, invoicing, and reporting.

Integration with internal and external systems and applications is ensured through established integration technologies, including SOAP and REST services, file-based data exchange, ETL (data extraction, transformation and loading) procedures, message queues, and, where applicable, SSIS packages used for selected structured data exchanges. The Client uses Neuron ESB as a centralized enterprise service bus for orchestrating and supervising data flows across various systems, enabling the execution of complex integration scenarios required to support product and contract management, as well as the billing of electricity and natural gas supplied to end customers.

Certain reporting, forecasting, telemetry and analytical use cases may involve data extraction and processing across operational databases, analytical platforms, time-series repositories and modern data-processing technologies used by the Client.

The Contractor is not responsible for the administration, operation, availability, or platform-level management of the Neuron ESB itself (including infrastructure, licensing, and core ESB configuration). However, within the scope of this Technical Specification, the Contractor is responsible for the application-level integrations and the correct functional interaction between the MECOMS R2 system and connected systems through the Neuron ESB, including implementation and maintenance of the relevant integration components on the application side and troubleshooting of integration flows in coordination with the Client.

# Scope of Services

The services described in this Chapter apply to the MECOMS R2 system and the relevant Beneficiary Company in scope, as defined in Chapter 2.

## Subject of Requirements

The requirements encompass at minimum the following activities:

- Maintenance & support: incident handling, defect fixing, configuration, and minor enhancements.

- Development & consultancy (where applicable): on-demand activities requested and approved through the agreed Change Request process.

- Release & change management: planning, testing, deployment, rollback procedures, and documentation.

- Performance & reliability management: monitoring, tuning, root-cause analysis, and preventive measures.

- Advisory & optimization: proposals for process and UX improvements, automation opportunities, and best practice adoption.

- Integration stewardship: coordination and impact assessment of changes across connected systems.

- Compliance & security: adherence to applicable laws and policies (including data protection), secure development and operational practices.

- Reporting, documentation, and knowledge transfer.

## Duration and Use of Man-Hours

Within the scope of this public procurement, the Client shall be entitled to utilize up to 5,440 (five thousand four hundred and forty) man-hours, which shall be dedicated to the performance of the Services.

The Services shall be provided for a period of up to two (2) years, or until the available hours have been fully utilized, whichever occurs first.

The Client shall order and utilize the Services from the allocated pool of hours according to its operational needs. For the avoidance of doubt, the Client shall not be obliged to exhaust the entire allocation of 5,440 man-hours and shall use only the number of hours it deems necessary.

The planned allocation below is indicative. The Client may, at its discretion and based on operational needs, reallocate man-hours between the listed services and activities within the scope of this Technical Specification, provided that the overall maximum number of man-hours under this public procurement, as defined in the attached OBR – Proforma Invoice, is not exceeded.

The Services shall be performed based on the Client’s prior written order, which shall specify the required content, scope, and deadline for completion. The Contractor shall perform the Services within delivery timelines agreed with the Client, considering the scope and complexity of the request.

The basis for the recognition of Services rendered shall be the approved work log signed by the Client’s authorized representative. Each utilization of Services must be precisely documented and transparently communicated to ensure alignment between the Client’s expectations and the Contractor’s execution.

Utilization of man-hours shall require prior approval from the Client’s authorized representative. The Contractor shall submit a detailed proposal for each requested Service, including an assessment of the received request, an estimate of the required man-hours, and any potential impact on the project timeline.

For Critical (S1) incidents (and, where explicitly requested by the Client, High (S2) incidents) the Contractor may commence work immediately to meet the applicable SLA response and resolution times (see Section 7.2). In such cases, the man-hours shall be subject to retroactive confirmation by the Client’s authorized representative through the approved work log within a reasonable timeframe after service restoration or workaround acceptance.

The Contractor shall provide the Services remotely and/or on‑site, depending on the Client’s requirements.

The Contractor shall invoice the Client for the actual hours spent on providing agreed Services, based on approved work logs approved on a monthly basis, in accordance with the agreed time and materials (T&M) billing methodology; for Critical (S1) incidents (and High (S2) incidents where applicable), such approval may be retroactive as set out above.

## Consistency and Change Management

Key business data elements must remain consistent within the MECOMS R2 system and across its relevant connected systems.

As a result:

- Any change to data structures, business rules, or functional logic requires an impact assessment on the relevant integrations, dependent processes, and connected systems.

- Updates must be coordinated to ensure uninterrupted operation, data alignment, and compliance with regulatory and market requirements.

- The Contractor ensures that all system changes are designed and implemented in a manner that preserves data integrity, security, performance, and compatibility with existing integrations and environments, and that they align with the Client’s change management, testing, and deployment procedures.

# Services for MECOMS R2

The Contractor shall provide services for the MECOMS R2 system for the Beneficiary Companies and within the scope defined in Chapter 2, taking into account the actual system usage, business needs, and lifecycle status of the system within the individual Beneficiary Companies.

Where applicable, this also includes support activities related to the ongoing transition from MECOMS R2 to MECOMS 365, limited to activities explicitly within scope, namely activities on the MECOMS R2 side and related integrations of the existing MECOMS R2 system.

## Maintenance, Support and Optimization Services

The Contractor shall provide the following types of maintenance, support and optimization services to ensure the stable, secure, compliant, and uninterrupted operation of the existing MECOMS R2 system. Applicability of individual service types depends on the relevant Beneficiary Company and the in-scope MECOMS R2 services defined in Chapter 2.

General note: Minor adjustments and optimizations within existing functionality shall be considered maintenance, support and optimization activities. Substantial functional changes exceeding existing functionality shall be treated as development services and requested under Section 7.3 via the agreed Change Request process.

### Regular (Preventive and Corrective) Maintenance

- Regular maintenance of the existing MECOMS R2 system, including the adjustment and upkeep of existing business logic.

- Execution of testing activities whenever changes are made to business logic or the underlying database.

- Implementation of minor operational optimizations to improve system responsiveness and stability.

- Log monitoring and error tracking, with proactive identification of anomalies.

- Continuous monitoring of the system’s operation, performance indicators, and statistical trends.

- Immediate initiation of corrective measures in the event of significant deviations from expected or average operating behaviour.

- Maintenance documentation and regular reporting on system performance and activities performed.

### Fixes and Improvements

- Corrective fixes and agreed improvements to the MECOMS R2 system in accordance with the scope applicable to each Beneficiary Company, as defined in Chapter 2.

- Maintenance, technical remediation, and implementation support reasonably required to ensure the continued stable, secure, and compliant operation of the MECOMS R2 system within the scope of this public procurement.

- Incident-related fixes and defect correction required to support ongoing business operations within the maintenance, support and optimization scope.

- Regulatory and legislative alignment within existing functionality, together with agreed minor enhancements and optimizations.

- Data corrections where required for operational continuity.

- Integration-related adjustments necessary to maintain the correct functioning of the MECOMS R2 system and its connected interfaces.

### Incident and Issue Resolution

- Resolution of any blockages or interruptions affecting system usage, workflows, or user operations.

- Investigation and remediation of issues related to reporting, email delivery, user notifications, and related operational components.

- Immediate notification to the Client of any deviation in system operation, including deviations caused by infrastructure, network, security, or other external factors impacting user experience.

### Application and Database Management

- Regular reviews of the application infrastructure, system responsiveness, and database organization (including production, test, and archival databases) in line with software‑vendor recommendations or Client requests.

- Preparation and execution of data update jobs and/or mass data imports required due to errors, incidents, or operational needs.

### Legislative and Regulatory Alignment

- Adjustments required to address tax, regulatory, or legislative requirements applicable to the Client’s operations and industry, taking into account the applicable jurisdiction and the business processes of each Beneficiary Company.

### Support and Communication

- Provision of key‑user support, including guidance, clarifications, and operational assistance.

- Transparent documentation and communication of all service activities, ensuring alignment with the Client’s expectations.

- Monitoring of incoming issues via reporting tools, email, or telephone, and providing timely and adequate responses.

### Infrastructure-Related Support

- Assistance in the installation, replacement, or upgrade of IT infrastructure or equipment related to the maintained solution, upon Client request.

### User Training related to maintenance changes

- Delivery of end-user training/enablement for the Client’s users where significant functional changes are introduced as part of maintenance activities (e.g., briefings, updated user instructions, walk-through sessions). This item does not include onboarding or training of the Contractor’s personnel.

### Unforeseen and Necessary Work

- Execution of other unforeseen work required for restoring stable and compliant operation of the production systems, when such need is identified by either the Client or the Contractor.

### Collaboration with Third Parties

- Cooperation with other companies providing related or integrated solutions, ensuring end‑to‑end operational coherence and effective multi‑system coordination.

### Other Optional Services

The services listed under this section are optional, non‑mandatory and non‑urgent and do not form part of the core maintenance obligations.

Unless explicitly agreed otherwise, Optional Services under this Section are advisory and support-oriented in nature and do not include implementation of new functionalities, redesign of existing solutions, or assumption of operational ownership.

These services:

- are not required to ensure basic system operability,

- are requested explicitly by the Client,

- are performed only upon prior written agreement on scope and effort,

- are provided on a time and materials basis.

Optional Services are intended to support proactive operational maturity, risk reduction, and optimisation, and are not a substitute for Unforeseen and Necessary Work as defined under Section 7.1.9.

#### Problem Management (Proactive)

Upon the Client’s request, the Contractor may provide proactive problem management support aimed at reducing recurring operational issues.

Such support may include:

- analysis of recurring incidents and systemic issues,

- contribution to root cause analysis documentation,

- preparation of improvement or mitigation proposals.

Any implementation of proposed improvements is subject to separate request and agreement.

#### Environment Management

Upon request, the Contractor may provide limited advisory and support services related to environment management (DEV, TEST, UAT, PROD).

Such support may include:

- clarification of environment related responsibilities,

- assistance with environment refresh or cloning activities,

- contribution to configuration baseline documentation.

Primary responsibility for environment provisioning and infrastructure ownership remains with the Client.

#### Integration Observability and Service Level Objectives (SLOs)

Where requested, the Contractor may provide support for selected observability activities related to MECOMS R2 integrations.

Such support may include:

- basic health checks of agreed integration flows;

- definition of indicative, non-contractual service level objectives (SLOs);

- contributions to integration-related documentation and reporting.

Governance of the core integration platform (e.g., Neuron ESB), as well as platform-level operations, shall remain the responsibility of the Client.

#### Data Lake and Analytics Operational Support

Where MECOMS R2 data is used for reporting, analytics or operational data processing, the Contractor may provide limited operational support for existing data flows, data platforms and related analytical environments used by the Client.

Such support may relate to operational data platforms, analytical data processing solutions, telemetry and time-series data repositories, including assistance with troubleshooting, performance analysis, data quality investigations, ETL/ELT processes, data migration support, integration of analytical datasets, and operational analytics environments and associated technologies.

Support activities may include:

- data quality checks and investigation of data inconsistencies,

- identification and analysis of data refresh, load or integration stability issues,

- high-level performance, capacity or cost observations related to existing analytical processing environments.

Any enhancements or redesigns of analytics solutions are handled separately as development or consultancy services.

#### Business Continuity and Disaster Recovery (BCP / DR) Support

Upon request, the Contractor may provide advisory support related to business continuity and disaster recovery activities.

Such support may include:

- review of existing BCP/DR documentation,

- assistance with tabletop or validation exercises,

- contribution to discussions on indicative RTO/RPO targets.

This support is advisory only and does not imply operational ownership or recovery guarantees.

## SLA – Service Level Agreement

Service Level Agreements (SLAs) define the required response and resolution times for incidents based on their severity. Each severity level reflects the business impact on the Client’s operations, customer service, or regulatory obligations. Severity levels are defined from Critical (S1) to Low (S4), with corresponding response and resolution times.

Response time and deadlines for solving incidents run from the moment the Client submits the incident to the Contractor via the Wrike system.

The Contractor must assess incidents promptly and apply the appropriate severity classification according to the criteria below. Delivery timelines and SLA targets serve to plan and measure service performance.

### Incident Classification

| Severity | Impact criteria |
| --- | --- |
| Critical (S1) | System outage or process blocking with no workaround - A Critical incident represents a complete service outage or a failure of a key functionality that prevents the Client from performing essential business operations. - S1 incidents require immediate attention, continuous work until resolution, and the shortest SLA response and restoration times. |
| High (S2) | Major functionality impaired; partial business impact, limited or no workaround - A High impact incident significantly disrupts business operations but does not cause a complete system outage. A workaround may exist but is limited or inefficient. - S2 incidents require rapid response and timely resolution to avoid escalation into critical operational risk. |
| Medium (S3) | Degraded service with workaround - A Medium impact incident affects non‑critical functionalities or processes where a reliable workaround exists. - S3 incidents must be resolved within standard SLA timelines but do not require immediate or continuous intervention. |
| Low (S4) | Minor defect or service request - A Low impact incident has minimal operational effect and is typically cosmetic, administrative, or related to minor usability improvements. - S4 issues may be scheduled into regular maintenance windows or the change backlog. |

### Response and Resolution Times

| Severity | Response Time | Resolution / Workaround Time |
| --- | --- | --- |
| Critical (S1) | ≤ 1 hour | ≤ 4 hours |
| High (S2) | ≤ 4 hours | ≤ 2 working days |
| Medium (S3) | ≤ 1 working day | ≤ 5 working days or as agreed / backlog |
| Low (S4) | ≤ 2 working days | As agreed / backlog |

### Availability & Support Window

- Standard support window: Monday to Friday, 08:00–16:00 CET (excluding public holidays).

- On-call support:

  - Critical (S1) incidents: 24/7 on-call support, with activation within 15 minutes and the Crisis Escalation Bridge established within 30 minutes.

  - High (S2) incidents: extended on-call support from Monday to Sunday, 06:00–22:00 CET.

Any out-of-hours work requested by the Client shall be agreed and handled in accordance with the applicable contractual and pricing documents (see Chapter 14). This Technical Specification defines the required service windows and response obligations only and does not set pricing terms.

### Critical Incident Management

The Contractor shall support the management of Critical and High incidents in accordance with the SLA and this Technical Specification.

A Critical Incident Management process shall be activated upon identification of a Critical (S1) or High (S2) incident or upon the Client’s request. The incident shall be classified in line with the agreed severity levels, with the Client retaining the right to confirm or adjust the classification.

Upon activation, the Contractor shall ensure timely response and continuous resolution activities in accordance with the applicable SLA response and resolution times. A designated incident lead shall coordinate all activities and serve as the primary point of contact for the Client.

The Contractor shall provide regular status updates through the agreed communication channels, including information on status, actions taken, identified risks, and next steps.

Resolution timelines may be paused or reasonably adjusted where dependent on the Client’s input, third‑party involvement, or execution within approved maintenance windows, as permitted by the SLA.

For Critical (S1) incidents, the Contractor shall provide a post‑incident analysis (root cause analysis) within the timeframe defined in the SLA, including corrective and preventive recommendations.

### Change Delivery Performance Measurement

The Contractor shall measure and report the performance of approved changes and upgrades using the indicators below.

- Delivery against plan: Progress shall be tracked against agreed milestones, delivery dates, environment transitions, and exit criteria.

- Lead time for change: Lead time shall be measured from request submission to production deployment for approved changes, with any justified pauses documented.

- Change failure rate and MTTR: The Contractor shall track the failure rate of production changes and the Mean Time to Restore (MTTR) in the event of unsuccessful releases.

- Documented deviations: Any deviations caused by pending Client inputs, third-party dependencies, or approved maintenance windows shall be recorded in accordance with the SLA rules.

These indicators shall be reviewed as part of the agreed governance and change management framework, including Steering Committee meetings or other agreed governance forums. Identified trends, deviations, or recurring issues may lead to corrective actions, process improvements, or adjustments to delivery plans through the agreed change management process.

### Service Performance Criteria and Contractual Remedies

The Contractor shall comply with the SLA requirements set out in this Technical Specification and meet the minimum service performance criteria below.

Unless stated otherwise, the criteria below shall be measured on a monthly basis:

- Incident compliance: The Contractor shall ensure that Critical (S1) incidents are resolved within the applicable response and resolution targets defined in this Technical Specification (100% compliance). For all other incidents (S2–S4), the Contractor shall ensure that at least ninety-five per cent (95%) are resolved within the applicable response and resolution targets defined in this Technical Specification.

- Integration availability: Critical MECOMS R2 integration flows shall achieve at least 99.5% availability per month. Availability shall be measured end-to-end at application or integration-flow level and shall exclude outages caused by infrastructure or integration-platform failures outside the Contractor’s responsibility (see Chapter 5).

- Major incident communication: For Critical (S1) incidents, the first status update shall be provided within 30 minutes of crisis activation, followed by updates at least every 30 minutes until service restoration or workaround acceptance.

- Change delivery quality: For production changes, the change failure rate shall not exceed 10%, and the Mean Time to Restore (MTTR) for failed changes shall not exceed 4 hours, unless expressly agreed otherwise for complex releases.

Any service credits, price reductions, contractual penalties, or other remedies for non-compliance are governed solely by the Contract and the Pricing Schedule and are not defined in this Technical Specification.

## Development and Consultancy Services

Development and Consultancy Services include all activities that are not part of the standard Maintenance, Support and Optimization scope defined in Section 7.1 and are performed on demand, based on the Client’s explicit written request. Where relevant, these services may also include integration-related and transition-related activities within the scope of this Technical Specification and shall be executed in accordance with the agreed Change Request process and charged on a time and materials (T&M) basis.

These services encompass, but are not limited to, the following:

### Solution Design & Consultancy

- Analysis of new or changed business requirements.

- Functional and technical solution design.

- Architectural assessments and recommendations related to existing systems.

- UX/UI improvements (where applicable per Beneficiary Company).

### Software Development

- Development of new functionalities.

- Enhancements or extensions of existing functionalities.

- Integration development or changes to existing integrations.

- Data model extensions.

- Development of automation, workflows, or plugins.

### Testing Services

- Development testing (unit, integration, performance, security tests).

- System Integration Testing (SIT).

- Support to User Acceptance Testing (UAT).

- Preparation of test plans and test cases.

### Deployment & Release Management

- Preparation of deployment packages.

- Deployment to DEV/TEST/UAT/PROD environments.

- Participation in release planning and deployment windows.

- Preparation and execution of rollback procedures, where required.

### Reporting & Analytics

- Development of new reports or dashboards.

- Modifications to existing reports (SSRS, Power BI, SQL-based reports).

- KPI tracking and analytical enhancements related to existing processes.

- Support for advanced data processing, telemetry, forecasting datasets, analytical integrations and data platform modernization activities.

### Documentation

- Preparation and updating of functional documentation.

- Preparation and updating of technical documentation.

- Updating user guides and operational instructions.

### Quality Management & Defect Fixing (non‑maintenance)

- Defects arising from newly delivered functionalities.

- Code reviews for new development.

- Performance optimization on new or modified components.

- Source Code Review & Handover.

- Peer review of code changes.

- Ensuring compliance with coding standards.

- Preparing release notes and handover packages.

### Integration, Transition and Coexistence Support

The Contractor shall provide development and consultancy support related to integrations and transition-related activities, including:

- Support for MECOMS R2 integrations with connected systems and applications.

- Support during the parallel operation of MECOMS R2 and MECOMS 365, limited to activities on the MECOMS R2 side and relevant integration touchpoints within the scope of this procurement.

- Assistance in identifying and resolving integration and data-flow issues arising during transition phases.

- Go-live transition and parallel-run support, where explicitly requested and to the extent such activities fall outside standard maintenance obligations.

### Secure Software Engineering & Software Supply Chain

All development and change activities shall be performed in a manner that ensures an appropriate level of software security, reliability, and transparency, considering industry‑recognized good practices.

In particular, the Contractor shall:

- Apply secure software development practices and address security considerations as part of solution design, implementation, and code review activities.

- Perform reasonable security checks for significant or security‑relevant changes prior to deployment to the production environment.

- Maintain documentation of software components (including custom developments and relevant third‑party libraries) sufficient to ensure transparency, traceability, and effective vulnerability management.

- Address identified security vulnerabilities within reasonable timeframes, considering their severity, business impact, and agreed priorities.

- Ensure that systems, platforms, and dependencies used within the scope of the Services remain within vendor‑supported versions and inform the Client in due time when upgrades or remedial actions are required.

### Other Agreed Consultancy Activities

- Any other development or consultancy activities mutually agreed by the Parties,

- Activities required to support regulatory, compliance or strategic business changes.

## Transition to MECOMS 365

The Client is currently implementing MECOMS 365 as the future replacement for the existing MECOMS R2 system. Where requested by the Client, the Contractor may provide support related to the transition and temporary coexistence of MECOMS R2 and MECOMS 365.

For the avoidance of doubt, such support shall be limited to activities on the MECOMS R2 side and related integrations of the existing MECOMS R2 system and shall be treated as services under Section 7.3.8 unless explicitly stated otherwise.

# Governance & Change Management

To ensure effective delivery and oversight of the contracted services, a formal governance framework and change management protocol will be established between the Client and the Contractor. The Client and the Contractor will each appoint a Project Sponsor and a Project Manager, who will participate in a Steering Committee responsible for monitoring progress, reviewing issues, and guiding the execution of the Services.

The detailed governance procedures, including change request handling, approval workflows, and communication routines, will be defined and agreed upon during the initial phase of cooperation. As a baseline, change requests will be recorded in a central Change Request Log (e.g. Wrike) and reviewed and approved by the Client’s and Contractor’s designated authorities prior to implementation.

Escalation paths for unresolved issues will be defined as part of the agreed governance protocol, with escalation typically proceeding from Project Managers to Project Sponsors, and, where required, to Executive Sponsors.

## Dedicated Expert

The Contractor shall appoint a Dedicated Expert who serves as the primary technical and functional point of contact for the full contract duration.

Any replacement of the Dedicated Expert requires prior written approval by the Client.

The Dedicated Expert ensures knowledge continuity and coordination across maintenance, development, testing and integration teams.

## Minimum Competence & Staffing Requirements

The Contractor shall ensure the continuous availability of appropriately qualified personnel for the entire duration of the contract, sufficient to deliver the Services in accordance with this Technical Specification.

At a minimum, the Contractor shall ensure coverage of the following roles, as required by the scope of individual requests:

- Solution Architect,

- Development Consultant Lead,

- Functional Consultant Lead,

- Developer,

- Senior Specialist for Databases and Data Processing Systems.

One individual may perform multiple roles, provided that the Contractor demonstrates that all required competencies are adequately covered and that service quality and continuity are ensured.

### Service Commencement and Transition Readiness

The Client requires a Contractor that can commence delivery of the Services from the Contract start date and meet the applicable SLA response obligations from day one, without an extended ramp-up period, based on proven hands-on experience with MECOMS R2 in comparable production environments, including extensive configurations/customizations and multi-system integrations. The Contractor shall be able to rapidly understand and take over the Client’s implementation-specific setup through the transition and knowledge-transfer activities described in this Technical Specification.

- The Contractor shall ensure that key personnel assigned to the Services have demonstrable prior experience with MECOMS R2 in production environments with extensive customizations/configurations and multi-system integrations (preferably in the utility/energy domain). Equivalent experience with closely comparable solutions may be accepted where it can be demonstrated that the proposed team can deliver the required Services without an extended ramp-up period.

- The Contractor shall provide a transition/ramp-up approach that enables continuity of operations from contract start. The Client will provide limited onboarding focused on access provisioning, introduction to Client-specific governance and ways of working, and the handover of existing documentation (where available). The Contractor remains responsible for ensuring that its personnel acquire sufficient understanding of the Client’s specific configurations, integrations and processes within the transition period, without reliance on formal training provided by the Client.

- Any need for significant baseline training of the Contractor’s personnel in the relevant technologies or domain in order to perform the Services shall be treated as a delivery risk to be managed by the Contractor (e.g., through staffing, substitution or additional internal training), and shall not be assumed by the Client.

All personnel involved shall have professional working proficiency in English. Proficiency in the Client’s local language is preferred.

Any replacement of key personnel requires the Client’s prior written approval and shall be accompanied by a structured knowledge-transfer process to ensure continuity of the Services.

## DevOps Based Change Request Workflow

All change requests must follow a standardized workflow:

Request → analysis → estimate → approval → implementation → testing → deployment → stabilization

Minimum requirements:

- Use of a centralized Change Request Log (Wrike).

- Mandatory fields: scope, business impact, technical impact, risks, effort estimate, acceptance criteria, environments, rollback plan.

- All development must follow version control practices; CI/CD pipelines shall be used where feasible.

- Production deployment requires documented test evidence (DEV/SIT/UAT) and a formal go/no‑go approval.

# Reporting Requirements

The Contractor shall submit a monthly report for the Services described in Chapter 7 on the last working day of each month. The report shall be provided in Microsoft Excel and structured into separate tabs per service type (Maintenance vs Development/Change) and per Beneficiary Company. Suggested tab naming: MAINT – [Company] and DEV – [Company].

## Maintenance (Monthly Task List) – per Beneficiary Company

For each Beneficiary Company, the report shall include a separate Maintenance tab (one line per ticket/work item) with, at a minimum, the columns below. Suggested tab naming: MAINT – [Company].

| Column | Description |
| --- | --- |
| Ticket ID | Unique ticket identifier (e.g., Wrike ID). |
| Ticket title | Short title/summary of the ticket. |
| Beneficiary Company | Applicable Beneficiary Company (if relevant to the ticket). |
| Severity | Severity level for incidents (S1–S4) or “N/A” for non-incident work items. |
| SLA response time | Target response time corresponding to the severity (per Section 7.2.2), or “N/A”. |
| SLA resolution / workaround time | Target resolution/workaround time corresponding to the severity (per Section 7.2.2), or “N/A”. |
| Date(s) | Date(s) when work was performed (or start/end date). |
| Hours spent (month) | Total hours spent on the ticket within the reporting month. |
| Status / outcome | Closed / in progress / blocked + short outcome or next step. |

## Development / Change (Monthly Task List) – per Beneficiary Company

For each Beneficiary Company, the report shall include a separate Development/Change tab (one line per Change Request/ticket) with, at a minimum, the columns below. Suggested tab naming: DEV – [Company].

| Column | Description |
| --- | --- |
| CR / Ticket ID | Unique identifier (Wrike ID and/or CR number). |
| Title | Short title/summary of the change. |
| Beneficiary Company | Applicable Beneficiary Company. |
| Service type | Development / Consultancy / Integration / Transition. |
| Phase / environment | DEV / TEST / SIT / UAT / PROD (or “analysis/design”). |
| Hours spent (month) | Total hours spent on the CR within the reporting month. |
| Status | New / approved / in progress / deployed / closed / blocked. |

## Invoices and Hours Summary (Monthly)

In addition to the service delivery tabs (MAINT/DEV per Beneficiary Company), the monthly Excel report shall include the following two summary tabs:

### Invoices Summary

The report shall include an Invoices Summary tab with a consolidated overview of all invoices issued under the Contract.

| Column | Description |
| --- | --- |
| Month | Reporting month the invoice relates to (YYYY-MM). |
| Invoice number | Invoice identifier/number. |
| Invoice issue date | Date of invoice issuance. |
| Billed hours | Total hours billed on the invoice. |
| Amount | Total invoiced amount (excluding/including VAT as applicable, consistent with the Contract). |
| Notes | Optional notes (e.g., references to work logs, corrections, credit notes). |

### Hours Summary

The report shall include an Hours Summary tab showing the monthly consumption and remaining balance of the total contracted hours (cap: 5,440 man-hours).

| Column | Description |
| --- | --- |
| Month | Reporting month (YYYYMM). |
| Beneficiary Company | GEN-I, d.o.o. / ELEKTRO ENERGIJA d.o.o. / GEN-I Hrvatska d.o.o. |
| Type of Service | Maintenance / Development |
| Hours used (month) | Total hours used in the reporting month (all services). |
| Hours used (cumulative) | Cumulative hours used from contract start until end of the reporting month. |
| Hours remaining | Remaining hours available (5,440 minus cumulative used). |
| Comment | Optional notes (e.g., planned high load months, significant deviations). |

Open items, blockers and risks: The report shall also include a short summary of open questions, blockers, risks and warnings (as a separate section in Excel or as a short text block at the top of each tab).

Delivery: Reports shall be sent by email and copied to the designated GEN-I Microsoft Teams folder.

# Quality Management Approach and Defect Fixing

The Contractor shall apply a quality management approach that ensures defects are identified, prioritised, resolved and verified in a controlled and traceable manner across the MECOMS R2 system and the applicable environments (DEV, TEST, UAT, PROD), in alignment with the Client’s change and incident processes.

- Define and maintain a defect lifecycle (logging, triage, prioritisation, assignment, fixing, verification, and closure) including severity/priority rules aligned with the SLA and change process.

- Use Wrike (unless agreed otherwise) as the central tool for incident, defect and change tracking within the scope of the Services, ensuring traceability from request to release.

- Ensure fixes are reproducible, tested and verified in the applicable environments before production deployment, with evidence of testing proportionate to the change.

- Perform root cause analysis for recurring defects and for Critical (S1) incidents and propose corrective and preventive actions.

- Apply peer review for code changes where software development is performed (see Chapter 12) and ensure adherence to coding standards and secure development practices.

- Maintain a basic regression approach for frequently impacted areas and ensure that known critical business processes remain operable after releases.

- Provide regular transparency to the Client on defect status, trends, and quality risks as part of monthly reporting (see Chapter 9).

# Testing Framework

## Development Testing

The Contractor shall perform development testing for changes delivered under this Contract, including (where applicable) unit testing, component/integration testing, and basic performance and security checks proportionate to the change. Test evidence shall be retained and provided to the Client upon request.

- Unit testing for code changes (where feasible).

- Integration/component testing for modified interfaces, workflows, and data paths.

- Functional verification against agreed acceptance criteria.

- Non-functional checks (performance/security) where relevant to the change and risk profile.

## System Integration Testing (SIT)

The Contractor shall plan and execute System Integration Testing (SIT) for delivered changes to validate end-to-end behaviour across integrated components and relevant MECOMS R2 integration flows. SIT shall be performed in the Client’s non-production environments and shall cover the impacted integration scenarios and critical business flows.

- SIT scope definition and test data preparation for the impacted areas.

- Execution of interface and integration scenario tests, including error handling and reprocessing where applicable.

- Recording of results and defects in Wrike and support for retesting after fixes.

- Provision of SIT evidence (test summary) as input for UAT and go/no go decisions.

Responsibilities: The Contractor owns the execution of development testing and SIT for changes delivered under this Contract. The Client owns User Acceptance Testing (UAT) and the Parallel Run; the Contractor shall support these activities with defect fixing, clarifications, test evidence, and coordination as needed.

## User Acceptance Testing (UAT)

User Acceptance Testing (UAT) is performed by the Client to validate that the delivered changes meet agreed business requirements and acceptance criteria in realistic operational scenarios. The Contractor shall provide support as required to enable timely completion of UAT.

At a minimum, UAT activities include:

- Execution of test cases prepared by the Client and/or the Contractor.

- Logging and tracking of defects and questions, and coordination of retesting after fixes.

- Formal confirmation of acceptance (or documented issues and follow‑up actions) for the delivered change.

## Parallel Run

The Parallel Run is executed by the Client to validate the operational readiness of a new or materially changed solution by running agreed scenarios in parallel with the existing operation for a limited period. The Contractor shall support the Parallel Run by providing clarifications, resolving defects, and assisting with analysis of discrepancies where the root cause is within the Contractor’s scope.

- Agreement on scope, duration, and success criteria for the Parallel Run.

- Execution of agreed parallel scenarios and comparison of outputs (including reconciliation of key results where applicable).

- Documentation of discrepancies and agreed follow‑up actions (fix, workaround, or acceptance).

# Source Code Review and Handover

During the project and the implementation of minor development tasks, the Contractor is required to comply with the following requirements:

- The source code repository shall be maintained in GEN-I Azure DevOps.

- New source code, developed under this contract, should be reviewed by at least one other senior developer before it is considered ready for handover to QA or deployment.

- New source code, developed under this contract, should be reviewed for adherence to coding standards, as well as proper functionality and scalability.

- All source code changes should be documented and tracked in a version control system.

- Source code review comments and feedback should be addressed before the source code is considered ready for handover.

- The handover should include all necessary documentation, such as user manuals and instructions for deployment and maintenance.

- A summary of changes, bug fixes, and new features should be provided during handover.

- A clear and straightforward process for reporting and resolving issues shall be established and followed.

## Exit & Handover (End of Contract)

Upon expiry or termination of the contract, the Contractor shall deliver an Exit Handover Package within 30 days, including:

- Complete and current documentation (functional, technical, operational) and configuration baselines for all environments.

- Export of source code repositories, build/release pipelines and deployment scripts, together with release notes and an inventory of software components and dependencies.

- Updated integration catalogue and interface specifications, including endpoints, payloads, retry policies and ownership.

- Access matrix and credentials handover in a secure manner, with confirmation of access revocation after completion.

- Knowledge transfer sessions (remote/on‑site) covering operations, maintenance tasks, troubleshooting and known issues.

# Procurement Structure

The public contract is procured as a single lot. Joint tenders (consortia/partner bids) and subcontracting are permitted, provided that the selected Contractor remains fully responsible as the single contractual counterpart.

# Scope Limitation

This Technical Specification does not define contractual terms, commercial conditions, pricing or intellectual property rights. All such elements are governed exclusively by the contractual and procurement documents that form part of the overall tender documentation.

Accordingly, this Technical Specification focuses solely on the technical, functional, and process-related requirements that are the subject of this public procurement.

# Appendix A: Security & Compliance Baseline

The Contractor shall perform the Services in a manner that ensures an appropriate level of information security and regulatory support, considering applicable legislation and generally accepted industry practices.

1. Information Security Good Practice (ISO/IEC 27001 Alignment)

The Contractor shall align the execution of Services with generally accepted information security management practices consistent with the principles of ISO/IEC 27001 (as nationally adopted), where appropriate and proportionate to the scope and risk profile of the engagement. This clause does not impose a certification requirement unless explicitly stated in the Contract.

2. Personal Data Processing (GDPR Article 28)

Where the Contractor processes personal data on behalf of the Client, the Parties shall enter into a Data Processing Agreement pursuant to Article 28 GDPR. The DPA shall cover, inter alia, processing on documented instructions, confidentiality, security of processing (Article 32), conditions for sub‑processing, assistance with data subject rights and DPIA, deletion/return of data upon termination, and audit/inspection support, as appropriate.

3. NIS2 Support (Where Applicable)

Where the Client and/or the Services fall within the scope of national legislation implementing Directive (EU) 2022/2555 (NIS2), the Contractor shall reasonably support the Client’s compliance efforts within the scope of the Services (e.g., incident reporting assistance, provision of relevant security evidence, cooperation on risk management measures and supply‑chain transparency), as further specified in the Contract or related schedules.

4. Test and Operational Data; Logging

The Contractor shall handle non‑production and operational data in a manner that is appropriate to the Client’s security and compliance requirements (e.g., use of anonymised/masked data in non‑production where feasible; appropriate protection of operational logs to support incident investigation), as agreed in procedures and runbooks approved by the Client.

5. End‑of‑Support and Obsolescence

The Contractor shall inform the Client in due time about material end‑of‑support events and reasonable remedial options for platforms, components, and dependencies used within the scope of the Services. Any upgrades or replacements shall be planned and approved via the agreed change process and formalised in the Contract or change orders.

Contractual precedence: In case of any inconsistency between this Appendix and the Contract (including DPA and statutory obligations), the Contract and applicable law shall prevail.