| Project title: Upgrading of national research infrastructures 2 (RIUM 2) |  |
| --- | --- |
| CONTRACTING AUTHORITY: USER and PAYER: | UNIVERSITY OF MARIBOR, Slomškov trg 15, 2000 Maribor, Slovenia represented by its rector, Prof Dean Korošak Registration number: 5089638000 VAT ID number: SI 71674705 Current account: SI56 0110 0603 0709 059, held at UJP in Slovenska Bistrica UNIVERSITY OF MARIBOR, Faculty of Electrical Engineering and Computer Science, Koroska cesta 46, 2000 Maribor, Slovenia, represented by its dean frof. dr. Gorazd Štumberger Registration number: 5089638003 VAT ID number: SI 71674705 Current account: SI56 0110 0609 0106 039 held at UJP in Slovenska Bistrica |
| SUPPLIER: | represented by its director Registration number: VAT ID number: Current account: , held at |

(hereinafter jointly referred to as: the contracting parties)

hereby enter into the following

CONTRACT number 302/1-RIUM2-FERI-8/26

“Microgrid experimental system”

- RECITALS

Article 1

The contracting parties hereby establish that:

- the user and payer  FACULTY OF ELECTRICAL ENGINEERING AND COMPUTER SCIENCE in conjunction with the University of Maribor, of Slomškov trg 15, 2000 Maribor, conducted a contract award procedure entitled “Microgrid experimental system” under an open procedure referenced 302/1-RIUM2-FERI-8/26 (contract notice published on the public procurement portal under publication number       dated       and in the Official Journal of the European Union, under publication number        dated      ) for the purpose of concluding a contract for the procurement of the subject of the public supply contract entitled “Microgrid experimental system”;

- a party to this contract (hereinafter: the supplier) was selected as the most economically advantageous tenderer;

- the complete procurement documents (hereinafter: documentation), including the technical specifications, revisions and clarifications to the documentation, answers to questions posted on the public procurement portal, and the complete tender of the supplier are an integral part of this contract;

- the contracting parties are entering into this contract to set out the general terms and conditions for the performance of the public supply contract.

The contracting parties expressly agree that none of the supplier’s general terms and conditions of any kind shall apply in the performance of this contract, and the supplier consents to this. The provisions of this contract and the procurement documents shall apply exclusively.

- CO-FINANCING

Article 2

Project title: Upgrading of national research infrastructures 2 (RIUM 2)

The contracting parties hereby agree that the project, part of which is the procurement of equipment under this contract, is being implemented within the framework of Slovenia’s EU Cohesion Policy Programme 2021–2027, within the scope of Policy Objective 1: A more competitive and smarter Europe by promoting innovative and smart economic transformation and regional ICT connectivity, Priority 1: Innovative knowledge-based society, Specific Objective RSO1.1: Developing and enhancing research and innovation capacities and the uptake of advanced technologies within the area of the strengthening of research capacities.

The contracting parties agree and undertake to uphold all commitments arising from the fact that the funds for the performance of the subject of the public supply contract were obtained from the sources defined in the previous paragraph of this article, including all instructions and guidelines published at https://evropskasredstva.si/evropska-kohezijska-politika/navodila-in-smernice/.

This contract for the subject of the public supply contract has been concluded under a condition precedent, whereby on the basis of a decision to support issued by the management body, the contracting authority (the user and payer) will conclude an agreement on the co-financing of the operation with the relevant ministry (*contracting authority’s note: the contracting authority will include the condition precedent in the contract, if the agreement on the co-financing of the operation has not been signed by the time of the conclusion of the contract).

The contract for the performance of the public supply contract is concluded under a condition precedent. The condition precedent is met and the contract enters into force when the contracting authority concludes the agreement on the co-financing of the operation. Should the condition precedent not be met within one year of the contract award decision becoming final, the contract shall be rescinded.

The contracting authority will inform the selected supplier of the acquisition of funding for co-financing the public supply contract from the Republic of Slovenia (via the Ministry of Education, Science and Youth) and the European Union (via the European Regional Development Fund) within 14 days.

- SUBJECT OF CONTRACT

Article 3

The subject of the contract is Microgrid experimental system and namely:

  - equipment that meets all the required properties referred to in the procurement documents and the supplier’s tender dated       , which are an appendix to and an integral part of this contract, including transportation, delivery, trial operation, and basic and advanced user training, in accordance with the technical specifications.

The subject of this contract also encompasses a warranty, repairs under warranty and technical support, and the submission of technical data and the manufacturer’s instructions in electronic or physical form, in accordance with the contracting authority’s technical specifications.

The subject of the contract is performed within the framework of the Upgrading of national infrastructures 2 – RIUM 2 project.

The detailed specifications of the public supply contract, the delivery deadline and the other requirements are stated in the Technical specifications appendix.

The supplier guarantees that the supplied equipment is new, original, authentic and authorised, and conforms to the technical specifications.

The supplier guarantees that the equipment does not contain harmful software (malware) or software of any other kind that could damage the contracting authority or the equipment on which the subject of the contract will be installed.

During the warranty period the supplier shall provide access to all software updates at no extra cost. All patches, service packages, and upgrades and support shall be sourced from the manufacturer of the hardware or software.

During the warranty period the supplier shall provide free-of-charge repairs under warranty and spare parts, and shall provide technical support (by phone, and online via an app or in response to an email request) for the contracting authority’s technical department for the rectification of faults. Technical support includes advice on parameter settings and system configuration, and assistance during individual processes.

- PRICE

Article 4

The total contract value for the subject of the contract is       EUR (excluding VAT) or       EUR (including VAT). A detailed price specification is given in the Tendered pro forma invoice form, which is an appendix to this contract.

VAT is calculated and paid on the tax base at the rate stipulated by law at the time.

(*Note: wording in the case of a foreign supplier: The contracting authority shall pay VAT in accordance with the applicable legislation.)

The prices for providing the contracted services are expressed in euros and include all costs that the supplier incurs in connection with the performance of the public supply contract. The contract prices are fixed and unmodifiable. The contracting parties expressly agree that the cost of insuring against the risk of accidental destruction of or damage to property is borne by the supplier until the day of the signing of the handover record. The contract prices are fixed. The contracting authority (the user and payer) shall not recognise costs of any kind for the supplier.

The contract value is stated DDP (Delivery Duty Paid under Incoterms 2020), as proceeds from the technical specifications.

- CONTRACTUAL DEADLINES

Article 5

The supplier shall supply the equipment that is the subject of this contract, install it, subject it to trial operation, and carry out basic training by no later than 70 days after the entry into force of the contract at the site of the user and payer (the University of Maribor), 	Faculty of Electrical Engineering and Computer Science.

In accordance with the technical specifications, the supplier shall also provide advanced training for equipment users by the deadline of       days after the acceptance of the equipment and the signing of the handover record.

The supplier shall perform its obligations in accordance with the terms and conditions set out in the contract and the tendered documentation, in the requisite quantity, at the requisite service level, and by the relevant deadlines; otherwise the contracting authority may redeem the performance bond.

Article 6

The supplier shall have the right to extend the contractual deadlines in the following cases:

- events resulting from force majeure,

- on the grounds of altered circumstances in connection with the performance of the subject of the contract that could not have been foreseen by the supplier even with the greatest diligence,

- when a delay arises as a result of changes in or disruptions to customs procedures, either in the Republic of Slovenia or abroad (events over which the supplier cannot exert any influence).

Any change to a contractual deadline shall be concluded in writing, via an annex to the basic contract.

The supplier shall propose a change in a contractual deadline to the contracting authority (the user and payer) within three days of learning of the grounds on which the deadline is to be extended; otherwise it shall lose the right to extend the deadline.

Article 7

The contracting authority shall have the right to extend the contractual deadlines for the supplier in the following cases:

  - if there is an extension of the implementation of the operation referred to in Article 2 of this contract,

  - events resulting from force majeure,

  - on the grounds of altered circumstances in connection with the performance of the subject of the contract that could not have been foreseen by the supplier even with the greatest diligence,

  - if the user and payer is unable in timely fashion to put in place all the conditions for the safe installation of the equipment in the user’s premises, as stipulated by the second paragraph of Article 8,

  - if the user and payer is unable in timely fashion to put in place all the conditions for the provision of training and classes.

Any change to a contractual deadline shall be concluded in writing, via an annex to the basic contract.

The contracting authority shall notify the supplier accordingly, setting a new delivery deadline; in the event of the extension of the contractual deadline, the supplier shall waive the reimbursement of any costs that might be incurred as a result of delays on the part of the user (HR costs, readiness, storage of equipment, etc.).

- HANDOVER AND ACCEPTANCE

Article 8

The supplier shall notify the user and payer of the intended delivery (installation, start-up) of the equipment at least 15 days in advance of the delivery date. In the notification the supplier shall state the time of the potential beginning of delivery, the method of delivery, the quantity of equipment, and the approximate duration of trial operation. The user and payer shall confirm acceptance within two working days of receiving the notification. The user shall not be obliged to accept any equipment whose delivery was not announced in advance or is being undertaken in contravention of the agreed approach.

The user and payer shall put in place the requisite conditions for the safe entry and installation of the equipment in the user’s premises.

The user and payer reserves the right, should it be unable to put in place all the conditions envisaged in the technical specifications before delivery, to notify the supplier accordingly, setting a new delivery deadline; in the event of the extension of the contractual deadline, the supplier shall waive the reimbursement of any costs that might be incurred as a result of delays on the part of the user (HR costs, readiness, storage of goods, etc.).

Upon the acceptance of the equipment and the signing of the handover record, the risk of accidental destruction of or damage to property shall transfer to the contracting authority (the user and payer), unless it has withdrawn from the contract owing to a defect of any kind in the delivered equipment, or has required its replacement.

The supplier undertakes to hold valid insurance for the equipment until the day of the acceptance of the equipment.

During the acceptance of the goods and before the signing of the handover record, basic training shall be provided for representatives of the user and payer, as proceeds in detail from the technical specifications.

Article 9

The supplier shall carry out the delivery of the equipment in accordance with the contracting authority’s technical specifications.

The supplier shall execute the start-up and connection of all elements and units of the equipment at the point of use, trial operation, and basic training before the signing of the handover record at the site of the user and payer. The supplier and the user shall agree on the precise dates for training.

The acceptance of the subject the contract is deemed executed on the day of the signing of the handover record, which shall be signed by:

- the supplier’s representative, and

- the contract administrator on the part of the user and payer,

on the basis of the correct delivery and installation of equipment of the requisite quantity and quality, and on the basis of the delivery of the accompanying documents.

The acceptance is deemed executed on the day of the signing of the handover record.

Article 10

Hardware and/or software and/or other equipment that is determined to deviate in any way from the statements in the tendered documentation, or that is not correctly delivered/installed or fails to comply with the provisions of this contract or with the contracting authority’s technical specifications shall be rejected. The same shall apply if non-compliance is identified in any document that had to be enclosed with the equipment, or in the event of the failure to meet or better the technical requirements stated in the technical specifications. The rejection of the equipment shall be noted on the delivery note and the handover record. The supplier may rectify any identified deviation or non-compliance before the contractual deadline for delivery and installation. After the deadline passes, the supplier shall be deemed in delay if the deviation or non-compliance has not been rectified.

The supplier shall deliver the following to the user and payer simultaneously with the equipment upon acceptance:

- a correctly completed delivery note,

- signed and approved warranty documents,

- technical documentation and instructions for use,

- serial numbers,

- the prescribed certificates of attestation,

- software licences, documentation and media,

- other documents where required.

The submission of the documents under the previous paragraph is a prerequisite for the signing of the handover record, in addition to the other requirements set out in the contracting authority’s technical specifications,

The equipment actually delivered is required to match the equipment ordered.

Article 11

The contracting authority (the user and payer) may exercise claims for defects in the subject of the contract under the warranty or on the grounds of a material defect. The supplier shall bear liability to the contracting authority for latent defects over the entire warranty period. The user and payer shall without delay compile a claim form regarding the latent defect, which shall be sent immediately to the supplier, the supplier thus being informed of the defect without delay.

Article 12

The supplied equipment shall have the latest version of the system software (BIOS, firmware) installed. Should the contracting authority (the user and payer) determine that the equipment does not have the latest version of the software installed, the contracting authority (the user and payer) may require the supplier to install it free-of-charge.

If it is determined that the hardware and/or software and/or other equipment is not identical to the ordered equipment, or if it deviates from the agreed configuration, quality or quantity, the user and payer may refuse acceptance.

If the contracting authority (the user and payer) finds latent defects during subsequent use, a claim form shall be compiled for exercising the reclamation.

The contracting authority (the user and payer) is obliged to submit any reclamations in connection with the price or the account calculation on the delivery note in writing to the supplier within a deadline of eight days.

- PROVISION OF TRAINING

Article 13

The supplier shall provide training in accordance with the provisions of the contracting authority’s technical specifications.

The training shall be provided at the site of the University of Maribor,       .

The supplier shall provide basic training before the signing of the handover record at the site of the user and payer. The supplier and the user shall agree on the precise dates for basic training.

The supplier shall ensure that the persons who provide the training are qualified.

The training shall be provided in either Slovenian or English.

After training has been provided, the user and payer shall issue the supplier with a confirmation of the provision of training.

- DELAYS

Article 14

In the event of a delay arising solely at the fault of the supplier, the supplier shall pay a contractual penalty in the amount of 0.5% of the contract value (including VAT) for each day of delay, up to a maximum of 10% of the contract value (including VAT).

Should the contractual penalty exceed the limit referred to in the previous paragraph, the contracting authority may redeem the performance bond.

In the event that the user incurs costs or damage of any kind owing to a delay on the part of the supplier that exceeds the contractual penalty, in addition to the contractual penalty the supplier shall pay the difference between the contractual penalty and the costs or damage incurred.

The contracting authority shall charge the contractual penalty to the supplier after a written reminder, but irrespective of a written reminder being sent the contractual penalty shall in any case be charged from the moment of the delay in meeting the deadline, i.e. when the supplier should have properly performed its contractual obligations in accordance with this contract, until the end of the delay in meeting the deadline, i.e. until the supplier correctly performs its contractual obligations or until the recission of the contract in accordance with Article 15 of this contract.

The contracting authority reserves the right, in the event of the supplier’s non-payment of the contractual penalty or the difference between the contractual penalty and the costs and damage incurred, to redeem the performance bond, should the contracting authority be unable to secure the payment of the contractual penalty or the difference between the contractual penalty and the costs and damage incurred in the manner referred to in the previous paragraph of this article.

Article 15

The contracting authority reserves the right, in the event of a delay arising solely at the fault of the supplier and lasting more than 30 days, to rescind the contract by unilateral declaration.

- CONTRACTING PARTIES’ OBLIGATIONS

Article 16

The user and payer undertakes to:

- provide all available information necessary to the provision of the contracted services,

- settle the invoice in the manner and by the deadlines set out in this contract.

Article 17

The supplier warrants that:

- it will perform the contractual obligations faultlessly and in accordance with the contracting authority’s documentation and its own tendered documentation,

- the subject of the contract conforms to all technical descriptions, properties and specifications issued within the framework of the contracting authority’s documentation and the supplier’s tendered documentation,

- all the equipment supplied is new, original, authentic and authorised, is free of material defects, and is guaranteed to function faultlessly,

- during the warranty period it will provide access to all software updates, whereby all patches, service packages, and upgrades and support will be sourced from the manufacturer of the hardware or software,

- during the warranty period it will provide repairs, support and supplies of spare parts free-of-charge,

- during the delivery and installation of the equipment it will deliver to the user all the documentation relating to the equipment supplied in accordance with the contract,

- it will test the equipment (trial operation) at the address of the user and payer referred to in Article 5 of this contract,

- it will provide replacement parts for at least five years after the date of the final delivery of the equipment,

- it will provide for the rectification of defects within 45 days of a defect report being made (during working hours of 8 am to 4 pm),

- it will provide the user and payer with advice free-of-charge regarding the maintenance and updating of the equipment,

- it will provide an appropriate number of suitably trained personnel for working with the user and payer in relation to servicing, and all conditions for business-as-usual on the part of the user and the supplier,

- the equipment is unsealed, and the user and payer has the possibility of accessing all internal components of the equipment as necessary,

- it will meet the individual requirements under the technical specifications.

- PAYMENT TERMS

Article 18

The user and payer shall settle the total contract value of the goods that are the subject of this contract in the supplier’s current account number      , held at       (*Note: in the case of a foreign supplier: name of account:      , name of bank:      , address of bank:      , reference number of bank:      , account number:       , SWIFT:        transit number:       - where this exists),  within 30 days of the day of receipt of correctly issued e-invoices (* in the case of a foreign supplier: invoices).

The basis for issuing e-invoices (*in the case of a foreign supplier: invoices) is a handover record signed by the supplier and by the user and payer. The handover record shall be attached to the e-invoice (*in the case of a foreign supplier: invoice). The user and payer shall confirm or reject the e-invoice (*in the case of a foreign supplier: invoice) within eight days of receiving it.

In the event of a reclamation, payment shall be withheld until the rectification of the causes of the reclamation, without the accrual of statutory default interest.

The supplier shall issue the e-invoice (foreign supplier: invoice) within  8 (eight)  days of the date of the delivery of the equipment / acceptance of the equipment.

Should the user and payer fail to pay the e-invoice (*in the case of a foreign supplier: invoice) by the agreed deadline, the supplier shall have the right to charge default interest according to law.

Article 19

The supplier’s current account referred to in the first paragraph of this article may be changed while the contract is in force solely via the conclusion of an annex to this contract. Should the user and payer determine that the account cited in the e-invoice (*in the case of a foreign supplier: invoice) is different from the bank account cited in the contract (annex), it shall reject the e-invoice (*in the case of a foreign supplier: invoice).

The contracting parties agree that a change in the supplier’s current account referred to in the first paragraph of this article is only allowed in exceptional circumstances, provided that they mutually agree as defined in the previous paragraph.

- SUBCONTRACTORS

Article 20

The supplier shall provide the contracted services in conjunction with the subcontractors cited in the tender:

| 1. |  |
| --- | --- |
| 2. |  |

In the course of the performance of the public supply contract, the supplier shall notify the user and payer of any changes to the information referred to in the previous paragraph, and shall send the information on the new subcontractors that it plans to include subsequently in the provision of services and supplies by no later than five days after the change. In the event of the inclusion of new subcontractors, the main supplier shall submit the following information and documents together with the notification:

- the name, full address, registration number, tax number, current account number, and statutory representatives of proposed subcontractors,

- the type of services that each subcontractor is to provide,

- the subject, quantity, value, place and deadline for provision of these services,

- the subcontractor’s request for direct payment, if the subcontractor is requesting direct payment.

A supplier who performs a public contract with one or more subcontractors is required to have concluded contracts with those subcontractors in place when concluding the contract with the contracting authority or while performing it. The supplier shall send the contracting authority a copy of the contract that it has signed with the subcontractor within five days of this contract being concluded.

Should the contracting authority determine that works are being executed by a subcontractor who was not cited by the supplier in its tender or who has not been agreed in this contract, it shall be entitled to terminate this contract.

Because in the performance of the contractual obligations under this contract the supplier will act with subcontractors requesting direct payment, in accordance with the Public Procurement Act (Uradni list RS, Nos. 91/15, 14/18, 121/21, 10/22, 74/22 [constitutional court decision], 100/22 [ZNUZSZS], 28/23, 88/23 [ZOPNN-F] and 83/25 [ZOUL]; hereinafter: the ZJN-3) the supplier shall authorise the user to make direct payments to the subcontractor on the basis of an invoice confirmed by the supplier. The subcontractor shall submit its consent, based on which the user and payer may settle the subcontractor’s receivables from the supplier instead of the supplier. The supplier undertakes to attach invoices from its subcontractors that it has confirmed in advance to its invoice.

The supplier shall bear liability for all services provided by subcontractors under this contract as if it had provided the services itself.

(Note: if the supplier is not registering subcontractors, the following wording is used:)

The supplier shall provide the contracted services itself, without the involvement of subcontractors.

In the course of the performance of the public supply contract, the supplier shall notify the user and payer of any changes to the information referred to in the previous paragraph, and shall send the information on the new subcontractors that it plans to include subsequently in the provision of services and supplies by no later than five days after the change. In the event of the inclusion of new subcontractors, the main supplier shall submit the following information and documents together with the notification:

- the name, full address, registration number, tax number, current account number, and statutory representatives of proposed subcontractors,

- the type of services that each subcontractor is to provide,

- the subject, quantity, value, place and deadline for provision of these services,

- the subcontractor’s request for direct payment, if the subcontractor is requesting direct payment.

A supplier who performs a public contract with one or more subcontractors is required to have contracts with those subcontractors in place when concluding the contract with the contracting authority or while performing it. The supplier shall send the contracting authority a copy of the contract that it has signed with the subcontractor within five days of this contract being concluded.

Should the contracting authority determine that works are being executed by a subcontractor who was not cited by the supplier in its tender or who has not been agreed in this contract, it shall be entitled to terminate this contract.

If in the performance of the contractual obligations under this contract the supplier will act with subcontractors requesting direct payment, in accordance with the Public Procurement Act (Uradni list RS, Nos. 91/15, 14/18, 121/21, 10/22, 74/22 [constitutional court decision], 100/22 [ZNUZSZS], 28/23, 88/23 [ZOPNN-F] and 83/25 [ZOUL]; hereinafter: the ZJN-3), the supplier shall authorise the user to make direct payments to the subcontractors on the basis of an invoice confirmed by the supplier. The subcontractor shall submit its consent, based on which the user may settle the subcontractor’s receivables from the supplier instead of the supplier. In this event the supplier undertakes to attach invoices from its subcontractors that it has confirmed in advance to its invoice.

The supplier shall bear liability for all services provided by subcontractors under this contract as if it had provided the services itself.

- BONDS AND WARRANTY OBLIGATIONS

Article 21

Within 30 days of receiving written notice from the contracting authority of the fulfilment of the condition precedent / the signing of the contract (*contracting authority’s note: the contracting authority will include the condition precedent in the contract, if the agreement on the co-financing of the operation has not been signed by the conclusion of the contract), the supplier shall submit a performance bond in the amount of 10% of the total contract value (including VAT) or EUR       , with an expiry date falling 30 days after delivery and the signing of handover record. The bond shall be unconditional and payable at first demand, and shall be submitted in accordance with the sample set out in the documentation.

The bond shall be made out in favour of the contracting authority University of Maribor, Slomškov trg 15, 2000 Maribor.

The supplier shall submit a bank guarantee, or suretyship insurance with an insurer. The currency used shall be the same as the currency of the public supply contract.

The contracting authority shall have the right to redeem the performance bond if:

- the supplier fails to commence the performance of its contractual obligations in accordance with the provisions of the contract,

- the supplier fails to perform its contractual obligations in accordance with the provisions of the contract,

- the supplier fails to perform its contractual obligations on time and correctly in accordance with the provisions of the contract,

- the supplier fails to provide for the payment of a contractual penalty or the difference between the contractual penalty paid and the costs and damage incurred in the manner set out in this contract,

- the supplier ceases to perform its contractual obligations in accordance with the provisions of the contract,

- the contract is rescinded.

The contracting authority may redeem the performance bond without prior notice.

If while the contract is in force changes are made to the deadline for the execution of the project, the type of goods or services, the quality or the quantity, the supplier shall also modify the performance bond as appropriate and extend its validity.

The submission of a performance bond is a condition for the validity of this contract. Should the supplier fail to submit a performance bond on time and in accordance with this contract, the contract shall be deemed not to have been concluded.

The supplier undertakes that the performance bond will contain a provision clearly stating that the bond is subject to the Uniform Rules for Demand Guarantees (URDG), 2010 revision, OPR 758, and will contain a provision (clause) stating that there is no need to attach any document to the demand for payment other than the declaration.

Article 22

Within 15 days of delivery and the signing of the handover record, the supplier shall submit a warranty bond in the amount of 5% of the total contract value (including VAT) or EUR .     . The expiry date of the warranty bond shall fall 30 days after the end of the general warranty period cited in the contracting authority’s technical specifications. If the warranty period is extended, the period of validity of the warranty bond shall be extended by the same amount of time. The bond shall be unconditional and payable at first demand, and shall be submitted in accordance with the sample set out in the documentation.

The bond shall be made out in favour of the contracting authority University of Maribor, Slomškov trg 15, 2000 Maribor.

The supplier shall submit a bank guarantee, or comparable financial collateral issued by an insurer. The currency used shall be the same as the currency of the public supply contract.

The contracting authority shall have the right to redeem the warranty bond under the following conditions:

- if it is shown that the supplier is failing to provide the services in accordance with this contract, the documentation, or the tendered documentation,

- if the contracting authority terminates the contract owing to breaches on the supplier’s part, or

- if the contracting authority terminates the contract owing to delays on the supplier’s part.

The supplier undertakes that the performance bond will contain a provision clearly stating that the bond is subject to the Uniform Rules for Demand Guarantees (URDG), 2010 revision, OPR 758, and will contain a provision (clause) stating that there is no need to attach any document to the demand for payment other than the declaration.

Article 23

The contracting authority shall redeem the warranty bond if the supplier fails to perform its warranty obligations by the deadlines and in the manner defined in the supplier’s tender or in this contract.

Article 24

During the warranty period the supplier shall provide the service of the rectification of defects in accordance with the statements in this contract.

The supplier shall not honour the warranty in the following cases:

- if the user and payer failed to treat the equipment according to the instructions for use attached to the equipment,

- if the user and payer treated the equipment unprofessionally or negligently.

The warranty does not cover:

- mechanical faults caused by the user and payer,

- faults caused power fluctuations or surges.

Article 25

The supplier’s warranty for latent defects in the equipment shall be valid for 180 days after delivery and the signing of the handover record. Should the deviations or defects cited above be evident in any piece of the supplied equipment during this period, the contracting authority shall be entitled to terminate the agreement in part or in whole. In the event of the termination of the contract, the contracting authority shall notify the supplier thereof in writing, stating the time and place at which the equipment will be at its disposal, and setting a deadline for the refund of the consideration.

Article 26

The supplier shall provide a warranty of 24 months for the faultless technical functioning of the supplied equipment, as stipulated in the contracting authority’s technical specifications, and the corresponding maintenance and support services.

The warranty period shall begin on the day of the signing of the handover record. If the equipment is replaced during the warranty period, the warranty period shall begin anew and the supplier shall issue a new warranty document. The warranty and licensing terms and conditions that the supplier of this equipment offers for individual software products shall apply to software.

During the warranty period the supplier shall provide access to all software updates (firmware, drivers, etc.) at no extra cost. All patches, service packages, and upgrades and support shall be sourced from the supplier of the hardware or software.

For the rectification of defects in the supplied equipment during the warranty period, the supplier undertakes to provide repairs under warranty with no disruption at its own expense at the site of the equipment, including the costs of transport to the site (including customs, tolls, etc.). The supplier shall provide spare parts and replacement equipment in the extent and of the type that ensures the functional and equivalent replacement of any device or system that is the subject of repairs under warranty.

All transport costs and other costs in connection with the rectification of defects and the replacement of goods with equivalents during the warranty period shall be borne by the supplier.

While the contract is in force the supplier shall have its own organised technical service to monitor notifications from the user, and to facilitate communications between the supplier and the user and payer for technical support. The time at which the message reaches the supplier at the email address cited in this contract is deemed to be the time of notification, provided that it was sent by the contracting authority and contains at least the essential information for the identification of the equipment.

The supplier shall respond to a notification of a fault within two working days. The user and payer shall send the notification by email. The response time shall be counted from the time that the notification of a fault was sent by the user and payer.

The response time is the time in which the supplier is required to respond to a received notification of a fault. Notifications shall be sent by email. The response time shall be counted from the time that the notification of a fault was sent by the user.

Should the defect not be rectified by the contractual deadline, the contracting authority may require the reimbursement of damage.

Defects shall be rectified within 45 days of the report of the fault being issued (during working hours of 8 am to 4 pm). In this case the warranty period shall be extended for the time taken to rectify the defect. Should the defect not be rectified within 45 days, the supplier shall replace the goods for the user with equivalent new goods at the end of this period. All transport costs and other costs in connection with the rectification of defects and the replacement of goods with equivalents during the warranty period shall be borne by the supplier. In the event of the non-performance of the obligations referred to in the previous paragraph, the supplier shall reimburse the contracting authority for all additional costs and damage incurred by the contracting authority as a result.

The supplier undertakes to provide replacement parts by the aforementioned deadline, counted from the date of the most recent supply.

In the event of the non-performance of the obligations referred to in the previous paragraph, the supplier shall reimburse the contracting authority for all additional costs and damage incurred by the contracting authority as a result.

In the event of the improper functioning of software that is subject to repair under warranty, the supplier shall provide the user and payer with all possible technical support, shall notify the manufacturer of the defect, and shall deliver a version of the software in which the defect is rectified to the user and payer as soon as it has been supplied by the manufacturer.

Within the framework of the warranty period the supplier shall rectify faults in the functioning of hardware exclusively on the basis of a written report of a fault by the user that contains information about the type of equipment suffering the fault and a description of the problem, which shall be sent by the user to the following email address of the supplier:      . All parts and equipment that in the process of rectifying a fault are removed and replaced with equivalent replacements in terms of function and value shall become the property of the supplier, while the installed parts and equipment shall become the property of the user.

The supplier undertakes to provide adequate capacity in terms of personnel, tools, diagnostic equipment, spare parts and materials for repairs under warranty under this contract.

The supplier shall deliver to the contracting authority a list of the persons who are responsible for the performance of this contract, and a list of persons who are authorised to execute works under this contract with their qualifications. All the contact addresses for technical support (phone, mobile, email) will be cited in an appendix.

In the event of a delay in the rectification of a defect, a record shall be compiled by the user and payer and by the supplier, in which the following are stated:

- the date and time of the report of the fault,

- the name of the equipment that is the subject of the fault,

- a description of the fault,

- the duration of the fault.

The record shall be signed by both contracting parties.

- ANTI-CORRUPTION CLAUSE

Article 27

Pursuant to point 1 of Article 14 of the Integrity and Prevention of Corruption Act (Uradni list RS, Nos. 69/11 [official consolidated version], 158/20, 3/22 [ZDeb] and 16/23 [ZZPri]; hereinafter: the ZIntPK), any contract in which a person promises, offers or gives any undue advantage to the representative or agent of a public sector agency or organisation on behalf or for the account of another contracting party for the purpose of:

- obtaining business, or

- concluding business under more favourable terms and conditions, or

- omitting due oversight of the performance of contractual obligations, or

- engaging in other acts or omissions whereby harm is caused to the public-sector authority or organisation or that enable the obtaining of undue advantage for the representative or agent of the public sector agency or organisation, for the other contracting party or for its representative, statutory representative or agent

shall be null and void.

In the event of a finding on the alleged existence of the facts referred to in the first paragraph of this article or on the basis of a notice from the Commission for the Prevention of Corruption or other bodies concerning such an alleged occurrence, the contracting authority shall begin establishing the conditions for the nullity of the contract referred to in the previous paragraph of this article or other measures in accordance with Slovenian regulations.

- PROTECTION OF PERSONAL DATA AND TRADE SECRETS

Article 28

The contracting parties agree to process and protect personal data, in particular special categories of personal data, in accordance with the Personal Data Protection Act (Uradni list RS, Nos. 163/22 40/25 [ZInfV-1] and 10/26 [ZP-1L]; hereinafter: the ZVOP-2), Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (General Data Protection Regulation; OJ L 119, 4 May 2016, pp. 1-88) and other legislation in this area.

The supplier undertakes not to process personal data that it encounters during the performance or this contract for any purpose other than performing the subject of this contract.

The supplier undertakes to put in place appropriate procedures and to take measures to protect personal data of public functionaries in accordance with the applicable legislation in the area of personal data protection, and in particular to ensure the protection of personal data so as to prevent its accidental or deliberate unauthorised destruction, disclosure or access or other unauthorised processing.

Article 29

The contracting parties’ obligation to safeguard the confidentiality of documents, data and written information shall not apply to documents, data and written information that might be subject to disclosure under the Access to Public Information Act (Uradni list RS, Nos. 51/06 [official consolidated version], 117/06 [ZDavP-2], 23/14, 50/14, 19/15 [constitutional court decision], 102/15, 7/18, 141/22 and 40/25 [ZInfV-1]; hereinafter: the ZDIJZ).

The contracting parties are aware that the contract and/or its integral parts might be subject to publication or disclosure in accordance with the ZDIJZ.

- CONTRACT ADMINISTRATION

Article 30

The contracting parties hereby designate the following contract administrators for the performance of the contract:

- on the part of the user and payer:      , telephone:      , email:      ;

- on the part of the supplier:      , telephone:      , email:      .

Any details with regard to mutual notification and communications shall be regulated by the contracting parties via a separate agreement.

- WITHDRAWAL FROM CONTRACT

Article 31

Should the supplier fail to perform the contractual obligations in the manner envisaged in this contract, the contracting authority shall initiate the appropriate processes for its termination.

The contracting authority may withdraw from the contract without a notice period if:

- the supplier fails to perform its obligations in the manner set out in this contract,

- the contracting authority finds information stated by the supplier in the tender to be false or misleading,

- the supplier is at fault for a delay in the performance of contractual obligations, and fails to perform them by an extended deadline,

- the supplier commits a serious breach of this contract in any other way.

The withdrawal shall be made in writing.

Article 32

This contract is concluded under a condition subsequent, which is realised in the event of one of the following circumstances occurring:

- if the contracting authority learns that a court has found, by virtue of a final decision, that the contractor or a subcontractor has breached labour, environmental or social legislation; or

- if the contracting authority learns that a competent government authority has determined, during the performance of this contract, that the supplier or a subcontractor has committed two or more breaches in connection with:

  - remuneration for work,

  - working hours,

  - rest periods,

  - the performance of contract-based work despite the existence of elements of an employment relationship, or in connection with undeclared work, for which a fine for a misdemeanour was imposed pursuant to one or more final decisions.

Should the contracting authority learn of a breach, it shall notify the supplier thereof within ten days. The supplier may, by a deadline set by the contracting authority, which may be no longer than 15 days, submit evidence that it has taken sufficient measures that prove its reliability despite the existence of the breaches.

If a breach is committed by a subcontractor, the supplier may, by the same deadline, submit evidence that the subcontractor has taken sufficient measures that prove its reliability despite the existence of the breaches. Should the supplier fail to supply proof for the subcontractor, or should it do so but the contracting authority assesses that the measures are insufficient, the supplier may replace the subcontractor by a deadline set by the contracting authority, which may be no longer than 15 days, in accordance with Article 94 of the ZJN-3, or may take over the works that it outsourced to the subcontractor itself, provided that the replacement or takeover does not entail a significant modification to the contract.

Should the supplier fail to supply proof for itself or for a subcontractor, or should it do so but the contracting authority assesses that the measures are insufficient, or should the supplier not take over the works itself or propose a new subcontractor, or should the contracting authority reject a new subcontractor proposed on time in accordance with Article 94 of the ZJN-3, the condition subsequent shall come into effect provided that at least six months remain between the contracting authority learning of the breach and the expiry of the contract.

In the event of the condition subsequent being met, this contract shall be deemed to have been rescinded on the day that a new contract for performance of the public supply contract is concluded. The contracting authority shall then initiate a new contract award procedure without delay, within 60 days of learning of the breach. Should the contracting authority fail to initiate a new contract award procedure by this deadline, the contract shall be deemed to have been rescinded on the sixtieth day after the contracting authority learned of the breach.

Article 33

Without prejudice to the provisions of the law governing obligations and the provisions of this contract, the contracting authority may withdraw from this contract in the following circumstances:

- the public supply contract has been substantially modified such as to require a new procurement procedure,

- at the time that the public supply contract was awarded, the supplier was in one of the positions that required the contracting authority to exclude it from the public procurement procedure, but the contracting authority was not made aware of this fact during the public procurement procedure,

- owing to serious breaches of the obligations set out in the TEU, the TFEU and the ZJN-3 that were identified by the Court of Justice of the European Union in accordance with Article 258 TFEU, the public supply contract should not have been awarded to the supplier.

Withdrawal from the contract shall take effect on the day that the supplier receives the contracting authority’s written declaration of withdrawal.

In the cases referred to in the previous paragraph of this article, the supplier shall have the right to payment for works executed to date at the requisite quality under this contract, but shall reimburse the contracting authority for all damage incurred thereby, and also for the shortfall on any higher price set by the new supplier for the contracted services over the remainder of the period covered by the contract.

The contracting authority shall bear no liability for any loss that the supplier has incurred or might incur for the aforementioned reasons.

- AUDIT TRAIL

Article 34

All documentation related to the execution of the project shall be retained in a manner that provides for an audit trail of the execution of the project.

The supplier shall retain all documentation relating to the execution of the project in accordance with the applicable legislation and for a minimum of 10 years after the performance of the contractual obligations, for the needs of subsequent verification. This deadline may be extended by the contracting authority or the supplier before it passes. The documentation on the project is the basis for monitoring and overseeing the execution of the project.

The supplier undertakes to provide access to the complete documentation in connection with the project to supervisory authorities involved in the execution, management, supervision or auditing of the project, and to their authorised personnel, including after the performance of the contractual obligations and expiry of this contract.

The audit trail shall provide for the presentation of the time sequence of all events related to the execution of individual activities in the project, and business transactions recorded in accounts and other records. The audit trail is the totality of all information necessary to present a historical record of significant events and activities in connection with retained data and information, and the systems for collecting, processing and archiving this information.

The information included in the audit trail shall be such as to provide indisputable proof of the information retained. Its creation and retention shall ensure that the information is useful and indisputable throughout the retention period.

- TRANSITIONAL AND FINAL PROVISIONS

Article 35

This contract may be amended or supplemented via a written annex, which shall be adopted and signed by all contracting parties.

Written notice from one contracting party to the other parties shall suffice for a change in the contract administrators.

Article 36

The contracting parties shall resolve disputes amicably. Otherwise disputes shall be resolved by the court with subject-matter jurisdiction in Maribor under Slovenian law.

Article 37

The contracting parties undertake to do all that is necessary for the performance of this contract, and to act with the diligence of a good expert in performing this contract.

Article 38

This contract is compiled and signed in six identical copies, two of which are received by each contracting party.

(*Note: in the event that the contracting parties sign the contract electronically by means of a qualified digital certificate, the following wording is used):

This contract is signed by means of a qualified digital certificate, and is compiled in one copy, which is received in electronic form by all the contracting parties. A contract signed by means of a qualified digital certificate is deemed to be an original.

Article 39

This contract shall enter into force once signed by all contracting parties subject to the condition precedent referred to in Article 2 of this contract being met (*contracting authority’s note: the contracting authority will include the condition precedent in the contract, if the agreement on the co-financing of the operation has not been signed by the conclusion of the contract), provided that the supplier submits a performance bond by the prescribed deadline. The contract shall remain in force until all the contractual obligations have been performed.

| Done in _____________, on ____________ |  | Done in Maribor, on _____________ |
| --- | --- | --- |
| Supplier: |  | Contracting authority: University of Maribor Rector Prof Dean Korošak |

User and payer:

UNIVERSITY OF MARIBOR

Faculty of Electrical Engineering and Computer Science

Dean

Prof. dr. Gorazd Štumberger

____________________________

Appendices:

- Appendix 1: Technical specifications,

- Appendix 2: Declaration of fulfilment of the contracting authority’s minimum technical requirements and the specifications of the equipment offered in the tender

- Appendix 3: Tendered pro-forma invoice

The operation is co-financed by the Republic of Slovenia (via the Ministry of Education, Science and Youth) and the European Union (via the European Regional Development Fund). It is being conducted as part of Slovenia’s EU Cohesion Policy Programme 2021–2027, within the scope of Policy Objective 1: A more competitive and smarter Europe by promoting innovative and smart economic transformation and regional ICT connectivity, Priority 1: Innovative knowledge-based society, Specific Objective RSO1.1: Developing and enhancing research and innovation capacities and the uptake of advanced technologies within the area of the strengthening of research capacities.

Note: information is entered for all subcontractors: name, full address, registration number, tax number, current account, statutory representative, each type of works to be provided by the subcontractor (subject, quantity, value (excluding VAT), place and deadline of execution). The aforementioned information is a mandatory element of the contract in the event of the subcontractor issuing a request for direct payment.